TSG RAN Meeting #103	RP-240483

18 - 21 March. 2024, Maastricht, Netherlands

Source:	CHTTL

Title:	Rel-18 Work Item Exception for Rel-18 Dual Connectivity (DC) of 1 band LTE (1DL/1UL) and 1 NR band (1DL/1UL)

Document for:	Approval

Agenda Item:	9.5.2.1

3GPP™ Work Item Exception

Title : 		Rel-18 Dual Connectivity (DC) of 1 band LTE (1DL/1UL) and 1 NR band (1DL/1UL)

Acronym  : 	DC_R18_1BLTE_1BNR_2DL2UL

Unique Identifier :	961001

Release 18 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: no | ME: yes | AN: no | CN: no | Others (specify): no |
| Expected Completion Date: | 3GPP RAN#104 (June 2024) |  |  |  |  |
| Service(s) impacted: | None |  |  |  |  |
| Specification(s) affected: | TR 37.718-11-11, TS 38.101-3, TS 38.307 |  |  |  |  |
| Task(s) within work which are not complete: | Some band combinations from operators’ request are not completed in this WI. The uncompleted band combinations are provided in the attached excel document. |  |  |  |  |
| Consequences if not included in Release ZZ: | These combinations are not support in Release 18. |  |  |  |  |

Abstract of document:

This WI exception requests to extend the competition date of DC_R18_1BLTE_1BNR_2DL2UL WI to June 2024.

Contentious Issues:

None.