3GPP TSG RAN meeting #104									          RP-241123

Shanghai, China, June 17 - 20, 2024

## Status Report to TSG

Agenda item:			9.4.3.1

| WI / SI Name | Mobile IAB (Integrated Access and Backhaul) for NR |  |  |  |
| --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes | Testing part: No |
| Acronym | NR_mobile_IAB |  |  |  |
| Unique ID | 941009 |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240319 |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 12/2023 | Performance part: 06/2024 | Testing part: N/A |
| Overall Completion level | Study Item: N/A | Core part: 100% | Performance Part: 100% | Testing part: N/A |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN3 |
| --- | --- | --- |
| Rapporteur | Name | Georg Hampel |
|  | Company | Qualcomm Incorporated |
|  | Email | ghampel@qti.qualcomm.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

The core part of this work item has concluded.

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

The core part of this work item has concluded.

## 2.4	RAN4

#### 2.4.1	Agreements

The core part of this work item has concluded.

R4#110-bis

RF:

The topic summary can be found in R4-2405830.

The following drafCRs have been endorsed:

R4-2405679	Draft CR to 38.176-2 with correction for mIAB introduction (Nokia)

R4-2406054	draftCR to TS 38.176-1 on demodulation requirements for NR Mobile IAB (Qualcomm Inc)

R4-2406055	draftCR to TS 38.176-2 on demodulation requirements for NR Mobile IAB (Qualcomm Inc)

Demod:

The topic summary can be found in R4-2405850.

The way forward can be found in R4-2406058.

mIAB-MT PDSCH:

Issue 2-2-3: Selected FR1 PDSCH demodulation requirements from 38.101-4.

Agreement:

| Selected FR1 conducted PDSCH case in 38.101-4 | Replaced case in 38.174 |
| --- | --- |
|  | Agree with 1-2 in Table 8.2.2.1.2-1 will be replaced. |
| Selected FR1 radiated PDSCH case in 38.101-4 | Replaced case in 38.174 |
| Agree with 1-4 and 1-8 in Table 5.2.2.2.1-3 (2Rx) will be selected. | Agree with case 2 in Table 11.2.2.1.1.2-1 will be replaced. |

Issue 2-2-4: Selected FR2-1 PDSCH demodulation requirements from 38.101-4.

Agreement: Only select one UE FR2-1 PDSCH test case per rank for mIAB-MT FR2-1 PDSCH requirements.

| Selected FR2-1 PDSCH case in 38.101-4 | Replaced case in 38.174 |
| --- | --- |
| Agree with 1-3 in Table 7.2.2.2.1-3 (rank1) and 2-2 in Table 7.2.2.2.1-4 (rank2). | Agree with case 2 in Table 11.2.2.2.1.2-1 (rank1) and case 1 in Table 11.2.2.2.1.2-3 (rank2) will be replaced. |

mIAB-MT PDCCH

Issue 2-2-4: Test case selection for FR1 conducted from 38.101-4

Agreement: Select UE FR1 conducted PDCCH requirements for both 1Tx4Rx and 2Tx4Rx mIAB-MT FR1 conducted PDSCH requirements.

| Selected FR1 conducted PDCCH case in 38.101-4 | Replaced case in 38.174 |
| --- | --- |
| For 1Tx4Rx: Agree with case 2 in table 5.3.3.2.1-1. For 2Tx4Rx: Agree with Test 1 in Table 5.3.3.2.2-1. | For 1Tx4Rx: Agree with Test 2 in Table 8.2.2.2.2-1. For 2Tx4Rx: Agree with Test 3 in Table 8.2.2.2.2-1. |

Issue 2-2-5: Test case selection for FR1 radiated from 38.101-4

Agreement: Select radiated UE FR1 radiated PDCCH requirements for both 1Tx2Rx and 2Tx2Rx mIAB-MT FR1 radiated PDCCH requirements.

| Selected FR1 radiated PDCCH case in 38.101-4 | Replaced case in 38.174 |
| --- | --- |
| For 1Tx2Rx: Agree with Test 2 with AL 4 in table 5.3.2.2.1-1. For 2Tx2Rx Agree with Test 1 in Table 5.3.2.2.2-1. | For 1Tx2Rx: Agree with 1x2 with AL 4 test case in Table 11.2.2.1.2.2-1. For 2Tx2Rx Agree with 2x2 test case in Table 11.2.2.1.2.2-1. |

Issue 2-2-6: Test case selection for FR2-1 radiated from 38.101-4

Agreement:

| Selected FR2-1 PDCCH case in 38.101-4 | Replaced case in 38.174 |
| --- | --- |
| For 1Tx2Rx: Agree Test 1-2 in Table 7.3.2.2.1-1. | For 1Tx2Rx: Agree 1x2 with AL 4 test case in Table 11.2.2.2.2.2-1. |

mIAB-MT CSI report

Issue 2-3-2: Test case selection for CQI reporting from 38.101-4.

Agreement:

- Wideband CQI reporting

  - Conducted:

    - Section 6.2.3.2.2.1 (FR1 4Rx CQI under fading channel TDLA30-5).

  - Radiated:

    - FR1:

      - Section 6.2.2.2.2.1 (FR1 2Rx CQI under fading channel TDLA30-5).

    - FR2-1

      - Section 8.2.2.2.2 (FR2 2Rx CQI under fading channel TDLA30-35).

- Sub-band CQI reporting

  - FR1 Conducted:

    - Section 6.2.3.2.2.2 (4Rx CQI under fading channel).

  - FR1 radiated:

    - Section 6.2.2.2.2.2 (2Rx CQI under fading channel).

mIAB-MT PBCH report

Issue 2-4-3: Test selection for PBCH from 38.101-4.

Agreement:

  - FR1 Conducted:

    - Section 5.4.3.2 (FR1 4Rx TDD)

  - FR2-1 Radiated

    - Section 7.4.2.2.

General issue

Issue 1-3-1: New section title for mIAB-MT demodulation requirements

Agreement:

New sections with a suffix B in section number and “mobile IAB” in title.

Issue 1-2-1: Whether to introduce new manufactory declaration for mIAB node for demodulation requirements?

Agreement: Yes.

RRM:

The topic summary can be found in R4-2404838.

The following draftCRs have been endorsed:

R4-2406518 Draft Big CR on RRM performance requirements for NR Mobile IAB (Qualcomm Inc)

R4-2405010	Draft CR on introducing TC for R18 mIAB (Huawei, HiSilicon)

R4-2405607	Draft RLM and Beam Failure Detection Tests for mIAB-MT (Qualcomm Inc)

R4-2405608	Draft RRM Measurement Accuracy Requirements for the mIAB-MT (Qualcomm Inc)

R4-2405741	Draft CR to 38.174 on mIAB-MT RRM Transmit Timing Test Cases (Nokia)

R4-2405783	Draft CR to 38.174 on handover test cases for mIAB-MT in Annex G of TS 38.174 (Ericsson)

R4#111

RF:

The topic summary can be found in R4-2410105.

The following CRs have been agreed:

R4-2408406	CR to TS 38.174 maintenance for mIAB requirements (Qualcomm Inc, Nokia)

R4-2409072	CR to TS 38.175 with mobile IAB introduction (Nokia)

R4-2408407	BigCR for 38.176-1 introduction of mobile IAB RF conformance requirements (Qualcomm Inc, Ericsson, Nokia)

R4-2408408	BigCR to TS 38.176-2 on RF conformance requirements for NR Mobile IAB (Qualcomm Inc, Ericsson, Nokia)

Demod:

The topic summary can be found in R4-2410124.

The following CRs have been agreed:

R4-2408409	BigCR for 38.174 addition of mobile IAB demodulation requirements (Qualcomm Inc)

R4-2409882 Big CR for introduction of mobile IAB performance requirements for 38.176-1 (Ericsson)

R4-2409881	BigCR on mIAB-MT radiated conformance requirement (TS38.176-2, Rel-18) (Huawei, HiSilicon)

RRM:

The topic summary can be found in R4-2408022.

The following CR has been agreed:

R4-2410213	Big CR on RRM performance requirements for NR Mobile IAB (Qualcomm Inc)

#### 2.4.2	Remaining Open issues

100% of items related to the Performance Part have been accomplished.

No remaining open issues related to the Performance Part of the WI.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #110-bis contributions:

| R4-2404535 | Discussion on mobile IAB-MT demodulation requirements | Dell Technologies |
| --- | --- | --- |
| R4-2405010 | Draft CR on introducing TC for R18 mIAB | Huawei, HiSilicon |
| R4-2405074 | Discussion on mobile-IAB demodulation performance requirements | Qualcomm Germany |
| R4-2405075 | draftCR to TS 38.174 for mobile-IAB demod requirements | Qualcomm Germany |
| R4-2405076 | draftCR to TS 38.176-1 on demodulation requirements for NR Mobile IAB | Qualcomm Germany |
| R4-2405077 | draftCR to TS 38.176-2 on demodulation requirements for NR Mobile IAB | Qualcomm Germany |
| R4-2405136 | Discussion on demodulation performance requirements for mobile IAB | Huawei,HiSilicon |
| R4-2405137 | Draft CR on mIAB-MT radiated performance requirement (TS38.174, Rel-18) | Huawei,HiSilicon |
| R4-2405483 | Draft CR to 38.174 mIAB-MT conducted performance requirement | Ericsson |
| R4-2405484 | On demodulation requirements for mIAB-MT | Ericsson |
| R4-2405607 | Draft RLM and Beam Failure Detection Tests for mIAB-MT | Qualcomm Incorporated |
| R4-2405608 | Draft RRM Measurement Accuracy Requirements for the mIAB-MT | Qualcomm Incorporated |
| R4-2405678 | Discussion on Power control requirement | Nokia |
| R4-2405679 | Draft CR to 38.176-2 with correction for mIAB introduction | Nokia |
| R4-2405741 | Draft CR to 38.174 on mIAB-MT RRM Transmit Timing Test Cases | Nokia |
| R4-2405742 | On mIAB-MT Demodulation Performance Requirements | Nokia |
| R4-2405783 | Draft CR to 38.174 on handover test cases for mIAB-MT in Annex G of TS 38.174 | Ericsson |
| R4-2405870 | View on remaining issue of demodulation requirements for mIAB | Samsung |

RAN4 #111 contributions:

| R4-2408406 | CR to TS 38.174 maintenance for mIAB requirements | Qualcomm Incorporated, Nokia |
| --- | --- | --- |
| R4-2408407 | BigCR for 38.176-1 introduction of mobile IAB RF conformance requirements | Qualcomm Incorporated, Ericsson, Nokia |
| R4-2408408 | BigCR to TS 38.176-2 on RF conformance requirements for NR Mobile IAB | Qualcomm Incorporated, Ericsson, Nokia |
| R4-2408409 | BigCR for 38.174 addition of mobile IAB demodulation requirements | Qualcomm Germany |
| R4-2408410 | draftCR to TS 38.174 addition of FRCs for mIAB-MT demod requirements | Qualcomm Germany |
| R4-2408411 | draftCR to TS 38.176-1 mIAB demod requirements applicability and FRCs | Qualcomm Germany |
| R4-2408412 | draftCR to TS 38.176-2 mIAB demod requirements applicability and FRCs | Qualcomm Germany |
| R4-2408660 | Draft CR to 38.174 on mIAB-MT RRM Transmit Timing Test Cases | Nokia |
| R4-2408661 | DraftCR to 38.176-2 on mIAB-MT radiated performance requirements | Nokia |
| R4-2408748 | Draft CR to 38.174 mIAB-MT conducted performance requirement | Ericsson |
| R4-2408749 | On applicability rule and declaration for mIAB requirement | Ericsson |
| R4-2408968 | Discussion on demodulation performance requirements for mobile IAB | Huawei,HiSilicon |
| R4-2408969 | Draft CR on mIAB-MT radiated performance requirement (TS38.174, Rel-18) | Huawei,HiSilicon |
| R4-2408970 | BigCR on mIAB-MT radiated conformance requirement (TS38.176-2, Rel-18) | Huawei,HiSilicon |
| R4-2409072 | CR to TS 38.175 with mobile IAB introduction | Nokia |
| R4-2409306 | Draft Measurement Accuracy Test Cases for mobile IAB | Qualcomm Incorporated |
| R4-2409307 | Big CR on RRM performance requirements for NR Mobile IAB | Qualcomm Incorporated |
| R4-2409485 | Draft CR on mIAB-MT conducted performance requirement | Samsung |
| R4-2409568 | Big CR on RRM performance requirements for NR Mobile IAB | Qualcomm Incorporated |

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template