3GPP TSG RAN Meeting #104								           RP-241347

Shanghai, China, June 17 – 20, 2024

## Status Report to TSG

Agenda item:			9.4.2.1

| WI / SI Name | Further NR Mobility Enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_mob_enh2 |  |  |  |  |
| Unique ID | 940098 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-233970 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 03/2024 | Performance part: 06/2024 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 100% | Performance Part: 100% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG2 |
| --- | --- | --- |
| Rapporteur | Name | Li-Chuan Tseng |
|  | Company | MediaTek Inc. |
|  | Email | li-chuan.tseng@mediatek.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#110bis (April 2024)

Core part

  - 2nd version of feature list was agreed in [1] attached in an LS [2] to RAN2

  - A set of maintenance CRs were endorsed and merged into the Big CR [3]

Performance part

A set of CRs were endorsed and merged into the Big CR [4]

L1/L2 based inter-cell mobility

  - Procedures and configurations of test cases on cell switch delay

For test case for cell switch in the following table, introduce T1~T5:

  - T1: at starting point of T1, UE has no timing info of target cell. UE is configured with L3 and L1 measurement for cell 2. UE is given time to perform L3 for cell 2. T1 ends when TE receives L3 measurement report.

  - T2: TE provides LTM configuration. Ends when TE recevies L1 RSRP report.

  - T3: TE triggers TCI activation (only for UE supporting early TCI activation)

  - T4: TE triggers RACH. (only for RACH-less cell switch and for UE supporting early timing acquisition)

  - T5: TE triggers cell switch. Verify cell switch requirements during T5.

Power level of target cell remains the same starting from T1.

Timeline can be revisited based on conclusion of other open issues.

| Core requirements defined | Detail | Ad-hoc agreement |
| --- | --- | --- |
| PCell Cell switch requirements | A.6.3.x.1 - RACH based Cell switch from FR1 to FR1 - Intra-frequency cell switch - Without early TCI state activation | Merge A.6.3.x.1 and A.6.3.x.2 without T4. |
|  | A.6.3.x.2 - RACH based Cell switch from FR1 to FR1 - Intra-frequency cell switch - With early TCI state activation |  |
|  | A.6.3.x.3 - RACH-less Cell switch from FR1 to FR1 - Intra-frequency cell switch - Without early TCI state activation | Merge A.6.3.x.3 and A.6.3.x.4 |
|  | A.6.3.x.4 - RACH-less Cell switch from FR1 to FR1 - Intra-frequency cell switch - With early TCI state activation |  |
|  | A.6.3.x.5 - RACH based Cell switch from FR1 to FR1 - Inter-frequency cell switch - Without early TCI state activation | Merge A.6.3.x.5 and A.6.3.x.6 without T4 |
|  | A.6.3.x.6 - RACH based Cell switch from FR1 to FR1 - Inter-frequency cell switch - With early TCI state activation |  |
|  | A.7.3.x.1 - RACH based Cell switch from FR2 to FR2 - Intra-frequency cell switch |  |
|  | A.7.3.x.2 - RACH-less Cell switch from FR2 to FR2 - Intra-frequency cell switch |  |
|  | A.7.3.x.3 - RACH based Cell switch from FR2 to FR2 - Inter-frequency cell switch |  |
| PSCell cell switch | A.6.3.y.1 - RACH based Cell switch from FR1 to FR1 - Intra-frequency cell switch - Without early TCI state activation | Merge A.6.3.y.1 and A.6.3.y.2 without T4 |
|  | A.6.3.y.2 - RACH based Cell switch from FR1 to FR1 - Intra-frequency cell switch - With early TCI state activation |  |
|  | A.7.3.y.1 - RACH based Cell switch from FR2 to FR2 - Intra-frequency cell switch |  |

  - TA=0 in RACH-less cell switch delay test cases.

  - In the test cases for RACH-less cell switch, dynamic grant should be used to schedule the first UL.

  - The test cases should cover UE supporting joint DL/UL TCI states and UE supporting DL/UL TCI states

  - The cell switch delay requirement to be verified in the test cases depends on UE support of capability of faster UE processing and early ASN.1 decoding and validity check.

Improvement on Scell/SCG setup/resume

  - Accuracy requirement of solution based on existing measurement for validity check

Reported measurements shall meet the corresponding idle-mode (10.1.xB) accuracy requirements at the measurement instance.

RAN4#111 (May 2024)

Core part

A set of maintenance CRs were endorsed and merged into the Big CR [5]

Performance part

A set of CRs were endorsed and merged into the Big CR [6]

L1/L2 based inter-cell mobility

  - Definition of L1-RSRP measurement relative accuracy

    - For inter-frequency:

      - Inter-f relative accuracy requirements are also applicable to the scenario where one SSB is on serving cell frequency and another is on a different frequency than the serving cell.

    - For intra-frequency:

      - Intra-frequency relative accuracy requirements are also applicable to the scenario where two SSBs from cells (not the same frequency as the serving cell) are on the same frequency.

  - Define only one test case for cell switch without L1 measurement configuration in FR1.

    - RACH-less is configured in the test

    - Intra-frequency cell switch is configured in the test

    - Note: this test case is only applicable to UE supporting early TA acquisition.

  - Define only one test case for PDCCH-order RACH without L1 measurement configuration in FR1.

    - Intra-frequency is configured in the test

    - Note: this test case is only applicable to UE supporting early TA acquisition

  - Not introduce test with two neighbor cells in FR2 for intra-frequency L1-RSRP measurement to verify the UE behaviour.

  - Not define dedicated test cases for UE based TA measurement for LTM.

Improvement on Scell/SCG setup/resume

  - test scope of solution based on existing measurement for validity check

    - RAN4 to introduce TC for non-EMR UE based on the understanding that RAN2 will define the corresponding signaling.

    - RAN4 can discuss the CR for the TC, and the signaling in the TC is subject to RAN2 agreement.

  - test purpose for solution based on existing measurement for validity check

    - For EMR, TC will verify UE does not send measurement report which is measured exceeds X second before paging reception.

    - For non-EMR, TC will verify

      - UE send measurement report which is measured within X second before [paging reception].

      - UE does not send measurement report which is measured exceeds X second before [paging reception] if it is feasible for the testing.

  - test configuration/procedure for solution based on existing measurement for validity check

#### 2.4.2	Remaining Open issues

None

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R4-2406679	LS on RAN4 Rel-18 feature list	CMCC

- R4-2406680	RAN4 Rel-18 feature list		CMCC

- R4-2406513	Draft Big CR to TS 38.133 on core requirement maintenance for Further NR mobility enhancements, MediaTek, Apple

- R4-2406514	Draft Big CR to TS 38.133 on performance requirements for Further NR mobility enhancements, MediaTek, Apple

- R4-2410399	Big CR to TS 38.133 on core requirement maintenance for Further NR mobility enhancements, MediaTek, Apple

- R4-2410400 Big CR to TS 38.133 on performance requirements for Further NR mobility enhancements, MediaTek, Apple

RAN4#110bis

| R4-2404254 | draft CR for TC of PDCCH-order RACH on NBR within active BWP in FR1 (A.6.5.x.1) | MediaTek inc., Ericsson |
| --- | --- | --- |
| R4-2404255 | draft CR for TC of RACH based intra-frequency PCell switch from FR1 to FR1 with early TCI state activation | MediaTek inc., Ericsson |
| R4-2404256 | draft CR for TC of LTM intra-frequency L1-RSRP measurement in FR1 (A.6.6.x.1) | MediaTek inc., Ericsson |
| R4-2404321 | Test case for Inter-f L1-RSRP measurement with MG in FR2 | Apple |
| R4-2404322 | Test case for Inter-f L1-RSRP measurement without gap in FR2 | Apple |
| R4-2404323 | Test case for Intra-frequency CPC from FR1-FR1 NR-DC to FR1-FR1 NR-DC | Apple |
| R4-2404413 | Discussion on RRM performance requirements for LTM | CATT |
| R4-2404414 | Draft CR on intra-f L1-RSRP accuracy requirements for neighbour cell in FR1 for LTM | CATT |
| R4-2404415 | Draft CR on test cases for intra-f RACH based PCell Cell switch from FR1 to FR1 for LTM | CATT |
| R4-2404416 | Draft CR on test cases for intra-f RACH based PSCell Cell switch from FR1 to FR1 for LTM | CATT |
| R4-2404417 | Draft CR on test cases for intra-f L1-RSRP measurement in FR2 for LTM | CATT |
| R4-2404418 | Draft CR on test cases for intra-frequency CPC from FR1-FR2 NR-DC to FR1-FR2 NR-DC | CATT |
| R4-2404712 | Discussion on performance requirements for L1/L2 based inter-cell mobility | CMCC |
| R4-2404713 | DraftCR on accuracy requirements and test case for inter-frequency L1-RSRP measurement in FR1 | CMCC |
| R4-2404714 | DraftCR on inter-frequency subsequent CPA from FR1-FR2 NR-DC to FR1-FR2 NR-DC | CMCC |
| R4-2404789 | On performance requirements for LTM | Nokia |
| R4-2404790 | Draft CR for LTM cell switch delay test cases (A.6.3.x.6, A.6.3.y.2 and A.7.3.x.2) | Nokia |
| R4-2404791 | On eEMR test case | Nokia |
| R4-2404792 | Draft CR for FR1-FR1 to FR1-FR1 CHO+CPC test cases | Nokia |
| R4-2404799 | Discussion on test case for L1/L2 inter-cell mobility | Huawei, HiSilicon |
| R4-2404800 | CR on Inter-frequency L1-RSRP accuracy requirements in FR2 | Huawei, HiSilicon |
| R4-2404801 | Test case for RACH based Cell switch from FR2 to FR2 Intra-frequency cell switch | Huawei, HiSilicon |
| R4-2404802 | Test case for Inter-frequency L1-RSRP measurement with MG in FR1 | Huawei, HiSilicon |
| R4-2404803 | Test case for Inter-frequency L1-RSRP accuracy requirements for neighbour cell in FR1 | Huawei, HiSilicon |
| R4-2404804 | Discussion on test case for Improvement on SCell/SCG setup delay | Huawei, HiSilicon |
| R4-2404805 | Test case for NR conditional handover including target MCG and target SCG from NR-DC to NR-DC | Huawei, HiSilicon |
| R4-2404829 | Topic summary for [110bis][218] NR_Mob_enh2_part1 | Moderator (MediaTek) |
| R4-2404830 | Topic summary for [110bis][219] NR_Mob_enh2_part2 | Moderator (Apple) |
| R4-2404846 | Discussion for performance for mobility enhancement | Ericsson |
| R4-2404847 | Draft CR to TS 38.133 for Idle/Inactive measurement for CA/DC Rel-18 FR1 test case | Ericsson |
| R4-2404848 | Draft CR to TS 38.133 for Idle/Inactive measurement for CA/DC Rel-18 FR2 test case | Ericsson |
| R4-2404903 | RRM Performance requirements on L1/L2 based inter-cell mobility | China Telecom |
| R4-2404907 | Draft CR on test case for LTM PCell switch from FR2 to FR2 | OPPO |
| R4-2404908 | Draft CR on test case for PScell Cell switch from FR2 to FR2 | OPPO |
| R4-2404909 | Draft CR for test case of PDCCH-order RACH on NBR within active BWP in FR2 | OPPO |
| R4-2404910 | Discussion on test case of measurement report for fast CADC setup | OPPO |
| R4-2404911 | Draft CR for test case of CHO including target MCG and candidate SCG in NR-DC | OPPO |
| R4-2405031 | Discussion on RRM performance requirements for R18 LTM | MediaTek Inc. |
| R4-2405032 | CR for test cases of PDCCH-order RACH for inter-frequency and measurement accuracy requirements in FR2 | MediaTek Inc. |
| R4-2405033 | DarftCR for test configurations of R18 LTM | MediaTek Inc. |
| R4-2405106 | draft CR for test case on CHO with CPC for FR1-FR2 to FR1-FR2 NR-DC | vivo |
| R4-2405107 | Discussion on test cases for R18 NR Mobility Enhancements | vivo |
| R4-2405220 | Discussion on performance requirements for NR mobility enhancements | ZTE Corporation |
| R4-2405221 | Discussion on performance requirements for LTM | ZTE Corporation |
| R4-2405222 | draftCR on Intra-frequency RACH-less cell switch from FR1 to FR1 | ZTE Corporation |
| R4-2405223 | draftCR on Intra-frequency L1-RSRP accuracy requirements for neighbour cell in FR2 | ZTE Corporation |
| R4-2405224 | draftCR on Intra-f L1-RSRP measurement in FR2 with one of neighbor cells’ TCI state is activated | ZTE Corporation |
| R4-2405225 | draftCR on Inter-frequency CPA from FR1-FR1 NR-DC to FR1-FR1 NR-DC | ZTE Corporation |
| R4-2405361 | Discussion on performance requirements and test cases for R18 LTM | vivo |
| R4-2405362 | draft CR on intra-frequency RACH-less Cell switch from FR1 to FR1 for R18 LTM | vivo |
| R4-2405363 | draft CR on inter-frequency RACH based Cell switch from FR1 to FR1 for R18 LTM | vivo |
| R4-2405364 | draft CR on PDCCH-ordered RACH to an inter-frequency candidate cell in FR1 for R18 LTM | vivo |
| R4-2405723 | Discussion on RRM performance requirement for fast CA/DC setup | Qualcomm Incorporated |
| R4-2405877 | Discussion on RRM performance requirements for LTM | Ericsson |
| R4-2405951 | (NR_Mob_enh2-Perf) Test applicailbity rules | Qualcomm Incorporated |
| R4-2406290 | Ad-hoc minutes #1 on RRM requirements for NR_Mob_enh2_part2 | Apple |
| R4-2406291 | Ad-hoc minutes #2 on RRM requirements for NR_Mob_enh2 | Apple |
| R4-2406346 | WF on R18 Further NR mobility enhancement - part 2 | Apple |
| R4-2406347 | Test case for Intra-frequency CPC from FR1-FR1 NR-DC to FR1-FR1 NR-DC | Apple |
| R4-2406348 | Draft CR on test cases for intra-frequency CPC from FR1-FR2 NR-DC to FR1-FR2 NR-DC | CATT |
| R4-2406349 | DraftCR on inter-frequency subsequent CPA from FR1-FR2 NR-DC to FR1-FR2 NR-DC | CMCC |
| R4-2406350 | Draft CR for FR1-FR1 to FR1-FR1 CHO+CPC test cases | Nokia |
| R4-2406351 | Draft CR for test case of CHO including target MCG and candidate SCG in NR-DC | OPPO |
| R4-2406352 | draft CR for test case on CHO with CPC for FR1-FR2 to FR1-FR2 NR-DC | vivo |
| R4-2406353 | draftCR on Inter-frequency CPA from FR1-FR1 NR-DC to FR1-FR1 NR-DC | ZTE Corporation |
| R4-2406413 | WF on NR Dual TxRx Multi-SIM | Vivo |
| R4-2406432 | Ad-hoc minutes #3 on RRM requirements for NR_Mob_enh2 | Apple |
| R4-2406435 | WF on NR Dual TxRx Multi-SIM | Vivo |
| R4-2406443 | WF on NR mobility enhancements (part 1) | MediaTek |
| R4-2406453 | draft CR for TC of PDCCH-order RACH on NBR within active BWP in FR1 (A.6.5.x.1) | MediaTek inc., Ericsson |
| R4-2406454 | draft CR for TC of RACH based intra-frequency PCell switch from FR1 to FR1 with early TCI state activation | MediaTek inc., Ericsson |
| R4-2406455 | draft CR for TC of LTM intra-frequency L1-RSRP measurement in FR1 (A.6.6.x.1) | MediaTek inc., Ericsson |
| R4-2406456 | Test case for Inter-f L1-RSRP measurement with MG in FR2 | Apple |
| R4-2406457 | Test case for Inter-f L1-RSRP measurement without gap in FR2 | Apple |
| R4-2406458 | Draft CR on intra-f L1-RSRP accuracy requirements for neighbour cell in FR1 for LTM | CATT |
| R4-2406459 | Draft CR on test cases for intra-f RACH based PSCell Cell switch from FR1 to FR1 for LTM | CATT |
| R4-2406460 | Draft CR on test cases for intra-f L1-RSRP measurement in FR2 for LTM | CATT |
| R4-2406461 | DraftCR on accuracy requirements and test case for inter-frequency L1-RSRP measurement in FR1 | CMCC |
| R4-2406462 | Draft CR for LTM cell switch delay test cases (A.6.3.x.6, A.6.3.y.2 and A.7.3.x.2) | Nokia |
| R4-2406463 | CR on Inter-frequency L1-RSRP accuracy requirements in FR2 | Huawei, HiSilicon |
| R4-2406464 | Test case for RACH based Cell switch from FR2 to FR2 Intra-frequency cell switch | Huawei, HiSilicon |
| R4-2406465 | Test case for Inter-frequency L1-RSRP measurement with MG in FR1 | Huawei, HiSilicon |
| R4-2406466 | Test case for Inter-frequency L1-RSRP accuracy requirements for neighbour cell in FR1 | Huawei, HiSilicon |
| R4-2406467 | Draft CR on test case for LTM PCell switch from FR2 to FR2 | OPPO |
| R4-2406468 | Draft CR on test case for PScell Cell switch from FR2 to FR2 | OPPO |
| R4-2406469 | Draft CR for test case of PDCCH-order RACH on NBR within active BWP in FR2 | OPPO |
| R4-2406470 | CR for test cases of PDCCH-order RACH for inter-frequency and measurement accuracy requirements in FR2 | MediaTek Inc. |
| R4-2406471 | draftCR on Intra-frequency RACH-less cell switch from FR1 to FR1 | ZTE Corporation |
| R4-2406472 | draftCR on Intra-frequency L1-RSRP accuracy requirements for neighbour cell in FR2 | ZTE Corporation |
| R4-2406473 | draftCR on Intra-f L1-RSRP measurement in FR2 with one of neighbor cells’ TCI state is activated | ZTE Corporation |
| R4-2406474 | draft CR on inter-frequency RACH based Cell switch from FR1 to FR1 for R18 LTM | vivo |
| R4-2406475 | draft CR on PDCCH-ordered RACH to an inter-frequency candidate cell in FR1 for R18 LTM | vivo |
| R4-2406486 | Test case for NR conditional handover including target MCG and target SCG from NR-DC to NR-DC | Huawei, HiSilicon |
| R4-2406495 | Draft CR on test case for PScell Cell switch from FR2 to FR2 | OPPO |
| R4-2406497 | Test framework for LTM cell switch | Qualcomm |
| R4-2406498 | TC for RACH-less intra-frequency cell switch from FR2 to FR2 | Qualcomm |
| R4-2406501 | DarftCR for test configurations of R18 LTM | MediaTek Inc. |
| R4-2406502 | WF on NR mobility enhancements (part 1) | MediaTek |
| R4-2406514 | Draft Big CR to TS 38.133 on performance requirements for Further NR mobility enhancements | MediaTek, Apple |

RAN4#111

| R4-2407353 | Test procedure for validity check | Apple |
| --- | --- | --- |
| R4-2407354 | draft CR for performance part of R18 NR mobility further enhancement part 2 | Apple |
| R4-2407485 | Draft CR on test cases for intra-f RACH based PSCell Cell switch from FR1 to FR1 for LTM | CATT |
| R4-2407486 | Discussion on RRM performance requirements for mobility enhancement part 2 | CATT |
| R4-2407773 | Discussion on performance requirements and test cases for R18 LTM | vivo |
| R4-2407774 | draft CR on TC for inter-frequency RACH based Cell switch from FR1 to FR1 for R18 LTM | vivo |
| R4-2407775 | draft CR on TC for PDCCH-ordered RACH to an inter-frequency candidate cell in FR1 for R18 LTM | vivo |
| R4-2407867 | Draft CR on test cases for LTM FR2 PScell switch and PDCCH-order RACH | OPPO |
| R4-2407868 | Draft CR for test case of CHO including target MCG and candidate SCG in NR-DC | OPPO |
| R4-2408013 | Topic summary for [111][216] NR_Mob_enh2_part1 | Moderator (MediaTek) |
| R4-2408014 | Topic summary for [111][217] NR_Mob_enh2_part2 | Moderator (Apple) |
| R4-2408174 | Discussion on performance requirements for L1/L2 based inter-cell mobility | CMCC |
| R4-2408175 | DraftCR on inter-frequency subsequent CPA from FR1-FR2 NR-DC to FR1-FR2 NR-DC | CMCC |
| R4-2408436 | Remaining issues on RRM Perf requirement for fast CA/DC setup | Qualcomm Incorporated |
| R4-2408524 | Discussion for performance for mobility enhancement eEMR and IMR | Ericsson |
| R4-2408525 | Draft CR to TS 38.133 for Test case of improment on SCG_Scell setup delay for FR1 | Ericsson |
| R4-2408526 | Draft CR to TS 38.133 for Test case of improment on SCG_Scell setup delay for FR2 | Ericsson |
| R4-2408586 | Correction on L1-RSRP accuracy requirements on neighbor cells | Huawei, HiSilicon |
| R4-2408587 | Update test case for RACH based Cell switch from FR2 to FR2 Intra-frequency cell switch | Huawei, HiSilicon |
| R4-2408588 | Update on test case for Inter-frequency L1-RSRP measurement with MG in FR1 | Huawei, HiSilicon |
| R4-2408589 | Update on test case for Inter-frequency L1-RSRP accuracy requirements for neighbour cell in FR1 | Huawei, HiSilicon |
| R4-2408590 | Discussion on test case for Improvement on SCell/SCG setup delay | Huawei, HiSilicon |
| R4-2408591 | Update on test case for NR conditional handover including target MCG and target SCG from FR1-FR1 NR-DC to FR1-FR1 NR-DC | Huawei, HiSilicon |
| R4-2408671 | Draft CR for eEMR test case | Nokia |
| R4-2408672 | draft CR to TS 38.133 on subsequent CPA test cases | Nokia |
| R4-2408686 | On EMR test case | Nokia |
| R4-2408865 | Discussion on test cases for R18 NR Mobility Enhancements | vivo |
| R4-2409033 | Discussion on performance requirements for LTM | ZTE Corporation, Sanechips |
| R4-2409035 | Discussion on performance requirements for NR mobility enhancements | ZTE Corporation, Sanechips |
| R4-2409036 | Correction on subsequent conditional PSCell addition/change | ZTE Corporation, Sanechips |
| R4-2409037 | draftCR on Intra-f L1-RSRP measurement in FR2 with one of neighbor cells’ TCI state is activated | ZTE Corporation, Sanechips |
| R4-2409039 | Correction on L1-RSRP accuracy requirements for neighbour cell | ZTE Corporation, Sanechips |
| R4-2409384 | Big CR to TS 38.133 on performance requirements for Further NR mobility enhancements | MediaTek Inc, Apple |
| R4-2409387 | Discussion on RRM performance requirements for R18 LTM | MediaTek Inc. |
| R4-2409388 | Draft CR on performance requirements for R18 LTM | MediaTek Inc., Apple, Qualcom, Nokia, OPPO, Ericsson |
| R4-2409716 | Discussion on LTM test cases | Ericsson |
| R4-2409717 | Draft CR to TS 38.133 on performance requirements for R18 LTM | Ericsson, MediaTek inc., Qualcomm Incorporated |
| R4-2410136 | Ad-hoc minutes for NR_Mob_enh2 WI | Apple |
| R4-2410280 | WF on R18 Further NR mobility enhancement - part 2 | Apple |
| R4-2410282 | DraftCR on inter-frequency subsequent CPA from FR1-FR2 NR-DC to FR1-FR2 NR-DC | CMCC |
| R4-2410283 | Draft CR to TS 38.133 for Test case of improment on SCG_Scell setup delay for FR1 | Ericsson |
| R4-2410284 | Draft CR to TS 38.133 for Test case of improment on SCG_Scell setup delay for FR2 | Ericsson |

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template