3GPP TSG RAN meeting #107									           RP-250042

Incheon, Korea, March 13-14th , 2025					rev of RP-242463

## Status Report to TSG

Title:			Status report for WID: Inter RAT mobility support from E-UTRAN TN to NR-NTN; rapporteur: Thales, CATT

Agenda item:			10.3.2

| WI / SI Name | Rel-19 Inter RAT mobility support from E-UTRAN TN to NR-NTN |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_TN_NR_NTN_mob |  |  |  |  |
| Unique ID | 1031076 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240846 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 09/2025 | Performance part: - | Testing part: |  |
| Overall Completion level | Study Item: N/A | Core part: Overall: 98% RAN2: 98% | Performance Part: - | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Flavien Ronteix-Jacquet |
|  | Company | Thales |
|  | Email | flavien.ronteix-jacquet@thalesaleniaspace.com |
|  | Name | Xiao XIAO |
|  | Company | CATT |
|  | Email | xiaoxiao@catt.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

-

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN2

#### 2.2.1	Agreements

#### 2.1.1.1 Decisions during RAN2#129

##### 2.1.1.1.1 LTE to NR NTN mobility

Agreements:

1.	RAN2 confirms that redirection from LTE TN to NR NTN is not supported before Rel-19.

2.	Redirection from LTE TN to NR NTN is supported in Rel-19 introducing a new capability signaling for LTE TN to NR NTN redirection purpose and also a satellite ID(s) in RedirectedCarrierInfo.

Post email discussions

- [Post129][301][LTE_TN_NR_NTN] Stage 2 CR (Samsung)

- [Post129][302][LTE_TN_NR_NTN] 36.306 CR (vivo)

- [Post129][303][LTE_TN_NR_NTN] RRC CR (CATT)

#### 2.2.2	Remaining Open issues

Check possible impacts on selected TS

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SA2

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

## 4.1	RAN2

RAN2#129 meeting, Athens, Greece, February 17-21st, 2025:

- R2-2500466	discussion	Discussion on the redirection from LTE to NR NTN	Xiaomi

- R2-2500577	discussion	Signalling design for NTN mobility redirection	China Telecom

- R2-2500460	discussion	Discussion on dedicated priority and redirection via RRCConnectionRelease	OPPO

- R2-2500531	discussion	Frequency priorities and redirection from LTE to NR NTN	Qualcomm Incorporated

- R2-2500081	discussion	Discussion on Redirection from E-UTRA TN to NR-NTN	vivo

- R2-2500330	discussion	On E-UTRAN TN to NR NTN enhancements	Nokia, Nokia Shanghai Bell

- R2-2500687	discussion	Redirection from E-UTRN TN to NR NTN	NEC

- R2-2500772	discussion	Consideration on LTE TN to NR NTN mobility	ZTE Corporation, Sanechips

- R2-2500526	discussion	Discussion on redirection from LTE TN to NR NTN	CATT

- R2-2501305	discussion	E-UTRAN TN to NR-NTN mobility	Ericsson

- R2-2501272	discussion	Re-direction from E-UTRAN TN to NR NTN	Samsung

END