3GPP TSG RAN meeting #107										RP-250429

Incheon, Korea, March 12-14, 2025

Status Report to TSG

Agenda item:			9.4.4.2

| WI / SI Name | mmWave in NR: UE spurious emissions and EESS (Earth Exploration Satellite Service) protection |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_mmWave_protect |  |  |  |  |
| Unique ID | 1050126 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-242611 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 06/2025 | Performance part: 06/2025 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 80% | Performance Part: 80% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Basaier Jialade |
|  | Company | China Unicom |
|  | Email | basejld@chinaunicom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

The following Tdocs were agreed/endorsed in RAN4#114 meeting:

- R4-2501408	Big CR on UE RF requirements for WI NR_mmWave_protect	China Unicom

- R4-2500145	TR 38.749 v0.1.0 Protection of Earth Exploration Satellite Service (EESS)	Huawei, HiSilicon

- R4-2500144	TP for TR38.749: EESS in Rel-19	Huawei, HiSilicon

- R4-2500945	TP for TR38.749 Study outcome in previous releases(Clause 5)		ZTE Corporation, Sanechips

- R4-2502851	Draft CR to add new requirements for EESS protection from n257 and n258	NTT DOCOMO INC, Ericsson, Qualcomm Incorporated, Huawei, HiSilicon, ZTE Corporation, Sanechips

- R4-2502128	TP to TR 38.749: BS RF requirements section correction (clause 9)	Huawei, HiSilicon

2.4.2	Remaining Open issues

Further analyze UE RF requirements if needed, and to complete the contents of TR.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

RAN4#112-bis

- R4-2415217	Topic summary for [112bis][113] NR_mmWave_protect	Moderator (China Unicom)

- R4-2417083	WF on UE RF requirements for EESS protection		Huawei, China Unicom

- R4-2417084	WF on BS RF requirements for EESS protection		China Unicom, Huawei, HiSilicon, ZTE, CATT

- R4-2415262	Work plan for Rel-19 mmWave in NR: UE spurious emissions and EESS protection	China Unicom, Huawei, HiSilicon

- R4-2416354	TR skeleton for Rel-19 EESS	Huawei, HiSilicon

- R4-2417199	TR skeleton for Rel-19 EESS	Huawei, HiSilicon

- R4-2415083	Discussion on UE spurious emissions for UE in mmWave in NR	CATT

- R4-2415329	Initial considerations on EESS protection requirements	Apple

- R4-2415375	UE RF specification impact for MmWave UE spurious emission	Nokia

- R4-2416065	UE RF specification impact for MmWave UE spurious emission	Nokia

- R4-2415726	24 GHz EESS band phase 2 requirements and UE compliance	Qualcomm Incorporated

- R4-2415908	On EESS mmWave UE spurious emission		ZTE Corporation, Sanechips

- R4-2416161	EESS protection - UE RF aspects	Ericsson

- R4-2416194	Views on EESS protection for n257	NTT DOCOMO INC.

- R4-2416353	Discussion on Rel-19 EESS	Huawei, HiSilicon

- R4-2416163	Draft CR to TS 38101-2 - EESS protection - UE RF aspects	Ericsson

- R4-2415084	Discussion on EESS (Earth Exploration Satellite Service) protection for BS in mmWave in NR	CATT

- R4-2415477	BS RF specification impact for MmWave UE spurious emission	Nokia

- R4-2415909	On EESS protection for BS	ZTE Corporation, Sanechips

- R4-2416160	EESS protection - BS RF aspects	Ericsson

- R4-2416162	Draft CR to TS 38104 - EESS protection - BS RF aspects	Ericsson

- R4-2417085	Draft CR to TS 38104 - EESS protection - BS RF aspects	Ericsson, Nokia, Huawei, ZTE, CATT

RAN4#113

- R4-2418137	Topic summary for [113][115] NR_mmWave_protect	Moderator (China Unicom)

- R4-2420356	WF on UE RF requirements for EESS protection		Huawei, China Unicom

- R4-2418920	EESS protection - TP to TR 38.749 on regulatory aspects	Ericsson

- R4-2417771	24 GHz EESS band phase 2 compliance	Qualcomm Incorporated

- R4-2417832	Further discussion on UE spurious emissions for UE in mmWave in NR	CATT

- R4-2417982	EESS analysis with A-MPR evaluation	Huawei, HiSilicon

- R4-2418706	On EESS mmWave UE spurious emission		ZTE Corporation, Sanechips

- R4-2418866	Initial consideration on EESS protection for n257		NTT DOCOMO INC.

- R4-2418919	EESS protection - UE RF aspects	Ericsson

- R4-2418921	Draft CR to TS 38101-2 - EESS protection - UE RF aspects	Ericsson

- R4-2417533	Draft CR to TS 38.141-2 on EESS protection	Nokia

- R4-2417674	DraftCR on TS38.106 on mmWave EESS protection for NCR	China Unicom

- R4-2417833	Draft CR for TS 38.115-2, On EESS protection in mmWave	CATT

- R4-2418708	draft CR on TS38.174_IAB BS EESS protection	ZTE Corporation, Sanechips

- R4-2419673	Draft CR to TS 38.176-2: implementation of updated EESS protection	Huawei, HiSilicon

- R4-2418707	TP for TR38.749 BS requirements(Clause 9)	ZTE Corporation, Sanechips

- R4-2420355	TP for TR38.749 BS requirements(Clause 9)	ZTE Corporation, Sanechips

RAN4#114

- R4-2500667	Topic summary for [114][115] NR_mmWave_protect	Moderator (China Unicom)

- R4-2500145	TR 38.749 v0.1.0 Protection of Earth Exploration Satellite Service (EESS)	Huawei, HiSilicon

- R4-2501408	Big CR on UE RF requirements for WI NR_mmWave_protect	China Unicom

- R4-2500282	Discussion on Rel-19 EESS		Huawei Device Co., Ltd

- R4-2500943	On EESS new NS modified MPR behaviour	ZTE Corporation, Sanechips

- R4-2500143	draftCR to 38.101-2 on FR2 EESS		Huawei, HiSilicon

- R4-2500144	TP for TR38.749: EESS in Rel-19		Huawei, HiSilicon

- R4-2500494	24 GHz EESS band phase 2 compliance	Qualcomm Incorporated

- R4-2500944	Draft CR to TS 38101-2 - EESS protection(Annex H)	ZTE Corporation, Sanechips

- R4-2500945	TP for TR38.749 Study outcome in previous releases(Clause 5)		ZTE Corporation, Sanechips

- R4-2501359	CR to TS 38101-2 - EESS protection - UE RF impacts	Ericsson

- R4-2501734	Draft CR to add new requirements for EESS protection from n257 and n258	NTT DOCOMO INC.

- R4-2502851	Draft CR to add new requirements for EESS protection from n257 and n258	NTT DOCOMO INC, Ericsson, Qualcomm Incorporated, Huawei, HiSilicon, ZTE Corporation, Sanechips

- R4-2501735	Draft CR to add new requirements for EESS protection from Rel-15	NTT DOCOMO INC.

- R4-2502852	Draft CR to add new requirements for EESS protection from Rel-15	NTT DOCOMO INC.

- R4-2500067	BS RF specification impact for MmWave UE spurious emission	Nokia

- R4-2501360	EESS protection - TP to TR 38749 - BS aspects	Ericsson

- R4-2502128	TP to TR 38.749: BS RF requirements section correction (clause 9)	Huawei, HiSilicon

12.08.2024		minor adaptations for RAN #105

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template