3GPP TSG RAN meeting #107										RP-250446

Incheon, Korea, March 12-14, 2025

## Status Report to TSG

Agenda item:			13.4.6

| WI / SI Name | UE Conformance - 4Rx handheld UE for low NR bands (<1GHz) and/or 3Tx for NR inter-band UL Carrier Aggregation (CA) and EN-DC |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | 4Rx_low_NR_band_handheld_3Tx_NR_CA_ENDC-UEConTest |  |  |  |  |
| Unique ID | 1020088 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-233771 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: 03/2025 (-3 months) |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 100% (+23%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN 5 |
| --- | --- | --- |
| Rapporteur | Name | Yaping ZHANG |
|  | Company | Huawei |
|  | Email | zhangyaping13@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

The work plan was updated in [1] based on RAN5#106 meeting output.

The detailed progress is listed as below:

- MOP for PC1.5 CA are added.

- Reference sensitivity testing for PC1.5 CA are introduced.

- OOBE, transmit intermodulation are added for CA/DC with 3Tx.

This WI has been completed 100% and can be closed.

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General documents

- R5-250733	WP UE Conformance - 4Rx handheld UE for low NR bands (<1GHz) and/or 3Tx for NR inter-band UL Carrier Aggregation (CA) and EN-DC	Huawei, HiSilicon

TS 38.521-1 CRs

- R5-250735	Addition of MOP for Power Class 1.5 CA with UL MIMO	Huawei, HiSilicon

- R5-250736	Addition of MOP for Power Class 1.5 CA with TxD	Huawei, HiSilicon

- R5-250737	Addition of new test cases 6.5H.3.2 OOBE for inter-band CA with UL MIMO

- R5-250738	Addition of new test case 6.5H.3.4 for inter-band CA with UL MIMO	Huawei, HiSilicon

- R5-250739	Addition of new test cases 6.5L.3.2 OOBE for inter-band CA with Tx Diversity	Huawei, HiSilicon

- R5-250740	Addition of new test case 6.5L.3.4 for inter-band CA with Tx Diversity	Huawei, HiSilicon

- R5-251141	Editorial correction of headings

- R5-251507	Addition of MSD requirements for PC1.5 CA configurations	Huawei, HiSilicon

TS 38.521-3 CRs

- R5-250743	Addition of new test case 6.5H.1.3 OBW for inter-band EN-DC with UL MIMO	Huawei, HiSilicon

- R5-251695	Addition of new test cases 6.5H.2.3 OOBE for inter-band EN-DC with UL MIMO		Huawei, HiSilicon

- R5-250745	Addition of new test case 6.5H.4.3 for inter-band EN-DC with UL MIMO	Huawei, HiSilicon

- R5-251555	Addition of new test case 6.5H.5.3 for inter-band EN-DC with UL MIMO	Huawei, HiSilicon

- R5-250747	Addition of new test case 6.5L.1.3 OBW for inter-band EN-DC with Tx Diversity	Huawei, HiSilicon

- R5-251696	Addition of new test cases 6.5L.2.3 OOBE for inter-band EN-DC with Tx Diversity	Huawei, HiSilicon

- R5-250749	Addition of new test case 6.5L.4.3 for inter-band EN-DC with Tx Diversity	Huawei, HiSilicon

- R5-250750	Addition of new test case 6.5L.5.3 for inter-band EN-DC with Tx Diversity	Huawei, HiSilicon

- R5-251556	Addition of Annex F for a bunch of 3Tx inter-band EN-DC test cases	Huawei, HiSilicon

TS 38.522 CRs

- R5-250752	Addition of applicabilities for a bunch of 3Tx inter-band EN-DC test cases	Huawei, HiSilicon

TR 38.905 CRs

- R5-250742	Addition of MSD test point analysis for PC1.5 CA configurations	Huawei, HiSilicon