## Slide 1
3GPP RAN WG2 Chair
Diana Pani
Status Report RAN WG2
RAN 108
RP-250829

## Slide 2: Executive Summary
Meetings | Date | Location | Scope
RAN2#129bis | April 7th – 11th, 2025 | Hefei, China | Maintenance, Rel-19
RAN2#130 | May 19th – 23rd, 2025 | Saint Julian, Malta | Maintenance, Rel-19
RAN #108 | June 9th - 13th, 2025 | Prague. Czech Republic | 
Rel-18 Work Items
  Workload slightly reduced
Rel-19 Work Items – currently 1 Study Item and 9 WIs ongoing
  Progress on track for all SIs/WIs.
  RRC parameters and UE features received from RAN1/RAN4 – will be implemented by RAN2#131. Still expecting updates from RAN4 and some from RAN1.
  ASN.1 plan endorsed
Rel-15/16/17 maintenance
  Workload similar to previous meetings

## Slide 3: Delegates in RAN2
RAN2#129bis and RAN2#130 had ~370 delegates that attended f2f
Chart: RAN2 Attendees
| 123 | 123bis | 124 | 125 | 125bis | 126 | 127 | 127bis | 128 | 129 | 129bis | 130
Attendees | 523 | 333 | 389 | 418 | 363 | 447 | 455 | 410 | 432 | 480 | 385 | 368

## Slide 4: Submitted contributions in RAN2
Number of tdocs stabilized to ~1600
  Tdoc limits and reduced Rel-18 workload
Chart: Tdocs per meeting
| 123 | 123bis | 124 | 125 | 125bis | 126 | 127 | 127bis | 128 | 129 | 129bis | 130
Tdocs | 2269 | 2098 | 2369 | 2045 | 1813 | 1993 | 1620 | 1461 | 1716 | 1577 | 1430 | 1626

## Slide 5: RAN2 Agreed CRs
Rel-17/18 workload has slightly decreased
116 Rel-18 CRs agreed in RAN2#130
Chart: Agreed CRs per meeting
| 120 | 121 | 122 | 123 | 124 | 125 | 126 | 127 | 128 | 129 | 130
Rel-14/15/16 | 36 | 32 | 43 | 26 | 24 | 15 | 26 | 14 | 20 | 8 | 30
Rel-17 | 131 | 136 | 157 | 64 | 93 | 46 | 56 | 27 | 63 | 27 | 44
Rel-18 | 0 | 0 | 0 | 0 | 162 | 183 | 188 | 103 | 200 | 84 | 116

## Slide 6: Time in RAN2
Rel-19 WI/Sis | AI/ML | AI/ML Mob. | AIoT | NES | LP-WUS | NTN/IoT NTN | SL relay | XR | Mobility | SBFD | SON/ MDT | MIMO | Pos (BDS and NAVIC) | Maintenance & TEI
Assigned TUs (per meeting) | 2.5 | 2 | 2.5 | 1 | 1 | 3.5 | 1 | 2 | 2 | 0.75 | 0.5 | 0.75 | 0.75 | 14
Approx Online time spent RAN2#120 | 3.75 | 2.5 | 4.5 | 2 | 2 | 5 | 2.5 | 3.25 | 4 | 1 | 1 | 1 | .75 | 13
3 parallel sessions are used for official online discussions throughout the week.
  Online time spent for all Rel-19 WIs is generally 25-100% higher. Maintenance still continues to occupy a significant amount of time in RAN2 (~30% of the time)
1 offline session is used for official offline discussions

## Slide 7: Maintenance up to Rel-17

## Slide 8: Maintenance up to Rel-17
Number of CRs for Rel-17 lower than previous meetings
  44 Rel-17 CRs agreed
  10 Rel-15, 20 Rel-16 CRs agreed
NBC CRs
  71Ghz with Multi PUSCH/PUCCH aggregation
    R2-2503887 Slot aggregation configuration with multi-PUSCH Nokia Rel-17 38.331 NR_ext_to_71GHz-Core
    R2-2503888 Slot aggregation configuration with multi-PUSCH Nokia Rel-18 38.331 NR_ext_to_71GHz-Core
  PUCCH spatial Relation activation/deactivation for mTRP PUCCH repetition
    R2-2504901 Correction on PUCCH spatial relation Activation/Deactivation for multiple TRP PUCCH repetition MAC CE ZTE Corporation, Samsung, Qualcomm, Nokia, China Telecom, MediaTek CR Rel-17 38.321 17.12.0 2080 1 F NR_FeMIMO-Core
    R2-2504902 Correction on PUCCH spatial relation Activation/Deactivation for multiple TRP PUCCH repetition MAC CE ZTE Corporation, Samsung, Qualcomm, Nokia, China Telecom, MediaTek CR Rel-18 38.321 18.5.0 2081 1 A NR_FeMIMO-Core

## Slide 9: Rel-18 NR

## Slide 10: Maintenance up to Rel-18
Number of CRs decreased, but load still remains high
  116 CR agreed for Rel-18
NBC CRs
  LTM functionality: R2-2503408 Handling of the default SRB configuration upon LTM execution CATT Rel-18 38.331 NR_Mob_enh2-Core
  L1 measurement with and without gaps in LTM: R2-2504725 Correction on the maximum number of SSB rsources for L1 measurement without gaps in LTM vivo, Ericsson, Xiaomi, ZTE Corporation Rel-18 38.331 NR_Mob_enh2-Core (this CR contains ASN.1 modifications)
  L1 measurement for LTM: R2-2504143 Handling of PUCCH resources for L1 LTM reports at TAT expiry Huawei, HiSilicon Rel-18 38.331 NR_Mob_enh2-Core
  LTM eEMR and IMR features: R2-2504567 Corrections on eEMR/IMR and LTM L2 Reset/UE-based TA measurement Samsung, Ericsson Rel-18 38.331 NR_Mob_enh2-Core
  SCG LTM and/or MCG LTM with SCG unchanged or with SCG release: R2-2504887 Handling of radio and RLC bearers at LTM cell switch execution in NR-DC Huawei, HiSilicon Rel-18 38.331 NR_Mob_enh2-Core
  Relative velocity for sidelink positioning: R2-2503774 Missing rate of change direction of azimuth/elevation for relative velocity Xiaomi, Qualcomm, CATT, Huawei, MediaTek Inc., Ericsson Rel-18 38.355 NR_pos_enh2-Core

## Slide 11: Rel-19 NR

## Slide 12: Rel-19 RAN2 Led WID/SIDs
Updates in RED
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020084 | Study on Artificial Intelligence (AI)/Machine Learning (ML) for mobility in NR | FS_NR_AIML_Mob | 9/15/2025 | 62.5% | RP-242393 | 90% | 
1021091 | Core part: NR mobility enhancements Phase 4 | NR_Mob_Ph4-Core | 9/15/2025 | 65% | RP-250339 | 91% | 
1021097 | Core part: Non-Terrestrial Networks (NTN) for NR Phase 3 | NR_NTN_Ph3-Core | 9/15/2025 | 75% | RP-243300 | 90% | 
1021098 | Core part: XR (eXtended Reality) for NR Phase 3 | NR_XR_Ph3-Core | 9/15/2025 | 67% | RP-250107 | 90% | 
1040114 | NR sidelink multi-hop relay | NR_SL_relay_multihop | 9/15/2025 | 60% | RP-250188 | 90% | 
1050121 | Introduction of BDS B2b Signal in A-GNSS | LCS_BDS_B2b_LTE_NR | 9/15/2025 | 99% | RP-250767 | 99% | 
1050122 | Introduction of A-GNSS support for NavIC L1 SPS in NR and LTE | LCS_NAVIC_L1_SPS_NR_LTE | 6/9/2025 | 80% | RP-243247 | 99% | 
1021096 | Core part: Non-Terrestrial Networks (NTN) for Internet of Things (IoT) Phase 3 | IoT_NTN_Ph3-Core | 9/15/2025 | 70% | RP-242397 | 90% RAN2 85% | 
1031076 | Inter RAT mode mobility support from E-UTRAN TN to NR-NTN | LTE_TN_NR_NTN_mob | 9/15/2025 | 98% | RP-240924 | 99% | 
Notes: RP-241771
RP-241789

## Slide 13: Rel-19 WIs
Currently RAN2 has 15 WIs ongoing and 1 ongoing SI
  No issues to report
ASN.1 planning - Endorsed plan in R2-2504920
  Tight timeline between RANP#109 and RAN2#131bis
    MCC will try to created merged RRC specification a week after plenary
  Identify WI interactions before functional freeze in August
  Start ASN.1 review early, per WI, by reviewing the agreed WI CRs
  Agreed to some small improvements
    Split the review file into smaller files
    Reduce the bubble comment template

## Slide 14: TEI17/18 - Summary
6 Agreed CRs (TEI17/18)
  2 Cat B and 4 Cat F
Details of each agreed TEI17 CR and corresponding identifier in Appendix
  [NTNNBIoT_inbandNTNNR]
  [NR_HSDN]
  [RACH-lessHO]

## Slide 15: RAN2 vs. RAN3 basketball – April, Wuhan
RAN2 Gold medal winners
Video from Jing Liang

## Slide 16: Next Steps
Upcoming Meetings | Date | Location | Scope
RAN2#131 | August 25th – 29th, 2025 | Bangalore, India | Maintenance, R19
Rel-18
  Continue maintenance work.
Rel-19 work
  Functional freeze for Rel-19

## Slide 17: THANK YOU!!!
Juha Korhonen (MCC) – for his excellent and efficient support
Vice Chairs - Kyeongin Jeong and Erlin Zeng for efficiently chairing and helping with RAN2 management
Session chairs - Sergio Parolari, Nathan Tenny, Dawid Koziol, and Mattias Bergstrom for efficiently chairing sessions in Q3
UE capability rapporteur (Ziyi Li) for coordinating all the UE capability work across all WGs
All WI and CR spec rapporteurs for managing all the Rel-18 corrections
All delegates for your hard work, dedication, willingness to compromise and work together towards consensus
Shi Cong for organizing and OPPO sponsoring basketball event
Emmanuelle for organizing the charity event and all delegates that attended/contributed
Thank you to CCSA and ETSI for hosting in Wuhan and Malta

## Slide 18: Appendix – TEI identifiers and CRs

## Slide 19: TEI17
TDoc | Title | Source | Release | Spec | Version | Related WIs | CR | CR revision | CR category | TSG CR Pack
R2-2504508 | Correction on cell type specific cell reselection prioritisation [NR_HSDN] | Huawei, HiSilicon, Nokia, Qualcomm, CMCC, Xiaomi, CATT, Apple, NTT DOCOMO, INC., Ericsson | Rel-17 | 38.300 | 17.12.0 | TEI17 | 0992 |  | F | RP-251692
R2-2504509 | Correction on cell type specific cell reselection prioritisation [NR_HSDN] | Huawei, HiSilicon, Nokia, Qualcomm, CMCC, Xiaomi, CATT, Apple, NTT DOCOMO, INC., Ericsson | Rel-18 | 38.300 | 18.5.0 | TEI17, NR_mobile_IAB-Core | 0993 |  | F | RP-251692
[NR_HSDN]

## Slide 20: Rel-18 RAN2 TEI
[RACH-lessHO]
TDoc | Title | Source | Release | Spec | Version | Related WIs | CR | CR revision | CR category | TSG CR Pack
R2-2503685 | Correction on RACH-less HO Use Case [RACH-lessHO] | vivo, Nokia, Nokia Shanghai Bell, Ericsson, Samsung, ZTE Corporation, Sanechips, Huawei, HiSilicon, Lenovo, THALES | Rel-18 | 38.300 | 18.5.0 | TEI18, NR_NTN_enh-Core, NR_mobile_IAB-Core | 0904 | 4 | F | RP-251695
R2-2503841 | Rapporteur CR for RACH-less HO and LTM [RACH-lessHO] | Huawei, HiSilicon, CATT, Nokia, Qualcomm, Samsung | Rel-18 | 38.321 | 18.5.0 | TEI18, NR_Mob_enh2-Core, NR_NTN_enh-Core, NR_mobile_IAB-Core | 2079 |  | F | RP-251697
TDoc | Title | Source | Release | Spec | Version | Related WIs | CR | CR revision | CR category | TSG CR Pack
R2-2504786 | Introduction of the inband operation for NTN IoT in NR NTN [NTNNBIoT_inbandNTNNR] | Ericsson, Samsung, vivo | Rel-18 | 36.306 | 18.4.0 | TEI18 | 1913 |  | B | RP-251696
R2-2504789 | Introduction of the inband operation for NTN IoT in NR NTN [NTNNBIoT_inbandNTNNR] | Ericsson, Samsung, vivo | Rel-18 | 36.300 | 18.4.0 | TEI18 | 1420 | 2 | B | RP-251696
[NTNNBIoT_inbandNTNNR]

## Slide 21: Rel-18 RAN4 related TEI
TDoc | Title | Source | Release | Spec | Version | Related WIs | CR | CR revision | CR category | TSG CR Pack
R2-2504786 | Introduction of the inband operation for NTN IoT in NR NTN [NTNNBIoT_inbandNTNNR] | Ericsson, Samsung, vivo | Rel-18 | 36.306 | 18.4.0 | TEI18 | 1913 |  | B | RP-251696
R2-2504789 | Introduction of the inband operation for NTN IoT in NR NTN [NTNNBIoT_inbandNTNNR] | Ericsson, Samsung, vivo | Rel-18 | 36.300 | 18.4.0 | TEI18 | 1420 | 2 | B | RP-251696
[NTNNBIoT_inbandNTNNR]
RAN4 Related CRs : 36.102 CR 0057, 36.108 CR 0030, 36.181 CR 0024, 36.307 CR 4508, 38.108 CR 0106, 38.181 CR 0056
NOTE: The reference to these CRs is missing in the CRs below

## Slide 22: Other TEIs (legacy feature corrections in later releases) (1/2)
TDoc | Title | Source | Release | Spec | Version | Related WIs | CR | CR revision | CR category | TSG CR Pack
R2-2503949 | Correction on UE capability for SIB17bis | Huawei, HiSilicon | Rel-18 | 38.306 | 18.5.0 | NR_UE_pow_sav_enh-Core, TEI18 | 1250 | 1 | F | RP-251688
R2-2504687 | Correction on SRS capability reporting | Huawei, HiSilicon, Ericsson, OPPO | Rel-16 | 38.331 | 16.19.0 | NR_newRAT-Core, TEI16 | 5325 | 3 | F | RP-251688
R2-2504688 | Correction on SRS capability reporting | Huawei, HiSilicon, Ericsson, OPPO | Rel-17 | 38.331 | 17.12.0 | NR_newRAT-Core, TEI16, NR_FeMIMO-Core | 5326 | 3 | F | RP-251693
R2-2504689 | Correction on SRS capability reporting | Huawei, HiSilicon, Ericsson, OPPO | Rel-18 | 38.331 | 18.5.1 | NR_newRAT-Core, TEI16, NR_FeMIMO-Core, NR_MIMO_evo_DL_UL-Core | 5327 | 3 | F | RP-251688
R2-2504690 | Correction on SRS capability reporting | Huawei, HiSilicon, Ericsson, OPPO | Rel-16 | 38.306 | 16.20.0 | NR_newRAT-Core, TEI16 | 1269 | 3 | F | RP-251688
R2-2504691 | Correction on SRS capability reporting | Huawei, HiSilicon, Ericsson, OPPO | Rel-17 | 38.306 | 17.12.0 | NR_newRAT-Core, TEI16, NR_FeMIMO-Core | 1270 | 3 | F | RP-251693
R2-2504692 | Correction on SRS capability reporting | Huawei, HiSilicon, Ericsson, OPPO | Rel-18 | 38.306 | 18.5.0 | NR_newRAT-Core, TEI16, NR_FeMIMO-Core, NR_MIMO_evo_DL_UL-Core | 1271 | 3 | F | RP-251688
R2-2504835 | Correction to NeedForGap capability | Huawei, HiSilicon | Rel-16 | 36.331 | 16.19.0 | NR_newRAT-Core, TEI16 | 5114 | 1 | F | RP-251688
R2-2504836 | Correction to NeedForGap capability | Huawei, HiSilicon | Rel-17 | 36.331 | 17.12.0 | NR_newRAT-Core, TEI16 | 5115 | 1 | A | RP-251688
R2-2504837 | Correction to NeedForGap capability | Huawei, HiSilicon | Rel-18 | 36.331 | 18.5.0 | NR_newRAT-Core, TEI16 | 5116 | 2 | A | RP-251688

## Slide 23: Other TEIs (legacy feature corrections in later releases) (2/2)
TDoc | Title | Source | Release | Spec | Version | Related WIs | CR | CR revision | CR category | TSG CR Pack
R2-2504838 | Miscellaneous non-controversial corrections | Samsung | Rel-16 | 36.331 | 16.19.0 | NR_newRAT-Core, TEI16 | 5131 | 2 | F | RP-251691
R2-2504839 | Miscellaneous non-controversial corrections | Samsung | Rel-17 | 36.331 | 17.12.0 | NR_newRAT-Core, TEI16 | 5132 | 1 | A | RP-251691
R2-2504840 | Miscellaneous non-controversial corrections | Samsung | Rel-18 | 36.331 | 18.5.0 | NR_newRAT-Core, TEI16 | 5133 | 1 | A | RP-251691
R2-2504885 | Type clarification for UE requirements associated with nonCollocatedTypeMRDC and nonCollocatedTypeNR-CA | Apple, Huawei, HiSilicon, xiaomi, Samsung, OPPO | Rel-18 | 38.331 | 18.5.1 | NR_newRAT-Core, TEI16, NonCol_intraB_ENDC_NR_CA | 5364 | 1 | F | RP-251696
R2-2504923 | Type clarification for interBandMRDC-WithOverlapDL-Bands-r16 | Apple, Huawei, HiSilicon, xiaomi, Samsung, OPPO | Rel-16 | 38.306 | 16.20.0 | NR_newRAT-Core, TEI16 | 1251 | 2 | F | RP-251691
R2-2504924 | Type clarification for interBandMRDC-WithOverlapDL-Bands-r16 | Apple, Huawei, HiSilicon, xiaomi, Samsung, OPPO | Rel-17 | 38.306 | 17.12.0 | NR_newRAT-Core, TEI16 | 1252 | 2 | A | RP-251691
R2-2504925 | Type clarification for interBandMRDC-WithOverlapDL-Bands-r16 | Apple, Huawei, HiSilicon, xiaomi, Samsung, OPPO | Rel-18 | 38.306 | 18.5.0 | NR_newRAT-Core, TEI16 | 1253 | 2 | A | RP-251691
R2-2504938 | Miscellaneous non-controversial corrections Set XXV | Ericsson | Rel-18 | 38.331 | 18.5.1 | NR_newRAT-Core, TEI18 | 5310 | 3 | F | RP-251696
R2-2504941 | Correction of CPC Cancel and SN Release | R3 (Huawei, Lenovo, LG Electronics, Google, Nokia, Ericsson, ZTE, China Telecom) | Rel-18 | 37.340 | 18.5.0 | LTE_NR_DC_enh2-Core, TEI18 | 0418 |  | F | RP-251697
R2-2504942 | Clarification on data transmission for EDT | R3 (ZTE Corporation, China Telecom, Huawei, Nokia) | Rel-18 | 36.300 | 18.4.0 | NB_IOTenh3-Core, TEI18 | 1422 |  | F | RP-251697