3GPP TSG RAN meeting #108									   RP-251000

Prague, CZ, Jun 9th – 13th, 2025

Status Report to TSG

Agenda item:	9.3.3.1

| WI / SI Name | Data collection for SON (Self-Organising Networks)/MDT (Minimization of Drive Tests) in NR standalone and MR-DC (Multi-Radio Dual Connectivity) Phase 4 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_ENDC_SON_MDT_Ph4-Core |  |  |  |  |
| Unique ID | 1021092 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-234038 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 09/2025 | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 85% | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG3 |
| --- | --- | --- |
| Rapporteur | Name | Xufei Dong |
|  | Company | China Unicom |
|  | Email | dongxf37@chinaunicom.cn |
|  | Name | Miaoqi Zhang |
|  | Company | CMCC |
|  | Email | zhangmiaoqi@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

RAN2#129bis (Apr 2025)

- Running CRs

- R2-2501913 Introduction of SONMDT UE Capabilities was endorsed

- R2-2501914 Introduction of SONMDT UE Capabilities was endorsed

- R2-2501915 Introduction of SONMDT UE Capabilities was endorsed

- R2-2502649 Running CR for SONMDT feature was endorsed

- R2-2502787 Running 36.331 CR for R19 SONMDT was endorsed

- For ASN.1 definitions in TS 36.331, it is proposed to introduce the perRAInfoListNR IE, and it includes PerRAInfoList-r16, PerRAInfoList-v1660 and PerRAInfoList-v1800 (which are specified in TS 38.331).

- For CHO with candidate SCGs, RAN2 to reuse the current stage-3 description, i.e.  include candidate PCell and candidate PSCell measurements results in neighbor measurements within RLF reports (or SCGFailureInformation).

- For CHO with candidate SCGs, RAN2 to clarify that the time duration between two fulfilled events (i.e., timeBetweenFulfillmen) shall only be included when both CHO and CPAC conditions are satisfied for failure cases.

- For CHO with candidate SCGs, RAN2 explicitly define a new lastHO-Type for CHO with candidate SCGs.

- For CHO with candidate SCGs, logging of elapsed time between fulfilling the last triggering event and handover execution in SHR is not required when only one condition (CHO or CPAC) is fulfilled.

- For CHO with candidate SCGs, RAN2 to agree to include “firstFulfilledConfig”, “timeBetweenFulfillment”, and “timeBetweenLastFulfillmentAndEvent” in the choWithCandidateSCGInfoList IE within the SCGFailureInformation message. Keep the current ASN.1 structure and no change are needed.

- Network is informed in the next RRC complete message about the SHR availability in case the UE performs RACH-less LTM cell switch. No need to change the current formulation of determining the SHR in the current running CR.

- Follow CHO like mechanism (i.e., a single rlf-Report for the RLF/HOF, including LTM recovery cell ID) for a consecutive LTM cell switch failure, i.e., an RLF/HOF at source or target cell followed by an HOF during LTM recovery. Relevant FFS can be removed from the running CR. No change is needed in the relevant text of running CR.

- MRO enhancements for Rel-18 mobility features

  - MRO for LTM

- We will not add support for including the unnecessary LTM configuration, e.g. LTM candidate cell(s) unused, in SON reports, for both failure and near failure cases.

- Do not specify support for reporting difference between the TA value received from the LTM cell switch command and TA value measured by the UE

- Do not specify support for reporting of elapsed time between UE obtains the target cell TA and UE receives the cell switch command, or an indication to indicate whether the UE obtains TA before UE receives LTM cell switch command

- For LTM-related RA reports, the UE sets the cellId to the CGI if available, otherwise sets it based on ltm-CandidatePCI and ssb-Frequency in corresponding LTM-Candidate.

  - MRO for CHO with candidate SCG(s)

- No new triggering conditions such as time gap between the first met condition (CHO or CPAC) and the second met condition (CPAC or CHO) is above a threshold, can be considered for SHR/SPR procedure.

- No new triggering conditions for SHR/SPR procedure for CHO with candidate SCG.

- UE includes the target PSCell ID in SHR for successful CHO with candidate SCGs.

- UE includes the target PCell ID in SPR for successful CHO with candidate SCG.

- In general, and where applicable, agreements valid for SHR, RLF reports and SCG failure info applies also to SPR.

  - MRO for S-CPAC

None.

- SON MDT for Slicing

None.

- SON MDT for NTN

- RAN2 assumes that the signaling structure agreed for encoding geographical area in case of MBS NTN can be used as a reference for encoding geographical area based logged MDT for NTN.

- Support reference location/radius and polygon-based area indication.

- Use dedicated signalling to provide area scope configuration to the UE

- Introduce a UE capability to support geographic area scope checking. FFS if with or without signalling.

- Only geographic area scope is used to indicate applicable logging area to the UE.

- Only if the UE can obtain location information in IDLE/Inactive state, the UE performs geographical area checking for logged MDT. FFS if, when the UE is in IDLE/INACTIVE, the UE logs or not if the UE cannot obtain its location.

- Leftovers from Rel-18

- Value range of SDT-UL-DataVolume is 0 to 96000 bits. UE reports 96000 when the data volume is larger than 96000. This is encoded as ENUMERATED.

- UL data volume is reported only for MO SDT and only radio bearers configured for SDT are considered. This has no specific specification impact.

- perRA-InforList reported in SCGFailureInformationNR includes PerRAInfoList-r16, PerRAInfoList-v1660 and PerRAInfoList-v1800 as in SCGFailureInformation (same as in running LTE CR).

- UE reports the absolute time it has spent in PSCell with SCG activated in MHI.

RAN2#130 (May 2025)

- Running CRs

- R2-2504234 Running 36.331 CR for R19 SONMDT  was endorsed

- R2-2504295	Running CR for SONMDT features was endorsed

- MRO enhancements for Rel-18 mobility features

  - MRO for LTM

- We will not introduce UE reporting regarding TAs that were “unnecessarily” acquisitioned.

- We will not add TA difference between TA provided by network in Cell Switch Command for which the RACH-less LTM failed, and TA received in RAR for recovery/re-establishment.

- FFS if we add some correlation indication.

- We will not add any optimizations to avoid duplicated info in correlated reports

- Introduce new values of raPurpose for RACH-based LTM-related RA reports.

- UE logs available L1 measurement results in the SHR for the serving, target and and neighbouring cells when the UE performs L3 handover and has an LTM configuration.

- We will not enhance MHI to include a “HO-type” (i.e., LTM or L3 HO).

  - MRO for CHO with candidate SCG(s)

- We will look in to if/what to specify for the scenario with CHO with candidate SCG alongside a CHO-only configuration. Proponents should have clear and well-defined proposals next meeting preferably with text proposals.

- The FFS in the running NR RRC CR “FFS for the case beyond this value and the understanding from UE and network side, as for value beyond this range NW cannot recognize the right SDT configuration” is removed.

  - MRO for S-CPAC

None.

- SON MDT for Slicing

- We aim to specify that: If the UE supports slice-based cell reselection does not find any suitable cell in the frequencies corresponding to the highest ranked NSAG, the UE logs the highest ranked NSAG. FFS the need of cell or frequency info.

- SON MDT for NTN

- We go with option 2 (distance), unless we find critical issues with granularity.

- RAN2 to add logging of the first entry from trackingAreaList for the support of MRO for NTN.

- If configured with additional geographical information, FFS if the UE logs the MDT data or not when it cannot obtain its location.

- RAN2 will not work on unchanged PCI satellite mobility unless RAN3 tells us to do so.

- Leftovers from Rel-18

None

2.2.2	Remaining Open issues

None

2.3	RAN3

2.3.1	Agreements

RAN3#127bis(Apr 2025)

- MRO enhancements

  - MRO for LTM

- RAN3 supports network-based solution for the case of BFR shortly after a successful LTM cell switch.

- The target DU identifies the BFR happened in UE shortly after successful LTM cell switch caused due to wrong beam.

- In case that the source DU selects a wrong beam among candidate beam list, the source DU is responsible for MRO optimization

- In case that the target DU provides a wrong candidate beam list, the target DU is responsible for MRO optimization

- Target DU needs to send the recovery beam information to CU and CU forwards it to source DU.

- CU does not need to send the old beam information to source DU.

- MRO will cover the scenario that RACH-less LTM fails including outdate TA and UE performs RACH based LTM.

- RAN3 will not consider the case of LTM cell switch failure due to outdated TA calculated by UE.

- For PDCCH order triggered early TA acquisition, RAN3 consider the case of RACH-less LTM fails due to outdate TA and UE performs RACH-based LTM failure recovery or RRC re-establishment to the same cell.

- For intra-CU case, CU detects the potential LTM ping-pong issue based on local information, DU decides and solves the LTM ping-pong issue.

  - MRO for CHO with candidate SCG(s)

- No additional information is needed in handover report message.

- Check stage 3 TP on the Target cell CGI related in handover report message.

- One SCGFailureInfomation is included in SCG Failure Indication message, no need aggregation.

- Respective MN in stage2 is at least a candidate MN.

- Information needed in the SCG Failure Indication message: The Xn UE AP ID in the receiving node.

- Additional information reported from the UE in SCGFailureInformation: The Identifier of candidate PCell(s) or PSCell(s) that fulfilled execution conditions before the SCG failure is encountered.

- No support of near failure case in R19.

  - MRO for S-CPAC

- The description on S-CPAC information forwarding is technically correct. Cleanup of the text is needed.

- SON/MDT for Intra-NTN Mobility

- No further discussion on Time-based CHO.

- Divide the MRO for RACH-less handover case into two scenarios:

1.RACH-less handover was attempted but failed;

2.UE was configured RACH-less handover but did not attempt RACH-less handover because RSRP is below threshold

- SON/MDT for Network Slicing

- None

- R18 Leftovers

- No need to add failureType and perRA-InfoList in SCG FAILURE INFORMATION REPORT message in X2/Xn interface.

- No need to report RSRP and data volume when triggered RA-SDT fails in RA report.

- LS Out

- LS to RAN2 on SONMDT for NTN in R3-252382 was agreed

RAN3#128(May 2025)

- MRO enhancements

  - MRO for LTM

- Use DU-CU ACCESS AND MOBILITY INDICATION message for target DU send recovery beam information to the CU. Only one recovery beam information included.

- Transfer CU UE F1AP ID  with recovery beam information from target DU to CU.

- Use ACCESS AND MOBILITY INDICATION message for CU forward recovery beam information to the source DU. Only one recovery beam information included.

- Transfer Source DU UE F1AP ID with recovery beam information from target CU to DU

- No new failure type for beam failure recovery is needed for TS38.300.

- The Timer configured in DU (e.g., Tstore_UE_cntxt) used for the DU to detect BFR shortly after successful LTM cell switch to the wrong beam is up to implementation.

- CU informs relevant information to the target DU via CU-DU Cell Switch Notification.

- Network-based solution for the LTM cell switch failure due to wrong beam using the same signaling flow as for Case1.

- In case that the source DU selects a wrong beam among candidate beam list, the source DU is responsible for MRO optimization.

- In case that the target DU provides a wrong candidate beam list, the target DU is responsible for MRO optimization.

- Target DU needs to send the reconnect/re-established/recovery beam information to CU and CU forwards it to source DU.

- CU does not need to send the old beam information to source DU.

- Work on stage3 semantic description for C-RNTI IE in ACCESS AND MOBILITY INDICATION message.

- New BL CR for TS38.420 Samsung

- RAN3 supports network-based solution for out dated TA.

- Reusing the same signaling flow as case1 and case2.

- TA acquisition Type signalling is not needed based on the network based solution of out dated TA.

  - MRO for CHO with candidate SCG(s)

- Reuse the existing “HO too early” and “HO to wrong cell” in case of too early CHO execution and CHO execution to wrong cell.

- Handover Report message is not needed for case 7a.

  - MRO for S-CPAC

- The setting of the information on previousPSCellId and timeSCGFailure needs to be updated to support the failures due to the following S-CPAC

- Inform the SN(s) about the outcome of mobility events for SN initiated S-CPAC using the SN RELEASE REQUEST or SN RELEASE CONFIRM.

- SON/MDT for Intra-NTN Mobility

- To introduce a geographical area scope for NTN MDT including either reference location/radius or a polygon-based area for NG and Xn.

- SON/MDT for Network Slicing

- None

- R18 Leftovers

- NW collects the absolute time (i.e. accumulated time) spent in the PSCell with SCG activated state.

- Add the absolute time with SCG activated in the Last Visited PSCell Information IE.

- Additional information is not needed for UHI Enhancement for SCG Deactivation/Activation.

- LS Out

- LS to RAN2 on SONMDT for NTN in R3-252382 was agreed

- Reply LS to RAN2 on SON for LTM in R3-253944

- LS to RAN2 on support of MRO for CHO with candidate SCG(s) and S-CPAC in R3-253886 was agreed

2.3.2	Remaining Open issues

- Whether LTM failure due to outdated TA is defined as a new failure case or it can covered by existing failure case?

- FFS for intra-DU case, CU aware TA acquisition type without any signaling impact in RAN3?

- Additional Information with recovery beam information from target DU to CU:

Failure type (for case 1, case 2) in an implicit way or explicit way?

beam failure indicator in an implicit way or explicit way ?

- Additional Information with recovery beam information from target CU to DU:

Failure type (for case 1, case 2) in an implicit way or explicit way

beam failure indicator in an implicit way or explicit way

- Down selection of following solutions:

1a: CU provide full UHI list with L1/L3 type to the DU (maximum item number is 16).

1b: CU provide full UHI list (except PScell) with L1/L3 type to the DU (maximum item number is 16).

2a: CU provide last consecutive L1 entries to the DU.

2b: CU provide FFS number of last consecutive L1 entries to the DU.

- No stage2, work in stage3 with 1a.

- If the above 1a information is included in F1AP message from CU to DU, the DU may consider the potential mobility issue detected including ping-pong.

- FFS on the extra indication for ping-pong case.

- Update the MN node of wrong candidate PSCell list selection for CHO with candidate SCG(s) as candidate or target MN.

- In addition to SCGFailureInformation, information needed in the SCG Failure Indication message?CPC failure type (CPC failure type is needed in case of SCG Failure Indication is sent from the candidate to the source?)

- Whether to enhance UHI in case of S-CPAC? SCG UHI should be updated to the new serving MN/target SN from source MN during S-CPAC procedure, i.e. Include SCG UHI in SN Reconfiguration Complete message from MN to the target SN

- Distance-based event trigger for logged MDT?

- FFS on whether to add the geographical area scope inside or outside the existing area scope IE.

- FFS on whether the geographical area scope applies to both logged and immediate MDT or only logged MDT.

- Whether to do enhancement on reporting rejected slice from CN to NG-RAN based on the request from NG-RAN?

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN2#129bis

- R2-2501734	LS on SON for Network Slicing (R3-250914; contact: ZTE)	RAN3

- R2-2501912	Views on R19 SONMDT UE capabilities	CATT

- R2-2501913	Introduction of SONMDT UE Capabilities	CATT

- R2-2501914	Introduction of SONMDT UE Capabilities	CATT

- R2-2501915	Introduction of SONMDT UE Capabilities	CATT

- R2-2501916	MRO Enhancements for LTM	CATT

- R2-2501917	New SHR Trigger for CHO with Candidate SCGs	CATT, Vivo, Lenovo, Huawei, HiSilicon, CMCC

- R2-2501918	Consideration on SONMDT enhancements for intra-NTN mobility	CATT

- R2-2501919	MHI Enhancement for SCG Activation and Deactivation	CATT

- R2-2502242	SON of intra-NTN mobility	China Telecom

- R2-2502288	MRO enhancement for LTM	NEC

- R2-2502347	Discussion on MRO enhancements for LTM	Lenovo

- R2-2502348	Discussion on MRO enhancements for CHO with candidate SCGs	Lenovo

- R2-2502349	Discussion on MRO for intra-NTN mobility	Lenovo

- R2-2502350	Discussion on RACH optimization for SDT	Lenovo

- R2-2502408	MRO for LTM and near failure handling for CHO with candidate SCGs	Nokia

- R2-2502409	Enhancements for network slicing (LS R3-250914)	Nokia

- R2-2502410	MHI/UHI Enhancement for SCG Deactivation/Activation	Nokia

- R2-2502439	SON/MDT for NTN	Samsung

- R2-2502450	SON and MDT for LTM	Qualcomm Incorporated

- R2-2502451	SON and MDT for CHO with candidate SCGs	Qualcomm Incorporated

- R2-2502452	SON and MDT for slicing	Qualcomm Incorporated

- R2-2502453	SON and MDT for NTN	Qualcomm Incorporated

- R2-2502482	SON/MDT for Leftovers from Rel-18	Samsung

- R2-2502518	Discussion on MDT for Slicing	Samsung

- R2-2502531	Discussion on MRO enhancements	Samsung

- R2-2502604	Discussion on MRO for LTM	Ofinno, LLC

- R2-2502641	MRO for NTN RACH-less Access	Nokia

- R2-2502646	Further considerations on Mobility Robustness Optimization	Ericsson

- R2-2502647	Discussion on slice base cell reselection information in Logged MDT	Ericsson

- R2-2502648	Discussion on the reply LS to RAN3 on SON-MDT enhancements for NTN	Ericsson

- R2-2502649	Running CR for SONMDT features	Ericsson

- R2-2502707	MRO enhancements for LTM	CMCC

- R2-2502708	MRO enhancements for CHO with candidate SCGs	CMCC

- R2-2502709	MHI/UHI Enhancement for SCG Deactivation/Activation	CMCC

- R2-2502738	Discussion on SONMDT for network slicing	CMCC

- R2-2502787	Running 36.331 CR for R19 SONMDT	Huawei, HiSilicon

- R2-2502788	Open issue list for running 36.331 CR for R19 SONMDT	Huawei, HiSilicon

- R2-2502789	Discussion on MRO for LTM	Huawei, HiSilicon

- R2-2502790	Discussion on MRO for CHO with candidate SCGs	Huawei, HiSilicon

- R2-2502791	Discussion on SONMDT for Slicing	Huawei, HiSilicon

- R2-2502792	Discussion on SONMDT for NTN	Huawei, HiSilicon

- R2-2502806	MRO for LTM	LG Electronics Inc.

- R2-2502807	MRO for CHO and Associated CPAC	LG Electronics Inc.

- R2-2502808	NTN Logging for Unchanged PCI Mobility	LG Electronics Inc.

- R2-2502826	Discussion on random access report for LTM	ASUSTeK

- R2-2502858	RA information enhancement for LTM	SHARP Corporation

- R2-2502859	RA report enhancements for SDT	SHARP Corporation

- R2-2502861	SON enhancement for CHO with candidate SCG	SHARP Corporation

- R2-2502862	MHI enhancement for SCG activation/deactivation	SHARP Corporation

- R2-2502927	Remaining issues for MRO	ZTE Corporation, Sanechips

- R2-2502928	SON/MDT for Slicing	ZTE Corporation, Sanechips

- R2-2502929	SON/MDT for NTN	ZTE Corporation, Sanechips

- R2-2502930	Remaining issues for Rel-18 leftovers	ZTE Corporation, Sanechips

- R2-2502951	On remaining issues related to Rel.18 leftovers	Ericsson

- R2-2502974	Discussion on Rel-19 SONMDT open issues	Xiaomi

- R2-2502975	Discussion on SONMDT for NTN mobility	Xiaomi

- R2-2503101	[AT129bis][601][SONMDT] Address open issues for RRC	Ericsson

RAN2#130

- R2-2503317	LS on SONMDT for NTN (R3-252382; contact: CMCC)	RAN3

- R2-2503417	Discussion on Rel-19 SONMDT open issues	Xiaomi

- R2-2503418	Discussion on other aspects of Rel-19 SONMDT	Xiaomi

- R2-2503581	Views on R19 SONMDT UE capabilities	CATT

- R2-2503582	Introduction of SONMDT UE Capabilities	CATT

- R2-2503583	Introduction of SONMDT UE Capabilities	CATT

- R2-2503584	Introduction of SONMDT UE Capabilities	CATT

- R2-2503585	MRO Enhancements for Rel-18 Mobility	CATT

- R2-2503586	MHI Enhancement for SCG Activation and Deactivation	CATT

- R2-2503633	MRO for LTM and near failure handling for CHO with candidate SCGs	Nokia

- R2-2503634	SON/MDT enhancements for network slicing, MHI and NTN	Nokia

- R2-2503669	MRO for intra-NTN mobility	China Telecom

- R2-2503914	Discussion on MRO enhancements for LTM	Lenovo

- R2-2503915	Discussion on MRO for intra-NTN mobility	Lenovo

- R2-2503932	MRO enhancement for LTM	NEC

- R2-2504224	Remaining issues for MRO enhancements	Samsung

- R2-2504234	Running 36.331 CR for R19 SONMDT	Huawei, HiSilicon

- R2-2504235	Open issue list for running 36.331 CR for R19 SONMDT	Huawei, HiSilicon

- R2-2504236	Discussion on MRO for mobility	Huawei, HiSilicon

- R2-2504237	Discussion on SONMDT for others	Huawei, HiSilicon

- R2-2504247	Discussion on NTN, slicing and other open issues	Samsung

- R2-2504270	Discussion on MRO for LTM	Ofinno

- R2-2504294	Discussion on SON-MDT enhancements for Slicing and NTN	Ericsson

- R2-2504295	Running CR for SONMDT features	Ericsson, ZTE

- R2-2504296	Open Issues for NR RRC SONMDT features	Ericsson

- R2-2504399	MRO enhancements for CHO with candidate SCGs	CMCC

- R2-2504443	Discussion on SON/MDT for Slicing and NTN	CMCC

- R2-2504498	Discussion on random access report for LTM	ASUSTeK

- R2-2504512	Discussion on SON enhancement for R18 mobility features	SHARP Corporation

- R2-2504513	SON enhancements for R18 leftovers	SHARP Corporation

- R2-2504558	MRO enhancements for mobility	Qualcomm Incorporated

- R2-2504559	UE capabilitie for SON and MDT	Qualcomm Incorporated

- R2-2504568	Remaining MRO issues for MOB	LG Electronics Inc.

- R2-2504569	NTN Logging for Unchanged PCI Mobility	LG Electronics Inc.

- R2-2504613	Further considerations on MRO for LTM and CHO with candidate SCG	Ericsson

- R2-2504618	Discussion on open issue about CHO with candidate SCGs	vivo

- R2-2504621	Remaining issues for Rel-19 MRO	ZTE Corporation, Sanechips

- R2-2504622	Remaining other issues for Rel-19 SON MDT	ZTE Corporation, Sanechips

RAN3#127bis

- R3-251514	LS on SON for LTM	RAN2(Apple)

- R3-251535	(BL CR to 36.300 for SON) Addition of SON enhancements	Lenovo

- R3-251536	(BL CR to 38.413 for MDT)  Addition of MDT enhancements	Nokia

- R3-251537	(BL CR to 38.423 for MDT) Addition of MDT enhancements	CATT

- R3-251538	(BL CR to 38.473 for SON) Addition of SON enhancements	Huawei, Nokia, Jio

- R3-251539	(BL CR to 38.401 for SON) Addition of SON enhancements	ZTE Corporation, Nokia, Huawei, Lenovo, CATT, Ericsson, Samsung

- R3-251540	(BL CR to 36.423) Addition of SON enhancements	CATT, Samsung, Lenovo, Huawei, Ericsson, ZTE, CMCC, Nokia, Jio Platforms

- R3-251541	(BL CR to 37.340 for SON) on MRO for S-CPAC	CMCC

- R3-251542	(BL CR to 38.300 for SON) Addition of SON enhancements	China Unicom, ZTE Corporation, Samsung, Nokia, Lenovo

- R3-251543	(BL CR to 38.423 for SON) Addition of SON enhancements	ZTE Corporation, Samsung, Nokia, Lenovo, Jio

- R3-251588	MRO enhancements for R18 mobility mechanisms	Qualcomm Incorporated

- R3-251589	SON MDT for NTN	Qualcomm Incorporated

- R3-251590	SON MDT for network slicing	Qualcomm Incorporated

- R3-251593	(TP for SON BL CR for TS 38.473, TP for SON BL CR for TS 38.300, TP for SON BL CR for TS 38.423) MRO Enhancements for LTM and CHO with Candidate SCG(s)	Nokia

- R3-251595	(TP for SON BL CR for TS 37.340) Reformulation of the forwarding mechanism and MRO Enhancements for optimisation of the S-CPAC selection	Nokia

- R3-251596	[TP to BL CR to 38.423, SON] Solution to avoid restarting MRO in NTN deployments	Nokia

- R3-251597	[MDT TP to BL CR to TS 38.300] Slice-related mobility enhancements	Nokia

- R3-251695	(TP for SON BLCR of 38.473) Discussion on MRO for LTM	NEC

- R3-251696	Discussion on SON/MDT enhancements for NTN	NEC

- R3-251706	(TP for SON BL CR for TS 38.473) Discussion on LTM MRO	Google

- R3-251721	(TP to BL CR for TS38.473 and TS38.401) MRO for LTM	Samsung

- R3-251722	(BL CR to 38.420 for SON) Addition of SON enhancements	Samsung, ZTE, CATT, Lenovo

- R3-251726	(TP for MDT BLCRs for TS38.413, TS38.423) SON/MDT enhancements for NTN	Samsung

- R3-251748	(TP for SON BLCR TS38.300, TS37.340 and TS38.423) MRO for CHO with candidate SCGs and S-CPAC	Samsung, JIO Platforms

- R3-251749	Failure scenarios on MRO for CHO with candidate SCGs	Samsung, Cybercore, Lenovo

- R3-251750	(TP for SON BLCR for TS37.340) Rel-18 SON and MDT leftovers	Samsung,JIO Platforms

- R3-251774	(TP for 38.473 and 38.401) MRO for Rel-18 LTM	CATT

- R3-251775	(TP for 37.340, 38.423 and 38.300) MRO for CHO with Candidate SCG(s) and S-CPAC	CATT

- R3-251776	(TP for 38.300 and 38.413) Intra-NTN mobility for SONMDT	CATT

- R3-251777	Network slicing for SONMDT	CATT

- R3-251889	(TPs to BL CR for 38.300, 38.413 and 38.423) Further discussion on SONMDT enhancements for NTN	ZTE Corporation

- R3-251923	Ping pong detection and mitigation	Huawei, China Unicom, CMCC

- R3-251924	Context retrieval	Huawei, Deutsche Telekom, ZTE, BT

- R3-251925	(TP for SON BLCR for 37.340, 38.423) MRO for others	Huawei

- R3-251926	(TP for SON BLCR for 38.300, 38.401, 38.473, 38.413) MRO for LTM	Huawei

- R3-251927	(TP for SON BLCR for 38.423) MRO for Intra-NTN mobility	Huawei

- R3-251928	Network Slicing	Huawei, Lenovo, Qualcomm

- R3-251929	(TP for SON BLCR for 38.413, 36.423) R18 leftovers	Huawei

- R3-251932	(TP for SON BLCR for 38.473) Discussion on MRO for LTM	Lenovo

- R3-251933	(TP for SON BLCR for 38.423) Discussion on MRO for subsequent CPAC and CHO with candidate SCG(s)	Lenovo

- R3-251934	Discussion on MRO for intra-NTN mobility	Lenovo

- R3-251935	Discussion on MRO for R18 leftovers	Lenovo

- R3-252048	(TP for BL CR to 38.473 for SON) MRO enhancements for LTM	Ericsson

- R3-252049	SON-MDT enhancements for NTN	Ericsson

- R3-252050	(BL CR to 38.413 for SON) Addition of SON enhancements	Ericsson

- R3-252051	MDT Enhancements for slice-focused measurements collection	Ericsson, Jio Platforms (JPL), Deutsche Telekom, AT&T, InterDigital, FiberCop, Orange

- R3-252052	(TP for BL CR to 38.413 for MDT) Deferred MDT for slice-focused measurements collection	Ericsson, Jio Platforms (JPL), Deutsche Telekom, AT&T, InterDigital, FiberCop

- R3-252053	Data collection for slice coverage observability enhancement	Ericsson, Jio Platforms, BT, InterDigital, Deutsche Telekom

- R3-252054	Slice-aware user plane interruption times during handovers	Ericsson, Jio Platforms

- R3-252086	Discussion on the per UE slice enhancements for immediate MDT measurements collection	Jio Platforms

- R3-252121	Discussion on SONMDT for Intra-NTN mobility	Huawei, CMCC, China Unicom

- R3-252122	(TP for MDT BLCR for TS38.413): Logged MDT enhancement for NTN	Huawei, CMCC, China Unicom

- R3-252123	(TP for MDT BLCR for TS38.423): Logged MDT enhancement for NTN	Huawei, CMCC, China Unicom

- R3-252124	(TP for MDT BLCR for TS37.320): Logged MDT enhancement for NTN	Huawei, CMCC, China Unicom

- R3-252125	[DRAFT] LS on SONMDT for NTN	Huawei, CMCC, China Unicom

- R3-252167	Discussion on SONMDT enhancement for NTN	CMCC, Huawei

- R3-252168	LS on SONMDT for NTN	CMCC

- R3-252182	Discussion on SON/MDT for network slicing	CMCC

- R3-252187	Discussion on MRO enhancements for LTM	CMCC

- R3-252191	(TP for SON BLCR 38.40138.473 38.300 and 38.423)Discussion on MRO	ZTE Corporation

- R3-252192	(TP for SON BLCR 38.300 and38.473)MRO for LTM- invalid TA	ZTE Corporation

- R3-252193	(TP for SON BLCR 38.300 38.40138.413 and 38.473) LTM Ping-Pong Avoidance	ZTE Corporation

- R3-252245	Workplan for Rel-19 SON_MDT Enhancement	China Unicom, CMCC

- R3-252246	Discussion on MRO Enhancements	China Unicom

- R3-252249	Discussion on SONMDT enhancements for NTN mobility	China Unicom

- R3-252298	SoD of MRO for LTM	Lenovo

- R3-252299	SoD of MRO for others	Samsung

- R3-252300	SoD of SONMDT NTN related	CMCC

- R3-252301	SoD of SONMDT slicing related	ZTE

- R3-252302	SoD of SONMDT leftovers	Nokia

- R3-252341	LS on SONMDT for NTN	RAN3(CMCC)

- R3-252347	(TP for SON BLCR 38.300 )MRO for LTM- outdated TA	ZTE Corporation

- R3-252353	(TP for SON BL CR for TS38.423) MRO for CHO with Candidate SCG(s)	Samsung, JIO Platforms

- R3-252354	LS on support of MRO for mobility enhancement	RAN3(Samsung)

- R3-252358	(TP for SON BL CR for TS38.300) MRO for CHO with Candidate SCG(s)	CATT

- R3-252360	(BL CR to 38.423 for SON) Addition of SON enhancements	ZTE Corporation, Samsung, Nokia, Lenovo, Jio

- R3-252382	LS on SONMDT for NTN	RAN3(CMCC)

- R3-252413	(TP for SON BL CR for TS38.423) MRO for CHO with Candidate SCG(s)	Samsung, Jio Platforms, Huawei, ZTE Corporation, Nokia, CATT, Lenovo, Ericsson, Cybercore

- R3-252512	(BL CR to 38.300 for SON) Addition of SON enhancements	China Unicom, ZTE Corporation, Samsung, Nokia, Lenovo

- R3-252513	(BL CR to 38.423 for SON) Addition of SON enhancements	ZTE Corporation, Samsung, Nokia, Lenovo, Jio

RAN3#128

- R3-253006	Reply LS on SON for Network Slicing and Enhanced Area Scope	CT4(Ericssson)

- R3-253033	Relay LS on MDT for NTN	RAN2(Qualcomm)

- R3-253063	(BL CR to 36.300 for SON) Addition of SON enhancements	Lenovo

- R3-253064	(BL CR to 36.423) Addition of SON enhancements	CATT, Samsung, Lenovo, Huawei, Ericsson, ZTE, CMCC, Nokia, Jio Platforms

- R3-253065	(BL CR to 37.340 for SON) Addition of SON enhancements	CMCC

- R3-253066	(BL CR to 38.300 for SON) Addition of SON enhancements	China Unicom, ZTE Corporation, Samsung, Nokia, Lenovo

- R3-253067	(BL CR to 38.401 for SON) Addition of SON enhancements	ZTE Corporation, Nokia, Huawei, Lenovo, CATT, Ericsson, Samsung

- R3-253068	(BL CR to 38.413 for MDT)  Addition of MDT enhancements	Nokia

- R3-253069	(BL CR to 38.423 for MDT) Addition of MDT enhancements	CATT

- R3-253070	(BL CR to 38.423 for SON) Addition of SON enhancements	ZTE Corporation, Samsung, Nokia, Lenovo, Jio

- R3-253071	(BL CR to 38.473 for SON) Addition of SON enhancements	Huawei, Nokia, Jio

- R3-253142	MRO enhancements for LTM	Qualcomm Incorporated

- R3-253143	SON MDT for NTN	Qualcomm Incorporated

- R3-253150	(TP for SON BL CR for TS 38.473, TP for SON BL CR for TS 38.401, TP for SON BL CR for TS 38.300, TP for SON BL CR for TS 38.423) MRO Enhancements for LTM and CHO with Candidate SCG(s)	Nokia

- R3-253151	(BL CR to 38.423 for SON) Addition of SON enhancements	ZTE Corporation, Samsung, Nokia, Lenovo, Jio

- R3-253185	(TP for SON BL CR for TS 37.340) Reformulation of the forwarding mechanism and MRO Enhancements for optimisation of the S-CPAC selection	Nokia

- R3-253186	(SON TP to BL CR to TS 38.423) Solution to avoid restarting MRO in NTN deployments	Nokia

- R3-253187	(MDT TP to BL CR to TS 38.300) Retrieval of slice information after SHR and other slice-related enhancements	Nokia

- R3-253188	(TP for BL CR to 38.473 for SON) MRO enhancements for LTM	Ericsson

- R3-253189	SON-MDT enhancements for NTN	Ericsson

- R3-253190	(BL CR to 38.413 for SON) Addition of SON enhancements	Ericsson

- R3-253191	Data collection for slice coverage observability enhancement	Ericsson, BT, InterDigital, Deutsche Telekom, Jio Platforms (JPL), FiberCop

- R3-253192	(TP for BL CR to 38.413 for SON) – Data collection for slice coverage observability enhancement	Ericsson, BT, InterDigital, Deutsche Telekom, Jio Platforms (JPL), FiberCop

- R3-253193	MDT Enhancements for slice-focused measurement collection	Ericsson, Orange, InterDigital, Deutsche Telekom, Jio Platforms (JPL), FiberCop

- R3-253194	(TP for BL CR to 38.413 for MDT) Deferred MDT for slice-focused measurements collection	Ericsson, InterDigital, Deutsche Telekom, Jio Platforms (JPL), FiberCop

- R3-253195	(TP for BL CR to 38.423 for MDT) Deferred MDT for slice-focused measurements collection	Ericsson, InterDigital, Deutsche Telekom, Jio Platforms (JPL), FiberCop

- R3-253196	(TP for BL CR to 38.413 for SON) UHI for SCG activation and deactivation	Ericsson

- R3-253214	(TP for SON BLCR of 38.473) Discussion on MRO for LTM	NEC

- R3-253221	Discussion on SON/MDT enhancements for NTN	NEC

- R3-253234	(TPs to BL CR for 38.300, 38.413 and 38.423) Further discussion on SONMDT enhancements for NTN	ZTE Corporation

- R3-253272	(TP for MDT BLCRs for TS38.413, TS38.423) SON/MDT enhancements for NTN	Samsung

- R3-253278	(TP for SON BL CR for TS 38.473) Discussion on LTM MRO	Google

- R3-253311	(TP for SON BLCR for 38.473) Discussion on MRO for LTM	Lenovo

- R3-253312	(TP for SON BLCR for 38.423) Discussion on MRO for CHO with candidate SCG(s) and subsequent CPAC	Lenovo

- R3-253313	Discussion on SON/MDT for NTN	Lenovo

- R3-253314	Discussion on UHI enhancement for SCG Deactivation or Activation	Lenovo

- R3-253351	Ping-Pong	Huawei, CMCC, Qualcomm, Jio Platforms

- R3-253352	(TP for SON BLCR for 38.473) Ping-Pong	Huawei, CMCC, Qualcomm, China Unicom, Jio Platforms

- R3-253353	(TP for SON BLCR for 38.413) Ping-Pong	Huawei, CMCC, Qualcomm, Jio Platforms

- R3-253354	(TP for SON BLCR for 37.340) Ping-Pong	Huawei, CMCC, Qualcomm, China Unicom, Jio Platforms

- R3-253355	(TP for SON BLCR for 38.423) Ping-Pong	Huawei, CMCC, Qualcomm, Jio Platforms

- R3-253356	(TP for SON BLCR 38.401, 38.473) MRO for LTM	Huawei

- R3-253357	(TP for SON BLCR for 37.340) MRO for others	Huawei

- R3-253358	(TP for SON BLCR for 38.423) MRO for Intra-NTN mobility	Huawei

- R3-253359	Network Slicing	Huawei

- R3-253439	(TP for 38.473 and 38.401) MRO for Rel-18 LTM	CATT

- R3-253440	(TP for 38.423 and 38.300) MRO for CHO with Candidate SCG(s) and S-CPAC	CATT

- R3-253441	(TP for 38.300 and 38.413) Intra-NTN mobility for SONMDT	CATT

- R3-253442	Network slicing for SONMDT	CATT

- R3-253602	Discussion on SONMDT for Intra-NTN mobility	Huawei, CMCC, China Unicom

- R3-253603	(TP for MDT BLCR for TS38.413): MDT enhancement for NTN	Huawei, CMCC, China Unicom

- R3-253604	(TP for MDT BLCR for TS38.423): MDT enhancement for NTN	Huawei, CMCC, China Unicom

- R3-253605	(TP for MDT BLCR for TS37.320): MDT enhancement for NTN	Huawei, CMCC, China Unicom

- R3-253626	(TP to BL CR for TS38.473 and TS38.401) MRO for LTM	Samsung

- R3-253627	(BL CR to 38.420 for SON) Addition of SON enhancements	Samsung, ZTE, CATT, Lenovo, Cybecore

- R3-253628	(TP for SON BLCR TS38.300, TS37.340 and TS38.423) MRO for CHO with candidate SCGs and S-CPAC	Samsung, Jio Platforms

- R3-253629	Failure scenarios on MRO for CHO with candidate SCGs	Samsung, Cybercore, Lenovo

- R3-253630	(TP for SON BLCR for TS37.340) Rel-18 SON and MDT leftovers	Samsung, Jio Platforms

- R3-253631	Workplan for Rel-19 SON_MDT Enhancement	China Unicom, CMCC

- R3-253632	Discussion on MRO Enhancements	China Unicom

- R3-253633	Discussion on SONMDT enhancements for NTN mobility	China Unicom

- R3-253634	Discussion on SONMDT enhancements for network slicing	China Unicom

- R3-253691	Discussion on SON/MDT for network slicing	CMCC

- R3-253696	Discussion on MRO enhancements for LTM	CMCC

- R3-253733	(TP for SON BLCR for 38.401, 38.473, 38.413, 37.340, and 38.423)Discussion on MRO	ZTE Corporation

- R3-253734	(TP for SON BLCR for 38.300, 38.401, and 38.473) LTM failure and near failure caused by wrong beam	ZTE Corporation

- R3-253735	(TP for SON BLCR 38.300, 38.401 and 38.473)MRO for LTM outdated TA and TA acquisition type	ZTE Corporation

- R3-253750	SoD of MRO for LTM	ZTE Corporation

- R3-253751	SoD of MRO for others	Samsung

- R3-253752	SoD of SONMDT NTN related	Huawei

- R3-253753	SoD of SONMDT slicing related	CMCC

- R3-253754	SoD of SONMDT leftovers	Lenovo

- R3-253845	(BL CR to 36.423) Addition of SON enhancements	CATT, Samsung, Lenovo, Huawei, Ericsson, ZTE, CMCC, Nokia, Jio Platforms

- R3-253855	(TP for BL CR to 38.413 for SON) UHI for SCG activation and deactivation	Ericsson, Huawei, Lenovo

- R3-253882	(TP for SON BLCR TS38.300) MRO for CHO with candidate SCGs	Samsung, Jio Platforms, Cybercore, Nokia, Lenovo

- R3-253883	(TP for SON BL CR for TS37.340) MRO for CHO with Candidate SCG(s)	ZTE Corporation, Nokia, Lenovo

- R3-253884	(TP for SON BL CR for TS 37.340) Reformulation of the forwarding mechanism	Nokia

- R3-253885	(TP for SON BL CR for TS38.423) MRO for S-CPAC	Huawei, CMCC, Qualcomm, Jio Platforms

- R3-253886	LS on support of MRO for S-CPAC	RAN3(Samsung)

- R3-253906	(TP for SON BLCR for 38.401) MRO for LTM	ZTE Corporation

- R3-253907	(TP for BL CR to 38.473 for SON) MRO enhancements for LTM	Ericsson, Lenovo, Nokia, Samsung

- R3-253908	Reply to LS on SON for LTM	RAN3(Samsung)

- R3-253909	(TP for SON BLCR for 38.473) MRO for LTM	Nokia

- R3-253934	(TP for SON BLCR for 38.401) MRO for LTM	ZTE Corporation

- R3-253942	(TP for SON BLCR for 38.401) MRO for LTM	ZTE Corporation, Nokia, Lenovo, Samsung

- R3-253943	(TP for BL CR to 38.473 for SON) MRO enhancements for LTM	Ericsson, Lenovo, Nokia, Samsung

- R3-253944	Reply to LS on SON for LTM	RAN3(Samsung)

- R3-253995	(BL CR to 37.340 for SON) Addition of SON enhancements	CMCC

- R3-253996	(BL CR to 38.300 for SON) Addition of SON enhancements	China Unicom, ZTE Corporation, Samsung, Nokia, Lenovo

- R3-253997	(BL CR to 38.401 for SON) Addition of SON enhancements	ZTE Corporation, Nokia, Huawei, Lenovo, CATT, Ericsson, Samsung

- R3-253998	(BL CR to 38.413 for SON) Addition of SON enhancements	Ericsson, Huawei, Lenovo

- R3-253999	(BL CR to 38.423 for SON) Addition of SON enhancements	ZTE Corporation, Samsung, Nokia, Lenovo, Jio

- R3-254000	(BL CR to 38.473 for SON) Addition of SON enhancements	Huawei, Nokia, Jio

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template