3GPP TSG RAN meeting #108									              RP-251185

Prague, Czech Republic, June 9-13,

## Status Report to TSG

Agenda item:			9.3.1.3

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_AIML_air |  |  |  |  |
| Unique ID | 1020093 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-250792 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: Sept ‘25 | Performance part: March ‘26 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 85% | Performance Part: 10% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG1 |
| --- | --- | --- |
| Rapporteur | Name | Juan Montojo (RAN1); Xiaofeng Liu (RAN4); Marco Belleschi (RAN2/RAN3) |
|  | Company | Qualcomm; CAICT; Ericsson |
|  | Email | juanm@qti.qualcomm.com; liuxiaofeng1@caict.ac.cn; marco.belleschi@ericsson.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

Rapporteurs anticipate that RAN4 will likely require a one Quarter extension for completion of RAN4 core requirements by December ’25 as opposed to the currently scheduled completion in September ’25.

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

##### 2.1.1.1	RAN1#120-bis

// Specification support for beam management

Agreement

For UE-sided model, regarding the resource type for data collection purpose, only always-on SSB and P/SP CSI-RS are supported.

Agreement

For BM-Case1, for the Top K beam(s) report as the inference results

- K is configured in inference report configuration to the UE.

Agreement

For UE-sided model inference, support the following report format (i.e., CSI field mapping order) for BM-Case1, for beam information on predicted Top K beam(s) among a set of beams and RSRP of predicted Top K beam(s) among a set of beams

CRI or SSBRI #1

CRI or SSBRI #2

…

CRI or SSBRI #K

RSRP #1

differential RSRP #2

…

differential RSRP #K

- CRI or SSBRI #k is mapped to RSRP #k, where k = 1,2,…,K

- RSRP #1 is absolute predicted RSRP

- Differential RSRP #2~#K are differential predicted RSRP with reference to the largest predicted RSRP corresponding to CRI or SSBRI #1

Agreement

For UE-sided model inference, support the following report format (i.e., CSI field mapping order) for BM-Case2, for beam information on predicted Top K beam(s) among a set of beams and RSRP of predicted Top K beam(s) among a set of beams

Time instance indicator

CRI or SSBRI #1 of time instance #1

CRI or SSBRI #2 of time instance #1

…

CRI or SSBRI #K of time instance #1

CRI or SSBRI #1 of time instance #2

CRI or SSBRI #2 of time instance #2

…

CRI or SSBRI #K of time instance #2

…

CRI or SSBRI #1 of time instance #N

CRI or SSBRI #2 of time instance #N

…

CRI or SSBRI #K of time instance #N

RSRP #1 of time instance #1

Differential RSRP #2 of time instance #1

…

Differential RSRP #K of time instance #1

Differential RSRP #1 of time instance #2

Differential RSRP #2 of time instance #2

…

Differential RSRP #K of time instance #2

…

Differential RSRP #1 of time instance #N

Differential RSRP #2 of time instance #N

…

Differential RSRP #K of time instance #N

  - Time instance indicator exist if N > 1

  - The size of CSI field for time instance indicator is log2N

  - The value of time instance indicator n (n≥0) corresponds to the (n+1)-th earliest time instance in the N time instances

  - Time instance #1 corresponds to the time instance indicated by the time instance indicator

  - Time instance #2~#N are mapped to the remaining N-1 time instance(s) other than time instance #1 based on the time domain order of the time instances

    - where time instance #2 is mapped to the earliest time instance from the N-1 time instance(s)

  - CRI or SSBRI #k is mapped to RSRP #k with the same time instance, where k = 1,2,…,K

  - RSRP #1 of time instance #1 is absolute RSRP; and the remaining RSRP are differential RSRP with reference to the largest predicted RSRP corresponding to CRI or SSBRI #1 of time instance #1

Agreement

For BM-Case 2 of UE-side model, one RRC parameter represents the time gap configured for between two consecutive future time instances, and also represents the time gap between the reference time and the first future time instance for prediction.

Agreement

For UE-sided model monitoring Type 1 option 2, regarding the type of resource for the set for monitoring, support at least periodic CSI-RS, semi-persistent CSI-RS and SSB

Agreement

For UE-sided model monitoring Type 1 option 2, support the following combination for inference report type and monitoring report type:

| Monitoring report type Inference report type | P report | SP report | AP report |
| --- | --- | --- | --- |
| AP report | Not support | Not support | Support |
| SP report | Not support | Support | Support |
| P report | Support | Support | Support |

Agreement

For UE-sided model, regarding a CSI report corresponding to CSI-ReportConfig for Type 1 option 2 monitoring, OCPU=1.

Note: the occupation duration is a separate discussion.

Agreement

For UE-sided AI/ML model for beam management, for Option 2 (UE-assisted performance monitoring), the performance metric of Top 1 or Top K beam prediction accuracy is defined as:

- At least one of the Top M beam(s) of the resource set(s) for monitoring is among Top-K predicted beam(s) of Set A (e.g., linked to at least one of the Top-K predicted beam(s) of Set A based on certain rule or signalling)

  - Where K is the number of predicted beam(s) in the corresponding inference report per time instance

  - Where Top M beam(s) is the best M beam(s) based on L1-RSRP measurements of the resource set(s) for monitoring

  - M is configured by NW in CSI report configuration for monitoring

    - M= 1, 2

  - FFS: detailed rule or signalling

Agreement

For calculation the performance metric of Type 1 Option 2 performance monitoring for UE-sided model:

  - Support the size of a set for monitoring is the same as the size of Set A,

    - The n-th resource in the set for monitoring is linked to the n-th resource in Set A.

  - Support the size of a set for monitoring is smaller than the size of Set A

Working Assumption

At least for the monitoring Type 1 Option 2 of UE-side model monitoring, for calculation of metric for monitoring,

- for BM-Case 1, measurement result of a transmission occasion of the CSI-RS/SSB resources for monitoring is linked with an inference report, where the CSI reference resource of the corresponding inference report has the minimal slot offset to the transmission occasion of the CSI-RS/SSB resources for monitoring.

  - Wherein, the corresponding inference report, and the transmission occasion of the CSI-RS/SSB resources for monitoring are no later than the CSI reference resource corresponding to the CSI report for monitoring

  - FFS: whether to introduce a threshold X for the minimal slot offset, and whether it is optionally configured by RRC, where the minimal slot offset k is no larger than X; otherwise, the transmission occasion for monitoring has no linked inference report.

Working Assumption

For BM-Case 1, the beam prediction accuracy is calculated based on N latest transmission occasion(s) of monitoring resources with linked inference report no later than CSI reference resource corresponding to the CSI report for monitoring

- wherein N (N>=1) is configured in CSI-ReportConfig

- FFS on additional rule for counting N linked pair

For BM-Case 1, one resource set for monitoring is configured in one CSI-ReportConfig for monitoring.

Conclusion

For UE-sided model, for BM-Case 2, for inference, AP CSI-RS for Set B is not supported.

Agreement

- For UE-side model, for AI/ML based beam management for BM-Case 1 and BM-Case 2, for processing of a CSI report for inference, considering the following options for potential down selection:

  - Option 1: only dedicated AI/ML PU is occupied, OAPU=N1 is reported by UE.

    - And OCPU=0

  - Option 2: only legacy CPU is occupied,  OCPU=M it is reported by UE.

  - Option 3: both dedicated AI/ML PU and legacy CPU are occupied, OAPU=N2 is reported by UE.

    - And OCPU=1

Note: The supported option by UE is reported by UE capability, if multiple options are supported.

- The total number of dedicated AI/ML PU for AI/ML is reported by UE capability.

  - Note: The total number of Use case specific dedicated AI/ML PU could be discussed separately.

Working Assumption

For BM-Case 2, at least support to report one beam prediction accuracy for one configured time instance, configured by one CSI-ReportConfig for monitoring,

- only one resource set is configured in the CSI-ReportConfig

- the one configured time instance (i.e. f-th time instance of the time instance in one inference report) for metric calculation is configured in the CSI-ReportConfig for monitoring

- FFS on whether to configure more than one time instance

- the performance metric of the f-th time instance is calculated based on N latest transmission occasion(s) of monitoring resource with linked time instance, no later than CSI reference resource corresponding to the CSI report for monitoring

- N (N>=1) is configured in the CSI-ReportConfig

- FFS on additional rule for counting N linked pair

- measurement result of a transmission occasion of the CSI-RS/SSB resources for monitoring is linked with the f-th time instance for prediction, where the f-th time instance has the minimal slot offset to the transmission occasion of the CSI-RS/SSB resources for monitoring.

  - Wherein, the corresponding inference reports, and the transmission occasions of the CSI-RS/SSB resources for monitoring, [FFS on the f-th time instances] are no later than the CSI reference resource corresponding to the CSI report for monitoring

  - FFS: whether to introduce a threshold X, and whether it is optionally configured by RRC, where the minimal slot offset k is no larger than X; otherwise, the transmission occasion for monitoring has no linked time instance

// Specification support for positioning accuracy enhancement

Conclusion

- The offset (used in the agreement made in RAN1#119) refers to the duration (in samples) between the reference time and the starting time of the list of Nt consecutive values.

Agreement

For Rel-19 AI/ML based positioning, for Case 3b, “FFS: whether transmit offset from gNB to LMF” in RAN1#119 agreement is resolved by:

- No offset is transmitted from gNB to LMF

Conclusion

For channel measurement type (A) (i.e., path-based measurement), it is not necessary to introduce enhancements on the number of reported paths in Rel-19.

Agreement

For model performance monitoring of AI/ML positioning Case 1, “FFS: content of monitoring outcome” in RAN1#119 agreement is resolved by:

- the content of monitoring outcome includes at least an indication that the target UE cannot perform the Case 1 positioning method.

Agreement

For training data collection of Part B in AI/ML based positioning Case 3a, for the case when Part B label includes timing information, support the following for providing label and quality indicator of label,

- The corresponding label is provided by LMF to gNB in the format of timing information. “Timing Measurement Quality” in 38.455 can serve as quality indicator of the label.

Note: It is assumed that user data privacy of non-PRU UE is preserved.

Conclusion

For training data collection of Part B in AI/ML based positioning Case 3a, for the case when Part B label includes the LOS/NLOS indicator,

- The corresponding label is provided from LMF to the gNB by using the existing IE LOS-NLOS-Indicator-r17. There is no need of a separate field for quality indicator of LOS/NLOS indicator.

// Specification support for CSI prediction

Agreement

Introduce a dedicated AI/ML PU for AI/ML features for UE,

- The AI/ML PU is used at least for quantifying the simultaneous processing of multiple CSI reports subject to CSI-related AI/ML use case(s), e.g., CSI compression (if supported), CSI prediction, BM spatial prediction, BM temporal prediction.

Conclusion

For CSI prediction using UE-side model, for data collection for training, aperiodic CSI-RS resource for CMR is not supported.

Agreement

For CSI prediction using UE-side model, for training data collection, support

- CSI-ReportConfig can used for configuring the resources for data collection purpose without CSI report

  - FFS on how to indicate without CSI report in CSI-ReportConfig

Agreement

For CSI prediction using UE-side model, for performance monitoring, support UE assisted performance monitoring subject to an additional UE capability, and UE assisted performance monitoring is based on Type 3 performance monitoring

Agreement

For CSI prediction using UE-side model, for performance monitoring type 3, support SGCS as a performance metric.

Agreement

For the definition of SGCS,

Note: How to handle layer mapping mismatch, if any, is up to UE implementation.

Agreement

For CSI prediction using UE-side model, for reporting contents of UE assisted performance monitoring, down-select one alternative by RAN1#121.

- Alt 1: one SGCS is calculated based on predicted CSI for one inference reporting, ground truth CSI

- Alt 2: one SGCS is calculated based on predicted CSI for one inference reporting, and ground truth CSI, another SGCS is based on ground truth CSI and CSI (non-predicted) corresponding to the latest CSI-RS transmission occasion not later than CSI reference resource of the inference reporting instance.

- Alt 3: statistic of reporting contents (e.g., mean, x% CDF of SGCS values) of inference reporting instances within configured monitoring window

  - Monitoring window can be configured by NW

    - FFS on signalling details

- FFS on whether to report per prediction instance, selected prediction instance(s), averaged over prediction instances

- FFS on report frequency granularity (e.g., per wideband or per subband or averaged over subband or selected subband)

- FFS on whether to report per layer, the first layer, averaged over layer

- FFS on how to quantize and report mechanism

Agreement

For CSI prediction using UE side model, for inference, consider following options for potential down selection

- Option 1: only dedicated AI/ML PU (OAPU) is occupied

- Option 2: only legacy CPU (OCPU) is occupied

- Option 3: both dedicated AI/ML PU (OAPU) and legacy CPU (OCPU) are occupied

- FFS whether OAPU and OCPU are based on defined rule and/or reported by UE

- Note: The supported option(s) by UE is reported by UE capability, if multiple options are supported.

The total number of dedicated AI/ML PU for AI/ML is reported by UE capability.

- Note: The total number of Use case specific dedicated AI/ML PU could be discussed separately.

Agreement

For CSI prediction using UE-side model, at least for inference, introduce new RRC parameter for CSI report configuration to distinguish CSI report of AI-CSI prediction and non-AI CSI prediction.

- Note: terminology of “AI-CSI prediction” and “non-AI CSI prediction” is separate discussion

- Detailed parameter name is upto RAN2

##### 2.1.1.2	RAN1#121

// Specification support for beam management

Agreement

For calculation the performance metric of Type 1 Option 2 performance monitoring for UE-sided model, when the size of the set for monitoring is smaller than the size of Set A,

- support the mapping of the resources in the set for monitoring to resources in Set A is configured via RRC, support

  - A X-bit bitmap with Y non-zero bits is configured by the RRC in CSI Report Config for monitoring, where X is the size of Set A and Y is the size of the set for monitoring

  - The x-th MSB of the bitmap corresponds to x-th resource in Set A

  - The y-th nonzero bit of the bitmap corresponds to the y-th entry of associated nzp-CSI-RS-Resources or csi-SSB-ResourceList in the set for monitoring, 1≤y≤Y

Agreement

- At least for the monitoring Type 1 Option 2 of UE-side model monitoring, for calculation of metric for monitoring,

- for BM-Case 1, the measurement result of nth (n = 1,..,N) latest transmission occasion of the CSI-RS/SSB resources for monitoring is linked with an inference report, where the CSI reference resource of the corresponding inference report has the minimal slot offset to the nth transmission occasion of the CSI-RS/SSB resources for monitoring.

  - Wherein, the corresponding inference report, and the transmission occasion of the CSI-RS/SSB resources for monitoring are no later than the CSI reference resource corresponding to the CSI report for monitoring

  - Predefines a threshold X = 64 for the minimal slot offset, which is configured by RRC, where the minimal slot offset k is no larger than X; otherwise, the transmission occasion for monitoring has no linked inference report.

- Note: CSI reference resource corresponding to the CSI report for monitoring and inference is determined based on legacy for all types (P/SP/AP) of CSI report carrying L1-RSRP, considering discussing associated timeline separately

- The associated working assumption made in RAN1#120b will not be confirmed.

Agreement

For data collection for UE-sided model, in CSI-report configuration, reportQuantity is set to “none-BM-r19”

Agreement

For UE-sided model, for inference report for BM-Case2, a time instance for prediction is defined as a slot.

Conclusion

- For NW sided model for L1-RSRP report in L1 signaling, legacy quantization steps and range are reused.

Agreement

For the determination of CSI report priority value of a CSI report for inference, the existing PriiCSIy,k,c,s is reused

- k = 0 for the CSI report for inference

For the determination of CSI report priority value of a CSI report for monitoring, the existing PriiCSIy,k,c,s is reused

- k = 0 for the CSI report for monitoring

Agreement

For UE-side model, for AI/ML based beam management for BM-Case 1 and BM-Case 2, for processing of a CSI report for inference,

- For PU occupancy, for the number of AI/ML PU (OAPU) and/or legacy CPU (OCPU) are occupied,

  - OAPU= 0 or X1/X2 is reported by UE in UE capability report for BM-Case 1 and BM-Case 2 respectively

  - OCPU=0 or Y1/Y2 is reported by UE in UE capability report for BM-Case 1 and BM-Case 2 respectively

  - Note: Detailed values of X1/X2 and Y1/Y2 can be further discussed in UE feature.

  - Note: Combination of OAPU= 0 and OCPU=0 is not allowed

  - Note: if any of the unoccupied PU cannot satisfy the corresponding required PU by the CSI report, the CSI report will follow the legacy behavior of exceeding the CPU limit, neither of the PUs are occupied

Agreement

For UE-sided model, regarding a CSI report with CSI-ReportConfig for inference for BM-Case1 and BM-Case 2, when applicable, extend legacy Z3/Z3’ to Z3+d / Z3’+d’, where d and d’ are reported by UE per SCS for BM-Case 1 and BM-Case 2 respectively

- Detailed values of d and d’ can be further discussed in UE feature.

Agreement

For UE-sided model, regarding a CSI-ReportConfig for data collection, OCPU=1

- Reuse the existing CPU occupation time for a CSI report with CSI-ReportConfig with reportQuantity set to 'none' and TRS-info not configured

Agreement

For NW-sided model, for inference, when M<the size of measurement resource set, the beam information is CRI/SSBRI

Note: The purpose, such as above “For NW-sided model, for inference” will not be specified in RAN1 specifications.

Agreement

For UE-sided model, regarding a CSI report with CSI-ReportConfig for inference for BM-Case1,

  - Rel-15 CPU occupation time is reused for CPU occupation time of the CSI report

  - Rel-15 CPU occupation time is reused for AI/ML PU occupation time of the CSI report

  - Note: this is applicable to all types of CSI reports (i.e., AP/SP/P CSI report)

Agreement

For beam prediction accuracy report for monitoring, the report quantity RS-PAI is Np (0 ≤ Np≤ N)

- Where Np is the total count of accurate reference signal prediction instance(s) that meets the condition, among N latest transmission occasion(s) of monitoring resources that no later than CSI reference resource corresponding to the CSI report for monitoring

  - condition:

    - for the transmission occasion of monitoring resources, it has a linked inference report

    - at least one of the nrofBestBeamforMonitoring-r19 identified CSI-RS resources, or SS/PBCH Block resources mapped to one of the nrofreportedpredictedrs-r19 reported P-CRI(s) or P-SSBRI(s), of the linked report of the CSI Reporting Setting for inference

  - if this condition is met, the transmission occasion is counted as an accurate reference signal prediction instance; otherwise, it is not counted as an accurate reference signal prediction instance.

- Where N = 1, 3, 7, 15 is configured in CSI-ReportConfig

- the size of CSI field associated with the RS-PAI is log2(N+1)

Agreement

For BM-Case 1, one resource set for monitoring is configured in one CSI-ReportConfig for monitoring.

Agreement

For BM-Case 2, at least support to report one beam prediction accuracy for one configured time instance, configured by one CSI-ReportConfig for monitoring,

- only one resource set is configured in the CSI-ReportConfig

- the one configured time instance (i.e. f-th time instance of the time instance in one inference report) for metric calculation is configured in the CSI-ReportConfig for monitoring

- the performance metric of the f-th time instance is calculated based on N latest transmission occasion(s) of monitoring resource, no later than CSI reference resource corresponding to the CSI report for monitoring

- The measurement result of nth (n = 1,..,N) latest transmission occasion of the CSI-RS/SSB resources for monitoring is linked with the f-th time instance for prediction, where the f-th time instance has the minimal slot offset to the nth transmission occasion of the CSI-RS/SSB resources for monitoring.

  - Wherein, the corresponding inference reports, and the transmission occasions of the CSI-RS/SSB resources for monitoring, are no later than the CSI reference resource corresponding to the CSI report for monitoring

  - Predefines a threshold X =64, where the minimal slot offset k is no larger than X; otherwise, the transmission occasion for monitoring has no linked time instance.

- Note: CSI reference resource corresponding to the CSI report for monitoring is determined based on legacy for all types (P/SP/AP) of CSI report carrying L1-RSRP

The associated working assumption made in RAN1#120b will not be confirmed.

Agreement (Made in RAN1#119)

- In Step 3, following configurations are provided from NW to UE:

  - UE is allowed to do UAI reporting via OtherConfig,

  - The applicability report is based on A) and/or B)

    - It is up to RAN 2 to design the container

    - A) one or more of CSI-ReportConfig for inference configuration (wherein the associated ID may be configured in CSI framework as working assumption applied)

      - Note: CSI report configuration for UE-side model inference can’t be activated immediately upon receiving Step 3

    - B) One set or multiple sets of inference related parameters for applicability report only (not for inference)

      - It is up to RAN2 to design the container.

      - The set of inference related parameters selected from the IEs in/or the IEs referred by CSI-ReportConfig as a starting point, e.g.,

        - the associated ID

          - Note: this doesn’t imply the associated ID is mandatory

        - Set A related information

        - Set B related information

        - Report content related information

        - For BM-Case 2,

          - Time instances related information for measurements

          - Time instances related information for prediction

- In Step 4, UE reports applicability for all the above A) one or more CSI-ReportConfig and/or B) set(s) of inference related parameters

  - FFS on whether/what other information along with the applicability is needed

  - If A) is configured in Step 3,

    - Applicable aperiodic CSI Report and semi-persistent CSI report can be activated/triggered by NW after the applicability reported.

    - Applicable periodic CSI Report is considered as activated only if the applicability of the corresponding CSI-ReportConfig is reported in RRCReconfigurationComplete.

- In Step 5, NW can optionally configure CSI-ReportConfig for inference configuration in RRCReconfiguration, where the associated ID may be configured in CSI framework as working assumption applied.

  - Note: Step 5 may be optional if UE has already been configured with CSI-ReportConfig in Step 3

Agreement

For UE-sided model, for BM-Case 1 and BM-Case 2, for content in the report of inference results, for Opt 1 (only beam information of predicted Top K beam(s)), the ranking information of the predicted Top K beams for K > 1 is conveyed by the order of the beam information.

Agreement

For UE-sided model, regarding a CSI report with CSI-ReportConfig for inference for BM-Case2, for occupancy duration of CPU and APU, same occupation time for AI/ML PU and legacy CPU.

- If the CSI report is aperiodic, for AI/ML PU, and for CPU, Rel-15 CPU occupation time for AP CSI report is reused

- If the CSI report is semi-persistent or periodic,

  - From the 1st symbol of the latest CSI-RS/SSB transmission occasion no later than CSI reference resource, until the last symbol of the PUCCH/PUSCH carrying the report.

Agreement

For option B of applicability check, RAN 1 assumes that at least the following RRC parameters are to be reused:

- For both BM-Case 1 and BM-Case 2:

  - associatedIDforSetA-r19, resourcesForSetA-r19, resourcesForChannelMeasurement, associatedIDforSetB-r19, reportQuantity-r19, reportConfigType, nrofreportedpredictedrs-r19

- For BM-Case 2:

  - TimeGap-r19, nroftimeinstance-r19,

- Note: this doesn’t imply the associated ID is always present

// Specification support for positioning accuracy enhancement

Agreement

For Case 3a, the FFS in RAN1#118bis agreement is resolved by updating the agreement as follows.

Agreement (RAN1#118bis) From RAN1 perspective, when timing information is reported for Rel-19 AI/ML positioning Case 3a, at least the following are mandatorily or optionally supported in a measurement report from gNB to LMF: - (Mandatory) timing information; - (Optional) Quality of the timing information; - Existing IE “Timing Measurement Quality” can be reused. - (Mandatory) Time stamp. - FFS: LOS/NLOS indicator. - (Optional) LOS/NLOS indicator with legacy format Note: The final decision of “mandatory” or “optional” presence of each field is up to RAN3. Note: It is up to RAN3 to decide whether the field of LOS/NLOS indicator should be removed or kept.

Agreement

On top of the RAN1#118bis agreement,

Agreement (RAN1#118bis) For training data collection of AI/ML based positioning, the quality indicator of timing information in Part A when reported is: - When applicable, the existing IE for timing quality, i.e., NR-TimingQuality in 37.355 and IE “Timing Measurement Quality” in 38.455; - FFS: details on how to associate quality indicator to timing information

Further conclude that for case 3b, no separate quality indicator for power information is introduced if the channel measurement includes power information in addition to the timing information.

Agreement

- For AI/ML based positioning Case 3a, when Part B is provided to the gNB from LMF, regarding the time stamp of Part B:

  - Existing IE “Time Stamp” in TS 38.455 can be reused from RAN1 perspective.

Agreement

For AI/ML based positioning in Case 3b, if Part B is sent via LPP from UE to LMF, the time stamp of Part B follows the legacy IE measurementReferenceTime-r16, i.e., it is up to UE to make a choice between the following two:

  - NR-TimeStamp

  - UTCTime

Conclusion

For measurement report of AI/ML assisted positioning Case 3a, when timing information is reported from gNB to LMF,

- From RAN1 perspective, LMF shall be able to distinguish whether the timing information is pre Rel-19 legacy timing measurement or Rel-19 Case 3a timing measurement.

- It is up to RAN3 to decide how to ensure that LMF can distinguish between the two types of timing measurement.

Working Assumption

For AI/ML based positioning Case 1, regarding info #7 in the assistance information from legacy UE-based DL-TDOA, it can be provided as in legacy UE-based DL-TDOA or implicitly.

Agreement

Above Working Assumption is confirmed.

Agreement

“FFS: Nt” in RAN1#120 agreement is resolved by adopting the following:

- Regarding measurement parameters, for measurement report of type (B) Rel-19 enhanced measurement, the measurement parameters does not include Nt.

Agreement

The FFS in RAN1#116bis agreements is addressed by updating the agreement as follows:

Agreement (RAN1#116bis) For AI/ML based positioning Case 3b, for gNB channel measurements reported to LMF, the timing information is represented relative to the existing UL RTOA reference time T0+tSRS as defined in TS 38.215. FFS: whether it is applicable when Case 3b is used to support multi-RTT

Agreement

For AI/ML positioning Case 3b, for gNB channel measurements reported to LMF, regarding the power information (if included),

- reuse the existing measurement report mapping table for SRS-RSRPP in 38.133.

Agreement

For AI/ML based positioning Case 3b, regarding the time stamp in a measurement report from gNB to LMF,

- existing IE “Time Stamp” in TS 38.455 can be reused from RAN1 perspective.

Conclusion

For training data collection of AI/ML based positioning Case 3b, from RAN1 perspective, if the label data of location is generated by UE and transferred from UE to LMF, label and quality indicator of label can be provided by reusing existing IEs, legacy procedure, and legacy UE capability.

- From RAN1 perspective, the existing IE can use one of the geographic shapes defined in TS 23.032. The location estimate uncertainty and confidence (if included with the geographic shapes) can serve as quality indicator of the label.

Conclusion

For model performance monitoring of AI/ML positioning Case 1, for model performance monitoring metric calculation in label-based model monitoring,

- There is no consensus in RAN1 to support Option B (including Option B-1 and B-2).

Agreement

The FFS in the RAN1#118bis agreement is resolved by updating the agreement as follows.

Agreement (RAN1#118bis) For training data collection of AI/ML based positioning, the quality indicator of timing information in Part A when reported is: - When applicable, the existing IE for timing quality, i.e., NR-TimingQuality in 37.355 and IE “Timing Measurement Quality” in 38.455; - FFS: details on how to associate quality indicator to timing information - For type (A) path-based measurement, the existing IE for timing quality is provided as in legacy signaling (i.e., per-path). - For type (B) Rel-19 enhanced measurement, one existing IE for timing quality is used to indicate the quality of the reported timing information.

Agreement

For AI/ML based positioning Case 1, regarding Info #7 in the assistance information from legacy UE-based DL-TDOA,

- If implicitly provided, the implicit indication of Info #7 is via associated ID.

  - For given TRP(s), same associated ID implies that geographical coordinates of the TRP(s) can be understood as consistent by the UE.

  - The associated ID is not expected to provide the real value of Info #7 (i.e., geographical coordinates of the TRP(s) are not disclosed).

  - an associated ID is configured per-cell (e.g., NCGI-r15)

    - UE does not expect to receive different values of associated ID for TRPs belonging to the same NCGI-r15

  - Associated ID can be realized by an identifier of N bits (e.g., 8 bits)

Conclusion

For Rel-19 AI/ML based positioning, there is no consensus in RAN1 to introduce further enhancement to the existing phase measurement.

- From the RAN1 perspective, LMF may use a measurement report from legacy method for carrier phase positioning in generating model input, based on LMF implementation.

Agreement

The FFS in the RAN1#118bis agreement is resolved by adopting the following:

Agreement (RAN1#118bis) From RAN1 perspective, for model inference of AI/ML positioning Case 3b, at least the following are mandatorily or optionally supported in a measurement report from gNB to LMF: - (Mandatory) Channel measurement; - (Optional) Quality of the channel measurement; - FFS: details of the quality - The quality indicator of timing information reuses IE “Timing Measurement Quality” in 38.455. - For type (A) path-based measurement, the IE “Timing Measurement Quality” is provided as in legacy signaling (i.e., per-path). - For type (B) Rel-19 enhanced measurement, one IE “Timing Measurement Quality” is used to indicate the quality of the reported timing information. - No separate quality indicator for power information is introduced if the channel measurement includes power information in addition to timing information. - (Mandatory) Time stamp of the channel measurement.

// Specification support for CSI prediction

Agreement

For CSI prediction using UE-side model, for data collection for training, reportQuantity is set to ‘none-CSI-r19’.

Agreement

For CSI prediction using UE-side model, to calculate the inference report using Doppler codebook,

- For PU occupancy, support

  - Dedicated AI/ML PU (OAPU) and/or legacy CPU (OCPU) are occupied,

    - OAPU= 0 or N is reported by UE

    - OCPU=0 or M is reported by UE

    - Note: Detailed values of N and M can be further discussed in UE feature.

    - Note: Combination of OAPU= 0 and OCPU=0 is not allowed

    - Note: if any of the unoccupied PU cannot satisfy the corresponding required PU by the CSI report, the CSI report will follow the legacy behaviour of exceeding the CPU limit, neither of the PUs are occupied

- For occupancy duration of CPU and APU,

  - the same occupancy duration is used if both CPU and APU are reported non-zero value

  - if associated monitoring report is not configured, reuse following legacy occupancy duration

    - For semi-persistent CSI report on PUSCH with P/SP CSIRS CMR, occupation starts from the first symbol of KP-th latest consecutive P/SP-CSI-RS occasions no later than CSI reference resource, until the last symbol of the PUSCH carrying the report, where KP is indicated by UE capability.

      - Note: Detailed values of KP can be further discussed in UE feature.

    - Aperiodic CSI report occupies PU(s) from the first symbol after the PDCCH triggering the CSI report until the last symbol of the scheduled PUSCH carrying the report.

- The total number of dedicated AI/ML PU for AI/ML is reported by UE capability

Agreement

For CSI prediction using UE-side model, for inference, regarding active resource/port counting,

- Reuse legacy active resource/port counting at least if associated monitoring report is not configured

Agreement

For CSI prediction using UE-side model, for inference, in addition to legacy Z/Z’ for doppler codebook, UE may report the value of t per SCS

- Detailed value of t can be discussed in UE feature

Agreement

For CSI prediction using UE-side model, for UE assisted performance monitoring,

- Support to reuse CSI framework for the configuration for monitoring result report in L1 signaling

  - Dedicated resource set for monitoring and report configuration for monitoring are configured in a dedicated CSI report configuration used for monitoring

    - The ID of an inference report configuration is configured in the configuration for monitoring to link the inference report configuration and monitoring report configuration

    - For monitoring report type, semi-persistent and aperiodic are supported

    - The following combination for inference report type and monitoring report type are supported

| Monitoring report type Inference report type | SP report | AP report |
| --- | --- | --- |
| AP report | Not support | Support |
| SP report | Support | Support |

  - For monitoring resource type for measurement, periodic, semi-persistent and aperiodic are supported.

Agreement

- For CSI prediction using UE-side model, for UE assisted performance monitoring,

- If the inference measurement resource is aperiodic CSI-RS, UE is expected to receive the monitoring report trigger, if any, no later than the first symbol of the earliest occasion of K inference measurement resources that are no later than the CSI reference resource of the associated inference report;

  - Additional active resource/port counting time for the aperiodic resource of the inference report is from the end of the inference report to the end of the triggered monitoring report

- If inference report is aperiodic and the inference measurement resource is periodic or semi-persistent, UE is expected to receive the monitoring report trigger, if any, no later than the first symbol of the earliest occasion of the most recent Kp inference measurement resource transmission occasions that are no later than the CSI reference resource of the associated inference report

Agreement

For CSI prediction using UE-side model, for data collection for training,

- OCPU=1

- the CPU occupancy starts from the first symbol of each P/SP-CSI-RS occasion till Z3’ symbols after the P/SP-CSI-RS occasion.

Agreement

For CSI prediction using UE-side model, for reporting contents of UE assisted performance monitoring,

- one SGCS is calculated based on predicted CSI for one inference reporting, and ground truth CSI, another SGCS is based on ground truth CSI and CSI (non-predicted) corresponding to the latest CSI-RS transmission occasion not later than CSI reference resource of the inference reporting instance

- SGCS is reported

  - wideband frequency granularity

  - only for one prediction instance configured by NW

  - per layer, and the total number of layers is the same as the reported RI in the associated inference report

- Introduce new RRC parameter for reportQuantity, e.g., ‘SGCS-r19’

- Each SGCS value is quantized with 4-bit

  - 15 codepoints are used to uniformly quantize in range [0.3 1] in linear scale.

  - One codepoint is used to indicate the value range of (0 0.3]

- Only one monitoring resource set is configured in the CSI-ReportConfig

- The one configured time instance (i.e. f-th doppler domain unit in one inference report) for SGCS calculation is configured in the CSI-ReportConfig for monitoring, for N4>1

Agreement

For CSI prediction using UE-side model, support single UCI part with the following report format (i.e., CSI field mapping order) among a set of SGCSs.

SGCS1 #1

SGCS1 #2

…

SGCS1 #v

SGCS2 #1

SGCS2 #2

…

SGCS2 #v

- SGCS1 is calculated based on predicted CSI for one inference reporting, and ground truth CSI,

- SGCS2 is based on ground truth CSI and CSI (non-predicted) corresponding to the latest CSI-RS transmission occasion not later than CSI reference resource of the inference reporting instance

- SGCSi #k is the SGCS of k-th layer of i-th SGCS where k ={1, …., v}, and i ={1, 2}.

- v is the value of the reported RI in the associated inference report.

#### 2.1.2	Remaining Open issues

Work item was declared complete from RAN1 perspective in RAN1#121.

Need to finalize higher layer parameters and UE features for this project.

## 2.2	RAN2

#### 2.2.1	Agreements

##### 2.2.1.1	RAN2#129-bis

RAN2#129-bis discussed LCM for UE-sided model for Beam Management use case and made the following agreements:

- Discussion on inference configurations and related procedures:

  - RAN2 assumes UE receives RRCReconfiguration message including one set or multiple sets of inference related parameters via OtherConfig for option B. This assumption can be confirmed (i.e., whether to reconsider CSI-ReportConfig) after receiving Option B inference related parameters (e.g., in RAN1 RRC parameters list).
Potential aspects to consider if RAN2 revisit:

    - To reconsider CSI-ReportConfig for option B, for example, if the list of inference related parameters is fully contained within existing CSI-ReportConfig

    - To take into accounts UE behaviour when confirming the assumption e.g., whether option A and option B result in different UE behavior

  - Together with inapplicability reporting, UE further indicates a simple cause value of inapplicability FFS how to define this simple cause related to model availability and how we capture it in the spec

  - Upon receiving one or more full inference configuration(s) via RRCReconfiguration message, UE shall maintain all the full inference configuration(s) no matter the full inference configuration is applicable or inapplicable until the network releases it explicitly

  - No prohibit timer is introduced

- Discussion on UE-side data collection configuration and related procedures:

  - The UE can request measurement configuration for data collection of AI/ML based beam management.   The request can contain one or more of the following:

    - An indication on start/stop of data collection

    - Preferred configuration from a list of candidate configurations provided by NW.  Details of signaling are FFS.  It is up to network what it configures at the end.

  - Introduce UAI message for UE request of data collection measurement configuration. And it is up to UE implementation when to send the request

RAN2#129-bis discussed NW-side data collection for the beam management use case, and made the following agreements:

- Introduce 1-bit indication on whether to release or retain un-retrieved data in RRCReconfiguration during/before HO.  Source gNB decides whether the data should be kept.  The indication is provided in RRCReconfiguration (i.e. not in RRC Reconfiguration from target cell).   FFS signaling details

- Upon going to RRC_IDLE, RLF, or RRC_INACTIVE, UE discards any logged data

- Availability indication can be triggered due to:

  - Full buffer being reached (if configured)

  - Buffer threshold being reached (if configured)

  - Low power (if configured)

- The UE send a UAI that indicates:

  - Data is available

  - Reason for trigger (full buffer, threshold)

  - Low power indication

- The encoding of the data is available/UAI and the cause value is FFS

- NOTE: it is up to UE Implementation how buffer threshold reached and low power is determined

- The measurement configuration of AI/ML data collection can configure measurements for multiple sets of resources and use cases (e.g. BM, Mobility, etc)

- For temporal domain, the network is made aware whether there is a gap between two consecutive samples.   FFS amount of gap and whether this is implicit or explicit

- New SRB can be configured for NW-side data collection  (with lower priority)

- An LS (R2-2503170) on OAM-centric solution for NW-side data collection was sent to SA5 and RAN3 asking SA5 and RAN3 to take into account the following agreements for their future work:

  - RAN2 assumes that for OAM centric, only adopt management based immediate MDT for NW-side data collection

  - For NR-DC, the configuration and reporting of NW sided data collection can only be via MN

RAN2#129-bis discussed LCM for UE-sided model for Positioning use case and made the following agreements:

- LMF is responsible for functionality management

- UE reports the applicable functionality to the LMF by the LPP provide capabilities message without any additional LMF control.

- Switching/fallback to non-AI/ML positioning can be supported by including multiple positioning methods in a LPP Request Location Information message. No additional specification work is foreseen specifically for supporting "switching/fallback operation".

- An AIML positioning functionality is considered “activated” once UE receives an LPP RequestLocationInformation from the LMF requesting inferred location information.

- For triggered and periodical reporting, we rely on existing positioning framework mechanisms to deactivate AI/ML positioning (no spec impact is foreseen)

Further, the following post-meeting email discussions were agreed:

[POST129bis][013][AI PHY] 38.300 Running CR (Vivo)

Intended outcome: Update 300 CR based on agreements from RAN2#129bis

Deadline:  Long

[POST129bis][014][AI PHY] 38.305 Running CR (CATT)

Intended outcome: Update CR based on agreements from RAN2#129bis

Deadline:  Long

[POST129bis][015][AI PHY] 37.355 Running CR (Qualcomm)

Intended outcome:

- Update CR based on agreements from RAN2#129bis

- List of remaining open issues

Deadline:  Long

[POST129bis][016][AI PHY] 38.331 Running CR (Ericsson)

Intended outcome:

- Update CR based on agreements from RAN2#129bis

- List of remaining open issues

Deadline:  Long

##### 2.2.1.2	RAN2#130

RAN2#130 discussed LCM for UE-sided model for Beam Management use case and made the following agreements:

- Discussion on inference configurations and related procedures:

  - When UE indicates that a periodic CSI-ReportConfig is not applicable, the gNB is expected to release the configuration (i.e., UE autonomous release is not supported).

  - The UE continues to perform the inference and reporting until the configuration is released. It is up to network implementation what to do with UE reported beam predicted reporting after UE indicates that a CSI-ReportConfig is not applicable.

  - The UE shall report when CSI-ReportConfig becomes not applicable

  - RAN2 assumes applicability report for Option B (sets of inference related parameters) can be included in both RRCReconfigurationComplete and UAI (i.e., same as Option A). This can be revisited based on RAN1 conclusions/final signaling design

  - On how to handle RRC configuration in IDLE/INACTIVE/RLF, follow the legacy UE behaviour in TS 38.331 on whether to release or keep the RRC configuration in CSI-MeasConfig (for inference configuration) and OtherConfig (for applicability reporting and UE data collection preference configurations).  FFS Whether applicability reporting via RRCReestablishmentComplete and RRCResumeComplete is supported (if it comes for free)

  - RAN2 confirm that option A and option B can be configured in the same RRCReconfiguration message with the unified applicability report procedure.

- Discussion on UE-side data collection configuration and related procedures:

  - Introduce “release configuration” flag instead of inapplicability cause to indicate UEs preference to release a configuration (e.g. due to model in availability in the local device FFS reason to be specified)

  - Introduce a flag in OtherConfig indicating whether applicability reporting via UAI is enabled or disabled.  Assume this applies to Option A and B, FFS if anything different needs to be done for option B (if specified)

  - The UE doesn’t need to measure the candidate data collection configuration(s).  This will be specified in RAN2 specs.

  - For beam management, candidate data collection configuration includes at least:

    - CSI-ResourceConfigId of Set A

    - CSI-ResourceConfigId of Set B

    - One/two associated IDs (up to whether Set B is equal/subset of Set A or not) according to RAN1 agreements

    - FFS the details of how this is signalled (e.g. CSIReport config or simplified signaling)

RAN2#130 discussed NW-side data collection for the beam management use case, and made the following agreements:

- As a starting point, the data logging is captured in RRC specs.

- 1-bit indication on whether to release or retain un-retrieved data in RRCReconfiguration with synch is introduced.  In case of HO, the source sends the 1-bit indication to target cell in HO preparation message. This 1-bit indication is included in HO command by target cell (if the target cell wants to keep the data).   We should have single UE behaviour, when it receives the indication it keeps it, otherwise it removes it.   Notify RAN3

- Buffer threshold to trigger data availability indication should be set based on specific size, e.g., KB instead of percentage

- UAI related to buffer status or low power state is triggered only once when specific conditions are met (e.g., buffer full/threshold, and low power state). A prohibit timer is not necessary for UAI related to buffer status or low power state

- No additional signaling from the UE is required when the low power issue is resolved

- No additional signaling from the UE is required when the buffer full issue is resolved

- Data is collected on per data logging configuration basis and UE indicates data logging configuration ID.    An indication of the “gap” is needed.  “Gap” is time interval larger than the configured logging periodicity.    FFS if timestamp and relative time stamp for each group is needed per “group”.

- The UE should report the CGI of the serving cell whenever feasible. If CGI is unavailable, the UE shall log PCI-ARFCN as a fallback

- RAN2 confirms that previous agreement excluded SN being configured for OAM centric data collection

RAN2#130 discussed LCM for UE-sided model for Positioning use case and made the following agreements:

- The field dl-PRS-ResourcePrioritySubset in IE NR-DL-PRS-Info should be ignored for NR AI/ML positioning. Remove corresponding 'Editor's Note' from the running CR

- Regarding the applicability of IE NR-DL-PRS-ProcessingCapability to NR AI/ML positioning Case 1, wait for further RAN1 input and keep the current "Editor's Note" in the running CR for now.

- Regarding the applicability of IE NR-DL-PRS-QCL-ProcessingCapability to NR AI/ML positioning Case 1, wait for further RAN1 input and keep the current "Editor's Note" in the running CR for now.

- Regarding the applicability of IE NR-DL-PRS-ResourcesCapability to NR AI/ML positioning Case 1, wait for further RAN1 input and keep the current "Editor's Note" in the running CR for now.

- The IE NR-On-Demand-DL-PRS-Configurations-Selected-IndexList is also applicable to NR AI/ML positioning Case 1. The corresponding Editor's Notes in clause 6.4.3, 6.5.10.1, and 6.5.11.1 can be removed.

- The IE NR-AI-ML-PositioningProvideAssistanceData contains (at least) all assistance data elements from UE-based DL-TDOA as starting point. This will be revised when additional RAN1 input is available. The current Editor's Note is kept for now.

- The IE NR-AI-ML-PositioningRequestAssistanceData contains (at least) all assistance data elements from UE-based DL-TDOA as starting point. This will be revised when additional RAN1 input is available. The current Editor's Note is kept for now.

- The IE NR-AI-ML-PositioningRequestLocationInformation contains (at least) the AssistanceAvailability flag. Additional details/information can be discussed via company contributions.

- The IE NR-AI-ML-PositioningProvideCapabilities contains (at least) all capabilities from UE-based DL-TDOA as starting point, except the capability related to DL-PRS processing (see #LPP-2/3/4). This will be revised when additional RAN1 input is available. The current Editor's Note is kept for now.

- A target UE can obtain the "ground-truth label" information via existing MO-LR procedures. No additional RAN2 specification impacts are foreseen

- Reuse the existing NR-DL-TDOA-LocationServerErrorCauses structure for AI/ML positioning Case 1, and do not introduce additional error causes in NR-DL-AI-ML-LocationServerErrorCauses.

- Introduce ‘DL AIML positioning not available’ as new target device error cause for AI/ML positioning case 1, to indicate UE cannot perform positioning method (e.g. model not available and performance monitoring outcome not available).

- positioning Integrity is supported for AI/ML positioning Case 1

- No new LPP message is introduced for performance monitoring purposes

- The IE NR-PRU-DL-Info is also applicable to NR AI/ML positioning Case 1. The corresponding Editor's Notes in clause 6.4.3 can be removed.   FFS if more PRUs are needed to be included for training purposes

- NR-SelectedDL-PRS-IndexList is applicable to AI/ML positioning Case 1.

- To ensure the consistency between training and inference, the UE should be able to request assistance data associated with a specific group of TRPs.   FFS the request associated information in on demand prs request.

Further, the following post-meeting email discussions were agreed:

[POST130][034][AI PHY] LS to RAN3 (Nokia)

Intended outcome: write LS to RAN3 to provide agreements from this meeting that impact RAN3 (e.g. NW sided data collection HO indication, etc).

Deadline:  short

[POST130][022][AI PHY] stage 2 CR (Vivo)

Intended outcome: agree to CR

Deadline:  long

[POST130][023][AI PHY] 38.305  CR (CATT)

Intended outcome: agree to CR

Deadline:  long

[POST130][025][AI PHY] 37.355 CR (Qualcomm)

Intended outcome: agree to CR and open issues list and inputs

Deadline:  long

[POST130][026][AI PHY] 38.331 CR (Ericsson)

Intended outcome: agree to CR and open issues list and input

Deadline:  long

[POST130][031][AI PHY] NW side data collection (Ericsson/ZTE)

Intended outcome: provide two TP(s) for data logging and configuration in RRC on how to capture this in a simple way to RAN2.  Discuss impacts to RAN1 for each solution and RAN3.

Deadline:  long

[POST130][033][AI PHY] UE Side data collection (Ericsson)

- Intended outcome: TP capture CP analysis

- Deadline:  June 20th

[POST130][037][AI PHY] UE candidate data collection (Xiaomi/Ericsson)

Intended outcome: Discuss how to capture ‘The UE doesn’t need to measure the candidate data collection configuration(s)’ in RAN2 spec, and signalling details (including contents). Provide TP(s) for candidate UE side data collection configuration.

Deadline:  June 20th

#### 2.2.2	Remaining Open issues

A list of open issues list has been identified by RAN2 in post RAN2#129-bis email discussion with focus on the impacts in TS 38.331 (R2-2504350) and TS 37.355 (R2-2504128). The list will be further discussed in post RAN2#130 email discussions, and solutions for the identified issues will be addressed in RAN2#131.

## 2.3	RAN3

#### 2.3.1	Agreements

##### 2.3.1.1	RAN3#127-bis

During RAN3#127-bis meeting, RAN3 discussed the topic of Positioning Accuracy Enhancements together with the receives LSes from RAN1 R3-251508, R3-251509 and R3-251510. A work plan plane was presented in R3-252025.

Based on the discussion, RAN3 and made the following agreements:

- Case 3a data collection:

- An NRPPA based solution could be used to collect UE location information in an opportunistic way, i.e. from UEs that are being positioned. - FFS on Whether to introduce an NGAP based procedure to collect UE location information in a proactive way, i.e. from UEs that are being served by the NG-RAN - A TP to TS 38.305 BL CR was agreed in R3-252486 capturing the opportunistic solution. - An LS to SA2 was agreed in R3-252542 to inform SA2 that RAN3 is working on solutions to retrieve positioning data at the NG-RAN. The LS includes different solutions discussed in RAN3 and asks SA2 whether they are feasible.

- Case 3b data collection:

- A TP to TS 38.455 BL CR was agreed in R3-252484 to support of Sample-based measurement signalling for LMF-side model (case 3b) - Further, a LS reply to RAN1 on AI/ML Positioning Case 3b in R3-252485 was agreed

##### 2.3.1.2	RAN3#128

RAN3#128 discussed the topic of signalling feasibility of dataset and parameter sharing, in response to a RAN2 LS (R3-253010). Related to this RAN3 made the following agreements:

- It is feasible from RAN3 point of view for gNB to transfer the model related data to OAM

- The exchange of AI/ML-related data between the CN and gNB is not supported in R19, and no evaluation on the feasibility in Rel-19 has been done.

- An LS reply including the above agreements was approved in R3-253961.

RAN3#128 discussed the topic of OAM-centric solution for NW-side data collection, in response to a RAN2 LS (R3-253011). Related to this RAN3 made the following agreements

- For both RAN2 agreements, they can be supported based on current management based immediate MDT mechanism without impact on RAN3

- An LS reply including the above agreements was approved in R3-253962

RAN3#128 discussed the topic of Positioning Accuracy Enhancements, and made the following agreements:

Case 3a:

- Define the Positioning Data Collection Needed IE as a new bitmap. The requested information in the bitmap is timing measurement (UL-TDOA, gNB Rx-Tx Time Difference) together with optional LoS/NLoS indicator.

- The Positioning Data Collection Needed IE is introduced in the MEASUREMENT REPORT message

- Introduce POSITIONING DATA COLLECTION REPORT message as class 2 procedure including Positioning Data Information IE and RAN/LMF Measurement IDs

- Introduce an optional Positioning Data Unavailable IE (FFS on encoding) when the Positioning Data Information IE is absent in the POSITIONING DATA COLLECTION REPORT message. The codepoints indicating the reason

- RAN3 confirms that Performance monitoring is done in the RAN in case 3a

- RAN3 confirms the WA: For case 3a data collection, Part A is known internally by the gNB and is not signalled over any network interface.

- Introduce the new flag “Inferred measurement” in the TRP Measurement Result to align with RAN1 conclusion.

- The following TPs were agreed:

- R3-253888 TP to TS 38.455 BL CR

- R3-253889 TP to TS 38.305 BL CR

- R3-253963 TP to TS 38.305 BL CR

- R3-253891 TP to TS 38.413 BL CR

- R3-253964 TP to TS 38.401 BL CR

Case 3b:

- Based on the discussion, the following TPs were agreed:

- R3-253893: (TP for TS 38.473) Support of Sample-based measurement

- R3-253894: (TP for TS 38.455) Support of Sample-based measurement

#### 2.3.2	Remaining Open issues

Related to the topic of Positioning Accuracy Enhancements, RAN3 should continue the discussion on the following FFSs discussed during RAN3#128:

Case 3a

- FFS if UE location can be requested for data collection

- FFS: if LMF should specifically request for AIML inferred measurement.

- FFS: on NGAP (proactive solution) based on SA2 feedback

## 2.4	RAN4

#### 2.4.1	Agreements

##### 2.4.1.1	RAN4#114bis

CSI reporting requirement framework for CSI prediction

Issue 1-1: Codebook to be used in the tests

Agreement:

- In Rel-19 only PMI requirements based on AI/ML CSI prediction will be defined

- use Rel-18 eType II Doppler codebook for AI/ML based CSI predictions

Issue 1-2: Requirement baseline

Agreement:

- Requirement to be introduced for Dopler domain basis N4=1

  - N4>1 can be further discussed in the future if needed

Issue 1-4: Test metric

Agreement:

Requirements to be defined based on the ratio (same metric as for the current PMI reporting requirements in 38.101-4)

  - tue_AI/ML is 90 % of the maximum throughput obtained at SNRue_AI/ML  [a given SNR] using the precoders configured according to the UE reports,

  - trnd is the throughput measured at SNRue_AI/ML  [the same SNR] with random precoding.

    - trnd is obtained with Rel-15 type I single panel codebook

  - Note: SNRue_AI/ML is calculated in the same way as SNRue and SNRfollow1,follow2 in section 6.3 of 38.101-4

Issue 1-5: Simulation results and next steps

Agreement:

Updated simulation assumptions for CSI prediction is agreed in R4-2505229

Testability and interoperability issues for beam management

Issue 2-1: Metrics/KPIs for beam ID prediction

Agreement:

- Metrics/KPIs for beam ID prediction, at least for the case if only beam ID is reported:

The successful rate for the correct prediction,

  - The correct prediction is considered as maximum ground-truth RSRP among top-K predicted beams larger than or equal to the ground-truth RSRP of the strongest genie-aided beam(s) – x dB,

  - FFS on top-N (N</=K) predicted beams have to be considered in the success rate evaluation

    - FFS on N values

  - FFS on x values

Note: if x=0 and N=1, it means Top-K/1 (%) : the percentage of "the Top-1 strongest beam is one of the Top-K predicted beams"

Issue 2-2: Absolute RSRP accuracy

Agreement:

- Absolute RSRP accuracy requirement applies to Top-1 of predicted beams at least

  - FFS whether to apply to other beams

Issue 2-3: Relative RSRP accuracy

Agreement:

- RAN4 to use the follow as baseline for further discussions, if the relative RSRP accuracy requirement is defined

  - Relative RSRP accuracy for reported beams during inference reporting = (predicted L1-RSRP of beam index i - reported L1-RSRP of beam index n) -  (ground truth of L1-RSRP of beam index i - ground truth of L1-RSRP of beam index n), [where the beam index n owns the largest reported value].

    - Reported L1-RSRP can be predicted,

    - FFS whether reported L1-RSRP can be measured RSRP

  - Relative RSRP accuracy requirements apply for Case 1, and FFS on whether it can apply for Case 2

Issue 2-4: Measurement period for inference

Agreement:

- For measurement delay component of the prediction delay:

  - Use “legacy” L1-RSRP measurement as the baseline for Case 1

    - FFS whether same values for M,N,P should be reused

  - FFS for case 2

Issue 2-5:	Simulation results

Agreement:

Updated simulation assumptions for beam prediction is agreed in R4-2505152

Issue 2-6: Test system setup

Companies are invited to bring further analysis on the test system setup.

At least the following aspects to be considered in the analysis:

- Whether the test can/should reflect performance in the field and whether field data should be usable in the test

- What channel model should be used

- UE prediction model input (e.g. whether any spatial information like UE Rx beam, UE beam pattern, etc is used)

- Pros and cons of proposed single AoA and multi AoA setups

For the multi AoA test setups, companies are invited to bring further analysis on the following aspects:

- Define candidate test setups which are already feasible (e.g. based on eIFF, MPAC etc.)

- Propose simplified channels suitable for the defined candidate test setup(s)

- Validate the proposed simplified channels through AIML BM system level simulations, especially by comparing the performance with the non-simplified (theoretical) channels.

- Assess the implementation of the simplified channels on the candidate systems, after the probe layout and the channel model have been clarified.

Requirements for positioning

Issue 3-2: LOS/NLOS indicator

Agreement:

the LOS/NLOS indicator is out of scope of WID. Stop discussions on it.

Issue 3-3: Rx-Tx time difference for case 3a

Agreement:

- Introduce gNB Rx-Tx time difference reporting accuracy requirements

    - Reuse legacy accuracy requirements

Issue 3-4: Report mapping for gNB Rx-Tx time difference

Agreement:

- Reuse the existing report mapping for gNB Rx-Tx time difference measurements

##### 2.4.1.2	RAN4#115

CSI reporting requirement framework for CSI prediction

Issue 1-1: Requirement considerations

Agreement:

The performance of AI based CSI prediction should not be worse than R16 etypeII.

- The exact test procedure and configurations are FFS

- The impact of different timeline between AI and R16 etype II should be also carefully analysed

Issue 1-3: Doppler handling

Agreement:

- De-prioritize 100Hz Doppler in R19

  - Consider 100Hz Doppler in the future release if needed

Issue 1-5: SNR levels for training data and generalization

Agreement:

No need to capture anything explicit in RAN4 about training data in the spec,

- For simulation calibration, SNR range alignment for training can be discussed separately

UE performance at more than one MCS should be tested

- Model generalization can be discussed separately

- Each individual test is expected to involve in single MCS

Issue 1-6: Simulation results and next steps

Agreement:

Updated simulation assumptions for CSI prediction are agreed in R4-2508102

Agreement:

LS on AI/ML functionality activation is agreed in R4-2508085

Testability and interoperability issues for beam management

Issue 2-2: Measurement period for inference

Agreement:

Case 1: The starting point is to use M, N, P (reference the values from an existing clause in the same version of the spec where the measurement period is defined)

Case 2: postpone discussion until RAN1 concludes

Issue 2-3: Rx beam knowledge and TCI handling

Agreement:

- if the predicted Tx beam in Set A is QCL Type-D to a known Tx beam, the corresponding Rx beam is known.

- If the predicted Tx beam in Set A is not QCL Type-D to a known Tx beam, depending on UE capability, the corresponding Rx beam may be known or unknown.

- Known Rx beam means no additional Rx beam sweeping is needed

- Unknown Rx beam means additional Rx beam sweeping is needed.

- Rx beam is known mean TCI state is known if conditions below are also met

The following conditions related to whether the TCI state is known or unknown is defined as the starting point. Companies are invited to bring analysis.

- The target TCI state is known when the following is met:

  - The TCI state switch command is received within 1280 ms upon the last transmission of the RS resource for beam reporting or measurement and the UE has sent at least one L-1  RSRP report of the target TCI state (clause 8.10.2 of 38.133)

  - Applies for case 1

  - FFS for case 2

  - Whether RS resource is only from set B should be clarified

    - FFS on whether prediction also impacts if a TCI state is known or unknown

      - Companies are invited to bring analysis on how prediction would impact whether a TCI state is known or unknown

      - FFS on the time delay if prediction is used as a condition for a known TCI state

Issue 2-5: Simulation results

Agreement:

Updated simulation assumptions for beam prediction are agreed in R4-2508081

Requirements for positioning

Issue 3-1: Requirements for case 1

Agreement:

- Discuss how to define a measurement delay requirement(reporting delay)

- Do not define any positioning accuracy requirement

Issue 3-2: Report mapping for sample based timing measurement reporting

Agreement:

  - Use the value of the legacy UL RTOA mapping for 1st sample

  - FFS for the additional sample reporting

Issue 3-3: Requirements for case 3b

Agreement:

- Reuse legacy path based Rx-Tx accuracy requirements for case 3b

- Requirement applies only for the 1st path

#### 2.4.2	Remaining Open issues

- CSI reporting requirement and testing framework for CSI prediction

  - Requirements baseline

  - PMI report and scheduled PDSCH separation

  - SNR

  - Simulation results and next steps

  - Generalization

  - LCM

- RRM core requirement and testing framework for beam management Beam prediction KPIs

  - Beam ID prediction KPIs

  - Measurement period for inference

  - Rx beam knowledge and TCI state handling

  - Requirements based on relative difference

  - Absolute RSRP accuracy applicability

  - Simulation results

  - Measurement error modelling

  - LCM

  - Test system channel model

  - Test system setup

- RRM core requirement and testing framework for Positioning accuracy enhancement

  - Requirements for case 1

  - Report mapping for sample based timing measurement reporting

  - Case 3b requirements

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

## 4.1	RAN1

### 4.1.1	RAN1#120-bis

R1-2502828   Rapporteur view on higher layer signalling of Rel-19 AI-ML for NR air interface	Qualcomm Incorporated

R1-2503044	FL summary #4 for AI/ML in beam management	Samsung (Moderator)

R1-2503043	FL summary #3 for AI/ML in beam management	Samsung (Moderator)

R1-2503042	FL summary #2 for AI/ML in beam management	Samsung (Moderator)

R1-2503041	FL summary #1 for AI/ML in beam management	Samsung (Moderator)

R1-2503040	FL summary #0 for AI/ML in beam management	Samsung (Moderator)

R1-2501717	Discussion on specification support for AI/ML-based beam management	FUTUREWEI

R1-2501751	Specification Support for AI/ML for Beam Management	Kyocera

R1-2501775	AI/ML for beam management	Ericsson

R1-2501795	Specification support for beam management	vivo

R1-2501858	Disscussion on AIML for beam management	Spreadtrum, UNISOC

R1-2501905	Discussion on AI/ML-based beam management	ZTE Corporation, Sanechips

R1-2501938	Specification support for AI-enabled beam management	NVIDIA

R1-2501946	AI/ML based Beam Management	Google

R1-2501959	Discussion on AIML beam management	TCL

R1-2501968	Specification support for AI/ML-based beam management	CATT

R1-2502036	Discussion on AI/ML for beam management	Ofinno

R1-2502066	Discussion on specification support for beam management	Panasonic

R1-2502078	Discussion on specification support for beam management	NEC

R1-2502097	Specification support for beam management	Tejas Network Limited

R1-2502099	Discussions on AI/ML for beam management	LG Electronics

R1-2502115	Discussion on specification support on AI/ML for beam management	Fujitsu

R1-2502149	Discussion on specification support for beam management	CMCC

R1-2502193	AI/ML specification support for beam management	Lenovo

R1-2502210	Discussion on AIML for beam management	Huawei, HiSilicon

R1-2502288	On specification for AI/ML-based beam management	OPPO

R1-2502301	Discussion on AI/ML for beam management	InterDigital, Inc.

R1-2502309	Discussion on specification support for beam management	Sony

R1-2502352	Discussion for supporting AI/ML based beam management	Samsung

R1-2502411	Discussion on specification support for beam management	Ruijie Networks Co. Ltd

R1-2502430	Discussion on AI/ML for beam management	Xiaomi

R1-2502501	Discussion on specification support for beam management	ETRI

R1-2502528	AI/ML for Beam Management	Nokia

R1-2502537	Discussion on specification support for AI/ML beam management	Transsion Holdings

R1-2502585	Specification support for AI/ML beam management	ITL

R1-2502594	AI/ML for beam management	Apple

R1-2502683	Discussions on specification support for beam management	Sharp

R1-2502686	Discussion on AI/ML for beam management	HONOR

R1-2502700	Specification support for beam management	KDDI Corporation (TTC)

R1-2502701	Discussion on specification support for AIML-based beam management	MediaTek Inc.

R1-2502728	Discussion on AI/ML based beam management	KT Corp.

R1-2502755	Discussion on AI/ML for beam management	NTT DOCOMO, INC.

R1-2502829	Specification support for AI-ML-based beam management	Qualcomm Incorporated

R1-2502876	Discussion on AIML based beam management	ASUSTeK

R1-2502894	On Performance Monitoring for Beam Management Use Case	NTU

R1-2502895	Specification support for beam management	Fraunhofer HHI, Fraunhofer IIS

R1-2502991	Summary #5 of specification support for positioning accuracy enhancement	Moderator (Ericsson)

R1-2502990	Summary #4 of specification support for positioning accuracy enhancement	Moderator (Ericsson)

R1-2502989	Summary #3 of specification support for positioning accuracy enhancement	Moderator (Ericsson)

R1-2502988	Summary #2 of specification support for positioning accuracy enhancement	Moderator (Ericsson)

R1-2502987	Summary #1 of specification support for positioning accuracy enhancement	Moderator (Ericsson)

R1-2501796	Specification support for positioning accuracy enhancement	vivo

R1-2501859	Discussion on AIML for positioning accuracy enhancement	Spreadtrum, UNISOC

R1-2501917	Discussion on AI/ML-based positioning enhancement	ZTE Corporation, Pengcheng Laboratory

R1-2501925	Discussion on support for AIML positioning	InterDigital, Inc.

R1-2501940	Specification support for AI-enabled positioning	NVIDIA

R1-2501947	AI/ML based Positioning	Google

R1-2501969	Specification support for  AI/ML-based positioning	CATT, CICTCI

R1-2502064	Discussion on specification support for positioning accuracy enhancement	TCL

R1-2502071	Discussion on specification support for AIML based positioning accuracy enhancement	NEC

R1-2502098	Specification support for positioning accuracy enhancement	Tejas Network Limited

R1-2502116	Discussion on specification support for AIML-based positioning accuracy enhancement	Fujitsu

R1-2502150	Discussion on specification support for positioning accuracy enhancement	CMCC

R1-2502194	Specification impacts for AI/ML positioning	Lenovo

R1-2502211	Discussion on  AI/ML for positioning accuracy enhancement	Huawei, HiSilicon

R1-2502289	On specification for AI/ML-based positioning accuracy enhancements	OPPO

R1-2502310	Discussion on Specification support for positioning accuracy enhancement	Sony

R1-2502353	Discussion for supporting AI/ML based positioning accuracy enhancement	Samsung

R1-2502412	Discussion on specification support for positioning accuracy enhancement	Ruijie Networks Co. Ltd

R1-2502431	Discussion on AI/ML-based positioning accuracy enhancement	Xiaomi

R1-2502502	Discussion on specification support for positioning accuracy enhancement	ETRI

R1-2502529	AI/ML for Positioning Accuracy Enhancement	Nokia

R1-2502561	AI/ML positioning accuracy enhancement	Fraunhofer IIS, Fraunhofer HHI

R1-2502595	Specification Support for AI/ML-based positioning	Apple

R1-2502660	AI/ML for Positioning Accuracy Enhancement	Ericsson

R1-2502663	Design for AI/ML based positioning	MediaTek Korea Inc.

R1-2502684	Discussion on specification support for AI/ML based positioning accuracy enhancements	Sharp

R1-2502756	Discussion on AI/ML for positioning accuracy enhancement	NTT DOCOMO, INC.

R1-2502830	Specification support for AI-ML-based positioning accuracy enhancement	Qualcomm Incorporated

R1-2502911	Discussion on specification support for AI/ML positioning accuracy enhancement	CEWiT

R1-2502933	Discussions on specification support for positioning accuracy enhancement for AI/ML	ITL

R1-2503059	Summary #4 of CSI prediction	Moderator (LG Electronics)

R1-2503058	Summary #3 of CSI prediction	Moderator (LG Electronics)

R1-2503057	Summary #2 of CSI prediction	Moderator (LG Electronics)

R1-2503056	Summary #1 of CSI prediction	Moderator (LG Electronics)

R1-2501797	Specification support for CSI prediction	vivo

R1-2501848	Discussion on AI-based CSI prediction	TCL

R1-2501860	Discussion on AIML for CSI prediction	Spreadtrum, UNISOC

R1-2501918	Discussion on specification support for AI CSI prediction	ZTE Corporation, Sanechips

R1-2501923	AI/ML for CSI prediction	Ericsson

R1-2501931	Discussion on CSI Processing Unit	FUTUREWEI

R1-2501939	Specification support for AI-enabled CSI prediction	NVIDIA

R1-2501945	Discussions on AI/ML for CSI prediction	KT Corp.

R1-2501948	AI/ML based CSI Prediction	Google

R1-2501970	Specification support for  AI/ML-based CSI prediction	CATT

R1-2502072	Discussion on specification support for CSI prediction	NEC

R1-2502100	Discussions on CSI prediction	LG Electronics

R1-2502117	Discussion on specification support for CSI prediction	Fujitsu

R1-2502151	Discussion on AI/ML for CSI prediction	CMCC

R1-2502195	Specification support for CSI prediction	Lenovo

R1-2502212	Discussion on AIML for  CSI prediction	Huawei, HiSilicon

R1-2502290	On specification for AI/ML-based CSI prediction	OPPO

R1-2502311	Specification Support for AI/ML CSI prediction	Sony

R1-2502337	On AI/ML-based CSI prediction	InterDigital, Inc.

R1-2502354	Views on AI/ML based CSI prediction	Samsung

R1-2502413	Discussion on specification support for CSI prediction	Ruijie Networks Co. Ltd

R1-2502432	Further discussion on AI/ML model based CSI prediction	Xiaomi

R1-2502472	Specification support for CSI Prediction	Tejas Network Limited

R1-2502491	Discussion on AI/ML-based CSI prediction	Panasonic

R1-2502503	Discussion on specification support for CSI prediction	ETRI

R1-2502530	AI/ML for CSI Prediction	Nokia

R1-2502567	Specification support for CSI prediction	Continental Automotive

R1-2502596	Discussion on AI based CSI prediction	Apple

R1-2502685	Discussion on specification support for AI/ML based CSI prediction	Sharp

R1-2502702	AI/ML - Specification support for CSI Prediction	MediaTek Inc.

R1-2502735	Discussion on AI/ML for CSI prediction	AT&T

R1-2502757	Discussion on AI/ML for CSI prediction	NTT DOCOMO, INC.

R1-2502831	Specification support for CSI prediction	Qualcomm Incorporated

### 4.1.2	RAN1#121

R1-2504382	Rapporteur view on higher layer signalling of Rel-19 AI-ML for NR air interface	Qualcomm Incorporated

R1-2504383	Draft TP to capture the output of Agenda Item 9.1.4.1 into TR	Qualcomm Incorporated

R1-2504772	FL summary #3 for AI/ML in beam management	Samsung (Moderator)

R1-2504771	FL summary #2 for AI/ML in beam management	Samsung (Moderator)

R1-2504770	FL summary #1 for AI/ML in beam management	Samsung (Moderator)

R1-2504769 	FL summary #0 for AI/ML in beam management	Samsung (Moderator)

R1-2503230	Discussion on specification support for AI/ML-based beam management	FUTUREWEI

R1-2503251	Discussion on AIML for beam management	Huawei, HiSilicon

R1-2503298	Specification Support for AI/ML in Beam Management	Kyocera

R1-2503347	Remaining issues on specification support for beam management	vivo

R1-2503432	AI/ML for beam management	Ericsson

R1-2503505	Discussion on AIML for beam management	Spreadtrum, UNISOC

R1-2503550	Discussion for supporting AI/ML based beam management	Samsung

R1-2503627	Discussion on AIML beam management	TCL

R1-2503648	Discussion on AI/ML-based beam management	ZTE Corporation, Sanechips

R1-2503709	Discussion on AI/ML-based beam management	Tejas Network Limited

R1-2503727	Discussion on AI/ML for beam management	Ofinno

R1-2503757	Discussion on Specification Support of AI/ML for Beam Management	Indian Institute of Tech (M), IIT Kanpur

R1-2503770	Discussion on AI/ML-based beam management	CATT

R1-2503820	Discussion on specification support for beam management	CMCC

R1-2503872	Discussion on AI/ML for beam management	Xiaomi

R1-2503927	Discussion on specification support for beam management	NEC

R1-2503950	Discussion on specification support for beam management	Ruijie Networks Co. Ltd

R1-2503963	Discussion on AI/ML for beam management	InterDigital, Inc.

R1-2503981	Discussions on AI/ML for beam management	LG Electronics

R1-2503987	Discussion on specification support for beam management	Panasonic

R1-2503996	Specification support for AI-enabled beam management	NVIDIA

R1-2504024	AI/ML based Beam Management	Google

R1-2504039	AI/ML specification support for beam management	Lenovo

R1-2504043	Discussion on AI/ML for beam management	China Telecom

R1-2504058	Discussion on specification support for beam management	Sony

R1-2504080	Discussion on specification support on AI/ML for beam management	Fujitsu

R1-2504093	Discussion on AI/ML for beam management	HONOR

R1-2504112	AI/ML for Beam Management	Nokia

R1-2504116	Discussion on AI/ML based beam management	Hyundai Motor Company

R1-2504129	Discussion on specification support for beam management	ETRI

R1-2504171	Discussion on specification support for AI/ML beam management	Transsion Holdings

R1-2504183	Specification support for beam management	KDDI Corporation (TTC)

R1-2504223	On specification for AI/ML-based beam management	OPPO

R1-2504258	Discussion on specification support for AIML-based beam management	MediaTek Inc.

R1-2504308	AI/Ml based beam management	Apple

R1-2504384	Specification support for AI-ML-based beam management	Qualcomm Incorporated

R1-2504464	Discussions on specification support for beam management	Sharp

R1-2504491	Discussion on AI/ML for beam management	NTT DOCOMO, INC.

R1-2504541	Discussion on AI/ML based beam management	KT Corp.

R1-2504560	Specification support for beam management	Fraunhofer HHI, Fraunhofer IIS

R1-2504571	Discussion on AIML based beam management	ASUSTeK

R1-2504592	On Performance Monitoring for Beam Management Use Case	NTU

R1-2504625	Specification support for AI/ML beam management	ITL

R1-2504695	Summary #5 of specification support for positioning accuracy enhancement	Moderator (Ericsson)

R1-2504694	Summary #4 of specification support for positioning accuracy enhancement	Moderator (Ericsson)

R1-2504693	Summary #3 of specification support for positioning accuracy enhancement	Moderator (Ericsson)

R1-2504692	Summary #2 of specification support for positioning accuracy enhancement	Moderator (Ericsson)

R1-2504691	Summary #1 of specification support for positioning accuracy enhancement	Moderator (Ericsson)

R1-2503238	AI/ML for Positioning Accuracy Enhancement	Ericsson

R1-2503252	Discussion on  AI/ML for positioning accuracy enhancement	Huawei, HiSilicon

R1-2503348	Remaining issues on specification support for positioning accuracy enhancement	vivo

R1-2503506	Discussion on AIML for positioning accuracy enhancement	Spreadtrum, UNISOC

R1-2503551	Discussion for supporting AI/ML based positioning accuracy enhancement	Samsung

R1-2503649	Discussion on AI/ML-based positioning enhancement	ZTE Corporation, Pengcheng Laboratory

R1-2503719	Discussion on AI/ML for positioning accuracy enhancement	Tejas Network Limited

R1-2503750	Remaining issues on specification support for positioning accuracy enhancement	TCL

R1-2503751	Discussion on support for AIML positioning	InterDigital, Inc.

R1-2503771	Discussion on AI/ML-based positioning	CATT, CICTCI

R1-2503811	AI/ML positioning accuracy enhancement	Fraunhofer IIS, Fraunhofer HHI

R1-2503821	Discussion on specification support for positioning accuracy enhancement	CMCC

R1-2503873	Discussion on AI/ML-based positioning accuracy enhancement	Xiaomi

R1-2503921	Discussion on specification support for AIML based positioning accuracy enhancement	NEC

R1-2503951	Discussion on specification support for positioning accuracy enhancement	Ruijie Networks Co. Ltd

R1-2503997	Specification support for AI-enabled positioning	NVIDIA

R1-2504025	AI/ML based Positioning	Google

R1-2504040	Specification impacts for AI/ML positioning	Lenovo

R1-2504059	On supporting AI/ML based positioning accuracy enhancement	Sony

R1-2504081	Discussion on specification support for AIML-based positioning accuracy enhancement	Fujitsu

R1-2504113	AI/ML for Positioning Accuracy Enhancement	Nokia

R1-2504130	Discussion on specification support for positioning accuracy enhancement	ETRI

R1-2504224	On specification for AI/ML-based positioning accuracy enhancements	OPPO

R1-2504285	Discussion on Specification Support of AI/ML for Positioning Accuracy Enhancement	Indian Institute of Tech (M)

R1-2504309	Specification Support for AI/ML-based positioning	Apple

R1-2504385	Specification support for AI-ML-based positioning accuracy enhancement	Qualcomm Incorporated

R1-2504465	Discussion on specification support for AI/ML based positioning accuracy enhancements	Sharp

R1-2504492	Discussion on AI/ML for positioning accuracy enhancement	NTT DOCOMO, INC.

R1-2504570	Design for AI/ML based positioning	MediaTek Korea Inc.

R1-2504580	Discussions on specification support for positioning accuracy enhancement for AI/ML	ITL

R1-2504596	Discussion on specification support for AI/ML positioning accuracy enhancement	CEWiT

R1-2504778 	Summary #4 of CSI prediction	Moderator (LG Electronics)

R1-2504777 	Summary #3 of CSI prediction	Moderator (LG Electronics)

R1-2504775 	Summary #2 of CSI prediction	Moderator (LG Electronics)

R1-2504774	Summary #1 of CSI prediction	Moderator (LG Electronics)

R1-2503232	Discussion on CSI Processing Unit for AI/ML-based CSI prediction	FUTUREWEI

R1-2503246	AI/ML for CSI prediction	Ericsson

R1-2503253	Discussion on AIML for  CSI prediction	Huawei, HiSilicon

R1-2503349	Remaining issues on specification support for CSI prediction	vivo

R1-2503448	Discussion on AI-based CSI prediction	TCL

R1-2503507	Discussion on AIML for CSI prediction	Spreadtrum, UNISOC

R1-2503552	Views on AI/ML based CSI prediction	Samsung

R1-2503650	Discussion on specification support for AI CSI prediction	ZTE Corporation, Sanechips

R1-2503749	Specification support for CSI prediction	Quectel

R1-2503772	Discussion on AI/ML-based CSI prediction	CATT

R1-2503822	Discussion on AI/ML for CSI prediction	CMCC

R1-2503874	Further discussion on remained issues for AI/ML model based CSI prediction	Xiaomi

R1-2503922	Discussion on specification support for CSI prediction	NEC

R1-2503952	Discussion on specification support for CSI prediction	Ruijie Networks Co. Ltd

R1-2503976	On AI/ML-based CSI prediction	InterDigital, Inc.

R1-2503982	Discussions on CSI prediction	LG Electronics

R1-2503988	Discussion on AI/ML-based CSI prediction	Panasonic

R1-2503998	Specification support for AI-enabled CSI prediction	NVIDIA

R1-2504026	AI/ML based CSI Prediction	Google

R1-2504041	Specification support for CSI prediction	Lenovo

R1-2504060	Specification support for UE-side AI/ML CSI prediction model monitoring	Sony

R1-2504082	Discussion on specification support for CSI prediction	Fujitsu

R1-2504094	Discussion on AI/ML for CSI prediction	HONOR

R1-2504114	AI/ML for CSI Prediction	Nokia

R1-2504131	Discussion on specification support for CSI prediction	ETRI

R1-2504225	On specification for AI/ML-based CSI prediction	OPPO

R1-2504259	AI/ML - Specification support for CSI Prediction	MediaTek Inc.

R1-2504310	Discussion on AI based CSI prediction	Apple

R1-2504386	Specification support for CSI prediction	Qualcomm Incorporated

R1-2504466	Discussion on specification support for AI/ML based CSI prediction	Sharp

R1-2504493	Discussion on AI/ML for CSI prediction	NTT DOCOMO, INC.

R1-2504597	Discussion on specification support for CSI prediction	CEWiT

R1-2504649	Discussion on AI/ML CSI prediction	Continental Automotive

## 4.2	RAN2

### 4.2.1	RAN2#129-bis

93 contributions (for details see agenda items 8.1.1, 8.1.2, 8.1.3 in Tdoc list)

### 4.2.2	RAN2#130

101 contributions (for details see agenda items 8.1.1, 8.1.2, 8.1.3 in Tdoc list)

## 4.3	RAN3

### 4.3.1	RAN3#127-bis

41 contributions (for details see agenda item 20 in Tdoc list)

### 4.3.1	RAN3#128

56 contributions (for details see agenda item 20 in Tdoc list)

## 4.4	RAN4

#### 4.4.1	RAN4#114bis

// General aspects

R4-2503227	Discussion on General Aspects for AI/ML Air Interface

Type: discussion		For: Discussion
					Source: Korea Testing Laboratory

Decision:		Noted.

R4-2503229	Discussion on general aspects of AIML for NR air interface

Type: discussion		For: Discussion
					Source: CAICT

Decision:		Noted.

R4-2503253	Generalization aspects of AI-ML

Type: discussion		For: Discussion
					Source: Qualcomm Incorporated

Decision:		Noted.

R4-2503306	Discussion on general aspect for AI

Type: discussion		For: Discussion
					Source: Xiaomi

Decision:		Noted.

R4-2503514	Discussion on General Aspects on AI/ML for NR Air Interface

Type: discussion		For: (not specified)
					Source: Apple

Decision:		Noted.

R4-2503770	Discussion on general aspects

Type: discussion		For: Discussion
					Source: CMCC

Decision:		Noted.

R4-2503920	On general issues for AIML

Type: discussion		For: Discussion
					Source: Ericsson

Abstract:

On general issues for AIML

Decision:		Noted.

R4-2504229	General aspects of AI/ML for NR Air interface

Type: discussion		For: Discussion
					Source: Nokia

Decision:		Noted.

R4-2504316	Discussion on general aspects on AIML for NR air interface

Type: discussion		For: Discussion
					Source: Huawei,HiSilicon

Decision:		Noted.

// CSI reporting requirement framework for CSI prediction

R4-2503252	CSI Prediction: Simulation results and core requirements

Type: discussion		For: Discussion
					Source: Qualcomm Incorporated

Decision:		Noted.

R4-2503270	Discussion on CSI reporting requirement framework for CSI prediction

Type: discussion		For: Discussion
					Source: MediaTek inc.

Decision:		Noted.

R4-2503406	Discussion on CSI reporting requirement framework for CSI prediction

Type: discussion		For: Discussion
					Source: CATT

Decision:		Noted.

R4-2503517	Discussion on CSI Prediction: CSI reporting requirement framework for CSI prediction

Type: discussion		For: (not specified)
					Source: Apple

Decision:		Noted.

R4-2503769	Discussion on CSI prediction

Type: discussion		For: Discussion
					Source: CMCC

Decision:		Noted.

R4-2504005	Discussion on CSI reporting requirement and testing framework for CSI prediction.

Type: other		For: Approval
					Source: ZTE Corporation, Sanechips

Decision:		Noted.

R4-2504022	Discussion on CSI reporting requirement and testing framework for CSI prediction

Type: discussion		For: Discussion
					Source: vivo

Decision:		Noted.

R4-2504235	CSI reporting requirement and testing framework for CSI prediction

Type: other		For: Approval
					Source: OPPO

Decision:		Noted.

R4-2504317	Discussion on CSI reporting requirement framework for AIML CSI prediction

Type: discussion		For: Discussion
					Source: Huawei,HiSilicon

Decision:		Noted.

R4-2504346	Discussion on CSI prediction

Type: discussion		For: Discussion
					Source: Ericsson

Abstract:

This contribution discusses the AI/ML-based CSI prediction.

Decision:		Noted.

R4-2504539	View on CSI reporting requirements framework for CSI prediction

Type: discussion		For: Discussion
					Source: Samsung

Decision:		Noted.

R4-2504541	CSI reporting requirement and testing framework for CSI prediction

Type: discussion		For: Discussion
					Source: Nokia

Decision:		Noted.

// RRM core requirement for beam management

R4-2503230	Discussion on RRM core requirements for beam management

Type: discussion		For: Discussion
					Source: CAICT

Decision:		Noted.

R4-2503257	On DL Tx Hierarchy Beamforming Codebook Design and the Prediction Impact

Type: discussion		For: Approval
					Source: NTU

Decision:		Noted.

R4-2503307	Discussion on core part requirement and testing framework for AI beam management

Type: discussion		For: Discussion
					Source: Xiaomi

Decision:		Noted.

R4-2503407	Discussion on RRM core requirements testing framework for BM

Type: discussion		For: Discussion
					Source: CATT

Decision:		Noted.

R4-2503515	Discussion on Beam Management: RRM core requirement and testing framework for beam management

Type: discussion		For: (not specified)
					Source: Apple

Decision:		Noted.

R4-2503553	RRM Core Requirements for AI/ML Beam Management

Type: discussion		For: Discussion
					Source: Qualcomm Incorporated

Decision:		Revised to R4-2505092 (from R4-2503553).

R4-2505092	RRM Core Requirements for AI/ML Beam Management

Type: discussion		For: Discussion
					Source: Qualcomm Incorporated

Decision:		Noted.

R4-2503606	Discussion on RRM core requirement and testing framework for beam management

Type: discussion		For: Discussion
					Source: MediaTek Inc.

Decision:		Noted.

R4-2503701	RRM core requirement and testing framework for beam management

Type: discussion		For: Discussion
					Source: Tejas Network Limited

Decision:		Noted.

R4-2503711	FR2 test setup for AI/ML beam management evaluation

Type: other		For: Approval
					Source: Anritsu Corporation

Decision:		Noted.

R4-2503768	Discussion on RRM requirements for beam management

Type: discussion		For: Discussion
					Source: CMCC

Decision:		Noted.

R4-2503786	Discussions on RRM core requirement for beam management

Type: discussion		For: Discussion
					Source: NTT DOCOMO, INC.

Decision:		Noted.

R4-2503789	Discussion on the RRM requirements of AI/ML Beam management

Type: other		For: Approval
					Source: ZTECorporation,Sanechips

Decision:		Noted.

R4-2504023	Discussion on RRM core requirement and testing framework for beam management

Type: discussion		For: Discussion
					Source: vivo

Decision:		Noted.

R4-2504055	Testability for AI/ML beam management

Type: other		For: Approval
					Source: Qualcomm Incorporated

Decision:		Noted.

R4-2504107	Discussion on RRM core requirements and test framework for beam management

Type: discussion		For: Discussion
					Source: Ericsson

Abstract:

Discussion on RRM core requirements and test framework for beam management

Decision:		Noted.

R4-2504216	Discussion on RRM core requirements and testing framework for AI-BM

Type: other		For: Approval
					Source: Samsung

Decision:		Noted.

R4-2504230	RRM core requirement and testing framework for beam management

Type: discussion		For: Discussion
					Source: Nokia

Decision:		Noted.

R4-2504238	RRM core requirement and testing framework for beam management

Type: other		For: Approval
					Source: OPPO

Decision:		Noted.

R4-2504268	Discussion on test setup for AI/ML based beam management

Type: discussion		For: Discussion
					Source: Rohde & Schwarz

Decision:		Noted.

R4-2504318	Discussion on RRM core requirement and testing framework for AIML Beam management

Type: discussion		For: Discussion
					Source: Huawei,HiSilicon

Decision:		Noted.

// RRM core requirement for Positioning accuracy enhancement

R4-2503254	RRM Core Requirements for Positioning Accuracy

Type: discussion		For: Discussion
					Source: Qualcomm Incorporated

Decision:		Noted.

R4-2503408	Discussion on RRM core requirements testing framework for positioning

Type: discussion		For: Discussion
					Source: CATT

Decision:		Noted.

R4-2503518	Discussion on RRM Core Requirements for positioning accuracy enhancement

Type: discussion		For: (not specified)
					Source: Apple

Decision:		Noted.

R4-2503771	Discussion on RRM requirements for positioning accuracy enhancement

Type: discussion		For: Discussion
					Source: CMCC

Decision:		Noted.

R4-2503790	Discussion on the RRM requirements of AI/ML positioning

Type: other		For: Approval
					Source: ZTECorporation,Sanechips

Decision:		Noted.

R4-2503927	On requirements for AI/ML based positioning

Type: other		For: Approval
					Source: Ericsson

Abstract:

This paper addresses the issues related to RAN4 requirements for AI/ML based positioning.

Decision:		Noted.

R4-2504024	Discussion on RRM core requirement and testing framework for Positioning accuracy enhancement

Type: discussion		For: Discussion
					Source: vivo

Decision:		Noted.

R4-2504237	RRM core requirement and testing framework for Positioning

Type: other		For: Approval
					Source: OPPO

Decision:		Noted.

R4-2504319	Discussion on RRM core requirement and testing framework for AIML Positioning

Type: discussion		For: Discussion
					Source: Huawei,HiSilicon

Decision:		Noted.

R4-2504542	RRM core requirements and testing framework for AI/ML positioning accuracy enhancement

Type: discussion		For: Discussion
					Source: Nokia

Decision:		Noted.

// Moderator summary and conclusions

R4-2504684	Topic summary for [114bis][126] NR_AIML_air_part1

Type: other		For: Information
					Source: Moderator(Qualcomm)

Abstract:

Summary for AI 7.19.2, 7.19.3, 7.19.4

Decision:		Noted.

Newly allocated tdocs in the first round

R4-2505105	WF on requirements for AI/ML air interface normative work

Type: other		For: Approval
					Source: Qualcomm

Decision:		Approved.

R4-2505106	Ad hoc minutes on AI/ML air interface

Type: other		For: Approval
					Source: Qualcomm

Decision:		Noted.

R4-2505151	Collection of simulation results for AI/ML BM

Type: other		For: Approval
					Source: Vivo

Decision:		Noted.

R4-2505152	Updated simulation assumptions for AI/ML BM

Type: other		For: Approval
					Source: vivo, NTU, Nokia, Ericsson, Qualcomm, Xiaomi, Huawei, Hisilicon, Mediatek, OPPO, APPLE, Rohde & Schwarz, CATT, Samsung, Intel, ZTE Corporation, Sanechips, CAICT

Decision:		Approved.

R4-2505153	Collection of simulation result for AI/ML CSI prediction

Type: other		For: Approval
					Source: OPPO

Decision:		Noted.

R4-2505154	Updated simulation assumptions for AI/ML CSI prediction

Type: other		For: Approval
					Source: OPPO, CAICT, vivo, Nokia, Ericsson, Qualcomm, CMCC, CTC, Huawei, Hisilicon, Mediatek, CATT, Samsung, ZTE Corporation, Apple

Decision:		Revised to R4-2505229 (from R4-2505154).

R4-2505229	Updated simulation assumptions for AI/ML CSI prediction

Type: other		For: Approval
					Source: OPPO, CAICT, vivo, Nokia, Ericsson, Qualcomm, CMCC, CTC, Huawei, Hisilicon, Mediatek, CATT, Samsung, ZTE Corporation, Apple

Decision:		Approved.

Minutes and agreements in the online session and ad hoc

Please refer to the hyperlink below for the detailed minutes of online session on Wednesday

https://www.3gpp.org/ftp/tsg_ran/WG4_Radio/TSGR4_114bis/Inbox/Drafts/%5B114bis%5D%5B100%5D%20Main_Session/3.Wednesday/1.%5B126%5D_R4-2504684.docx

#### 4.4.2	RAN4#115

// Moderator summary and conclusions

R4-2507570	Topic summary for [115][131] NR_AIML_air_part1

Type: other		For: Information
					Source: Moderator (Qualcomm)

Abstract:

[RAN4#115][100] Main Session

Decision:		Noted.

Newly allocated tdocs in the first round

R4-2507940	The summary for CSI prediction simulation results in [115][131]

Type: other		For: Information
					Source: OPPO

Abstract:

This contribution provides the summary of topics and recommended summary.

Decision:		Noted.

R4-2507941	The summary for BM simulation results in [115][131]

Type: other		For: Information
					Source: vivo

Abstract:

This contribution provides the summary of topics and recommended summary.

Decision:		Noted.

R4-2507942	LS on RAN2 design clarifications for Option A

Type: other		For: Information
					Source: CMCC

Abstract:

This contribution provides the summary of topics and recommended summary.

Decision:		Revised to R4-2508085 (from R4-2507942).

R4-2508085	LS on AI/ML functionality activation

Type: other		For: Information
					Source: CMCC

Abstract:

This contribution provides the summary of topics and recommended summary.

Decision:		Agreed.

R4-2508033	WF on updated simulation assumptions for AI based CSI prediction

Type: other		For: Approval
					Source: OPPO

Decision:		Revised to R4-2508102 (from R4-2508033).

R4-2508102	WF on updated simulation assumptions for AI based CSI prediction

Type: other		For: Approval
					Source: OPPO, CAICT, vivo, Nokia, Ericsson, Qualcomm, CMCC, CTC, Huawei, Hisilicon, Mediatek, CATT, Samsung, ZTE Corporation, Apple

Decision:		Agreed.

R4-2508080	WF on NR_AIML_air_part1

Type: other		For: Approval
					Source: Qualcomm

Decision:		Agreed.

Moderator: companies are encouraged to bring analysis on the testability of BM in RAN4#116

R4-2508081	Updated simulation assumption for BM

Type: other		For: Approval
					Source: vivo, NTU, Nokia, Ericsson, Qualcomm, Xiaomi, Huawei, Hisilicon, Mediatek, OPPO, APPLE, Rohde & Schwarz, CATT, Samsung, Intel, ZTE Corporation, Sanechips, CAICT

Abstract:

This contribution provides the summary of topics and recommended summary.

Decision:		Agreed.

R4-2508082	AH meeting minutes for NR_AIML_air_part1

Type: other		For: Information
					Source: Qualcomm

Decision:		Noted.

Minutes and agreements in the online session and ad hoc

Please refer to the hyperlink below for the detailed minutes of online session:

http://10.10.10.10/ftp/RAN/RAN4/Inbox/Chair_Notes/Main_Session_Notes/3.Wednesday/1.%5B131%5D%20R4-2507570.docx

// General aspects

R4-2507125	Collection of simulation results for AI/ML BM

Type: other		For: Information
					Source: vivo

Not available

Decision:		Withdrawn.

R4-2505509	Generalization aspects of AI-ML

Type: discussion		For: Discussion
					Source: Qualcomm Incorporated

Decision:		Noted.

R4-2505602	Discussion on general aspects of AIML for NR air interface

Type: discussion		For: Discussion
					Source: CAICT

Decision:		Noted.

R4-2505763	Discussion on general aspect for AI

Type: discussion		For: Discussion
					Source: Xiaomi

Decision:		Noted.

R4-2505833	Discussion on General Aspects for AI/ML Air Interface

Type: discussion		For: Discussion
					Source: Korea Testing Laboratory

Decision:		Noted.

R4-2505940	Discussion on General Aspects on AI/ML for NR Air Interface

Type: discussion		For: Discussion
					Source: Apple

Decision:		Noted.

R4-2506465	Discussion on general aspects for AI/ML for NR air interface

Type: discussion		For: Discussion
					Source: vivo

Decision:		Noted.

R4-2506505	Discussion on General aspects

Type: discussion		For: Discussion
					Source: MediaTek Inc.

Decision:		Noted.

R4-2506522	Discussion on general aspects on AI/ML for NR air interface

Type: discussion		For: Approval
					Source: OPPO

Decision:		Noted.

R4-2506606	Discussion on general aspects for AI/ML for NR air interface

Type: discussion		For: Discussion
					Source: CMCC

Decision:		Noted.

R4-2507047	Discussion on general aspects on AIML for NR air interface

Type: discussion		For: Discussion
					Source: Huawei, HiSilicon

Decision:		Noted.

R4-2507429	On General Aspects of AI/ML for NR Air Interface Phase 1

Type: discussion		For: Discussion
					Source: Nokia

Decision:		Noted.

R4-2507737	On general issues for AIML

Type: discussion		For: Discussion
					Source: Ericsson

Abstract:

On general issues for AIML

Decision:		Noted.

// CSI reporting requirement and testing framework for CSI prediction

R4-2505508	CSI Prediction: Testing framework

Type: discussion		For: Discussion
					Source: Qualcomm Incorporated

Decision:		Noted.

R4-2505596	Discussion on CSI reporting requirement framework for CSI prediction

Type: discussion		For: Discussion
					Source: MediaTek inc.

Decision:		Noted.

R4-2505945	Discussion on CSI Prediction: CSI reporting requirement and testing framework for CSI prediction

Type: discussion		For: Discussion
					Source: Apple

Decision:		Noted.

R4-2505974	View on CSI reporting requirement and testing framework for CSI prediction

Type: discussion		For: Discussion
					Source: Samsung

Decision:		Noted.

R4-2506466	Discussion on CSI reporting requirement and testing framework for CSI prediction

Type: discussion		For: Discussion
					Source: vivo

Decision:		Noted.

R4-2506523	CSI reporting requirement and testing framework for CSI prediction

Type: discussion		For: Approval
					Source: OPPO

Decision:		Noted.

R4-2506604	Discussion on CSI reporting requirement and testing framework for CSI prediction

Type: discussion		For: Discussion
					Source: CMCC

Decision:		Noted.

R4-2507048	Discussion on CSI reporting requirement and testing framework for CSI prediction

Type: discussion		For: Discussion
					Source: Huawei, HiSilicon

Decision:		Noted.

R4-2507105	Discussion on CSI prediction

Type: discussion		For: Discussion
					Source: Ericsson

Abstract:

This contribution discusses the AI/ML-based CSI prediction.

Decision:		Noted.

R4-2507532	CSI reporting requirement and testing framework for CSI prediction

Type: discussion		For: Discussion
					Source: Nokia

Decision:		Noted.

// RRM core requirement and testing framework for beam management

R4-2505478	RRM core requirement and testing framework for AIML based beam management

Type: discussion		For: Discussion
					Source: Tejas Network Limited

Decision:		Noted.

R4-2505510	RRM Core Requirements for AI-ML based Beam Management

Type: discussion		For: Discussion
					Source: Qualcomm Incorporated

Decision:		Noted.

R4-2505603	Discussion on RRM core requirements for beam management

Type: discussion		For: Discussion
					Source: CAICT

Decision:		Noted.

R4-2505741	Discussion on AI/ML beam management testability

Type: other		For: Approval
					Source: Qualcomm Incorporated

Decision:		Noted.

R4-2505764	Discussion on core part requirement and testing framework for AI beam management

Type: discussion		For: Discussion
					Source: Xiaomi

Decision:		Noted.

R4-2505942	Discussion on Beam Management: RRM core requirement and testing framework for beam management

Type: discussion		For: Discussion
					Source: Apple

Decision:		Noted.

R4-2505980	Discussion on RRM core requirements and testing framework for BM

Type: discussion		For: Discussion
					Source: CATT

Decision:		Noted.

R4-2506228	Discussions on RRM core requirement for beam management

Type: discussion		For: Discussion
					Source: NTT DOCOMO, INC.

Decision:		Noted.

R4-2506281	FR2 test setup for AI/ML beam management evaluation

Type: other		For: Approval
					Source: Anritsu Corporation

Abstract:

Views on AI/ML Beam management test setup.

Decision:		Noted.

R4-2506347	Discussion on RRM core requirements and test framework for beam management

Type: discussion		For: Discussion
					Source: Ericsson

Abstract:

Discussion on RRM core requirements and test framework for beam management

Decision:		Noted.

R4-2506467	Discussion on RRM core requirement and testing framework for beam management

Type: discussion		For: Discussion
					Source: vivo

Decision:		Noted.

R4-2506506	Discussion on RRM core requirement and testing framework for beam management

Type: discussion		For: Discussion
					Source: MediaTek Inc.

Decision:		Noted.

R4-2506524	RRM core requirement and testing framework for beam management

Type: discussion		For: Approval
					Source: OPPO

Decision:		Noted.

R4-2506602	Discussion on RRM core requirement and testing framework for beam management

Type: discussion		For: Discussion
					Source: CMCC

Decision:		Noted.

R4-2506981	Discussion on test setup for AI/ML based beam management

Type: discussion		For: Discussion
					Source: Rohde & Schwarz

Decision:		Noted.

R4-2507022	Beam Prediction Performance Metrics for Monitoring and Accuracy Requirement

Type: discussion		For: Approval
					Source: NTU

Decision:		Noted.

R4-2507049	Discussion on RRM core requirement for AIML Beam management

Type: discussion		For: Discussion
					Source: Huawei, HiSilicon

Decision:		Noted.

R4-2507184	Discussion on the RRM requirements of AI/ML Beam management

Type: other		For: Approval
					Source: ZTECorporation,Sanechips

Decision:		Noted.

R4-2507430	RRM core requirements for AI/ML Based Beam Management

Type: discussion		For: Discussion
					Source: Nokia

Decision:		Noted.

R4-2507479	Further discussion on beam management core requirements

Type: other		For: Approval
					Source: Samsung

Decision:		Noted.

Draft CR

R4-2506464	Draft CR on RRM core requirements for support of AI/ML for NR Air Interface for beam management

Type: draftCR		For: Endorsement
					38.133 v19.0.0	  CR-  rev  Cat: B (Rel-19)

					Source: vivo

Decision:		Postponed.

// RRM core requirement and testing framework for Positioning accuracy enhancement

R4-2505947	Discussion on RRM Core Requirements for positioning accuracy enhancement

Type: discussion		For: Discussion
					Source: Apple

Decision:		Noted.

R4-2505981	Discussion on RRM core requirements and testing framework for positioning

Type: discussion		For: Discussion
					Source: CATT

Decision:		Noted.

R4-2506468	Discussion on RRM core requirement and testing framework for Positioning accuracy enhancement

Type: discussion		For: Discussion
					Source: vivo

Decision:		Noted.

R4-2506525	RRM core requirement and testing framework for Positioning accuracy enhancement

Type: discussion		For: Approval
					Source: OPPO

Decision:		Noted.

R4-2506607	Discussion on RRM requirements for positioning accuracy enhancement

Type: discussion		For: Discussion
					Source: CMCC

Decision:		Noted.

R4-2507050	Discussion on RRM core requirement for AIML Positioning

Type: discussion		For: Discussion
					Source: Huawei, HiSilicon

Decision:		Noted.

R4-2507185	Discussion on the RRM requirements of AI/ML positioning

Type: other		For: Approval
					Source: ZTECorporation,Sanechips

Decision:		Noted.

R4-2507533	RRM core requirements and testing framework for AI/ML positioning accuracy enhancement

Type: discussion		For: Discussion
					Source: Nokia

Decision:		Noted.

R4-2507663	On core requirements for AI/ML based positioning

Type: other		For: Approval
					Source: Ericsson

Abstract:

This paper discusses core requirement issues related to AI/ML aided positioning

Decision:		Noted.

// RRM performance requirements for beam management and positioning accuracy

R4-2505514	AI-ML BM: Simulation Results

Type: discussion		For: Discussion
					Source: Qualcomm Incorporated

Decision:		Noted.

R4-2505765	Discussion on performance requirement for AI beam management

Type: discussion		For: Discussion
					Source: Xiaomi

Decision:		Noted.

R4-2505941	RRM performance requirements for beam management and positioning accuracy

Type: discussion		For: Discussion
					Source: Apple

Decision:		Noted.

R4-2505982	Discussion on RRM performance requirements for BM and positioning

Type: discussion		For: Discussion
					Source: CATT

Decision:		Noted.

R4-2506469	Discussion on RRM performance requirements for beam management and positioning accuracy

Type: discussion		For: Discussion
					Source: vivo

Decision:		Noted.

R4-2506526	RRM performance requirements for beam management

Type: discussion		For: Approval
					Source: OPPO

Decision:		Noted.

R4-2506603	Discussion on RRM performance requirements for beam management

Type: discussion		For: Discussion
					Source: CMCC

Decision:		Noted.

R4-2507051	Discussion on RRM performance requirements for beam management and positioning accuracy

Type: discussion		For: Discussion
					Source: Huawei, HiSilicon

Decision:		Noted.

R4-2507431	RRM performance requirements for beam management and positioning accuracy

Type: discussion		For: Discussion
					Source: Nokia

Decision:		Noted.

R4-2507664	On performance requirements for AI/ML based positioning

Type: other		For: Approval
					Source: Ericsson

Abstract:

This paper discusses aspects related to AI/ML aided positioning

Decision:		Noted.

// Demodulation and/or CSI reporting requirements for CSI prediction

R4-2505513	CSI Prediction: Simulation results

Type: discussion		For: Discussion
					Source: Qualcomm Incorporated

Decision:		Noted.

R4-2505946	Demodulation and/or CSI reporting requirements for CSI prediction

Type: discussion		For: Discussion
					Source: Apple

Decision:		Noted.

R4-2505973	View on demodulation requirement for AI based CSI prediction

Type: discussion		For: Discussion
					Source: Samsung

Decision:		Noted.

R4-2506470	Discussion on Demodulation and CSI reporting requirements for CSI prediction

Type: discussion		For: Discussion
					Source: vivo

Decision:		Noted.

R4-2506527	Demodulation and CSI reporting requirements for CSI prediction

Type: discussion		For: Approval
					Source: OPPO

Decision:		Noted.

R4-2506605	Discussion on demodulation for CSI prediction

Type: discussion		For: Discussion
					Source: CMCC

Decision:		Noted.

R4-2506960	Discussion on demodulation CSI reporting requirements for CSI prediction

Type: other		For: Approval
					Source: ZTE Corporation, Sanechips

Decision:		Noted.

R4-2507052	Discussion on demodulation andor CSI reporting requirements for CSI prediction

Type: discussion		For: Discussion
					Source: Huawei, HiSilicon

Decision:		Noted.

R4-2507106	PMI reporting requirements with CSI prediction

Type: discussion		For: Discussion
					Source: Ericsson

Abstract:

This contribution discusses the AI/ML-based CSI prediction.

Decision:		Noted.

R4-2507624	On Demodulation and CSI Reporting Requirements for CSI Prediction

Type: discussion		For: Discussion
					Source: Nokia

Decision:		Noted.

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template