3GPP TSG RAN meeting #108										RP-251258

Prague, Czech Republic, June 9th-12th 2025

## Status Report to TSG

Agenda item:			9.2.5

| WI / SI Name | Study on spatial channel model for demodulation performance requirements for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: N/A | Performance part: N/A |  | Testing part: N/A |
| Acronym | FS_NR_demod_SCM |  |  |  |  |
| Unique ID | 1040100 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-250577 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 09/2025 | Core part: N/A | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: 70 % | Core part: N/A | Performance part: N/A | Testing part: N/A |  |

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Alexander Hamilton |
|  | Company | Nokia |
|  | Email | Alexander.hamilton@nokia.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

##### 2.4.1.1	Agreements from RAN4#114-bis

#### Work Plan

Agreement

| Meeting No. | Date | Details |
| --- | --- | --- |
| RAN4#112 | August 24 | Identify Existing Limitations (Phase 1): Scenario Discussed and early Alignment Initial Scenario Configuration Alignment Explore Modelling Approaches (Phase 2): Potential approaches to channel modelling discussed |
| RAN #105 (September 24) |  |  |
| RAN4#112-bis | October 24 | Identify Existing Limitations (Phase 1): Scenarios agreed Explore Modelling Approaches (Phase 2): Initial simulation parameter alignment Considered channel model alignment |
| RAN4#113 | November 24 | Explore Modelling Approaches (Phase 2): Simulation parameters agreed Develop Test Methodology (Phase 3): Testability Discussions Initial simulations Document Conclusions (Phase 4): Draft TR structure agreed Work split agreed |
| RAN #106 (December 24) |  |  |
| RAN4#114 | Feb 25 | Develop Test Methodology (Phase 3): Simulation Alignment Document Conclusions (Phase 4): Initial discussion on potential conclusions Draft TPs |
| RAN #107 (March 25) |  |  |
| RAN4#114-bis | April 25 | Develop/Refine Test Methodology (Phase 3): Further Simulation Alignment, focus on SU-MIMO, in FR1 Down select to reduced set of AAVs for CDL Model Agree Table for CDL Model Assess potential other SCM candidates Document Conclusions (Phase 4): Draft TPs |
| RAN4#115 | May 25 | Develop Test Methodology (Phase 3): Final Simulations Alignment Decision of what Document Conclusions (Phase 4): Draft TPs |
| RAN #108 (June 25) |  |  |
| RAN4#116 | Aug 25 | Document Conclusions (Phase 4): big CR |
| RAN #109 (Sep 25) |  |  |

#### CSI-RS slot offset

Agreement

RAN4 to assume slot offset 0 for CSI-RS for CSI acquisition

No performance impact expected if 1 is used.

#### TDL Steering Model

Agreement

Steering matrix definition will be unified as per the following:

Steering matrix definitions: - Dn(tx)=1001⊗Dθtx1(n),Ntx1⊗Dθtx2(n),Ntx2 - Dn(rx)=1001⊗Dθrx1(n),Nrx1⊗Dθrx2(n),Nrx2 - The steering matrix of size N× N as function of phase θ is defined as - Dθ,N=diag1ejθ⋯ejθ(N-1) - Assuming the antenna arrays employ uniform distance between elements in each linear dimension, the phase shift θ corresponds to AOA or AOD angle φ so that θφ,dλ=2π∙dλ∙sinφ, where d is the distance between adjacent antenna elements and λ is the carrier wavelength. - The steering phases θtx1(n), θtx2(n), θrx1(n), θrx2(n) may be specified either directly or by specifying the corresponding directional angles φtx1(n), φtx2(n), φrx1(n), φrx2(n).

#### Truncated CDL Model

Agreement

The configuration table of the truncated CDL model (commonly referred to as ‘A4’) is derived by the procedure detailed in Annex A, and includes truncation, as well as, combining of clusters with equal angular profiles under the earliest delay. The configuration is based on 38.901 CDL link level tables after delay and angle scaling.

The implementation of the truncated CDL model treats all clusters the same, and uses 20 rays per cluster (i.e., no ray splitting or sub-clustering is applied)

Note: Companies welcome to bring results for both truncated and untruncated results.

#### AAV Configuration for alignment

Agreement

  - (M,N,P,Ms,Ns) = (1,4,2,1,1) for 8Tx CSI-RS Ports

  - (M,N,P,Ms,Ns) = (1,2,2,1,1) for 4Tx CSI-RS Ports

#### Angles of Departure and Angles of Arrival

Agreement

For PDSCH comparison μϕ,desired =  μϕ,model

For PMI further discussion required.

For TR 38.753, RAN4 to explicitly specify angle wrapping rules.

#### Delay Grid

Agreement

Use a delay resolution of CDL model to [2]ns for FR1 and to [1]ns for FR2, so that the CDL model can support requirement/system bandwidths of 500MHz BW in FR1 and 1GHz BW in FR2 for both SU-MIMO and MU-MIMO use cases.

#### Emulation Accuracy

Agreement

The required emulation accuracy should be τi'-τi≤12BW for any given cluster in the channel model.

Note: the BW is the channel bandwidth .

#### SNR Normalisation with CDL

Agreement

Simulation results to be provided with AAV gain (including AE pattern) normalized, such that AAV gain is taken away as part of the channel normalization.

#### AAV configuration for CDL

Agreement

AAV Option 3 to be used for alignment.

FFS other AAV options may be used.

##### 2.4.1.2	Agreements from RAN4#115

#### FR2

Agreement:

FR2 to be postponed in Rel-19, SID to be updated.

#### Antenna Element Spacing

Agreement:

(Confirmation of previous agreement and additional agreement on both UE and gNB)

RAN4 to use λ/2 spacing of antenna elements.

#### Cluster Model Options

Agreement:

A unified TDL cluster model to be proposed into TR.

The unified TDL cluster model is implemented in revised R4-2508747 TP to TR38.753 TDL approaches and related Annex.

#### CDL Table Truncation

Agreement:

Use a single truncated CDL, with a unified table.

The untruncated CDL model profile with 20 clusters will be captured in the description of derivation procedure for truncated CDL model in the TR.

Channel property characteristic differences caused by cluster merging may be captured in the TR, based on company reviews.

Truncated table is below

| Cluster # | Cluster delay (ns) | Power in [dB] | AOD in [°] | AOA in [°] | ZOD in [°] | ZOA in [°] |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 0 | -7.4 | -38.2 | -96.9 | 96.8 | 98.1 |
| 2 | 132 | -1.2 | -21.8 | 118.9 | 98.5 | 71.1 |
| 3 | 138 | -5.5 | -34.2 | -124.4 | 100.9 | 67.6 |
| 4 | 402 | 0.0 | -5.9 | 171.2 | 99.2 | 76.6 |
| 5 | 416 | -10.4 | 44.2 | 51.9 | 106.4 | 62.8 |
| 6 | 502 | -10.1 | -50.6 | 63.4 | 94.5 | 56.6 |
| 7 | 518 | -13.7 | 49.1 | -42.1 | 107.5 | 69.8 |
| 8 | 776 | -8.1 | -44.2 | 65.1 | 104.6 | 103.4 |
| 9 | 826 | -9.8 | -50.4 | -63.4 | 105.2 | 50.1 |
| 10 | 1372 | -11.7 | -60.2 | 79.0 | 91.7 | 51.7 |
| 11 | 1712 | -16.2 | 64.6 | 26.3 | 105.2 | 121.0 |
| 12 | 2906 | -16.9 | 55.0 | -1.6 | 91.8 | 61.6 |
| Per-Cluster Parameters |  |  |  |  |  |  |
| Parameter |  | cASD in [°] | cASA in [°] | cZSD in [°] | cZSA in [°] | XPR in [dB] |
| Value |  | 1.4 | 15.6 | 3.6 | 12.2 | 7 |

#### AAV Configuration

Agreement:

Use only the following AAV:

  - (M,N,P,Ms,Ns) = (1,4,2,1,1) for 8Tx CSI-RS Ports

  - (M,N,P,Ms,Ns) = (1,2,2,1,1) for 4Tx CSI-RS Ports

  - (M,N,P,Ms,Ns) = (2,8,2,1,1) for 32Tx CSI-RS Ports

Companies can bring other AAV results to the meeting to confirm performance differences between type I and e-type II for interest, but will not be part of alignment or comparison

#### Angles of Departure and Angles of Arrival (Rounding)

Agreement:

Angles rounded to single decimal point, with full-point precision used during derivation.

#### Angles of Departure and Angles of Arrival

Agreement

RAN4 to capture in TR the methods used in the SI, including the diverse approaches (per Ray or per cluster wrapping), with a note that angular scaling is being agreed in RAN1 and this will be incorporated for future use of CDL.

#### Alignment of SU PDSCH Cases

Agreement:

SU PDSCH statements on alignment to be made at 70% TPUT, and if appropriate several points of TPUT (including 30%)

#### Alignment of SU PMI Cases

Agreement:

SU PMI statements on alignment to be made at 90% and 70% of Max TPUT.

#### Channel Properties for Comparison

Agreement:

Channel Properties to be used for Comparison only, not for alignment.

#### 2.4.2	Remaining Open issues

##### 2.4.2.1	Open Issues following RAN4#114-bis

#### Prioritisation on SU and MU MIMO

Way Forward

SU-MIMO is prioritised during RAN4#114-bis

#### FR2 Aspects

Way Forward

FR1 is prioritised during RAN4#114-bis, any removal of aspects from SI to be discussed at RAN Plenary.

#### PDSCH ‘Fixed’ PMI Selection

Way Forward

For alignment a random PMI will be used, for comparison cases with a ‘fixed’ PMI FFS on approach.

#### PMI Granularity in PMI reporting cases

Way Forward

RAN4 to use wideband PMI for Type 1 Follow PMI cases

RAN4 to use wideband PMI for Type 1 Random PMI cases

Note: Previous requirements have used both wideband and sub-band PMI

#### Precoder Granularity for PDSCH cases

Way Forward

Same assumption as PDSCH demodulation requirements for random PMI

For number of TX > 1:Single Panel Type I; Randomized precoder selection for every PRB bundle and updated per slot, with equal probability of each applicable i1/i2 combination or codebook index, chosen from section 5.2.2.2.1 of TS 38.214 [12].

For number of Tx>2 and Rank=1 or 2, Set “codebookMode” to 1 as defined in section 5.2.2.2.1 of TS 38.214 [12]

RAN4 to use wideband PMI for Type 1 Fixed PMI cases

#### TDL Model Extensions

Way Forward

Companies to assess Cluster Models 1, 2, and 3 – focus on option 2 and 1 for alignment, with 4 clusters for all cases, based on companies’ preference.

It is encouraged that all companies assess all options to understand the pros and cons of each option.

#### CDL Table Truncation

Way Forward

As a starting point, a single CDL Table taken forward to include truncation and cluster combining (details included in Annex A). The number of clusters used will be 12.

This will be assessed during RAN4#115 if it can support 8 layers; and if a untruncated option is required.

#### CDL Model for Alignment

Way Forward

- Truncated CDL Model (commonly referred to as ‘A4’), with confirmation of configuration table after this meeting and checking for issues.

- Untruncated 38.901 Model (commonly referred to as ‘A2’) (Note: Companies to state whether using 20 rays per cluster or ray splitting)

#### AAV Configuration for comparison

Way Forward

Options:

- Option 1 (previously 1Y): with Antenna Array Virtualisation (AAV) using subarray configuration

  - (M,N,P,Ms,Ns)  = (8,2,2,8,1) for 4Tx CSI-RS Ports

  - (M,N,P,Ms,Ns)  = (8,4,2,8,1) for 8Tx CSI-RS Ports

  - For interested companies: (M,N,P,Ms,Ns)= (16,8,2,8,1) for SU-MIMO eTypeII, for 32 TX, for comparison only

- Option 3: with AAV with the following configuration

  - (M,N,P,Ms,Ns) = (1,4,2,1,1) for 8Tx CSI-RS Ports

  - (M,N,P,Ms,Ns) = (1,2,2,1,1) for 4Tx CSI-RS Ports

#### Ray Splitting

Way Forward

New approach to CDL truncation has been taken which includes cluster combining, and no ray splitting is required for the truncated CDL.

#### SNR Normalisation with CDL

Way Forward

Assess results alignment at RAN4#115, FFS on the method to define normalisation method if required.

Encourage companies to provide normalisation factor at next meeting and align accordingly.

#### Alignment of SU Cases

Way Forward

Alignment cases captured in simplified simulations spreadsheet, R4-2504698

#### Focus on Simulations

Way Forward

During RAN4#114-bis, alignment of simulations has been assessed through a simplified simulations spreadsheet, captured in R4-2504698

#### Alignment Cases

Way Forward

Alignment cases captured in simplified simulations spreadsheet, R4-2504698

#### AAV configuration for CDL

Way Forward

Considering the progress achieved so far on the AAV framework, no further discussion ‘No AAV’ to express the single port per element option, which can be expressed as (x,y,z,1,1) in the context of this SI.

#### Performance Metrics

Way Forward:

Channel Model candidates to be compared in two aspects:

- Performance Properties

- Channel Properties (captured in an annex)

Performance Properties include:

- [TPUT with follow precoding]

- [TPUT with fixed precoding]

- [TPUT with random precoding]

- [Metrics Statistics and Spread]

- [SNR Operating Point]

- [Convergence time]

Channel Properties include:

- [Eigenmodes and Eigenvectors]

- [Power Angular Distribution]

- [Time Coherence]

- [Frequency Coherence]

- [PMI Preference]

##### 2.4.2.2	Open Issues following RAN4#115

#### SU and MU MIMO prioritisation

Way Forward:

Remaining time in Study Item will focus on SU-MIMO, aspects related to MU-MIMO to be captured as is in TR 38.753, to be reviewed as part of pCR review.

#### PDSCH ‘Fixed’ PMI Selection for comparison

Way Forward:

At least random to be considered for both 4 and 8 layer.

For 8 Layer:

Collectively Chosen Fixed, (4,0,0) initially

For 4 Layer:

Random

Collectively Chosen Fixed, (4,0,0) initially

#### PMI Codebooks (for PMI cases)

Way Forward:

WB codebook granularity to be used for Type I PMI for comparison and alignment, and for all PMI choices (i.e., random, follow, fixed).

#### PMI Codebooks (for PDSCH cases)

Way Forward:

WB codebook granularity to be used for Type I PMI for comparison and alignment, for fixed PMI choices.

For Random type I PMI choices for alignment and comparison follow agreement from R4-2504756 on “Precoder Granularity for PDSCH cases”.

#### Beam Steering

Way Forward:

For PMI testing, the properties of CDL can be reviewed, and comments and concern may be added to TR through pCRs.

Technical discussion of beam-steering will not be brought to the next meeting, only wording for the TR. Technical description of the beam-steering will not be captured in the TR.

Companies welcome to review wording for TR regarding properties of CDL for PMI testing at next meeting, or propose approaches if needed to be done in future Releases.

#### Frequency Generalisation

Options

Option 1:  To select one typical band for FDD and TDD respectively and utilize the centre frequency of such two typical FDD band TDD band as target frequency to derive desired angular spread and doppler. The two scaled CDL models can represent TDD and FDD scenario respectively for requirements definition.

Option 2: Use 3.5GHz for all FR1 bands and duplexing, following legacy and SCM alignment.

#### SNR Normalisation with CDL

Way Forward:

As per previous agreements, Channel (inc. signal power, AAV gain) normalisation to be done by companies.

#### Alignment of SU PDSCH Cases

Way Forward:

Observations about clustering of results to be captured in the TR.

#### Performance Metrics

Options

- Option 1: The performance comparison after implementation alignment under same model approach (TDL or CDL) could start from legacy metric, such as Gamma value for PMI tests and 70% (and 30%) normalized throughput for PDSCH tests.

- Option 2: The following cases:

  - Option 2a: Specific cases

    - Compare the per CW TPUT vs. SNR curves of an 8T/8R/8L PDSCH setup with random and fixed precoding, given different channel model candidates, by collecting feedback from the group on what TPUT vs. SNR scaling would be expected in deployment and how well the channel model candidates match expectations.

    - Compare TPUT vs. SNR curves of an 4T4R4L PDSCH setup with random and fixed precoding and [3] & [30]kph mobility given different channel model candidates, by collecting feedback from the group on what TPUT vs. SNR vs. mobility scaling would be expected in deployment and how well the channel model candidates match expectations.

    - Compare SNR operating point levels of an 4T4R4L PDSCH setup given different channel model candidates by collecting feedback from the group on what operating points would be expected in deployment, as well as are feasible for test chambers, and how well the channel model candidates match expectations.

    - Discuss additions to the performance comparison use cases, e.g., with PMI cases for several CBs and PDSCH extensions, in the next meetings.

  - Option 2b: Specific cases with simple MU case for information

    - Compare the per CW TPUT vs. SNR curves of an 8T/8R/8L PDSCH setup with random  and follow precoding, given different channel model candidates, by collecting feedback from the group on what TPUT vs. SNR scaling would be expected in deployment and how well the channel model candidates match expectations.

    - Compare TPUT vs. SNR curves of an 4T4R4L PDSCH setup with random precoding and [3] & [30]kph mobility given different channel model candidates, by collecting feedback from the group on what TPUT vs. SNR vs. mobility scaling would be expected in deployment and how well the channel model candidates match expectations.

    - Compare SNR operating point levels of an 4T4R4L PDSCH setup given different channel model candidates by collecting feedback from the group on what operating points would be expected in deployment, as well as are feasible for test chambers, and how well the channel model candidates match expectations.

    - Compare TPUT vs. SNR curves of an 4T4R2+2L MU PDSCH setup with random (but not overlapping) precoding and linear receiver with and without inter-user IRC and R-ML receiver, given different channel model candidates, by collecting feedback from the group on what TPUT vs. SNR vs. receiver implementation scaling would be expected in deployment and how well the channel model candidates match expectations.

    - Discuss additions to the performance comparison use cases, e.g., with PMI cases for several CBs and PDSCH extensions, in the next meetings.

- Option 3: Comparison framework
To compare channel models, have each contributor set performance or channel property expectations for each comparison case. Then, each contributor compares their observations from simulations against their expectations, to subjectively decide whether channel models fit expectations. Context on importance of expectations for RAN4 minimum performance requirements is also given. See block diagram for simpler reading.

#### Channel Properties for Comparison

Way Forward:

Utilise channel properties to compare across channel model candidates (Enhanced TDL and CDL) in each comparison case utilising the following properties, qualitative assessment discussions to be brought to RAN4#116 based on the following parameters:

- Power Angular/Phase Distribution in Tx and Rx Directions (including comments on stability and diversity)

- Time Coherence as channel correlation between symbols

- Frequency Coherence measured as channel correlation between subcarriers

Contributions will be assessed either offline between meetings or during RAN4#116 to subjectively decide whether channel models fit expectations of a spatial channel.

#### Comparison with Legacy TDL – PDSCH

Way Forward:

TDLC 300-10/100 with Low and Medium Correlation

#### Comparison with Legacy TDL – PMI

Way Forward:

TDLC 300-10/100 with XP Medium and non-XP Medium

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 3.	Detailed progress in SA/CT WGs since last TSG meeting

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

## 4.	References

From RAN4#112

- RP-241610	SID, Study on spatial channel model for demodulation performance requirements	Nokia, BT plc

- R4-2411557	Scenarios and Requirements for Spatial Channel Modelling	BT plc

- R4-2411044	Work Plan for Spatial Channel Model Study Item	Nokia

- R4-2412320	General view on SCM for demodulation	Ericsson

- R4-2412321	Discussion on SCM methodology	Ericsson

- R4-2412322	Simulation results for SCM	Ericsson

- R4-2412328	Discussion on Spatial Channel Modelling	MediaTek inc.

- R4-2413272	On Rel-19 spatial channel model for demodulation performance requirements	Keysight Technologies UK Ltd

- R4-2413056	Initial Considerations on the study on SCM for demodulation performance requirements	Qualcomm Incorporated

- R4-2412793	Discussion on spatial channel model for demodulation performance requirements	ZTE Corporation, Sanechips

- R4-2412762	Overviews on spatial channel model for demodulation requirements	Huawei,HiSilicon

- R4-2411119	Discussion on spatial channel modelling methodology	CATT

- R4-2411300	Discussion on Spatial Channel Model for Demodulation Performance Requirements	Nokia

- R4-2411301	Simulation Results and CDL Implementation for Spatial Channel Model for Demodulation Performance Requirements	Nokia

- R4-2411390	On Spatial Channel Modeling for Demodulation Requirements	Apple

- R4-2412535	Initial view on spatial channel modelling SI	Samsung

- R4-2413427	Topic summary for [112][327] NR_SCM	Moderator (Nokia)

- R4-2413568	Offline meeting minutes for [112][327] NR_SCM	Nokia

- R4-2413606	Way Forward for [112][327] NR_SCM	Nokia

From RAN4#112-bis

- R4-2414957	Views on spatial channel modeling study	China Telecom

- R4-2415078	Discussion on spatial channel modelling methodology	CATT

- R4-2415282	Discussion on Spatial Channel Model for Demodulation Performance Requirements	Nokia

- R4-2415283	Simulation Results and CDL Implementation for Spatial Channel Model for Demodulation Performance Requirements	Nokia

- R4-2415285	TDL and CDL comparison with respect to the CSI resolution feedback 	Orange, BT, Telecom Italia, Vodafone, Bouygues Telecom, Fraunhofer, Deutsche Telekom

- R4-2415296	Discussion on General Items on SCM SI	Nokia

- R4-2415382	Discussion on spatial channel modelling	MediaTek inc.

- R4-2415383	Simulation results of spatial channel modelling	MediaTek inc.

- R4-2415506	On Spatial Channel Modeling for Demodulation Requirements	Apple

- R4-2415636	Discussion on spatial channel modelling methodology	Huawei,HiSilicon

- R4-2415673	Further observations from deployment and MU-MIMO use cases for SCM evaluation	BT plc

- R4-2415682	Discussion on spatial channel model for demodulation performance requirements	Samsung

- R4-2416093	Discussion on general issue of NR SCM for demodulation	Ericsson

- R4-2416094	Discussion on methodology of NR SCM for demodulation	Ericsson

- R4-2416095	Simulation results for NR SCM for demodulation	Ericsson

- R4-2416343	Discussion on spatial channel model for demodulation performance requirements	ZTE Corporation, Sanechips

- R4-2416344	Simulation results on spatial channel model for demodulation performance requirements	ZTE Corporation, Sanechips

- R4-2416380	Study of SCM Model Parameters for demodulation performance requirements	Qualcomm Incorporated

- R4-2416451	On Rel-19 spatial channel model for demodulation performance requirements	Keysight Technologies UK Ltd

- R4-2416539	Topic summary for [112bis][318] NR_SCM	Moderator (Nokia)

- R4-2416549	TR 38.753 Skeleton	Nokia

- R4-2416581	Ad-hoc meeting minutes for [112bis][318] NR_SCM	Nokia

- R4-2416591	Way Forward for [112bis][318] NR_SCM	Nokia

From RAN4#113

- R4-2417556	Discussion on General Items on SCM SI	Nokia

- R4-2417801	Discussion on spatial channel modelling	MediaTek inc.

- R4-2417802	Simulation results of spatial channel modelling	MediaTek inc.

- R4-2417827	Further discussion on spatial channel modelling methodology	CATT

- R4-2418028	Further considerations on the study on SCM	Qualcomm Incorporated

- R4-2418042	On Rel-19 Spatial channel model CDL Based Methodologies aspects	Keysight Technologies UK Ltd

- R4-2418043	Discussion on Spatial Channel Model for Demodulation Performance Requirements	Nokia

- R4-2418044	Simulation Results and CDL Implementation for Spatial Channel Model for Demodulation Performance Requirements	Nokia

- R4-2418550	On Spatial Channel Modeling for Demodulation Requirements	Apple

- R4-2418620	Discussion on spatial channel model for demodulation performance requirements	Samsung

- R4-2419166	Discussion on spatial channel model for demodulation performance requirements	ZTE Corporation, Sanechips

- R4-2419251	General issue for Rel-19 SCM for demodulation	Ericsson

- R4-2419252	Discussion on methodology for Rel-19 SCM for demodulation	Ericsson

- R4-2419253	Simulation results for SCM for demodulation	Ericsson

- R4-2419338	Further observations on the properties of MIMO channels in typical deployments	BT plc, Ericsson

- R4-2419347	Initial Simulation Results for Performance Comparison	BT plc

- R4-2419607	Topic summary for [113][320] NR_SCM	Moderator (Nokia)

- R4-2419781	Ad-hoc meeting minutes for [113][320] NR_SCM	Nokia

- R4-2419782	Way Forward for [113][320] NR_SCM	Nokia

- R4-2419895	Discussion on spatial channel model for demodulation requirements	Huawei, HiSilicon

From RAN4#114

- R4-2500818	Discussion on General Aspects of SCM SI	Nokia

- R4-2501745	Measurement results for MIMO channels in band n78	BT plc, Ericsson

- R4-2501785	Discussion on Rel-19 NR SCM general aspects	Ericsson

- R4-2501786	TP for TR38.753 on content of chapter 7	Ericsson

- R4-2501990	On Spatial Channel Modeling study and TR scope	Apple

- R4-2500217	Performance comparison of high and low-resolution codebook under different CDL models and AAV configurations	Orange Romania

- R4-2500262	On Spatial Channel Modeling	Apple

- R4-2500263	Simulation results Spatial Channel Modeling study	Apple

- R4-2500264	Draft TP to TR on SCM study - 5.1 CDL approach	Apple, Qualcomm

- R4-2500331	TP to TR 38.753: Scope and reference	China Telecom

- R4-2500335	Discussion on spatial channel modelling	MediaTek inc.

- R4-2500336	Simulation results of spatial channel modelling	MediaTek inc.

- R4-2500337	TP to TR38.753: TDL approaches and related Annex	MediaTek inc.

- R4-2500427	Discussion on Spatial Channel Model for Demodulation Performance Requirements	Nokia

- R4-2500428	Simulation Results and CDL Implementation for Spatial Channel Model for Demodulation Performance Requirements	Nokia

- R4-2500993	Further discussion on spatial channel modelling methodology	CATT

- R4-2501428	Discussion on spatial channel model for demodulation performance requirements	Samsung

- R4-2501429	Initial simualtion results on spatial channel model	Samsung

- R4-2501430	TP for 38.753 on chapter 4	Samsung

- R4-2501503	Discussion on spatial channel model for demodulation performance requirements	ZTE Corporation, Sanechips

- R4-2501504	Simulation results on spatial channel model for demodulation performance requirements	ZTE Corporation, Sanechips

- R4-2501505	TP for 38.753 introduction of spatial channel models for SU-MIMO PMI cases	ZTE Corporation, Sanechips

- R4-2501517	Discussions on spatial channel model for demodulation requirements	Huawei, HiSilicon

- R4-2501518	Simulation results for spatial channel model	Huawei, HiSilicon

- R4-2501519	Draft TP introduction of comparision of spatial channel models for SU-MIMO PDSCH cases	Huawei, HiSilicon

- R4-2501738	Discussions on spatial channel model for demodulation requirements	Huawei, HiSilicon

- R4-2501743	Results collection table for NR SCM	BT plc

- R4-2501744	Simulation Results for SCM Comparison and Alignment	BT plc

- R4-2501787	Discussion on Rel-19 NR SCM methodology for demodulation	Ericsson

- R4-2501788	Simulation results for Rel-19 NR SCM for demodulation	Ericsson

- R4-2501934	Study of SCM for demodulation performance requirements	Qualcomm Incorporated

- R4-2501954	Performance comparison of high and low-resolution codebook under different CDL models and AAV configurations	Orange, Fraunhofer

- R4-2501998	Simulation Results for SCM Demod	Qualcomm Incorporated

- R4-2502377	Results collection table for NR SCM	BT plc

- R4-2500583	Topic summary for [114][322] NR_SCM	Moderator (Nokia)

- R4-2502276	Ad-hoc meeting minutes for [114][322] NR_SCM	Nokia

- R4-2502277	Way Forward for [114][322] NR_SCM	Nokia

- R4-2502378	Way Forward for [114][322] NR_SCM	Nokia

From RAN4#114-bis:

- R4-2503161	Discussion on SCM General Aspects	Nokia

- R4-2503509	TP on TR 38.753 Conclusions Chapter	Nokia

- R4-2503539	On general aspects of Spatial Channel Modeling study	Apple

- R4-2504177	TP to TR38753 on Spatial Channel Modeling for Demod - Annex	Qualcomm Incorporated, Apple

- R4-2504380	Discussion on NR SCM general issue	Ericsson

- R4-2504383	Draft TP for TR38.753 Chapter 7 on simulation results alignment	Ericsson

- R4-2504431	PMI statistics for measured MIMO channels in band n78	BT plc, Ericsson

- R4-2504476	pCR for TR38.753 Chapter 7 on simulation results alignment	Ericsson

- R4-2503199	Big pCR for TR 38.753	Nokia

- R4-2503206	TP to TR 38.753: Scope and reference	China Telecom

- R4-2503267	Discussion on spatial channel modelling	MediaTek inc.

- R4-2503268	Simulation results of spatial channel modelling	MediaTek inc.

- R4-2503269	TP to TR38.753: TDL approaches and related Annex	MediaTek inc.

- R4-2503461	TP for 38.753: on definitions of terms, symbols and abbreviations	CATT

- R4-2503540	Discussion on Spatial Channel Modeling Study	Apple

- R4-2503541	Simulation results for Spatial Channel Modeling study	Apple

- R4-2503542	Draft TP to TR 38.753 on SCM study - 5.1 CDL approach	Apple, Qualcomm

- R4-2503554	Discussion on Spatial Channel Model for Demodulation Performance Requirements	Nokia

- R4-2503555	Simulation Results and CDL Implementation for Spatial Channel Model for Demodulation Performance Requirements	Nokia

- R4-2503658	Discussion on spatial channel model for demodulation performance requirements	Samsung

- R4-2503659	Simulation results on spatial channel model	Samsung

- R4-2503660	TP for 38.753 on chapter 4 and chapter 2	Samsung

- R4-2504002	Discussion on spatial channel model for demodulation performance requirements	ZTE Corporation, Sanechips

- R4-2504003	Simulation results on spatial channel model for demodulation performance requirements.	ZTE Corporation, Sanechips

- R4-2504004	TP for 38.753 introduction of spatial channel models for SU-MIMO PMI cases	ZTE Corporation, Sanechips

- R4-2504175	Discussion on CDL channel model	ROHDE & SCHWARZ

- R4-2504176	Views on SCM for demod	Qualcomm Incorporated

- R4-2504181	Simulation Results for SCM Demod	Qualcomm Incorporated

- R4-2504308	Discussion on spatial channel model for demodulation requirements	Huawei,HiSilicon

- R4-2504309	Simulation results on spatial channel model	Huawei,HiSilicon

- R4-2504310	Draft TP introduction of comparision of spatial channel models for SU-MIMO PDSCH cases	Huawei,HiSilicon

- R4-2504381	Discussion on NR SCM methodology for demodulation	Ericsson

- R4-2504382	Simulation results for NR SCM methodology	Ericsson

- R4-2504429	Results collection table for NR SCM	BT plc

- R4-2504430	Simulation Results for SCM Comparison and Alignment	BT plc

- R4-2504432	Channel Properties Comparison Methodologies	BT plc

- R4-2504616	TP for TR 38.753 Section 6.2 MU-MIMO	BT plc

- R4-2504617	TP for TR 38.753 Annex A Channel Measurements	BT plc

- R4-2504699	Discussion on spatial channel model for demodulation requirements	Huawei,HiSilicon

- R4-2504759	TP to TR38.753: TDL approaches and related Annex	MediaTek inc.

- R4-2504762	Simulation assumptions for SCM	Huawei, HiSilicon, MediaTek

- R4-2504645	Topic summary for [114bis][320] NR_SCM	Moderator (Nokia)

- R4-2504695	Ad-hoc meeting minutes for [114bis][320] NR_SCM	Nokia

- R4-2504696	Way Forward for [114bis][320] NR_SCM	Nokia

- R4-2504697	Simulation assumptions for NR SCM	Huawei

- R4-2504698	Simulation collection for alignment of SCM	Apple, Ericsson

- R4-2504756	Way Forward for [114bis][320] NR_SCM	Nokia

From RAN4#115:

- R4-2505504	Discussion on SCM General Items	Nokia

- R4-2507853	Topic summary for [115][321] NR_SCM	Moderator (Nokia)

- R4-2508623	Ad-hoc meeting minutes for [115][321] NR_SCM	Nokia

- R4-2508624	Way Forward for [115][321] NR_SCM	Nokia

- R4-2508776	Way Forward for [115][321] NR_SCM	Nokia

- R4-2505505	pCR for General Section of TR 38.753	Nokia

- R4-2506178	big pCR for TR 38.753	Nokia

- R4-2507137	Discussion on general issue of NR SCM for demodulattion	Ericsson

- R4-2507139	draft TP for TR38.753 Chapter 7 on simulation results alignment	Ericsson

- R4-2507344	PMI simulation results for SCM	Huawei,HiSilicon

- R4-2507427	Temporal and Frequency Coherence for MIMO channels in band n78	BT plc, Ericsson

- R4-2507825	TP for TR 38.753 Section 6.2 MU-MIMO	BT plc

- R4-2507826	TP for TR 38.753 Annex A Channel Measurements	BT plc

- R4-2508746	pCR for General Section of TR 38.753	Nokia

- R4-2508753	draft TP for TR38.753 Chapter 7 on simulation results alignment	Ericsson

- R4-2508754	TP for TR 38.753 Section 6.2 MU-MIMO	BT plc

- R4-2505383	TP to TR 38.753: Scope and reference	China Telecom

- R4-2505495	Performance comparison of high and low-resolution codebook for 32 antenna ports with respect to different subarray sizes	Orange, Fraunhofer

- R4-2505593	Discussion on spatial channel modelling	MediaTek inc.

- R4-2505594	Simulation results of spatial channel modelling	MediaTek inc.

- R4-2505595	TP to TR38.753: TDL approaches and related Annex	MediaTek inc.

- R4-2505901	Discussion on Spatial Channel Modeling Study	Apple

- R4-2505902	Simulation Results for Spatial Channel Modeling Study	Apple

- R4-2505903	Draft TP to TR 38.753 on SCM Study - 5.1 CDL Approach	Apple, Qualcomm

- R4-2505954	Views on SCM for UE Demodulation	Qualcomm Incorporated

- R4-2505956	TP to TR38753 on Spatial Channel Modeling for Demod	Qualcomm Incorporated, Apple

- R4-2505957	Simulation Results for SCM Demod Alignment	Qualcomm Incorporated

- R4-2506027	TP for 38.753: on definitions of terms, symbols and abbreviations	CATT

- R4-2506172	Discussion on Spatial Channel Model for Demodulation Performance Requirements	Nokia

- R4-2506173	Simulation Results and CDL Implementation for Spatial Channel Model for Demodulation Performance Requirements	Nokia

- R4-2506676	Discussion on spatial channel model for demodulation performance requirements	Samsung

- R4-2506677	Simulation results on spatial channel model	Samsung

- R4-2506678	TP for 38.753 on chapter 4 and chapter 2	Samsung

- R4-2506957	Discussion on spatial channel model for demodulation performance requirements	ZTE Corporation, Sanechips

- R4-2506958	Simulation results on spatial channel model for demodulation performance requirements	ZTE Corporation, Sanechips

- R4-2506959	TP for 38.753 introduction of spatial channel models for SU-MIMO PMI cases	ZTE Corporation, Sanechips

- R4-2507044	Discussion on SCM study for demodulation requirements	Huawei, HiSilicon

- R4-2507045	Simulation results for SCM	Huawei, HiSilicon

- R4-2507046	Draft TP introduction of comparision of spatial channel models for SU-MIMO PDSCH cases	Huawei, HiSilicon

- R4-2507138	Discussion on NR SCM methodology for demodulattion	Ericsson

- R4-2507140	Simulation results for NR SCM methodology	Ericsson

- R4-2507823	Results collection table for NR SCM	BT plc

- R4-2507824	Simulation Results for SCM Comparison and Alignment	BT plc

- R4-2508745	TP to TR 38.753: Scope and reference	China Telecom

- R4-2508747	TP to TR38.753: TDL approaches and related Annex	MediaTek inc.

- R4-2508748	Draft TP to TR 38.753 on SCM Study - 5.1 CDL Approach	Apple, Qualcomm

- R4-2508749	TP to TR38753 on Spatial Channel Modeling for Demod	Qualcomm Incorporated, Apple

- R4-2508750	TP for 38.753 on chapter 4 and chapter 2	Samsung

- R4-2508751	TP for 38.753 introduction of spatial channel models for SU-MIMO PMI cases	ZTE Corporation, Sanechips

- R4-2508752	Draft TP introduction of comparision of spatial channel models for SU-MIMO PDSCH cases	Huawei, HiSilicon