3GPP TSG RAN meeting #108										RP-251481

Prague, Czech Republic, June 9-13, 2025

## Status Report to TSG

Agenda item:			13.3.1

| WI / SI Name | UE Conformance - Rel-17 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R17-UEConTest |  |  |  |  |
| Unique ID | 900056 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-231237 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: | Testing part: December.2025 |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: | Testing part: 11% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Chunying Gu |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | guchunying@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

27 CRs were agreed during RAN5#107 meeting. No new test cases were introduced.

1 discussion paper regarding testing of n77(2A) is noted.

The percentage completion of the test case framework can be traced in work plan [1].

The status of configurations can be traced in the Annex.B in TS 38.508-2.

#### 2.5.2	Remaining Open issues

See the work plan for details [1]

#### 2.5.3	Remaining Open issues with cross-WG dependencies

N/A

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

## 4.	References

General paper

- R5-251999	WP of Rel-17 NR CA and DC; and NR and LTE DC Configurations

- R5-251983	Discussion on non-contiguous CA_n77(2A)	Nokia	38.521-1

TS 38.508-1 CR:

- R5-252232	Addition of several 3 band NR CA combination to inter-band configurations table 	WE Certification Oy, AT&T, FirstNet	38.508-1

- R5-252252	Addition of test frequencies for CA_n28A-n78A-n79A	NTT DOCOMO INC.	38.508-1

TS 38.508-2 CR

- R5-252233	Addition of applicability statement for many 3 band NR CA combos	WE Certification Oy, AT&T, FirstNet	38.508-2

- R5-252253	Addition of UE capability for CA_n28A-n78A-n79A	NTT DOCOMO INC.	38.508-2

TS 38.521-1 CRs:

- R5-252234	Addition of configured output power requirements for many 3 band NR CA combos	WE Certification Oy, AT&T, FirstNet	38.521-1

- R5-252254	Addition of delta TIBc for CA_n28A-n78A-n79A	NTT DOCOMO INC.	38.521-1

- R5-252853	Introduction of spurious emissions test requirements for CA_n3A-n5A	ZTE Corporation, China Telecom	38.521-1

- R5-252097	Update to REF SENSE test configuration of CA_n28A-n41A-n79A	CMCC, Anritsu	38.521-1

- R5-252235	Addition of Rx requirements for many 3 band NR CA combos	WE Certification Oy, AT&T, FirstNet	38.521-1

- R5-252255	Addition of delta RIB and REFSENS for CA_n28A-n78A-n79A	NTT DOCOMO INC.	38.521-1

- R5-252357	Correction of RefSens for CA_n71(2A)	ROHDE & SCHWARZ	38.521-1

- R5-252499	Update to 2DL CA REFSENS for Rel-17	Anritsu	38.521-1

- R5-253427	Updates on 7.3A for inter-band CA Refsens for CA_n3A-n5A due to intermodulation interference	ZTE Corporation, China Telecom	38.521-1

- R5-252146	Definition of BCS 1 for CA_n28A-n78A	Keysight Technologies	38.521-1

- R5-252434	General updates of TS 38.521-1 clause 5 for R17 CA configurations	China Unicom, NTT DOCOMO INC., WE Certification Oy, AT&T, FirstNet	38.521-1

TS 38.521-2 CRs:

- R5-251992	Addition of EVM equalizer spectrum flatness for CA (2UL CA)	Sporton International INC.	38.521-2

TS 38.521-3 CRs:

- R5-252934	Clarifications for FR2 testing with NR-DC and NR-CA	Qualcomm Atheros, Inc.	38.521-3

- R5-252148	NSA test 7.3B.2.3 - combo 2A n77A - corrections	Keysight Technologies	38.521-3

- R5-253650	Update to FR1 inter-band EN-DC REFSENS for Rel-17	Anritsu	38.521-3

- R5-252751	Correction to 7.3B.2.3 for Rel-17 EN-DC configurations	Huawei, HiSilicon	38.521-3

- R5-252838	Corrections on 7.3B.2.3_1.1.5 for TT denotation for Rel-17 EN-DC reference sensitivity test requirement table	ZTE Corporation	38.521-3

- R5-253413	Updates on 7.3B.2 for EN-DC reference sensitivity for DC_71A_n2A	ZTE Corporation	38.521-3

- R5-252415	Updates for NRDC FR1 FR2 band configurations	Verizon	38.521-3

TS 38.905 CRs:

- R5-251993	TP analysis of 6.4A.2.4 EVM equalizer spectrum flatness for CA	Sporton International INC.	38.905

- R5-252256	Addition of REFSENS TP analysis for CA_n28A-n78A-n79A	NTT DOCOMO INC.	38.905

- R5-252854	Introduction of spurious emission TP analysis for CA_n3A-n5A	ZTE Corporation	38.905

- R5-252862	Update of reference sensitivity TP analysis for DC_71A_n2A	ZTE Corporation	38.905

- R5-251993	TP analysis of 6.4A.2.4 EVM equalizer spectrum flatness for CA	Sporton International INC.	38.905

PRD21 CDSs:

R5-251982	PRD21 CDS: NR CA FR1 intra-band non-contiguous CA_n77(2A)	Nokia

R5-252257	PRD21 CDS PC3 NR CA_n28A-n78A-n79A with 1UL	NTT DOCOMO INC

R5-252872	PRD21 CDS NR CA PC3 FR1 CA_n5-n78	ZTE Corporation

R5-252873	PRD21 CDS NR CA PC3 FR1 CA_n3-n5-n78	ZTE Corporation