3GPP TSG RAN Meeting #108																 	     RP-251657

Prague, CZ, June 9th – 13th , 2025

Agenda item:	16.2

Source: 	InterDigital, Inc.

Title: 	Scope of 6G RAN WG study

Document for:	Discussion/Decision

# Introduction

The 6G RAN Workshop followed by RAN Plenary #107 provided the opportunity for companies to present their inputs on both technology and organizational aspects for the RAN WG-level Study Item (SI) on 6G Radio (6GR) for R20.

The following objectives were agreed for the 6GR SI [1]:

- Investigate a candidate set of items for minimum TPRs based on the Recommendation ITU-R M.2160, and, where applicable, the associated target values and key assumptions for the identified minimum TPRs. - The outcome is expected to be shared by LS with ITU-R WP5D, as suitable, and used as a baseline for the subsequent study 6G in RAN. - Identify typical and practical deployment scenarios defined by attributes such as carrier frequency, inter-site distance, user density, maximum mobility speed, and other relevant factors. - Develop 3GPP requirements for 6G Radio for improvement of existing services and for new services. - Determine the applicability of legacy services to 6G Radio, and define radio requirements for these, as appropriate. - Develop 3GPP requirements for 6G Radio for these practical deployment scenarios to ensure substantial gains in all relevant bands: overall performance, user experience, TCO reduction including at least: - Ensure appropriate set of functionalities, minimize the adoption of multiple options for the same functionality, avoid excessive configurations, excessive UE capabilities and UE capabilities reporting - Energy efficiency and energy saving: both for network and device - Enhanced spectral efficiency - Enhanced overall coverage, focus on cell-edge performance and UL coverage - Wider channel bandwidth (at least 200MHz) support for 6G deployments at least above 2 GHz, around 7 GHz - Re-use of existing 5G mid-band (~3.5GHz) site grid for 6G deployments in at least around 7 GHz and targeting comparable coverage to 5G mid-band - Target scalable and forward compatible design for diverse device types - Improved spectrum utilization and operations taking into account diverse spectrum allocations - Aim at using common 6G Radio design, which meets mobile broadband service requirements as high priority, to also meet vertical needs - Aim at a harmonized 6G Radio design for TN and NTN, including their integration - System simplification, including reducing configuration complexity, enabling more efficient Cell/UE management, etc.. - Define a time plan and steer work as appropriate for the RAN WGs during the 6G WG SI to deliver high-level decisions at least on the following areas: - Fundamental 6G radio design aspects: waveform, numerology, channel coding, etc… - Overall high-level aspects of 5G to 6G migration - RAN architecture and interfaces, including RAN-Core interface - Coordination of 6G AI/ML framework

This document discusses a set of candidate building blocks for the 6GR framework to include in the R20 SI phase.

# Discussion

## General design principles

ITU-R Working Party 5D (WP5D) completed the development of 6G Framework in Recommendation ITU-R M.2160 (11/2023). The framework identifies a wide range of new usage scenarios and capabilities with minimum technical performance requirements (TPR) for IMT-2030 radio. It also includes details about emerging technologies and enablers.

The study of a 6G radio access should explore novel radio access and network architectures solutions enabled by those emerging technologies to address practical operational issues including e.g., network simplification, Total Cost of Ownership (TCO) reduction, service reliability and customer experience.

Furthermore, it is essential to heed the lessons learned from 5G design and specification, particularly regarding adoption of multiple options for similar functionality. The resulting standard complexity has been considered as one reason for slow or lack of deployment for many features. The R20 SID for 6GR should include an objective that incorporates design principles with focus on simplicity and scalability incentivizing lean and streamlined standards without excessive configurability to facilitate and ease the deployment of the 6G radio.

Proposal 1: SID objectives include “General design principle for 6GR”.

Proposal 2:  The SID objectives on general design principles include “Minimizing adoption of solutions with similar functionality”, where solutions most impactful for 6GR performance are mandated to the UE.

In addition to achieving superior performance, spectral efficiency and energy efficiency, the study of 6G radio access can further strive to design a unified and scalable framework that supports diverse types of devices, e.g., consumer premise equipment (CPE) and low-cost IoT devices with vastly different UE capabilities [2]. The scalability and flexibility can also improve spectrum utilization efficiency for spectrum fragmentation.

Finally, studying the design of a new 6G RAT that is inherently forward-compatible by starting from a clean slate can be beneficial for building a system that delivers the envisioned new capabilities, that supports advanced usage scenarios and new services, that addresses practical operational needs, and meanwhile is unburdened by existing 5G design solutions.

Proposal 3: The SID objectives on general design principles include “Design a unified and scalable 6GR radio access”.

## RAN1-focused objectives

### Waveform, modulation and channel coding

5G NR OFDM-based waveform offers several benefits including e.g. efficient spectrum utilization and straightforward multiple access. A baseline OFDM-based waveform for 6G can thus continue enjoying the benefits and facilitate a smooth migration e.g., in MRSS. In addition, to meet 6G energy saving and spectrum efficiency requirements and support sensing service, we think it is essential to evaluate low PAPR OFDM-based waveforms in 6G study phase. For example, the 6G study can revisit low PAPR waveform solutions (both transparent and non-transparent) studied in 5GA UL coverage enhancement and Network energy saving features.

Equally important as waveform, modulation and channel coding should be included in 6G study for further improved spectrum efficiency and throughput performance with acceptable complexity trade-off. 5G NR modulation and channel coding can be a starting point and performance benchmark. The 6G study can potentially investigate e.g., higher order QAM, constellation shaping and enhancements for Polar and LDPC coding for large payload for both control (DCI/UCI) and data transmission.

Proposal 4: SID objectives include waveform, modulation and channel coding with 5G NR as baseline.

### Frame structure, numerology and wide bandwidth management

6G frame structure should be studied to facilitate higher layer timing alignment and provide a flexible and efficient operation to meet a range of different 6G requirements with respect to new services (e.g. sensing and NTN), deployment scenarios (e.g., TDD and SBFD configuration) and latency performance. In our view, a 6G frame structure compatible with 5G NR frame structure is preferred, which is important to ensure efficient MRSS.

Proposal 5: SID objectives include a frame structure compatible with 5G NR frame structure.

The numerology (SCS) and corresponding CP configuration is an integral part of frame structure and should be included in 6G study. In 5G NR, frame structure and numerology is associated with BWP in a carrier, as BWPs in a carrier can be configured with different numerologies and thereby associated with corresponding frame structure.

While mixed numerology in BWP-based 5G NR bandwidth operation has the advantage of multiplexing of different services in a carrier, it results in a high level of complexity, e.g. regarding scheduling between BWPs of different numerology and switching between BWPs. Besides, BWPs with different numerology in one carrier can require additional guard band causing reduced spectrum efficiency. Therefore, 6G study should explore a more efficient bandwidth management with simplified numerology and bandwidth operation, e.g., single numerology in a carrier or a band. The study on 6G bandwidth management can also help to achieve a streamlined and flexible framework to support a wide range of channel bandwidth from a minimum e.g. of 3 MHz to a maximum 400MHz.

Proposal 6: SID objectives include bandwidth management for an extended range of supported channel bandwidths.

### Scheduling and HARQ operation

A scheduling and HARQ framework is highly critical for 6G RAT and should be studied. In our view, the study should aim at providing native support of new 6G requirements and heeding lesson-learned from 5G NR design. It is expected that 6G RAT is required to have native support for network and UE energy saving, diverse UE types and enhanced coverage. Several potential improvements from 5G NR are also well recognized, e.g., to more efficiently manage the variable payload of DCI formats, to better manage the complex UCI multiplexing rules, to simplify UE processing and to reduce blocking probability for scheduling in very wide bandwidth.

The scheduling and HARQ for 6G study in our view should cover e.g., DL/UL control channel design, DCI/UCI contents, UCI multiplexing, HARQ scheme and timeline, etc. The study should also strive for an inherently unified and forward-compatible design of scheduling and HARQ operation smoothly adapted to different deployment scenarios including e.g., single carrier, multiple carriers (DC/CA), co-existence (5G/6G), single TRP and multi-TRPs.

Proposal 7: SID objectives include studying scheduling and HARQ operation for deployment scenarios (e.g. single carrier, multiple carriers, co-existence (5G/6G), single TRP and multi-TRPs).

### MIMO operation

One primary design target for 6G MIMO operation is to achieve both better spectrum efficiency and support native energy saving. Furthermore, with the introduction of FR3, 5G study on MIMO operation can strive for a unified MIMO and beamforming framework for all frequency ranges including FR1, FR2 and FR3 (i.e. FR-agnostic). 5GA MIMO framework is preferred to be a baseline and 6G study can re-use and/or re-design existing design components e.g., unified TCI, codebooks (CB), reference signals (RS) and CSI framework. The study can identify further enhancement e.g. for support of large number of gNB antennas, CSI overhead reduction and antenna/power adaption for energy efficiency.

Proposal 8: SID objectives include that 5G MIMO is the baseline for RAN1 studies on 6GR MIMO operation.

### Duplexing operation

5GA work on Full Duplexing has shown benefit in improving latency and user perceived throughput (UPT). Full duplexing can additionally enhance UL coverage with extended UE TX duty cycle. The gNB-side SBFD design in 5GA employs semi-static configuration (e.g. RRC/SIB) and can be re-evaluated for more dynamic adaptation to rapidly varying traffic conditions. Duplexing operation is a crucial objective for the 6G study with a target of enabling a scalable, flexible and dynamic duplexing operation. The 5GA gNB-side SBFD can be a starting point for the study on 6GR, where we further examine a design with forward compatibility for more advanced duplexing operations, e.g. UE-side SBFD and gNB-side In-Band FD.

Proposal 9: SID objectives include studying duplexing operation with 5G gNB-side SBFD as a starting point.

### Initial access

In our view, the PHY layer signal structure and the associated procedure for initial access should be a significant objective in 6G study. A range of new 6G requirements and trade-off considerations will have substantial impact on the initial access design including e.g.

- Reduced availability of cell access signals/channels (e.g., always-on with very long periodicity and on-demand) to support network energy saving

- Scalable and flexible design to support diverse device types (e.g. with vastly different supported bandwidth and battery life)

- Improved coverage for both DL and UL in initial access

- Expedited cell connectivity for scheduling purpose (e.g. early beam and CSI reporting)

- Co-existence of 5G and 6G cells in MRSS

The study can include e.g., synchronization signal and frequency raster, broadcast signals/channels, random access. Studies on initial access procedure, random access procedures, system information delivery and paging.

Proposal 10: SID objectives include studying PHY layer signal structure and procedures for initial access.

### Spectrum utilization and aggregation

6G deployment is expected in both exiting 5G spectrum and new spectrum dedicated for 6G (e.g. FR3). To refarm the exiting 4G/5G spectrum by implementing an efficient co-existence will enable a smooth migration. A dynamic co-existence framework between 5G and 6G, i.e. dynamic multi-RAT spectrum sharing (MRSS) has been discussed in 6G workshop. We think MRSS is an integral part of 6G radio design and should be included in 6G study for consideration in a range of design aspects including e.g., waveform, frame structure and initial access.

Proposal 11: SID objectives include studying spectrum migration solutions, e.g., MRSS.

Carrier aggregation is an essential technique in 5GA to dynamically increase bandwidth to adapt to increased traffic conditions. 6G CA study can base on 5G CA framework (e.g. including intra-/inter-band contiguous/non-contiguous carrier with carrier switching) and address challenges such as spectrum fragmentation and diverse spectrum allocation. In addition, 6G CA study should strive for efficient CA operation for different types of carriers, e.g. FDD/TDD/SBFD carriers, DL-only/UL-only carriers and with fast selection of best combination of DL and UL carriers.

Proposal 12: SID objectives include studying spectrum utilization solutions, e.g. carrier aggregation.

### Phased approach for the study with interim checkpoint

Considering that fundamental PHY framework impacts on other 6G design aspects (e.g., MIMO, duplex, PHY channel and signals, etc.), it is better to have a checkpoint in the middle of SI phase so that RAN1 could focus on those topics first and move on to the other 6G design aspects. We suggest a phased approach and focus on fundamental PHY framework (e.g., waveform, modulation, channel coding, frame structure, numerology, synchronization, etc.) for the first 3-4 quarters as the first phase, and move on to other PHY design aspects for the rest of quarters as the second phase. As such, the Phase 1 will focus on identifying how to minimize hardware impacts for 6GR as well as migration from 5G and the Phase 2 will address fundamental 6GR design that will both meet ITU-R and 3GPP performance requirements without relying on AI/ML techniques for baseline conformance.

Phase 1 (3-4 quarters) with Checkpoint in RAN (e.g., #RAN#112):

- Waveform, modulation, channel coding

- Frame structure, numerology, channel bandwidth

- Synchronization signal and channel structure and associated procedures

- Necessity of 5G NR-6GR DC or whether MRSS is sufficient (include RAN2/3)

Phase 2 (the rest of quarters):

- MIMO

- Duplex

- Initial access

- Spectrum related

- PHY channel, signal, and procedures

- Framework for AI/ML and ISAC (see section 2.4 and 2.5)

- Other physical layer aspects including those identified during Phase 1

Proposal 13: RAN1 focuses on fundamental PHY framework for the first 3 or 4 quarters in 6G study phase with a checkpoint in RAN and move on to the other 6G design aspects.

## RAN2-focused objectives

The user plane protocol stack in 5G NR is largely inherited from 3G and 4G systems, which can encounter limitations when applied to more demanding applications and service such as XR, which can be uplink heavy, latency sensitive, bursty, and have varied QoS requirements beyond guaranteed bit rates. From a layer-2 perspective, RAN2 can take the lead on defining requirements and system assumptions for the user plane design and architecture. RAN2 can discuss user plane functions and protocol layer assumptions and functional split, including MAC functions (e.g. HARQ, UL scheduling, random-access, power savings), higher layer functions (e.g. QoS framework), and Access Stratum security enforcement aspects.

Proposal 14: SID objectives include “Protocol architecture and design, functions for transfer of data including MAC and higher layer functions for user plane”.

The 6G protocol should also support transfer of various data types, including operational data, AI/ML data (e.g. for model training and transfer), sensing data, and low priority data collected for external servers. A data plane can be used to enable QoS requirements for such data, including varying latency, data volume and bit rate requirements.

Proposal 15: SID objectives for transfer of data on include functions, procedures, and protocol aspects required for data plane to support transfer of various data types (including AI/ML data, sensing, operational, and system data).

One insight learned from 5G is the need to avoid market fragmentation of developed features and options. The study should therefore aim to identify means to develop a lean and modular design for 6G from the first release, by dimensioning an appropriate set of functionalities, minimizing the adoption of multiple options for the same functionality, and ensuring that features can be added at ease in later releases without major redesign or breaking fundamental design blocks.

Proposal 16: SID objectives include studying and identify means to develop scalable design for 6G control and user/data planes.

The control plane architecture and protocol design, including RRC modelling, connection management, initial access (e.g. system information, paging, random access) should be studied with the above principles in mind.

Proposal 17: SID objectives include control plane architecture and protocol design, including RRC modelling, connection management, initial access (e.g. system information, paging, random access).

In 5G NR, the capability reporting framework required considerable standardization work and complexity. Learning from this, it would be beneficial to consider at an early stage the framework for UE capabilities, aiming at improvements and simplification compared to 5G NR and supporting scalable access for various device types

Proposal 18: SID objectives include framework for UE capabilities, aiming at improvements and simplification compared to 5G NR and supporting scalable and differentiated access for various device types.

In 5G NR, various mobility enhancements were added throughout different releases, each operating mostly independently and separately. While much of the cell level mobility is handled in RRC, beam-based mobility is handled at L1, and later LTM was introduced with a significant amount of handling in MAC. Enhancements such as LTM provide better latency and reduced interruption compared to L3 mobility, while conditional handover (and conditional LTM) improves robustness. In 6G we should strive to support low latency, low interruption and more robust mobility from the beginning. As such, a single mobility framework would be desirable such that configuration and procedures are simplified while enabling the different types of mobility to be used.

Proposal 19: SID objectives include mobility principles, mobility types (including cell selection/reselection, RLM/RLF, L1/2 and L3 mobility and conditional handover), RRM measurement aspects and reference signals, inter-node signalling required for mobility, for intra/inter-frequency and inter-RAT.

## AI/ML-related objectives

In R19 5GA there is an ongoing WI [3] specifying an AI/ML framework using 5G Radio as a baseline and tools applicable to a few identified use cases (Beam Management, Positioning and CSI prediction). Furthermore, there are two SIs [4]-[5] that may lead to R20 5GA WIs on support for AI/ML based mobility enhancements and CSI compression.

This section discusses AI/ML requirements in 6G and proposes a way forward for AI/ML work in 6GR and RAN.

### Requirements for AI/ML in 6GR

Robust 6G Design

AI/ML has been discussed in 5G R18 and R19. Multiple use cases have been studied, and some have proceeded to the normative stage. It became obvious during 5G that AI/ML comes with many complications related to proprietorship, implementation and deployment of models. In addition, it has not always been straightforward to make substantial gains of using AI-based techniques apparent especially when considering implementation limitations.

Designing 6GR connectivity with the assumption that AI/ML is required for one or more features is premature based on the learnings from 5G. Such a design would be highly dependent on the practical implementation of AI/ML, for which possible shortcomings and failures are not yet well understood due to lack of deployment and field experience.

Furthermore, practical deployment of AI/ML techniques for specified use cases does require development by RAN4 of means to perform validation and conformance testing. This is a complicated endeavor which will require time and effort, add workload to RAN4 when care should be taken to not delay completion of specifications for more critical day one 6G components.

For 6GR, care should be further taken to ensure that mandatory features critical to connectivity are tested thoroughly before their deployment. AIML features poses a problem that the behavior/performance of the models is not easily guaranteed due to differences in data distribution between training and inference. AIML models can also evolve over time. Robust mechanisms to ensure the compatibility, applicability, interoperability of AIML models are first needed.

Observation 1: Design of 6GR components that highly depend on AI/ML may have unknown failure conditions.

5G AI/ML focuses on enabling performance improvements on a select few use cases. For each use case, a baseline non-AI/ML performance exists, and the use of AI/ML is expected to coexist with non-AI/ML operation. This ensures that AI/ML failure does not limit or eventually break functionality. Similarly, for 6GR, the design of each feature using conventional non-AI/ML techniques will also be required. This serves two purposes, first to better understand possible gains when using AI/ML and second, to ensure there is always a failsafe against AI/ML failure.

Observation 2: Design of 6GR design requires conventional non-AI/ML techniques for any component that is critical to connectivity and/or system performance for functions where AI/ML optimizations may be pursued.

6G AI/ML Framework

In 5G, the AI/ML framework was developed based on the existing 5G non-AIML baseline. For example, measurement prediction with RRM framework, Beam management and CSI prediction use cases with CSI framework etc. We should therefore be wary about reusing the 5G AI/ML framework for 6G at least until non-AI/ML baseline operation is specified.

The 6GR AI/ML framework should be built on top of the 6G framework instead of reusing the 5G AI/ML framework as the basis. Even in that case, some discussions and conclusions that were reached in 5G may not need to be revisited in 6G. Therefore, the 5G framework can be used as a reference when designing the 6G AI/ML framework.

For simplicity and robustness, the AI/ML framework for 6GR should be designed in a manner that is functional for all potential AI/ML use cases. For example, LCM should be designed in a manner that is independent of, and applicable to, all AI/ML use cases. One of design criteria of the 6G AI/ML framework should be that it is forward compatible to future specification of AI/ML in any use case.

Observation 3: The AI/ML framework for 6GR should be designed based on the conventional non-AI/ML framework and be applicable to all potential use cases.

The 6G AI/ML framework should be designed considering both AI/ML for wireless and wireless for AI/ML. Two main elements should be considered for the 6G AI/ML framework: LCM and data collection/management.

Based on 5G experience, it remains unclear whether all possible AI/ML deployments are possible and should be considered (e.g., 2-sided model deployments). Therefore, LCM for different deployments and model types can be prioritized or down-prioritized accordingly.

The AI/ML capabilities, configurations and control could potentially impact multiple network entities (e.g., gNB, LMF, OTT server). As a result, LCM and data collection/management require coordination between different TSGs (RAN, SA, CT).

Observation 4: The AI/ML framework for 6GR requires coordination and planning between TSGs to ensure a unified and flexible design.

6G AI/ML Use Case Selection

Once the baseline 6GR design using conventional non-AI/ML techniques has been completed and a generic 6G AI/ML framework has been designed, a discussion on the use cases where AI/ML can be beneficial should first happen. To determine the use cases for which AI/ML is beneficial, a study should occur where gains are determined as compared to the 6G design using conventional non-AI/ML techniques.

Observation 5: Use cases for which AI/ML can be applied for 6GR should be determined based on their expected gains compared to the 6GR design using conventional non-AI/ML techniques.

### R20 SI objectives for AI/ML for 6GR

Based on the above discussion, the AI/ML objectives for the 6G R20 SI should focus on ensuring that no critical components of 6GR require AI/ML and that a general framework for the future addition of AI/ML is designed. Furthermore, the 6G SI can include a study on determining a limited set of use cases for which 6GR may be eventually enhanced to include AI/ML.

The general framework aspects and data management/collection should be discussed during the R20 SI phase given that these may be impacted by, and may impact, fundamental 6GR functionality (e.g., data plane). As a first step, the R20 SI phase should first determine how general the framework should be such that the study doesn’t become too bloated leading to an overly complex framework.

We should consider lessons learned from 5G where the AI/ML framework was designed on the fly to support a varied set of use cases and this led to use case tailoring making it cumbersome to deploy. If we do not address AI/ML right on day one, we will simply make the same mistakes which would lead to a complex system with multiple options to address the risk of using unproven techniques.

Once the R20 SI phase has progressed such that there is both a better understanding of the general framework and of the conventional non-AI/ML based techniques for critical components, it could be possible to begin identifying use cases for which AI/ML enhancements provide adequate performance gains. Such a study should not be expected to start before the second half of the R20 SI or otherwise could be discussed in R21.

If companies insist on working on specific use cases before this time, it might make sense to leave those discussions for the R20 5GA scope and use any such discussion results as the basis for future 6G discussions.

Proposal 20: The 6G SI phase focuses on studying a general framework for AI/ML and data management/collection.

Proposal 21: The identification of specific use cases for which AI/ML may provide enhancements first begins after conventional non-AI/ML techniques have been well-studied at least for components critical to connectivity and for meeting baseline performance requirements for 6G.

Proposal 22: The 6G SID includes the following objectives for AI/ML

- Design of 6GR and RAN use proven technologies based on conventional non-AI/ML techniques at least for components critical to connectivity and for meeting baseline performance requirements for 6G.

- A general framework for LCM enabling future specification of AI/ML operation shall be designed to be simple and flexible and based on 5G learnings (RAN1, RAN2, RAN4)

- A general framework for AI/ML data management/collection shall be designed with coordination from SA/CT (RAN1, RAN2, RAN4)

- In a timely manner within the R20 study phase, study to determine a set of limited use cases for which AI/ML may be used to enhance performance over the baseline non-AI/ML 6GR and RAN (RAN1, RAN2)

### Time plan related to AI/ML work for R20 6GR

As discussed herein, the 6G AI/ML study requires a sequential timeline;

1)	A 6G design using conventional non-AI/ML techniques should be developed. Note that such a design should be developed such that it is compatible with, and enables, the addition of a 6G AI/ML framework.

2)	A 6G AI/ML framework based on the 6G design using conventional non-AI/ML techniques can be designed.

3)	Use cases can be identified based on potential gains compared to the 6G design using conventional non-AI/ML techniques.

The 6G AI/ML framework can be split into two parts: a first dealing with data collection and management, and a second dealing with general AI/ML LCM. Data collection and management have benefits beyond AI/ML and benefits from a baseline 6G design that fundamentally addresses it. Therefore, data collection and management could be part of a first phase of the 6G SI. LCM could be handled part of a second phase of the 6G SI. Lastly, the identification of use cases could be handled as part of a third phase of the SI, or even part of a R20 SI.

Based on the above, data collection could be studied starting from 25Q3. LCM, requiring at least some fundamental agreements on 6G baseline operation, could be studied starting 26Q2. Once the 6G baseline design using conventional non-AI/ML techniques has progressed enough for different use cases, and if time permits, 6G AI/ML use case discussions could be started (e.g., in 26Q4).

Proposal 23: Work on a general framework for AI/ML, data management/collection and generic life cycle management can start during 6GR phase I.

Proposal 24: Work on identifying use cases of interest for 6GR can first start once the study for the baseline design for 6GR has sufficiently progress e.g., at least once Phase I has completed and Phase II has sufficiently progressed.

## ISAC-related objectives

In TR 22.870, use cases related to integrated sensing and communication (ISAC) such as UAV monitoring or real-time awareness, are described [7]. IMT2030 mentions sensing as one of the new capabilities. For 6G, 3GPP should study whether and how ISAC can be specified. Firstly, to establish the baseline for technical discussion for 6G ISAC, candidate technologies for framework for 6G shall be discussed first.

Proposal 25: Start technical study for 6G ISAC once candidate technologies for 6G framework (e.g., waveform, reference signals, frame structure) are identified.

Once 3GPP working groups (WGs) have a clear view on potential technologies for the 6G framework, the technical study for 6G ISAC can be initiated. Firstly, RAN1 should use cases for ISAC and corresponding requirements.

Proposal 26: RAN WGs shall identify use cases for ISAC and corresponding requirements for 6G ISAC first

RAN1 shall also identify sensing modes applicable for 6G ISAC. During Release 19 ISAC channel modelling, a variety of sensing modes such as gNB-UE bistatic sensing, gNB-based mono static sensing, were identified and corresponding channel models were developed. As a comprehensive study of all sensing modes may be challenging due to limited time, RAN1 should down-select sensing modes, based on the applicable 6G use cases, that shall be studied during Release 20.

Proposal 27: gNB-UE bistatic sensing should be included and evaluated for improved sensing accuracy in 6G ISAC

Once sensing modes are selected, RAN1 can initiate a study on technologies required for 6G sensing including waveforms and reference signals. Considering that 6GR waveform and RS can be first designed without consideration for ISAC, the study shall focus on 6GR waveform and RS as baseline, and possibly study whether ISAC-specific waveform/RS are needed if necessary. In addition, RAN1 shall identify types of measurement required for sensing. Since we propose to study 6G ISAC after technical discussion of the 6G framework, the starting point for waveforms or reference signal for 6G ISAC shall be those which are suitable for the 6G framework.

Proposal 28: ISAC study shall focus on 6GR waveform and RS as a baseline, and possibly study whether ISAC specific waveform/RS are needed, if necessary.

Once technologies required for sensing are identified, RAN WGs shall study compatibility of sensing with the framework for 6G communications. For example, RAN1 can study whether time-frequency resources use for communication can be shared with sensing which enables the 6G system to perform sensing and communication.

Proposal 29: RAN WGs shall study compatibility between sensing operation and communication

Finally, RAN1 and RAN4 shall evaluate identified technologies using the performance metrics identified during the initial phase of the study. Whether the performance metric includes both sensing related metrics (e.g., detection accuracy, tracking accuracy) and communication related metrics (e.g., throughput) shall also be discussed. During the evaluation phase, RAN1 shall also use the ISAC channel models developed during Release 19 [8].

Proposal 30: RAN WGs shall identify metrics to evaluate sensing methods

Observation 6: Once candidate technologies are identified, RAN1 shall evaluate sensing methods using the sensing channel models developed during Release 19

RAN2 and RAN3 can study complimentary signalling and architectural designs for ISAC. It should be noted that RAN3 may design a network architecture for gNB-based sensing during 5G advanced ISAC. Whether the proposed design can be reused for 6G ISAC should also be studied in 6G.

RAN2 and RAN3 can study network architecture options from the beginning of the study, with dependency with SA, and the outcome of the study will be the design consideration for the RAN1 ISAC study. The following four options can be studied: Options: 1) extend LMF  2) Create a new CN NF  3) Tie this into data management framework (part of data collection) or 4) Termination in RAN

Proposal 31: RAN2 and RAN3 shall study network architecture options for ISAC, with dependency with SA, and following options can be studied:

- Option-1: Extended LMF

- Option-2: Create a new CN NF

- Option-3: Tie this into data management framework (part of data collection)

- Option-4: Termination in RAN

# Conclusion

In this contribution, the following observations and proposals were made:

General design principles

Proposal 1: SID objectives include “General design principle for 6GR”.

Proposal 2:  The SID objectives on general design principles include “Minimizing adoption of solutions with similar functionality”, where solutions most impactful for 6GR performance are mandated to the UE.

Proposal 3: The SID objectives on general design principles include “Design a unified and scalable 6GR radio access”.

RAN1-focused objectives

Proposal 4: SID objectives include waveform, modulation and channel coding with 5G NR as baseline.

Proposal 5: SID objectives include a frame structure compatible with 5G NR frame structure.

Proposal 6: SID objectives include bandwidth management for an extended range of supported channel bandwidths.

Proposal 7: SID objectives include studying scheduling and HARQ operation for deployment scenarios (e.g. single carrier, multiple carriers, co-existence (5G/6G), single TRP and multi-TRPs).

Proposal 8: SID objectives include that 5G MIMO is the baseline for RAN1 studies on 6GR MIMO operation.

Proposal 9: SID objectives include studying duplexing operation with 5G gNB-side SBFD as a starting point.

Proposal 10: SID objectives include studying PHY layer signal structure and procedures for initial access.

Proposal 11: SID objectives include studying spectrum migration solutions, e.g., MRSS.

Proposal 12: SID objectives include studying spectrum utilization solutions, e.g. carrier aggregation.

Proposal 13: RAN1 focuses on fundamental PHY framework for the first 3 or 4 quarters in 6G study phase with a checkpoint in RAN and move on to the other 6G design aspects.

RAN2-focused objectives

Proposal 14: SID objectives include “Protocol architecture and design, functions for transfer of data including MAC and higher layer functions for user plane”.

Proposal 15: SID objectives for transfer of data on include functions, procedures, and protocol aspects required for data plane to support transfer of various data types (including AI/ML data, sensing, operational, and system data).

Proposal 16: SID objectives include studying and identify means to develop scalable design for 6G control and user/data planes.

Proposal 17: SID objectives include control plane architecture and protocol design, including RRC modelling, connection management, initial access (e.g. system information, paging, random access).

Proposal 18: SID objectives include framework for UE capabilities, aiming at improvements and simplification compared to 5G NR and supporting scalable and differentiated access for various device types.

Proposal 19: SID objectives include mobility principles, mobility types (including cell selection/reselection, RLM/RLF, L1/2 and L3 mobility and conditional handover), RRM measurement aspects and reference signals, inter-node signalling required for mobility, for intra/inter-frequency and inter-RAT

AI/ML-related objectives

Observation 1: Design of 6GR components that highly depend on AI/ML may have unknown failure conditions.

Observation 2: Design of 6GR design requires conventional non-AI/ML techniques for any component that is critical to connectivity and/or system performance for functions where AI/ML optimizations may be pursued.

Observation 3: The AI/ML framework for 6GR should be designed based on the conventional non-AI/ML framework and be applicable to all potential use cases.

Observation 4: The AI/ML framework for 6GR requires coordination and planning between TSGs to ensure a unified and flexible design.

Observation 5: Use cases for which AI/ML can be applied for 6GR should be determined based on their expected gains compared to the 6GR design using conventional non-AI/ML techniques.

Proposal 20: The 6G SI phase focuses on studying a general framework for AI/ML and data management/collection.

Proposal 21: The identification of specific use cases for which AI/ML may provide enhancements first begins after conventional non-AI/ML techniques have been well-studied at least for components critical to connectivity and for meeting baseline performance requirements for 6G.

Proposal 22: The 6G SID includes the following objectives for AI/ML

- Design of 6GR and RAN use proven technologies based on conventional non-AI/ML techniques at least for components critical to connectivity and for meeting baseline performance requirements for 6G.

- A general framework for LCM enabling future specification of AI/ML operation shall be designed to be simple and flexible and based on 5G learnings (RAN1, RAN2, RAN4)

- A general framework for AI/ML data management/collection shall be designed with coordination from SA/CT (RAN1, RAN2, RAN4)

- In a timely manner within the R20 study phase, study to determine a set of limited use cases for which AI/ML may be used to enhance performance over the baseline non-AI/ML 6GR and RAN (RAN1, RAN2)

Proposal 23: Work on a general framework for AI/ML, data management/collection and generic life cycle management can start during 6GR phase I.

Proposal 24: Work on identifying use cases of interest for 6GR can first start once the study for the baseline design for 6GR has sufficiently progress e.g., at least once Phase I has completed and Phase II has sufficiently progressed.

ISAC-related objectives

Proposal 25: Start technical study for 6G ISAC once candidate technologies for 6G framework (e.g., waveform, reference signals, frame structure) are identified.

Proposal 26: RAN WGs shall identify use cases for ISAC and corresponding requirements for 6G ISAC first

Proposal 27: gNB-UE bistatic sensing should be included and evaluated for improved sensing accuracy in 6G ISAC

Proposal 28: ISAC study shall focus on 6GR waveform and RS as a baseline, and possibly study whether ISAC specific waveform/RS are needed, if necessary.

Proposal 29: RAN WGs shall study compatibility between sensing operation and communication

Proposal 30: RAN WGs shall identify metrics to evaluate sensing methods

Observation 6: Once candidate technologies are identified, RAN1 shall evaluate sensing methods using the sensing channel models developed during Release 19

Proposal 31: RAN2 and RAN3 shall study network architecture options for ISAC, with dependency with SA, and following options can be studied:

- Option-1: Extended LMF

- Option-2: Create a new CN NF

- Option-3: Tie this into data management framework (part of data collection)

- Option-4: Termination in RAN

# References

- RP-250810, “Revised SID: Study on 6G Scenarios and requirements”, CMCC, Verizon, NTT DOCOMO, INC., Deutsche Telekom, Incheon, Korean, 12th – 14th March, 2025

- RWS-250163 “Vision and priorities for next generation radio technology”, InterDigital Communications, 3GPP RAN workshop on 6G, Incheon, Korean, 10th – 11th March, 2025

- RP-243244, “Revised WID: Artificial Intelligence (AI)/Machine Learning (ML) for NR Air Interface”, Qualcomm, December 2024.

- RP-242393, “Revised SID on AIML for mobility in NR”, OPPO, September 2024.

- RP-250308, “Revised SID: Study on Artificial Intelligence (AI)/Machine Learning (ML) for NR air interface Phase 2”, Qualcomm, March 2024.

- TR 38.843, Study on Artificial Intelligence (AI)/Machine Learning (ML) for NR air interface, Release 18, 2023/12

- TR 22.870, Study on 6G Use Cases and Service Requirements, Release 20, 2025/03

- TR 38.901, Study on channel model for frequencies from 0.5 to 100GHz, Release 19