3GPP TSG RAN Meeting #108	RP-251848

Prague, Czech Republic, June 9-13, 2025

# Source:	CATT (Moderator)

# Title:	New WID on NR mobility enhancements Phase 5

# Document for:	Approval

Agenda Item:	15.2.3

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title: NR mobility enhancements Phase 5

Acronym: NR_Mob_Ph5

Unique identifier:

NOTE:	For new WIs/SIs leave the Unique identifier empty and make a proposal for an Acronym.

For a revised WI/SI: Take Unique identifier and acronym as shown in 3GPP workplan.

If this is a RAN WID including Core and Perf. part, then Title, Acronym and Unique identifier refer to the feature WI.

Please tick (X) the applicable box(es) in the table below:

Either:

| This WID includes a Core part | X |
| --- | --- |
| This WID includes a Performance part | X |

or:

| This WID includes a Testing part |  |  |
| --- | --- | --- |
| and it addresses the following 3GPP work area: | Radio Access |  |
|  | Core Network |  |
|  | Services |  |

Potential target Release:	Rel-20

NOTE: In case of contradiction with the target dates of clause 5, clause 5 determines the target release.

# 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X | X |  |  |
| No | X |  |  | X |  |
| Don't know |  |  |  |  |  |

# 2	Classification of the Work Item and linked work items

### 2.1	Primary classification

This description is either a …

|  | Study Item |
| --- | --- |

or a

| Normative Work Item: tick applicable boxes below |  |
| --- | --- |
|  | Stage 1 |
| X | Stage 2 |
| X | Stage 3 |
|  | Other (e.g. testing) |

### 2.2	Parent Work Item

For a brand-new topic, use “N/A” in the table below. Otherwise indicate the parent Work Item.

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |

NOTE:	RAN agreed some time ago, that it describes the feature WI + Core/Perf. part WI or Testing part WI in one 	WID. Therefore the table above should include the feature WI data (In case the feature covers Core and Perf. 	part, please list under Working Group the leading WG of the Core part).

### 2.3	Other related Work Items and dependencies

| Other related Work/Study Items (if any) |  |  |  |
| --- | --- | --- | --- |
| Acronym | Unique ID | Title | Nature of relationship |
|  |  |  | {optional free text} |

NOTE:	Also related or dependent WIs/SIs in other TSGs shall be indicated here.

Dependency on non-3GPP (draft) specification:

# 3	Justification

As part of Rel-18, enhanced mobility feature: Layer1/Layer2 Triggered Mobility (LTM) was introduced with the aim of reducing interruption time and latency from handovers due to mobility. While Rel-18 LTM addressed the latency issues, it has limitation (for e.g., LTM was confined to intra-CU alone, mobility was based on SSB reference signals alone etc.), which were addressed in Rel-19 with further mobility enhancements with NR mobility Enhancements Phase 4 WI. Rel-19 LTM feature introduced inter-CU LTM, event triggered L2 reporting for LTM and also the ability to use CSI-RS reference signals for LTM based mobility.

However, Rel-19 LTM has some shortcoming as well. The LTM framework from both Rel-18 and Rel-19 is built on the principle of network co-ordinating with potential candidate cells (from the same and inter-CU gNBs) for their configurations intended for the UE, and having the serving cell compose the net configuration and provide it to the UE to enable RRC message-less LTM switches among these candidate LTM cells. This requires extensive network node signalling to formulate the resultant RRC configuration to the UE, and if there is any change in the configuration from any of the candidate LTM cells, the co-ordination between all participating network nodes and composition by the serving cell based on the result of that co-ordination would be needed in most cases. This can be a drawback in LTM as the mobility here involves operation with beam configuration and measurement on beams from multiple candidate cells, and due to the nature of beam based mobility, there can be frequent changes on such configuration, and might require the inter-node signalling overhead and the resulting serving cell actions (on providing the updated RRC configuration), making LTM less efficient.

In addition, in Rel-18/Rel-19 the beam configuration for the UE measurement and reporting for the candidate cells in LTM is primarily with the intention of viewing that candidate cell for the role of SpCell.  While the framework does not prevent the network to use the measurements reported by the UE for SCell related evaluations, it does not provide the means for the network to control the SCell activation of the candidate target LTM cell as part of the LTM cell switch command.  If the candidate cell intends to configure Carrier Aggregation (CA) to the UE as part of it’s candidate configuration, the current framework only allows the UE to apply the CA configuration as provided in the pre-configured prior RRC configuration.

In Rel-20, enhancements should be specified to allow greater flexibility for the network to dynamically change the LTM configuration using L2 signalling without RRC messages and to provide the means for the network to activate SCells dynamically as part of SpCell change with LTM cell switch command.

# 4	Objective

### 4.1	Objective of SI or Core part WI or Testing part WI

The objectives are as the following

- LTM SCell activation improvements for further reducing interruption delays

  - Specify the necessary configuration and UE procedures for NW triggering of LTM SCell activation as part of the SpCell LTM cell switch [RAN2, RAN3].

  - Evaluate and specify as necessary the needed RAN4 requirements for this [RAN4].

NOTE 1: Reuse the candidate cell LTM measurement and reporting procedures where possible for the SCell activation improvements

NOTE 2: Early CSI acquisition procedure for SCell is not in the scope.

NOTE 3: This objective is not applicable to non-co-located CA and is not applicable to C-LTM

NOTE 4: This objective is applicable to MCG and SCG, and is applicable to both intra-CU and inter-CU cases.

NOTE 5: The objective is only applicable to the case of SCell activation within the same cell group from which the LTM cell switch command MAC CE is received.

- Dynamic L1 measurement and reporting configuration change

  - Specify the necessary configuration and procedures for MAC CE based configuration selection among prior provided RRC configurations of UE L1 measurement and reporting LTM configuration [RAN2]

NOTE 6: This sub-objective is applicable to C-LTM as well.

NOTE 7: This objective is limited to the configuration related to L1 measurement and reporting configuration and strives to avoid RAN1 impact (including reporting)

NOTE 8: RAN1/RAN3/RAN4 involvement is based on LS if necessary

### 4.2	Objective of Performance part WI

NOTE:	Leave empty if the WI proposal does not contain a RAN performance part.

The objectives are as follows [RAN4]:

- Evaluate and specify as necessary the needed RAN4 requirements for LTM SCell activation improvements

### 4.3	RAN time budget request (not applicable to RAN5 WIs/SIs)

NOTE:	For all new RAN related WIs/SIs which are not led by RAN WG5 the WI/SI rapporteur has to fill out the attached Excel table to request time budgets for corresponding RAN WG meetings.
The Excel table has to be filled out for all affected RAN WGs and up to the target date of the WI/SI.
One time unit (TU) corresponds to ~ 2 hours in the meeting.
If no TU is needed, then leave the field empty otherwise enter a number >0 in the field.

For revisions of already approved WI/SI descriptions: Please remove the Excel table from the WID/SID's zip file. The time budgets are already recorded. If you want to modify them, then this has to be done via the status report and not via a revised WID/SID.

If this WID is covering Core and Performance part, then please fill out one line for each part in the attached Excel table.

additional comments to the time budget request in the attached Excel table:

# 5	Expected Output and Time scale

{If this WID covers both stage 2 and stage 3, clearly indicate the different completion dates.}

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Remarks |
| {Possible values: "TS" or "Internal TR" or "External TR". See Note 1} | {e.g. "22.XXX" or actual number if known} | {Title of the specification (as per TR 21.801 §6.1.1), to be aligned as much as possible with the WI/SI title} | {e.g. "TSG#87"} | {e.g. "TSG#89"} | {e.g. rapporteur: <FamilyName>, <GivenName>, <Company>, <email address>} |

{Note 1: Only TSs may contain normative provisions. Study Items shall create or impact only TRs.
"Internal TR" is intended for 3GPP internal use only whereas "External TR" may be transposed by OPs.}

NOTE:	If this is a RAN WI including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Remarks for each spec.
By default a new specs can only be new for one of both parts.

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| {e.g. "22.281"} | {Possible values: - either free text (e.g. “CS aspects to be removed") - or “Specification to be withdrawn”} | {e.g. "TSG#89"} | {Free text, e.g. "This TS covers Stage 2" or "This TS covers Stage 3" or "This TS covers both stages 2 and 3"} |
| 38.300 | NR; NR and NG-RAN Overall Description | RAN#115 | Core part |
| 38.331 | NR; Radio Resource Control (RRC) Protocol Specification | RAN#115 | Core part |
| 38.321 | NR; Medium Access Control (MAC) protocol specification | RAN#115 | Core part |
| 38.306 | NR; User Equipment (UE) radio access capabilities | RAN#115 | Core part |
| 37.340 | Possible changes to MR-DC Stage-2 specification | RAN#115 | Core part |
| 38.401 | Possible changes to NG-RAN architecture description | RAN#115 | Core Part |
| 38.420 | Possible changes to NR Stage 2 Xn-AP to support mobility enhancements | RAN#115 | Core part |
| 38.423 | Possible changes to NR Stage 3 Xn-AP to support mobility enhancements | RAN#115 | Core part |
| 38.470 | Possible changes to NR Stage 2 F1-AP to support mobility enhancements | RAN#115 | Core part |
| 38.473 | Possible changes to NR Stage 3 F1-AP to support mobility enhancements | RAN#115 | Core part |
| 38.133 | NR; Requirements for support of radio resource management | RAN#115 | Core part |
| 38.133 | NR; Requirements for support of radio resource management | RAN#116 | Perf part |

NOTE:	If this is a RAN WI including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Remarks for each spec.
If an existing spec is affected by both (Core part and Perf. part), then it has to be listed twice with appropriate approval dates.

# 6	Work item Rapporteur(s)

Naveen Palle, Apple, naveen_palle@apple.com

Lianhai Wu, Lenovo, wulh5@lenovo.com

NOTE:	The first listed Rapporteur has the overall responsibility for this WI (incl all secondary tasks).

# 7	Work item leadership

Primary: RAN WG2

Secondary: RAN WG4, RAN WG3

# 8	Aspects that involve other WGs

{The “aspects” can be provided by topic (e.g. “security”, “multimedia”) and/or by specifying the WG(s) e.g.: "SA2, SA3, SA5, SA6. CT6 for storage, and potentially SA4". If not applicable, indicate "None" or "None identified yet"}

For a Stage 2 WID requiring Stage 3 to be done by another group: on a best-effort basis, indicate which potential WG is expected to specify the Stage 3: possible values: {"Not applicable", " unknown", "CT WGs", etc.}

NOTE:	For RAN WIs: Section 8 applies only toWGs outside of TSG RAN because all RAN WG aspects have to be covered in section 4.

# 9	Supporting Individual Members

{At least 4 supporting Individual Members are needed. There is an expectation that these companies will provide resources to progress the work. Note that having 4 supporting companies is a necessary but not sufficient condition: the usual TSG approval process by consensus is needed for the WID approval.}

Supporting IM name

Apple

Lenovo

Motorola mobility

CATT

Qualcomm

Huawei

HiSilicon

ITRI

Ericsson

Futurewei

MediaTek Inc.

Spreadtrum

UNISOC

ZTE Corporation

Sanechips

China Telecom

CMCC

China Unicom

CBN

China Broadnet

OPPO

Telefónica

Intel Corporation

Transsion Holdings

NEC

III

Ofinno

Kyocera Corporation

FirstNet

InterDigital

Sharp

Futurewei

vivo

Nokia

LG Electronics

Xiaomi

Samsung