3GPP TSG RAN Meeting #109	RP-251978

Beijing, China, 15th - 18th Sep, 2025

Status Report to TSG

Agenda item:			13.4.2

| WI / SI Name | UE Conformance - High power UE (power class 2) for NR FR1 FDD single band |  |  |  |
| --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No | Testing part: Yes |
| Acronym | HPUE_NR_FR1_FDD_R18-UEConTest |  |  |  |
| Unique ID | 1000051 |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-232774 |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: | Testing part: 09/2025 |
| Overall Completion level | Study Item: | Core part: | Performance Part: | Testing part: 100% |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Shi，Yu |
|  | Company | China Unicom |
|  | Email | shiyu19@chinaunicom.cn |

1	Work plan related evaluation

N/A

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

At RAN5#108 meeting, 4 CRs were agreed (see below in red), thus completing PC2 FDD bands n2, n14 and n66. PC2 FDD bands n7 and n8 were completed prior to RAN5#108 meeting. Test definition remains open for PC2 FDD bands n13, n25, n70, n71 and n85 due to lack of contributions, which indicate no near term real commercial deployment interest. Once real commercial deployment interest is established for any of these bands, test coverage can be added under maintenance and be tracked in RAN5 PRD21 [2]. This is the normal process being followed by RAN5 for basket conformance WI associated basket core WI. Based on this, WI is estimated to be 100% complete.

The Work Plan was updated in [1].

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

Work plan:

- R5-254404   WP on UE Conformance - High power UE (power class 2) for NR FR1 FDD single band; Source: China Unicom; RAN5#108

PRD 21:

[2] PRD21 https://www.3gpp.org/ftp/tsg_ran/WG5_Test_ex-T1/PRD

38.508-2:

R5-241259 Addition of RF baseline implementation capability of PC2 config n8; China Unicom; RAN5#102

R5-247246 Addition of RF baseline implementation capability of PC2 config n14; China Unicom; RAN5#105

R5-247397 Addition of PC2 RF baseline implementation capability for band n7; ZTE Corporation; RAN5#105

R5-253403 Added missing PICS for PC2 SISO Rel-18; Keysight Technologies; RAN5#107

38.521-1:

R5-241279 Addition of PC2 for n8 into TC 6.2.1 MOP; China Unicom; RAN5#102

R5-241281 Addition of PC2 for n8 into TC 7.3.2 Reference Sensitivity; China Unicom; RAN5#102

R5-243205 Updating AMPR testing for NS_43 for band n8; Huawei, HiSilicon; RAN5#103

R5-243631 Updating PC2 AMPR testing for NS_100 for band n8; Huawei, HiSilicon; RAN5#103

R5-247245 Addition of PC2 for n14 into 6.2.1 MOP TC; China Unicom; RAN5#105

R5-247398 Addition of 6.2.1 on TC for band n7 PC2 MOP; ZTE Corporation; RAN5#105

R5-247400 Updating PC2 A-MPR NS_46 for band n7; ZTE Corporation; RAN5#105

R5-247399 Addition of 7.3.2 on TC for band n7 PC2 Reference Sensitivity; ZTE Corporation; RAN5#105

R5-247734 Update the UE power class table for n2 and n66; Verizon; RAN5#105

R5-250434 Updating PC2 AMPR testing for NS_43 and NS_43U for band n8; Huawei, HiSilicon; RAN5#106

R5-251532 Corrections on clause 6.2.1.5 for maximum output power test requirement; ZTE Corporation, Tejet, SRTC；RAN5#106

R5-251140 Correction of A-MPR for Band n8 with PC2; ROHDE & SCHWARZ; RAN5#106

R5-251533 Addition of PC2 for n14 into TC 7.3.2 Reference Sensitivity; China Unicom; RAN5#106

R5-251527 Updates on 7.3.2.5 for Refsens symbol for degradation from PC3 to PC2 on FDD bands; ZTE Corporation; RAN5#106

R5-255247 Updates of transmit part for PC2 n2 and PC2 n66；Verizon；RAN5#108

R5-255219 Addition of AMPR NS_06 testing for n14 PC2；Huawei, HiSilicon, China Unicom；RAN5#108

R5-255248 Updates of Reference Sensitivity requirements for PC2 n2；Verizon；RAN5#108

38.905:

R5-243613 Updating TP analysis for AMPR testing for NS_43; Huawei, HiSilicon; RAN5#103

R5-247401 Updating A-MPR testing for NS_46 for band n7; ZTE Corporation; RAN5#105

R5-250435 Updating TP analysis for FR1 NS_43U AMPR testing; Huawei, HiSilicon; RAN5#106

R5-255216 Adding TP analysis for NS_06 for n14 PC2；Huawei, HiSilicon, China Unicom；RAN5#108

Other:

R5-251073 PRD21 CDS NR FR1 FDD band n7 PC2; ZTE Corporation; RAN5#106

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template