3GPP TSG RAN meeting #64									         RP-140769

Sophia Antipolis, France, June 10 - 13, 2014

## Status Report to TSG

Agenda item: 11.5.2

| Work Item Name | DCH Enhancements for UMTS |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| included in this status report | Core part: | Yes | Perf. part: | Yes | Testing part: | No |
| Study Item Name |  |  |  |  |  |  |
| Acronym | UTRA_DCHenh |  |  |  |  |  |
| Unique ID | 610025 |  |  |  |  |  |

Source:

| Leading WG |  | TSG RAN WG1 |
| --- | --- | --- |
| Rapporteur | Name | Arjun BHARADWAJ |
|  | Company | Qualcomm Incorporated |
|  | Email | arjunb@qti.qualcomm.com |

## 1	Work plan related evaluation

### 1.1	History

| TSG meeting # | TSG Tdoc number of status report | TSG Tdoc of WI/SI description sheet as approved by TSG (if any) | overall level of completion as decided by TSG for the SI / Core part / Testing part | completion date as decided by TSG for the SI / Core part / Testing part | overall level of completion as decided by TSG for the Perf. part | completion date as decided by TSG for the Perf. part |
| --- | --- | --- | --- | --- | --- | --- |
| 61 | WI/SI started | RP-131357 | 0% | June 2014 | 0% | September 2014 |
| 62 | RP-131503 | RP-131357 | 20% | June 2014 | 0% | September 2014 |
| 63 | RP-140461 | RP-131357 | 50% | June 2014 | 0% | September 2014 |

NOTE:	The table covers all TSG meetings from the start of the WI/SI but not the current RAN meeting.
Please indicate the RAN Tdoc numbers for the WI/SI description sheets in the 3rd column above as link to the 3GPP server, i.e. ftp://ftp.3gpp.org/tsg_ran/TSG_RAN/TSGR_xx/Docs/RP-xxnnnn.zip
e.g.: RP-132066

### 1.2	Status at this TSG meeting

NOTE:	This status reflects the conclusion of the leading WG (e.g. achieved by email). In case there was no consensus a corresponding range has to be provided and reason for missing consensus has to be mentioned. If this status report covers Core and Perf. part, then the rapporteur may have to contact 2 WGs (one for the Core and RAN4 for the Perf. part).

#### 1.2.1	Estimated level of completion of the work/study item

overall (mandatory to be provided):		Core part:			80 %

RAN4 Perf. part:		30 %

RAN5 Testing part:		XXX %

SI:				XXX %

NOTE:	Please leave the XXX for lines that are not applicable for this status report.

per WG (mandatory to be provided) for Core part or SI:	RAN WG1:		85%

RAN WG2:		75%

RAN WG3:		75%

RAN WG4:		XXX%

RAN WG5:		XXX%

NOTE:	Please leave the XXX for lines that are not applicable for this status report.

additional comments:

#### 1.2.2	Estimated completion date of the work/study item

This SI is planned to be 100% complete in:				XX			which is:	RAN #XX

The Core part WI is planned to be 100% complete in:			September 2014    which is:	RAN #65

The Performance part WI is planned to be 100% complete in:	December 2014	which is:	RAN #66

The Testing part WI is planned to be 100% complete in:		XX 			which is:	RAN #XX

NOTE:	Please leave the XX for lines that are not applicable for this status report.

additional comments:

#### 1.2.3	Future time budget situation (not applicable to RAN5 WIs/SIs)

| Any time units modified in this section compared to RP-132066 endorsed by RAN #62 | yes |
| --- | --- |

NOTE:	The last row of the table(s) below have to be filled out (without revision marks) to reflect the status of time units (1 time unit ~ 2h) per session as endorsed by the previous RAN meeting: RP-132066
Then it has to be decided whether any modification is needed and a corresponding Yes or No has to be indicated in the table above.
If any modification is needed, then the table(s) below has to be modified with revision marks and a motivation/explanation of the changes has to be provided below the table(s).
If no time unit is needed for a session, then leave the field empty.
In general: The time units have to be indicated up to the target date of the WI/SI (if necessary add further tables).

| RAN #64 Q3/2014 RAN #65 |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 78 | 78 | 87 |  |  | 85 | 72 | 72 | 72 | 72 |
|  | 3 |  | 1.5 |  | 1.5 |  |  |  | 0.5 |

| RAN #65 Q4/2014 RAN #66 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf | R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 78bis | 78bis | 87bis |  |  | 85bis | 72bis | 72bis | 72bis | 72bis | 79 | 79 | 88 |  |  | 86 | 73 | 73 | 73 | 73 |
|  |  |  |  |  |  |  |  |  | 0.25 |  |  |  |  |  |  |  |  |  | 0.25 |

L: LTE, U: UMTS, J: Joint, RD: RRM/demodulation

motivation/explanation:

## 2.	Technical status related evaluation

### 2.1	Detailed progress report since last TSG meeting (for all involved WGs)

NOTE:	A good progress report lists what was done for each open issue in all affected WGs.

#### 2.1.1	Progress of the SI or Core part WI or Testing part WI

RAN1 #76bis

Documents [1 - 21] were discussed at the meeting.  Some progress was achieved on open issues since the last TSG meeting.  Further progress was made on several topics including the design of downlink compressed mode operation, aspects of uplink compressed mode, a host of remaining issues including details of pseudo-flexible rate matching, UL CLTD operation, the DTX/DRX timelines of enhanced DCH operation, the length of CRC to be used in downlink with transport block concatenation, introduction of a new signalling parameter for DPDCH power level relative to TPC when DCCH is present, and UL operation without FET.

An LS in [21] containing all RAN1 agreements including agreements made at the end of RAN1 #76bis meeting was sent to other RAN working groups.

A number of remaining aspects were discussed during a follow up email discussion including UL phy-layer behavior in a 20ms TTI that contains both DTCH and DCCH transport blocks, details of 10ms transmission of DTCH/DCCH transport blocks in UL compressed mode, UE capabilities, DL early BLER target, UL dynamic 10ms transmission operation, and CPC.  A way forward on the latter topics was agreed at the conclusion of the email discussion, introducing a basic UE capability and network configuration, along with further details on 10ms transmission mode, UL compressed mode, CPC, and DL early BLER target.

RAN1 #77

Documents [1 - 17] were discussed.  Further details of the UE and Network operations in basic configuration and basic UE capability were discussed.  The operation of UE OLPC was discussed in more details in the basic configuration.  The encoding of TFCI and details of UL ACK slot pairs in compressed mode were agreed.  Proposals for a mode of operation with UL FET were discussed.  Proposals for compressed mode operation in basic network configuration were discussed.

A set of CRs were discussed in details [13-16].  It was agreed to continue with CR review in follow-up email discussions.

An LS containing all RAN1 #77 agreements, including the agreements made during RAN1 #76bis email discussions, was sent to other RAN working groups.

It was agreed to continue the discussion on a few remaining aspects of DCH enhancements in a follow-up email discussion, including UL FET mode of operation and compressed mode operations in basic configuration.

RAN2 #85bis

Initial discussions on RAN2 impact from DCH Enhancements WI ([1]) were triggered. Based on discussion during the meeting an LS ([1[) was sent to RAN1 expressing RAN2’s preference to perform concatenation of AMR Class A, B and C bits at the physical layer. Documents [3] and [4] were not treated.

RAN2 #86

Stage-2 and Stage-3 CR’s were discussed [4-6]. A working assumption was made to capture the Transmission Switching Mode procedure in MAC specification. An email discussion, until next RAN2 meeting, was setup to progress the CR’s further.

RAN3 #83

Documents [1- 5] were discussed.   LSs from RAN1 [1] and RAN2 [2] on previous RAN1 and RAN2 discussions on DCH enhancements work item were noted. The topic of the LS in [2] need no further attention from RAN3 due to latest RAN1 agreements. CRs were discussed and endorsed as baseline in [4] and [5].

Further progress is pending upon further RAN1 inputs and additional checking of the baseline CRs for consistency with RAN1/RAN2 CRs.

#### 2.1.2	Progress of the Performance part WI

NOTE:	Please leave this section empty if not applicable to this status report.

RAN4 #71

Documents [1 - 3] discussed potential requirements impact in RAN4 for DCH enhancements. New DL reference measurement channels needed to define new UE performance requirements were introduced in [1]. Potential performance requirements for DCH enhancements were discussed in [2].

An LS on the latest agreements on DCH enhancements work item from RAN1 was discussed in [3].

### 2.2	List of completed elements (compare with open issues of last TSG)

#### 2.2.1	Completed elements of the SI or Core part WI or Testing part WI

- Further details of design of UL ACK for DL FET

- Further details of basic configuration operation and basic UE capability

- Further details of TFCI signalling and ACK slots in compressed mode

- Design of UL ACK channel for DL FET

#### 2.2.2	Completed elements of the Performance part WI

NOTE:	Please leave this section empty if not applicable to this status report.

- Initial discussion of potential performance requirements for DCH enhancements

### 2.3	List of open issues

NOTE:	Usually, at the beginning of a WI/SI the list of open issues is copied from the objectives of the WID/SID into this open issues list. Once an open issue is completed it is moved up to section 2.2.
When a WI/SI is 100% complete the list under 2.3 is empty. Otherwise please justify why an open issue is not essential for the WI/SI.

#### 2.3.1	Open issues of the SI or Core part WI or Testing part WI

- Compressed mode operation in basic configuration

- UL FET mode and DL ACK channel

#### 2.3.2	Open issues of the Performance part WI

NOTE:	Please leave this section empty if not applicable to this status report.

- Complete specification of UE and BTS performance requirements.

## 3.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1 #76bis

[1]	R1-141491	UL DCH Enhancement solution comparison, MediaTek Inc.

[2]	R1-141492	System simulation results for uplink FET-less transmission mode switching, MediaTek Inc.

[3]	R1-141700	Mechanisms for UL 10ms/20ms TTI switching, Qualcomm Incorporated

[4]	R1-141494	UL ACK design comparison for DL-FET, MediaTek Inc.

[5]	R1-141668	Consideration on UL ACK for DL Frame Early Termination, Huawei, HiSilicon

[6]	R1-141701	Design of UL DPCCH ACK channel for DL FET, Qualcomm Incorporated

[7]	R1-141495	Uplink TFCI coding considerations, MediaTek Inc.

[8]	R1-141703	UE capabilities and sub-feature dependencies for DCH enhancements, Qualcomm Incorporated

[9]	R1-141760	Way Forward on Aspects of DCH Enhancements, Qualcomm, MTK

[10]	R1-141704	DCH Enhancements and CPC, Qualcomm Incorporated

[11]	R1-141705	Remaining Aspects of DCH Enhancements, Qualcomm Incorporated

[12]	R1-141490	Downlink compressed mode considerations, MediaTek Inc.

[13]	R1-141493	Uplink compressed mode design for DCH enhancements, MediaTek Inc.

[14]	R1-141657	Compressed mode for enhanced DCH, NSN

[15]	R1-141702	Compressed Mode Aspects of DCH Enhancements, Qualcomm Incorporated

[16]	R1-141706	25.211 DRAFT CR (Rel-12, B) Introduction of DCH Enhancements, Qualcomm Incorporated

[17]	R1-141707	25.212 DRAFT CR (Rel-12, B) Introduction of DCH Enhancements, Qualcomm Incorporated

[18]	R1-141708	25.213 DRAFT CR (Rel-12, B) Introduction of DCH Enhancements, Qualcomm Incorporated

[19]	R1-141709	25.214 DRAFT CR (Rel-12, B) Introduction of DCH Enhancements, Qualcomm Incorporated

[20]	R1-141710	25.300 DRAFT CR (Rel-12, B) Introduction of DCH Enhancements, Qualcomm Incorporated

[21]	R1-141757	LS on RAN1 Decisions for Enhanced DCH Work Item (To: RAN2, RAN3, RAN4), RAN1

RAN1 #77

[1]	R1-142459	Summary of email discussions in RAN1#76bis on DCH enhancements, Qualcomm Incorporated

[2]	R1-142514	Hamming distance analysis of Uplink TFCI code variants, NSN

[3]	R1-142305	UL TFCI Discussion, MediaTek Inc.

[4]	R1-142548	Coding for Uplink TFCI, Huawei, HiSilicon

[5]	R1-142572 (R1-142460) 	Remaining aspects of DCH enhancements, Qualcomm Incorporated

[6]	R1-142307	Uplink ACK Transmission in Compressed Mode, MediaTek Inc.

[7]	R1-142306	Remaining Design Details of DL 10ms Mode Transmission, MediaTek Inc.

[8]	R1-142573 (R1-142463)	Basic UE Capability Mode of Operation, Qualcomm Incorporated

[9]	R1-142461	DL Compressed mode operation without SF reduction, Qualcomm Incorporated

[10]	R1-142462	UL FET operation for DCH enhancements, Qualcomm Incorporated

[11]	R1-142567	UL FET design considerations, Qualcomm Incorporated

[12]	R1-142568	Ack channel design for UL FET, Qualcomm Incorporated

[13]	R1-142464	25.211 CR0316 (Rel-12, B) Introduction of DCH Enhancements, Qualcomm Incorporated

[14]	R1-142600 (R1-142465)	25.212 CR0329 (Rel-12, B) Introduction of DCH Enhancements, Qualcomm Incorporated

[15]	R1-142466	25.214 CR0715 (Rel-12, B) Introduction of DCH Enhancements, Qualcomm Incorporated

[16]	R1-142467	25.300 CR Introduction of DCH Enhancements, Qualcomm Incorporated

[17]	R1-142708	LS on RAN1 Decisions for Enhanced DCH Work Item, RAN1

RAN2 #85bis

[1]	R2-141648	RAN2 impacts from DCH enhancements, Qualcomm Incorporated

[2]	R2-141786	LS on DCH Enhancements, RAN2

[3]	R2-141649	UE capabilities and sub-feature dependencies for DCH enhancements	, Qualcomm Incorporated

[4]	R2-141650	25.300 TP Introduction of DCH Enhancements, Qualcomm Incorporated

RAN2 #86

[1]	R2-141875	LS on RAN1 Decisions for Enhanced DCH Work Item (R1-141757; contact: Qualcomm), RAN1

[2]	R2-142707	RAN2 spec impacts from DCH enhancements, Qualcomm Incorporated

[3]	R2-142708	Basic UE capability mode of operation	, Qualcomm Incorporated

[4]	R2-142709	25.300 CR Introduction of DCH Enhancements, Qualcomm Incorporated

[5]	R2-142710	25.331 CR Introduction of DCH Enhancements, Qualcomm Incorporated

[6]	R2-142712	25.306 CR Introduction of DCH Enhancements, Qualcomm Incorporated

RAN3 #83

[1]	R3-140993	LS on RAN1 Decisions for Enhanced DCH Work Item (To: RAN2, RAN3, RAN4), RAN1

[2]	R3-141000	LS on DCH enhancements (To: RAN1; Cc: RAN3), RAN2

[3]	R3-141401	(R3-1411177) Impacts of the DCH Enhancement Work Item on RAN3 Specifications, Qualcomm Incorporated

[4]	R3-141430	(R3-141402, R3-1411178) 25.423 CR  Introduction of DCH Enhancements, Qualcomm Incorporated

[5]	R3-141431	(R3-141403, R3-1411179) 25.433 CR  Introduction of DCH Enhancements, Qualcomm Incorporated

RAN4 #

[1]	R4-143680	New DL reference measurement channels for DCH enhancements, Qualcomm Incorporated

[2]	R4-143683	Further discussion on RAN4 requirements due to introduction of DCH enhancements, Qualcomm Incorporated

[3]	R4-143814	LS on RAN1 Decisions for Enhanced DCH Work Item (R1-141757 Source: TSG RAN WG1, To: TSG RAN WG4)

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template