## Slide 1
Cellular Internet of Things Meeting plan for WI phase
Source: Vodafone
3GPP TSG RAN #69
14 - 16 September 2015
RP - 151375
Agenda: 14.1.1

## Slide 2: Vodafone’s suggestion for Work Item calendar for RAN
In order to maintain original suggested GERAN WI schedule (see back up), we propose following schedule for successful completion within Rel-13.
Planned Meeting Schedule
  RAN 1/2: 5 – 9 October 2015, Malmo, Sweden
  RAN 3: 5 – 9 October 2015, Sophia Antipolis, FR
  RAN 4: 12 – 16 October 2015, Sophia Antipolis, FR
  RAN 1/2/3/4: 16 – 20 November 2015, Anaheim, USA
  RAN 1/2 ad hoc: 14 – 18 December 2015, TBD
  RAN 1/2/4(ad hoc): 11 – 15 January 2016 TBD
  RAN 1/2/3/4: 15 – 19 February 2016, Malta
Additional meetings

## Slide 3: Meeting Schedule
In addition to online sessions, “offline” sessions are highly valuable to reach consensus, and allow delegates to work on way forward/CR drafting.
We anticipate 3 days of online sessions per meeting with gaps between sessions for “offline” sessions and document revisions.

## Slide 4
Back up

## Slide 5: pre-PCG: Vodafone’s suggestion for Work Item calendar GPC150295
GERAN #67 10-14 August 2015
4 week gap
CIoT Ad hoc #5 14-18 September 2015 (week of RAN/CT/SA plenaries)
3 week gap (includes 1st October holiday week)
CIoT Ad Hoc #6 12-16 October 2015
4 week gap
GERAN #68 16-20 November 2015 (mega meeting)
7 week gap (includes Christmas)
GERAN1/2 bis meeting 11-15 January 2016
4 week gap (includes Chinese New Year)
GERAN #69 15-19 Feb 2016 (close formal message coding for Rel 13)