3GPP TSG RAN meeting #70										RP-151748

Sitges, Spain, Dec. 7 - 10, 2015

## Status Report to TSG

Agenda item:			11.07.18

| Work Item Name | Further Enhancements of Minimization of Drive Tests for E-UTRAN |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| included in this status report | Core part: | Yes | Perf. part: | No | Testing part: | No |
| Study Item Name |  |  |  |  |  |  |
| Acronym | LTE_eMDT2-Core |  |  |  |  |  |
| Unique ID | 690165 |  |  |  |  |  |

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Nan HU |
|  | Company | CMCC |
|  | Email | hunan@chinamobile.com |

## 1	Work plan related evaluation

### 1.1	History

| TSG meeting # | TSG Tdoc number of status report | TSG Tdoc of WI/SI description sheet as approved by TSG (if any) | overall level of completion as decided by TSG for the SI / Core part / Testing part | completion date as decided by TSG for the SI / Core part / Testing part | overall level of completion as decided by TSG for the Perf. part | completion date as decided by TSG for the Perf. part |
| --- | --- | --- | --- | --- | --- | --- |
| RAN#69 | WI/SI started | RP-151611 | 0% | Dec. 2015 | 0% | Dec. 2015 |

NOTE:	The table covers all TSG meetings from the start of the WI/SI but not the current RAN meeting.
Please indicate the RAN Tdoc numbers for the WI/SI description sheets in the 3rd column above as link to the 3GPP server, i.e. ftp://ftp.3gpp.org/tsg_ran/TSG_RAN/TSGR_xx/Docs/RP-xxnnnn.zip
e.g.: RP-151600

### 1.2	Status at this TSG meeting

NOTE:	This status reflects the conclusion of the leading WG (e.g. achieved by email). In case there was no consensus a corresponding range has to be provided and reason for missing consensus has to be mentioned. If this status report covers Core and Perf. part, then the rapporteur may have to contact 2 WGs (one for the Core and RAN4 for the Perf. part).

#### 1.2.1	Estimated level of completion of the work/study item

overall (mandatory to be provided):		Core part:			100 %

RAN4 Perf. part:		XXX %

RAN5 Testing part:		XXX %

SI:				XXX %

NOTE:	Please leave the XXX for lines that are not applicable for this status report.

per WG (mandatory to be provided) for Core part or SI:	RAN WG1:		XXX%

RAN WG2:		100%

RAN WG3:		100%

RAN WG4:		XXX%

RAN WG5:		XXX%

NOTE:	Please leave the XXX for lines that are not applicable for this status report.

additional comments:

#### 1.2.2	Estimated completion date of the work/study item

This SI is planned to be 100% complete in:				<e.g. Dec. 2015>	which is:	RAN #XX

The Core part WI is planned to be 100% complete in:			     Dec. 2015	 which is:	RAN #70

The Performance part WI is planned to be 100% complete in:	<e.g. Dec. 2015>	which is:	RAN #XX

The Testing part WI is planned to be 100% complete in:		<e.g. Dec. 2015>	which is:	RAN #XX

NOTE:	Please leave the XX for lines that are not applicable for this status report.

additional comments:

#### 1.2.3	Future time budget situation (not applicable to RAN5 WIs/SIs)

| Any time units modified in this section compared to RP-151600 endorsed by RAN #69 | No |
| --- | --- |

NOTE:	The last row of the table(s) below have to be filled out (without revision marks) to reflect the status of time units (1 time unit ~ 2h) per session as endorsed by the previous RAN meeting: RP-151600
up to the target date of the WI/SI (if necessary add further tables below).
Then it has to be decided whether any modification is needed and a corresponding Yes or No has to be indicated in the table above.
If any modification is needed, then the table(s) below has to be modified with revision marks and a motivation/explanation of the changes has to be provided below the table(s).
If no time unit is needed for a session, then leave the field empty.
In general: The time units have to be indicated up to the target date of the WI/SI (if necessary add further tables).

| RAN #70 Q1/2016 RAN #71 |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 84 | 84 | 93 | 93 | 89 | 91 | 78 | 78 | 78 | 78 |

L: LTE, U: UMTS, J: Joint, RD: RRM/demodulation

motivation/explanation:

## 2.	Technical status related evaluation

### 2.1	Detailed progress report since last TSG meeting (for all involved WGs)

NOTE:	A good progress report lists what was done for each open issue in all affected WGs.

#### 2.1.1	Progress of the SI or Core part WI or Testing part WI

TSGR2_91bis:

A total of 16 contributions were submitted on the topics of QoS verification and coverage optimisation.

- Regarding the QoS verification, the following agreements were achieved:

- MDT initiation for the QoS measurements should be possible by both management based MDT and Signaling based MDT. LS need to be sent to RAN3 to indicate this, as there would be S1 impact.

- UL delay measurements and reporting are using immediate MDT for configuration and reporting.

- The delay measurement reporting is periodical where the reporting periodicity is the measurement period.

- The measurement result is converted into a ratio of packet delays exceeding a configured threshold and the total number of packets during the measurement/reporting period.

- In case the number of PDCP SDUs and/or detected events will be reported, the coding of the numbers or ratio shall re-use the coding principles of those defined for MBSFN BLER reporting.

- Data loss measurement shall be collected by the eNB. Data loss measurement for UL and DL are done based on existing L2 measurements (as specified today in TS 36.314 but per UE).

- DL packet delay shall be collected by the eNB based on existing L2 measurements (as specified today in TS 36.314 but per UE).

- Regarding coverage optimisation, two issues were discussed.

- One is how to handle the eICIC affected measurement results,

- Other is how to handle IDC affected measurement results

The following agreements were achieved:

  - UEs in RRC_IDLE supporting the IDC mechanism suspends logging for measurements affected by IDC interference.

  - Suspends logging measurements if any frequency affected.

  - UE suspending MDT logging due to IDC indicates the reason why the measurement logging has been stopped.

TSGR2_92:

16 documents were submitted including four CR’s proposals. RAN2 discussed the open issue on VoLTE traffic dropping and optimisation on introduced indication for IDC issue.

The flowing agreements were achieved:

- Add QCI 1 presence indication into RLF report when RLF is detected and UE has QCI 1 bearer.

- UEs supporting the IDC mechanism suspends logging for measurements affected by IDC interference regardless of whether it is applicable to downlink pilot strength measurements or MBSFN measurements.

- UE does not need to send an indication to the NW for measurement suspension due to IDC in case the UE has no IDC interference free radio measurement result in the log.

In addition, stage 2/3 CRs were also discussed in this meeting and several agreements were made as follows:

- DelayReportInterval can be configured with values 1024ms, 2048ms, 5120ms, 10240ms, 1min

- UL PDCP Delay measurement configuration per QCI is realized by Trace without RRC impacts.

- RAN2 adopts followings:

- M6: Packet Delay, separately in the UL and DL

- M7: Packet Loss rate, separately in the UL and DL

- The UL PDCP delay measurement is optional, with a capability indication.

- RAN2 adopts “For E-UTRA, Data Loss and Latency measurements can be collected, aiming to reflect QoS for conversational traffic” in 37.320.

TSGR3_89bis:

- Discussion focus on MDT measurements that may be affected by eICIC [34~37]

- Possible solutions for MDT measurements were discussed and mainly focused on the following options:

- Solution1: eNB indicates to the TCE whether measurements have been collected while eICIC was configured

- Solution2: eNB decides to not report those results to the TCE

- Solution3-operator preference: possibility to configure to report or not? Similar to solution1

- There was also discussion on how to coordinate with RAN2 on MDT open issues such as

- eNB indicates to the TCE whether measurements have been collected while eICIC was configured or eNB decides to not report those results to the TCE

- Does measurements apply for signalling and management based MDT?

- Huawei to trigger post meeting offline email discussion with regards to RAN2 decision and RAN3 open issues on MDT for possible MDT solutions for corresponding impacted specs

TSGR3_90:

- Discussion was mainly based on 5 contributions [38~42].

- Discussion on solution for addition of configuration of the new MDT measurements for signalling based MDT [40, 41].

- There were also discussions on additional MDT measurements such as QCI [42].

- Agreement to finalized feMDT solutions and corresponding update in spec TS 36413 and TS36423 through post meeting email discussion

#### 2.1.2	Progress of the Performance part WI

NOTE:	Please leave this section empty if not applicable to this status report.

### 2.2	List of completed elements (compare with open issues of last TSG)

#### 2.2.1	Completed elements of the SI or Core part WI or Testing part WI

RAN2:

- Enhanced QoS Verification:

- MDT measurements and procedures to support better understanding of the QoS and its limiting factors for MMTEL voice and video traffic are specified. Details are listed as follows:

  - UL PDCP queuing delay measurement

  - Data loss measurement for UL and DL (except for UL dropping of PDCP SDUs)

  - Traffic drop metric collection

- Enhanced Coverage Optimization:

- Corresponding procedures to support the following solutions are specified, including:

  - UEs in RRC_IDLE supporting the IDC mechanism should remove measurements from the Logged MDT report that were affected by IDC interference.

RAN3:

- Complete feMDT Solutions and addition of those solution to impacted specs TS 36413 and TS 36423

- Configuration of the new MDT measurements for signaling based MDT:

  - Configuration of Measurements to Activate such M6 and M7 in TS 36413 sub-clause 9.2.1.81

  - Addition necessary sub-clause to describe IE for M6 and M7 in TS 36413

  - Configuration of Measurements to Activate such M6 and M7 in TS 36423 sub-clause 9.2.56

  - Addition of necessary sub-clause to describe IE for M6 and M7 in TS 36423

#### 2.2.2	Completed elements of the Performance part WI

NOTE:	Please leave this section empty if not applicable to this status report.

### 2.3	List of open issues

NOTE:	Usually, at the beginning of a WI/SI the list of open issues is copied from the objectives of the WID/SID into this open issues list. Once an open issue is completed it is moved up to section 2.2.
When a WI/SI is 100% complete the list under 2.3 is empty. Otherwise please justify why an open issue is not essential for the WI/SI.

#### 2.3.1	Open issues of the SI or Core part WI or Testing part WI

None

#### 2.3.2	Open issues of the Performance part WI

NOTE:	Please leave this section empty if not applicable to this status report.

## 3.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN#69:

- R2-151611	New Work Item Proposal: Further Enhancements of Minimization of Drive Tests for E-UTRAN, CMCC, RAN#69

RAN2#91bis:

- R2-154083	“Considerations on Enhanced QoS Verification Use Case”, CATT, RAN2#91bis

- R2-154105	“Queuing delay measurement”,	Nokia Networks, RAN2#91bis

- R2-154432	“Procedure and Configuration for GBR Traffic QOS Verification”, ZTE Corporation, RAN2#91bis

- R2-154455	“Issues on reporting MDT measurement results per QCI”,	LG Electronics Inc., RAN2#91bis

- R2-154549	“UL Scheduling Delay Measurement”, Qualcomm Incorporated, RAN2#91bis

- R2-154685	“Configuration and report mechanism for UL PDCP queuing delay measurement”, Kyocera, RAN2#91bis

- R2-154782	“feMDT todo	“, MediaTek Inc. ,  RAN2#91bis

- R2-154863	“Enhanced QoS Verification in feMDT”, Huawei, HiSilicon, RAN2#91bis

- R2-154865	“New MDT measurement introduced by feMDT”, Huawei, HiSilicon, RAN2#91bis

- R2-154084	“Enhanced Coverage Optimization with eICIC”, CATT, RAN2#91bis

- R2-154085	“Draft LS on Enhanced Coverage Optimization with eICIC	“, CATT, RAN2#91bis

- R2-154106	“Logged MDT data filtering due to IDC”, Nokia Networks, RAN2#91bis

- R2-154446	“On handling MDT measurement results impacted by IDC”, Samsung Telecommunications

- R2-154577	“MDT with in-device interference”, LG Electronics France, RAN2#91bis

- R2-154683	“Potential solutions for Logged MDT under IDC interference”, Kyocera, RAN2#91bis

- R2-154831	“Introduction of LoggedMeasurementResults filtering due to IDC	“, Nokia Networks, RAN2#91bis

- R2-154864	“Enhanced Coverage Optimization in feMDT”, Huawei, HiSilicon, RAN2#91bis

RAN2#92:

- R2-156429	“Reporting UL Packet delay measurement in MDT	LG Electronics Inc.	, RAN2#92

- R2-156513	“Open issues related to UE-based UL delay”, Nokia Networks, RAN2#92

- R2-156590	“Logging RLF caused VoLTE call drops”, Qualcomm Incorporated, RAN2#92

- R2-156646	“Packet Loss Measurement”, MediaTek Inc. , RAN2#92

- R2-156656	“Further details of UL PDCP queueing delay measurement”, Kyocera, RAN2#92

- R2-156236	“Logged MDT under IDC interference”, ZTE Corporation, RAN2#92

- R2-156507	“Measurement logging under in-device interference	“, LG Electronics France, RAN2#92

- R2-156657	“FFS issues on data filtering due to IDC“, Kyocera, RAN2#92

- R2-156824	“Further Analysis on MDT with eICIC”, CATT, RAN2#92

- R2-156648	“Summary of email discussion [91bis#42] on 37.320 CR”, MediaTek Inc. , RAN2#92

- R2-156651	“Further Enhancements of MDT for E-UTRA”, MediaTek Inc. , RAN2#92

- R2-156255	“New MDT measurement introduced by feMDT”, Huawei Telecommunication India, RAN2#92

- R2-156398	“Introduction of Rel-13 MDT enhancements Alt1”, Nokia Networks, RAN2#92

- R2-156401	“Introduction of Rel-13 MDT enhancements Alt2”, Nokia Networks, RAN2#92

- R2-156865	“Introduction of IDC Impact to Logged Measurements”, CATT, RAN2#92

RAN3#89bis

- R3-152088	“Specification impacts of enhanced MDT”, ZTE, RAN3#89bis

- R3-152090	“Discussion on RAN3 impacts of feMDT”, Huawei, CMCC, RAN3#89bis

- R3-152091	“Introduction of feMDT”, Huawei, CMCC, RAN3#89bis

- R3-152092	“Introduction of feMDT”, Huawei, CMCC, RAN3#89bis

RAN3#90

- R3-152425	“LS on new MDT measurement introduced by feMDT”, Huawei, RAN3#90

- R3-152486	“Discussion on RAN3 impacts of feMDT”, ZTE, RAN3#90

- R3-152762	“Introduction of feMDT”, Huawei, CMCC, RAN3#90

- R3-152763	“Introduction of feMDT”, Huawei, CMCC, RAN3#90

- R3-152484	“Specification impacts of enhanced MDT”, ZTE, RAN3#90

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template