## Slide 1
3GPP TSG-RAN #75 RP-170014
Dubrovnik, Croatia, 6-9 March, 2017
RAN6 Chair: Juergen Hofmann (NOKIA)
RAN6 Secretary: Paolo Usai (ETSI MCC)
Status Report RAN WG6 to TSG-RAN #75

## Slide 2: Meetings
Meetings held since RAN#74 plenary
RAN6 #3 | 13 – 17 February, 2017 | Athens, Greece | EF3
RAN #75 | 6 – 9 March, 2017 | Dubrovnik, Croatia | EF3

## Slide 3: RAN6 #3 Statistics (1/3)
Incoming: 75
Total: 155
To be updated

## Slide 4: RAN6 #3 Statistics (2/3)
Rel-13: 14
Rel-14: 15
Total: 29

## Slide 5: RAN6 #3 Statistics (3/3)
Total number of participants attending: 30 (registered for the meeting: 36)

## Slide 6: Executive Summary
In total 29 CRs agreed: eDRX (6), EC-GSM-IoT (8), Positioning enhancements (7), EC-GSM-IoT Radio Interface Enhancements (7), TEI14 (1).
Liaisons: 2 incoming LS and 0 outgoing LS.
Rel-13: essential corrections agreed for eDRX_GSM feature.
Rel-13: essential corrections agreed for EC-GSM-IoT feature.
Rel-14: Positioning Enhancements for GERAN: Concept refined based on MS autonomous Multilateration TA with network guidance and Multilateration OTD with network assistance. Stage 2 CRs and some stage 3 CRs agreed. A set of Stage 3 CRs is postponed. WI completion 80%. WI Exception sheet and Telco on 6th April 2017 agreed to progress the open items.
Rel-14: Dedicated Core Network Support: WI summary agreed.
Rel-14: EC-GSM-IoT Radio Interface Enhancements: Stage 2 CR agreed for Compact burst mapping used for Alternative Coverage Class mapping in uplink. All Stage 3 core CRs agreed for Alternative CC mappings. Working assumptions for UL MCL Improvement related to Stage 3 work agreed with corresponding stage 3 CRs postponed. WI completion 80%. WI exception sheet and Telcos on 29th March and April 26th April 2017 agreed to progress the open items.
Rel-14: CR to update the 3GPP security profile agreed.
List of agreed CRs in RP-170015 and RP-170551 which are for block approval at RAN#75.

## Slide 7: General Matters/RAN6 #3 Report Approval
Writing World Class Standards Workshops
  RAN6 delegates participated in a joint session with RAN3.
Report of 3GPP TSG RAN WG6 meeting #2 approved.

## Slide 8: Liaisons (1/1)
2 incoming LS were dealt with. No outgoing LSs were sent.
R6-170028 Reply LS on Flexible eNB-ID and Cell-ID in E-UTRAN (SA5 to RAN3, cc CT1, CT4, RAN2, RAN6, SA2)
  Changes expected to GERAN A/Gb interface specifications
R6-170077 LS on removal of exceptions from security profiles in TS 43.318 (SA3 to RAN6)
  RAN6 agreed the CR to TS 43.318 for Rel-14 endorsed by SA3.

## Slide 9: Contributions to Rel-13 and Earlier Features

## Slide 10: eDRX_GSM (Rel-13)
Set of 6 correction CRs agreed related to BSIC confirmation, PEO BCCH CHANGE MARK, Bit ordering and Synchronization sequence.
CR 45.008 BSIC Confirmation Clarification agreed in R6-170013
CR 44.018 Miscellaneous PEO Corrections agreed in R6-170080
  Rel-14 mirror in R6-170081
CR 44.060 Clarifying Order of B11 to B1 in in 11 Bit Access agreed in
  R6-170106
CR 45.002 Synchronization sequence bits correction agreed in R6-170131
  Rel-14 mirror in R6-170132
The agreed CRs are collected in RP-170063 for block approval at RAN#75.

## Slide 11: EC-GSM-IoT, Core and Perf aspects (Rel-13)
Set of 8 correction CRs agreed related to removal of brackets for performance requirements, BSS operation, EC Access Control, unknown message types on EC-CCCH and other items:
  CR 45.005 8PSK performance for EC-GSM-IoT - removal of brackets agreed in R6-170011
  CR 45.005 BTS sensitivity performance requirements for Overlaid CDMA – removal of brackets agreed in R6-170012
  CR 48.018 Clarifying BSS Operation for EC-GSM agreed in R6-170078
    Rel-14 Mirror in R6-170079
  CR 44.018 Clarifying EC_Access_Control_Class Operation for EC-GSM agreed in R6-170153
    Rel-14 Mirror in R6-170154
  CR 44.018 Handling of unknown message types on EC-CCCH agreed in R6-170084
    Rel-14 Mirror in R6-170085
The agreed CRs are collected in RP-170064 for block approval at RAN#75.

## Slide 12: CS/PS Coordination for Shared GERAN Networks (Rel-13)
WI completed at GERAN#70.
No contributions.

## Slide 13: Contributions to Rel-14 Features

## Slide 14: Positioning Enhancements in GERAN - ePOS_GERAN (Rel-14) (1/4)
Several concept refinements of Multilateration Based Positioning Methods at RAN6 #3:
Triggering the Multilateration Procedure, R6-170126
  Updated from last meeting including a set of 23 agreed WA’s on procedures for timing advance estimation, triggering the paging for positioning with dedicated indication, trigger of cell reselection after being paged, signalling of location request, handling for page response outside the paging area.
Multilateration Timing Advance RRLP Message Content, R6-170021
  Provides a proposed message content for the RRLP message with corresponding CR in R6-170095.
Rules for Multilateration Timing Advance Method Utilization, R6-170022
  Contains a set of rules for the determining with Timing Advance method to use. All rules agreed and incorporated as WA in R6-170126.

## Slide 15: Positioning Enhancements in GERAN - ePOS_GERAN (Rel-14) (2/4)
Serving Cell TA Estimation for Multilateration Positioning , R6-170127: Contains proposals to ensure that TA estimation of the serving cell is done during triggering of the procedure. All 7 WA’s agreed.
Connectionless MTA Design Aspects, R6-170128: Describes the design behind the connectionless Extended Access Burst method. All 6 WA’s agreed.
Provisioning of a Multilateration timer to the SGSN, R6-170002: Addresses a mechanism to provide the SGSN with an indication, via a provided Timer value, that Multilateration Timing Advance is ongoing. All 3 WA’s agreed.
PS domain transport, R6-170089: addresses a transport mechanism for sending Multilateration related information between non-serving and serving BSS in the PS domain. 1 WA’s agreed.
Multilateration OTD – Design Aspects , R6-170129: addresses a set of working assumptions on procedures and signaling related to the Multilateration Observed Time Difference Method. All 6 WA’s agreed.

## Slide 16: Positioning Enhancements in GERAN - ePOS_GERAN (Rel-14) (3/4)
Normative Work
TS 43.059: Introduction of Multilateration agreed in R6-170151
  Functional description of Multilateration TA procedure (Stage 2).
TS 43.059: Introduction of Multilateration OTD agreed in R6-170150
  Functional description of Multilateration OTD procedure (Stage 2).
TS 45.001, 45.002 and 45.003 Introduction of Extended Access Burst for MTA with connectionless packet access agreed in R6-170149, R6-170135, and R6-170136.
TS 45.005 Introduction of Extended Access Burst for MTA with connectionless packet access agreed in R6-170138
TS 45.008 Introduction of Multilateration in R6-170099
The majority of the remaining work consist of merging CRs from different companies. Set of stage 3 specs postponed to RAN6 #4:
  Draft CR 24.008 (R6-170104), CR 44.018 (R6-170093), CR 44.031 (R6-170095 and R6-170103), CR 44.060 (R6-170094), CR 48.008 (R6-170098), CR 48.018 (R6-170074 and R6-170097), CR 49.031 (R6-170096), CR 45.010 (R6-170137).

## Slide 17: Positioning Enhancements in GERAN - ePOS_GERAN (Rel-14) (4/4)
CRs for Approval
The agreed CRs are collected in RP-170060 and RP-170551 for block approval at RAN#75.
Exception sheet
WI Exception request for ePOS_GERAN agreed in R6-170152, submitted in RP-170057 to RAN#75 for approval.
Work plan / Agreements
Positioning enhancements for GERAN - Workplan/Agreements, R6-170145
  Work plan for ePOS_GERAN until RAN#76 updated
  Agreements and working assumptions collected from other Tdocs
  Telco on 6th April 2017, 13.00 – 16.00 CET, agreed to progress open topics and to review merged CRs.
Status Report to RAN#75: RP-170192

## Slide 18: Support of Dedicated Core Networks - DECOR_GERAN (Rel-14)
WI closed at RAN#73.
DECOR - work item summary agreed in R6-170006.
Work Item summary to RAN#75 in RP-170194

## Slide 19: EC-GSM-IoT Radio Interface Enhancements (Rel-14) (1/3)
WID approved at RAN#73 in RP-161806.
Alternative Mappings for Higher Coverage Classes with 2 PDCHs
Compact burst mapping , R6-170005: Contains proposals to introduce compact burst mapping on the UL EC-PDTCH and EC-PACCH for higher coverage classes with 2 consecutive PDCH resource allocation to improve the performance and save memory.
Alternative Mappings for Higher Coverage Classes with 2 PDCHs - Normative work
Stage 2
  TS 43.064: Introduction of compact burst mapping , R6-170109: Functional description was agreed.
Stage 3
  TS 45.001, 45.002, 45.003 and 45.008 : Introduction of compact burst mapping in R6-170034, R6-170111, R6-170112 and R6-170110 were agreed
  TS 44.018 and 44.060: Introduction of Alternative Mappings for Higher Coverage Classes with 2 PDCHs in R6-170139 and R6-170140 were agreed
All work related to Alternative Mappings for Higher Coverage Classes with 2 PDCHs for Core specification completed at the RAN6#3 meeting.

## Slide 20: EC-GSM-IoT Radio Interface Enhancements (Rel-14) (2/3)
UL MCL Improvement for Low Power Devices in EC-GSM-IoT
New Uplink Coverage Class CC5 - Link Layer Aspects, R6-170141:
  Design overview for a new Coverage Class 5 for relevant UL channels.
  Set of WA’s agreed related to the design of CC5 EC-PDTCH / EC-PACCH / EC-RACH. All 5 WA’s agreed.
New Uplink Coverage Class CC5 - EC-PACCH Message Changes, R6-170064:
  Addresses modifications to the EC-PACCH Design. All 3 WA’s agreed.
New Uplink Coverage Class CC5 - EC-PDTCH Message Changes, R6-170065:
  Addresses modifications to the EC-PDTCH Design. 1 WA agreed
New Uplink Coverage Class CC5 - EC-RACH Training Sequence, R6-170115:
  Addresses the design of the EC-RACH for CC5. 1 WA agreed related to the method addressed in the paper.
Throughput and Latency Performance Analysis for UL MCL Improvement, R6-170075:
  Throughput and latency target performance defined in the CIoT study can roughly be met for the new UL coverage class.

## Slide 21: EC-GSM-IoT Radio Interface Enhancements (Rel-14) (3/3)
UL MCL Improvement for Low Power Devices in EC-GSM-IoT - Normative work
Stage 2 agreed at RAN6 #2. Set of stage 3 specs postponed to RAN6 #4:
  Draft CR 24.008 (R6-170122), CR 45.001 (R6-170142), CR 45.002 (R6-170118), CR 45.003 (R6-170119), CR 45.005 (R6-170062 and R6-170123), CR 45.008 (R6-170073), CR 44.018 (R6-170120), CR 44.060 (R6-170121), CR 48.018 (R6-170116).
Exception sheet
WI Exception request for CIoT_EC_GSM_radio_enh agreed in R6-170156, submitted in RP-170058 to RAN#75 for approval.
Work plan
Radio Interface Enhancements for EC-GSM-IoT Workplan, R6-170155:
  Work plan for CIoT_EC_GSM_radio_enh until RAN#76 defined.
  Telcos on 29th March and 26th April 2017, 13.00 – 16.00 CET, agreed to progress the topic.
Status Report to RAN#75: RP-170474
The agreed CRs are collected in RP-170061 (except R6-170138) for block approval at RAN#75.

## Slide 22: Small technical enhancements and improvements (TEI14)
Update of 3GPP security profile in TS 43.318 agreed in R6-170105 following SA3’s advice in their LS in R6-170077.
  All exceptions from the general 3GPP security profiles, as requested by SA3, are removed.
The agreed CR is in RP-170062 for approval at RAN#75.

## Slide 23: Work Plan
Presented in R6-170157 and approved.
Work / Study Item | Objective | Rel (Core Feature) | Completion
WI ePOS_GERAN-Core | Enhanced Positioning in GERAN (Stage 2 + Stage 3) | Rel-14 | 80%
WI ePOS_GERAN-Perf | Enhanced Positioning in GERAN, Radio Performance Requirements | Rel-14 | 80%
WI CIoT_EC_GSM_radio_enh-Core | EC-GSM-IoT Radio Interface Enhancements (Stage 2 + Stage 3) | Rel-14 | 80 %
WI CIoT_EC_GSM_radio_enh-Perf | EC-GSM-IoT Radio Interface Enhancements, Radio Performance Requirements | Rel-14 | 80 %

## Slide 24: RAN WG6 Schedule 2016 / 2017
Meeting | Date | Location | Host
RAN6#1 | 22 – 26 August 2016 | Gothenburg, Sweden | EF3
RAN#73 | 19 – 22 September 2016 | New Orleans, US | NAF3
RAN6#2 | 14 – 18 November 2016 | Reno, US | NAF3
RAN#74 | 5 – 8 December 2016 | Vienna, Austria | EF3
RAN6#3 | 13 – 17 February 2017 | Athens, Greece | EF3
RAN#75 | 6 – 9 March 2017 | Dubrovnik, Croatia | EF3
RAN6#4 | 15 – 19 May 2017 | Hangzhou, China | Huawei
RAN#76 | 5 – 8 June 2017 | West Palm Beach, US | NAF3
RAN6#5 | 21 – 25 August 2017 | Berlin, Germany | EF3
RAN#77 | 11 – 14 September 2017 | Sapporo, Japan | 
RAN6#6 | 27 November – 1 December 2017 | US (TBD) | 
RAN#78 | 18 – 21 December 2017 | Lisbon, Portugal | EF3

## Slide 25: Concluding Remarks
A very special thanks to Nicklas Johansson (Ericsson) for standing-in as Chair for the RAN6 #3 meeting.
Also a special thanks to Paolo Usai (ETSI MCC) for his efficient secretary support.
Thanks to all delegates for their hard work and EF3 for hosting the meeting.