## Slide 1: Principles for harmonizing specification of NSA and SA
CMCC
3GPP TSG RAN Meeting #75 RP-170320
Dubrovnik, Croatia, March 6 - 9, 2017

## Slide 2: Background 1-Agreement in RP-161253
2. CHECKPOINT: RAN#75: March 2017:
- Completion of SI with corresponding performance evaluation and concepts;
- Approval of WID(s); - Report from RAN1/RAN2/RAN3/RAN4/SA2 on fwd compatibility of NSA and SA NR;
- Reconfirmation of NR timeplan, including completion target for NSA higher layer components (box 4)
4. RAN#78/RAN#79: Stage-3 freeze for Non-Standalone higher layers (including components common with standalone). Completion target TBD.
5. RAN#80, June 2018: Release 15 stage 3 freeze for NR, including Standalone.
1. RAN#73, September 2016:
5G NR Requirements TR completion
2017
2016
3. RAN#78, December 2017:
- Stage 3 freeze of L1/L2 for common aspects of NSA (focused on licensed bands) and SA NR;
- Principles agreed for SA-specific L1/L2 components.
2018
Note: SA: Standalone
NSA: Non-Standalone

## Slide 3: Background 2-Agreement in RP-161915
It is affirmed that there is strong industry interest in completing the NSA version of the NR specifications on the basis of architecture Option 3/3a by TBD (between Dec 2017 and March 2018)
  The stage 3 freeze for Non-Standalone (NSA) higher layers will include support for Architecture Option 3/3a
It is also affirmed that there is a strong industry interest in completing the Standalone (SA) option 2 and option 4/4a/5/7/7a by the agreed deadline of June 2018
  Work on the NSA version shall not delay completion of the SA version

## Slide 4: Principles for harmonizing specification of NSA and SA
It is affirmed that stage-3 freeze for NSA NR and SA NR to be completed by deadline of Dec. 2017(RAN#78 ) and June 2018 (RAN#80), respectively
  Without imposing restriction on components of SA due to NSA’s timeline
SA NR and NSA NR should be specified in parallel
  No de-prioritization of SA NR or NSA NR
    Include TU allocation and essential components for SA/NSA
  Stage-3 Freeze L1/L2 for SA NR at Dec. 2017(RAN#78 ) to guarantee NSA full forward compatible SA
    Ensure NSA UE utilize NR SA carrier as supplementary carrier without imposing restriction on gNB’s scheduler
  Freeze stage-3 for NSA higher layers (including components common with standalone) at Dec. 2017(RAN#78 )