## Slide 1: Way Forward on 5G Timeplan
MediaTek, ASUS, CATT,
China Unicom, China Telecom, CHTTL, Telefonica, OPPO, Xiaomi
3GPP TSG RAN#75
March 6th-9th, 2017
Dubrovnik, Croatia
RP-170675

## Slide 2: Proposal
A single Rel-15 ASN1 (+ EPC and 5GC NAS) freeze remains the only target, in Sep18
An interim ASN1 (+EPC-only NAS) slush is possible in Mar18
    Shall eventually be fully replaced by Rel-15 ASN1 (+NAS) freeze
Backwards compatibility of Rel-15 ASN1 (+ EPC and 5GC NAS) freeze with the interim ASN1 (+EPC-only NAS) slush should be ensured but may not be guaranteed
Assumptions are described on the following slide
3GPP TSG RAN#75 RP-170675

## Slide 3: Assumption
Rel-15 ASN1 (+ EPC and 5GC NAS) freeze shall apply, as usual
  to the entire Rel-15 incl. all SA and NSA scenario options 2/3/[4]/5/7
Interim Rel-15 ASN1 (+ EPC-only NAS) slush
  may only apply to NSA deployment scenario Options 3
  shall not apply to any of the 5GS deployment scenario Options 2, 4, 5, 7
  shall not apply to any Rel-15 feature other than NR Ph1 WID (version approved @RAN#75) and Option 3 enablers. This applies across RAN/SA/CT.
In case backwards compatibility cannot be fully guaranteed
  slush-based UE capability shall be introduced in ASN1(+ EPC-only NAS) slush
  slush-based UE capability shall be disabled in Rel-15 ASN1 (+EPC and 5GC NAS) freeze
  means to fully deactivate NR capability and usage with Slush-based UE shall be considered in the interim ASN1 (+EPC-only NAS) slush
3GPP TSG RAN#75 RP-170675