## Slide 1
3GPP TSG RAN #76 RP-170864
West Palm Beach, US, 5 – 8 June, 2017
RAN4 Chairman: Xutao Zhou
RAN4 Vice Chairman: Xizeng Dai
RAN4 Vice Chairman: Hiromasa Umeda
RAN4 Secretary: Kyoungseok Oh
Status Report RAN WG4 to TSG-RAN #76

## Slide 2: Meetings
Meetings held since the last plenary
RAN4 #82bis | 3 – 7 April 2017 | Spokean, US | NF3
RAN4 #83 | 15 – 19 May 2017 | Hangzhou, CN | Huawei
RAN #76 | 5 – 8 June 2017 | West Palm Beach, FL, US | NF3

## Slide 3: 2017 Statistics
Meeting | Date | Delegates registered/attendees | Documents requested/uploaded
RAN4 #82bis | 3 – 7 April 2017 | 268/224 | 1669/1560
RAN4 #83 | 15 – 19 May 2017 | 331/240 | 1628/1826
Chart: 
| NR#1 | #82 | #82bis | #83 | NR #2 | #84 | #84bis | #85
RAN4 Delegates 2017 | 94 | 218 | 224 | 240
Chart: 
| NR#1 | #82 | #82bis | #83 | NR #2 | #84 | #84bis | #85
RAN4 Submitted Contributions 2017 | 292 | 1879 | 1560 | 1826

## Slide 4: WI/SI to be completed
Rel-13 SI
  Study on multi-node testing for LAA
Rel-14 Core WI
  All the basket WIs except 3DL/3UL which was completed in last RAN
  New band support in NB-IoT
  Introduction of new band support for 4Rx antenna ports
  Further enhanced MTC for LTE
  NB-IoT enhancement
  LTE-based V2X Services
Rel-14 Perf WI
  Performance enhancements for high speed scenario in LTE
  Measurement Gap Enhancement for LTE
  Requirements for a new UE category with single receiver based on Category 1 for LTE
  SRS Carrier based Switching for LTE
  Further Indoor Positioning enhancements for UTRA and LTE
  Further mobility enhancements in LTE
  Support for V2V services based on LTE sidelink
Rel-14 SI
  Study on interference cancellation receiver for LTE BS
Rel-15 WI
  Add Power Class 1 UE to B3/B20/B28

## Slide 5: WI/SI to be extended
Rel-14 Core WI extended to Sep 2017
  LTE UE TRP and TRS and UTRA Hand Phantom related UE TRP and TRS Requirements
  Radiated requirements for the verification of multi-antenna reception performance of Ues
  eMBMS enhancement for LTE
Rel-14 Performance WI extended to Sep 2017
  Enhanced LAA for LTE
Rel-15 WI extended to Sep 2017
  FDD operating band in the L-band for LTE
  LTE Extended 1.5 GHz SDL band (1427 – 1518 MHz) and LTE Carrier Aggregation (2DL/1UL) with Band 20
  TDD operating band in the L-band for LTE
Rel-15 WI extended to Dec 2017
  Add UE Power Class 2 to band 41 intra-band contiguous LTE carrier aggregation
Rel-15 WI extended to June 2018
  V2X new band combinations for LTE

## Slide 6: Non-spectrum related WI/SI status RAN4 led items Rel-13
Name | Start_Date | Finish_Date | Status Report | Completion
Rel-13 SI |  | Performance WI |  | Core/Perf
Study on multi-node testing for LAA | 06/2016 | 06/2017 | RP-171077 | NA/95%

## Slide 7: Spectrum related WI/SI status
Name ( new WIs approved in RAN#73 and WIs revised finish dates by red font) | Start_Date | Finish_Date | Status Report or WID | Completion
Rel-14 Basket CA WI |  | Performance WI |  | Core/Perf
LTE Advanced Intra-band CA including contiguous and non-contiguous spectrum | 12/2015 | 06/2017 | RP-170958 | 100/100 %
LTE Advanced inter-band CA Rel-14 for 2DL/1UL | 12/2015 | 06/2017 | RP-171027 | 100/100 %
LTE Advanced inter-band CA Rel-14 for 3DL/1UL | 12/2015 | 06/2017 | RP-171081 | 100/100 %
LTE Advanced inter-band CA Rel-14 for 4DL/1UL | 12/2015 | 06/2017 | RP-170959 | 100/100 %
LTE Advanced inter-band CA Rel-14 for 5DL/1UL | 12/2015 | 06/2017 | RP-170934 | 100/100 %
LTE Advanced inter-band CA Rel-14 for 2DL/2UL | 12/2015 | 06/2017 | RP-171083 | 100/100 %
LTE Advanced inter-band CA Rel-14 for xDL/2UL with x=3,4,5 | 12/2015 | 06/2017 | RP-170943 | 100/100 %
Rel-14 WI |  | Performance WI |  | Core/Perf
New band support in NB-IoT | 09/2016 | 06/2017 | RP-170969 | 100/100 %
Introduction of new band support for 4Rx antenna ports | 12/2016 | 06/2017 | RP-171080 | 100/NA %
Rel-15 WI |  | Performance WI |  | Core/Perf
Add Power Class 1 UE to B3/B20/B28 | 09/2016 | 06/2017 | RP-171078 | 100/NA %
450MHz E-UTRA FDD Band for LTE PPDR and PMR/PAMR in Europe | 12/2016 | 09/2017 | RP-170911 | 75/50 %
E-UTRA 700MHz in Europe for Broadband-PPDR | 12/2016 | 09/2017 | RP-170910 | 80/0 %
FDD operating band in the L-band for LTE | 12/2016 | 09/2017 | RP-171095 | 99/99 %
LTE Extended 1.5 GHz SDL band (1427 – 1518 MHz) and LTE Carrier Aggregation (2DL/1UL) with Band 20 | 12/2016 | 09/2017 | RP-171151 | 50/0 %
TDD operating band in the L-band for LTE | 12/2016 | 09/2017 | RP-171079 | 70/0 %
Add UE Power Class 2 to band 41 intra-band contiguous LTE carrier aggregation | 12/2016 | 12/2017 | RP-171003 | 50/0 %
US 600 MHz Band for LTE | 03/2017 | 09/2017 | RP-171141 | 95/95 %
V2X new band combinations for LTE | 03/2017 | 06/2018 | RP-170945 | 20/0 %
450MHz Band for LTE in region 3 | 03/2017 | 12/2017 | RP-170953 | 30/0 %
LAA/eLAA for the CBRS 3.5GHz band in US | 03/2017 | 12/2017 | RP-171331 | 50/0 %

## Slide 8: Non-spectrum related WI/SI status RAN4 led items Rel-14
Name (revised finish dates by red font) | Start_Date | Finish_Date | Status Report | Completion
Rel-14 WI |  | Performance WI |  | Core/Perf
LTE UE TRP and TRS and UTRA Hand Phantom related UE TRP and TRS Requirements | 12/2012 | 09/2017 | RP-171007 | 85/NA %
Radiated requirements for the verification of multi-antenna reception performance of UEs | 03/2016 | 09/2017 | RP-171018 | 50/NA %
Performance enhancements for high speed scenario in LTE | 12/2015 | 06/2017 | RP-171038 | 100/100 %
Measurement Gap Enhancement for LTE | 03/2016 | 06/2017 | RP-171024 | 100/100 %
Requirements for a new UE category with single receiver based on Category 1 for LTE | 09/2016 | 06/2017 | RP-171148 | 100/100 %
Enhanced CRS and SU-MIMO interference mitigation performance requirements for LTE | 09/2016 | 09/2017 | RP-171013 | NA/85 %
4 RX antenna ports with CA for LTE DL | 09/2016 | 09/2017 | RP-170957 | 100/90 %
Rel-14 SI |  |  |  | 
Study on interference cancellation receiver for LTE BS | 09/2016 | 03/2017 | RP-170158 | 100%
Rel-15 WI |  |  |  | 
Further Enhancement of Base Station (BS) RF and EMC requirements for Active Antenna System (AAS) | 03/2016 | 06/2018 | RP-171075 | 60/20 %

## Slide 9: Status of other WG led WI/SIs impacting RAN4
Name (revised finish dates by red font) | Start_Date | Finish_Date | Status Report | Completion
Rel-14 WI |  | Performance WI |  | Core/Perf
Enhanced LAA for LTE | 12/2015 | 09/2017 | RP-171040 | 100/50 %
SRS Carrier based Switching for LTE | 03/2016 | 06/2017 | RP-171074 | 100/100 %
Further Indoor Positioning enhancements for UTRA and LTE | 03/2016 | 06/2017 | RP-170948 | 100/100 %
Uplink capacity enhancement for LTE | 03/2016 | 09/2017 | RP-170966 | 100/75 %
Downlink Multiuser Superposition Transmission | 03/2016 | 06/2017 | RP-171178 | 100/25 %
Further enhanced MTC for LTE | 06/2016 | 12/2017 | RP-171175 | 100/35 %
Further mobility enhancements in LTE | 03/2016 | 06/2017 | RP-171041 | 100/100 %
NB-IoT enhancement | 06/2016 | 12/2017 | RP-171059 | 100/50 %
Support for V2V services based on LTE sidelink | 12/2015 | 06/2017 | RP-170984 | 100/100 %
LTE-based V2X Services | 06/2016 | 09/2017 | RP-170985 | 100/85 %
eMBMS enhancements for LTE | 09/2016 | 09/2017 | RP-170978 | 97.5/70 %
Enhancements on Full-Dimension (FD) MIMO for LTE | 03/2016 | 09/2017 | RP-170989 | 100/50 %
Rel-15 WI |  |  |  | 
Shortened TTI and processing time for LTE | 09/2016 | 03/2018 | RP-170971 | 65/0 %
Even further enhanced MTC for LTC | 03/2017 | 12/2018 | RP-170971 | 10/0 %
Further NB-IoT enhancements | 03/2017 | 12/2018 | RP-171062 | 8/0 %
Enhancements to LTE operation in unlicensed spectrum | 03/2017 | 12/2018 | RP-171152 | 15/0 %
High capacity stationary wireless link for LTE | 03/2017 | 06/2018 | RP-171066 | 25/0 %
Cellular V2X Phase 2 | 03/2017 | 12/2018 | RP-171068 | 15/0 %
Further enhancements to Coordinated Multi-Point (CoMP) Operation for LTE | 03/2017 | 03/2018 | RP-171030 | 70/0 %
Ultra Reliable Low Latency Communication for LTE | 03/2017 | 12/2018 | RP-170972 | 0/0 %
Signalling reduction to enable light connection for LTE | 03/2017 | 12/2018 | RP-171070 | 79/0 %
UE Positioning Accuracy Enhancements for LTE | 03/2017 | 06/2018 | RP-171008 | 10/0 %
Enhancing CA Utilization | 03/2017 | 12/2018 | RP-171187 | 0/0 %

## Slide 10: LTE Items (1/3)
Release independent Specification
  MCC provided the inputs on problem and recommendation for release independent specifications in RAN4 #82bis.
  Based on e-mail discussion and offline discussion in #82bis and #83 between companies and MCC, a set of CRs for 36.307 were agreed in #83
Multi-Node testing
  Very good progress in RAN4 #83 meeting.
  Major agreements were captured in the WF (R4-1706224).
  TP (R4-1706225) was e-mail reviewed and approved.
  TR 36.789 was submit for RAN approval.
  SI can be closed

## Slide 11: LTE Items (2/3)
Basket CA WIs
  All Rel-14 basket CA WIs were completed. About 700+ CA configurations were completed in Rel-14 timeframe
  In total 7 new Rel-15 CA basket WIs were submitted in this RAN for approval
  Thanks to all the CA basket WI rapporteurs and their companies
WI title | rapporteur | company
LTE Advanced intra-band CA Rel-14 for xDL/yUL including contiguous and non-contiguous spectrum | Per Lindell | Ericsson
LTE Advanced inter-band CA Rel-14 for 2DL/1UL | Ville Vintola | Qualcomm
LTE Advanced inter-band CA Rel-14 for 3DL/1UL | Huiping Shan | Huawei
LTE Advanced inter-band CA Rel-14 for 4DL/1UL | Per Lindell | Ericsson
LTE Advanced inter-band CA Rel-14 for 5DL/1UL | Iwajlo Angelow | Nokia Networks
LTE Advanced inter-band CA Rel-14 for 2DL/2UL | Leo Liuye | Huawei
LTE Advanced inter-band CA Rel-14 for xDL/2UL with x=3, 4, 5 | Suhwan Lim | LG Electronics
LTE Advanced Inter-band CA Rel-14 for 3DL/3UL | Petri Vasenkari | Nokia Networks

## Slide 12: LTE Items (3/3)
LTE TRP and TRS
  The framework and process of defining TRP/TRS requirements was agreed
  RAN4 request one more quarter to finalize the TRP/TRS requirements for LTE smartphones based on agreed framework.
MIMO OTA
  Misalignment between Labs was identified. A work plan for performance lab alignment was approved in RAN4 #83
  Based on workplan, RAN4 requested one more quarter extension to finalize the performance requirements
  Two day ad-hoc in Qingdao (29th – 30th June) was planned.

## Slide 13: NR Items (1/2)
Workplan
  RAN4 agreed the WG level workplan for NR in R4-1704215 in RAN4 #82bis.
  To meet the intermediate milestone points, required parameters from RAN4 perspective were summarized in LS out R4-1704216 to other WGs.
Handling of proposing NR frequency range and band combinations
  RAN4 approved the approach of haling NR frequency range and band combination in R4-17-6325
  This approach will be used as guideline for future proposal of new NR frequency range and band combinations in Rel-15.

## Slide 14: NR items (2/2)
NR specification
  Editor for each RAN4 specifications were assigned
    38.101 core part– Hiromasa Umeda (umedahi@NTTDOCOMO.COM) and Vintola Ville (vvintola@QTI.QUALCOMM.COM)
    38.104 core part – Johan Sköld (johan.skold@ERICSSON.COM )
    38.141 – Steven Chen (steven.chen@HUAWEI.COM)
    38.133 core part– Yang Tang (yang.tang@INTEL.COM)
    38.307 – Vasenkari Petri (petri.j.vasenkari@NOKIA.COM )
    38.124 - TBD
    38.113 – TBD
  WF on RAN4 specification structure have been agreed for 38.101, 38.104 and 38.133 respectively in RAN4 #83
    R4-1706157 on 38.101 specification structure
    R4-1706228 on 38.104 skeleton
    R4-1706324 on draft of 38.133

## Slide 15: RAN WG4 Work plan

## Slide 16: new WI/SI proposals
  CA basket WIs revisions endorsed by RAN4 (7 pcs)
  Intra-band CA (RP-170962)
  2DL/1UL inter-band CA (RP-171026)
  3DL/1UL inter-band CA (RP-171126)
  4DL/1UL inter-band CA (RP-170963)
  5DL/1UL inter-band CA (RP-170935)
  2DL/2UL inter-band CA (RP-171127)
  xDL/2UL inter-band CA (RP-170946)
New Proposals for LTE (Led by RAN4)
  Non-spectrum related
    RF TUs requested
      WI: high power UE for LTE band 40(power class 2) (RP-171047)
      WI: high power UE for LTE band 42(power class 2) (RP-171120)
      WI: high power UE for LTE band 38(power class 2) (RP-171220)
      WI: New bands for 4Rx for Rel-15 (RP-171132)
      WI: Addition of Band 28 and Band 40 to LTE MTC Cat0.
    RRM/Demod TUs requested
      WI: UE requirements for network-based CRS mitigation (RP-170977)
      WI: LTE CRS-IM Performance Requirements for Single RX Chain UEs (RP-171014)
      WI: performance requirements of interference cancellation receiver for LTE BS
      SI: Enhanced Carrier Aggregation Mobility (RP-170266)
      SI: Advanced Receivers for LTE V2X (RP-171016)
      SI: Enhanced Carrier Aggregation Mobility (RP-171022)
    Both RF and RRM/Demod TUs requested
      WI: LTE DL 8Rx antenna ports (RP-171124)
      WI: Lower Complexity Higher Order MIMO for LTE (RP-171145)
    Spectrum related (RF related)
    WI: new LTE band for 3.3-3.4 GHz for Africa (RP-171122)

## Slide 17: RAN4 capacity
 | Q3 2017 |  | Q4 2017 |  |  |  | Q1 2018 |  | Q2 2018 |  |  | 
 | 84 |  | 84bis |  | 85 |  | 86 |  | 86bis |  | 87 | 
 | RF | RD | RF | RD | RF | RD | RF | RD | RF | RF | RF | RD
Total | 18 | 18 | 18 | 18 | 18 | 18 | 18 | 18 | 18 | 18 | 18 | 18
TEI & 2nd round | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5
Ongoing WI | 8.73 | 13.6 | 7.25 | 7.5 | 6.75 | 7.5 | 6.75 | 8 | 6.25 | 8 | 5.25 | 8
Remaining | 4.27 | -0.6 | 5.75 | 5.5 | 6.25 | 5.5 | 6.25 | 5 | 6.75 | 5 | 7.75 | 5
  RAN has not approved any RAN4 led Rel-15 WI/SI yet.
  RAN4 capacity for LTE in Rel-15
    Ongoing WI TUs are based on latest SR of each WI as shown in the next slides
    Ongoing WI/SI TU can be further cleaned up in RAN#76
    RAN4 can start Rel-15 LTE RF works, i.e., spectrum related and non-spectrum RF related in next quarter
    RAN4 can start Rel-15 LTE RRM/Demod, i.e., non-spectrum RRM/Demod related work in next quarter if the TU for Q2 LTE RD can be further reduced
    Handling of unused TU in LTE sessions can be further discussed in RAN #76 based on the new proposal approval situation .

## Slide 18
 | Q3 2017 |  | Q4 2017 |  |  |  | Q1 2018 |  | Q2 2018 |  |  | 
 | 84 |  | 84bis |  | 85 |  | 86 |  | 86bis |  | 87 | 
 | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD
Ongoing spectrum related | 2.98 | 0.1 | 1.5 |  | 1.5 |  | 0.25 |  | 0.25 |  | 0.25 | 
HPUE for Band 41 CA | 0.25 |  | 0.25 |  | 0.25 |  |  |  |  |  |  | 
eLAA for LTE perf |  | 0.5 |  |  |  |  |  |  |  |  |  | 
V2X perf |  | 1 |  |  |  |  |  |  |  |  |  | 
eFD-MIMO perf |  | 2 |  |  |  |  |  |  |  |  |  | 
Uplink Cap En Perf |  | 0.5 |  |  |  |  |  |  |  |  |  | 
eMBMS |  | 0.5 |  |  |  |  |  |  |  |  |  | 
feMTC perf |  | 1 |  | 0.5 |  | 0.5 |  |  |  |  |  | 
NB-IoT enh perf |  | 1 |  | 1 |  | 1 |  |  |  |  |  | 
sTTI | 1.5 | 2.5 | 0.5 | 1.5 | 0.5 | 1.5 | 0.5 | 1.5 |  |  |  | 
Wearables / FeD2D |  |  |  |  |  |  |  |  |  |  |  | 
Further NB-IOT enh | 0.5 | 0.5 | 1 | 1 | 1 | 1 | 1 | 1 | 1.5 | 1.5 | 1.5 | 1.5
efeMTC | 0.5 |  | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 1 | 1 | 1 | 1
LAA |  |  | 1 | 1 |  |  | 1 | 1 | 1 | 1 |  | 
V2X Phase 2 | 1 | 1 | 1.5 | 1 | 1.5 | 1 | 1.5 | 1 | 1.5 | 1 | 1.5 | 2
FWA | 1 |  | 1 |  | 1 |  | 1.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5
FeCoMP |  |  |  | 0.5 |  | 0.5 |  | 0.5 |  |  |  | 
HRLLC for LTE |  |  |  |  | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5
Positioning (RAN2) |  |  |  | 0.5 |  | 0.5 |  | 0.5 |  | 0.5 |  | 0.5
Aerials (RAN2) |  |  |  |  |  |  |  |  |  |  |  | 
CA utilization (RAN2) |  |  |  |  |  | 0.5 |  | 1 |  | 2 |  | 1
TRP/TRS | 0.5 |  |  |  |  |  |  |  |  |  |  | 
MIMO OTA | 0.5 |  |  |  |  |  |  |  |  |  |  | 
4Rx with CA |  | 1 |  |  |  |  |  |  |  |  |  | 
CRS and SU-MIMO |  | 2 |  |  |  |  |  |  |  |  |  | 
Sum of ongoing | 8.73 | 13.6 | 7.25 | 7.5 | 6.75 | 7.5 | 6.75 | 8 | 6.25 | 8 | 5.25 | 8
Remaining for new | 4.27 | -0.6 | 5.75 | 5.5 | 6.25 | 5.5 | 6.25 | 5 | 6.75 | 5 | 7.75 | 5

## Slide 19: RAN WG4 Schedule
Meeting | Date | Location | Host
RAN4 NR #2 ad-hoc | 27 – 29 June 2017 | Qingdao | ZTE
RAN4 MIMO OTA ad-hoc | 29 - 30 June 2017 | Qingdao | ZTE
RAN4 #84 | 21 -25 Aug 2017 | Berlin | EF3
The need of Nov Ad-hoc shall be confirmed in June plenary

## Slide 20: Thanks to
Vice chairmen Xizeng Dai and Hiromasa Umeda for preparation and session chairing
Kyoungseok Oh for efficient secretary support
Evening AH chairs:
  Richard Kybett, Anatoliy Ioffe , Muhammad Kazmi, Jiantao Xue, Andrey Chervyakov, Qiming Li, Vintola Ville, Yang Tang, Paolo Goria , Kazuyoshi Uesaka
Delegates for enthusiastic contributions
NF3 and Huawei for meeting hosting