3GPP TSG-RAN WG5 meeting#76	R5-174435

# Berlin, Germany, 21 – 25 August 2017

Agenda Item:	7.4.2

Source: 	Rapporteur (Qualcomm Inc)

Title: 	UE Conformance Test Aspects - Requirements for a new UE category 1bis with single receiver based on category 1 for LTE

Work item code:	LTE_UE_cat_1RX -UEConTest

Document for:	Information

__________________________________________________________________________

# 1	Introduction

At the RAN#76 meeting in June 2017 the Rel-14 RAN5 work item for UE Conformance Test Aspects - Requirements for a new UE category 1bis with single receiver based on category 1 for LTE [1].

The purpose of present document is to provide a work plan for the RAN5 work item on the conformance test cases for the requirements introduced by the core and performance work items for Category 1bis UE. The work plan is updated after each RAN5 meeting to give the status of the work item.

Section 2 gives an overview of the work item status. Section 3 lists the planned test cases and the detailed status. Section 4 summarises the test coverage analysis and the agreed assumptions used as base for the work plan.

# 2	Work item status

The current completeness of the work item is:

| Test specification | Testing area | Current | 3 month target | 6 month target | Comments | History |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Completeness |  |  |  |  |
| E-UTRA test specifications |  |  |  |  |  |  |
| TS 36.508 | E-UTRA Common test environment | 0% | 100% |  |  | RAN5#76: |
| TS 36.521-1 | E-UTRA RF testing area | 10% | 60% | 100% |  | RAN5#76: 10% |
| TS 36.521-2 |  |  |  |  |  |  |
| TS 36.521-3 | E-UTRA RRM testing area | 0% | 60% | 100% |  | RAN5#76: |
| TS 36.521-2 |  |  |  |  |  |  |
| TS 36.523-1 | E-UTRA protocol testing area | 0% | 100% |  |  | RAN5#76: |
| TS 36.523-2 |  |  |  |  |  |  |
| TS 36.523-3 | ASP Specifications | 0% | 100% |  |  | RAN5#76: |
| TS 37.571-1 | UE Positioning Spec | 0% | 50% | 100% |  | RAN5#76: |
| TS 37.571-3 |  |  |  |  |  |  |

Estimation of WI overall completeness:

| Test specification | Testing area | Current | 3 month target | 6 month target | Comments | History |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Completeness |  |  |  |  |
| Overall completeness |  | 5% | 50% | 100% |  | RAN5#76: First version of WP created, 5% overall completeness |

Colour coding:

|  | Not started |
| --- | --- |
|  | Ongoing |
|  | Ready |

# Test Case Work Plan

## 3.1	E-UTRA test specifications

| Area | TS | Clause | Release | Title | Test purpose / Task | Company | Target | Status | TDOC | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 36.508 – E-UTRA Common test environment |  |  |  |  |  |  |  |  |  |  |
| Common test environment | 36.508 | 4.3 | Rel-14 | Test frequencies | Add test frequencies for Cat1bis | Qualcomm | RAN5#77 (Nov-17) | 0% |  |  |
| Common test environment | 36.508 | 4.4 | Rel-14 | Reference system configurations | Simulated network scenarios, System Information Combination etc. for Cat1bis | Qualcomm | RAN5#77 (Nov-17) | 0% |  |  |
| Common test environment | 36.508 |  | Rel-14 | - | Definition of generic procedures and default messages for RF/RRM testing | Qualcomm | RAN5#77 (Nov-17) | 0% |  |  |
| Common test environment | 36.508 | Annex A | Rel-14 |  | Connection diagrams for Cat1bis |  | RAN5#78 (Feb-18) | 0% |  |  |
| Common test environment | 36.508 |  | Rel-14 | - | Definition of generic procedures and default messages for protocol testing | Qualcomm | RAN5#77 (Nov-17) | 0% |  |  |
| 36.521-1 / 36.521-2 RRM test cases |  |  |  |  |  |  |  |  |  |  |
| General | 36.521-1 | Sub-clauses 4.3A, 5.5E, | Rel-14 | Categorization of test requirements, operating band combinations and applicability of requirements for Cat1bis |  | Bureau Veritas | RAN5#78 (Feb-18) | 0% |  |  |
| Receiver Characteristics | 36.521-1 | 7.2 | Rel-14 | Diversity Characteristics |  | Qualcomm | RAN5#78 (Feb-18) | 0% |  |  |
|  | 36.521-1 | 7.3EB | Rel-14 | Reference sensitivity level for UE Category 1bis |  | Rohde & Schwarz | RAN5#78 (Feb-18) | 0% |  |  |
| Performance Requirement | 36.521-1 | 8 |  |  |  |  |  | 0% |  |  |
|  | 36.521-1 | 8.9.1.1.1_1 | Rel-14 | FDD PDSCH Transmit Diversity 2x1 for UE category 1bis |  | Quakcomm | RAN5#78 (Feb-18) | 100% |  | R5-175115 |
|  | 36.521-1 | 8.9.1.1.2_1 | Rel-14 | FDD PDSCH Closed Loop Single Layer Spatial Multiplexing 2x1 for UE Category 1bis |  | CATR | RAN5#78 (Feb-18) | 0% |  |  |
|  | 36.521-1 | 8.9.1.1.3_1 | Rel-14 | FDD PDSCH Single-layer Spatial Multiplexing on antenna ports 7 or 8 for UE category 1bis |  | Qualcomm | RAN5#78 (Feb-18) | 0% |  |  |
|  | 36.521-1 | 8.9.1.2.1_1 | Rel-14 | TDD PDSCH Transmit Diversity 2x1 for UE category 1bis |  | Qualcomm | RAN5#78 (Feb-18) | 0% |  |  |
|  | 36.521-1 | 8.9.1.2.2_1 | Rel-14 | TDD PDSCH Closed Loop Single Layer Spatial Multiplexing 2x1 for UE Category 1bis |  | CATR | RAN5#78 (Feb-18) | 0% |  |  |
|  | 36.521-1 | 8.9.1.2.3_1 | Rel-14 | TDD PDSCH Single-layer Spatial Multiplexing on antenna ports 7 or 8 for UE category 1bis |  | Qualcomm | RAN5#78 (Feb-18) | 0% |  |  |
|  | 36.521-1 | 8.9.2.1.1_1 | Rel-14 | FDD PHICH Transmit Diversity for UE category 1bis |  | Bureau Veritas | RAN5#78 (Feb-18) | 0% |  |  |
|  | 36.521-1 | 8.9.2.2.1_1 | Rel-14 | TDD PHICH Transmit Diversity for UE category 1bis |  |  | RAN5#78 (Feb-18) | 0% |  |  |
|  | 36.521-1 | 8.9.3 | Rel-14 | Sustained data rate performance |  |  | RAN5#78 (Feb-18) | 0% |  |  |
|  | 36.521-1 | 8.9.3.1 | Rel-14 | FDD sustained data rate performance for UE category 1bis |  | Qualcomm | RAN5#78 (Feb-18) | 0% |  |  |
|  | 36.521-1 | 8.9.3.2 | Rel-14 | TDD sustained data rate performance for UE category 1bis |  | Qualcomm | RAN5#78 (Feb-18) | 0% |  |  |
| Reporting of Channel State Information | 36.521-1 | 9.7_1 |  | CSI Reporting (Single Receiver Antenna) |  |  | RAN5#78 (Feb-18) | 0% |  |  |
| Reporting of Channel State Information | 36.521-1 | 9.7_1.1.1 | Rel-14 | FDD CQI reporting under AWGN conditions - PUCCH 1-0 for UE category 1bis |  | CATR | RAN5#78 (Feb-18) | 0% |  |  |
|  | 36.521-1 | 9.7_1.1.2 | Rel-14 | TDD CQI reporting under AWGN conditions - PUCCH 1-0 for UE category 1bis |  | CATR | RAN5#78 (Feb-18) | 0% |  |  |
|  | 36.521-1 | 9.7_1.1.3 | Rel-14 | FDD CQI reporting under fading conditions - PUSCH 3-0 for UE category 1bis |  | CATR | RAN5#78 (Feb-18) | 0% |  |  |
|  | 36.521-1 | 9.7_1.1.4 | Rel-14 | FDD CQI reporting under fading conditions - PUSCH 3-0 for UE category 1bis |  | CATR | RAN5#78 (Feb-18) | 0% |  |  |
| General | 36.521-1 | Annex A | Rel.14 | Reference Measurement Channels |  | Bureau Veritas | RAN5#78 (Feb-18) | 0% |  |  |
| General | 36.521-1 | Annex B | Rel-14 | Propagation conditions |  |  | RAN5#78 (Feb-18) | 0% |  |  |
| General | 36.521-1 | Annex C | Rel-14 | Signal levels |  |  | RAN5#78 (Feb-18) | 0% |  |  |
| General | 36.521-1 | Annex F | Rel-14 | Test tolerances |  |  | RAN5#78 (Feb-18) | See comments |  | Completion of TT is recorded for each test case respectively. |
|  | TR 36.904 |  |  |  |  |  |  |  |  |  |
| General | 36.521-1 | Annex G | Rel-14 | Statistical test time |  |  | RAN5#78 (Feb-18) | See comments |  |  |
| General | 36.521-1 | Annex I | Rel-14 | Numbering rules guideline |  |  | RAN5#78 (Feb-18) | 0% |  |  |
| 36.521-3 / 36.521-2 RRM test cases |  |  |  |  |  |  |  |  |  |  |
| RRM: Measurements |  |  |  |  |  |  |  |  |  |  |
| RRM | 36.521-3 | 3 | Rel-14 | Common RRM information |  |  | RAN5#78 (Feb-18) | 0% |  |  |
|  | 36.521-3 | 4 | Rel-14 | RRC_IDLE state mobility test cases | Legacy test cases refer to connection diagrams with 2 or 4 ports. A Cat 1bis UE should receive signal on only 1 Rx port. |  | RAN5#78 (Feb-18) | 0% |  |  |
|  | 36.521-3 | 4.2.20 | Rel-14 | E-UTRAN FDD – FDD Intra frequency case for UE Category 1bis |  | Bureau Veritas | RAN5#78 (Feb-18) | 0% |  |  |
|  | 36.521-3 | 4.2.21 | Rel-14 | E-UTRAN TDD – TDD Intra frequency case for UE Category 1bis |  | Bureau Veritas | RAN5#78 (Feb-18) | 0% |  |  |
|  | 36.521-3 | 5 | Rel-14 | RRC_CONNECTED state mobility test cases | Legacy test cases refer to connection diagrams with 2 or 4 ports. A Cat 1bis UE should receive signal on only 1 Rx port. |  | RAN5#78 (Feb-18) | 0% |  |  |
|  | 36.521-3 | 5.1.19 | Rel-14 | E-UTRAN FDD - FDD Intra frequency handover for UE Category 1bis |  | Bureau Veritas | RAN5#78 (Feb-18) | 0% |  |  |
|  | 36.521-3 | 5.1.20 | Rel-14 | E-UTRAN TDD - TDD Intra frequency handover for UE Category 1bis |  | Bureau Veritas | RAN5#78 (Feb-18) | 0% |  |  |
|  | 36.521-3 | 6 | Rel-14 | RRC Connection Control test cases | Legacy test cases refer to connection diagrams with 2 or 4 ports. A Cat 1bis UE should receive signal on only 1 Rx port. |  | RAN5#78 (Feb-18) | 0% |  |  |
|  | 36.521-3 | 7 | Rel-14 | Transmit timing, Timing Advance | Legacy test cases refer to connection diagrams with 2 or 4 ports. A Cat 1bis UE should receive signal on only 1 Rx port. |  | RAN5#78 (Feb-18) | 0% |  |  |
|  | 36.521-3 | 8 | Rel-14 | UE measurement procedures test cases | Legacy test cases refer to connection diagrams with 2 or 4 ports. A Cat 1bis UE should receive signal on only 1 Rx port. |  | RAN5#78 (Feb-18) | 0% |  |  |
|  | 36.521-3 | 9 | Rel-14 | Measurement performance test cases | Legacy test cases refer to connection diagrams with 2 or 4 ports. A Cat 1bis UE should receive signal on only 1 Rx port. |  | RAN5#78 (Feb-18) | 0% |  |  |
| RRM: Miscellaneous |  |  |  |  |  |  |  |  |  |  |
| General | 36.521-3 | 3 | Rel-14 | General section |  | Qualcomm | RAN5#78 (Feb-18) | 0% |  |  |
| General | 36.521-3 | Annex A | Rel-13 | Adding RMCs for UE Category 1bis test cases |  | Qualcomm | RAN5#78 (Feb-18) | 0% |  |  |
| General | 36.521-3 | Annex E | Rel-14 | Add Cell configuration mapping |  |  | RAN5#78 (Feb-18) | 0% |  |  |
| General | 36.521-3 | Annex F | Rel-14 | Test tolerances |  | Each company introducing a new TC | RAN5#78 (Feb-18) | See comments |  | Completion of TT is recorded for each test case respectively. |
|  | TR 36.903 |  |  |  |  |  |  |  |  |  |
| General | 36.521-3 | Annex H | Rel-14 | Adding common message exceptions |  |  | RAN5#78 (Feb-18) | 0% |  |  |
| 37.571-1/37.571-3 Positioning test cases |  |  |  |  |  |  |  |  |  |  |
| Positoning | 37.571-1 | 9.1.1_A | Rel-14 | E-UTRAN FDD intra-frequency RSTD measurement reporting delay test case for UE Category 1bis |  |  | RAN5#78 (Feb-18) |  |  |  |
|  | 37.571-1 | 9.1.2_A | Rel-14 | E-UTRAN TDD intra-frequency RSTD measurement reporting delay test case for UE Category 1bis |  |  | RAN5#78 (Feb-18) |  |  |  |
|  | 37.571-1 | 9.2.1_A | Rel-14 | FDD-FDD inter-frequency RSTD measurement reporting delay for UE Category 1bis |  |  | RAN5#78 (Feb-18) |  |  |  |
|  | 37.571-1 | 9.2.2_A | Rel-14 | TDD-TDD inter-frequency RSTD measurement reporting delay for UE Category 1bis |  |  | RAN5#78 (Feb-18) |  |  |  |
| 36.523-1 / 36.523-2 Protocol test cases |  |  |  |  |  |  |  |  |  |  |
| 36.523-2 ICS |  |  |  |  |  |  |  |  |  |  |
| MAC |  |  |  |  |  |  |  |  |  |  |
| RRC | 36.523-1 | 8.5.4.1 | Rel-14 | Add check for CAT1bis IE in the UE capability information message |  | Qualcomm | RAN5#77 (Nov-17) | 0% |  |  |
| 36.523-2 ASP Specifications |  |  |  |  |  |  |  |  |  |  |
| General | 36.523-2 | Applicability | Rel-14 | Add new PICS for CAT1Bis used for adding check in 8.5.4.1 test case |  | Qualcomm | RAN5#77 (Nov-17) | 0% |  |  |
| 36.523-3 ASP Specifications |  |  |  |  |  |  |  |  |  |  |
| Test Model | 36.523-3 |  |  |  |  | TF160 | RAN5#77 (Nov-17) | 0% |  |  |

# 4	Test coverage analysis and assumptions

Cat1bis UE category was defined in the 3PPP specification to address the full wearable market segment.  Some wearable devices have higher data rate requirements and require higher mobility performance. Category 1 was extended to Cat1bis for Category 1 UE with single receive chain to address these market needs. This UE could still connect to legacy networks but it would also get the benefits of network enhancements in networks that recognize this UE

The relevant core requirements for Cat1bis are specified in:

| TS | Title |
| --- | --- |
| 36.101 | E-UTRA and E-UTRAN; User Equipment (UE) radio transmission and reception |
| 36.133 | E-UTRA and E-UTRAN; Requirements for support of radio resource management |
| 36.211 | E-UTRA and E-UTRAN; Physical channels and modulation |
| 36.212 | E-UTRA and E-UTRAN; Multiplexing and channel coding |
| 36.213 | E-UTRA and E-UTRAN; Physical layer procedures |
| 36.300 | E-UTRA and E-UTRAN; Overall description; Stage 2 |
| 36.302 | E-UTRA and E-UTRAN; Services provided by the physical layer |
| 36.306 | E-UTRA and E-UTRAN; User Equipment (UE) radio access capabilities |
| 36.321 | E-UTRA and E-UTRAN; Medium Access Control (MAC) protocol specification |
| 36.331 | E-UTRA Radio Resource Control (RRC); Protocol specification |

Following assumptions have been made as base for this work plan:

- Cat1bis requirements are applicable for Rel-13 UE onwards as per 36.306

# 5	References

- RP-171058, New work item proposal: UE Conformance Test Aspects - Requirements for a new UE category 1bis with single receiver based on category 1 for LTE; Supporting companies: Qualcomm, Rohde & Schwarz, Sporton, CMCC, Sierra Wireless, Motorola Mobility, SkyTL Inc, Bureau Veritas, Telecom Italia, Verizon, CATR