## Slide 1
RAN2 NR for Q4 2017
3GPP TSG RAN#77 Sapporo, Japan, 11th - 14th September 2017
RAN2 Chair: Richard Burbidge

## Slide 2: Background
At recent RAN2 meetings, the essential items needed for the December 2017 deadline have been prioritised (i.e. EN-DC (a.k.a. option 3) and complete L2 for all options). Other items have been progressed in the remaining time.
Although complete L2 for all options is required for December 2017 deadline according to RP-170741 endorsed at RAN#75, some functionality is not required for option 3. It may be acceptable for some of this functionality to be treated with lower priority during Q4 2017
This document aims to provide clarification on some items that are not essential for the December 2017 deadline
  It does not attempt to list those items for which it is obvious they are not needed for the December deadline.

## Slide 3: RAN2 NR prioritisation in Q4 2017
RAN2 meetings in Q4 will prioritise items required for the December 2017 deadline
In each RAN2 meeting in Q4, after treatment of items required for December 2017 deadline, RAN2 will progress some topics related to option 2 standalone (standalone topics likely to be discussed in RAN2 will be shown in the agenda)
  Can discuss this week which standalone topics to include but doesn't need to be endorsed by RAN.

## Slide 4: Items not in December 2017 specifications (hence deprioritised)
Temporary NR capability restriction
Enhanced handover mechanisms
UL packet duplication in CA and DC
  Includes both control plane aspects user plane aspects
  NOTE: UE receiver behaviour to enable NW implementation to use DL packet duplication is required for December 2017.
UL Split SRB for MR-DC
  Includes control plane aspects and user plane aspects
SDAP layer (will still be progressed in UP session)
RACH differentiation: Can be discussed in RAN2#99bis but depending on outcome of that discussion it may be deprioritised for RAN2#100.
Comeback to discuss jointly with RAN1: MAC layer support for multiple numerologies within one carrier

## Slide 5: LTE connected to 5GC in Q4 2017
Conclusion: Will be scheduled on Thursday in main session. May be squeezed in time if needed in order to complete the December deliverables.