3GPP TSG RAN Meeting #80	RP-180932

La Jolla, USA, 11 – 14 June 2018

Agenda item:	9.4.2

Source:	Huawei, Ericsson, Telecom Italia

Title:	Revised SID: Study on Self-Evaluation towards IMT-2020 submission (Cover page)

Document for:	Approval

1	Introduction

The SI description of Study on self-evaluation towards IMT-2020 submission was approved in RP-170832 at RAN#75 and was revised in RP-171451 at RAN#76.

According to 3GPP timeplan of ITU-R submission agreed in RP-172098 at RAN#77 (see Table 1), the study of self evaluation will provide the description template and compliance template with self evaluation results for the Updated submission at RAN#81 in Septermber 2018, which is before ITU-R WP 5D#31 (October 2018). The study is expected to continue after June 2018 to aim for providing final description template and compliance template with self evaluation results for final submission at RAN#84 to ITU-R, which is before ITU-R WP 5D#32 (July 2019), the deadline of IMT-2020 submission in ITU-R.

Table 1 3GPP Submission timeplan towards ITU-R

| Submission Milestone Name | 3GPP Meeting | ITU-R Meeting | General Submission Content | Submission Templates (Release Basis) | Self- Evaluation (Release Basis) |
| --- | --- | --- | --- | --- | --- |
| Workshop | RAN # 77 Sept 2017 | WP 5D #28 Oct 2017 | Overview | - | - |
| Initial Templates Only | RAN # 78 Dec 2017 | WP 5D # 29 Feb 2018 | Description Templates | Description Templates 5.2.3 (R15) | - |
| Update & Self-Eval | RAN # 81 Sept 2018 | WP 5D # 31 Oct 2018 | Description Templates Compliance Templates Self-Evaluation | Description Templates 5.2.3 (R15) Compliance Templates 5.2.4 (R15) | Self-Evaluation (R15) |
| Final | RAN # 84 June 2019 | WP 5D # 32 July 2019 | Description Templates Compliance Templates Self-Evaluation | Description Templates 5.2.3 (R15+R16) Compliance Templates 5.2.4 (R15+R16) | Self-Evaluation (R15+R16) |

According to this time plan, the study on self-evaluation towards IMT-2020 submission should continue into Rel-16 time frame to get well preparation for Updated submission and final submission. The expected output will be captured in TR37.910. Therefore, the expected time of approval of TR37.910 will be accordingly moved to RAN#84.

In addition, the independent evaluation groups (IEGs) registered in ITU-R will conduct the independent evaluation from Oct. 2018 until Feb. 2020 on the proposed technologies towards IMT-2020. There might be potential questions from IEGs related to 3GPP self evaluation after June 2019. Therefore it is considered to keep the study open until Dec. 2019 such that the potential questions from IEGs can be well addressed within the scope of study.

The above situations and considerations are taken into account in the proposed revised SID.

2	Conclusion

It is proposed to revise SID as attached.