## Slide 1
3GPP TSG RAN #81 RP-181498
Gold Coast, AU, 10 – 13 Sep, 2018
RAN4 Chairman: Xutao Zhou
RAN4 Vice Chairman: Xizeng Dai
RAN4 Vice Chairman: Hiromasa Umeda
RAN4 Secretary: Kyoungseok Oh
Status Report RAN WG4 to TSG-RAN #81

## Slide 2: Meetings and Elections
Meetings held since the last plenary
RAN4 #AH-1807 | 2nd – 6th July 2018 | Montreal, CA | InterDigital
RAN4 #88 | 20th– 24th Aug 2018 | Gothenburg, SE | EF3
RAN #81 | 10th – 13th Sep 2018 | Gold Coast, AU | Telstra

## Slide 3: 2018 Statistics
Meeting | Date | Delegates registered/attendees | Documents requested/uploaded
RAN4-AH-1807 | 2nd – 6th July 2018 | 156/107 | 987/ 956
RAN4 #88 | 20th – 24th August 2018 | 347/280 | 2329/2185
Chart: 
| AH 1801 | #86 | #86bis | #87 | AH 1807 | #88 | #88bis | #89
Delegates | 143 | 232 | 194 | 232 | 107 | 280
Chart: 
| AH 1801 | #86 | #86bis | #87 | AH 1807 | #88 | #88bis | #89
Contributions | 1256 | 2085 | 2341 | 2318 | 956 | 2185

## Slide 4: Executive Summary
RAN4 is fully loaded in Q3 for Rel-15 NR maintenance, Rel-15 late drop and also Rel-15 NR/LTE performance part
4 parallel sessions were arranged in RAN4 AH-1807 (July) and RAN4 #88 (Aug)
RAN4 was focusing on the remaining issues as captured in the exception sheet in Q3. RAN4 is supposed to continue discuss these remaining issues in Q4.
Limited progress in NR RRM performance part due to the large amount of RRM core maintenance and also RRM core requirements for Rel-15 late drop.
UE Demod/CSI and BS demod work has started in Q3. RAN4 was focusing on simulation assumption for test cases design in Q3. Large amount of simulation work and also alignment work among companies are expected in Q4 to complete the UE Demod/CSI and BS Demod work
eAAS performance part is completed in Q3 which can help the progress of NR BS conformance testing considering the commonality between LTE eAAS testing and NR FR1 testing

## Slide 5: Status of ongoing WI/SI
WI/SI to be completed
  Rel-15 RAN4 led WIs
    Further Enhancement of Base Station (BS) RF and EMC requirements for Active Antenna System (AAS) – Performance part
    UE requirements for network-based CRS interference mitigation for LTE – core part
  Rel-15 other WG led WIs
    Even further enhanced MTC for LTE – core part
      SR was flagged. It was proposed to extend the core part to Dec 2018.
    Enhancing CA Utilization – core part
  Rel-16 WI/SI
    Study on test methods for New Radio
      Remaining issue are captured in the SR
WI/SI to be extended
  Further NB-IoT enhancements– core part

## Slide 6: NR specifications
CR packs including the CR for Rel-15 NR specifications agreed by RAN4
Two draft TSs are provided for information.
38.101-4 is going to be submitted in RAN #82 for 1-step approval, i.e., TS38.101-4 was not provided for information in RAN #81
RP-181896 | RAN4 CRs to New Radio Access Technology, part 1
RP-181897 | RAN4 CRs to New Radio Access Technology, part 2
RP-181663 | TS 38.141-1 v1.0.0 on NR; Base Station (BS) conformance testing Part 1: Conducted conformance testing
RP-181664 | TS 38.141-2 v1.0.0 on NR; Base Station (BS) conformance testing Part 2: Radiated conformance testing

## Slide 7: NR Items – Performance part work plan
Current status for RRM& Demod session
  NR RRM core (Op3/2): in RAN4 July AH and RAN4#88, 40% time was spent on NR RRM core maintenance
    The scenarios are very complicated for requirements in exception, e.g., dual SMTC, partial/full overlapping, and NR CA
    New identified issues, e.g., gap starting point, UE behavior before and after gaps
    New LS from other WGs, e.g., gap assisted serving cell measurement, UE capability of gap for inter-RAT measurement
  NR RRM perf (Op3/2): Test list, SS-RSRP/RSRQ/SINR accuracy, RSRP/RSRQ/SINR/PHR/Pcmax mapping tables were agreed. On track, but so many CRs need be agreed within 2 meetings which are challenging.
  NR RRM late drop core: LS on RSTD, WF-s on NE-DC and NR-NR DC RRM were approved in 1st meeting
  Big progress on NR UE and BS demod: test cases were identified and simulation assumptions were approved, but the alignment of simulation results may need more time.
Chart: 
| LTE Demod | NR RRM core maintenance | NR RRM perf | NR Demod
Tdoc num | 0.059633 | 0.50688 | 0.16514 | 0.26835
TU | 0.038462 | 0.42308 | 0.15385 | 0.38462
Chart: 
| LTE RRM | LTE Demod | Late drop RRM | NR RRM core maintenace | NR RRM perf | NR Demod
Tdoc num | 0.19637 | 0.090634 | 0.02568 | 0.4003 | 0.084592 | 0.20242
TU | 0.11111 | 0.074074 | 0.018519 | 0.42593 | 0.12963 | 0.24074
RAN4 #AH-1807
RAN4 #88

## Slide 8: NR Items – Performance part work plan
Work plan for completion of NR NSA/SA Perf
  Address the remaining issues for NR RRM core in the exception sheet
    Option 1: 6 days meeting in Chengdu (one additional day for RRM core)
    Option 2: Extend working hours for NR RRM part in Chengdu meeting
    Option 3: Down-select the scenarios for RRM core requirements under discussion
  Complete NR NSA/SA Perf. Part
    Option 1: Keep the completion date unchanged on December 2018, and identify the essential scenarios for RRM test cases
    Option 2: Extend the completion date to March 2019

## Slide 9: NR Items – Tasks from RAN #80
SDL-SUL pairing
  As tasked by RAN #80, RAN4 studied the SDL-SUL pairing in RAN4 #88. No conclusion was reached in RAN4 #87
  Further guideline from RAN plenary on deployment scenario is needed
NR and NB-IoT/eMTC co-existence
  As tasked by RAN in RAN #80, RAN4 studied the scope of NR and NB-IoT/eMTC co-existence study in RAN4 #88.
  The conclusion of scope is captured in the LS to RAN (RP-181525).

## Slide 10: NR Items – Others
EN-DC power control
  In RAN4 #88 meeting, following RAN1 agreement on power sharing for LTE-NR NSA operation, draft CR for Pcmax for inter-band EN-DC was endorsed in R4-1811484 and it was further agreed by RAN4 in CR R4-1811911
  In RAN #81, several discussion papers are proposed to address the issue for NR transmission power scaling/dropping for EN-DC case (RP-181919, RP-181891, RP-181709)
  Companies CRs (RP-181892 and RP-181918) to further address the Pcmax for inter-band EN-DC in RAN4 specifications are proposed
  Further guideline is needed from RAN plenary on the solution to address the cross-WG EN-DC power sharing issue.

## Slide 11: NR Items – Treatability SI completion
Completion of Rel-16 SI on test methods for NR
  Rel-16 SI on test methods for NR is supposed to be completed by RAN #81
  There are still remaining issues for the SI as captured in the SR (RP-181693)
  How to address the remaining issues can be discussed in RAN #81
    Option 1: Allow 1 quarter extension for SI to complete the remaining issue s
    Option 2: Complete the remaining issues in corresponding requirements discussion in NR WI, e.g., continue discuss the test methods for spherical EIS in NR WI maintenance.
    Option 3: Move the open issues to Rel-16 SI on radiated metrics and test methodology for the verification of multi-antenna reception perf. of NR UEs

## Slide 12: Rel-16 Basket WI Status
Rel-16 NR Basket WI Status Report
Above revised WIDs have been endorsed by RAN4
WI Title | Status Report | Revised WID
NR intra-band CA | RP-181546 | RP-181549
EN-DC for 2 bands DL with 2 bands UL (1 LTE band + 1 NR band) | RP-181884 | RP-181885
EN-DC for 3 bands DL with 2 bands UL (2 LTE bands + 1 NR band) | RP-181854 | RP-181855
EN-DC for 4 bands DL with 2 bands UL (3 LTE bands + 1 NR band) | RP-181547 | RP-181550
EN-DC for 5 bands DL with 2 bands UL (4 LTE bands + 1 NR band) | RP-181842 | RP-181834
EN-DC for 6 bands DL with 2 bands UL (5 LTE bands + 1 NR band) | RP-181737 | N/A
Inter-band CA/DC for 2 bands DL with up to 2 bands UL | RP-181729 | RP-181730
EN-DC of LTE inter-band CA for up to 4 bands DL with 1 band UL + NR inter-band CA for 1 band DL with 1 band UL | RP-181757 | RP-181736
SA SUL, NSA SUL, NSA SUL with ULSUP | RP-181856 | RP-181857

## Slide 13: Rel-16 Basket WI Status
Rel-16 LTE Basket WI Status Report
Above revised WIDs have been endorsed by RAN4
WI Title | Status Report | Revised WID
LTE intra-band CA | RP-181545 | RP-181548
LTE inter-band CA for 2 bands DL with 1 band UL | RP-181929 | RP-181930
LTE inter-band CA for 3 bands DL with 1 band UL | RP-181850 | RP-181851
LTE inter-band CA for x bands DL (x=4, 5) with 1 band UL | RP-181888 | RP-181887
LTE inter-band CA for 2 bands DL with 2 band UL | RP-181852 | RP-181853
LTE inter-band Carrier Aggregation for x bands DL with 2 bands UL | RP-181755 | RP-181733
Additional LTE bands for UE category M1 and/or NB1 | RP-181826 | RP-181824
Additional LTE bands for UE category M2 and/or NB2 | RP-181827 | RP-181825

## Slide 14: UE Feature List
RAN4 approved the LS to RAN on the UE feature list for both LTE (RP-181969) and NR (RP-181966)

## Slide 15: new WI/SI proposals
  Spectrum proposal for NR
  WI: Introduction of n14 (AT&T)
  WI: Introduction of n30 (AT&T)
  WI: Introduction new bandwidth for NR band n7 (BT)
  WI: Introduction new bandwidth for NR band n41 (KDDI)
  WI: Adding high power UE (power class 2) to NR CA (China Telecom)
  WI: Power Class 2 UE for EN-D (CMCC)
  SI: 6 – 24 GHz frequency range (DISH)
  Non-spectrum proposal for NR
  WI: Add support of NR DL 256QAM for FR2 (China Telecom)
  WI: NR measurement gap enhancement (Intel)
  WI: NR support for high speed train scenario (CMCC)
  SI: Study on NR and NB-IoT/eMTC co-existence (Huawei)
  RAN4 is fully loaded by Rel-15 maintenance, late drop and performance part in Q4 2018. No new non-spectrum related items are expected to be approved
  New RAN4 led items together with other new WG led items are expected to be discussed as a package in Dec RAN plenary

## Slide 16: Rel-16 package RAN4 TU
TUs of each WG for Rel-16 package have been extensively discussed in June plenary except RAN4
Based on rapporteur input, RAN4 TUs for the potential WIs which are not approved yet but included in the Rel-16 package are summarized in the table in the next slides
RAN4 TU plan for these WIs will be considered together with RAN4 led new proposal for Rel-16 in RAN #82

## Slide 17: Rel-16 package RAN4 TU plan
 |  | 2019 Q2 |  |  |  | 2019 Q3 |  | 2019 Q4 |  |  |  | 2020 Q1 |  | 2020 Q2 |  |  | 
 |  | RAN4 #90bis |  | RAN4 #91 |  | RAN4 #92 |  | RAN4 #92bis |  | RAN4 #93 |  | RAN4 #94 |  | RAN4 #94bis |  | RAN4 #95 | 
 |  | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD
NR_NOMA | ZTE |  |  |  |  |  |  |  |  |  |  |  | P: 1 |  | P: 1 |  | P: 1
NR_unlic | QC | C: 0.25 | C: 0.5 | C: 0.25 | C: 1 | C: 0.25 | C: 1.5 | C: 0.25 | C: 1.5 | C: 0.5 | C: 1 | P: 0.25 | P: 1 | P: 0.5 | P: 1.5 | P: 0.5 | P: 1.5
NR_V2X | LG | C: 0.5 | C: 0.5 | C: 1 | C: 1 | C: 1 | C: 1.5 | C: 1 | C: 1.5 | C: 1 | C: 1.5 |  | P: 1 |  | P: 1.5 |  | P: 1.5
NR-PowerSaving | CATT | C: 1 | C: 1 | C: 1 | C: 1 | C: 1 | C: 1.5 | C: 1 | C: 1.5 | C: 1 | C: 1.5 | P: 1 | P: 1.5 | P: 1 | P: 1.5 | P: 1 | P: 1.5
NR_POS | Intel |  |  |  |  |  | C: 0.5 |  | C: 0.5 |  | C: 0.5 |  | P: 0.5 |  | P: 0.5 |  | P: 0.5
NR_eURLLC_L1 | Huawei | C: 0.25 | C: 0.5 | C: 0.25 | C: 1 | C: 0.25 | C: 1.5 | C: 0.25 | C: 1.5 | C: 0.5 | C: 1 | P: 0.25 | P: 1 | P: 0.5 | P: 1.5 | P: 0.5 | P: 1.5
NR_IAB | QC |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
NR_IIoT | Nokia |  |  |  | C: 1 | C: 0.25 | C: 1 | C: 0.25 | C: 1 | C: 0.25 | C: 1 | P: 0.25 | P: 0.5 | P: 0.25 | P: 1 |  | P: 0.5
LTE_TERR_BCAST | QC |  |  |  |  |  |  | C: 0.5 |  | C: 0.5 | P: 0.5 |  | P: 0.5 |  | P: 1 |  | P: 1
RACS_RAN | MTK |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Total - NR |  | 2 | 2.5 | 2.5 | 5 | 2.75 | 7.5 | 2.75 | 7.5 | 3.25 | 6.5 | 1.75 | 6.5 | 2.25 | 8.5 | 2 | 8
Total - LTE |  |  |  |  |  |  |  | 0.5 |  | 0.5 | 0.5 |  | 0.5 |  | 1 |  | 1
C: core part
P: performance part

## Slide 18: RAN WG4 Schedule in 2018
Meeting | Date | Location | Host
3GPPRAN4#88-Bis | 8 - 12 Oct 2018 | China | CF3
3GPPRAN4#89 | 12 - 16 Nov 2018 | US | NF3
RAN4 2019 Jan ad-hoc planning
  RAN4 2019 Jan ad-hoc was discussed in RAN4
  Given the NR performance part is planned to be completed by Dec 2018, planning 2019 Jan ad-hoc will not help the completion of NR performance part in Dec 2018.
  Challenge of completing NR performance part is observed according to progress in Q3
    Option 1: Extend the NR performance part to March 2019. 2019 Jan ad-hoc can be considered
    Option 2: Keep the NR performance part as Dec 2018, work plan for NR performance part in Q4 shall be considered (as in slide 7)

## Slide 19: Thanks to
NR specifications rapporteturs and their companies for their extraordinary effort of coordinating the RAN4 discussions and also editing RAN4 NR specifications:
  Ville Vintola (Qualcomm): 38.101-1/2/3
  Johan Sköld (Ericsson): 38.104
  Yang Tang (Intel): 38.133
  Aijun Cao and Rui Zhou (ZTE): 38.113
  Christian Bergljung (Ericsson): 38.124
  Petri Vasenkari (Nokia): 38.307
  Steven Chen (Huawei): 38.141-1/2
  Haijie Qiu (Samsung): 38.101-4
Vice chairmen Xizeng Dai and Hiromasa Umeda for preparation and session chairing
Kyoungseok Oh for efficient secretary support
AH chairs and WI rapporteurs for coordinating the offline/ad-hoc discussions
Delegates for enthusiastic contributions
InterDigital and EF3 for meeting hosting