3GPP TSG RAN meeting #81										RP-181637

Gold Coast, Australia, September 10-13, 2018

Status Report to TSG

Agenda item:			9.3.6

| WI / SI Name | Study on NR V2X |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| included in this status report | Core part: | Yes | Perf. part: | No |  | Testing part: | No |
| Acronym | FS_NR_V2X |  |  |  |  |  |  |
| Unique ID | 800096 |  |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-181480 |  |  |  |  |  |  |
| Target Completion Date | Core part: 03/2019 |  |  |  | Performance part: N/A |  |  |
| Is the WI/SI complete? | Core part: No |  |  |  | Performance Part: No |  |  |

Source:

| Leading WG |  | TSG RAN WG1 |
| --- | --- | --- |
| Rapporteur | Name | SEO, Hanbyul |
|  | Company | LG Electronics |
|  | Email | hanbyul.seo@lge.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

206 contributions were submitted to RAN1#94.

2.1.1	Agreements

RAN1 endorsed the skeleton of TR 38.885 (R1-1808942) [114].

For sidelink design, RAN1 made the following agreements:

- Agreements on RAN1 assumption on the unicast/broadcast => This agreement may have cross-TSG impact.

  - RAN1 assumes that higher layer decides if a certain data has to be transmitted in a unicast, groupcast, or broadcast manner and inform the physical layer of the decision. For a transmission for unicast or groupcast, RAN1 assumes that the UE has established the session to which the transmission belongs to. Note that RAN1 has not made agreement about the difference among transmissions in unicast, groupcast, and broadcast manner.

  - RAN1 assumes that the physical layer knows the following information for a certain transmission belonging to a unicast or groupcast session. Note RAN1 has not made agreement about the usage of this information.

    - ID

      - Groupcast: destination group ID, FFS: source ID

      - Unicast: destination ID, FFS: source ID

      - HARQ process ID (FFS for groupcast)

    - RAN1 can continue discussion on other information

  - An LS (R1-1809907) was sent to RAN2 and SA2 regarding this agreement [196].

- Agreements on the SL enhancement for unicast and/or groupcast

  - RAN1 to study the following topics for the SL enhancement for unicast and/or groupcast. Other topics are not precluded.

    - HARQ feedback

    - CSI acquisition

    - Open loop and/or closed-loop power control

    - Link adaptation

    - Multi-antenna transmission scheme

- Agreements on the physical sidelink channels

  - At least PSCCH and PSSCH are defined for NR V2X. PSCCH at least carries information necessary to decode PSSCH.

    - Note: PSBCH will be discussed in the synchronization agenda.

  - RAN1 continues study on the necessity of other channels.

  - Further study on

    - Whether/which sidelink feedback information is carried by PSCCH or by another channel/signal.

    - Whether/which information to assist resource allocation and/or schedule UE’s transmission resource(s) is carried by PSCCH or by another channel/signal.

    - PSCCH format(s) and content(s) for unicast, groupcast, and broadcast

- Agreements on the aspects to be studied for physical sidleink channels

  - RAN1 to continue study on the physical channel considering at least the following aspects:

    - Waveform

      - Candidates: CP-OFDM, DFT-s-OFDM

      - Proposals from companies:

        - CP-OFDM only

        - Support both

      - Consideration points:

        - Different channel can have different waveform?

        - Benefit and impact of supporting only one waveform and supporting both waveforms

    - Subcarrier spacing

      - Candidates for further study are:

        - FR1: 15 kHz, 30 kHz, 60 kHz, 120 kHz

        - FR2: 30 kHz, 60 kHz, 120 kHz, 240 kHz

      - Companies are encouraged to consider the potential issues and benefit of introducing new subcarrier spacing.

    - CP length

    - RS design

      - Candidates are:

      - DM-RS

        - DM-RS defined in Rel-15 NR Uu is the starting point.

      - PT-RS

      - CSI-RS

      - SRS

      - AGC training signal

    - Channel coding

      - For data, channel coding defined for data in Rel-15 NR Uu is the starting point.

      - For control, channel coding defined for control in Rel-15 NR Uu is the starting point.

    - Modulation

    - RE mapping and rate-matching

    - Scrambling

- Agreements on the resource pool and bandwidth part

  - RAN1 continues study on the necessity, benefits and relationship between bandwidth part and resource pool.

- Agreements on the simulation parameters

  - Agree the following assumptions as tentative assumptions for the simulation at least till RAN1#94bis

    - AGC

      - Up to [15] us in FR1. Up to [10] us in FR2.

    - TX/RX switching time

      - [13] us in FR1 and [7] us in FR2

    - Time error

      - Up to [0.4] us between a UE and its synchronization reference

    - Frequency error

      - Up to [0.1] PPM between a UE and its synchronization reference

  - An LS (R1-1810006) was sent to RAN4 which also includes assumptions in in-band emission [206].

- Agreements on the multiplexing sideilnk channels

  - RAN1 to continue study on multiplexing physical channels considering at least the above aspects:

    - Multiplexing of PSCCH and the associated PSSCH (here, the “associated” means that the PSCCH at least carries information necessary to decode the PSSCH).

      - Study further the following options:

        - Option 1: PSCCH and the associated PSSCH are transmitted using non-overlapping time resources.

        - Option 1A: The frequency resources used by the two channels are the same.

        - Option 1B: The frequency resources used by the two channels can be different.

        - Option 2: PSCCH and the associated PSSCH are transmitted using non-overlapping frequency resources in the all the time resources used for transmission. The time resources used by the two channels are the same.

        - Option 3: A part of PSCCH and the associated PSSCH are transmitted using overlapping time resources in non-overlapping frequency resources, but another part of the associated PSSCH and/or another part of the PSCCH are transmitted using non-overlapping time resources.

- Agreements on the synchronization mechanism

  - NR V2X Sidelink Synchronization includes at least the following

    - Sidelink synchronization signal(s)

    - PSBCH

    - Sidelink synchronization sources and procedure(s)

      - Study potential synchronization sources –GNSS, gNB, eNB, UE, LTE UE

        - Note: this doesn’t mean all of them are to be supported

- Agreements on the resource allocation mechanism

  - At least two sidelink resource allocation modes are defined for NR-V2X sidelink communication

  - Mode 1: Base station schedules sidelink resource(s) to be used by UE for sidelink transmission(s)

  - Mode 2: UE determines (i.e. base station does not schedule) sidelink transmission resource(s) within sidelink resources configured by base station/network or pre-configured sidelink resources

  - Notes:

    - eNB control of NR sidelink and gNB control of LTE sidelink resources will be separately considered in corresponding agenda items.

    - Mode-2 definition covers potential sidelink radio-layer functionality or resource allocation sub-modes (subject to further refinement including merging of some or all of them) where

a) UE autonomously selects sidelink resource for transmission

b) UE assists sidelink resource selection for other UE(s)

c) UE is configured with NR configured grant (type-1 like) for sidelink transmission

d) UE schedules sidelink transmissions of other UEs

  - RAN1 to continue study details of resource allocation modes for NR-V2X sidelink communication

For simulation assumptions, RAN1 agreed CRs in [R1-1809924] and [R1-1810007] to correct TR 37.885. RAN1 also confirmed the following common understanding:

- It is understood in RAN1 that:

  - Regarding whether LOS/NLOS/NLOSv status can be different in different panels, the common understanding is that this status is defined per link between vehicles and not different in the panels of the same vehicle.

  - Regarding how fading channel is generated across panels, the common understanding is that one set of clusters is generated and used for both panels.

For Uu-based sidelink resource allocation/configuration, RAN1 made the following agreements:

- Agreements on NR sidelink carriers controlled by NR Uu

  - NR Uu can assign NR sidelink resources for the following:

    - Shared licensed carrier between Uu and NR sidelink

    - Dedicated NR sidelink carrier

- Agreements on NR sidelink resource allocation techniques

  - Study at least the following NR sidelink resource allocation techniques:

    - Dynamic resource allocation

    - Activation/deactivation based

      - E.g., semi-persistent scheduling allocation or NR grant free type-2

    - RRC (pre-)configured

      - E.g., configured NR grant type-1, UE autonomous selection of resource(s) from resources configured by RRC

  - RAN1 will study the level of network control, e.g., whether the UE may select other parameters (e.g., MCS) and/or the exact transmission resources, and whether the selection is autonomous or not

For QoS management, RAN1 made the following agreements:

- Agreements on QoS parameters

  - From RAN1 perspective, at least the following QoS-related parameters relevant to physical layer studies are considered:

    - Priority

    - latency

    - reliability

For coexistence, RAN1 made the following agreements:

- Agreements on in-device coexistence scenarios

  - For the study of LTE-V2X and NR-V2X sidelink co-existence, at least the following scenarios are considered from the UEs perspective:

    - LTE sidelink and NR sidelink do not have any coordinated procedures

    - LTE sidelink and NR sidelink have coordinated procedures and half-duplex constraints are assumed

      - RAN1 will focus on this scenario in the SI

- Agreements on potential solutions for coexistence

  - RAN1 focus on at least the following potential solutions for coexistence at least until the next meeting:

    - TDM of LTE V2X and NR V2X sidelink transmissions

    - FDM of LTE V2X and NR V2X sidelink transmissions

2.1.2	Remaining Open issues

- Sidelink design

  - Identify technical solutions for a NR sidelink design

    - Study enhancements for unicast and/or broadcast

    - Study NR sidelink physical layer structures and procedure(s)

    - Study sidelink synchronization mechanism

    - Study sidelink resource allocation mechanism

- Uu enhancements for advanced V2X use cases

  - Evaluate whether Rel-15 NR Uu and LTE Uu interfaces will support advanced V2X use cases

    - Identify enhancements, if any

- Uu-based sidelink resource allocation/configuration

  - Identify necessary enhancements of LTE Uu and NR Uu to control NR sidelink

  - Identify necessary enhancements of NR Uu to control LTE sidelink

- QoS management => This may have cross-TSG impact.

  - Study technical solutions for QoS management of the radio interface

- Coexistence

  - Study the feasibility of the mechanisms for in-device coexistence in the ‘not co-channel’ scenario

2.2	RAN2

No discussion took place in RAN2#103.

2.2.1	Agreements

2.2.2	Remaining Open issues

- Sidelink design

  - Identify technical solutions for a NR sidelink design

    - Study the support of sidelink unicast, sidelink groupcast and sidelink broadcast => This may have cross-TSG impact.

    - Study NR sidelink physical layer structures and procedure(s)

    - Study sidelink synchronization mechanism

    - Study sidelink resource allocation mechanism

    - Study sidelink L2/L3 protocols

- Uu enhancements for advanced V2X use cases

  - Evaluate whether Rel-15 NR Uu and LTE Uu interfaces will support advanced V2X use cases

    - Identify enhancements, if any

- Uu-based sidelink resource allocation/configuration

  - Identify necessary enhancements of LTE Uu and NR Uu to control NR sidelink

  - Identify necessary enhancements of NR Uu to control LTE sidelink

- RAT/Interface selection for operation => This may have cross-TSG impact.

  - Study if additional mechanisms are required for decision on whether LTE PC5, NR PC5, LTE Uu or NR Uu shall be used for operation.

- QoS management => This may have cross-TSG impact.

  - Study technical solutions for QoS management of the radio interface

2.3	RAN3

No discussion took place in RAN3#101.

2.3.1	Agreements

2.3.2	Remaining Open issues

- Uu enhancements for advanced V2X use cases

  - Evaluate whether Rel-15 NR Uu and LTE Uu interfaces will support advanced V2X use cases

    - Identify enhancements, if any

- RAT/Interface selection for operation => This may have cross-TSG impact.

  - Study if additional mechanisms are required for decision on whether LTE PC5, NR PC5, LTE Uu or NR Uu shall be used for operation.

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.5.4	Estimated Level of Completion

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT. Based on the joint RAN-SA#80 session the items relevant for this section are shown in http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_80/Docs/SP-180561.zip and summarized below:

| Work Area | SA WIDs | Rapporteurs | RAN WIDs | Rapporteurs |
| --- | --- | --- | --- | --- |
| URLLC for 5G | FS_5G_URLLC FS_Vertical_LAN cyberCAV | SA2: Hui.ni@huawei.com SA2: Devaki.chandramouli@nokia.com SA1: joachim.walewski@siemens.com | FS_NR_L1enh_URLLC FS_NR_unlic FS_NR_IIOT | RAN1: chengyan.cheng@huawei.com RAN1: jingsun@qti.qualcomm.com RAN2: dawid.koziol@nokia.com |
| V2X for 5G | FS_eV2XARC | SA2: laeyoung.kim@lge.com SA1: sungduck.chun@lge.com | FS_NR_V2X | RAN1: Hanbyul.seo@lge.com Matthew.webb@huawei.com |
| Positioning | FS_eLCS 5G_HYPOS | SA2: aiming@catt.cn SA1: lionel.ries@esa.int | FS_NR_POS | RAN1:alexey.khoryaev@INTEL.COM asbjorn.grovlen@ERICSSON.COM |
| UE Capabilities | FS_RACS | SA2: harisz@qti.qualcomm.com | FS_RACS_RAN | RAN2: alex.hsu@mediatek.com |
| 5G Satellite Aspects | FS_5GSAT_ARCH 5GSAT | SA2: cyril.michel@thalesaleniaspace.com SA1: cyril.michel@thalesaleniaspace.com | FS_NR_NTN_solutions | RAN3: nicolas.chuberre@thalesaleniaspace.com |

RAN and SA rapporteurs are requested to fill in these clauses jointly.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

Stage-1 eV2X (Enhancement of V2X Scenario) was completed in Rel-15. Additional stage-1 normative service requirements related to QoS will be available in Q4 2018.

FS_eV2XARC (Study on architecture enhancements for 3GPP support of advanced V2X services) is ongoing in SA2 with TR 23.786 and 58% complete. Its completion target date is December 2018. Information regarding agreements and remaining open issues with cross-TSG impacts will be provided at TSG#82.

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1#94

- R1-1808091	Overview of sidelink unicast, groupcast and broadcast support for NR V2X	Huawei, HiSilicon,

- R1-1808092	Overview of general PHY sidelink design	Huawei, HiSilicon,

- R1-1808093	PHY sidelink structure and procedure for NR V2X	Huawei, HiSilicon

- R1-1808094	Sidelink synchronization mechanisms for NR V2X	Huawei, HiSilicon

- R1-1808095	Discussion on NR sidelink resource allocation by NR Uu and LTE Uu	Huawei, HiSilicon

- R1-1808096	Discussion on NR Uu to control LTE PC5	Huawei, HiSilicon

- R1-1808102	Evaluation and enhancement of NR Uu and LTE Uu for advanced V2X use cases	Huawei, HiSilicon

- R1-1808203	On sidelink design for NR V2X	Mitsubishi Electric RCE

- R1-1808242	Considerations on sidelink unicast, groupcast and broadcast	vivo

- R1-1808243	Physical layer structure and procedure for NR sidelink	vivo

- R1-1808244	NR sidelink synchronization mechanism	vivo

- R1-1808245	NR sidelink resource allocation	vivo

- R1-1808246	Enhancements of LTE Uu and NR Uu to control NR sidelink	vivo

- R1-1808247	Coexistence mechanism for LTE and NR V2X	vivo

- R1-1808280	On NR V2X physical channel design issues	MediaTek Inc.

- R1-1808281	On NR V2X resource allocation	MediaTek Inc.

- R1-1808282	On NR V2X synchronization issues	MediaTek Inc.

- R1-1808283	On NR Uu to support NR V2X services	MediaTek Inc.

- R1-1808294	SLS Study on Realization of Stringent Reliability in Mode-4 NR-V2X	Fujitsu

- R1-1808295	Considerations on sidelink physical layer structures	Fujitsu

- R1-1808296	Discussion on Subframe-based Resource Selection Parameters in Mode-4 NR-V2X	Fujitsu

- R1-1808297	Resource Allocation for NR V2X Sidelink Communication considering Low Latency Requirement	Fujitsu

- R1-1808298	Discussion on LLS parameters of fast fading model	Fujitsu

- R1-1808299	Discussion on Sidelink Bi-mode Transmission in NR-V2X	Fujitsu

- R1-1808300	Discussion on latency performance of Uu-based sidelink resource allocation	Fujitsu

- R1-1808307	Sidelink design for unicast and groupcast	Fraunhofer HHI

- R1-1808309	Enhancements for NR V2X Resource Allocation Mechanism	Fraunhofer HHI

- R1-1808340	Discussion on support of unicast, groupcast and broadcast in NR V2X	Sony

- R1-1808341	Initial considerations on NR V2X resource allocation mechanism	Sony

- R1-1808399	Support of unicast, groupcast and broadcast in NR sidelink	CATT

- R1-1808400	Physical layer structure and procedure in NR V2X	CATT

- R1-1808401	Considerations on synchronization mechanism in NR V2X	CATT

- R1-1808402	Considerations on resource allocation mechanism in NR V2X	CATT

- R1-1808403	Evaluation of Uu for advanced V2X use cases	CATT

- R1-1808404	On LTE Uu and NR Uu control NR sidelink in NR V2X	CATT

- R1-1808405	On NR Uu control LTE sidelink in NR V2X	CATT

- R1-1808406	QoS management in NR V2X	CATT

- R1-1808407	Coexistence of NR sidelink and LTE sidelink in V2X	CATT

- R1-1808518	Work plan of Study on NR V2X	LG Electronics

- R1-1808519	Discussion on support of unicast, groupcast and broadcast for sidelink	LG Electronics

- R1-1808520	Discussion on sidelink physical layer structures and procedures	LG Electronics

- R1-1808521	Discussion on sidelink synchronization mechanism	LG Electronics

- R1-1808522	Discussion on sidelink resource allocation mechanism	LG Electronics

- R1-1808523	Discussion on remaining aspects of simulation assumptions	LG Electronics

- R1-1808524	Discussion on evaluation of Uu for advanced V2X use cases	LG Electronics

- R1-1808525	Discussion on LTE Uu and NR Uu enhancements to control NR sidelink	LG Electronics

- R1-1808526	Discussion on NR Uu enhancements to control LTE sidelink	LG Electronics

- R1-1808527	Discussion on QoS management	LG Electronics

- R1-1808528	Discussion on coexistence mechanisms	LG Electronics

- R1-1808540	QoS Management for NR V2X	Fraunhofer IIS

- R1-1808553	Support of unicast, groupcast and broadcast for NR V2X	Lenovo, Motorola Mobility

- R1-1808554	Physical layer structures and procedure in NR V2X	Lenovo, Motorola Mobility

- R1-1808555	Synchronization mechanism in NR V2X	Lenovo, Motorola Mobility

- R1-1808556	Resource allocation mechanism in NR V2X	Lenovo, Motorola Mobility

- R1-1808599	Resource allocation for NR V2X	InterDigital, Inc.

- R1-1808600	QoS Management for NR V2X	InterDigital, Inc.

- R1-1808601	Vehicle Platooning Use Case for NR V2X	InterDigital, Inc.

- R1-1808602	Support of unicast, groupcast and broadcast in NR V2X	ZTE

- R1-1808603	Discussion on NR Sidelink Physical layer structures	ZTE

- R1-1808604	Discussion about synchronization mechanism for NR V2X	ZTE

- R1-1808605	Discussion on NR Sidelink Physical resource pool allocation	ZTE

- R1-1808606	Discussion on LTE/NR Uu based resource allocation/configuration for NR sidelink	ZTE

- R1-1808607	Discussion on NR Uu based resource allocation/configuration for LTE sidelink	ZTE

- R1-1808608	Discussion on QoS Management	ZTE

- R1-1808609	In device coexistence between NR sidelink and LTE sidelink	ZTE

- R1-1808616	NR sidelink design	NEC

- R1-1808646	Discussion on supporting unicast, groupcast and broadcast via NR sidelink	Panasonic

- R1-1808647	Discussion on physical layer structures and procedure(s) of NR sidelink	Panasonic

- R1-1808648	Discussion on resource allocation mechanism for NR sidelink	Panasonic

- R1-1808693	Support of sidelink unicast, groupcast and broadcast modes for NR V2X communication	Intel Corporation

- R1-1808694	Sidelink Physical Layer Structure and Procedures for NR V2X Communication	Intel Corporation

- R1-1808695	Sidelink synchronization for NR V2X communication	Intel Corporation

- R1-1808696	Sidelink resource allocation mechanisms for NR V2X communication	Intel Corporation

- R1-1808697	Remaining aspects of eV2X evaluation methodology and assumptions	Intel Corporation

- R1-1808698	Analysis of NR Uu support for advanced V2X use cases	Intel Corporation

- R1-1808699	Enhancements of NR and LTE Uu link to control NR sidelink	Intel Corporation

- R1-1808700	Enhancements of NR Uu link to control LTE sidelink	Intel Corporation

- R1-1808701	QoS management for NR V2X communication	Intel Corporation

- R1-1808702	Coexistence mechanisms for eV2X services	Intel Corporation

- R1-1808722	Design issues for NR V2X unicast, groupcast and broadcast	ITRI

- R1-1808723	Considerations of Synchronization Enhancement for NR V2X Communication	ITRI

- R1-1808724	Considering geo-based resource management techniques for NR V2X communication	ITRI

- R1-1808725	Evaluations of Uu Capability in Supporting Advanced V2X Use Cases	ITRI

- R1-1808726	Discussion on Uu-based sidelink resource allocation and configuration	ITRI

- R1-1808727	Issues in NR Uu for Mode 3 NR Sidelink Resource Access	ITRI

- R1-1808728	Discussion QoS requirement for V2X in Mode 3 like and Mode 4 like	ITRI

- R1-1808775	Discussion on unicast, groupcast and broadcast for NR V2X	Samsung

- R1-1808776	Discussion on physical layer structures and procedures for NR V2X	Samsung

- R1-1808777	Discussion on Synchronization mechanisms for NR sidelink	Samsung

- R1-1808778	Discussion on resource allocation mechanisms for NR V2X	Samsung

- R1-1808779	Discussion on AGC settling issue for NR sidelink	Samsung

- R1-1808780	Discussion on Uu enhancements for advanced V2X use cases	Samsung

- R1-1808781	Discussion on Enhancements of LTE Uu and NR Uu to control NR sidelink	Samsung

- R1-1808782	Discussion on Enhancements of NR Uu to control LTE sidelink	Samsung

- R1-1808783	Discussion on QoS management for NR V2X	Samsung

- R1-1808784	Discussion on Coexistence between LTE and NR PC5	Samsung

- R1-1808813	Sidelink Design for NR V2X	ETRI

- R1-1808814	Discussion on NR V2X sidelink synchronization	ETRI

- R1-1808837	Discussion on support of V2X unicast transmission	CMCC

- R1-1808838	Discussion on consideration for V2X resource allocation	CMCC

- R1-1808839	Discussion on NR Uu control LTE sidelink	CMCC

- R1-1808875	Discussion of sidelink unicast, groupcast and broadcast for NR-V2X	Guangdong OPPO Mobile Telecom

- R1-1808876	Discussion of physical layer structure and procedure for NR-V2X	Guangdong OPPO Mobile Telecom

- R1-1808877	Discussion of synchronization mechanism for NR-V2X	Guangdong OPPO Mobile Telecom

- R1-1808878	Enhancement of LTE Uu and NR Uu to control NR sidelink	Guangdong OPPO Mobile Telecom

- R1-1808905	Discussion on V2X use cases and priority of work in RAN1	Guangdong OPPO Mobile Telecom

- R1-1808906	Discussion on resource allocation in NR-V2X	Guangdong OPPO Mobile Telecom

- R1-1808907	Enhancement of NR Uu to control LTE sidelink	Guangdong OPPO Mobile Telecom

- R1-1808937	Sidelink control channel design of NR V2X	Huawei, HiSilicon

- R1-1808938	Sidelink data channel design of NR V2X	Huawei, HiSilicon

- R1-1808939	UE autonomous sidelink allocation for NR V2X	Huawei, HiSilicon

- R1-1808940	Preliminary system level evaluations on sidelink for NR V2X	Huawei, HiSilicon

- R1-1808941	Discussion on co-existence for NR V2X and LTE V2X	Huawei, HiSilicon

- R1-1808942	TR for Study on NR V2X	Huawei, HiSilicon

- R1-1808946	Preliminary link level evaluations on sidelink for NR V2X	Huawei, HiSilicon

- R1-1809039	Discussion on beam management for NR-V2X sidelink in millimeter-wave bands	TOYOTA InfoTechnology Center

- R1-1809043	Overview of NR Sidelink Design	Nokia, Nokia Shanghai Bell

- R1-1809044	Initial View on Support of unicast, groupcast and broadcast for NR Sidelink	Nokia, Nokia Shanghai Bell

- R1-1809045	Initial View on NR V2X Sidelink Physical Layer Structures and Procedures	Nokia, Nokia Shanghai Bell

- R1-1809046	Initial View on NR V2X Sidelink Synchronization	Nokia, Nokia Shanghai Bell

- R1-1809047	Initial View on NR V2X Sidelink Resource Allocation	Nokia, Nokia Shanghai Bell

- R1-1809048	Required Clarifications on Simulation Assumptions	Nokia, Nokia Shanghai Bell

- R1-1809049	Initial View on Enhancements of LTE Uu and NR Uu to control NR sidelink	Nokia, Nokia Shanghai Bell

- R1-1809050	Initial View on NR V2X QoS Management	Nokia, Nokia Shanghai Bell

- R1-1809066	V2X sidelink design in supporting unicast, groupcast and broadcast	AT&T

- R1-1809067	V2X sidelink PHY structure and procedures	AT&T

- R1-1809068	Sidelink based synchronization mechanism	AT&T

- R1-1809069	Resource allocation mechanism	AT&T

- R1-1809070	Enhancements of LTE Uu and NR Uu to control NR sidelink	AT&T

- R1-1809071	Enhancements of NR Uu to control LTE sidelink	AT&T

- R1-1809076	Coexistence of Different V2X Services	AT&T

- R1-1809093	NR Sidelink Support of Unicast Groupcast and Broadcast	InterDigital, Inc.

- R1-1809094	NR Sidelink Physical Layer Structures and Procedures	InterDigital, Inc.

- R1-1809095	On V2X Synchronization in NR	InterDigital, Inc.

- R1-1809096	Uu Interface Enhancement for NR Sidelink	InterDigital, Inc.

- R1-1809097	NR Uu Interface Enhancement for LTE Sidelink	InterDigital, Inc.

- R1-1809098	The Coexistence between NR V2X and LTE V2X	InterDigital, Inc.

- R1-1809156	Support of unicast, groupcast and broadcast	NTT DOCOMO, INC.

- R1-1809157	Physical layer structures and procedure(s)	NTT DOCOMO, INC.

- R1-1809158	Synchronization mechanism	NTT DOCOMO, INC.

- R1-1809159	Resource allocation mechanism	NTT DOCOMO, INC.

- R1-1809160	Enhancements of LTE Uu and NR Uu to control NR sidelink	NTT DOCOMO, INC.

- R1-1809161	QoS management	NTT DOCOMO, INC.

- R1-1809174	On support of sidelink unicast, groupcast and broadcast	Xiaomi Communications

- R1-1809175	Discussion on physical layer structure for NR V2X	Xiaomi Communications

- R1-1809177	On synchronization for NR V2X	Xiaomi Communications

- R1-1809178	On resource allocation for NR V2x sidelink communications	Xiaomi Communications

- R1-1809253	Correction of optional antenna element patterns for vehicular UEs	Fraunhofer HHI, Fraunhofer IIS

- R1-1809254	Considerations on sidelink synchronization signal for NR V2X	ITL

- R1-1809287	Considerations on Resource Allocation of NR V2X Sidelink	CAICT

- R1-1809301	Support of unicast, groupcast and broadcast	Ericsson

- R1-1809302	Physical layer design of NR sidelink	Ericsson

- R1-1809303	On Synchronization for Sidelink V2X	Ericsson

- R1-1809304	Radio Resource Management for NR Sidelink	Ericsson

- R1-1809305	Link level simulations of DMRS design for NR V2X	Ericsson

- R1-1809306	Considerations and Design Principles for NR Sidelink	Ericsson

- R1-1809307	Open issues of evaluation assumptions for NR V2X	Ericsson

- R1-1809308	Study of Uu feasibility for advanced V2X use cases	Ericsson

- R1-1809309	On Network Control of NR Sidelink	Ericsson

- R1-1809310	On NR Uu controlling LTE sidelink	Ericsson

- R1-1809311	On Link Selection for Unicast V2X Communications	Ericsson

- R1-1809312	QoS framework for NR V2X	Ericsson

- R1-1809313	On coexistence aspects of NR V2X	Ericsson

- R1-1809314	On the Objectives of NR V2X System	Ericsson

- R1-1809334	NR Uu support for advanced V2X use cases	Huawei, HiSilicon

- R1-1809335	LTE Uu support for advanced V2X use cases	Huawei, HiSilicon

- R1-1809336	QoS management for NR V2X	Huawei, HiSilicon

- R1-1809383	Discussion on Sidelink Resource Allocation	Convida Wireless LLC

- R1-1809446	Support for unicast, groupcast and broadcast	Qualcomm Incorporated

- R1-1809447	Design principles for physical layer aspects of NR V2X	Qualcomm Incorporated

- R1-1809448	Synchronization design for NR V2X	Qualcomm Incorporated

- R1-1809449	Initial perspectives on resource allocation	Qualcomm Incorporated

- R1-1809450	Baseline simulation assumptions and scenarios	Qualcomm Incorporated

- R1-1809451	Enhancements of LTE Uu and NR Uu to control NR sidelink	Qualcomm Incorporated

- R1-1809452	Enhancements of NR Uu to control LTE sidelink	Qualcomm Incorporated

- R1-1809453	Design aspects and requirements for QoS	Qualcomm Incorporated

- R1-1809454	Co-existence principles for NR-V2X and LTE-V2X	Qualcomm Incorporated

- R1-1809475	Discussion on NR V2X Synchronization mechanism	ITL

- R1-1809484	[Draft] LS on IBE model for V2X	Ericsson

- R1-1809485	Configuration and signalling principles for NR sidelink	Ericsson

- R1-1809498	Sidelink Design for NR V2X	ETRI

- R1-1809507	Discussion on physical layer structure for NR V2X	Xiaomi Communications

- R1-1809748	[Draft] LS on IBE model for V2X	Ericsson, Intel

- R1-1809775	Discussion on Sidelink Bi-mode Transmission in NR-V2X	Fujitsu

- R1-1809798	Offline summary for 7.2.4.1.1 Support of unicast, groupcast and broadcast	LG Electronics

- R1-1809799	Offline summary for 7.2.4.1.2 Physical layer structures and procedure(s)	LG Electronics

- R1-1809803	Open issues of evaluation assumptions for NR V2X	Ericsson

- R1-1809807	Correction of optional antenna element patterns for vehicular UEs	Fraunhofer HHI, Fraunhofer IIS, General Motors

- R1-1809818	Summary of offline discussion on sidelink synchronization in NR V2X	CATT

- R1-1809834	[Draft] LS on support of unicast, groupcast, and broadcast	LG Electronics

- R1-1809840	Offline Summary for 7.2.4.4 QoS Management FS_NR_V2X	Nokia

- R1-1809867	Offline Summary for NR-V2X Agenda Item - 7.2.4.1.4 Resource Allocation Mechanism	Intel

- R1-1809878	Summary of AI: 7.2.4.3 Uu-based sidelink resource allocation/configuration	Huawei, HiSilicon

- R1-1809893	Evaluation and enhancement of NR Uu and LTE Uu for advanced V2X use cases	Huawei, HiSilicon

- R1-1809904	Summary of Coexistence Aspects in NR-V2X Study	Qualcomm

- R1-1809907	LS on support of unicast, groupcast, and broadcast	RAN1, LG Electronics

- R1-1809909	Feature Lead Summary AI 7.2.4.2 v1	Ericsson

- R1-1809920	[Draft] LS on IBE model for V2X	Ericsson, Intel

- R1-1809924	Correction of optional antenna element patterns for vehicular UEs	Fraunhofer HHI, Fraunhofer IIS, General Motors, Nokia, Nokia Shanghai Bell, LG Electronics

- R1-1809944	Feature Lead Summary AI 7.2.4.2 v2	Ericsson

- R1-1809945	[Draft] LS on IBE model for V2X	Ericsson, Intel

- R1-1809950	Offline summary for remaining evaluation assumptions	LG Electronics

- R1-1809964	Updated offline summary for 7.2.4.1.2 Physical layer structures and procedure(s)	LG Electronics

- R1-1809990	Summary of Coexistence Aspects in NR-V2X Study	Qualcomm

- R1-1809996	Summary of NR V2X synchronization offline discussion	CATT

- R1-1810006	LS on IBE model for V2X	RAN1, Ericsson

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template