3GPP TSG RAN meeting #81										      RP-181649

Gold Coast, Australia, September 10-13, 2018

## Status Report to TSG

Agenda item:			9.3.10

| WI / SI Name |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| included in this status report | Core part: | Yes | Perf. part: | No |  | Testing part: | No |
| Acronym | FS_NR_IAB |  |  |  |  |  |  |
| Unique ID | 750047 |  |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-181349 |  |  |  |  |  |  |
| Target Completion Date | Core part: 12/2018 |  |  |  | Performance part: |  |  |
| Is the WI/SI complete? | Core part: No |  |  |  | Performance Part: |  |  |

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | HAMPEL, Georg |
|  | Company | Qualcomm |
|  | Email | ghampel@qti.qualcomm.com; |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

RAN1 #94

The following agreement was made related to IAB initial access:

Agreements:

- In case of SA deployments, initial IAB node discovery by the MT (Stage 1) follows the Rel.15 procedure for cell search and initial access based on SSBs available for access UEs without additional required specification support.

  - FFS: how to support NSA deployment

  - FFS whether Stage 2 enhancements (if any) can be applied to Stage 1

The following agreement was made related to IAB node discovery and required configuration/coordination:

Agreements:

- For the purpose of inter-IAB node and donor detection after the IAB node DU becomes active (Stage 2) at least one of the following solutions should be supported:

  - SSB-based solutions (Solution 1):

      - Solution 1-A) Reusing the same set of SSBs used for access UEs

      - Solution 1-B) Use of SSBs which are orthogonal (TDM and/or FDM) with SSBs used for access UEs

    - Mechanisms to support half-duplex transmission/measurement of SSBs (e.g. muting patterns) for Solution 1-A) or Solution 1-B)

    - Further study potential impacts of the above solutions on access UEs performing initial access/in IDLE mode, including:

      - Cell detection/measurement performance impact due to loss of SSB occasions due to muting

      - Discovery of SSBs by access UEs which are intended only for IAB node discovery

  - CSI-RS based solutions (Solution 2)

    - Feasibility of CSI-RS only based discovery in case of unsynchronized network operation

- Further study enhancements to existing configurations (e.g. SMTC and CSI-RS configuration) and inter-node coordination (e.g. F1) for Solutions 1) or 2) and possibility of aperiodic transmission of SSBs/CSI-RS

The following agreement was made related to IAB random access configurations:

Agreements:

- IAB supports the ability of network flexibility to configure backhaul RACH resources with different occasions, periodicities, and/or formats, compared to access RACH resources without impacting Rel.15 UEs

  - Further study mechanisms under current PRACH design framework to ensure that after initial access, IAB nodes and access UE of its mother node can be configured or identify TDMed PRACH occasions.

  - Further study the need for new RACH formats/configurations specific for IAB node random access

The following agreement was made related to inter-node IAB node measurement:

Agreements:

- For the purpose of backhaul link measurements IAB supports both SSB and CSI-RS for backhaul link RSRP/RSRQ RRM measurements. Further consider the following aspects:

  - Enhancements to Rel.15 CSI-RS and SSB measurement configurations and required coordination

The following agreements were made related to IAB node link management, including backhaul link failure:

Agreements:

- To support RLM/RLF procedures for IAB nodes, the following should be further studied:

  - Enhancements to support interaction between Beam Failure Recovery success indication and RLF

  - Enhancements to existing beam management procedures for faster beam switching/coordination/recovery to avoid backhaul link outages should be considered for IAB nodes

Agreements:

- Study the need for additional backhaul link condition notification mechanism from the parent IAB node DU to the child IAB node as well as corresponding IAB node behaviour.

  - E.g., if the parent IAB node’s backhaul link fails (RLF or BF)

  - Note: this study is intended to focus on RAN1 aspects only (any higher layers aspects are to be handled by other WGs)

The following definitions were made for the purpose of identifying mechanisms and required coordination to support different access and backhaul link multiplexing methods:

Agreements:

Capture the following definitions in the TR:

- Access link: a link between an access UE and an IAB node or IAB donor (LA,DL or LA,UL)

- Backhaul link: a link between an IAB node and an IAB child node (LC,DL or LC,UL)or IAB parent node (LP,DL or LP,UL)

- Note: the IAB node may have its functions for UL access and child BH respectively in the same location or different locations, which is not the scope of RAN1 discussion

- Note: For a given BH link for an IAB node, it may be a parent BH or a child BH, depending on the topology/architecture, which is not the scope of RAN1 disucssion

The following agreements identify supported TDM scenarios for access and backhaul links and requirements for coordination to support TDM cases as well as potential signalling mechanisms for dynamic coordination:

Agreements:

- For the support of TDM, at least the following cases are supported:

|  | TDM Between: |  |  |
| --- | --- | --- | --- |
| Case | Link 1 | Link 2 | Supported by a pattern? |
| 1 | LP,DL | LC,DL | Yes |
| 2 | LP,UL | LC,UL | Yes |
| 3 | LP,DL | LC,UL | Yes |
| 4 | LP,UL | LC,DL | Yes |
| 5 | LP,DL | LA,DL | Yes |
| 6 | LP,UL | LA,UL | Yes |
| 7 | LP,DL | LA,UL | Yes |
| 8 | LP,UL | LA,DL | Yes |
| 9 | LP,DL | LA,DL and LC,DL | Yes |
| 10 | LP,UL | LA,UL and LC,UL | Yes |
| 11 | LP,DL | LA,UL and LC,UL | Yes |
| 12 | LP,UL | LA,DL and LA,DL | Yes |
| 13 | LC,DL | LA,DL | * At least Rel. 15 mechanisms can be used, FFS enhancements |
| 14 | LC,UL | LA,UL | * At least Rel. 15 mechanisms can be used, FFS enhancements |
| 15 | LC,DL | LA,UL | * At least Rel. 15 mechanisms can be used, FFS enhancements |
| 16 | LC,UL | LA,DL | * At least Rel. 15 mechanisms can be used, FFS enhancements |

Note: A given pattern may include support for multiple cases, details FFS.

At least for Cases 1-12, an IAB node is configured with IAB-node specific resources in time available for the links:

- Further study details of the adaptation period and granularity (e.g. slot or symbol-level) of the pattern provided to the IAB node, including

  - Explicit or implicit indication of the resources

  - Enhancements to existing signaling mechanisms to indicate the pattern

- Further study the indication of resources within the configuration which can be dynamically and flexibly used for different links, including

  - The need to consider the scheduling delay, IAB node processing delays, or information required to be available for the use of flexible resources

  - Mechanisms to schedule flexible resources (e.g. GC-PDCCH)

The following agreements were made related to non-TDM access and backhaul multiplexing methods:

Agreements:

An IAB node can support the following cases using existing MU-MIMO or sectorization mechanisms:

- Case A: multiplexing of DL transmissions to access UEs and child IAB nodes

- Case B: multiplexing of UL transmissions from access UEs and child IAB nodes

Agreements:

Clarify the SDM/FDM scenario definition:

- SDM/FDM Tx: An IAB node simultaneous transmits in the DL (to an access UE and/or child IAB node) and transmits in the UL (to a parent IAB node)

- SDM/FDM Rx: An IAB node simultaneous receives in the DL (a transmission from a parent node) and receives in the UL (from an access UE and/or child IAB node)

For the support of SDM/FDM, further study the following aspects:

- Transmit power coordination between parent and child links

- Considerations of single panel vs. multi-panel operation (single or multiple baseband)

- Requirements of symbol-level timing alignment within an IAB node (e.g. Case #6/Case #7)

The following agreements were made related to timing alignment options across IAB nodes to support different

access and backhaul multiplexing methods while considering potential overhead or impact on access UEs:

Agreements:

- At least Case #1 is supported for both access and backhaul link transmission timing.

- Further study includes additionally the following two cases (in addition to other cases #2/3/4/5)

  - Case #6 (Case#1 DL transmission timing + Case #2 UL transmission timing):

    - the DL transmission timing for all IAB nodes is aligned with the parent IAB node or donor DL timing (e.g. TA/2 adjustment as in Case #1)

    - the UL transmission timing of an IAB node can be aligned with the IAB node’s DL transmission timing

  - Case #7 (Case#1 DL transmission timing + Case #3 UL reception timing):

    - the DL transmission timing for all IAB nodes is aligned with the parent IAB node or donor DL timing (e.g. TA/2 adjustment as in Case #1)

    - the UL reception timing of an IAB node can be aligned with the IAB node’s DL reception timing

  - FFS: TA required for IAB nodes to support these cases

  - For Case #6 and Case #7 further consider the potential impact of imperfect timing adjustment, overhead of required DL/UL switching gaps, and scheduling impact on access UEs and child IAB nodes

  - Study to include aspects (including feasibility) when the IAB node is connected to one or multiple parent nodes

The following agreement was made to update several evaluation assumptions for the Heterogeneous IAB deployment scenario:

Agreements:

- Update the Heterogeneous scenario with the following additional network dropping assumptions:

| Distance | ISD 500m | ISD 200m |
| --- | --- | --- |
| Minimum distance between Micro TRPs | 40m | 40m |
| Minimum distance between Macro TRP and UE | 35m | 10m |
| Minimum distance between Micro TRP and UE | 10m | 10m |
| Minimum distance between Micro TRPs and Macro TRP | 40 m | 20m |

The following agreement was made to clarify the access and backhaul multiplexing assumptions across multiple antenna panels for IAB evaluations:

Agreements:

- At least for the purpose of IAB evaluations, when the IAB node has multiple panels, RAN1 assumes access and backhaul traffic can be sent on any panel, subject to the per IAB-node half duplex constraint.

The following agreements were made to identify potential inputs for IAB topology formation methods and relevant metrics (at least for the purpose of evaluations):

Agreements:

The following factors can be considered as input to the IAB node parent-node selection, in addition to parent-node RSRP as measured by the IAB node

- Number of hops to between the candidate parent node to the donor node

- “Capacity” measures (downlink and uplink) of links on the path between the candidate parent node to the donor node

  - e.g. min RSRP of a route, harmonic mean of RSRP, Shannon capacity of the link, IAB node capability

- Load (downlink and uplink) of the candidate parent node as well as nodes on the paths between the candidate parent node to the donor node

  - Examples: Number of IAB nodes and access UEs served by a certain node

Agreements:

Add the following to the list of reported metrics for IAB evaluations:

- Distribution of minimum backhaul link RSRP of a given route between an IAB node and IAB donor

- Distribution of number of child IAB nodes per IAB node and per IAB donor

- Distribution of number of access UEs per IAB donor

- Hop count distribution

#### 2.1.2	Remaining Open issues

- Details of required configurations/coordination for SSB and CSI-RS based discovery and measurement of IAB nodes should be finalized, along with the identification of any required new specification effort.

- Details of backhaul link management and failure avoidance/recovery mechanisms should be finalized, along with the identification of any required new specification effort.

- Details of signalling and coordination mechanisms to support TDM of access and backhaul links should be finalized, along with the identification of any required new specification effort.

- Details and feasibility of timing alignment, required coordination, and physical layer enhancements (e.g. power control and CLI mitigation) to support SDM/FDM of access and backhaul links should be finalized, along with the identification of any required new specification effort.

- Simulation results and resulting observations for various aspects of IAB performance evaluations should be consolidated and captured in the TR.

## 2.2	RAN2

#### 2.2.1	Agreements

RAN2 #AH-1807

The meeting discussed various aspects of the U-plane design. The focus was on L2-relaying designs (architecture group 1).

Agreement was reached for the study to include two mapping approaches between UE-bearers and backhaul RLC channels (R2-1810810).

- 1:1 mapping: This enables UE-bearer-specific QoS-support across the backhaul links, but it requires update of intermediate IAB-nodes when bearers are established and released.

- Per-QoS-profile mapping: This approach limits QoS granularity, e.g. to predefined QoS-profiles, which may allow pre-establishment of BH RLC channels.

Further, agreement was reached on details regarding identifiers carried on the adaption layer and adaptation-layer placement for L2-relaying architectures (R2-1810973).

Also, scheduler and QoS impacts of multi-hop routing for L2 relaying (architecture group 1) were discussed. For fairness support across the IAB-topology, two options were identified. In one option, the DU scheduler obtains fine granular information with respect to each UE-bearer which allows establishment of full fairness across the topology. In the other option, only reduced information is provided, e.g. on aggregated number of UEs or descendant IAB-node, which only allows limited fairness support. The agreements were captured in a text proposal. (R2-1810972).

Lossless data recovery after topology adaptation for hop-by-hop RLC ARQ was identified as a problem. Further discussion identified three candidate solutions. The problem and the solutions were captured in a text proposal (R2-1810811).

A discussion was started on need and purpose of flow control for multi-hop backhauling. In absence of this feature, packet loss due to congestion on intermediate hops for L2-relaying may have adverse effects on PDCP and TCP layers above. In an email discussion, preliminary consensus was reached that a flow-control feature might be beneficial for architecture group 1 to mitigate congestion-related performance degradation of downstream traffic. This outcome was reported to RAN2 #103.

RAN2 #103

The meeting discussed remaining U-plane and C-plane design features and alternatives. Further, comparisons were refined between design options established before. The focus was on L2-relaying designs (architecture group 1).

Modifications on the L2-structure were discussed for the various U-plane options of L2-relaying as introduced in prior IAB SI meetings. Offline discussion converged on a text proposal, which is presently finalized in a RAN-2 two-week email discussion. The TP shows the L2 structures for 1:1 and aggregated mappings of UE-bearers to RLC BH channels (R2-1813362).

The discussion on flow control for multi-hop L2 relaying (architecture group 1), which had started in the meeting before, was continued. Based on intensive discussion, a TP was established, which is presently finalized in RAN-2 two-week email discussion (R2-1810451).

The agreements on UE-bearers-to-BH-RLC-channels mappings from the prior meeting are further refined. It is considered to generalize the per-QoS mapping to a many-to-on mapping, which is compliant with more flexible implementations. A TP was established which is presently finalized in RAN-2 email discussion (R2-1813024).

#### 2.2.2	Remaining Open issues

Further discussion is necessary to address end-to-end reliability in hop-by-hop ARQ during topology adaptation. A RAN-2 email discussion has been scheduled with report to next meeting including agreeable TP to TR 38.874.

The next meetings have to focus on comparisons among the various options and alternatives introduced.

Performance of C-plane transport has to be evaluated for the various C-plane alternatives discussed for architecture 1a. The performance criteria a reliability, in-order delivery, low bounded latency and security. A RAN-2 email discussion has been scheduled with report to next meeting including agreeable TP to TR 38.874.

Further comparisons have to be conducted for the U-plane options and C-plane alternatives of architecture 1a. Focus needs to be set on aspects such as hop-by-hop vs end-to-end RLC ARQ, one-to-one vs. many-to-one bearer mappings, and routing on IAB-donor DU based on IP vs. F1*.

## 2.3	RAN3

#### 2.3.1	Agreements

RAN3 #AH-1807

A discussion established the principal procedure of IAB-node integration for L2-relaying (architecture group 1) in SA mode. Further, detailed examples were agreed for one specific C-plane and U-plane alternative. The high-level and detailed procedures were captured in a TP to TR 38.874 (R3-184254).

Further discussion evolved around topologies supported by IAB. In particular, agreement was reached that multi-connectivity across IAB-donors is not supported for L2-relaying in this study as it is not compliant with the existing CU/DU split architecture. The agreement was captured in a TP to TR38.874 (R3-184254).

The RAN-behaviour in response to a CN-based QoS request was discussed. Agreement could be reached on an adequate procedure, which reuses existing CN-specifications. The procedure is compliant with fine-granular flow- and bearer-based QoS-enforcement on IAB nodes. The agreement was captured in a TP to TR38.874 (R3-184369).

The introduction of a new C-plane alternative for L2-relaying (architecture 1a) was agreed in a TP to TR38.874 (R3-184347). This alternative uses DRBs and E1-AP to transport F1-AP between IAB-node DU and CU-CP.  Further, TP on refinement of address allocation was agreed for IP-based adaptation layer design (R3-184045).

A comparison on RAN and CN impact for NSA vs. SA-modes was conducted. The TP to TR (R3-184255) was agreed.

C-plane and U-plane protocol stacks were captured in the TR for L3-relaying (architecture 2a) (R3-184278).

RAN3 #101

Topology adaptation and topological redundancy for IAB was discussed for L2-relaying. Significant progress was made in defining scenarios and procedures.

- Agreement on topology adaptation scenarios to be considered in the study. These include (1) IAB-node migration underneath the donor-DU, (2) between donor-DUs, and (3) between donor-CUs (R3-184896).

- Topology adaptation procedures were established for L2-relaying. They reuse existing procedures for inter-DU mobility and add steps for addition of new routes, F1-migration and release of old routes (R3-184693).

- Procedures for topological redundancy were established for L2-relaying. Two alternatives were included. In one alternative, the IAB-node-MT leverages existing dual-connectivity specification. In the other alternative, the IAB-node is equipped with two (or more) MTs, where each MT is single connected  R3-185153).

Procedures for topology discovery was discussed and agreed for L2- and L3-relaying architectures (R3-185170). For L2-relaying, the mapping between collocated DU and MT identifiers is forwarded to the CU-CP. For L3-relaying a distributed technology discovery is achieved via upstream propagation of MT-DU identifier pairs.

Backhaul link failure and recovery scenarios were agreed for study (R3-185287), which include recovery via an existing path, recovery via new path to a the same donor, and recovery via a new path to a new donor.

These various agreements were captured in TPs to TR 38.874.

#### 2.3.2	Remaining Open issues

Procedures for backhaul link failure and recovery need to be discussed for the scenarios agreed in RAN-3 #91.

Further, IAB-node setup procedures for NSA need to be captured.

A comparison of architectures 1a, 1b and 2a should be conducted to enable a recommendation for IAB work item.

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

#### 2.5.4	Estimated Level of Completion

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT. Based on the joint RAN-SA#80 session the items relevant for this section are shown in http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_80/Docs/SP-180561.zip and summarized below:

| Work Area | SA WIDs | Rapporteurs | RAN WIDs | Rapporteurs |
| --- | --- | --- | --- | --- |
| URLLC for 5G | FS_5G_URLLC FS_Vertical_LAN cyberCAV | SA2: Hui.ni@huawei.com SA2: Devaki.chandramouli@nokia.com SA1: joachim.walewski@siemens.com | FS_NR_L1enh_URLLC FS_NR_unlic FS_NR_IIOT | RAN1: chengyan.cheng@huawei.com RAN1: jingsun@qti.qualcomm.com RAN2: dawid.koziol@nokia.com |
| V2X for 5G | FS_eV2XARC | SA2: laeyoung.kim@lge.com SA1: sungduck.chun@lge.com | FS_NR_V2X | RAN1: Hanbyul.seo@lge.com Matthew.webb@huawei.com |
| Positioning | FS_eLCS 5G_HYPOS | SA2: aiming@catt.cn SA1: lionel.ries@esa.int | FS_NR_POS | RAN1:alexey.khoryaev@INTEL.COM asbjorn.grovlen@ERICSSON.COM |
| UE Capabilities | FS_RACS | SA2: harisz@qti.qualcomm.com | FS_RACS_RAN | RAN2: alex.hsu@mediatek.com |
| 5G Satellite Aspects | FS_5GSAT_ARCH 5GSAT | SA2: cyril.michel@thalesaleniaspace.com SA1: cyril.michel@thalesaleniaspace.com | FS_NR_NTN_solutions | RAN3: nicolas.chuberre@thalesaleniaspace.com |

RAN and SA rapporteurs are requested to fill in these clauses jointly.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN2 #AH1807

| R2-1809731 | Integrated Access and Backhaul for NR | Qualcomm Austria RFFE GmbH |
| --- | --- | --- |
| R2-1810971 | Impacts to placements of the IAB adaptation layer | Samsung |
| R2-1810972 | Outcome of e-mail discussion [AH1807#09][IAB]: TP for TR 38.874 Scheduler and QoS impacts | Nokia (Rapporteur) |
| R2-1810973 | Impacts to placements of the IAB adaptation layer | Samsung |
| R2-1809732 | Configuration for routing and QoS support in arch group 1 | Qualcomm Austria RFFE GmbH |
| R2-1810529 | Bearer mapping in IAB node | LG Electronics Inc. |
| R2-1810871 | Bearer mapping in IAB node | LG Electronics Inc. |
| R2-1809614 | Design options and NR specs impact for different placements of the IAB adaptation layer | Samsung R&D Institute UK |
| R2-1810808 | Bearer mapping in IAB node | LG Electronics Inc, Samsung, CATT |
| R2-1810810 | Bearer mapping in IAB node | LG Electronics Inc, Samsung, CATT |
| R2-1809818 | User Plane Considerations for L2 IAB Architectures | CATT |
| R2-1810206 | Discussion on aggregated QoS handling and bearer mapping for user plane | ZTE Corporation |
| R2-1810304 | Adaptation layer in IAB MT | Nokia, Nokia Shanghai Bell |
| R2-1810432 | Flow control in IAB node | LG Electronics Inc. |
| R2-1810451 | Flow control considerations for IAB | Sequans Communications |
| R2-1810566 | Handling Congestion and Link Failure in a Multi-hop IAB System | Ericsson |
| R2-1810530 | Handling of the RLF on wireless backhaul link | LG Electronics Inc. |
| R2-1810675 | Adaptation layer design | Huawei Technologies France |
| R2-1810564 | The consquences of not using full F1-U stack in IAB UP | Ericsson, KDDI, AT&T |
| R2-1809733 | UP support for IAB-node in arch group 1 | Qualcomm Austria RFFE GmbH |
| R2-1810209 | Consideration on adaptation layer in IAB | ZTE Corporation |
| R2-1810207 | Discussion on bearer mapping for control plane signalling | ZTE Corporation |
| R2-1809766 | NR Baseline for IAB user plane | Intel Corporation |
| R2-1810302 | End to end reliability with hop by hop ARQ | Nokia, Nokia Shanghai Bell |
| R2-1810794 | End to end reliability with hop by hop ARQ | Nokia, Nokia Shanghai Bell |
| R2-1810811 | End to end reliability with hop by hop ARQ | Nokia, Nokia Shanghai Bell |
| R2-1810382 | Lossless Data Transfer for IAB Design with Hop-by-Hop RLC ARQ | AT&T, KDDI |
| R2-1810208 | Consideration on RLC Processing at IAB node | ZTE Corporation |
| R2-1809820 | ARQ for IAB | CATT |
| R2-1810678 | Further comparison between hop-by-hop ARQ and E2E ARQ | Huawei Technologies France |
| R2-1810670 | Hop-by-Hop ARQ vs. End-to-End ARQ | LG Electronics Inc |
| R2-1809939 | Consideration on “Hop by Hop” vs “End to End” discussion | KDDI Corporation |
| R2-1809747 | Overview of ARQ modes for NR relay networks | Samsung |
| R2-1809996 | The multi-hop ARQ in IAB | Potevio |
| R2-1810431 | Consideration on SN length for multi-hop RLC ARQ | LG Electronics Inc. |
| R2-1810671 | Flexible hop-by-hop RLC ARQ | LG Electronics Inc |
| R2-1810301 | Scheduler and QoS impacts | Nokia, Nokia Shanghai Bell |
| R2-1810303 | Text Proposal for scheduler and QoS impacts | Nokia, Nokia Shanghai Bell |
| R2-1810796 | Text Proposal for scheduler and QoS impacts | Nokia, Nokia Shanghai Bell |
| R2-1810700 | Pre-BSR Enabling Fast Scheduling | Huawei Technologies France |
| R2-1810381 | QoS and Scheduling Considerations for IAB Adaptation Layer | AT&T |
| R2-1810567 | QoS Handling in the Adaptation Layer of an IAB system | Ericsson |
| R2-1810115 | Resource allocation in IAB | Sony |
| R2-1810692 | QoS Management of IAB nodes | Huawei Technologies France |
| R2-1810676 | Consideration on QoS impacts | LG Electronics |
| R2-1809461 | Discussion on User Plane for IAB | OPPO |
| R2-1809942 | Summary table for architecture group 1 CP alternatives | KDDI Corporation |
| R2-1810565 | The consequences of not using SCTP for F1-AP transport | Ericsson, KDDI, AT&T |
| R2-1810720 | Supporting Prioritization of F1-AP message | LG Electronics |
| R2-1809819 | Control Plane Considerations for L2 IAB Architectures | CATT |
| R2-1809462 | Discussion on Control Plane for IAB | OPPO |
| R2-1810383 | IAB node discovery and route management procedures | AT&T |
| R2-1810306 | IAB Topology Discovery for Routing and Topology Management | Nokia, Nokia Shanghai Bell |
| R2-1809765 | IAB Topology management and route management | Intel Corporation |
| R2-1810733 | Support of multiple connectivity and fast link switch for IAB | Huawei Technologies France |
| R2-1810211 | Discussion on IAB topology adaptation | ZTE Corporation |
| R2-1810716 | Topology type, discovery and update for IAB | Huawei Technologies France |
| R2-1810664 | Destination Address and Forwarding Path based Routing for IAB | Huawei Technologies France |
| R2-1810246 | Consideration on multi-hop network | Lenovo, Motorola Mobility |
| R2-1809919 | IAB Topology Adaptation and Route Management | Samsung R&D Institute India |
| R2-1810216 | Consideration on Routing in IAB Architecture 1a and 1b | ZTE Corporation |
| R2-1810679 | Consideration on route selection | LG Electronics Inc. |
| R2-1810116 | Route management in IAB | Sony |
| R2-1810114 | QoS and route selection for IAB | TCL Communication |
| R2-1810398 | Scenario for Backhaul link switching | Lenovo, Motorola Mobility |
| R2-1810454 | Topology management for IAB | KT Corp. |
| R2-1810468 | Related issues of topology management | ITRI |
| R2-1810305 | Measurements for IAB | Nokia, Nokia Shanghai Bell |
| R2-1810213 | Discussion on IAB node discovery and selection | ZTE Corporation |
| R2-1810691 | Consideration on cell reselection of IAB | LG Electronics Inc. |
| R2-1810245 | Backhaul link initial selection | Lenovo, Motorola Mobility |
| R2-1809997 | The mobility in IAB | Potevio |
| R2-1810117 | Open issues related to IAB power on procedure | Sony |
| R2-1810562 | Setup Procedure for the Adaptation Layer of an IAB system | Ericsson |
| R2-1810563 | IP configuration for the IAB node when terminating full F1 | Ericsson, KDDI, AT&T |
| R2-1810743 | IAB node access procedure for architecture group 1 | Huawei Technologies France |
| R2-1809864 | Discussion on IAB node access and resource allocation | vivo |
| R2-1810741 | Control Plane protocols for architecture group 1 | Huawei Technologies France |
| R2-1810215 | Discussion on IAB node resource allocation | ZTE Corporation |
| R2-1810662 | Handling of wireless backhaul link problem | LG Electronics Inc. |
| R2-1810735 | Distributed RRC functions for IAB | Huawei Technologies France |
| R2-1810667 | Protocol design for architecture 2a | Huawei Technologies France |
| R2-1810631 | Using Standalone IAB node for EN-DC Access link | Huawei Technologies France |
| R2-1810695 | Overview consideration on RAN1 IAB aspects | Huawei Technologies France |

RAN2 #103

| R2-1812054 | TR 38.874 v040 | Qualcomm Inc (rapporteur) |
| --- | --- | --- |
| R2-1812052 | IAB work plan | Qualcomm Inc, AT&T, KDDI, Samsung |
| R2-1811054 | Overview of ARQ modes for NR relay networks | Samsung |
| R2-1812303 | Adaptation layer in IAB MT | Nokia, Nokia Shanghai Bell |
| R2-1812520 | Consideration on SN length for multi-hop RLC ARQ | LG Electronics Inc. |
| R2-1812865 | Flow control for PDCP operation | Sequans Communications |
| R2-1812851 | Flow control for DL data congestion | Sequans Communications |
| R2-1811417 | Resource allocation in IAB | Sony |
| R2-1812682 | Discussion for routing operation of IAB topologies | LG Electronics |
| R2-1812711 | Some considerations about congestion handling and flow control for IAB networks | Huawei Technologies France |
| R2-1812754 | Consideration about adaptation layer placement | Huawei Technologies France |
| R2-1812845 | Prioritization for IAB-node in random access procedure | ASUSTeK |
| R2-1812854 | Discarding PDCP PDUs due to disordering in IAB network with HbH ARQ | Huawei Technologies France |
| R2-1812868 | Further consideration about UP of architecture 1a | Huawei Technologies France |
| R2-1812638 | Scheduling enhancement in IAB | LG Electronics Inc. |
| R2-1812672 | The multi-hop ARQ in IAB | Potevio |
| R2-1812679 | E2E reliability in hop-by-hop RLC ARQ | LG Electronics |
| R2-1812892 | Destination Address and Forwarding Path based Routing for IAB | Huawei Technologies France |
| R2-1811865 | Flexible hop-by-hop RLC ARQ | LG Electronics Inc. |
| R2-1812895 | Adaptation layer design | Huawei Technologies France |
| R2-1812680 | Consideration for QoS enforcement | LG Electronics |
| R2-1812786 | QoS Management of IAB nodes | Huawei Technologies France |
| R2-1812881 | Pre-BSR Enabling Fast Scheduling | Huawei Technologies France |
| R2-1812820 | Handling of the RLF on wireless backhaul link | LG Electronics Inc. |
| R2-1812921 | L2 structure for IAB arch group 1 | Qualcomm Inc, Samsung, Nokia, Nokia Shanghai Bell, Ericsson |
| R2-1812269 | L2 structure for IAB arch group 1 | Qualcomm Inc, Samsung, Nokia, Nokia Shanghai Bell |
| R2-1812055 | L2 congestion in IAB arch group 1 | Qualcomm Inc |
| R2-1812057 | L2 structure for IAB arch group 1 | Qualcomm Inc, Samsung, Nokia |
| R2-1811857 | Bearer mapping and QoS handling in IAB architecture | CATT |
| R2-1811854 | How to implement flow control in IAB | CATT |
| R2-1811844 | Further consideration of hop-by-hop RLC ARQ in IAB | Kyocera |
| R2-1812248 | Analysis of options for Adaptation layer placement | Intel Corporation |
| R2-1812249 | Uplink Flow Control and congestion control | Intel Corporation |
| R2-1812217 | Flow control in multi-hop IAB networks | Ericsson |
| R2-1812218 | QoS Handling for the Adaptation Layer Above RLC Layer | Ericsson |
| R2-1812462 | Consideration on Reliability Problem of Hop-by-hop RLC ARQ | ZTE Corporation |
| R2-1812463 | Discussion on flow control in IAB | ZTE Corporation |
| R2-1812464 | Discussion on UE bearer setup procedure in IAB network | ZTE Corporation |
| R2-1812465 | Latency analysis for IAB network | ZTE Corporation |
| R2-1812466 | Further discussion on bearer mapping | ZTE Corporation |
| R2-1812518 | Summary of [AH1807#19] IAB Flow Control and Congestion Handling | LG Electronics Inc. |
| R2-1812519 | TP for IAB Flow Control and Congestion Handling | LG Electronics Inc. |
| R2-1812406 | Details of Hop-by-Hop Flow Control and Congestion Handling for IAB | AT&T |
| R2-1811395 | Reliable IAB end-to-end transmission for the hop-by-hop RLC ARQ case | Samsung R&D Institute UK |
| R2-1811778 | IAB Topology and Routing Management | vivo |
| R2-1811779 | Selection of Parent for IAB-Node | vivo |
| R2-1811169 | SRB mapping options for IAB | Samsung |
| R2-1811170 | F1AP mapping options for IAB | Samsung |
| R2-1811058 | On the ST and DAG topologies for IAB | Samsung |
| R2-1811056 | Overview of flow control solutions for architecture 1 and 2 | Samsung |
| R2-1812301 | Measurements for IAB | Nokia, Nokia Shanghai Bell |
| R2-1812302 | Service interruption time minimization for backhaul links | Nokia, Nokia Shanghai Bell |
| R2-1812404 | Establishment of RLC Channels During and After IAB Node Integration for Architecture Group 1 | AT&T |
| R2-1812405 | Route Changes based on Intra-gNB Handover of IAB Node | AT&T |
| R2-1812346 | IAB Routing for Architecture 2a | Nokia, Nokia Shanghai Bell |
| R2-1812341 | Topology Adaptation Scenarios | Nokia, Nokia Shanghai Bell, Qualcomm Incorporated, Huawei, Ericsson |
| R2-1812467 | Discussion on IAB link switch and topology adaptation | ZTE Corporation |
| R2-1812468 | Discussion on IAB node discovery and selection | ZTE Corporation |
| R2-1812469 | Consideration on Routing in IAB Architecture 1a and 1b | ZTE Corporation |
| R2-1812470 | Control plane signaling delivery in NSA deployment | ZTE Corporation |
| R2-1812219 | Impact of not using SCTP for F1-AP | Ericsson |
| R2-1812220 | Setup of adaptation layer | Ericsson |
| R2-1811843 | Consideration of topology adaptation in IAB | Kyocera |
| R2-1812061 | Considerations on IAB multi-hop system | Lenovo, Motorola Mobility |
| R2-1812069 | Radio link failure of backhaul link | Lenovo, Motorola Mobility |
| R2-1811997 | IAB failure recovery as part of route management | Samsung R&D Institute UK |
| R2-1811998 | IAB topology and route management | Samsung R&D Institute UK |
| R2-1812644 | Handling of wireless backhaul link problem | LG Electronics Inc. |
| R2-1812796 | Consideration on cell reselection of IAB | LG Electronics Inc. |
| R2-1812785 | Consideration on route selection | LG Electronics Inc. |
| R2-1812893 | Support of multiple connectivity and fast link switch for IAB | Huawei Technologies France |
| R2-1812830 | Distributed RRC functions for IAB | Huawei Technologies France |
| R2-1812708 | Discussion on IAB topology adaptation with Tree and DAG topology | ITRI |
| R2-1812673 | The mobility in IAB | Potevio |
| R2-1812522 | Topology management for IAB | KT Corp. |
| R2-1812862 | Supporting Prioritization of F1-AP message | LG Electronics |
| R2-1812846 | Consideration on routing table update in IAB | ASUSTeK |
| R2-1812827 | Access Control for IAB node | LG Electronics Inc. |
| R2-1812833 | Basic principles for IAB topology adaptation | Huawei Technologies France |
| R2-1812889 | Consideration about the F1*-C | Huawei Technologies France |
| R2-1812885 | Control Plane protocols for architecture group 1 | Huawei Technologies France |
| R2-1812819 | Bearer mapping for control plane signaling in BH | Huawei Technologies France |
| R2-1811418 | Route management in IAB | Sony |
| R2-1811419 | Open issues related to IAB power on procedure | Sony |
| R2-1812056 | Initial link selection for IAB access | Lenovo, Motorola Mobility |
| R2-1812300 | IAB Topology Discovery for Routing and Topology Management | Nokia, Nokia Shanghai Bell |
| R2-1812758 | Overview consideration on RAN1 IAB aspects | Huawei Technologies France |

RAN3 #AH1807

| R3-183730 | TR 38.874 v0.3.2 for information | Qualcomm Incorporated |
| --- | --- | --- |
| R3-183813 | Adapter Layer Termination for L2 IAB architecture | CATT |
| R3-183814 | TP for TR 38.874 Correction to relationship between IAB node and IAB Donor | CATT |
| R3-184254 | TP for TR 38.874 Correction to relationship between IAB node and IAB Donor | CATT |
| R3-184174 | Requirements on IAB architecture | CMCC |
| R3-184184 | IAB architecture for NSA based deployment | AT&T |
| R3-183749 | Discussion on supporting IAB in NSA | Nokia, Nokia Shanghai Bell |
| R3-184255 | Discussion on supporting IAB in NSA | Nokia, Nokia Shanghai Bell |
| R3-183796 | Using Standalone IAB node for EN-DC Access link | Huawei |
| R3-184044 | CN functions for supporting IAB nodes | Ericsson |
| R3-183864 | Initial access procedure in IAB | Samsung |
| R3-183792 | IAB node access procedure for architecture group 1 | Huawei |
| R3-184313 | IAB node access procedure for architecture group 1 | Huawei |
| R3-184049 | Setup Procedure for the Adaptation Layer of an IAB System | Ericsson |
| R3-183685 | Consideration on adaptation layer in IAB | ZTE Corporation |
| R3-183784 | Adaptation layer design | Huawei |
| R3-183787 | Control plane protocols for architecture group 1 | Huawei |
| R3-184347 | Control plane protocols for architecture group 1 | Huawei |
| R3-183790 | Protocol stack and open issues for architecture 2a | Huawei |
| R3-183824 | UP protocol design for architecture 1a | Huawei |
| R3-184060 | Protocol stack for F1 message transfer in architecture 1a | LG Electronics Inc. |
| R3-183863 | Discussions on IAB CP protocol stacks of Alt1~Alt3 for architecture 1a | Samsung |
| R3-183751 | IAB Group 2a Protocols | Nokia, Nokia Shanghai Bell |
| R3-184278 | IAB Group 2a Protocols | Nokia, Nokia Shanghai Bell, Huawei |
| R3-184185 | Lossless Data Transfer for IAB Design with Hop-by-Hop RLC ARQ | AT&T |
| R3-183693 | Summary table for architecture group 1 CP alternatives | KDDI Corporation |
| R3-184348 | Summary table for architecture group 1 CP alternatives | KDDI Corporation |
| R3-184045 | TP for TR 38.874: IP configuration for the IAB node when terminating full F1 | Ericsson, KDDI, AT&T |
| R3-184225 | TP for TR 38.874: IP configuration for the IAB node when terminating full F1 | Ericsson, KDDI, AT&T |
| R3-184046 | The consquences of not using full F1-U stack in IAB UP | Ericsson, KDDI, AT&T |
| R3-184047 | The consequences of not using SCTP for F1-AP transport in IAB networks | Ericsson, KDDI, AT&T |
| R3-183684 | Discussion on bearer mapping for control plane signalling | ZTE Corporation |
| R3-183683 | Discussion on aggregated QoS handling and bearer mapping for user plane | ZTE Corporation |
| R3-183752 | QoS impacts in IAB system | Nokia, Nokia Shanghai Bell |
| R3-184186 | QoS and Scheduling Considerations for IAB Adaptation Layer | AT&T |
| R3-183795 | QoS Management of IAB nodes | Huawei |
| R3-184048 | QoS handling in an IAB network employing full F1 stack | Ericsson |
| R3-184280 | Summary of offline discussion on IAB QoS | Ericsson |
| R3-184369 | IAB QoS handling | Ericsson |
| R3-183820 | Support of multiple connectivity and fast link switch for IAB | Huawei |
| R3-183686 | Consideration on Routing in IAB Architecture 1a and 1b | ZTE Corporation |
| R3-183688 | Discussion on IAB topology adaptation | ZTE Corporation |
| R3-183689 | Discussion on IAB node discovery and selection | ZTE Corporation |
| R3-183815 | Discussion on Topology Adaption | CATT |
| R3-183865 | IAB failure recovery as part of route management | Samsung |
| R3-183821 | Topology discovery and update for IAB | Huawei |
| R3-183822 | Destination Address and Forwarding Path based Routing for IAB | Huawei |
| R3-183731 | IAB topology adaptation for arch 1a | Qualcomm Incorporated |
| R3-183750 | IAB Topology Discovery for Routing and Topology Management | Nokia, Nokia Shanghai Bell |
| R3-184187 | IAB node discovery and route management procedures | AT&T |

RAN3 #101

| R3-184692 | TR 38.874 v040 | Qualcomm Incorporated |
| --- | --- | --- |
| R3-184691 | IAB workplan | Qualcomm Incorporated, Samsung, AT&T, KDDI (Rapporteurs) |
| R3-184896 | Topology Adaptation Scenarios | Nokia, Nokia Shanghai Bell, Qualcomm Incorporated, Huawei, Ericsson |
| R3-185152 | Topology Adaptation Scenarios | Nokia, Nokia Shanghai Bell, Qualcomm Incorporated, Huawei, Ericsson |
| R3-184928 | TP to TR 38.874 on IAB architecture requirements for CP message transport | Ericsson |
| R3-184587 | Consideration on “CP alternatives for architecture 1a” with NSA operation | KDDI Corporation, Kyocera |
| R3-184757 | Control plane signaling delivery in NSA deployment | ZTE Corporation |
| R3-184654 | Comparison on CP alternatives of architecture 1a | LG Electronics Inc. |
| R3-184804 | Comparisons on Control Plane protocols for architecture group 1 | Huawei |
| R3-184929 | TP to TR 38.874 on comparison of CP alternatives of architecture 1a | Ericsson |
| R3-184801 | Consideration about the F1*-C | Huawei |
| R3-184787 | New CP Alternative: Distributed RRC functions for IAB | Huawei |
| R3-184839 | Additional CP protocol stack for architecture 1a | Samsung |
| R3-184840 | Harmonization of CP protocol stack for Alt. 1 and 3 for Architecture 1a | Samsung |
| R3-184841 | Control plane data mapping for architecture 1a | Samsung |
| R3-184842 | F1AP mapping options for IAB | Samsung |
| R3-184867 | QoS Management of IAB nodes | Huawei |
| R3-184930 | TP to TR 38.874 on QoS Handling for the Adaptation layer above RLC layer | Ericsson |
| R3-184758 | Discussion on UE bearer setup procedure in IAB network | ZTE Corporation |
| R3-184759 | Latency analysis for IAB network | ZTE Corporation |
| R3-184753 | Establishment of RLC Channels During and After IAB Node Integration for Architecture Group 1 | AT&T |
| R3-184756 | Setup and connection establishment for IAB with NSA | AT&T |
| R3-184931 | TP to TR 38.874 on setup procedure for the Adaptation layer of an IAB network | Ericsson |
| R3-184932 | TP to TR 38.874 on IAB node access procedure for architecture group 1 | Ericsson |
| R3-184843 | Overview of flow control solutions for architecture 1 and 2 | Samsung |
| R3-184933 | TP to TR 38.874 on flow control in multi-hop IAB networks | Ericsson |
| R3-184806 | Slice support of IAB nodes | Huawei |
| R3-184807 | Support of Multiple connectivity and fast link switch for IAB | Huawei |
| R3-184754 | Multi-connectivity Architecture Design for IAB Arch. 1a | AT&T |
| R3-185153 | Multi-connectivity Architecture Design for IAB Arch. 1a | AT&T |
| R3-184755 | Resource Partitioning and Coordination for IAB | AT&T |
| R3-184693 | IAB topology adaption for arch 1a | Qualcomm Incorporated, Ericsson, Nokia, Huawei, KDDI |
| R3-184694 | IAB topological redundancy for arch 1a | Qualcomm Incorporated |
| R3-184897 | IAB Topology Discovery for Routing and Topology Management | Nokia, Nokia Shanghai Bell |
| R3-185170 | IAB Topology Discovery for Routing and Topology Management | Nokia, Nokia Shanghai Bell |
| R3-185301 | IAB Topology Discovery for Routing and Topology Management | Nokia, Nokia Shanghai Bell |
| R3-184917 | On IAB topology and routing management | Intel Corporation |
| R3-184569 | Discussion on Topology Adaption | CATT |
| R3-184805 | Basic principles for IAB topology adaptation | Huawei |
| R3-184844 | IAB topology and route management | Samsung |
| R3-184760 | Discussion on IAB link switch and topology adaptation | ZTE Corporation |
| R3-184775 | Consideration of topology adaptation in IAB | Kyocera |
| R3-184761 | Consideration on Routing in IAB Architecture 1a and 1b | ZTE Corporation |
| R3-184799 | Destination Address and Forwarding Path based Routing for IAB | Huawei |
| R3-184895 | IAB Routing for Architecture 2a | Nokia, Nokia Shanghai Bell |
| R3-184934 | TP to TR 38.874 on support for multiple path redundancy for IAB nodes | Ericsson, AT&T, KDDI |
| R3-184935 | TP to TR 38.874 on using F1 functionality to support redudant paths | Ericsson, AT&T, KDDI |
| R3-184845 | IAB failure recovery as part of route management | Samsung |
| R3-185287 | IAB failure recovery as part of route management | Samsung |
| R3-185312 | IAB failure recovery as part of route management | Samsung |

RAN1 #94

| R1-1809488 | Work plan for Integrated Access and Backhaul Study Item | AT&T, KDDI, Qualcomm, Samsung |
| --- | --- | --- |
| R1-1809489 | TR38.874, Version 0.4.0 | AT&T, KDDI, Qualcomm, Samsung |
| R1-1808101 | Physical layer design for NR IAB | Huawei, HiSilicon |
| R1-1808241 | Enhancements to support NR backhaul links | vivo |
| R1-1808339 | Discussion on Enhancements to support NR backhaul links | Sony |
| R1-1808398 | NR Physical Layer design for IAB backhual link | CATT |
| R1-1808511 | Discussions on NR IAB support | LG Electronics |
| R1-1808551 | Discussion on resource partitioning for IAB network | Lenovo, Motorola Mobility |
| R1-1808578 | NR support for IAB | Nokia, Nokia Shanghai Bell |
| R1-1808691 | PHY layer enhancement to support NR IAB | Intel Corporation |
| R1-1808772 | Necessary Enhancements for NR IAB | Samsung |
| R1-1808836 | Discussion on enhancements to support NR Backhaul links | CMCC |
| R1-1808879 | Discussion of backhaul link enhancement for IAB | Guangdong OPPO Mobile Telecom |
| R1-1808918 | Discussion on IAB node discovery and measurement | Potevio |
| R1-1809072 | Enhancements to support NR backhaul links | AT&T |
| R1-1809103 | Discussion on physical layer enhancements for IAB | ZTE, Sanechips |
| R1-1809155 | Discussion on enhancements to support NR backhaul links | NTT DOCOMO, INC. |
| R1-1809231 | IAB physical layer enhancements for backhaul link management | Ericsson |
| R1-1809250 | Discussion on Timing Alignment for IAB nodes | ASUSTEK COMPUTER (SHANGHAI) |
| R1-1809442 | Enhancements to support NR backhaul links | Qualcomm Incorporated |
| R1-1809815 | Summary of 7.2.3.1 Enhancements to support NR backhaul links | AT&T |
| R1-1809857 | Summary of 7.2.3.1 Enhancements to support NR backhaul links | AT&T |
| R1-1809941 | Summary of 7.2.3.1 Enhancements to support NR backhaul links | AT&T |
| R1-1808090 | System performance evaluation in multi-hop topology IAB network | Huawei, HiSilicon |
| R1-1808512 | Remaining issue on evaluation assumptions in IAB scenario | LG ELECTRONICS |
| R1-1808579 | Evaluation of IAB | Nokia, Nokia Shanghai Bell |
| R1-1808692 | Evaluation methodology for NR IAB | Intel Corporation |
| R1-1808773 | Evaluation Methodology for NR IAB | Samsung |
| R1-1809817 | Evaluation Methodology for NR IAB | Samsung |
| R1-1809073 | Evaluation methodology and simulation results for NR IAB | AT&T |
| R1-1809232 | More details on IAB evaluation methodology | Ericsson |
| R1-1809443 | Evaluation methodology for NR IAB | Qualcomm Incorporated |
| R1-1809816 | Summary of 7.2.3.2 Evaluation Methodology for NR IAB | AT&T |
| R1-1809978 | TP for 38.874 on Evaluation Methodology for NR IAB | AT&T |
| R1-1808087 | On IAB node synchronization and timing alignment | Huawei, HiSilicon |
| R1-1808088 | Consideration on cross-link interference in IAB | Huawei, HiSilicon |
| R1-1808089 | On high order modulation in IAB | Huawei, HiSilicon |
| R1-1808513 | Discussions on discovery among NR IAB nodes | LG Electronics |
| R1-1808514 | Discussions on access and backhaul link timing for NR IAB | LG Electronics |
| R1-1808515 | Discussions on node behavior for IAB link management | LG Electronics |
| R1-1808516 | Discussions on HARQ-ACK transmission for NR IAB | LG Electronics |
| R1-1808517 | Initial access procedure in IAB scenario | LG ELECTRONICS |
| R1-1808552 | Discussion on discovery and measurement for IAB network | Lenovo, Motorola Mobility |
| R1-1808580 | Resource allocation between backhaul and access link | Nokia, Nokia Shanghai Bell |
| R1-1808581 | Measurements with IAB | Nokia, Nokia Shanghai Bell |
| R1-1808582 | IAB Timing | Nokia, Nokia Shanghai Bell |
| R1-1808583 | Enhancements on RACH for IAB | Nokia, Nokia Shanghai Bell |
| R1-1808774 | CLI Management in NR IAB | Samsung |
| R1-1808904 | Utilising sidelink in IAB | Guangdong OPPO Mobile Telecom |
| R1-1809233 | Transmission timing of IAB nodes | Ericsson |
| R1-1809444 | IAB resource management | Qualcomm Incorporated |
| R1-1809445 | Network synchronization for multi-hop IAB | Qualcomm Incorporated |

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template