3GPP TSG RAN meeting #81										RP-181886

Gold Coast, Australia, September 10-13, 2018

## Status Report to TSG

Agenda item:			12.2.1

| WI / SI Name | Further enhancements for EC-GSM-IoT |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| included in this status report | Core part: | Yes | Perf. part: | Yes |  | Testing part: | No |
| Acronym | CIoT_EC_GSM_fenh |  |  |  |  |  |  |
| Unique ID | 790053 |  |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-180541 |  |  |  |  |  |  |
| Target Completion Date | Core part: 09/2018 |  |  |  | Performance part: 09/2018 |  |  |
| Is the WI/SI complete? | Core part: Yes |  |  |  | Performance Part: Yes |  |  |

Source:

| Leading WG |  | TSG RAN WG6 |
| --- | --- | --- |
| Rapporteur | Name | Srinivasan SELVAGANAPATHY |
|  | Company | Nokia |
|  | Email | Srinivasan (dot) Selvaganapathy (at) nokia (dot) com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

#### 2.5.4	Estimated Level of Completion

## 2.6	RAN6

#### 2.6.1	Agreements

RAN6#8:

Following are the agreements made at RAN6#8 for this WI.

For the Work Item objective related to introduction of the new logical channel for paging indication for EC-GSM-IoT:

- Design aspects and working assumptions which form the basis for specification work are agreed [1].

- Working assumption related to target error rate performance for defining performance requirements for the new logical channel for paging indication (EC-PICH) is agreed [3].

- Stage-2 specifications and Stage-3 specifications related to protocol aspects, idle mode cell behaviour, MS measurement timing, trigger for paging indication and logical channel mappings are agreed [4] - [8].

For the Work Item objective related to system information acquisition enhancement for EC-GSM-IoT:

- Design aspects and working assumptions for deferred system information acquisition within group of cells having common system information parameters for idle mode mobility are agreed [2].

- All Stage-2 and Stage-3 specifications for system information acquisition enhancements using deferred system information for EC-GSM-IoT are agreed [4], [5], [7].

RAN6#9:

Following are the agreements made at RAN6#9 for this WI.

For the Work Item objective related to introduction of the new logical channel for paging indication for EC-GSM-IoT:

- Use of EC-PICH sequence generated from EC-PICH message containing paging indication sequence as burst contents for EC-PICH blocks for CC3 and CC4 is agreed [9].

- Performance requirements for EC-PICH with definition of combined error rate for EC-PICH and EC-PCH related to misdetection as criteria is agreed [10] and the corresponding specification changes to TS 45.005 are agreed [16].

- Stage 2 CR and Stage 3 CRs for specification changes for EC-PICH are agreed [11] - [17].

For the Work Item objective related to system information acquisition enhancement for PEO:

- Extension of the system information acquisition enhancement for Power Efficient Operation (PEO) is agreed [18].

- Stage 2 CR and Stage 3 CRs for corresponding specification changes are agreed [19] - [21].

The WI Summary in [22] is endorsed by RAN6.

#### 2.6.2	Remaining Open issues

None.

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT. Based on the joint RAN-SA#80 session the items relevant for this section are shown in http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_80/Docs/SP-180561.zip and summarized below:

| Work Area | SA WIDs | Rapporteurs | RAN WIDs | Rapporteurs |
| --- | --- | --- | --- | --- |
| URLLC for 5G | FS_5G_URLLC FS_Vertical_LAN cyberCAV | SA2: Hui.ni@huawei.com SA2: Devaki.chandramouli@nokia.com SA1: joachim.walewski@siemens.com | FS_NR_L1enh_URLLC FS_NR_unlic FS_NR_IIOT | RAN1: chengyan.cheng@huawei.com RAN1: jingsun@qti.qualcomm.com RAN2: dawid.koziol@nokia.com |
| V2X for 5G | FS_eV2XARC | SA2: laeyoung.kim@lge.com SA1: sungduck.chun@lge.com | FS_NR_V2X | RAN1: Hanbyul.seo@lge.com Matthew.webb@huawei.com |
| Positioning | FS_eLCS 5G_HYPOS | SA2: aiming@catt.cn SA1: lionel.ries@esa.int | FS_NR_POS | RAN1:alexey.khoryaev@INTEL.COM asbjorn.grovlen@ERICSSON.COM |
| UE Capabilities | FS_RACS | SA2: harisz@qti.qualcomm.com | FS_RACS_RAN | RAN2: alex.hsu@mediatek.com |
| 5G Satellite Aspects | FS_5GSAT_ARCH 5GSAT | SA2: cyril.michel@thalesaleniaspace.com SA1: cyril.michel@thalesaleniaspace.com | FS_NR_NTN_solutions | RAN3: nicolas.chuberre@thalesaleniaspace.com |

RAN and SA rapporteurs are requested to fill in these clauses jointly.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1]	R6-180093 Paging Indication Channel, Concept Design, Nokia, Nokia Shanghai Bell, RAN6#8

[2]	R6-180068 Deferred System Information Acquisition, Concept Design, Nokia, Nokia Shanghai Bell, RAN6#8

[3]	R6-180094 Performance Evaluation for EC-PICH Channel, Nokia, Nokia Shanghai Bell, RAN6#8

[4]	R6-180102 CR 43.064-0117 rev 2 Energy efficiency enhancements for EC-GSM-IoT MS in idle mode (Rel-15), Nokia, Nokia Shanghai Bell, RAN6#8

[5]	R6-180104 CR 44.018-1082 rev 1 Energy efficiency enhancements for EC-GSM-IoT MS in idle mode (Rel-15), Nokia, Nokia Shanghai Bell, RAN6#8

[6]	R6-180114 CR 45.002-0214 rev 3 Energy efficiency enhancements for EC-GSM-IoT MS in idle mode (Rel-15), Nokia, Nokia Shanghai Bell, RAN6#8

[7]	R6-180106 CR 45.008-0660 rev 1 Energy efficiency enhancements for EC-GSM-IoT MS in idle mode (Rel-15), Nokia, Nokia Shanghai Bell, RAN6#8

[8]	R6-180107 CR 48.018-0445 rev 1 Energy efficiency enhancements for EC-GSM-IoT MS in idle mode (Rel-15), Nokia, Nokia Shanghai Bell, RAN6#8

[9]	R6-180123 EC-PICH Sequence Design, Nokia, Nokia Shanghai Bell, RAN6#9

[10]	R6-180124 Performance Evaluation for EC-PICH, Nokia, Nokia Shanghai Bell, RAN6#9

[11]	R6-180125 CR 43.064-0119 Corrections to EC-PICH (Rel-15), Nokia, Nokia Shanghai Bell, RAN6#9

[12]	R6-180148 CR 44.018-1084 rev 1 Introduction of EC PAGING INDICATION message (Rel-15), Nokia, Nokia Shanghai Bell, RAN6#9

[13]	R6-180127 CR 45.001-0099 Introduction of EC-PICH (Rel-15), Nokia, Nokia Shanghai Bell, RAN6#9

[14]	R6-180128 CR 45.002-0215 Corrections for EC-PICH (Rel-15), Nokia, Nokia Shanghai Bell, RAN6#9

[15]	R6-180129 CR 45.003-0149 Introduction of EC-PICH (Rel-15), Nokia, Nokia Shanghai Bell, RAN6#9

[16]	R6-180130 CR 45.005-0616 Introduction of EC-PICH performance requirements (Rel-15), Nokia, Nokia Shanghai Bell, RAN6#9

[17]	R6-180131 CR 45.008-0662 Introduction of EC-PICH (Rel-15), Nokia, Nokia Shanghai Bell, RAN6#9

[18]	R6-180132 Deferred SI acquisition for PEO, Concept design and evaluation, Nokia, Nokia Shanghai Bell, RAN6#9

[19]	R6-180133	 CR 43.064-0120 Deferred System Information Acquisition for PEO (Rel-15), Nokia, Nokia Shanghai Bell, RAN6#9

[20] 	R6-180134 CR 44.018-1085 Deferred System Information Acquisition for PEO (Rel-15), Nokia, Nokia Shanghai Bell, RAN6#9

[21] 	R6-180135 CR 45.008-0663 Deferred System Information Acquisition for PEO (Rel-15), Nokia, Nokia Shanghai Bell, RAN6#9

[22] 	R6-180138 WI Summary for CIoT_EC_GSM_fenh, Nokia, RAN6#9

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template