3GPP TSG RAN meeting #82										RP-182247

Sorrento, Italy, December 10-13, 2018

## Status Report to TSG

Agenda item:			10.2.9

| WI / SI Name | SR on UE requirements for network-based CRS interference mitigation for LTE |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_NW_CRS_IM |  |  |  |  |
| Unique ID | 761001 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-181315 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 09/2018 | Performance part: 12/2018 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 100% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Iana SIOMINA |
|  | Company | Ericsson |
|  | Email | iana (dot) siomina (at) ericsson (dot) com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

In general, the agreements from RAN4#88-bis and RAN4#89 are finalizing the UE performance requirements for UE capable of network-based CRS interference mitigation and concluding on no need for RRM test cases. The agreements details are provided below.

In RAN4#88-bis the following was agreed for the UE RRM core (maintenance) part:

- In the endorsed CR R4-1813941 [16]: several small clarifications in Section 3.6.1.1 of TS 36.133

In RAN4#88-bis the following was agreed for the UE RRM performance part:

- In the agreed WF R4-1812868 [18]: no RRM/RLM test cases are needed in Rel-15 for network-based CRS interference mitigation

In RAN4#88-bis the following was agreed for the UE performance part:

- Agreement in the chairman’s notes: use LMMSE-IRC receiver as the baseline

- In the agreed WF R4-1813714 [20]: a WF with an agreement to define define performance requirements for the UE supporting nw-BasedCRS-InterferenceMitigation-r15, agreement on the scope (define one TM3 test with 2Rx only), and simulation assumptions

In RAN4#89 the following was agreed for the UE RRM core (maintenance) part:

- In the agreed CR R4-1816550 [4]: endorsed changes for TS 36.133 from RAN4#88-bis and new changes including addition of SPDCCH, some further clarifications, and removing the editor’s note on PBCH.

In RAN4#89 the following was agreed for the UE performance part:

- In the agreed CR R4-1816152 [14]: UE demodulation requirements

#### 2.4.2	Remaining Open issues

No open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1] R4-1815746, On sTTI with network-based CRS interference mitigation, Ericsson, Nov. 2018.

[2] R4-1814673, CR to TS 36.133, Clarifications to CRS-IM applicability requirements, Qualcomm Inc., Nov. 2018.

[3] R4-1815745, CR to TS 36.133, Corrections in network-based CRS interference mitigation requirements, Ericsson, Nov. 2018.

[4] R4-1816550, CR to TS 36.133, Corrections in network-based CRS interference mitigation requirements, Ericsson, Nov. 2018.

[5] R4-1815117, CR to TS 36.133, CR on the remaining issues about WU and CD requirements, Huawei, HiSilicon, Nov. 2018.

[6] R4-1815744, CR to TS 36.133, Cleanup in RRM requirements, Ericsson, Nov. 2018.

[7] R4-1814570, UE demodulation requirements for network-based CRS interference mitigation, Intel, Nov. 2018.

[8] R4-1816150, UE demodulation requirements for network-based CRS interference mitigation, Intel, Nov. 2018.

[9] R4-1815713, Simulation results and proposals for network-based CRS interference mitigation UE demodulation tests, Ericsson, Nov. 2018.

[10] R4-1815715, Summary of alignment and impairment results of for network-based CRS interference mitigation, Ericsson, Nov. 2018.

[11] R4-1816151, Summary of alignment and impairment results of for network-based CRS interference mitigation, Ericsson, Nov. 2018.

[12] R4-1815870, NW CRS-IM demod simulation results, Qualcomm Inc., Nov. 2018.

[13] R4-1815714, CR to TS 36.101, CR for demodulation performance requirements for network-based CRS interference mitigation, Ericsson, Nov. 2018.

[14] R4-1816152, CR to TS 36.101, CR for demodulation performance requirements for network-based CRS interference mitigation, Ericsson, Nov. 2018.

[15] R4-1812867, CR to TS 36.133, Cleanup in RRM requirements, Ericsson, Oct. 2018.

[16] R4-1813941, CR to TS 36.133, Cleanup in RRM requirements, Ericsson, Oct. 2018.

[17] R4-1812933, CR to TS 36.133, CR on the remaining issues about WU and CD requirements, Huawei, HiSilicon, Oct. 2018.

[18] R4-1812868, WF on RRM test cases, Ericson, Oct. 2018.

[19] R4-1813450, Way forward on simulation assumption for demodulation performance requirements for network-based CRS interference mitigation, Oct. 2018.

[20] R4-1813714	Way forward on simulation assumption for demodulation performance requirements for network-based CRS interference mitigation, Ericsson, Oct. 2018.

[21] R4-1813449, Simulation assumption for demodulation performance requirements for network-based CRS interference mitigation, Ericsson, Oct. 2018.

[22] R4-1812162, UE demodulation requirements for network-based CRS interference mitigation, Intel, Oct. 2018.

[23] R4-1813502, Demodulation requirement for network-based CRS IM, Qualcomm Inc., Oct. 2018.

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template