3GPP TSG RAN meeting #82										RP-182418

Sorrento, Italy, December 10-13, 2018

Status Report to TSG

Agenda item:			9.3.15

| WI / SI Name | Study on radiated metrics and test methodology for the verification of multi-antenna reception performance of NR UEs |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: | Performance part: |  | Testing part: |
| Acronym | FS_NR_MIMO_OTA_test |  |  |  |  |
| Unique ID | 801001 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-181402 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: December / 2019 | Core part: | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: 5% | Core part: | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Ruixin WANG, Jinqiang XING, He WANG |
|  | Company | CAICT, OPPO, Samsung |
|  | Email | wangruixin@caict.ac.cn, xingjinqiang@oppo.com, h0809.wang@samsung.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.4	RAN4

2.4.1	Agreements

RAN4 #88bis (October 2018, Chengdu)

- General

  - TR 38.827 v0.0.1 was approved [1]

  - Work plan for Rel-16 NR MIMO OTA SI was approved [2]

  - NR MIMO OTA SI ad-hoc meeting minutes was approved [3]

- Performance metrics

  - Baseline performance metrics for NR MIMO OTA testing was agreed [3]

    - Averaged MIMO OTA throughput

- Testing methodologies

  - Antenna Test Function (ATF) support for NR was agreed [4]

    - Agree to define a per branch relative phase UE measurement for NR like RSARP for LTE in 36.509

    - Extend the applicability of SS_RSRPB and the new per branch relative phase measurement to FR1

- Channel Models

  - Baseline channel model for NR MIMO OTA was agreed [4]

    - Use TR38.901 CDL models CDL-A, CDL-B, and CDL-C for NR MIMO OTA.as a starting point.

RAN4 #89 (November 2018, Spokane)

- General

  - TR on scope of NR MIMO OTA was approved [1]

  - LS on NR ATF to include per branch relative phase UE measurement was approved [2]

  - NR MIMO OTA SI ad-hoc meeting minutes was approved [3]

  - WF on NR MIMO OTA was approved [4]

- Performance metrics

  - Both UE noise-limited and interference-limited environmental conditions should be studied for FR1 MIMO OTA [3]

    - Further down-selection is needed based on the feedback from UE vendors and operators

  - TP on figure of merit in FR1 and FR2 static MIMO OTA was approved [5]

  - For interference-limited condition, how to control the DL signal and noise is FFS

    - AWGN or Directional noise

    - Fixed noise level or DL power

- Testing methodologies [4]

  - MPAC was agreed to be the reference methodology for NR FR1

    - The optimized probe locations and number of probes need to be studied based on the scenarios, the CDL models, and BS antenna assumptions

    - Backward capability with LTE MIMO OTA is desirable

  - RTS was agreed to be a harmonized methodology for NR FR1

  - 3D MPAC methodology was agreed to be studied as the starting point for FR2 MIMO OTA

    - The optimized probe locations and number of probes need to be studied based on the scenarios, the CDL models, and BS antenna assumptions

    - Far-field criteria and test zone should be studied

- Channel Models [4]

  - Scenarios for NR MIMO OTA was agreed

    - FR1: Urban Macro for 2x2; Urban Micro for 4x4

    - FR2: Urban Micro street canyon, Indoor

  - BS Antenna Assumptions for FR1 and FR2 was agreed

    - Directive BS antennas for FR1 and FR2 need to be considered

  - Working Assumption of BS antenna was agreed

    - For FR1 bands with frequency higher than 2.5GHz: BS antenna is 8×8 with uniform rectangular array (URA) with half wavelength inter-element spacing

    - For FR1 bands with frequency lower than 2.5GHz: BS antenna has 32 elements (assume 4x8 is a typical configuration) with uniform rectangular array (URA) with half wavelength inter-element spacing

    - For FR2: BS antenna is 8x16 with uniform rectangular array (URA) with half wavelength inter-element spacing

  - Framework on adjusting CDLs to map the scenario was agreed

    - The CDL-A, CDL-B and CDL-C models in TR38.901 are the baseline for channel model scaling

    - Scaling the following parameters for the scenarios defined in Page 2

      - rms DS target, AS scaling, angle rotation

      - translate and scale ray angles if needed

2.4.2	Remaining Open issues

- Study how to scale the channel model to map the testing scenarios

- Study how to extend MPAC and RTS test methodology to FR1

- Define test methodology for FR2 static testing

- Develop channel model and emulated environment validation procedure to ensure correct implementation

- Define the applicable test methodology verification procedures

- Develop the preliminary uncertainty assessment for the methodology

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

4.	References

RAN4 #88bis (October 2018, Chengdu)

- R4- 1813566 “TR38.827 v0.0.1 NR MIMO OTA skeleton” CATR

- R4-1813563 “Work plan for Rel-16 NR MIMO OTA SI” CATR, OPPO, Samsung

- R4-1813567 “NR MIMO OTA Ad-hoc meeting notes” CATR

- R4-1814401 “RAN4#88-Bis Meeting Report” ETSI MCC

- R4-1812331 “Discussion on the differences between LTE MIMO OTA and NR MIMO OTA” Huawei Technologies Sweden AB

- R4-1812332 “NR UE MIMO OTA channel model for FR1 and FR2”  Huawei Technologies Sweden AB

- R4-1813568 “On performance metrics for NR MIMO OTA” CATR, SAICT

- R4-1813570 “On test methods for NR MIMO OTA” CATR,SAICT

- R4-1813600 “Antenna Test Function (ATF) support for NR”  Keysight Technologies UK Ltd

- R4-1813602 “Channel model and test method considerations for NR radiated requirements” Keysight Technologies UK Ltd

- R4-1813603 “Priorities for new SI on radiated metrics and testability” Keysight Technologies UK Ltd

RAN4 #89 (November 2018, Spokane)

- R4-1815935 “TP to TR38.827 on scope of  NR MIMO OTA” CAICT

- R4-1816655 “LS on NR ATF to include per branch relative phase UE measurement” Keysight Technologies UK Ltd

- R4-1815899 “NR MIMO OTA Ad-hoc meeting notes” CAICT

- R4-1815933 “WF on NR MIMO OTA” CAICT, Spirent, Keysight Technologies, Qualcomm,

- R4-1816656 “TP on figure of merit in FR1 and FR2 static MIMO OTA” OPPO

- R4-1814695 “LS on NR ATF to include per branch relative phase UE measurement”, Keysight Technologies UK Ltd

- R4-1814831 “Performance Metrics for FR1 NR MIMO OTA testing” Keysight Technologies UK Ltd

- R4-1814832 “Performance Metrics for FR2 NR MIMO OTA testing” Keysight Technologies UK Ltd

- R4-1814833 “2D vs 3D MPAC Probe Configuration for FR1 CDL channel models” Keysight Technologies UK Ltd

- R4-1814834 “Extension of RTS test method from 2Rx to 4Rx and up to 7.25 GHz” Keysight Technologies UK Ltd, GTS

- R4-1814835 “On Feasibility of MPAC Systems for FR2” Keysight Technologies UK Ltd

- R4-1814836 “Request for Dynamic Geometry Scenario Examples” Keysight Technologies UK Ltd

- R4-1814842 “Channel model and test system for NR MIMO OTA in FR1” NTT DOCOMO, INC

- R4-1814845 “Environmental conditions for NR MIMO OTA in FR1” NTT DOCOMO, INC

- R4-1814962 “TP on figure of merit in FR1 and FR2 static MIMO OTA” OPPO

- R4-1814963 “Discussion on environmental conditions in FR1 MIMO OTA” OPPO

- R4-1815397 “Methodology for MIMO OTA FR1” Rohde & Schwarz

- R4-1815936 “On noise floor for FR1 MIMO OTA testing” CAICT, SAICT

- R4-1815937 “On test methods for FR1 MIMO OTA” CAICT, SAICT

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template