3GPP TSG RAN meeting #82										RP-182535

Sorrento, Italy, Dec 10 - 13, 2018

## Status Report to TSG

Agenda item:			9.5.1

| WI / SI Name | Dual Connectivity (EN-DC) of 4 bands LTE inter-band CA (4DL/1UL) and 1 NR band (1DL/1UL) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| included in this status report | Core part: | Yes |  | Perf. part: |  | Yes | Testing part: |  | No |
| Acronym | DC_R16_4BLTE_1BNR_5DL2UL |  |  |  |  |  |  |  |  |
| Unique ID | 800069 |  |  |  |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-181834 Revised WID on Dual Connectivity (EN-DC) of 4 bands LTE inter-band CA (4DL/1UL) and 1 NR band (1DL/1UL) |  |  |  |  |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A |  | Core part: 12/2019 |  | Performance part: 12/2019 |  |  | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A |  | Core part: 33% |  | Performance Part: 33% |  |  | Testing part: N/A |  |

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Petri Vasenkari |
|  | Company | Nokia |
|  | Email | petri.j.vasenkari@nokia.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.4	RAN4

#### Dual Connectivity (EN-DC) of 2 bands LTE inter-band CA (2DL/1UL) and 1 NR band (1DL/1UL)

Table 1-1: Individual configuration names, proponents and supporting companies for DC_x-nx within FR1

| CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| DL_1A-3A-5A-41A_n79A_UL_1A_n79A | Rel-15 | Zhang Meng, China Telecom | 37.716-31-11: R4-1816225 38.101-3: R4-1814969 | yes | yes | none |
| DL_1A-3A-5A-41A_n79A_UL_3A_n79A | Rel-15 | Zhang Meng, China Telecom | 37.716-31-11: R4-1816225 38.101-3: R4-1814969 | yes | yes | none |
| DL_1A-3A-5A-41A_n79A_UL_5A_n79A | Rel-15 | Zhang Meng, China Telecom | 37.716-31-11: R4-1816225 38.101-3: R4-1814969 | yes | yes | none |
| DL_1A-3A-5A-41A_n79A_UL_41A_n79A | Rel-15 | Zhang Meng, China Telecom | 37.716-31-11: R4-1816225 38.101-3: R4-1814969 | yes | yes | none |
| DC_1A-3A-41A_42A_n77A | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41C_42A_n77A | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41A_42C_n77A | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41C_42C_n77A | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41A_42A_n78A | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41C_42A_n78A | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41A_42C_n78A | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41C_42C_n78A | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41A_42A_n79A | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41C_42A_n79A | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41A_42C_n79A | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41C_42C_n79A | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-18A-42A_n77A | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-18A-42A_n78A | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-18A-42A_n79A | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-18A-42C_n77A | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-18A-42C_n78A | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-18A-42C_n79A | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_3A-19A-21A-42C_n77A1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TR 37.716-41-11: R4-1811507 TS 38.101-3: R4-1814969 | Yes | no | None |
| DC_3A-19A-21A-42C_n77C1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TR 37.716-41-11: R4-1811507 TS 38.101-3: R4-1814969 | Yes | no | None |
| DC_3A-19A-21A-42C_n78A1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TR 37.716-41-11: R4-1811508 TS 38.101-3: R4-1814969 | Yes | no | None |
| DC_3A-19A-21A-42C_n78C1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TR 37.716-41-11: R4-1811508 TS 38.101-3: R4-1814969 | Yes | no | None |
| DC_3A-19A-21A-42C_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR 37.716-41-11: R4-1811509 TS 38.101-3: R4-1814969 | Yes | no | None |
| DC_3A-19A-21A-42C_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | TR 37.716-41-11: R4-1811509 TS 38.101-3: R4-1814969 | Yes | no | None |
| DC_1A-3A-19A-42C_n77C1 | Rel-15 | Yuta Oguma, NTT DOCOMO | # This DC had been already None when requested | Yes | no | None |
| DC_1A-3A-19A-42C_n78C1 | Rel-15 | Yuta Oguma, NTT DOCOMO | # This DC had been already None when requested | Yes | no | None |
| DC_1A-3A-19A-42C_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | # This DC had been already None when requested | Yes | no | None |
| DC_1A-3A-19A-42A_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-3A-19A-42A_n78C_UL_3A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-3A-19A-42A_n79C_UL_19A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-3A-19A-42A_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-3A-19A-42C_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-3A-19A-42C_n78C_UL_3A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-3A-19A-42C_n79C_UL_19A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-3A-19A-42C_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-3A-21A-42A_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-3A-21A-42A_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-3A-21A-42C_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-3A-21A-42C_n78C_UL_3A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-3A-21A-42C_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-3A-28A-42A_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-3A-28A-42A_n78C_UL_3A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-3A-28A-42A_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-3A-28A-42C_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-3A-28A-42C_n78C_UL_3A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-3A-28A-42C_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-19A-21A-42A_n77C_UL_1A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-19A-21A-42A_n77C_UL_21A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-19A-21A-42A_n78C_UL_1A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-19A-21A-42A_n78C_UL_21A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-19A-21A-42A_n79C_UL_19A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-19A-21A-42A_n79C_UL_1A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-19A-21A-42A_n79C_UL_21A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-19A-21A-42C_n77C_UL_1A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-19A-21A-42C_n77C_UL_21A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-19A-21A-42C_n78C_UL_1A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-19A-21A-42C_n78C_UL_21A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-19A-21A-42C_n79C_UL_19A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-19A-21A-42C_n79C_UL_1A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-19A-21A-42C_n79C_UL_21A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-19A-21A-42C_n78C_UL_19A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-19A-21A-42C_n77C_UL_19A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-19A-21A-42A_n78C_UL_19A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-19A-21A-42A_n77C_UL_19A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |

Table 2-2: Individual configuration names, proponents and supporting companies for DC_y-ny including FR2

| CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. Part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| DL_1A-3A-5A-7A_n257F_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n257E_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n257D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n257M_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n257L_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n257K_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n257J_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n257I_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n257H_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n257G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n257F_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n257E_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n257D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n257M_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n257L_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n257K_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n257J_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n257I_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n257H_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n257G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n257F_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n257E_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n257D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n257M_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n257L_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n257K_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n257J_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n257I_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n257H_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n257G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n257F_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n257E_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n257D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n257M_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n257L_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n257K_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n257J_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n257I_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n257H_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n257G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257F_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257E_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257M_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257L_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257K_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257J_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257I_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257H_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257F_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257E_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257M_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257L_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257K_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257J_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257I_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257H_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257F_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257E_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257M_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257L_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257K_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257J_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257I_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257H_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257F_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257E_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257M_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257L_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257K_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257J_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257I_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257H_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DL_1A-3A-5A-7A-7A_n257G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-41-11 : R4-1813765 38.101-3 : R4-1814969 | Yes | Yes | None |
| DC_1A-3A-41A_42A_n257A | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41A_42A_n257D | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41A_42A_n257E | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41A_42A_n257F | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41A_42A_n257G | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41A_42A_n257H | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41A_42A_n257I | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41A_42A_n257J | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41A_42A_n257K | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41A_42A_n257L | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41A_42A_n257M | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41C_42A_n257A | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41C_42A_n257D | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41C_42A_n257E | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41C_42A_n257F | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41C_42A_n257G | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41C_42A_n257H | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41C_42A_n257I | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41C_42A_n257J | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41C_42A_n257K | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41C_42A_n257L | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41C_42A_n257M | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41A_42C_n257A | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41A_42C_n257D | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41A_42C_n257E | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41A_42C_n257F | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41A_42C_n257G | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41A_42C_n257H | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41A_42C_n257I | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41A_42C_n257J | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41A_42C_n257K | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41A_42C_n257L | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41A_42C_n257M | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41C_42C_n257A | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41C_42C_n257D | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41C_42C_n257E | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41C_42C_n257F | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41C_42C_n257G | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41C_42C_n257H | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41C_42C_n257I | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41C_42C_n257J | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41C_42C_n257K | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41C_42C_n257L | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-41C_42C_n257M | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-18A-42C_n257A | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-18A-42C_n257D | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-18A-42C_n257E | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-18A-42C_n257F | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-18A-42C_n257G | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-18A-42C_n257H | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-18A-42C_n257I | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-18A-42C_n257J | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-18A-42C_n257K | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-18A-42C_n257L | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-18A-42C_n257M | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-18A-42A_n257A | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-18A-42A_n257D | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-18A-42A_n257E | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-18A-42A_n257F | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-18A-42A_n257G | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-18A-42A_n257H | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-18A-42A_n257I | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-18A-42A_n257J | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-18A-42A_n257K | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-18A-42A_n257L | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_1A-3A-18A-42A_n257M | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1814969 | Yes | Yes | none |
| DC_3A-19A-21A-42C_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR 37.716-41-11: R4-1811510 TS 38.101-3: R4-1814969 | Yes | no | None |
| DC_3A-19A-21A-42C_n257D | Rel-15 | Yuta Oguma, NTT DOCOMO | TR 37.716-41-11: R4-1811510 TS 38.101-3: R4-1814969 | Yes | no | None |
| DC_3A-19A-21A-42C_n257E | Rel-15 | Yuta Oguma, NTT DOCOMO | TR 37.716-41-11: R4-1811510 TS 38.101-3: R4-1814969 | Yes | no | None |
| DC_3A-19A-21A-42C_n257F | Rel-15 | Yuta Oguma, NTT DOCOMO | TR 37.716-41-11: R4-1811510 TS 38.101-3: R4-1814969 | Yes | no | None |
| DC_1A-3A-19A-42C_n257D | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1811506 | Yes | no | None |
| DC_1A-3A-19A-42C_n257E | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1811506 | Yes | no | None |
| DC_1A-3A-19A-42C_n257F | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1811506 | Yes | no | None |
| DC_1A-3A-19A-42A_n257M_UL_3A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-1814969 | Yes | no | None |
| DC_1A-3A-19A-42C_n257M_UL_3A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-1814969 | Yes | no | None |
| DC_1A-3A-21A-42A_n257M_UL_3A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-1814969 | Yes | no | None |
| DC_1A-3A-21A-42C_n257M_UL_3A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-1814969 | Yes | no | None |
| DC_1A-3A-28A-42A_n257M_UL_3A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-1814969 | Yes | no | None |
| DC_1A-3A-28A-42C_n257M_UL_3A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-1814969 | Yes | no | None |
| DC_1A-19A-21A-42A_n257M_UL_1A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-1814969 | Yes | no | None |
| DC_1A-19A-21A-42A_n257M_UL_21A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-1814969 | Yes | no | None |
| DC_1A-19A-21A-42C_n257M_UL_1A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-1814969 | Yes | no | None |
| DC_1A-19A-21A-42C_n257M_UL_21A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS 38.101-3: R4-1814969 | Yes | no | None |

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1]	R4-1812045	Revised WID of EN-DC of 4 LTE band and 1 NR band, RAN4#88bis

[2] 	R4-1812046	Introduction of new EN-DC of 4 LTE band and 1 NR band configurations for TS 38.101-3, RAN4#88bis

[3]	R4-1814966	TR 37.716-41-11 V0.1.0, RAN4#89

[4]	R4-1814968	Revised WID on Dual Connectivity (EN-DC) of 4 bands LTE inter-band CA (4DL/1UL) and 1 NR band (1DL/1UL), RAN4#89

[5]	R4-1814969	Introduction of EN-DC 4 LTE bands + 1 NR band into TS 38.101-3, RAN4#89

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template