3GPP TSG RAN meeting #82										RP-182548

Sorrento, Italy, December 10-13, 2018

## Status Report to TSG

Agenda item:			10.2.6

| WI / SI Name | V2X phase 2 based on LTE |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_eV2X |  |  |  |  |
| Unique ID | 750062 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-180490 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: mm/yyyy | Performance part: 12/2018 | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx % | Core part: xx% | Performance Part: 100% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Philippe SARTORI |
|  | Company | Huawei |
|  | Email | Philippe.sartori@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

N/A

#### 2.1.2	Remaining Open issues

None

## 2.2	RAN2

#### 2.2.1	Agreements

N/A

#### 2.2.2	Remaining Open issues

None.

## 2.3	RAN3

#### 2.3.1	Agreements

N/A

#### 2.3.2	Remaining Open issues

N/A

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4 #88bis

RRM Performance part:

- A way forward on RRM test setup for R15 V2X CA was approved.

- R4-1814038, Way forward on RRM test setup for R15 V2X CA, Huawei, HiSilicon

Demodulation performance requirements:

- A way forward on demodulation performance for eV2X UE was approved in R4-1814210.

- CR for eV2X FRCs and resource pool configuration was agreed in R4-1813700.

- In addition the following agreements were reached for eV2X demodulation performance requirements

  - Use the following assumptions for Rel-15 eV2X normal PSSCH requirements definition for scenarios with 64QAM modulation:

  - 20MHz, MCS21, EVA180, 8RB, 1 retransmission, 600Hz Tx CFO

  - Define Rel-15 eV2X soft buffer requirements for test point 12 dB.

RAN4#89

RRM Performance part:

- CR (R4-1816053) on synchronization reference source selection/reselection test for V2X CA was agreed.

- CR (R4-1816054) on interruption tests due to V2X CA was agreed.

Demodulation performance requirements:

- CR (R4-1816147) CR for eV2X single link PSSCH tests and PSCCH decoding capability test cases was agreed.

- CR (R4-1814569) CR on eV2X UE soft buffer and SDR requirements was agreed.

#### 2.4.2	Remaining Open issues

None.

## 2.5	RAN5

#### 2.5.1	Agreements

N/A

#### 2.5.2	Remaining Open issues

N/A

#### 2.5.3	Remaining Open issues with cross-WG dependencies

N/A

## 2.6	RAN6

#### 2.6.1	Agreements

N/A

#### 2.6.2	Remaining Open issues

N/A

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #88bis

[1] Huawei, R4-1814038, Way forward on RRM test setup for Rel-15 V2X, 3GPP TSG-RAN WG4 Meeting #88bis, Chengdu, China, 8th – 12th October, 2018.

[2] CATT, R4-1814210, Way forward on demodulation performance for eV2X UE, 3GPP TSG-RAN WG4 Meeting #88bis, Chengdu, China, 8th – 12th October, 2018.

[3] CATT, R4-1813700, CR for eV2X FRCs and resource pool configuration, 3GPP TSG-RAN WG4 Meeting #88bis, Chengdu, China, 8th – 12th October, 2018.

[4] ETSI MCC, R4-1814401, RAN4#88-Bis Meeting Report, 3GPP TSG-RAN WG4 Meeting #89, Spokane, USA,  November 12th - 16th, 2018.

RAN4#89

[1] Huawei, HiSilicon, R4-1816053, CR on introducing test cases of Synchronization Reference Source Selection/Reselection requirements for V2X CA, 3GPP TSG-RAN WG4 Meeting #89, Spokane, USA,  November 12th - 16th, 2018.

[2] Huawei, HiSilicon, R4-1816054, CR on introducing test cases of interruptions due to V2X CA, 3GPP TSG-RAN WG4 Meeting #89, Spokane, USA,  November 12th - 16th, 2018.

[3] CATT, R4-1816147, CR for eV2X single link PSSCH tests and PSCCH decoding capability test cases, 3GPP TSG-RAN WG4 Meeting #89, Spokane, USA,  November 12th - 16th, 2018.

[4] Intel, R4-1814569, CR on eV2X UE soft buffer and SDR requirements, 3GPP TSG-RAN WG4 Meeting #89, Spokane, USA,  November 12th - 16th, 2018.

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template