3GPP TSG RAN meeting #82										RP-182605

Sorrento, Italy, December 10-13, 2018

## Status Report to TSG

Agenda item:			9.3.11

| WI / SI Name | Study on optimisations on UE radio capability signalling |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | FS_RACS_RAN |  |  |  |  |
| Unique ID | 800097 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-181459 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 03/2019 | Core part: 03/2019 | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: 50% | Core part: 50% | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN-2 |
| --- | --- | --- |
| Rapporteur | Name | Alex Hsu |
|  | Company | MediaTek Inc. |
|  | Email | alex.hsu@mediatek.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

RAN2 #103bis

Skeleton TR

R2-1813777	Skeleton TR for Study on optimizations of UE radio capability signalling	MediaTek Inc.	discussion	FS_RACS_RAN

=>	Endorsed

Radio interface signalling optimisations based on using UE capability identity

Agreements

1	In order to focus the work, RAN2 study that addresses UE capability ID based solutions should first consider solutions applicable for 5GS, if CN is involved (and can later consider whether they might be applicable for EPS)

2	To make the solutions for UE capability signalling optimization that are based on segmentation/compression mechanisms over the air CN agnostic.

3	For solutions that are based on UE capability IDs, RAN2 should first consider the case where NR is the master node. As a second step, solutions for NR should then be adapted to work in the LTE is master node.

4	For mechanisms that relate to segmentation/compression, the scope of the SI should first consider the case of transmission of UE capabilities over NR RRC. As a second step, solutions for NR should then be adapted to work in the LTE RRC.

Agreements

1	RAN2 will leave SA2 to progress the discussion on the allocation of the UE capability ID. RAN2 will focus on signalling aspects.

2	Key aspects to be considered by RAN2 are:

i/	Whether the UE capability ID is carried by NAS or RRC

ii/	Whether the UE capability ID is available to the RAN, and hence the mapping from UE capability ID to capability set is known in the RAN

iii/	Whether the mapping from UE capability ID to capability set is stored in the CN

3	Additional aspects to be consider by RAN2 are:

i/	Partial capability retrieval (based on bands, etc)

ii/	To which capability containers the UE capability ID relates

iii/	Relationship to NAS initiated changes of UE capability

Radio interface signalling optimisations based on other means

Agreements

1	The SI will not study increasing the PDCP SDU size for the purpose of supporting larger RRC messages.

RAN2 #104

None.

#### 2.2.2	Remaining Open issues

Capability ID

  - Email discussion report on SA2 conclusions, e.g. feasibility of delta signaling, others to be identified

  - TP to be agreed

Compression

  - Email discussion report

  - Whether to consider compression with pre-defined dictionary

  - TP to be agreed

Segmentation

  - Email discussion report

  - Suggest to discuss/decide which layer to specify the function, RRC or PDCP layer

  - TP to be agreed

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

#### 2.5.4	Estimated Level of Completion

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT. Based on the joint RAN-SA#80 session the items relevant for this section are shown in http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_80/Docs/SP-180561.zip and summarized below:

| Work Area | SA WIDs | Rapporteurs | RAN WIDs | Rapporteurs |
| --- | --- | --- | --- | --- |
| URLLC for 5G | FS_5G_URLLC FS_Vertical_LAN cyberCAV | SA2: Hui.ni@huawei.com SA2: Devaki.chandramouli@nokia.com SA1: joachim.walewski@siemens.com | FS_NR_L1enh_URLLC FS_NR_unlic FS_NR_IIOT | RAN1: chengyan.cheng@huawei.com RAN1: jingsun@qti.qualcomm.com RAN2: dawid.koziol@nokia.com |
| V2X for 5G | FS_eV2XARC | SA2: laeyoung.kim@lge.com SA1: sungduck.chun@lge.com | FS_NR_V2X | RAN1: Hanbyul.seo@lge.com Matthew.webb@huawei.com |
| Positioning | FS_eLCS 5G_HYPOS | SA2: aiming@catt.cn SA1: lionel.ries@esa.int | FS_NR_POS | RAN1:alexey.khoryaev@INTEL.COM asbjorn.grovlen@ERICSSON.COM |
| UE Capabilities | FS_RACS | SA2: harisz@qti.qualcomm.com | FS_RACS_RAN | RAN2: alex.hsu@mediatek.com |
| 5G Satellite Aspects | FS_5GSAT_ARCH 5GSAT | SA2: cyril.michel@thalesaleniaspace.com SA1: cyril.michel@thalesaleniaspace.com | FS_NR_NTN_solutions | RAN3: nicolas.chuberre@thalesaleniaspace.com |

RAN and SA rapporteurs are requested to fill in these clauses jointly.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

-	Feedback to SA2 on interim conclusions reached in SA2 for all their key issues – LS from SA2 (S2-1812654)

-	In particular, feedback on UE Capability ID definition (incl. HASH-based ID with TAC, and PLMN-wide filtering)

-	AS Security if the UE Capability ID is sent at RRC before establishment of AS security – LS from SA2 (S2-1812607)

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN2 #103bis

| R2-1813670 | Solutions for handling of large capabilities | MediaTek Inc. |
| --- | --- | --- |
| R2-1813671 | Analysis of UE capability size | MediaTek Inc. |
| R2-1813809 | Discussion on RAN2 Aspects about UE Capability Enhancements | OPPO |
| R2-1814189 | Considerations on UE capability ID | vivo |
| R2-1814190 | Solutions and procedures for UE capability ID signalling | vivo |
| R2-1814191 | Considerations on RRC segmentation | vivo |
| R2-1814240 | UE radio capability reporting based on UE-capability-ID | Qualcomm Incorporated |
| R2-1814383 | UE capability size reduction through generic compression | MediaTek Inc. |
| R2-1814392 | Control Plane signalling compression using deflate | Nokia, Nokia Shanghai Bell |
| R2-1814393 | Initial working assumptions on the E Capability ID?h | Nokia, Nokia Shanghai Bell |
| R2-1814482 | Primary Consideration on UE Capability Compression | CATT |
| R2-1814499 | Optimization on UE Capability Procedures | OPPO |
| R2-1814602 | Estimation of UE radio capabilities size | HUAWEI TECH. GmbH |
| R2-1814603 | Segmentation of UE Radio Capability information | HUAWEI TECH. GmbH |
| R2-1814604 | Signalling procedure for UE capability ID report | HUAWEI TECH. GmbH |
| R2-1814629 | On scope of new SI on optimizations of UE radio capability signalling ?NR/E-UTRAR | Ericsson |
| R2-1814630 | Assumptions and key issues on Study on optimisations on UE radio capability signalling ?NR/E-UTRAg | Ericsson |
| R2-1814631 | UE capability ID based solutions for signaling optimization | Ericsson |
| R2-1814632 | Segmentation-based solutions for UE capability signaling optimization | Ericsson |
| R2-1814633 | LS to SA2 on requirements for EPS/5GS and E-UTRA/NR | Ericsson |
| R2-1814634 | Security aspects of ID-based solutions | Ericsson |
| R2-1814927 | Hashed UE capability information as unique UE capability identity | Deutsche Telekom, SONY |
| R2-1814965 | Discussion on ID based UE capability transfer | Intel Corporation |
| R2-1815061 | Optimization on UE radio capability signaling | Apple |
| R2-1815429 | Solution for UE capability signalling optimisation using UE Capability ID | NTT DOCOMO, INC. |
| R2-1815500 | NR UE Capability Size Reduction | LG Electronics Inc. |
| R2-1815571 | On scope of new SI on optimizations of UE radio capability signalling ?NR/E-UTRAR | Ericsson |
| R2-1815572 | Assumptions and key issues on Study on optimisations on UE radio capability signalling ?NR/E-UTRAl | Ericsson |
| R2-1815573 | UE capability ID based solutions for signaling optimization | Ericsson |
| R2-1815574 | Segmentation-based solutions for UE capability signaling optimization | Ericsson |
| R2-1815980 | Text Proposal for UE Radio Capability Signaling Size Analysis | Huawei, HiSilicon, MediaTek Inc. |
| R2-1815985 | [DRAFT] Reply LS on optimisation of UE capability signalling | MediaTek |
| R2-1816018 | Reply LS on optimisation of UE capability signalling | RAN2 |

RAN2 #104

| R2-1816430 | Segmentation awareness in UE and Network | vivo |
| --- | --- | --- |
| R2-1816431 | Consideration on remaining issue of UE capability ID | vivo |
| R2-1816462 | Further Discussion on UE Capability ID based Solution | OPPO |
| R2-1816463 | Discussion on UE Capability Update | OPPO |
| R2-1816464 | Discussion on UE Capability Segmentation | OPPO |
| R2-1816819 | Delta signalling for UE capability indication | MediaTek Inc. |
| R2-1816821 | Summary of email discussion [103bis#12][NR/UE cap SI] UE cap ID signalling options (MediaTek) | MediaTek Inc. |
| R2-1816822 | DRAFT LS on Security protection for UE capability ID | MediaTek Inc. |
| R2-1816823 | Text proposal based on outcome of email discussino [103bis#12][NR/UE cap SI] UE cap ID signalling options (MediaTek) | MediaTek Inc. |
| R2-1816824 | Analysis of UE capability size | MediaTek Inc. |
| R2-1816949 | Discussion on the Relation of the Capability ID to Specific Capability Containers | CATT |
| R2-1816950 | Further Consideration on Compression Approach | CATT |
| R2-1816951 | TP on Compression Approach | CATT |
| R2-1816952 | Consideration on Combination Solutions for Capability Signalling Optimization | CATT |
| R2-1816953 | TP on Combination Solutions for Capability Signalling Optimization | CATT |
| R2-1817122 | Interactions between legacy nodes and new Rel.16 UE capability mechanism | KDDI Corporation |
| R2-1817234 | Open issues in UE capability segmentation and storage | Nokia, Nokia Shanghai Bell |
| R2-1817235 | Output of email discussion [103bis#28] [NR/UE cap SI] UE cap compression TP (Nokia) | Nokia, Nokia Shanghai Bell |
| R2-1817236 | TP to ongoing TR for UE cap ID signalling options | Nokia, Nokia Shanghai Bell |
| R2-1817256 | Performance Evaluation on UE Capability Compression | MediaTek Inc. |
| R2-1817644 | Text Proposal for UE Radio Capability Signaling Size Analysis | Huawei, HiSilicon, MediaTek Inc. |
| R2-1817646 | Estimation of UE radio capabilities size | HUAWEI TECH. GmbH |
| R2-1817648 | Segmentation of UE Radio Capability information | Huawei, HiSilicon |
| R2-1817676 | Key aspects and signalling procedure for UE capability ID report | Huawei Technologies Co. Ltd. |
| R2-1817677 | Additional aspects for UE capability report | Huawei Technologies Co. Ltd. |
| R2-1817711 | Discussion on some FFS aspects of UE capability ID based capability | Intel Corporation |
| R2-1817712 | Discussion on compression and segmentation usage for RRC messages | Intel Corporation |
| R2-1817932 | Key aspects of UE Capability ID handling | VODAFONE Group Plc |
| R2-1817982 | RAN Aspects on changes of the UE radio capabilities | Ericsson |
| R2-1817983 | Draft LS on security aspects of various capability ID solution | Ericsson |
| R2-1817984 | Further aspects of Capability ID signaling options | Ericsson |
| R2-1817985 | Security Aspects of various SA2 Capability ID Solutions | Ericsson |
| R2-1817986 | Draft LS to SA2 on security aspects of various Capability ID solutions | Ericsson |
| R2-1818226 | UE Capability Compression | Apple |
| R2-1818227 | UE Capability Segmentation | Apple |
| R2-1818334 | Consideration to NR UE Capability | LG Electronics Inc. |
| R2-1818448 | Report on e-mail-discussion on RRC Segmentation | Ericsson |
| R2-1818449 | Further details on RRC segmentation | Ericsson |
| R2-1818517 | Further Discussion on UE Capability ID based Solution | OPPO |

SA2#129bis

| S2-1812654 | LS on Interim conclusions for SA2 study on Radio Capabilities Signalling / To RAN2, RAN3, CT1, CT4 | Qualcomm (Rapporteur) |
| --- | --- | --- |
| S2-1812607 | LS on the security aspects of UE Capability ID / To SA3 Cc RAN2 | Intel |

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template