3GPP TSG RAN meeting #83										RP-190065

Shenzen, China, December 18-21, 2019

## Status Report to TSG

Agenda item:			9.3.1

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: - | Performance part: - |  | Testing part: - |
| Acronym | FS_NR_NTN_solutions |  |  |  |  |
| Unique ID | 800099 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-182880 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 12/2019 | Core part: - | Performance part: - | Testing part: - |  |
| Overall Completion level | Study Item: RAN3: 50 % RAN2: 10% RAN1: 0% (not started | Core part: - | Performance Part: - | Testing part: - |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN3 |
| --- | --- | --- |
| Rapporteur | Name | Nicolas Chuberre |
|  | Company | Thales |
|  | Email | nicolas.chuberre@thalesaleniaspace.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

Latest draft of the Technical Report 38.821 v0.4.0 can be found in R3-191167

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

Not started yet

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

- RAN2#103bis (October 2018)

NR_NTN_solutions was discussed during 1 hour in a break out session.

[General]

Skeleton of the radio layer chapter has been agreed

Preliminary Key issues have been discussed

[Essential corrections]

None

- RAN2#104 (November 2018)

NR_NTN_solutions was discussed during 1 hour in a break out session.

[General]

Requirements on delay constraint has been agreed

No impact on SDAP layer was agreed.

All RLC modes are supported.

Agreed items of study:

- 2-step RACH

- Enhancing HARQ and disabling HARQ

- Extend the RLC/PDCP SN and window sizes based on throughput requirements

User plane delay impact, TA management, mobility key issues have been discussed

Details of the satellite ephemeris will captured in the TR.

For Mobility RAN2 agreed:

- Satellite beams, satellites or satellite cells are not considered to be visible from UE perspective in NTN SI.  This does not preclude differentiating at the PLMN level the type of network (e.g. NTN vs. terrestrial).  This is up to SA2.

- Revise the current definition of satellite cell in TR 38.821 and refer to a satellite beam.  Definition of satellite beam can be discussed during email discussion.

- Add text in TR 38.821 stating that association between NR PCI and NR SSBs is left for implementation (i.e. it will not be specified)

- Consider Rel-15 definitions as a baseline for NTN

- Both option a and b can be considered in NTN SI with one or multiple SSBs per PCI.  The TR will capture a figure for both option.

For Idle mode mobility RAN2 agreed:

- RAN2 to study solutions for two different type of UE categories 1) with GNSS support, 2) without GNSS support

- For GEO, the current tracking area management is assumed as a baseline

- For LEO with moving beams study fixed and moving tracking area solutions

[Essential corrections]

None

- RAN2#105 (February 2019)

NR_NTN_solutions was discussed during 1 hour in a break out session.

[General]

Agreed TP based on proposal agreed in RAN2#104 incuding definition of satellite beam as well as the identified relevant KPIs and target performance for evaluation purposed

Agreement on the user plane timer update principles

Progress on the understanding of the problem for MAC, RLC and PDCP

Following agreements were made:

- Retransmissions at one (i.e. RLC ARQ) or multiple layers (i.e. HARQ and RLC ARQ) shall be supported for NTN and configurable by the network.

- The network should be able to configure the UE whether the HARQ is “turned off”. And there is no UL feedback for DL transmission if HARQ is turned off.  It is FFS the impact on procedures and how to configure.

- Inputs from RAN1 are needed (e.g. for the achievable throughputs) to be able to study further the impacts on PDCP/RLC buffer size and SN extensions

- 2-step RACH in general can be beneficial for NTN and can be studied after the Rel-16 WI on 2-step RACH has progressed.

- UE location and satellite ephemeris are agreed as beneficial to consider for NTN mobility scenarios

- It was agreed not to discuss the applicability of CHO for NTN use cases till RAN2#106; to avoid having simultaneous discussion in the context of NTN.

- It was agreed to consider only the following KPIs as part of performance requirements in the scope of RAN2: Peak data rate, User experienced data rate, overall user density, Activity factor, Max UE speed.

Topics related to control plane could not be treated due to lack of time

[Essential corrections]

None

#### 2.2.2	Remaining Open issues

TA management, mobility in both idle and connected mode

## 2.3	RAN3

#### 2.3.1	Agreements

- RAN3#101 (August 2018)

NR_NTN_solutions was discussed during 1.5 hour (including comebacks) at RAN3#101

[General]

Skeleton, Scope and scenarios have been agreed

NG-RAN Architectures for NTN (Chapter 5 of TR38.821) has been agreed but with FFS after each section

The draft version of the TR including these agreed texts can be found in R3-185333

[Essential corrections]

None

- RAN3#101bis (October 2018)

NR_NTN_solutions was discussed during 2 hours (including comebacks).

[General]

Scenarios have been enriched with LEO transparent payload and steerable beam

Architecture chapter have been corrected and progressed

Key issues have been initiated

[Essential corrections]

None

- RAN3#102 (November 2018)

NR_NTN_solutions was discussed during 1 hours (including comebacks).

[General]

Architecture chapter: It is complete at 80%. Architecture based on relay is waiting for the IAB study item to complete. Benefits of multi-connectivity in NTNs are FFS.

Key issues associated to the transport of F1 or Xn over SRI or ISL has been agreed. No progress on mobility management issues due to shortage of time

[Essential corrections]

None

- RAN3#103 (February 2019)

NR_NTN_solutions was discussed during 2 hours (instead of 3 hours as planned).

[General]

The focus is on the following scenarios/architectures

- GEO (Transparent)

- LEO (Transparent)

- LEO (regenerative: gNB on board)/moving beam

- LEO regenerative (DU on board)/moving beams

Progress has been made on the following Key issues / Solutions:  Tracking area management, connected mode mobility paging, UE mobility aspects, UE location, Network identities handling

No progress on feeder link switch over and multi connectivity due to TU reduced compared to plan

Fixed Tracking Area is applicable in all cases except for LEO with moving satelite beams on the ground. In this later case, Fixed and moving Tracking area on the ground is still FFS

[Essential corrections]

Revision of architecture chapter completed at 80%

Characteristics of feeder link and Inter satellite link have been corrected

#### 2.3.2	Remaining Open issues

TA management (Especially for LEO with moving beams), feeder link switch over and multi connectivity need to be discussed at next meeting

Solutions for the other key issues need to be consolidated

## 3.	Detailed progress in SA/RAN WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/RAN.

## 3.1	SAx/RANs

| Work Area | SA WIDs | Rapporteurs | RAN WIDs | Rapporteurs |
| --- | --- | --- | --- | --- |
| 5G Satellite Aspects | FS_5GSAT_ARCH | SA2: cyril.michel@thalesaleniaspace.com | FS_NR_NTN_solutions | RAN3: nicolas.chuberre@thalesaleniaspace.com |

#### 3.1.1	Agreements with cross-TSG impacts

-

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

In general, both rapporteurs are coordinating closely with each other, so that avoid any critical overlap between both WG SA2 and RAN3. Two topics have been identified at this stage as potentially the need for further coordination, depending on the actual selection of solutions in both WG’s (to be further assessed as the work of the WG SA2 and RAN 3 will progress):

- Mobility management (idle and connected mode) especially for LEO based access.

- Multi connectivity

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

## 4.1	RAN1

RAN1#94bis, 8-12th October 2018, Chengdu/China

Submitted TDOCs (for information only):

- R1-1811327	NTN Overview	Ericsson

- R1-1811328	On UL transmission timing for NTN	Ericsson

- R1-1811329	On adapting random access procedures for NTN	Ericsson

- R1-1811330	On adapting HARQ procedures for NTN	Ericsson

- R1-1811331	On UL power control for NTN	Ericsson

- R1-1811384	Scenarios and simulation assumptions for NTN	Ericsson

- R1-1810950	Editorial corrections of 38.811 for NR-NTN	ETRI

- R1-1810109	Corrections for TR38.811 Chapter 6 (Non-Terrestrial Networks channel models)	Huawei, HiSilicon, Nokia, Nokia Shanghai Bell, Thales

RAN1#95, 12-16th November 2018, Spokane/USA

Submitted TDOCs (for information only):

- R1-1813372	On Sync and PBCH-SIB reading in NTN	Ericsson

- R1-1813362	Frequency compensation in NTN	Ericsson

- R1-1813370	PHY aspects of a moving RAN in non-terrestrial networks	Ericsson

- R1-1813366	On adapting HARQ procedures for NTN	Ericsson

- R1-1813367	On adapting random access procedures for NTN	Ericsson

- R1-1813673	Discussion on timing advance for NTN	Huawei, HiSilicon

- R1-1813659	Overview of NTN	Huawei, HiSilicon

- R1-1813660	Discussion on numerology and frame structure for NTN	Huawei, HiSilicon

- R1-1813661	Discussion on random access procedure for NTN	Huawei, HiSilicon

- R1-1813662	Discussion on data transmission related procedures for NTN	Huawei, HiSilicon

- R1-1813364	NTN Overview	Ericsson

- R1-1813369	On UL transmission timing for NTN	Ericsson

- R1-1813368	On UL power control for NTN	Ericsson

- R1-1813371	Scenarios and simulation assumptions for NTN	Ericsson

- R1-1813569	NR-NTN worst case scenario versus Doppler	THALES

- R1-1813527	NTN Issues and potential solutions	THALES

RAN1#96, 25 February-1st March 2019, Athens/Greece

Submitted TDOCs:

- R1-1903195	Overview of NTN	Huawei, HiSilicon

- R1-1903196	Discussion on data transmission related procedures for NTN	Huawei, HiSilicon

- R1-1903197	Discussion on timing advance for NTN	Huawei, HiSilicon

- R1-1903199	Discussion on timing issues in random access for NTN	Huawei, HiSilicon

- R1-1903200	Discussion on PAPR in NTN	Huawei, HiSilicon

- R1-1903201	Evaluation of DL synchronization and central frequency tracking for NTN	Huawei, HiSilicon

- R1-1903202	Discussion on cell measurement for mobility management in NTN	Huawei, HiSilicon

- R1-1903203	Discussion on HARQ for NTN	Huawei, HiSilicon

- R1-1903116	Corrections for TR38.811 Chapter 6 Non-Terrestrial Networks channel models	Huawei, HiSilicon, Nokia, Nokia Shanghai Bell, Thales, Fraunhofer HHI, Fraunhofer IIS, Keysight

- R1-1902898	Evaluation framework for NTN	Ericsson

- R1-1902899	Frequency compensation in NTN	Ericsson

- R1-1902901	NTN Overview	Ericsson

- R1-1902902	On adapting HARQ procedures for NTN	Ericsson

- R1-1902903	On adapting random access procedures for NTN	Ericsson

- R1-1902904	On UL power control for NTN	Ericsson

- R1-1902905	On UL transmission timing for NTN	Ericsson

- R1-1903217	PHY aspects of a moving RAN in non-terrestrial networks	Ericsson

- R1-1903218	On Sync and PBCH reading in NTN	Ericsson

- R1-1902621	NTN link level channel models	Nokia, Nokia Shanghai Bell, Fraunhofer HHI, Fraunhofer IIS

- R1-1902622	Cluster angle scaling factors in NTN channel model	Nokia, Nokia Shanghai Bell, Fraunhofer HHI, Fraunhofer IIS

- R1-1901988	Overview of NTN	CATT

- R1-1901989	Considerations on NTN PHY aspect	CATT

- R1-1901838	Consideration on the system simulation for NTN	ZTE

- R1-1901839	Discussion on the enhancement for CSI report in NTN	ZTE

- R1-1901840	Discussion on the enhancement for random access in NTN	ZTE

- R1-1901841	Discussion on the enhancement for TA in NTN	ZTE

- R1-1901721	Positioning in NTN	Nokia, Nokia Shanghai Bell

- R1-1901722	Overview for NR supporting NTN	Nokia, Nokia Shanghai Bell

- R1-1901723	Link budget analysis in NTN	Nokia, Nokia Shanghai Bell

- R1-1901724	Evaluation scenarios and simulation assumptions for NTN	Nokia, Nokia Shanghai Bell

- R1-1901725	Large-scale channel model calibration in NTN	Nokia, Nokia Shanghai Bell

- R1-1903216	Link and system level performance evaluation for NR-NTN	THALES

- R1-1903051	Timing Advance Adjustments for Satellite Communications (NTN)	Fraunhofer IIS

- R1-1903158	Doppler spectrum in NTN	THALES

- R1-1903154	Initial access in NTN	THALES

- R1-1903148	Timing alignment in NTN	THALES

- R1-1903703 	Summary of simulation assumption and calibration for NTN	ZTE,THALES

## 4.2	RAN2

RAN2#103bis, 8-12th October 2018, Chengdu/China

Submitted TDOCs:

- R2-1813603	Proposed RAN2 work plan on NTN	Thales, Nomor Research GmbH

- R2-1813610	RAN2 Skeleton Report on NTN	Thales, Nomor Research GmbH

- R2-1815650	RAN2 Skeleton Report on NTN	Thales, Nomor Research GmbH

- R2-1815953	RAN2 Skeleton Report on NTN	Thales, Nomor Research GmbH

- R2-1814932	Scenarios for NTN NR REL-16 SI	Ericsson

- R2-1814877	Considerations on NTN deployment scenarios	Nokia, Nokia Shanghai Bell

- R2-1814816	Impacts of propagation delay in TDD mode	Ericsson

- R2-1813613	RAN2 requirements on NTN	Nomor Research GmbH, Thales

- R2-1813890	Considerations on architecture and deployment scenarios of NTN	Huawei, HiSilicon

- R2-1814934	Requirements for NTN NR	Ericsson

- R2-1814888	Impacts of propagation delay on user plane	Ericsson

- R2-1813615	Considerations on MAC Control Loops and Timings in Non-Terrestrial Networks (NTN)	Nomor Research GmbH, Thales

- R2-1813892	Consideration on the impact of high propagation delay in NTN	Huawei, HiSilicon

- R2-1813616	Considerations on RLC Control Loops and Timings in Non-Terrestrial Networks (NTN)	Nomor Research GmbH, Thales

- R2-1813617	Considerations on PDCP Control Loops and Timings in Non-Terrestrial Networks (NTN)	Nomor Research GmbH, Thales

- R2-1814931	Spot beam versus cell in NTN NR	Ericsson

- R2-1813891	Consideration on the impact of rapid motion of satellite in NTN	Huawei, HiSilicon

- R2-1814740	Consideration on RAN2 impacts of NTN support in NR	Sony

- R2-1814933	Mobility aspects for NTN NR	Ericsson

- R2-1815255	Issues of UE mobility state estimation in NTN	CMCC

- R2-1813881	Overview of NTN impacts to RAN2	Spreadtrum Communications

- R2-1813947	Discussion on the mobility for Non Terrestrial Network	ZTE Corporation, Sanechips

- R2-1813948	TP on mobility aspect for Non Terrestrial Network	ZTE Corporation, Sanechips

- R2-1815254	Impact of NTN cell movement	CMCC

- R2-1815256	Utilization of beam footprint information	CMCC

- R2-1815499	Signalling Delay in NTN	LG Electronics Inc.

- R2-1814889	Impacts of propagation delay on control plane	Ericsson

- R2-1815387	Considerations on RRC connection handling in NTN	LG Electronics Deutschland

- R2-1814890	Overview on impacts of propagation delay	Ericsson

- R2-1814031	Challenge on the paging performance in NTN	ZTE Corporation, Sanechips

- R2-1815336	Discussion on the Issue for paging in NTN	LG Electronics Inc.

- R2-1814243	Discussion on Tracking Area Management in NTN	ZTE Corporation, Sanechips

- R2-1814244	Discussion on Network Identities in NTN	ZTE Corporation, Sanechips

Agreed TDOCs:

- R2-1815953: “RAN2 Skeleton Report on NTN”, Thales, Nomor Research GmbH

TR version post RAN2#103bis

- R3-186269: “TR 38.821 v0.2.0 Study on solutions for NR to support non-terrestrial networks (NTN)”, THALES

RAN2#104, 12-16th November 2018, Spokane/USA

Submitted TDOCs:

- R2-1818369	NTN architecture and scenario to be prioritized	Nokia, Nokia Shanghai Bell

- R2-1817753	Requirements for NTN NR	Ericsson

- R2-1816538	Report of email discussion [103bis#33] [NR - NTN]	THALES

- R2-1818514	Considerations on SDAP in Non-Terrestrial Networks (NTN)	Nomor Research GmbH, Thales

- R2-1818510	Initial Random Access Procedure in Non-Terrestrial Networks (NTN)	Nomor Research GmbH, Thales

- R2-1818511	Considerations on MAC Timers and on RTD Compensation Offset in Non-Terrestrial Networks (NTN)	Nomor Research GmbH, Thales

- R2-1818512	Considerations on RLC Control Loops and Timings in Non-Terrestrial Networks (NTN)	Nomor Research GmbH, Thales

- R2-1818513	Considerations on PDCP Control Loops and Timings in Non-Terrestrial Networks (NTN)	Nomor Research GmbH, Thales

- R2-1817757	NR-NTN: HARQ in Satellite Systems	Fraunhofer IIS, Fraunhofer HHI

- R2-1817750	On DRX for NTN	Ericsson

- R2-1817764	On HARQ for NTN	Ericsson

- R2-1817765	On random access for NTN	Ericsson

- R2-1818214	RACH capacity analysis in NTN	ZTE, Sanechips

- R2-1818246	Discussion on timer impacts in NTN	Huawei, HiSilicon

- R2-1818247	Further discussion on MAC impacts in NTN	Huawei, HiSilicon

- R2-1817078	MAC enhancements considering long propagation delay in NTN	Sony

- R2-1817318	DRX in NR NTN	Spreadtrum Communications

- R2-1818251	Further discussion on RLC/PDCP impacts in NTN	Huawei Telecommunication India

- R2-1817767	RLC for NTN	Ericsson

- R2-1817766	PDCP for NTN	Ericsson

- R2-1817763	Impacts of propagation delay on control plane	Ericsson

- R2-1817754	Report of email discussion [103bis#34] [NR - NTN]	Ericsson

- R2-1817752	Mobility aspects for NTN NR	Ericsson

- R2-1818248	Consideration on mobility management in NTN	Huawei, HiSilicon

- R2-1818245	On the relation between satellite beam and NR Cell/SSB	Huawei, HiSilicon

- R2-1818050	Satellite Ephemeris Data and their Use for Handoff Decisions between Satellites	HUGHES Network Systems Ltd

- R2-1818376	Further considerations on Mobility impacts for LEO based networks	Nokia, Nokia Shanghai Bell

- R2-1818372	NTN Mobility aspects for LEO based networks	Nokia, Nokia Shanghai Bell

- R2-1818488	Considerations of mobility for Non-terrestrial Networks	ETRI

- R2-1818133	Utilization of beam footprint information for mobility management	CMCC

- R2-1818333	Signalling Delay in NTN	LG Electronics Inc.

- R2-1817062	Consideration on the cell definition and NTN mobility	ZTE, Sanechips

- R2-1817079	Consideration on mobility impacts of NTN support in NR	Sony

- R2-1817080	Location report in NTN	Sony

- R2-1816442	Considerations on RRC connection handling in NTN	LG Electronics France

- R2-1816281	Mobility issue for NTN system	CATT

- R2-1816447	Discussion on the Issue for paging in NTN	LG Electronics Inc.

- R2-1816717	Challenge on the paging performance in NTN	ZTE Corporation, Sanechips

- R2-1817061	Consideration on TA management in NTN	ZTE, Sanechips

- R2-1818132	Considerations on UE mobility state estimation and NTN cell movement	CMCC

- R2-1818249	Consideration on NTN impact on cell selection and MSE	Huawei, HiSilicon

- R2-1818250	Consideration on paging mechanism in NTN	Huawei, HiSilicon

- R2-1817751	Tracking area management and update for NTN	Ericsson

- R2-1817606	Tracking Area considerations for NTN	Nokia, Nokia Shanghai Bell

Agreed TDOCs:

- R2-1816538	Report of email discussion [103bis#33] [NR - NTN]	THALES

- R2-1818514	Considerations on SDAP in Non-Terrestrial Networks (NTN)	Nomor Research GmbH, Thales

TR version post RAN2#104

- R3-187281: “TR 38.821 v0.3.0 Study on solutions for NR to support non-terrestrial networks (NTN)”, THALES

RAN2#105, 25 February-1st March 2019, Athens/Greece

Submitted TDOCs:

- R2-1901404	IoT Device Density Models for Various Environments	VODAFONE Group Plc

- R2-1900564	#52 (NR-NTN) TP on RAN2 agreements	THALES

- R2-1901470	NTN architecture and scenarios and the need for prioritization	Nokia, Nokia Shanghai Bell

- R2-1901397	Random access for Non-terrestrial Networks	Intel Corporation

- R2-1901474	2-Step RACH Procedure for NTN	Nomor Research GmbH

- R2-1901490	HARQ for NTN	Nomor Research GmbH

- R2-1901562	Configured scheduling for NTN	Ericsson

- R2-1901560	On HARQ for NTN	Ericsson

- R2-1901911	Discussion on enhancing HARQ and disabling HARQ	LG Electronics Inc.

- R2-1901720	NR-NTN: DRX	Fraunhofer IIS, Fraunhofer HHI

- R2-1900574	Consideration on DRX for NTN	ZTE Corporation, Sanechips

- R2-1900575	Consideration on HARQ for NTN	ZTE Corporation, Sanechips

- R2-1900576	Consideration on Random Access for NTN	ZTE Corporation, Sanechips

- R2-1900543	On DRX for NTN	Ericsson

- R2-1900230	MAC impacts in NTN	CATT

- R2-1900119	Report of email discussion [104#51] [NR - NTN] - Impacts on user plane timers	Nomor Research GmbH

- R2-1900931	Discussion on HARQ in NR NTN	Spreadtrum Communications

- R2-1900825	Discussion on the BFR timer in NTN	Asia Pacific Telecom co. Ltd

- R2-1901205	Minimized function for GEO scenario in NTN	Huawei, HiSilicon

- R2-1901206	Discussion on HARQ enhancement in NTN	Huawei, HiSilicon

- R2-1901208	Further discussion on scheduling in NTN	Huawei, HiSilicon

- R2-1901260	Impacts of long RTTs to Random Access Response	Nokia, Nokia Shanghai Bell

- R2-1901207	Further discussion on RLC and PDCP impacts in NTN	Huawei, HiSilicon

- R2-1901561	On RLC impacts for NTN	Ericsson

- R2-1901563	On PDCP impacts for NTN	Ericsson

- R2-1901796	Discussion on ROHC for NTN	LG Electronics Inc.

- R2-1901493	RRC Connection Control and State Management for NTN	Nomor Research GmbH

- R2-1901468	Mobility aspects between Non-Terrestrial and Terrestrial Networks	Nokia, Nokia Shanghai Bell

- R2-1901559	Connected mode mobility aspects for NTN GEO	Ericsson

- R2-1901516	Tracking Area considerations for Non Terrestrial Networks (NTN)	VODAFONE Group Plc

- R2-1901770	Mobility for Non-Terrestrial Networks	InterDigital Europe. Ltd.

- R2-1901448	NTN Mobility aspects for LEO based networks	Nokia, Nokia Shanghai Bell

- R2-1901467	Further considerations on Mobility impacts for LEO based networks	Nokia, Nokia Shanghai Bell

- R2-1902127	Mobility aspects for NTN	ETRI

- R2-1902143	Considerations on connected mobility in NTN	LG Electronics.

- R2-1901426	Consideration on mobility impacts of NTN support in NR	Sony

- R2-1901425	Location report in NTN	Sony

- R2-1902106	Signalling Delay in NTN	LG Electronics Inc.

- R2-1901201	Consideration on mobility management in NTN	Huawei, HiSilicon

- R2-1900228	Mobility Issue for Connected Mode UE in NTN System	CATT

- R2-1900547	Report of email discussion [104#54] [NR - NTN]	Ericsson

- R2-1900548	Feeder link switch for transparent and regenerative LEO	Ericsson

- R2-1900549	RRM for NTN	Ericsson

- R2-1900545	Mobility for LEO NTN	Ericsson

- R2-1900546	Idle mode for GEO NTN	Ericsson

- R2-1900544	Tracking area management and update for NTN LEO	Ericsson

- R2-1900229	Idle Mobility Issue in NTN System	CATT

- R2-1901202	Considerations on NTN impact on cell selection, cell reselection and MSE	Huawei, HiSilicon

- R2-1901204	Inactive state in NTN	Huawei, HiSilicon

- R2-1901200	Consideration on TA management mechanism in LEO NTN	Huawei, HiSilicon

- R2-1900829	Consideration on TA management in NTN	ZTE corporation, Sanechips

- R2-1902144	Idle mode mobility issues in NTN	LG Electronics.

- R2-1901945	Considerations on UE mobility state estimation and NTN cell movement	CMCC

- R2-1902145	Dual connectivity use cases in NTN	LG Electronics.

- R2-1901203	CP latency on NTN	Huawei, HiSilicon

- R2-1902225	Report of email discussion [104#53] [NR - NTN] 	Thales

Agreed TDOCs:

- R2-1900564 #52 (NR-NTN) TP on RAN2 agreements, Thales

- R2-1902554 TP capturing results of email discussion [104#53] [NR - NTN], Thales

TR version post RAN2#105

- R3-191167: “TR 38.821 v0.4.0 Study on solutions for NR to support non-terrestrial networks (NTN)”, THALES

## 4.3	RAN3

RAN3#101, 20-24th August 2018, Gothenburg/Sweden

Submitted TDOCs:

- R3-184979: “Considerations on Mobility in Non-Terrestrial Networks”, Ericsson

- R3-184978: “Network Identities for Non-Terrestrial Networks”, Ericsson

- R3-184977: “Initial Considerations on NTN Architecture”, Ericsson

- R3-184940: “Discussion on Mobility of Non Terrestrial Network”, Huawei

- R3-184939: “Discussion on Non Terrestrial Network”, Huawei

- R3-184922: “Proposed work plan”, THALES

- R3-184898: “Architectural key issues to be considered for NTN”, Nokia, Nokia Shanghai Bell

- R3-184796: “Discussion on NTN reference scenarios”, ZTE Corporation

- R3-184515: “Further Discussion on NTN Architecture Issues”, ZTE

- R3-184525: “NTN RAN architecture key issues”, THALES

- R3-184524: “NTN Overview and scenarios”, THALES

- R3-184523: “Proposed skeleton”, THALES

- R3-184522: “Proposed scope”, THALES

- R3-184514: “Initial Considerations on NTN Deployment and Architecture”, ZTE

- R3-184403, “Paging in NGSO Satellite Systems”, HUGHES Network Systems Ltd

Agreed TDOCs:

- R3-184522: “Proposed scope”, THALES

- R3-185304: “Proposed skeleton”, THALES

- R3-185235: “NTN Overview and scenarios”, THALES

- R3-185310: “NTN RAN architecture”, THALES

TR version post RAN3#101

- R3-185333: “TR 38.821 Study on solutions for NR to support non-terrestrial networks (NTN)”, THALES

RAN3#101bis, 8-12th October 2018, Chengdu/China

Submitted TDOCs:

- R3-186185	NTN architecture and mobility principles	Thales

- R3-185546	NTN - Min altitude for LEO based scenario	THALES

- R3-185609	Parameters in NTN reference scenarios	ZTE, Sanechips

- R3-186212	Parameters in NTN reference scenarios	ZTE, Sanechips

- R3-186203	mobility management principles	Thales

- R3-185406	Architecture options for NTN	THALES

- R3-186192	Architecture options for NTN	THALES

- R3-186215	Architecture options for NTN	THALES

- R3-186257	Architecture options for NTN	THALES

- R3-185409	Further Discussion on NTN Architecture Issues	ZTE

- R3-185410	(TP for TR 38.821) Refinement of NTN Architectures	ZTE

- R3-185699	NTN Architecture options	Nokia, Nokia Shanghai Bell

- R3-185704	Further discussion on NTN architecture	Huawei

- R3-185874	Transporting F1 over Satellite Radio Interface	Ericsson

- R3-185875	Applicability of Xn to Satellites	Ericsson

- R3-186043	Considerations on NG-RAN Architectures for Non-terrestrial Networks	ETRI

- R3-185411	Further Considerations on Multi-Hop Scenarios in NTN	ZTE

- R3-185412	(TP for TR 38.821) NTN Multi-Hop Related Architectures	ZTE

- R3-185611	Discussion on Network Identities in NTN	ZTE Corporation

- R3-185705	Discussion on Handling of Network Identities in NTN	Huawei

- R3-185876	Network Identities for Non-Terrestrial Networks	Ericsson

- R3-185849	NR-NTN: Tracking Areas and Paging in NGSO Satellite Systems	Fraunhofer IIS, Fraunhofer HHI

- R3-185610	Discussion on Tracking Area Management in NTN	ZTE Corporation

- R3-186002	Tracking Areas with Non Terrestrial Networks (NTN)	Mitsubishi Electric RCE

- R3-185706	The issue of paging in NTN	Huawei

- R3-185700	Paging issues in NTN	Nokia, Nokia Shanghai Bell

- R3-186214	Paging issues in NTN	Nokia, Nokia Shanghai Bell

- R3-185957	Idle State Mobility Scenarios for Non-Terrestrial Networks	TNO

- R3-185707	Discussion on the mobility issues in NTN	Huawei

- R3-185877	Considerations on Mobility in Non-Terrestrial Networks	Ericsson

Agreed TDOCs:

- R3-186212: “Parameters in NTN reference scenarios”, ZTE

- R3-186214: “Paging issues in NTN”, Nokia, Nokia Shanghai Bell

- R3-186257: “Email: # 1_NTN_Mob_mgmt_principles”, THALES

TR version post RAN3#101bis

- R3-186269: “TR 38.821 v0.2.0 Study on solutions for NR to support non-terrestrial networks (NTN)”, THALES

RAN3#102, 12-16th November 2018, Spokane/USA

Submitted TDOCs:

- R3-186354	NTN architecture with regenerative satellite	THALES

- R3-186355	NTN architecture with transparent satellite	THALES

- R3-186356	NTN multi connectivity	THALES

- R3-186415	Considerations on Satellite-Gateway Link for Non-terrestrial Networks	ETRI

- R3-186326	TP of Descriptions for gNB-DU Processed Payload of Regenerative Satellite	ZTE

- R3-186327	Further Consideration on Multi-Hop Scenarios in NTN	ZTE

- R3-186825	Transporting F1 over Satellite Radio Interface	Ericsson

- R3-186826	Applicability of Xn to Satellites	Ericsson

- R3-186827	Correction to Architecture	Ericsson

- R3-186828	Are Tracking Areas Stationary or Not?	Ericsson

- R3-186829	Network Identities for Non-Terrestrial Networks	Ericsson

- R3-186695	Handling of Network Identities in NTN	Huawei

- R3-186764	NR-NTN: Tracking Areas Management	Fraunhofer IIS, Fraunhofer HHI

- R3-186696	Consideration on the paging issues	Huawei

- R3-186661	Tracking Area and UE position in NTN	Nokia, Nokia Shanghai Bell

- R3-186328	Tracking Area Management and Paging Handling in NTN	ZTE

- R3-186330	Further Discussion on Satellite Mobility Impacts on NTN Interfaces	ZTE

- R3-186368	Considerations on NTN mobility	CATT

- R3-186729	NTN hand-over types	THALES

- R3-186694	Mobility issues in NTN	Huawei

- R3-186663	Analysis on Interface management between satellite and network entity on ground	Nokia, Nokia Shanghai Bell

- R3-186830	Considerations on Mobility in Non-Terrestrial Networks	Ericsson

- R3-186329	Further Discussion on UE Mobility Scenarios in NTN	ZTE

- R3-186662	Analysis on mobility aspects in NTN with earth-fixed beam	Nokia, Nokia Shanghai Bell

Agreed TDOCs:

- R3-187113	NTN architecture with transparent satellite	THALES

- R3-187193	NTN architecture with regenerative satellite	THALES

- R3-187195	NTN multi connectivity	THALES

- R3-187196	Transporting F1 over Satellite Radio Interface	Ericsson

- R3-187273	Applicability of Xn to Satellites	Ericsson

TR version post RAN3#102

- R3-187281: “TR 38.821 v0.3.0 Study on solutions for NR to support non-terrestrial networks (NTN)”, THALES

RAN3#103, 25 February-1st March 2019, Athens/Greece

Submitted TDOCs:

- R3-190136	TP for TR38.821 NTN Miscellaneous Corrections	ZTE

- R3-190641	NTN feeder link and ISL performances	THALES

- R3-190643	Clarification on NTN GW	Huawei

- R3-190644	Interface issues in NTN	Huawei

- R3-190138	Further Clarification of NTN Architecture Aspects	ZTE

- R3-190808	Are Tracking Areas Stationary or Not?	Ericsson

- R3-190809	Correction of figures 5.2-3 and 5.2-4	Ericsson

- R3-190810	Network Identities for Non-Terrestrial Networks	Ericsson

- R3-190448	NTN Network Identities	Nokia, Nokia Shanghai Bell

- R3-190645	Handling of Network Identities in NTN	Huawei

- R3-190449	Tracking Area and UE position in NTN	Nokia, Nokia Shanghai Bell

- R3-190139	Tracking Area Management and Paging Handling in NTN	ZTE

- R3-190178	NR-NTN: Tracking Area Management	Fraunhofer IIS, Fraunhofer HHI

- R3-190241	Tracking Area and Paging	CATT

- R3-190242	Considerations on NTN mobility	CATT

- R3-190176	NTN hand-over scenarios	THALES

- R3-190140	Further Discussion on Satellite Mobility Impacts on NTN Interfaces	ZTE

- R3-190450	Analysis on Interface management between satellite and network entity on ground	Nokia, Nokia Shanghai Bell

- R3-190811	Considerations on Mobility in Non-Terrestrial Networks	Ericsson

- R3-190451	Analysis on CONNECTED mode mobility in Scenario D2	Nokia, Nokia Shanghai Bell

- R3-190141	Further Discussion on UE Mobility Scenarios in NTN	ZTE

- R3-190483	Consideration on SRI mobility	CATT

- R3-190812	Switching the Feeder Link Toward the Satellite	Ericsson

- R3-190177	NTN multi connectivity	THALES

- R3-190813	DC and NTN - Xn terminated on the ground	Ericsson

- R3-190814	DC and NTN - Xn over ISL	Ericsson

Agreed TDOCs:

- R3-191023 TP for TR38.821 NTN Miscellaneous Corrections, ZTE

- R3-191025 Clarification on NTN GW, Huawei

- R3-191026 Network Identities for Non-Terrestrial Networks, Ericsson

- R3-191027 Tracking Area Management and Paging Handling in NTN, ZTE, Sanechips

- R3-191029 Tracking Area and UE position in NTN, Nokia, Nokia Shanghai Bell

- R3-191030 NR-NTN: Tracking Area Management, Fraunhofer IIS, Fraunhofer HHI, Ericsson, Thales

- R3-191031 Considerations on Mobility in Non-Terrestrial Networks, Ericsson

- R3-191032 NTN feeder link and ISL performances, Thales

- R3-191146 CB # 64_NTN_trans_prot, Thales

TR version post RAN3#103

- R3-191167: “TR 38.821 v0.4.0 Study on solutions for NR to support non-terrestrial networks (NTN)”, THALES