3GPP TSG RAN meeting #83										RP-190143

Shenzhen, China, March 18-21, 2019

## Status Report to TSG

Agenda item:			9.4.10

| WI / SI Name | Transfer of Iuant interface specifications from 25-series to 37-series |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | Iuant_transfer |  |  |  |  |
| Unique ID | 820071 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-182824 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2019 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN3 |
| --- | --- | --- |
| Rapporteur | Name | Reininger |
|  | Company | Huawei |
|  | Email | Philippe.reininger@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

RAN3 agreed the transfer of of Iuant interface specifications from 25-series to 37-series (see Reference for the list of specifications created and updated.

RAN3 agreed on transfer the ownership of the clauses currently owned by RAN4 in TS 37.461 back to RAN3. RAN3 informs RAN4 by LS (R3-191145).

#### 2.3.2	Remaining Open issues

None

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

Table of specifications updated and new agreed by RAN3:

| R3-190104 | Presentation of Specifications to TSG: TS 37.460 v1.N.0, TS 37.461 v1.N.0, TS 37.462 v1.N.0, TS 37.466 v1.N.0 (N=8/9/a/b/c/d/e/f) (ETSI MCC, Huawei, Ericsson) | For information |
| --- | --- | --- |
| R3-190040 | Transfer of Iuant interface specification from 25-series to 37-series (ETSI MCC, Huawei, Ericsson) | CR0012r, TS 25.460 v8.1.0, Rel-8, Cat. F |
| R3-190041 | Transfer of Iuant interface specification from 25-series to 37-series (ETSI MCC, Huawei, Ericsson) | CR0013r, TS 25.460 v9.0.1, Rel-9, Cat. F |
| R3-190042 | Transfer of Iuant interface specification from 25-series to 37-series (ETSI MCC, Huawei, Ericsson) | CR0014r, TS 25.460 v10.0.1, Rel-10, Cat. F |
| R3-190043 | Transfer of Iuant interface specification from 25-series to 37-series (ETSI MCC, Huawei, Ericsson) | CR0015r, TS 25.460 v11.0.0, Rel-11, Cat. F |
| R3-190044 | Transfer of Iuant interface specification from 25-series to 37-series (ETSI MCC, Huawei, Ericsson) | CR0016r, TS 25.460 v12.0.0, Rel-12, Cat. F |
| R3-190045 | Transfer of Iuant interface specification from 25-series to 37-series (ETSI MCC, Huawei, Ericsson) | CR0017r, TS 25.460 v13.0.0, Rel-13, Cat. F |
| R3-190046 | Transfer of Iuant interface specification from 25-series to 37-series (ETSI MCC, Huawei, Ericsson) | CR0018r, TS 25.460 v14.0.0, Rel-14, Cat. F |
| R3-190047 | Transfer of Iuant interface specification from 25-series to 37-series (ETSI MCC, Huawei, Ericsson) | CR0019r, TS 25.460 v15.0.0, Rel-15, Cat. F |
| R3-190048 | Transfer of Iuant interface specification from 25-series to 37-series (ETSI MCC, Huawei, Ericsson) | CR0113r, TS 25.461 v8.4.0, Rel-8, Cat. F |
| R3-190049 | Transfer of Iuant interface specification from 25-series to 37-series (ETSI MCC, Huawei, Ericsson) | CR0114r, TS 25.461 v9.3.1, Rel-9, Cat. F |
| R3-190050 | Transfer of Iuant interface specification from 25-series to 37-series (ETSI MCC, Huawei, Ericsson) | CR0115r, TS 25.461 v10.3.0, Rel-10, Cat. F |
| R3-190051 | Transfer of Iuant interface specification from 25-series to 37-series (ETSI MCC, Huawei, Ericsson) | CR0116r, TS 25.461 v11.2.0, Rel-11, Cat. F |
| R3-190052 | Transfer of Iuant interface specification from 25-series to 37-series (ETSI MCC, Huawei, Ericsson) | CR0117r, TS 25.461 v12.1.0, Rel-12, Cat. F |
| R3-190053 | Transfer of Iuant interface specification from 25-series to 37-series (ETSI MCC, Huawei, Ericsson) | CR0118r, TS 25.461 v13.1.0, Rel-13, Cat. F |
| R3-190054 | Transfer of Iuant interface specification from 25-series to 37-series (ETSI MCC, Huawei, Ericsson) | CR0119r, TS 25.461 v14.1.0, Rel-14, Cat. F |
| R3-190055 | Transfer of Iuant interface specification from 25-series to 37-series (ETSI MCC, Huawei, Ericsson) | CR0120r, TS 25.461 v15.3.0, Rel-15, Cat. F |
| R3-190056 | Transfer of Iuant interface specification from 25-series to 37-series (ETSI MCC, Huawei, Ericsson) | CR0033r, TS 25.462 v8.1.0, Rel-8, Cat. F |
| R3-190057 | Transfer of Iuant interface specification from 25-series to 37-series (ETSI MCC, Huawei, Ericsson) | CR0034r, TS 25.462 v9.0.1, Rel-9, Cat. F |
| R3-190058 | Transfer of Iuant interface specification from 25-series to 37-series (ETSI MCC, Huawei, Ericsson) | CR0035r, TS 25.462 v10.1.0, Rel-10, Cat. F |
| R3-190059 | Transfer of Iuant interface specification from 25-series to 37-series (ETSI MCC, Huawei, Ericsson) | CR0036r, TS 25.462 v11.0.0, Rel-11, Cat. F |
| R3-190060 | Transfer of Iuant interface specification from 25-series to 37-series (ETSI MCC, Huawei, Ericsson) | CR0037r, TS 25.462 v12.0.0, Rel-12, Cat. F |
| R3-190061 | Transfer of Iuant interface specification from 25-series to 37-series (ETSI MCC, Huawei, Ericsson) | CR0038r, TS 25.462 v13.0.0, Rel-13, Cat. F |
| R3-190062 | Transfer of Iuant interface specification from 25-series to 37-series (ETSI MCC, Huawei, Ericsson) | CR0039r, TS 25.462 v14.0.0, Rel-14, Cat. F |
| R3-190063 | Transfer of Iuant interface specification from 25-series to 37-series (ETSI MCC, Huawei, Ericsson) | CR0040r, TS 25.462 v15.0.0, Rel-15, Cat. F |
| R3-190064 | Transfer of Iuant interface specification from 25-series to 37-series (ETSI MCC, Huawei, Ericsson) | CR0082r, TS 25.466 v8.3.0, Rel-8, Cat. F |
| R3-190065 | Transfer of Iuant interface specification from 25-series to 37-series (ETSI MCC, Huawei, Ericsson) | CR0083r, TS 25.466 v9.2.1, Rel-9, Cat. F |
| R3-190066 | Transfer of Iuant interface specification from 25-series to 37-series (ETSI MCC, Huawei, Ericsson) | CR0084r, TS 25.466 v10.3.0, Rel-10, Cat. F |
| R3-190067 | Transfer of Iuant interface specification from 25-series to 37-series (ETSI MCC, Huawei, Ericsson) | CR0085r, TS 25.466 v11.3.0, Rel-11, Cat. F |
| R3-190068 | Transfer of Iuant interface specification from 25-series to 37-series (ETSI MCC, Huawei, Ericsson) | CR0086r, TS 25.466 v12.2.0, Rel-12, Cat. F |
| R3-190069 | Transfer of Iuant interface specification from 25-series to 37-series (ETSI MCC, Huawei, Ericsson) | CR0087r, TS 25.466 v13.2.0, Rel-13, Cat. F |
| R3-190070 | Transfer of Iuant interface specification from 25-series to 37-series (ETSI MCC, Huawei, Ericsson) | CR0088r, TS 25.466 v14.2.0, Rel-14, Cat. F |
| R3-190071 | Transfer of Iuant interface specification from 25-series to 37-series (ETSI MCC, Huawei, Ericsson) | CR0089r, TS 25.466 v15.3.0, Rel-15, Cat. F |
| R3-190072 | Iuant interface: General aspects and principles (ETSI MCC, Huawei, Ericsson) | draft TS |
| R3-190073 | Iuant interface: General aspects and principles (ETSI MCC, Huawei, Ericsson) | draft TS |
| R3-190074 | Iuant interface: General aspects and principles (ETSI MCC, Huawei, Ericsson) | draft TS |
| R3-190075 | Iuant interface: General aspects and principles (ETSI MCC, Huawei, Ericsson) | draft TS |
| R3-190076 | Iuant interface: General aspects and principles (ETSI MCC, Huawei, Ericsson) | draft TS |
| R3-190077 | Iuant interface: General aspects and principles (ETSI MCC, Huawei, Ericsson) | draft TS |
| R3-190078 | Iuant interface: General aspects and principles (ETSI MCC, Huawei, Ericsson) | draft TS |
| R3-190079 | Iuant interface: General aspects and principles (ETSI MCC, Huawei, Ericsson) | draft TS |
| R3-190080 | Iuant interface: Layer 1 (ETSI MCC, Huawei, Ericsson) | draft TS |
| R3-190081 | Iuant interface: Layer 1 (ETSI MCC, Huawei, Ericsson) | draft TS |
| R3-190082 | Iuant interface: Layer 1 (ETSI MCC, Huawei, Ericsson) | draft TS |
| R3-190083 | Iuant interface: Layer 1 (ETSI MCC, Huawei, Ericsson) | draft TS |
| R3-190084 | Iuant interface: Layer 1 (ETSI MCC, Huawei, Ericsson) | draft TS |
| R3-190085 | Iuant interface: Layer 1 (ETSI MCC, Huawei, Ericsson) | draft TS |
| R3-190086 | Iuant interface: Layer 1 (ETSI MCC, Huawei, Ericsson) | draft TS |
| R3-190087 | Iuant interface: Layer 1 (ETSI MCC, Huawei, Ericsson) | draft TS |
| R3-190088 | Iuant interface: Signalling transport (ETSI MCC, Huawei, Ericsson) | draft TS |
| R3-190089 | Iuant interface: Signalling transport (ETSI MCC, Huawei, Ericsson) | draft TS |
| R3-190090 | Iuant interface: Signalling transport (ETSI MCC, Huawei, Ericsson) | draft TS |
| R3-190091 | Iuant interface: Signalling transport (ETSI MCC, Huawei, Ericsson) | draft TS |
| R3-190092 | Iuant interface: Signalling transport (ETSI MCC, Huawei, Ericsson) | draft TS |
| R3-190093 | Iuant interface: Signalling transport (ETSI MCC, Huawei, Ericsson) | draft TS |
| R3-190094 | Iuant interface: Signalling transport (ETSI MCC, Huawei, Ericsson) | draft TS |
| R3-190095 | Iuant interface: Signalling transport (ETSI MCC, Huawei, Ericsson) | draft TS |
| R3-190096 | Iuant Interface: Application Part (ETSI MCC, Huawei, Ericsson) | draft TS |
| R3-190097 | Iuant Interface: Application Part (ETSI MCC, Huawei, Ericsson) | draft TS |
| R3-190098 | Iuant Interface: Application Part (ETSI MCC, Huawei, Ericsson) | draft TS |
| R3-190099 | Iuant Interface: Application Part (ETSI MCC, Huawei, Ericsson) | draft TS |
| R3-190100 | Iuant Interface: Application Part (ETSI MCC, Huawei, Ericsson) | draft TS |
| R3-190101 | Iuant Interface: Application Part (ETSI MCC, Huawei, Ericsson) | draft TS |
| R3-190102 | Iuant Interface: Application Part (ETSI MCC, Huawei, Ericsson) | draft TS |
| R3-190103 | Iuant Interface: Application Part (ETSI MCC, Huawei, Ericsson) | draft TS |

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion level swith colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template