3GPP TSG RAN meeting #83										RP-190171

Shenzhen, China, March 18-21, 2019

Status Report to TSG

Agenda item:			9.3.15

| WI / SI Name | Study on high power UE (power class 2) to EN-DC(1 LTE FDD band and 1 NR TDD band) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_ENDC_UE_PC2_FDD_TDD |  |  |  |  |
| Unique ID | 820061 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-182895 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: Jun 19 | Core part: mm/yyyy | Performance part: mm/yyyy | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: 20 % | Core part: xx% | Performance Part: xx% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Wei Wang |
|  | Company | China Unicom |
|  | Email | wangwei787@chinaunicom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes/No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4#90

- Potential mechanisms for FDD-TDD HPUE to meet the SAR requirement and Rx desense requirements were discussed in RAN4#90 and the following agreements were made.

  - The skeleton TR and work plan were agreed in R4-1900694, R4-1900697 respectively.

  - A way forward on PC2 FDD TDD HPUE was agreed in R4-1902452.

  - The power combinations for Rx desense requirements are agreed as follows.

| Rx Self-desensitization Caused by | Power Combination | UL Power Configurations (dBm) |  |
| --- | --- | --- | --- |
|  |  | LTE | NR |
| 1 UL | Case 1 | 23 | 23 |
|  | Case 2 | 23 | 26 |
| 2UL IMD | Case 1 | 23 | 23 |
|  | Case 2 | 23 | 23 |

2.4.2	Remaining Open issues

- Mechanism for FDD-TDD HPUE to meet the SAR requirement.

- Rx desense requirements for case 1 and case 2 of FDD-TDD HPUE.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#90

[1] R4-1902452		WF on PC2 FDD TDD HPUE	CHTTL, China Unicom, SGS Wireless, Xiaomi

[2] R4-1900697	          Work plan for TR 37.815 Study on high power UE (power class 2) for EN-DC (1 LTE FDD band + 1 NR TDD band)	   China Unicom

[3] R4-1900694 	Skeleton for TR 37.815  Study on high power UE (power class 2) for EN-DC (1 LTE FDD band + 1 NR TDD band)    China Unicom

[4] R4-1900256	          Discussion on FDD+TDD HPUE     OPPO

[5] R4-1900462   	Some initial discussion on High power UE for EN-DC including FDD bands	  ZTE Corporation

[6] R4-1901028 	Discussion on PC2 EN-DC UE(1 LTE FDD band and 1 NR band) for Rel-16      vivo

[7] R4-1901242           Discussion for EN-DC High Power UE with one LTE FDD band and 1 NR TDD band CHTTL

[8] R4-1901321 	Discussion on HPUE for inter-band EN-DC       OPPO

[9] R4-1901799	          Applicable scheme to avoid regulatory limits        HuaWei Technologies Co., Ltd

[10] R4-1901882 	Considerations for PC2 FDD-TDD EN-DC      Qualcomm Incorporated

[11] R4-1900534 	Power class 2 UE for FDD-TDD EN-DC       MediaTek Inc.

[12] R4-1901800 	Definition of power class for EN-DC high power UE      HuaWei Technologies Co., Ltd

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion level swith colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template