3GPP TSG RAN meeting #83										RP-190196

Shenzhen, China, March 18-21, 2019

## Status Report to TSG

Agenda item:			9.3.13

| WI / SI Name | Study on NR positioning support |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: | Performance part: |  | Testing part: |
| Acronym |  |  |  |  |  |
| Unique ID |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) |  |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 03/2019 | Core part: | Performance part: | Testing part: m |  |
| Overall Completion level | Study Item: 100 % | Core part: | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Alexey Khoryaev |
|  | Company | Intel Corporation |
|  | E-mail | alexey.khoryaev@intel.com |
| Rapporteur | Name | Asbjörn Grövlen |
|  | Company | Ericsson |
|  | Email | asbjorn.grovlen@ericsson.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

RAN1 WG has had two meetings since the last status report. In sections below, the agreements made by RAN1 WG at each meeting are provided.

#### 2.1.1	Agreements (RAN1 AdHoc-1901)

During RAN1 AdHoc-1901 group mainly discussed support of DL only, UL only, DL & UL NR RAT dependent positioning.

DL only based Positioning

The following agreements were made by RAN1 WG with respect to NR DL only positioning techniques:

NR should support timing (DL-TDOA) based DL-only positioning techniques in FR1 and FR2

NR should support angle (DL-AoD) based DL-only positioning techniques with at least beam sweeping at least at the gNB in FR1 and FR2

  - Note: This does not necessarily need different reference signals from the timing based DL-only positioning techniques

In addition, RAN1 discussed reference signals for DL only positioning and reached the following agreements with respect to NR DL reference signals positioning and their attributes:

Enhancements to performance obtainable based on existing NR DL reference signals (e.g., based on extensions to current reference signals or with new reference signals) are necessary to meet accuracy requirements at least in some scenarios

NR DL PRS design for FR1 and FR2 supports:

  - Configurable NR DL PRS signal bandwidth

    - FFS granularity of configuration, relationship with BWPs, whether the configuration is cell and/or UE specific

  - Configurable NR DL PRS signal numerology (SCS)

    - FFS configurability of CP for NR DL PRS

  - Configurable NR DL PRS frequency and time allocation

  - Use of DL beam sweeping / alignment

    - i.e. beam alignment of gNB DL PRS transmission and UE reception of DL PRS

  - Localized in time NR DL PRS transmissions with periodic and/or on-demand resource allocation

    - FFS signaling details

  - Dedicated NR DL PRS resources - time-frequency grid at resource block level

    - PRS transmitted in one cell may or may not collide with PRS transmissions in other cell

      - e.g. frequency vShift/comb-offset is the same or different for two different PRSs in the same RB

    - There is no data/control transmission in time-frequency grid of dedicated NR-DL PRS resources

    - FDM multiplexing with other signals at RE level inside of PRS time-frequency grid is precluded

    - FFS interference randomization techniques across PRS signals

  - FFS shared in time/frequency NR DL PRS resources with other transmissions including data/control

    - FFS which physical channel/signals can share resources with NR DL PRS

    - FFS interference randomization techniques for PRS transmission with other signals

The following agreements were made by RAN1 WG with respect to NR DL PRS resource design:

For NR DL PRS resource design:

  - One antenna port is supported.

    - FFS: configurable number of antenna ports (more than one) in addition to support of a single port

A PRS resource should have a PRS resource ID and a PRS sequence should have a PRS sequence ID

NR DL PRS resource is defined as a set of resource elements used for NR DL PRS transmission that can span multiple PRBs within N (1 or more) consecutive symbol(s) within a slot, where N is FFS.

  - In any OFDM symbol, PRS resource occupies consecutive PRBs

  - FFS if multiple symbols can be non-consecutive

  - FFS on PRS Resource Set

FFS: whether support of PRS frequency hopping is needed

On UE measurements for DL only positioning, the following agreements were made by RAN1 WG:

NR supports RSTD measurements for NR DL PRS

  - FFS: RSTD b/w different configured PRS resources, beams, TRPs, cells, etc.

NR supports RSRP measurement for NR DL PRS

FFS if NR supports RSTD measurement quality metric for NR DL PRS

FFS other measurements

UL only based Positioning

- The following agreements were made by RAN1 WG with respect to NR UL only positioning techniques:

- NR should support timing (UL-TDOA) based UL-only positioning techniques in FR1 and FR2

  - UL-TDOA with two or more neighboring gNBs/TRPs for NR UL positioning should be supported

- NR should support UL-AoA based positioning techniques in FR1 and FR2

  - UL-AoA with one or more neighboring gNBs/TRPs for NR UL positioning should be supported

With respect to NR UL reference signals, the following agreements were made by RAN1 WG:

NR UL SRS is used as a starting point for design and analysis of UL PRS

  - Further study if and which enhancements are needed

  - FFS: NR UL PRS relationship with UL BWP and component carrier

FFS: At least the following aspects for NR UL PRS design

  - Use of UL beam sweeping at FR2

    - Beam sweeping includes possibility of quasi-omni transmission

  - Use of UL beam alignment at FR2 through DL reception and beam correspondence

  - UL Power control aspects

  - UL timing advance aspects

Finally, RAN1 also discussed gNB measurements and made the following agreements:

The following measurements for NR UL PRS at serving and neighbor gNBs should be supported:

  - UL RTOA measurements

  - UL Angle Of Arrival (AOA) measurements (including Azimuth and Zenith Angles)

  - UL RSRP (reference signal received power) measurements

  - gNB RX-TX time difference measurements

Combination of DL & UL based Positioning

- The following agreements were made by RAN1 WG with respect to NR DL & UL positioning techniques:

Round-trip time (RTT) with one or more neighboring gNBs/TRPs for NR DL and UL positioning should be supported for FR1 and FR2

The following agreements were made by RAN1 WG with respect to UE measurements:

The following measurements for NR DL PRS for serving and neighbor gNBs should be supported:

  - UE RX-TX time difference measurements

Regarding NR positioning support for RRC-IDLE/INACTIVE UEs the following agreement was made:

Further study whether it is beneficial to support and if so, how to support, NR based positioning for UEs in RRC-IDLE and/or RRC-INACTIVE states

  - Note: This involves RAN2 aspects

System-level Performance Evaluation for RAT-Dependent Positioning Techniques

The following agreements were made by RAN1 WG with respect to collection of system level evaluation results for NR positioning study item:

The template in Section 3 of R1-1901416 is agreed for inclusion of simulation results in Section 8 of the TR

  - Section 8 will also include a summary of the results

These text proposals for Subsections of TR titled “Results from Company …” should be provided by each company as part of their contribution into RAN1#96

Any analysis of the results can be included in the contribution but should be separate from the above text proposal

  - Note: Rapporteurs to provide any guidance on formatting for the contributions from companies in advance of the contribution deadline

The following parameters should be listed for the set of results provided by each company for each scenario:

| Parameter | [Source 1 Uma, FR1] |
| --- | --- |
| Channel model (baseline, otherwise state any modifications) |  |
| Carrier frequency |  |
| Subcarrier spacing |  |
| Reference Signal Transmission Bandwidth |  |
| Reference Signal Physical Structure and Resource Allocation (RE pattern) |  |
| Reference signal (type of sequence, number of ports, …) |  |
| Number of sites |  |
| Number of symbols used per occasion |  |
| number of occasions used per positioning estimate |  |
| Power-boosting level |  |
| Uplink power control (applied/not applied) |  |
| interference modelling (ideal muting, or other) |  |
| Description of Measurement Algorithm (e.g. super resolution, interference cancellation, …) |  |
| Description of positioning technique / positioning algorithm (e.g. Least square, Taylor series) |  |
| Network synchronization assumptions |  |
| Beam-related assumption (beam sweeping / alignment assumptions at the tx and rx sides) |  |
| Precoding assumptions (codebook, nrof antenna elements used, etc) |  |
| Additional notes, if any |  |

Potential Techniques for NR RAT Independent Positioning

RAN1 WG has reached the following conclusion with respect to RAT-independent NR positioning results:

Conclusion:

Results provided by companies for techniques not addressed by the results in Section 8 of the TR can be included in Section 7.2 of the TR

  - Note: No common simulation assumptions have been agreed for RAT independent and hybrid positioning methods

3GPP TR 38.855 Revisions / Updates

Finally, RAN1 WG endorsed the updated version of the TR incorporating agreements made during the meeting week. The updated version is agreed in [R1-1901450] “Draft Update of the TR 38.855 – Study on NR Positioning Support – Revision 1.0.1”

#### 2.1.2	Agreements (RAN1#96)

Reference Signals and Resources

RAN1 agreed that new DL positioning reference signals should be defined for supporting NR positioning. When and how existing NR DL reference signals can be used for positioning needs further discussion. In addition, with respect to the number of antenna ports, the following is agreed for inclusion in TR 38.855: NR DL PRS resource design with one antenna port should be supported. The use of more than two antenna ports per NR DL PRS resource need not supported.

The reference signals agreed for DL-only and UL-only positioning techniques can be reused for DL+UL RTT positioning with multiple TPs/gNBs

Positioning Techniques

RAN1 discussed and agreed that NR should support E-CID based positioning:

E-CID downlink measurements should be supported based on at least RRM measurements defined in NR Rel. 15

Note:

  - Support of NR Rel-16 signals, measurements and procedures for E-CID are to be discussed when specified

  - NR Rel-15 signals may be used to define additional UE/gNB measurements to facilitate E-CID support

System Level Evaluations Results

The RAN WG1 discussed system level evaluation results and prepared text to capture summary of evaluations for each deployment scenario separately for DL only, UL only, DL + UL positioning techniques. The following text proposal based on summary of the offline discussion in R1-1903433 was agreed to be captured in the 3GPP TR 38.855 and served as basis for other sections providing summary of evaluation results:

“For the Indoor open office scenario, channel models and simulation assumptions, the following can be observed for horizontal accuracy as described in section 5 of the TR for regulatory and commercial requirements:

For scenario 1, the evaluations from 12 sources showed that DL-TDOA can meet the regulatory requirements.

For scenario 1, the evaluations from 12 sources showed that DL-TDOA can meet the commercial requirements, when no synchronization error is included in the evaluation. When synchronization error is modeled, the commercial requirements as described in section 5 of the TR are not met.

For scenario 1, 1 source evaluated DL AoD for FR2, and observed that it can meet the regulatory requirements.

For scenario 1, 1 source evaluated DL AoD for FR2, and observed that it can meet the commercial requirements.

For scenario 1, 1 source evaluated DL-TDOA+AoD for FR2, and observed that it can meet the regulatory requirements.

For scenario 1, 1 source evaluated DL-TDOA+AoD for FR2, and observed that it can meet the commercial requirements, when no synchronization error is included in the evaluation. When synchronization error is modeled, the commercial requirements for horizontal accuracy are not met.”

3GPP TR 38.855 Revisions / Updates

The final approval the 3GPP TR 38.855 is planned over RAN1 e-mail reflector by utilizing email discussion [96-NR-12] on TR 38.855 v110. The final version to be endorsed by RAN1 is expected to be v1.1.0. and is to be updated from v1.0.5 as follow

The revision v1.0.5 of the 3GPP TR 38.855 was agreed in R1-1903534. Thethe following changes are to be included in the next revision:

removing Section 9.5, and moving the contents Section 9.3.2 – a new section

removing editor’s comments

removing void sections (section 8) and correct reference

The revision v1.0.4 of the 3GPP TR 38.855 was agreed in R1-1903775 with the following modifications:

In section 7.1, fix typo for the word “Whether”

Add reference at the end of Section 7.2.1

Remove company names in Section 8.

Fix legend in Figure 8.3.3.10-1

Fix Umi and Uma where applicable

Remove “End of text proposal change” in Section 9.3.1

Change “:” to “.” in Section 10.

Add agreed TP for Section 7.2.3

Incorporate any input from RAN3

Enhancements identified in Section 9.4 can be considered for future specification work

The TP for Section 7.2.4 proposed in R1-1903722 excluding the first paragraph is endorsed as Section 7.2.3 in the TR, ensuring that the references are aligned with the TR.

RAN1 WG has received LS from RAN2 WG providing conclusions on study item from RAN2 WG perspective with two text proposals agreed by RAN2 WG for incorporation to the 3GPP TR 38.855: R1-1903603 “LS on RAN2 conclusion for NR positioning SI”, that were implemented by RAN1 WG in TR.

The revision v1.0.3 of the 3GPP TR 38.855 was agreed in R1-1903688 and incorporates the following changes

The TPs in R1-1903701 (Section 2 and 7.2 on RAT independent positioning) were endorsed with the following text for Section 7.2.3:

  - Support for RAT independent positioning in NR was introduced in Rel. 15. Hybridization between RAT independent and NR RAT dependent positioning methods should be supported for NR.

The text proposal on RAT independent positioning evaluations in R1-1903702 was agreed with the following modifications:

  - Include the figures that have been deleted

  - Change 5G-GNSS to NR-GNSS

  - All mentions of company names or the word company should be changed to “source” with a reference provided to the contribution where the results were included.

  - Insert the statement, “No conclusions can be drawn from the results in this Section”, in Section 8.x.1 after the statement, “No GNSS models or scenarios have been agreed in 3GPP for positioning evaluations.”

The text proposals on evaluations of positioning solutions was presented in R1-1903689 and endorsed for inclusion in the TR with the following modifications:

  - Replace “polaris” with a reference number in the TP for Section 8.4.1.2

  - Replace “8 out of 12” with “7 out of 12” in the TP for Section 8.4.1.3

  - Fix typo (ources) in the TP for Section 8.4.1.3

  - Change all occurrences of UTDOA to UL-TDOA.

  - Replace all occurrences “HW” with the appropriate reference number.

  - In the second and fourth bullets in the TP for Section 8.4.3-3 (which mistakenly has been labelled as 8.4.3-1), insert “and outdoor UEs” after “For scenario 3,”.

The revision v1.0.2 of the 3GPP TR 38.855 was agreed in R1-1903487 with the following changes:

R1-1903442 with the agreed text proposal for the Conclusions section from Section 3 of R1-1903485 is endorsed as v1.0.2 of the TR in R1-1903487.

TPs in Sections 7.2 and 8.4 capturing observations from the evaluation results

Additional NR Positioning Enhancements

Text proposal on additional enhancements identified for NR positioning was prepared in R1-1903691 and includes the following list: received signal waveform report, UE-based positioning, multipath measurements, LOS detection, positioning for UEs in RRC-IDLE/INACTIVE states, UL SRS enhancements, carrier phase based positioning and phase based RSTD measurement (PDoA). The text proposal (finalized during offline discussion) was agreed with the following changes:

The text proposal in R1-1903691 was agreed for inclusion in the TR with the following modifications:

  - Phase-based RSTD measurement (PDoA) was proposed in [15] to be applied for DL-TDOA or RTT positioning techniques [16].

  - Add the following statement at the beginning of Section 9.6: “Multiple sources proposed a variety of UL SRS enhancements for NR positioning”.

In addition, RAN1 made the following conclusion with respect to UE-based positioning enhancements. This conclusion was agreed to be captured in a Conclusion section of the study item technical report.

Conclusion: DL-only UE-based positioning is feasible from a RAN1 perspective. System level aspects need further consideration in other working groups.

Discussion on Conclusions for NR Positioning Study Item

RAN1 WG discussed conclusions for NR Positioning study item. The intermediate conclusions were agreed in Section 3 of the R1-1903485 based on outcome of the offline discussion.

The text proposal in Section 3 of R1-1903485 is endorsed for the Conclusions section of the TR

The revision of the TR 38.855 v1.0.2 was agreed in R1-1903487 incorporating intermediate conclusions.

- In addition RAN1 WG agreed to include the following text in Section 10 of the TR prior to the recommendation to start normative work for NR positioning:

DL-only UE-based positioning is feasible from a RAN1 perspective. System level aspects need further consideration in other working groups.

- RAN1 WG also agreed to include the following statements in Section 10 (Conclusions) of the TR:

GNSS SSR completion (PPP-RTK support) can be considered for further specification work.

A variety of enhancements for UL SRS were proposed by many sources and were reported to be beneficial by these sources.

- RAN1 WG also agreed to modify the following statement in Section 10 (Conclusions) of the TR to follow wording of RAN1 agreements:

“It was identified that enhancements are necessary (e.g., based on extensions to current reference signals or with new reference signals) to meet horizontal accuracy requirements in some scenarios. In order to achieve target performance characteristics, …”

- Finally, RAN1 agreed to capture as a conclusion the following statement in the conclusion section of the TR: “Enhancements identified in Section 9.4 can be considered for future specification work”.

#### 2.1.2	Remaining Open issues

There is no remaining opens to be addressed by RAN1 WG as a part of study item. Study item is completed from RAN1 perspective.

## 2.2	RAN2

#### 2.2.1	Agreements

The following LSs and revision v1.0.1 of the 3GPP TR 38.855 were noted by RAN2 WG:

R2-1900057	Reply-LS on Location Service exposure to NG-RAN

R2-1900067	LS reply to Reply LS on Location Service exposure to NG-RAN

R2-1901535	TR 38.855 Study on NR positioning support Ericsson

Architecture and protocol aspects

The RAN2 WG had e-mail discussion [104#35][NR] on NR Positioning. The outcome of the e-mail discussion was captured in R2-1900753. From RAN2 side, it was agreed that there is no impact to enable the LCS client, and that decision can be left to RAN3 WG. It is also agreed to mention it in the outgoing LS [R2-1902479].

RAN2 WG discussed text proposal for the TR38.855 for Positioning SI based on contribution R2-1900754. It was agreed to revise this contribution in R2-1902474 and delete LCS client aspects, and protocol details of LMF in RAN. The final version of text proposal was agreed in R2-1902477.

Location management functionality in NG-RAN

Consideration on RAN based positioning architecture were discussed based on R2-1901279. The following was agreed by RAN2 WG:

Capture the local architecture in the 3GPP TR 38.855 along with the concerns raised by some companies. From RAN2 perspective, it is concluded that this option is recommended for normative work, provided the concerns raised in the study phase are addressed.

SI Conclusions

The following conclusions were provided by RAN2 WG as a part of study item conclusions in the approved by RAN2 WG LS (R2-1902479 with two attached text proposals captured in R2-1902477 and R2-1902478):

Conclusion for protocols:

  - LPP is reused and will be extended to support the NR RAT dependent positioning methods;

  - NRPPa is reused and will be extended to support the NR RAT dependent positioning methods, to be confirmed by RAN3;

Conclusion for positioning architecture:

  - Regarding location management functionality in RAN, RAN2 conclude that this option is recommended for normative work, provided the concerns (as described in subclause 9.3.1) raised in the study phase are addressed.

#### 2.2.2	Remaining Open issues

There is no remaining opens to be addressed by RAN2 WG as a part of study item. Study item is completed from RAN2 perspective.

## 2.3	RAN3

#### 2.3.1	Agreements

RAN3 WG has checked RAN2 conclusions for NR positioning protocols and architecture. The text proposal with RAN3 conclusions was endorsed in R3-191089. The following conclusions were reached by RAN3 WG:

Conclusion for protocols:

  - RAN3 confirms the RAN2 conclusion on protocols.

Conclusion for positioning architecture:

  - Regarding NR positioning methods, the location of the transmission measurement function under disaggregated architecture (CU-DU) should be further considered.

  - Regarding location management functionality in RAN, RAN3 could not reach a common understanding on any recommendation.

  - Regarding NG-RAN acting as LCS client, RAN3 needs more justification in term of scenarios and foresee also further consideration on the authorization and privacy aspects.

Based on reached conclusions the initial draft reply LS was prepared in R3-191090. The final version was approved in R3-191141 and send to RAN2, RAN1, SA2, SA3, RAN. Based on RAN3 discussion in chair notes, study item can be considered closed from RAN3 point of view.

#### 2.3.2	Remaining Open issues

There is no remaining opens to be addressed by RAN3 WG as a part of study item. Study item is completed from RAN3 perspective.

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1 – AdHoc-1901 tdocs

- R1-1900036,  Downlink based solutions for NR positioning Huawei, HiSilicon

- R1-1900037,  Uplink based solutions for NR positioning Huawei, HiSilicon

- R1-1900038,  Downlink and uplink solutions for NR positioning Huawei, HiSilicon

- R1-1900065,  System level evaluations for NR positioning Huawei, HiSilicon

- R1-1900066,  Positioning with GNSS Huawei, HiSilicon

- R1-1900105,  Support of New NR PRS ZTE Corporation

- R1-1900106,  OTDOA enhancement with Beam TOA ZTE Corporation

- R1-1900149,  Views on NR downlink positioning techniques Vivo

- R1-1900150, Views on NR uplink positioning techniques vivo

- R1-1900151,  Views on NR DL & UL positioning techniques vivo

- R1-1900152,  Evaluation for RAT-Dependent Positioning Techniques vivo

- R1-1900153,  Views on potential techniques for NR RAT-Independent positioning vivo

- R1-1900203,  On downlink OTDOA technique: potential reference signal design MediaTek Inc.

- R1-1900204,  System level performance with explicit link level simulation for downlink OTDOA technique MediaTek Inc.

- R1-1900205,  On channel modelling for NR positioning MediaTek Inc.

- R1-1900206,  Baseline receiver algorithm for RSTD to UE position calculation MediaTek Inc.

- R1-1900207,  On combined DL and UL based positioning technique MediaTek Inc.

- R1-1900236,  Performance evaluation for hybrid positioning based on GNSS and NR ESA

- R1-1900237,  TP on hybrid positioning for TR 38.855 ESA

- R1-1900310,  NR RAT-dependent DL Positioning CATT

- R1-1900311,  NR RAT-dependent UL Positioning CATT

- R1-1900312,  NR Positioning with the combination of DL/UL Measurements CATT

- R1-1900313,  System-level Performance Evaluation for NR Positioning CATT

- R1-1900314,  NR Hybrid Positioning Techniques CATT

- R1-1900315,  NLOS Model for supporting NR Positioning CATT

- R1-1900384,  Considerations on downlink-based positioning for NR sony

- R1-1900385,  Considerations on Hybrid RAT-dependent and RAT-independent positioning sony

- R1-1900424,  Discussion on angle-based estimation for NR positioning CMCC

- R1-1900425,  Discussion on measurement reporting for network synchronization error compensation scheme CMCC

- R1-1900466,  Periodical UE Geo-Location and Techniques for NR Positioning ITRI

- R1-1900511,  Discussion on Template for Collection of NR Positioning Evaluation Results Intel Corporation

- R1-1900512,  Analysis of Techniques for NR DL Positioning Intel Corporation

- R1-1900513,  Analysis of Techniques for NR UL Positioning Intel Corporation

- R1-1900514,  Analysis of Techniques for NR DL and UL Positioning Intel Corporation

- R1-1900515,  System Level Evaluation of RAT-Dependent NR Positioning Techniques Intel Corporation

- R1-1900582,  DL only based Positioning Samsung (withdrawn)

- R1-1900583,  UL only based Positioning Samsung (withdrawn)

- R1-1900584,  Combination of DL & UL based Positioning Samsung(withdrawn)

- R1-1900585,  System-level Performance Evaluation for RAT-Dependent Positioning Techniques Samsung (withdrawn)

- R1-1900586,  Potential Techniques for NR RAT Independent Positioning Samsung (withdrawn)

- R1-1900629,  Discussion on DL only based Positioning LG Electronics

- R1-1900630,  Discussion on UL only based Positioning LG Electronics

- R1-1900631,  Discussion on Combination of DL & UL based Positioning LG Electronics

- R1-1900632,  Discussion on Performance Evaluation for RAT-Dependent Positioning Techniques LG Electronics

- R1-1900633,  Discussion on Potential Techniques for NR RAT Independent Positioning LG Electronics

- R1-1900635,  Views on DL only based NR positioning techniques Mitsubishi Electric Corp

- R1-1900638,  Views on DL and UL based NR positioning techniques Mitsubishi Electric Corp

- R1-1900703,  Beam management enhancement for NR positioning Spreadtrum Communications

- R1-1900781,  NR Angle Based DL Positioning Polaris Wireless

- R1-1900914,  RAT-dependent DL-only NR positioning techniques Qualcomm Incorporated

- R1-1900915,  RAT-dependent UL-only NR positioning techniques Qualcomm Incorporated

- R1-1900916,  RAT-dependent DL and UL NR positioning techniques Qualcomm Incorporated

- R1-1900917,  Evaluation results for RAT-dependent positioning Techniques Qualcomm Incorporated

- R1-1900918,  RAT Independent and Hybrid Positioning Solutions Qualcomm Incorporated

- R1-1901022,  Positioning Techniques - DL based solutions Nokia,  Nokia Shanghai Bell

- R1-1901023,  Potential Positioning Techniques - UL based solutions Nokia,  Nokia Shanghai Bell

- R1-1901024,  Potential Positioning Techniques – DL+UL based solutions Nokia, Nokia Shanghai Bell

- R1-1901025,  System-level evaluation results for NR positioning Nokia, Nokia Shanghai Bell

- R1-1901026,  Support for NR RAT independent positioning Nokia, Nokia Shanghai Bell

- R1-1901027,  Idle and Inactive mode positioning for NR Nokia, Nokia Shanghai Bell

- R1-1901090,  DL only based Positioning Samsung

- R1-1901091,  UL only based Positioning Samsung

- R1-1901092,  Combination of DL & UL based Positioning Samsung

- R1-1901093,  System-level Performance Evaluation for RAT-Dependent Positioning Techniques Samsung

- R1-1901094,  Potential Techniques for NR RAT Independent Positioning Samsung

- R1-1901181,  Discussion of supported methods within NR positioning schemes Fraunhofer IIS, Fraunhofer HHI

- R1-1901182,  DL Positioning considerations: Pattern learning, RSSI fingerprinting and beam management Fraunhofer IIS

- R1-1901183,  Aspects of UL-based NR positioning techniques Fraunhofer IIS

- R1-1901184,  Discussion on NR-RTT positioning schemes Fraunhofer IIS

- R1-1901185,  SLS results for NR positioning potential solutions Fraunhofer IIS

- R1-1901186,  Carrier Phase enhanced potential solution for NR positioning schemes Fraunhofer IIS

- R1-1901194,  On the TR structure for reporting system simulation results Ericsson

- R1-1901195,  DL Positioning Solutions Ericsson

- R1-1901196,  UL Positioning Solutions Ericsson

- R1-1901197,  On the use of RTT for positioning Ericsson

- R1-1901198,  System-level Performance Evaluation for RAT-Dependent Positioning Techniques Ericsson

- R1-1901199,  NR RAT Independent and Hybrid Positioning Solutions Ericsson

- R1-1901200,  Co-ordination among UE,  gNB and Location Server for PRS Configuration and Feedbacks Ericsson

- R1-1901241,  Modified NLOS channel model for positioning Huawei, HiSilicon

- R1-1901242,  On reference signal configuration for evaluation Huawei, HiSilicon

- R1-1901263,  On single-BS positioning technique Huawei, HiSilicon

- R1-1901274,  Co-Band TBS Signal Transmit Configuration and Message Structure BUPT, ZTE, CAICT

- R1-1901341,  Summary on NR Positioning AI – 7.2.10.1.1 DL only based positioning Intel Corporation

- R1-1901342,  Summary on NR Positioning AI – 7.2.10.1.2 UL only based positioning Intel Corporation

- R1-1901343,  Summary on NR Positioning AI – 7.2.10.1.3 DL&UL based positioning Intel Corporation

- R1-1901359,  Summary for 7.2.10.2 Potential Techniques for NR RAT Independent Positioning Ericsson

- R1-1901360,  Summary for 7.2.10.1.4 System-level Performance Evaluation for RAT-Dependent Positioning Techniques Ericsson

- R1-1901361,  Offline discussion outcome for AI - 7.2.10.1.1 DL only based positioning Intel Corporation

- R1-1901385,  Discussion on Performance Evaluation for RAT-Dependent Positioning Techniques LG Electronics

- R1-1901389,  Summary of Contributions and Initial Outcome of Offline Discussion for NR-Positioning AI - 7.2.10.1.2 UL only based positioning Intel Corporation

- R1-1901416,  Offline discussion summary Ericsson

- R1-1901422,  Chairman's notes of AI 7.2.10 Study on NR positioning support Ad-hoc Chair (Ericsson)

- R1-1901423,  Summary of Contributions and Initial Outcome of Offline Discussion for NR-Positioning AI - 7.2.10.1.2 UL only based positioning Intel Corporation

- R1-1901450,  Draft Update of the TR 38.855 – Study on NR Positioning Support – Revision 1.0.1 Intel Corporation

RAN1 #96 tdocs

- R1-1901574,  Remaining issues on DL based positioning Huawei, HiSilicon

- R1-1901575,  Remaining issues on UL based positioning Huawei, HiSilicon

- R1-1901576,  Remaining issues on DL & UL positioning Huawei, HiSilicon

- R1-1901577,  Performance evaluations for NR positioning Huawei, HiSilicon

- R1-1901578,  Positioning with GNSS Huawei, HiSilicon

- R1-1901714,  Views on NR downlink positioning techniques vivo

- R1-1901715, Views on NR uplink positioning techniques vivo

- R1-1901716,  Views on NR DL & UL positioning techniques vivo

- R1-1901717,  Evaluation for RAT-Dependent Positioning Techniques vivo

- R1-1901718,  Views on potential techniques for NR RAT-Independent positioning vivo

- R1-1901753,  Discussion on downlink-based positioning ZTE Corporation,Sanechips

- R1-1901781,  System-level evaluations on Rat-dependent positioning ZTE Corporation,Sanechips

- R1-1901816,  On downlink OTDOA technique MediaTek Inc.

- R1-1901817,  On downlink angle based technique MediaTek Inc.

- R1-1901818,  On uplink angle based technique MediaTek Inc.

- R1-1901819,  System level performance with explicit link level simulation for downlink OTDOA technique MediaTek Inc.

- R1-1901820,  System level performance with explicit link level simulation for downlink angle based technique MediaTek Inc.

- R1-1901821,  On channel modelling for NR positioning MediaTek Inc.

- R1-1901847,  DL based NR Positioning Nokia, Nokia Shanghai Bell

- R1-1901848,  UL based NR Positioning Nokia, Nokia Shanghai Bell

- R1-1901849,  DL and UL based NR Positioning Nokia, Nokia Shanghai Bell

- R1-1901850,  Updated system level simulation results for NR Positioning Nokia, Nokia Shanghai Bell

- R1-1901980,  Further discussion of NR RAT-dependent DL Positioning CATT

- R1-1901981, Further discussion of NR RAT-dependent UL Positioning CATT

- R1-1901982,  NR Positioning with the combination of DL/UL Measurements CATT

- R1-1901983,  Updated System-level Performance Evaluation for NR Positioning CATT

- R1-1901984,  Further discussion of NR Hybrid Positioning Techniques CATT

- R1-1901985,  NLOS Model for NR Positioning CATT

- R1-1902099,  Discussion on DL only based Positioning LG Electronics

- R1-1902100,  Discussion on UL only based Positioning LG Electronics

- R1-1902101,  Discussion on Combination of DL & UL based Positioning LG Electronics

- R1-1902102,  Discussion on Performance Evaluation for RAT-Dependent Positioning Techniques LG Electronics

- R1-1902103,  Discussion on Potential Hybrid Techniques of RAT-Independent and RAT-Dependent Positioning LG Electronics

- R1-1902188,  Considerations on DL-based positioning for NR Sony

- R1-1902189,  Considerations on UL-based positioning for NR Sony

- R1-1902190,  Considerations on RAT Independent and Hybrid Positioning for NR Sony

- R1-1902243,  DL only based Positioning Samsung

- R1-1902244,  UL only based Positioning Samsung

- R1-1902245,  Combination of DL & UL based Positioning Samsung

- R1-1902246,  System-level Performance Evaluation for RAT-Dependent Positioning Techniques Samsung

- R1-1902247,  Potential Techniques for NR RAT Independent Positioning Samsung

- R1-1902248,  Other issues on NR positioning Samsung

- R1-1902343,  Discussion on UL angle-based solution for NR positioning CMCC

- R1-1902344,  Discussion on measurement reporting for network synchronization error compensation scheme CMCC

- R1-1902397,  System-level Performance Evaluation for SSB Angle Based Positioning Polaris Wireless

- R1-1902407,  Discussion on Periodical UE Geo-Location and Techniques for NR Positioning ITRI

- R1-1902510,  Remaining Open Aspects and Potential Conclusions for NR Positioning Study Item Intel Corporation

- R1-1902511,  Design Aspects for NR DL Positioning Intel Corporation

- R1-1902512,  Design Aspects for NR UL Positioning Intel Corporation

- R1-1902513,  Design Aspects for NR DL and UL Positioning Intel Corporation

- R1-1902514,  NR Positioning Evaluation Results Intel Corporation

- R1-1902515,  Comparative Analysis of NR Positioning Techniques Intel Corporation

- R1-1902516,  Reporting of Received Signal Waveform to Boost NR Positioning Performance Intel Corporation

- R1-1902549,  TP on hybrid positioning and GNSS enhancements for TR 38.855 ESA,  Mitsubishi Electric Corporation, u-blox AG

- R1-1902550,  System level simulations for OTDOA ESA

- R1-1902698,  System-level Performance Evaluation of Co-band TBS for TR 38.855 BUPT,  ZTE, CAICT

- R1-1902699,  DL only based Positioning of Co-band TBS BUPT, ZTE, CAICT

- R1-1902721,  Discussion on DL only based positioning Spreadtrum Communications

- R1-1902835,  Views on DL only positioning techniques Mitsubishi Electric Co.

- R1-1902836,  Views on DL and UL positioning techniques Mitsubishi Electric Co.

- R1-1902837,  Evaluation results for NR positioning Mitsubishi Electric Co.

- R1-1903018,  RAT-dependent DL-only NR positioning techniques Qualcomm Incorporated

- R1-1903019,  RAT-dependent UL-only NR positioning techniques Qualcomm Incorporated

- R1-1903020,  RAT-dependent DL and UL NR positioning techniques Qualcomm Incorporated

- R1-1903021,  Evaluation results for RAT-dependent positioning Techniques Qualcomm Incorporated

- R1-1903022,  RAT Independent and Hybrid Positioning Solutions Qualcomm Incorporated

- R1-1903053,  Uplink NR TDOA Design Fraunhofer IIS, Fraunhofer HHI

- R1-1903054,  SLS results for NR positioning potential solutions Fraunhofer IIS, Fraunhofer HHI

- R1-1903055,  Carrier Phase enhanced potential solution for NR positioning schemes Fraunhofer IIS, Fraunhofer HHI

- R1-1903107,  TP on the conclusion for NR RAT dependent positioning Huawei, HiSilicon

- R1-1903139,  DL Positioning Solutions Ericsson

- R1-1903140,  UL Positioning Solutions Ericsson

- R1-1903141,  On the use of RTT for positioning Ericsson

- R1-1903142,  System-level Performance Evaluation for RAT-Dependent Positioning Techniques Ericsson

- R1-1903143,  NR RAT Independent and Hybrid Positioning Solutions Ericsson

- R1-1903144,  Co-ordination among UE, gNB and Location Server for PRS Configuration and Feedbacks Ericsson

- R1-1903220,  System level simulations for OTDOA ESA

- R1-1903222,  Updated System-level Performance Evaluation for NR Positioning CATT

- R1-1903229,  System level performance with explicit link level simulation for downlink OTDOA and angle based techniques MediaTek Inc.

- R1-1903239,  On downlink OTDOA and angle based techniques MediaTek Inc.

- R1-1903331,  System level performance with explicit link level simulation for downlink OTDOA and angle based techniques MediaTek Inc.

- R1-1903332,  SLS results for NR positioning potential solutions Fraunhofer IIS, Fraunhofer HHI

- R1-1903342,  Evaluation results for RAT-dependent positioning Techniques Qualcomm Incorporated

- R1-1903346,  Discussion on DL only based Positioning LG Electronics

- R1-1903347,  Discussion on Performance Evaluation for RAT-Dependent Positioning Techniques LG Electronics

- R1-1903386,  Evaluation results for NR positioning Mitsubishi Electric Co.

- R1-1903394,  Summary for NR-Positioning AI - 7.2.10.1.1 DL only Based Positioning Intel

- R1-1903395,  Summary for NR-Positioning AI - 7.2.10.1.2 UL only Based Positioning Intel

- R1-1903396,  Summary for NR-Positioning AI - 7.2.10.1.3 DL and UL Based Positioning Intel

- R1-1903397,  Feature Lead Summary for NR-V2X AI - 7.2.4.1.4 Resource Allocation Mechanism Intel

- R1-1903433,  Offline session notes for AI 7.2.10.1.4 System-level Performance Evaluation for RAT-Dependent Positioning Techniques (Monday session) Ericsson

- R1-1903439,  Summary for AI System-level Performance Evaluation for RAT-Dependent Positioning Techniques (AI 7.2.10.1.4) Ericsson

- R1-1903440,  Summary for AI Potential Techniques for NR RAT Independent Positioning (AI 7.2.10.2) Ericsson

- R1-1903441,  TP for section 8.4 template in TR38.855 Ericsson

- R1-1903442,  TR 38.855 v1.0.1 Study on NR positioning support Ericsson

- R1-1903485,  Offline Discussion Outcome on Intermediate Conclusions for NR Positioning Study Item and Remaining Open Aspects Intel

- R1-1903487,  TR 38.855 v1.0.2 Study on NR positioning support Ericsson

- R1-1903534,   TR 38.855 v1.0.3 Study on NR positioning support Ericsson

- R1-1903618,  Text Proposal for the list of proposed SRS enhancements Huawei, HiSilicon

RAN2 Tdocs

- R2-1900057,  Reply-LS on Location Service exposure to NG-RAN (S1-183340; contact: Ericsson) SA1 LS in Rel-16 To:SA2, RAN2 Cc:RAN3

- R2-1900067,  LS reply to Reply LS on Location Service exposure to NG-RAN (S2-1813371; contact:Nokia) SA2 LS in Rel-16 FS_NR_pos  To: RAN, RAN2, RAN3

- R2-1901535,  TR 38.855 Study on NR positioning support  Ericsson

- R2-1900145,  Security concern of local LMF  ZTE Corporation

- R2-1900266,  Further Consideration on Supporting RAN-LMF in NR Positioning  CATT

- R2-1900267,  Text Proposal for Protocol Aspects in TR 38.855	CATT

- R2-1900753,  Report on [104#35][NR] Positioning SI (Intel)	Intel Corporation

- R2-1900754,  TP for TR38.855 for Positioning SI	Intel Corporation

- R2-1900755,  Conclusion on Study item in RAN2	Intel Corporation

- R2-1900756,  Draft LS on RAN2 conclusion for NR positioning SI	Intel Corporation	LS out	Rel-16	FS_NR_pos	To:RAN1, RAN3, SA2	Cc:RAN

- R2-1900819,  Positioning server functionality in NG-RAN	MediaTek Inc.

- R2-1900834,  UE based positioning in NR ITRI

- R2-1901078,  TP for Additional GNSS enhancements: completion of SSR Phase II	ESA, Mitsubishi Electric Corporation, u-blox AG, Ericsson

- R2-1901279,  Consideration on RAN based positioning architecture	Huawei, HiSilicon

- R2-1901280,  Consideration on RAN as LCS client	Huawei, HiSilicon

- R2-1901281,  Consideration on OTDOA in NR	Huawei, HiSilicon

- R2-1901282,  Consideration on UTDOA in NR	Huawei, HiSilicon

- R2-1901283,  Consideration on Angle-based positioning technique in NR	Huawei, HiSilicon

- R2-1901284,  Consideration on Multi-RTT positioning in NR	Huawei, HiSilicon

- R2-1901285,  Consideration on broadcasting of location assistance data	Huawei, HiSilicon

- R2-1901286,  Consideration on RAT-independent positioning techniques in NR	Huawei, HiSilicon

- R2-1901370	NG-RAN Positioning Architecture and Procedures	Qualcomm Incorporated

- R2-1901371	Combined Downlink and Uplink NR Positioning Procedures	Qualcomm Incorporated

- R2-1901372	Broadcast of Location Assistance Data by NG-RAN	Qualcomm Incorporated

- R2-1901373	On Demand Transmission of PRS for NR	Qualcomm Incorporated

- R2-1901381	Positioning protocol adjustments	Fraunhofer IIS, Fraunhofer HHI

- R2-1901388	NR-RTT positioning procedure	Fraunhofer IIS, Fraunhofer HHI

- R2-1901527	Study on Location Server Functionality in RAN	Ericsson

- R2-1901528	Study on Location Exposure functions (client) in RAN	Ericsson

- R2-1901529	Study on Location functions component in RAN	Ericsson

- R2-1901530	RAT dependent NR positioning solutions	Ericsson (R2-1817739)

- R2-1901532	Idle mode positioning solutions	Ericsson (R2-1817737)

- R2-1901534	Discussion on Use cases for Location Aware Functionality in RAN	Ericsson

- R2-1901740	NG-RAN acting as LCS client	Nokia, Nokia Shanghai Bell

- R2-1901949	Further considerations on supporting Local LMF in NR Positioning	CMCC

- R2-1902060	Consideration on E-CID in NR	Huawei, HiSilicon

- R2-1902061	Consideration on NR based positioning for idle and inactive mode UE	Huawei, HiSilicon

- R2-1902202	Enhance E-CID positioning with SSB information	ZTE Corporation (R2-1816510)

- R2-1902203	Support beam sweeping OTDOA	ZTE Corporation, Sanechips (R2-1816550)

- R2-1900500	Idle and Inactive Mode Positioning		vivo

- R2-1900818	Impact of positioning methods for NR Rel-16	MediaTek Inc.

- R2-1901435	Considerations on RAT Independent and Hybrid Positioning for NR	Sony

- R2-1901526	Discussion on positioning assistance data broadcast	Ericsson

- R2-1901531	RAT independent and hybrid NR positioning solutions	Ericsson

- R2-1901533	Co-ordination among UE, gNB and Location Server for PRS Configuration and Feedbacks	Ericsson

RAN3 tdocs

- R3-190017  Reply LS on Location Service exposure to NG-RAN,  RAN WG2

- R3-190033  LS reply to Reply LS on Location Service exposure to NG-RAN,  SA WG2

- R3-190025  Reply-LS on Location Service exposure to NG-RAN,  SA WG1

- R3-190637  RAN3 scope of the Positioning SI,  Intel Corporation

- R3-190646  RAN3 conclusion on positioning NR Study,  Huawei

- R3-190647  [DRAFT] LS on positioning NR Study conclusion,  Huawei

- R3-191066  Way Forward on Positioning NR Study,  Huawei

- R3-190191  NG-RAN Positioning Architecture and Procedures,  Qualcomm Incorporated

- R3-190570  Considerations on NR positioning architecture enhancement,  (CMCC)

- R3-190650  Discussion on NRPPa,  Huawei

- R3-190651  Discussion on UL positioning technique,  Huawei

- R3-190652  Discussion on DL positioning technique,  Huawei

- R3-190653  Discussion on DL and UL based positioning technique,  Huawei)

- R3-190368  Consideration on Supporting RAN-LMF in NR Positioning,  CATT

- R3-190369  Discussion on connecting to RAN-LMF via Xn,  CATT

- R3-190648  Discussion on NR Positioning Architecture,  Huawei

- R3-190836  Positioning Server Functionality and the NG-RAN,  Ericsson

- R3-190649  Discussion on RAN as LCS client,  Huawei

- R3-190837  Positioning Client Functionality in NG-RAN Ericsson

- R3-190838  [DRAFT] Reply LS on Location Service

- R3-191089  RAN3 conclusion on NR Positioning Study, Huawei

- R3-191090  Draft LS on RAN2 conclusion for NR positioning SI; Intel Corporation

- R3-191141  LS on RAN2 conclusion for NR positioning SI, RAN3 WG

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion level swith colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template