3GPP TSG RAN meeting #83										RP-190234

Shenzhen, China, March 18-21, 2019

Status Report to TSG

Agenda item:			9.3.11

| WI / SI Name | Study on radiated metrics and test methodology for the verification of multi-antenna reception performance of NR UEs |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_MIMO_OTA_test |  |  |  |  |
| Unique ID | 801001 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-181402 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: December / 2019 | Core part: | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: 10% | Core part: | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Ruixin WANG, Jinqiang XING, He WANG |
|  | Company | CAICT, OPPO, Samsung |
|  | Email | wangruixin@caict.ac.cn, xingjinqiang@oppo.com, h0809.wang@samsung.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.4	RAN4

2.4.1	Agreements

RAN4 #90 (Feb 2019, Athens)

- General

  - TR 38.827 v0.1.0 was approved [1]

  - LS on NR ATF measurements was approved [2]

  - NR MIMO OTA SI ad-hoc meeting notes was approved [3]

  - WF on NR MIMO OTA was approved [4]

- Testing methodologies

  - Agree to introduce SS-RSARP measurement as defined in Table 1 [5]

- Channel Models related agreements [4]

  - BS antenna pattern assumption

    - Use TR38.901 CDL models CDL-A, CDL-B, and CDL-C for NR MIMO OTA.as a starting point.

    - Use example pattern in TR38.901 Table 7.3-1 for both FR1 and FR2, e.g. 3dB = 65,  SLAv = 30dB, GE,max =8 dBi;

    - 2 transmitting beams for FR1

      - Two strongest beams

    - 1 transmitting beam for FR2- strongest beam to strongest cluster

    - For FR1：A code book of 60 fixed beams is constructed to a grid of five elevation angles from –20 to +20 with 10 steps and 12 azimuth angles from –80 to +80 with ~15 steps

    - For FR2：A code book of 128 fixed beams is constructed to a grid of eight elevation angles from –25 to +25 with ~7.1 step size and 16 azimuth angles from –60 to +60 with 8 step size

  - Channel model simulation

    - CDL-A and CDL-C are selected for both FR1 and FR2 for simulation assumption

    - 3.5 GHz and 28GHz is set as center frequency (fc) in TR38.901 for FR1 and FR2 channel model scaling, respectively.

      - Study the impact to FR1 range

    - FR1 RMS delay spread: UMi with 100ns, Uma with 365ns

    - FR2 RMS delay spread: UMi with 60ns, InO with 30 ns

  - Channel model scaling procedure

    - Follow the procedure in TR38.901 on how to scale the channel model to map the Scenarios

      - Option 1: Scaling per TR38.901

      - Option 2:  Rotate AoDs/ZoDs and scale to CDL-A and CDL-C using the methods in 38.901 (section 7.7.5.1) to make them fit the median values in 38.901 Table 7.5-6 for the accepted scenarios

    - Channel model simplification is needed, how to simplify is FFS

2.4.2	Remaining Open issues

- Define channel model to map the testing scenarios for FR1 and FR2 static

- Define the system probes configuration of MPAC and RTS test methodology

- Study the test zone size the measurement distance

- Develop channel model and emulated environment validation procedure to ensure correct implementation

- Define the applicable test methodology verification procedures

- Develop the preliminary uncertainty assessment for the methodology

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

4.	References

RAN4 #90 (Feb 2019, Athens)

- R4-1901362 “TR38.827 v0.1.0 NR MIMO OTA” CAICT

- R4-1902508 “LS on NR ATF measurements” Intel Corporation

- R4-1901381 “NR MIMO OTA Ad-hoc meeting notes” CAICT

- R4-1901383 “WF on NR MIMO OTA” CAICT, Spirent, Keysight Technologies

- R4-1900125 “NR ATF measurements” Intel Corporation

- R4-1900267 “Discussion on MIMO OTA test conditions in FR1”, OPPO

- R4-1900576 “Discussion on noise-limited condition and interference-limited condition for NR MIMO OTA in FR1” NTT DOCOMO, INC

- R4-1900498 “3D MPAC System Proposal for FR1 NR MIMO OTA Testing” Keysight Technologies UK Ltd

- R4-1900502 “RTS system setup for 4x4 MIMO OTA testing” Keysight Technologies UK Ltd, General Test Systems

- R4-1900271 “NR MIMO OTA Tests at FR2” Keysight Technologies UK Ltd, GTS

- R4-1814835 “On Feasibility of MPAC Systems for FR2” Sony, MVG

- R4-1900499 “3D MPAC System Proposal for FR2 NR MIMO OTA Testing” Keysight Technologies UK Ltd

- R4-1901767 “Setup considerations for FR2” ROHDE & SCHWARZ

- R4-1900500 “Scaling of the 38.901 channel models for FR1 scenarios” Keysight Technologies UK Ltd

- R4-1900501 “Scaling of the 38.901 Channel Models for FR2 Scenarios” Keysight Technologies UK Ltd

- R4-1900754 “Channel model for FR2 MIMO OTA” Qualcomm Incorporated

- R4-1901379 “On channel model scaling for FR1” Rohde & Schwarz

- R4-1901681 “On Output Phase Calibration for MPAC Methodology” Keysight Technologies UK Ltd

- R4-1901886 “On channel model and test method” CAICT, SAICT

- R4-1901892 “CDL modification proposal” Spirent Communications

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template