3GPP TSG RAN meeting #83										RP-190251

Shenzhen, China, March 18-21, 2019

Status Report to TSG

Agenda item:			9.2.1

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_newRAT |  |  |  |  |
| Unique ID | 750067 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-181726 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: June/2019 | Performance part: December/2019 | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx % | Core part: 99% | Performance Part: 85% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Kazuaki Takeda |
|  | Company | NTT DOCOMO, INC. |
|  | Email | kazuaki.takeda.bs@nttdocomo.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

RAN1#96

Agreements:

- If a UE supports CA across FR1 and FR2, the UE reports pdcch-BlindDetectionCA per FR. On the other hand, RAN1 spec describes BD/CCE limit determination based on single capability signalling of pdcch-BlindDetectionCA across all CCs. For handling the two values of pdcch-BlindDetectionCA for FR1 and FR2:

  - The value of pdcch-BlindDetectionCA for each FR denotes the BD capability across FR1 + FR2

    - The same value is reported in pdcch-BlindDetectionCA for FR1 and for FR2

      - Note: this means that the meaning of this capability signaling is modified

    - The value is not smaller than 4 (previous RAN1 agreement is across FR1 + FR2)

    - Send an LS to RAN2 about this decision – LS in R1-1903555 (Fred, DCM), captured in R1-1903648, updated in R1-1903751, which is approved with final LS in R1-1903754

Agreement:

Send an reply LS to RAN2 including the following:

The introduction of a new slot offset parameter in the configuration of MBSFN subframe pattern was discussed and multiple companies registered an interest in the introduction of such a parameter. However, due to the late stage of Rel-15 and potential impacts on implementation, there is no consensus in RAN1 to introduce such a parameter in Rel-15. It is RAN1’s understanding that there is no UE requirement to detect any slot offset between LTE and NR for the purpose of determining MBSFN subframes.

The LS is approved with final LS in R1-1903803

LS on NR UE feature is approved with final LS in R1-1903820

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

Corrections for EN-DC and SA were discussed in this quarter. For the stage-2 specifications (37.340, 38.300and 38.305), 6 CRs were agreed. For the stage-3 U-plane specifications (36.321, 38.321, 38.322 and 38.323), 8 CRs were agreed. For the C-plane, idle mode and UE capability, 97 CRs were agreed. Most of the CRs were targeted for clarification. There were several CRs to extend ASN.1 as backward compatible, mainly for SA.

NR late drop is functionally complete within RAN2 and the 38.331 CR (R2-1902669), 36.331 CR (R2-1902675), 38.306 CR (R2-1902679) and 36.306 CR (R2-1901556) to introduce the NR late drop were endorsed by RAN2. However, the CRs are not provided to RAN#83 for approval to avoid destabilising existing frozen ASN.1 in 36.331 and 38.331. Following the ASN.1 review during Q2 2019, the CRs will be updated and provided to RAN#84 in June 2019 for approval and ASN.1 freeze. This is as per the late drop schedule endorsed by RAN#82 in RP-182790.

RAN2 at the #105 meeting agreed that the UE feature list developed across the WGs will be captured in an internal TR at the end of Rel-15 (i.e. when late drop is finished and we have confidence that the information is very unlikely to change). The TR will state that it captures the status at a certain date and will not be maintained after that date.

2.2.2	Remaining Open issues

None

2.3	RAN3

2.3.1	Agreements

-	Following functions were specified.

-	TNL address discovery for Option 3

Note that CRs were technically endorsed and pending to the decision of CT WG4.

- Data volume reporting for 5GC

- Lawful Interception

-	Other many corrections were agreed.

2.3.2	Remaining Open issues

-	multiple SCTP association for higher layer split

-	Support for RAN sharing

2.4	RAN4

2.4.1	Agreements

Note: RAN4 agreements which have cross-WG impact were informed to other WGs by the dedicated LS.

RAN4 #90 (Feb.), Core part

For Rel-15 RAN4 scope

- The followings were approved for UE RF:

  - R4-1902216 WF on UE RF specification scope in Rel-15

  - For UTRA protection to NR, the following was agreed/approved:

    - Agreements:

      - NR band n77, n78 and n79 protection should be addressed in TS25.101.

      - The necessity of UTRA FDD protection to new FR1 band in future release shall be discussed case by case

    - R4-1902134	V2X UE protection to NR bands in TS36.101

    - R4-1902135	Introduction of NR protection in TS25.101

For FR1 upper limit extension

- The following contributions were approved/endorsed:

  - R4-1902221 WF on the specification changes for extension of FR1 for NR

    - RAN4 concludes it is feasible to extend the FR1 range to 410MHz - 7.125GHz in REl-15. The band specific requirements will be further discussed in RAN4 when RAN4 see new band proposal within new FR1 range.

  - R4-1902338	Draft CR: Update on FR1 range extension for TS38.104

  - R4-1902339	Draft CR to TS 38.101-1 on FR1 extension

  - R4-1902340	Draft CR to TS 38.113 on FR1 and FR2 definitions

  - R4-1902341	CR to TS 38.124 on FR1 extension

  - R4-1902342	DraftCR to TS 38.141-1: FR frequency limit correction

  - R4-1902343	DraftCR to TS 38.141-2: FR frequency limit correction

  - R4-1902344	CR to TR 38.817-01: FR1 upper frequency limit extension

  - R4-1902345	draft_CR TS 38.101-2 FR1 frequency range extension

  - R4-1902346	draft_CR TS 38.101-3 FR1 frequency range extension

  - R4-1902222	DRAFT LS to TSG RAN on FR1 range

For NE-DC (Option 4)

- The following LS was approved:

  - R4-1902680	LS on BCS definition for MR-DC options from WG2

For system parameters maintenance

- The following CRs were endorsed:

  - R4-1902223	UE optional bandwidth for FR1

  - R4-1900386	CR to 38.101-2 on CA BW Classes fallback groups

  - R4-1902225	CR to 38.101-1 on CA BW Classes fallback groups

  - R4-1902655	CR to 38.101-1 on NR Uplink RBs location

  - R4-1902656	CR to TR 38.817-01 on GSCN raster ranges

  - R4-1902232	Draft CR on SUL band combinations to TS 38.101-3

  - R4-1902233	Draft CR to 38.101-1: SUL clarifications

- The following was agreed in chairman minutes:

  - 90 MHz is specified as an optional bandwidth to UE in TS 38.101-1.

For UE RF

- The following draft CRs were endorsed:

  - R4-1900032	Editorial corrections for 38.101-1

  - R4-1900424	Correction of table references and other typos

  - R4-1902150	Draft CR to TS38.101-1_Clarifications on MSD and UL configuration tables for inter-band CA

  - R4-1900508	Draft CR to TS 38.101-1 on UE transmitter power and some other editorial corrections

  - R4-1900723	Draft CR on editorial error of TS38.101-1

  - R4-1900726	Editorial corrections to delta Tib for EN-DC

  - R4-1900274	Draft CR to TS 38.101-1 on NR general spectrum emission mask

  - R4-1902152	Editorial corrections for 38.101-2

  - R4-1902660	Introduction of modified MPR for 38.101-3

  - R4-1902500	whatever duction of modified MPR for 38.101-3

  - R4-1900131	draft CR to 38101-2 Correction to EVM equalizer spectrum flatness for Pi2 BPSK

  - R4-1900736	Draft CR on editorial error of TS38.101-2

  - R4-1902005	Draft CR to 38.101-2: Add annex for UE coordinate system

  - R4-1900034	Editorial corrections for 38.101-3

  - R4-1902154	Draft CR to TS38.101-3_clean up on inter-band CA between FR1 and FR2

  - R4-1900461	Draft CR to TS38.101-3_inter-band NR DC between FR1 and FR2

  - R4-1900460	Draft CR to TS38.101-3_corrections on MSD

  - R4-1902155	Draft CR for TS 38.101-3: Corrections to Table 7.3B.2.3.5.1-1 for reference sensitivity exceptions (two bands)

  - R4-1901428	draft CR to make editorial corrections in 38-101-3 Rel-15

  - R4-1902156	draftCR corrections for TS 38.101-3

  - R4-1901851	Draft CR for 38.101-3: Intra-band Pcmax Editorial corrections

  - R4-1901926	Draft CR to 38.101-3 to clarify ACS2 wanted level

  - R4-1902157	CR on intraband ENDC channel configurations

  - R4-1902479	Draft CR on some errors to TS 38.101-1

  - R4-1902160	Draft CR on some errors to TS 38.101-3

  - R4-1902161	CR to 38.101-3 to clarify non-simultaneous RXTX capability for co-bands

  - R4-1901878	Non-simultaneous Tx/Rx for TDD intra-band EN-DC

  - R4-1902163	Draft CR to 38.101-3 to clarify DL carrier levels for bands in close frequency proximity

  - R4-1902002	Draft CR to 38.101-3 on DC_n41-41 – B40 coexistence

  - R4-1900509	Draft CR to TS 38.101-2 on BCS definition for intra-band non-contiguous CA

  - R4-1900524	Draft CR to TS 38.101-3 on inter-band CA & inter-band EN-DC configurations

  - R4-1900529	Draft CR to TS 38.101-3 on Single Uplink Allowed for EN-DC combinations of order 3 or higher

  - R4-1901359	draft CR for correction for missing operating band for EN-DC

  - R4-1901763	draft_CR TS 38.101-3 SUO correction for DC_1_n77-n257

  - R4-1902164	Draft CR to reflect agreed MSD analysis of DC_25A-n41A for TS 38.101-3

  - R4-1900031	DraftCR on SRS IL for CA

  - R4-1902166	Tx ON/OFF time mask for FR1

  - R4-1902169	draft CR for inter-band EN-DC Pcmax

  - R4-1901850	Draft CR for 38.101-3: Intra-band Pcmax P_EN-DC_Total for non-DPS UEs

  - R4-1901890	A-MPR for DC_(n)71AA without Dynamic Power Sharing

  - R4-1902172	Draft CR ACLR for NC intra-band EN-DC

  - R4-1902478	Addition of power class 2 EN-DC ACLR requirement

  - R4-1901997	draft_CR TS 38.101-3 type 2 UE DC_(n)41 and DC_41_n41 NS04 AMPR correction

  - R4-1901847	Draft CR for 38.101-1: Addition of default power class

  - R4-1901848	Draft CR for 38.101-3: Addition of default power class

  - R4-1902001	Draft CR to 38.101-1 on n41 – B40 coexistence

  - R4-1902174	Draft CR to 38.101-1: On FR1 A-MPR NS_08 for n8

  - R4-1902175	Draft CR on AMPR requirements for NS_05U and NS_08U to TS 38.101-1

  - R4-1901992	Draft CR to 38.101-1. Correct  FR1 NS_41 AMPR for n50

  - R4-1900161	CR on Relative power tolerance

  - R4-1900727	Update to PRACH EVM window length for FR1

  - R4-1902176	Draft CR for 38.101-3 modification of requirements for intra-band non-contiguous EN-DC SEM

  - R4-1900275	Draft CR to TS 38.101-1 on spurious emisssion for network signalled value NS_40, NS_41 and NS_42

  - R4-1902486	Draft CR for 38.101-3 modification of requirements for network signalled value NS_04

  - R4-1902480	Draft CR for 38.101-1 modification of requirements for network signalled value NS_04

  - R4-1900848	Draft CR for 38.101-1: adding note for inter-band CA spurious emissions

  - R4-1901823	draft CR on spurious requirment for TS 38.101-1

  - R4-1902182	Clarification for OOBE boundary for intra-band contiguous and non-contiguous EN-DC

  - R4-1901033	Alignment of Foob related description for 38.101-1

  - R4-1900162	CR on Minimum output power

  - R4-1900840	Draft CR for 38.101-1 modification of Transmit intermodulation requirement

  - R4-1902179	draft CR for introduction of Tx IM for Inter-band EN-DC in TS38.101-3

  - R4-1902496	Draft CR for TS 38.101-3: Switching time for intra-band EN-DC upon dual PA UE capability

  - R4-1901273	Correction of HARQ-ACK transmission timing for DL RMC for FR1 TDD SCS=60kHz

  - R4-1901873	Receiver requirement RMC references

  - R4-1902468	Draft CR: Introduction of Annex on Characteristics of the Interfering Signal

  - R4-1900301	Draft CR: Introduction of Annex on Characteristics of the Interfering Signal

  - R4-1901925	Draft CR to 38.101-1 to update and clarify Rx wide band intermod and spurious requirments for BW class C, D, E

  - R4-1902194	[41 DL]Draft CR for 38.101-1 adding DL intra-band CA requirements for frequency less than 2700MHz

  - R4-1901610	Draft CR for 38.101-1 REFSENS for UL MIMO

  - R4-1902195	draft_CR TS 38.101-3 Footnote correction in Table 7.3B.2.3.1-2

  - R4-1901766	draft_CR TS 38.101-1 Correction to UL configuration for reference sensitivity

  - R4-1902481	draftCR on inter-band EN-DC Rx requirement for TS 38.101-3

  - R4-1901835	draftCR on MSD for CA_n41-n78 for TS 38.101-1

  - R4-1901874	Guardband for harmonic exception to reference sensitivity

  - R4-1902196	Draft CR for 7.9A Spurious emissions for CA

  - R4-1902180	Draft CR to 38.101-2: correction of the relationship between minimum requirements and test requirements

  - R4-1900443	CR to chance Annex E2.1

  - R4-1900254	Draft CR on clarification of maxUplinkDutyCycle in FR2

  - R4-1900677	Draft CR to 38.101-2: FR2 ULMIMO max. output power

  - R4-1902490	draftCR on maximum output power for TS 38.101-2

  - R4-1902491	Draft CR for Multi-band relaxation to TS 38.101-2

  - R4-1900049	Draft CR on UL RMC for FR2 UE RF Tests

  - R4-1900132	draft CR to 38101-2 FR2 transmit modulation quality for CA

  - R4-1900728	Update to PRACH EVM window length for FR2

  - R4-1900678	Draft CR to 38.101-2: EVM Requirement for PRACH

  - R4-1900533	draft CR on maximum output power reduction for CA for power class 2 in FR2

  - R4-1900531	draft CR on A-MPR for power class 2 in FR2

  - R4-1900535	draft CR on A-MPR for CA for power class 2 in FR2

  - R4-1900542	Draft CR on Measurement period of PRACH time mask

  - R4-1900680	Draft CR to 38.101-2: Complete Pmin requirement for CA

  - R4-1900755	Draft CR on spurious emission limit in 38.101-2

  - R4-1900050	Draft CR on DL RMC for FR2 UE RF Tests

  - R4-1902492	Draft CR on max input power in FR2

  - R4-1902474	Draft CR to 38.101-2: correction of multi-band aspects in REFSENS for PC3

  - R4-1900679	Draft CR to 38.101-2: IBB requirement update

  - R4-1901837	draftCR on remove spurious response for TS 38.101-2

- The followings were agreed/approved

  - R4-1902482	AH minutes for ahchor agnostic in TS38.101-3

  - Agreement when R4-1900066 was treated

    - At leaset two right columns are deleted from the configuration tables. Further optimization will be disussed in Apr and May.

  - R4-1901880	Close proximity MSD for FDD-TDD and TDD-TDD EN-DC

  - R4-1902111	MSD for EN-DC B25 + n41

  - Proposal 2 was agreed in R4-1902457

  - R4-1902483	WF on SRS antenna switching for FR2

  - R4-1902171	WF on ACLR for NC intra-band EN-DC

  - The followings were agreed when R4-1901883 was treated

    - Proposal 1: The total output power shall be the sum of the powers of the individual antenna ports

    - Proposal 2: For 1-layer operation the EVM shall be met on a per antenna basis.

    - Proposal 3: The individual powers at the 2 antennas shall be summed as a function of frequency and compared with the SEM mask.

    - Proposal 4: The sum of the powers of the individual antenna shall meet 31 dB ACLR for PC2

    - Proposal 5: The MPR and AMPR values that shall apply at each antenna port are those corresponding to the power class of the UE calculated from the sum of the powers of the individual antenna.  In other words, for a UE delivering PC2 by combining two PC3 chains, each antenna port shall be individually afforded the PC2 MPR/A-MPR.

  - The followings were concluded when R4-1901026 was treated

    - Conclusion: RAN4 shares the followings

      - What we assumed in Rel15 for UE architecture

      - The fact that the current specs does not preclude other implementations

  - R4-1902497	[Draft] Reply LS on new UE capability for Full TX power UL transmission

  - The followings were agreed when R4-1901595 was treated

    - the 1st part text is agreed but we need to specify all the relevant requirements in the next meeting.

  - R4-1902495	WF on UE reporting supported transient time parameters

    - Note: Not guaranteed that this feature is introduced in Rl15

  - R4-1901272	HARQ-ACK transmission timing for DL RMC for FR1 TDD SCS=60kHz

  - R4-1902456	Out-of-band Blocking for remaining BW Classes in Rel-16

  - R4-1901715	DC_(n)71AA Reference sensitivity uplink test condition proposal

  - R4-1902454	Reply LS to RAN5 on the requirements of 7.9A Spurious emissions for CA

  - R4-1902489	LS on FR2 maxUplinkDutyCycle capability values

  - R4-1902193	LS on Rel-16 MPE Mitigation techniques

  - R4-1902181	Response LS on multi-band relaxation

    - Once relaxation values are declared, they cannot be changed after looking measurement results.

  - Proposal 1 and 3 in R4-1900573

  - R4-1901473	CR to TS 38.817-01: Corrections on ACLR simulation result and annex heading

  - WF: we adopt proposal but the more detailed condition and proposed values need to be discussed during this meeting when R4-1900675

For BS RF

- Following CRs were agreed for TS 38.104

  - R4-1901686	CR to TS 38.104 on Combined updates from RAN4 #88bis and #89

- Following draft CRs were endorsed for TS 38.104

  - R4-1901330	Draft CR to 38.104: Abbreviations addition

  - R4-1902642	Draft CR to TS 38.104: Correction on multi-band operation related    requirements

  - R4-1902239	Draft CR to TS 38.104: Addition of missing EIRP/EIS definitions in terminology in subclause 3.1

  - R4-1902241	Draft CR to 38.104; clarification of BS power limits

  - R4-1901329	Draft CR to 38.104: Annex C.6 correction

  - R4-1902260	draft CR to TS 38.104 - update emissions scaling

  - R4-1901474	Draft CR to TS 38.104: Corrections on transmitter co-existence and co-location requirements

  - R4-1902245	Draft CR to 38.104: Correction to FR2 OTA Interfering signal mean power units

  - R4-1902246	Draft CR to 38.104; Correction to definition of OTA reference sensitivity

  - R4-1900876	Draft CR to TS 38.104: On RX spurious emissions requirement

  - R4-1901483	Draft CR to TS 38.104: Corrections on general intermodulation requirement

- Following draft CRs were endorsed for TS 38.141-1

  - R4-1902326 	Draft CR to TS 38.141-1 on Correction of unwanted emissions scaling

  - R4-1901475	Draft CR to TS 38.141-1: Corrections on transmitter co-existence and co-location requirements

- Following draft CRs were endorsed for TS 38.141-2

  - R4-1902261	draft CR to TS 38.141-2 - update emissions scaling

  - R4-1901476	Draft CR to TS 38.141-2 Corrections on transmitter co-existence and co-location requirements

- Following CR was agreed for TR38.817-02

  - R4-1902645	CR to 38.817-02; clarification of BS power limits

- Following CRs were agreed for TS 37.104

  - R4-1902234	CR to 37.104 on Corrections for NR

  - R4-1901710	CR to 37.104 on Corrections for NR

  - R4-1902643	CR to 37.104 - Blocking requirements

  - R4-1901395	CR to 37.104 - Blocking requirements

  - R4-1901477	CR to TS 37.104: Corrections on transmitter co-existence and co-location

  - R4-1901478	CR to TS 37.104: Corrections on transmitter co-existence and co-location

- Following CRs were agreed for TS 37.141

  - R4-1902235	CR to 37.141 on Corrections for NR

  - R4-1901712	CR to 37.141 on Corrections for NR

  - R4-1902644	CR to 37.141 - Blocking requirements

  - R4-1902238	CR to 37.141 - Blocking requirements

  - R4-1901479	CR to TS 37.141: Corrections on transmitter co-existence and co-location

  - R4-1901480	CR to TS 37.141: Corrections on transmitter co-existence and co-location

- Following CRs were agreed for TS 36.104

  - R4-1901481	CR to TS 36.104: Corrections on transmitter co-existence and co-location requirements

  - R4-1901482	CR to TS 36.104: Corrections on transmitter co-existence and co-location requirements

- Transmitter characteristics related

  - Agreement on fractional bandwidth in Chairman report when R4-1902240 was treated

    - There will be no changes for core and testing spec for FBW in REl-15

For BS EMC

- Following CR was agreed for TS 38.113

  - R4-1902336 CR to TS 38.113

- Following draft CRs were endorsed for TS 38.113

  - R4-1902330	Draft CR to TS 38.113 Symbol (subclause 3 , 4.4.2 and 8.2.1 )

  - R4-1902331	Draft CR to TS 38.113: editorial corrections to incorrect reference number and references

  - R4-1902332	Draft CR to TS 38.113subclause 7.1 and 8.3.2 R1

  - R4-1900565	Draft CR to TS 38.113subclause 9.2.2

  - R4-1900566	Draft CR to TS 38.113subclause 9.7.2.1 R1

  - R4-1902334	Draft CR to TS 38.113 Exclusion Bands for Radiated

- Following CR was agreed for TS 38.817-02

  - R4-1902658	CR to TR 38.817-02 adding background of RX exclusion band

- Following CR was agreed for TS 37.114

  - R4-1902333	CR to TS 37.114 Exclusion Bands for Radiated

- Following LS was approved

  - R4-1902651 	Reply LS to ETSI ERM WG EMC on Rx exclusion band extension of OTA AAS BS and NR BS type 1-O

For UE RRM

- Way forward on RRM scope in Rel.15 was agreed in [R4-1902032]

- Regarding EN-DC/SA:

  - Following Adhoc minutes were approved:

    - R4-1902381	Ad hoc minutes for NR RRM measurement

    - R4-1902378	Ad hoc minutes for NR signalling characteristic RRM requirements

  - Following draft CRs for TS38.133 were endorsed:

    - R4-1901962	Requirements for NGEN-DC

    - R4-1902033	Draft CR for Applicability for UE power classes in FR2

    - R4-1902529	Clean up in 38.133

    - R4-1900687	draftCR on the UL carrier RRC reconfiguration Delay requirements (section 8.4.2)

    - R4-1902035	[draft] Correction CR on UE measurement capability in FR2

    - R4-1901952	Measurement capability clarification

    - R4-1901093	CR for MO merging in 38.133 (section 9.1.3.2)

    - R4-1902553	CR for UE UL Tx behaviour after MG (section 9.1.2)

    - R4-1902037	CR on TS38.133 for measurement gap maintenance (Section 9.1.2)

    - R4-1902038	Editorial corrections in 38.133 section 9.2

    - R4-1902592	[draft] CR for clarification on Carrier Specific Scaling Factor in case of CA in TS 38.133

    - R4-1901195	DraftCR on the definition of SMTC overlaping for scaling factor CSSFoutside_gap (section 9.1.5.1)

    - R4-1901160	Maintenance of intra-frequency measurement requriements for dual SMTC (section 9.1.5, 9.2.5, 9.2.6)

    - R4-1900923	CR on TS38.133 for intra-freq. measurement requirement without gap (Section 9.2.5)

    - R4-1902039	Maintenance of intra-frequency measurement requriements for K_RLM (section 9.2.5)

    - R4-1902537	CR on TS38.133 for scheduling availability (Section 9.2.5.3)

    - R4-1900940	Mssb_index_inter for PC4 and square bracket removal in section 9.3.4

    - R4-1900925	CR on TS38.133 for CSSF within gap calculation (Section 9.1.5.2)

    - R4-1902374	CR on gap sharing and Ri definition in TS38.133

    - R4-1901940	Clarification in inter-RAT E-UTRAN measurements requirements

    - R4-1902627	E-UTRAN time acquisition requirements for E-UTRA FDD RSTD measurements

    - R4-1902628	E-UTRAN time acquisition requirements for E-UTRA TDD RSTD measurements

    - R4-1902042	CR on 38.133 measurement in idle mode

    - R4-1901223	CR on evaluation of serving cell in idle mode

    - R4-1900945	Editorial corrections to handover from NR to LTE

    - R4-1902372	draftCR on the release with redirection to NR (section 6.2.3)

    - R4-1902369	Correction to RRC connection release with redirection delay to NR

    - R4-1902432	draftCR on the re-establishement requirements (section 6.2.1)

    - R4-1901200	DraftCR on correction on Maximum Allowed UE Transition Times for TDD Intra-band Carrier Aggregation (section 7.8)

    - R4-1902079	Draft CR for 38.133 on maximum number of RLM-RS resources (section 8.1.1)

    - R4-1900611	Draft CR on TS38.133 for Scheduling availability of UE during radio link monitoring (section 8.1.7)

    - R4-1901225	CR on Interruptions at transitions from non-DRX to DRX

    - R4-1902080	CR on Interruptions at transitions at Scell addition for ENDC and SA (section 8.2)

    - R4-1902081	CR on Interruptions at transitions at Scell activation/deactivation for ENDC and SA

    - R4-1901229	CR on interruptions at measurements on deactivated SCC for ENDC and SA

    - R4-1902536	CR on updating delay requirement for BWP switching in TS38.133 (Section 8.6)

    - R4-1902084	Draft CR for TS38.133 subclause 8.6.2 BWP switching restrictions

    - R4-1900379	CR on interruption due to BWP switching in TS38.133 (Section 8.2)

    - R4-1902538	draftCR on BWP switch interruptions on other NR CCs (section 8.2.1.2.7 and 8.2.2.2.5)

    - R4-1902641	CR for remaining issues in BFD requirements (section 8.5)

    - R4-1902622	DraftCR on modifying candidate beam detection requirements (section 8.5)

    - R4-1901268	Correction of CSI-RS based candidate beam detection requirements

    - R4-1901588	Maintenance CR for candidate beam selection requirements

    - R4-1901091	CR for candidate beam detection (section 8.5.8.3)

    - R4-1902640	CR for L1-RSRP based beam reporting requirements (section 9.5)

  - Following CRs for TS 36.133 were agreed:

    - R4-1901963	Requirements for NGEN-DC

    - R4-1901964	Requirements for NGEN-DC (Cat.A)

    - R4-1902544	UE measurements capability in RRC_IDLE for EN-DC capable UE

    - R4-1901957	UE measurements capability in RRC_IDLE for EN-DC capable UE (Cat.A)

    - R4-1901092	CR for MO merging in 36.133

    - R4-1902545	CR for MO merging in 36.133 (Cat.A)

    - R4-1902373	CR on gap sharing and CSSF definition in TS36.133

    - R4-1901221	CR on gap sharing and CSSF definition in TS36.133 R16 (Cat.A)

    - R4-1902540	Inter-RAT NR measurements in 36.133 for SA

    - R4-1900949	Inter-RAT NR measurements in 36.133 for SA (Cat.A)

    - R4-1900512	Corrections on SFTD R15 (8.1.2.4.26.1)

    - R4-1900513	Corrections on SFTD R16 (8.1.2.4.26.1) (Cat.A)

    - R4-1902554	CR for SFTD in 36.133

    - R4-1902555	CR for SFTD in 36.133 (Cat.A)

    - R4-1902040	Corrections on SFTD mesurement requirements for EN-DC

    - R4-1902041	Corrections on SFTD mesurement requirements for EN-DC (Cat.A)

    - R4-1902376	CR on E-UTRAN E-UTRAN inter-frequency and inter-RAT measurements with EN-DC in TS36.133 R15

    - R4-1901199	CR on E-UTRAN E-UTRAN inter-frequency and inter-RAT measurements with EN-DC in TS36.133 R16 (Cat.A)

    - R4-1902043	CR on inter-RAT NR measurements (36.133-rel15)

    - R4-1902044	CR on inter-RAT NR measurements (36.133-rel16) (Cat.A)

    - R4-1902045	Requirements for RRC connection release with redirection delay from LTE to NR

    - R4-1901620	Requirements for RRC connection release with redirection delay from LTE to NR (Cat.A)

    - R4-1902594	CR on E-UTRA SCell (de)activation interruptions for EN-DC (36.133, Rel-15)

    - R4-1901284	CR on E-UTRA SCell (de)activation interruptions for EN-DC (36.133, Rel-16) (Cat.A)

    - R4-1902595	CR on NR PSCell addition delay in EN-DC (36.133-rel15)

    - R4-1902596	CR on NR PSCell addition delay in EN-DC (36.133-rel16) (Cat.A)

    - R4-1902539	CR on BWP switch interruptions on LTE PCell in EN-DC R15

    - R4-1901128	CR on BWP switch interruptions on LTE PCell in EN-DC R16 (Cat.A)

  - Following WFs were approved:

    - R4-1902047	Way forward on UE timing adjustment

    - R4-1902082	Way forward on Scell activation for FR2

    - R4-1902565	Way forward on L1 RSRP accuracy

  - Following one LS was approved:

    - R4-1902630	Response LS on UE capability for the need of measurement gaps in NR standalone

  - Following agreements were captured in chairman’s note:

    - Regarding LS from RAN1 related to UE behaviour on reception of channels or RS in the same OFDM symbol (R4-1812005),

      - Agreement:

        - for Question #2 the RAN4 reply is

          - Up to RAN1 whether or not to define specific UE behaviour around scheduling restricted symbols

    - Regarding inter-RAT SFTD,

      - Agreements:

        - for SIB1 reading, 100ms is added.

        - Whether to define the requirements for cell detection with autonomous gap is FFS until the next meeting.

    - Regarding requirement on cell re-selection,

      - Agreement:

        - Numbers for Idle/Inactive mode scaling due to UE beam sweeping have been proposed for FR2

          - DRX 2.56: N1= 3

    - Regarding inter-RAT NR measurement in TS 36.133,

      - Agreement:

        - N1 is aligned with TS 38.133

    - Regarding MRTD for intra-band non-contiguous CA,

      - Agreement:

        - MRTD requirement for non-contiguous CA, the following three options will be discussed in the next meeting

          - Option 1: half CP of the larger SCS among the CC-es for FR1 and for FR2 (Intel, Qualcomm, NTT DOCOMO, Mediatek)

          - Option 2: keep the existing requirements, i.e., 3us (Huawei, ZTE, CATT)

          - Option 3: 260ns for both FR1 and FR2 (Nokia)

    - Regarding requirements on RLM,

      - Agreements:

        - the bandwidth for out-of-sync and in-sync is

          - 24PRB for SSB based RLM

          - 48PRB for CSI-RS based RLM

        - Perform CSI-RS based RLM only when the CSI-RS is in the active TCI state of the CORESET.

    - Regarding SRS carrier switching in NR,

      - Agreements:

        - The requirements for LTE SRS carrier switching and NR SRS carrier switching will be specified in Rel-16.

        - Whether to specify the requirements for NR SRS antenna port switching will be discussed in Rel-16.

          - Take RAN1 agreement into account.

    - Regarding interruption related to LTE euCA,

      - Agreement:

        - The RRM requirements for EN-DC and NE-DC related to LTE euCA will be specified in Rel-16.

    - Regarding requirement on multiple SCell activation/deactivation,

      - Agreement:

        - The delay requirements for multiple SCell activation/de-activation will be specified in Rel-16.

    - Regarding BWP switching,

      - Agreements:

        - For UL BWP switch delay

          - Share the same absolute time as DL BWP switch delay, i.e., the first uplink slot right after the beginning of DL slot n+ TBWPswitchDelay

        - Do not specify 2 different RRC-based BWP switch delays for Case 1 and Case 2, depending on whether new BWP configurations are added.

        - Interruption due to intra-band DCI-based BWP switch (for both NR CA and EN-DC) is the same as that for inter-band case.

    - Regarding TCI state switching,

      - Agreement:

        - cases of TCI state switching to be considered for RRM requirements

          - Active TCI state switching for PDSCH based on DCI

          - Active TCI state switching for PDCCH based on MAC CE

    - Regarding beam failure detection,

      - Agreements:

        - Hypothetical PDCCH Parameters.

          - For hypothetical PDCCH parameters for CSI-RS based beam failure detection, the same parameters as those for CSI-RS based RLM will be used.

        - The conditions of N=1 for CSI-RS based BFD in FR2

          - RAN4 will check how to handle the case when the condition for N=1 is not met in this meeting.

            - Option 4 above is used as the starting point for further discussion.

        - QCL of CSI-RS for BFD and CORESET

          - When determining the QCL relation between a CSI-RS resource for BFD and a CORESET, only the active TCI state of the CORESET is considered.

        - Definition of overlap between CSI-RS for BFD-RS and SMTC

          - for definition of overlapping between CSI-RS for beam failure detection RS and SMTC, the overlapping means that CSI-RS for beam failure detection is within SMTC window duration.

    - Regarding L1-RSRP computation for reporting,

      - Agreements:

        - For L1-RSRP measurement period,

          - If the IE timeRestrictionForChannelMeasurement is configured, then only one sample is defined as the measurement period.

          - Otherwise, the maximum delay is 3 samples for measurements

        - For measurement accuracy,

          - The accuracy is defined based on the single sample.

    - Regarding CSI-RS based RRM requirements,

      - Agreement:

        - The CSI-RS based L3 measurement requirement will be specified in Rel-16.

- Regarding late drop feature:

  - Following draft CRs for TS38.133 were endorsed:

    - R4-1902631	Introduction of NE-DC in 38.133

    - R4-1902088	UE measurements capability for NE-DC

    - R4-1902535	CR on measurement gap requirement for NE-DC for R15 (section 9.1.2)

    - R4-1902526	CR 38.133 9.6 Introduction of NE-DC SFTD core requirements

    - R4-1902375	DraftCR on clarification on UE timing requirements in NE-DC (section 7.1.1)

    - R4-1902430	CR on applicability of RLM requirements with NE-DC (38.133)

    - R4-1902090	CR on TS38.133 for NE-DC interruption requirements

    - R4-1902091	CR on NR SCell (de)activation applicability for NE-DC (38.133)

    - R4-1901907	CR on PSCell addition and release delay for NE-DC (38.133)

    - R4-1901302	CR on BWP switch applicability for NE-DC (38.133)

    - R4-1902092	CR on BWP switch interruption requirements for NE-DC (38.133)

    - R4-1901631	Draft CR for TS 38.133: MRTD and MTTD for inter-band NE-DC

    - R4-1902093	draftCR on event triggering and reporting criteria in NE-DC (section 9.1.4)

    - R4-1902578	Clarification on handover requirement (section 6.1.1.1)

    - R4-1901080	Draft CR to 38.133 for SFTD accuracy requirements for NE-DC (Section 10.1.22)

    - R4-1901139	draftCR on Annex A.3 for NE-DC test cases (section A.3)

    - R4-1902579	UE measurements capability for NR-DC

    - R4-1902548	Draft CR for introducing NR-DC on measurement requirement (section 9.1)

    - R4-1902095	DraftCR on the scaling factor CSSFoutside_gap for NR-DC and NE-DC (Section 9.1.5.1)

    - R4-1902098	CR on inter-frequency measurements for NR-NR DC

    - R4-1901908	CR on PSCell addition and release delay for NR-DC (38.133)

    - R4-1902549	Draft CR for introducing NR-DC on definition/abbreviation, applicability and transmit timing requirements (section 3.1, 3.3, 3.6 and 7.1)

    - R4-1901637	Draft CR for TS 38.133: MRTD and MTTD for inter-band synchronous NR-NR DC

    - R4-1901305	CR on BWP switch applicability for NR-DC

    - R4-1900706	Draft CR for introducing NR-DC on scheduling availability requirements (section 8.1.7.4, 8.5.7.4 and 8.5.8.4)

    - R4-1902099	CR on TS38.133 for interruption in NR-NR DC

  - Following CRs for TS 36.133 were agreed:

    - R4-1902087	Introduction of NE-DC in 36.133

    - R4-1901961	Introduction of NE-DC in 36.133 (Cat.A)

    - R4-1902089	CR for measurement gap applicability for NE-DC

    - R4-1901156	CR for measurement gap applicability for NE-DC (Cat.A)

    - R4-1901153	Measurement requirements for NE-DC

    - R4-1901154	Measurement requirements for NE-DC (Cat.A)

    - R4-1901296	CR on interruption requirements for NE-DC (36.133, Rel-15)

    - R4-1901297	CR on interruption requirements for NE-DC (36.133, Rel-16) (Cat.A)

    - R4-1901298	CR on E-UTRA SCell (de)activation applicability for NE-DC (36.133)

    - R4-1901299	CR on E-UTRA SCell (de)activation applicability for NE-DC (36.133) (Cat.A)

  - Following one LS was approved:

    - R4-1902527	LS to RAN2 Specification support for SFTD with NR PCell

  - Following agreements were captured in chairman’s note:

    - Regarding specification structure of NE-DC and NR-DC,

      - Agreement:

        - Aim to define the separate sections for NE-DC and NR-DC on the same level as for EN-DC and standalone mode.

    - Regarding MRTD and MTTD for NE-DC,

      - Agreement:

        - Define MRTD and MTTD requirements for intra-band synchronous NE-DC in the same way as it will be done for intra-band synchronous EN-DC.

    - Regarding measurement capability for NR-DC,

      - Agreement:

        - In Rel-15 NR-DC, only FR1 PCell will configure E-UTRA inter-RAT measurement.

    - Regarding CSSF for NR-DC,

      - Agreement:

        - The value of scaling factor CSSFoutside_gap for FR1+FR2 NR-DC can be defined as Table 2.

Table 2: scaling factor CSSFoutside_gap for FR1+FR2 NR-DC

| Scenario | CSSFoutside_gap,i for FR1 PCC | CSSFoutside_gap,i for FR1 SCC | CSSFoutside_gap,i for FR2 PCC | CSSFoutside_gap,i for FR2 PSCC | CSSFoutside_gap,i for FR2 SCC |
| --- | --- | --- | --- | --- | --- |
| FR1 +FR2 DC (FR1 PCell) Note 1 | 1 | 2×Number of configured SCell(s) | N/A | 2 | 2×Number of configured SCell(s) |
| Note 1: Only one FR1 operating band and one FR2 operating band are included for FR1+FR2 inter-band DC. |  |  |  |  |  |

    - Regarding SFTD measurement for NR-DC,

      - Agreement:

        - Since SFTD measurement for NR-DC is postponed to Rel-16 in RAN2, RAN4 does not need to specify the requirement for NR-DC SFTD in Rel-15.

    - Regarding MRTD and MTTD for NR-DC,

      - Agreements:

        - Define MRTD for inter-band NR-NR DC as follows:

| Frequency Range | Maximum receive timing difference (µs) |
| --- | --- |
| Between FR1 and FR2 | 33 |

        - Define MTTD for inter-band NR-NR DC as follows:

| Frequency Range | Maximum transmission timing difference (µs) |
| --- | --- |
| Between FR1 and FR2 | 34.1 |

For other issues:

- The following contributions are email approval after RAN4 #90

  - R4-1900063	CR for TS 38.307

  - R4-1902219	Maintenance of RAN4 UE feature list for Rel.15 NR

  - R4-1902220	LS on RAN4 UE feature list for Rel.15 NR

RAN4 #90 (Feb.), Performance part

For UE RRM performance

- Regarding EN-DC/SA:

  - Following Adhoc minutes were approved:

    - R4-1902380	Ad hoc minutes for R15 NR RRM performance part

    - R4-1902348	draftCR TCI states for RRM test cases (Section A.3.16)

  - Following draft CRs for TS38.133 were endorsed:

    - R4-1900613	Draft CR for 38.133 on inter-frequency measurement accuracy (section 10.1.4.1, 10.1.9.1, 10.1.14.1)

    - R4-1902106	Conditions in accuracy requirements

    - R4-1901933	Earlier endorsed changes in bands grouping

    - R4-1902107	Corrections of several inconsistencies in TS 38.133 (Rel-15)

    - R4-1902623	CR for additional DRX configuration

    - R4-1902109	CR on SSB RMC for RLM (Section A.3.10)

    - R4-1902110	CR on SMTC RMC for RLM (Section A.3.11)

    - R4-1901180	Update CSI-RS configuration for RRM test (section A.3.14)

    - R4-1900348	CR for TRS configuration in RRM tests for R15 (A.3.16)

    - R4-1900703	Draft CR for correction of PRACH configuration (section A.3.8)

    - R4-1902347	CR on RACH RMC for RLM (Section A.3.8)

    - R4-1901181	Adding DRX configuration for RRM test (section A.3.3)

    - R4-1901593	Introducing LTE DRX configurations to for NR Annex

    - R4-1902574	Addition of TDD UL-DL configuration for FR2 and correction of CORESET for RMSI scheduling

    - R4-1902349	draftCR on E-UTRA as functional link for RRM measurement tests (Section A.3.7)

    - R4-1901097	maintenance CR for FR1 event-triggered measurements (section A.4.6.1, A.6.6.1)

    - R4-1902350	maintenance CR for FR2 event-triggered measurements (section A.5.6.1, A.7.6.1)

    - R4-1902567	draftCR on SA NR UE Transmit Timing Accuracy Tests in FR1 (Section A.6.4.1)

    - R4-1902568	draftCR on SA NR UE Transmit Timing Accuracy Tests in FR2 (Section A.7.4.1)

    - R4-1902355	draftCR on test case for TA accuracy in EN-DC with PSCell in FR1 (section A.4.4.3)

    - R4-1902356	draftCR on test case for TA accuracy in EN-DC with PSCell in FR2 (section A.5.4.3)

    - R4-1902357	draftCR on test case for TA accuracy in SA with PCell in FR1 (section A.6.4.3)

    - R4-1902358	draftCR on test case for TA accuracy in SA with PCell in FR2 (section A.7.4.3)

    - R4-1900612	Draft CR on TS38.133 for modified parameters for RLM testing with 4 RX antenna connection (section A.3.6.1.1)

    - R4-1902359	CR on RLM test cases for EN-DC FR1 (Section A.4.5.1)

    - R4-1902360	CR on RLM test cases for EN-DC FR2 (Section A.5.5.1)

    - R4-1902361	CR on RLM test cases for SA FR1 (Section A.6.5.1)

    - R4-1902362	CR on RLM test cases for SA FR2 (Section A.7.5.1)

    - R4-1902637	TC EN-DC CSI RLM for FR1

    - R4-1902618	TC EN-DC CSI RLM for FR2

    - R4-1902363	TC A.4.5.3 EN-DC SCell (de)activation delay with PSCell in FR1

    - R4-1902364	TC A.5.5.3 EN-DC SCell (de)activation delay with PSCell in FR2

    - R4-1902365	Updates to test cases for interruption at transitions in EN-DC

    - R4-1902366	Updates to test cases for interruption due to deactivated SCell operations in EN-DC

    - R4-1901213	DraftCR on correcting interruption tests in EN-DC in FR2 (section A.5.5.2)

    - R4-1900688	draftCR on TS38.133 for BWP switch test case (section A.4.5.6.1)

    - R4-1902368	draftCR on TS38.133 for BWP switch test case (section A.5.5.6.1)

    - R4-1901946	Interruption test case for UL carrier RRC reconfiguration

    - R4-1900052	Correction to FR1 PRACH Test cases

    - R4-1902351	CR on test cases for inter-frequency measurement in EN-DC with PSCell in FR1 (section A.4.6.2)

    - R4-1902352	CR on test cases for inter-frequency measurement in EN-DC with PSCell in FR2 (section A.5.6.2)

    - R4-1902353	CR on test cases for inter-frequency measurement in SA with PCell in FR1 (section A.6.6.2)

    - R4-1901625	Phase I-17B: Inter-RAT E-UTRAN Event Trigger Reporting in FR1 in DRX Test Case

    - R4-1901626	Correction to Phase I-17 B: Inter-RAT E-UTRAN Event Trigger Reporting in non-DRX Test Case

    - R4-1900960	Correction of FR1 intrafrequency RSRP accuracy test

    - R4-1902354	Correction of FR2 intrafrequency RSRP accuracy test

    - R4-1902569	draftCR on EN-DC NR UE Transmit Timing Accuracy Tests in FR1 (Section A.4.4.1)

    - R4-1902570	draftCR on EN-DC NR UE Transmit Timing Accuracy Tests in FR2 (Section A.5.4.1)

    - R4-1902542	Draft CR for Intra-frequency SS-RSRQ Accuracy Test Cases for EN-DC FR2 (section A.5.7.2)

    - R4-1902543	Draft CR for Intra-frequency SS-RSRQ Accuracy Test Cases for SA FR2 (section A.7.7.2)

    - R4-1900720	Draft CR for Intra-frequency SS-RSRQ Accuracy Test Cases for EN-DC FR1 (section A.4.7.2)

    - R4-1900721	Draft CR for Intra-frequency SS-RSRQ Accuracy Test Cases for SA FR1 (section A.6.7.2)

    - R4-1902601	Maintenance of FR1 L1-RSRP accuracy test (section A.4.7.4, A.6.7.4)

    - R4-1902602	Maintenance of FR2 L1-RSRP accuracy test (section A.5.7.4, A.7.7.4)

    - R4-1901858	Draft CR for PSCell addition and release delay in FR1 (Section A.4.8)

    - R4-1901859	Draft CR for PSCell addition and release delay in FR2 (Section A.5.8)

    - R4-1901130	Maintenance draftCR on Idle test cases FR1 (section A.6.1)

    - R4-1901131	Maintenance draftCR on Idle test cases FR2 (section A.7.1)

    - R4-1902597	draftCR on test case for handover in FR1 (section A.6.3.1)

    - R4-1902598	draftCR on test case for handover in FR2 (section A.6.3.2)

    - R4-1902599	Updates to test cases for SCell activation/deactivation in SA

    - R4-1902600	Updates to test cases for BWP switching in SA

    - R4-1900690	draftCR on TS38.133 for BWP switch test case (section A.6.5.6.1.2)

    - R4-1901521	CR 38.133 A.8.X TC III-15 Inter-RAT SFTD measurement delay FR1

    - R4-1902609	CR on TS38.133 SS-SINR test case for EN-DC in FR1 (Section A.4.7.3)

    - R4-1902610	CR on TS38.133 SS-SINR test case for EN-DC in FR2 (Section A.5.7.3)

    - R4-1902611	CR on TS38.133 SS-SINR test case for SA in FR1 (Section A.6.7.3)

    - R4-1902612	CR on TS38.133 SS-SINR test case for SA in FR2 (Section A.7.7.3)

    - R4-1901313	TC 21D Interruptions during measurements on deactivated SCells SA FR1 (A.6.5.2.1)

    - R4-1902605	TC 21D Interruptions during measurements on deactivated SCells SA FR2 (A.7.5.2.1)

    - R4-1901133	Test cases for intra-frequency NR RRC re-establishment in FR1 (section A.6.3.2.1)

    - R4-1902606	Test cases for inter-frequency NR RRC re-establishment in FR1 (section A.6.3.2.1)

    - R4-1902625	Test cases for intra-frequency NR RRC re-establishment in FR2 (section A.7.3.2.1)

    - R4-1902626	Test cases for inter-frequency NR RRC re-establishment in FR2 (section A.7.3.2.1)

    - R4-1902607	Test case for RRC Release with redirection to NR in FR1 (section A.6.3.2.3.1)

    - R4-1900147	Test case for RRC Release with redirection to NR in FR2 (section A.7.3.2.3.1)

    - R4-1902608	Test case for RRC Release with redirection to E-UTRAN (section A.6.3.2.3.2)

    - R4-1901087	Draft CR to 38.133 for FR1 SFTD measurement accuracy test cases (Section A.4.7.5)

    - R4-1901089	Draft CR to 38.133 for inter-RAT FR1 SFTD measurement accuracy test cases (Section A.8.x.y)

  - Following CRs for TS 36.133 were agreed:

    - R4-1902104	CR on corrections on SFTD measurements accuracy in TS36.133 R15

    - R4-1901212	CR on corrections on SFTD measurements accuracy in TS36.133 R16 (Cat.A)

    - R4-1901466	Corrections on SFTD accuracy requirements

    - R4-1902105	Corrections on SFTD accuracy requirements (Cat.A)

  - Following WFs were approved:

    - R4-1902686	Way forward on L1-RSRP test

  - Following agreements were captured in chairman’s note:

    - Regarding test case optimization, following changes were agreed.

| Test Name | Number | Change | New number |
| --- | --- | --- | --- |
| Radio Link Monitoring Out-of-sync Test for FR1 PSCell configured with SSB-based RLM RS in non-DRX mode | 2 | remove without gaps | 1 |
| Radio Link Monitoring In-sync Test for FR1 PSCell configured with SSB-based RLM RS in non-DRX mode | 2 | remove with gaps | 1 |
| EN-DC Radio Link Monitoring Out-of-sync Test for FR1 PSCell configured with CSI-RS-based RLM in non-DRX mode | 2 | remove without gaps | 1 |
| EN-DC Radio Link Monitoring In-sync Test for FR1 PSCell configured with CSI-RS-based RLM in non-DRX mode | 2 | remove with gaps | 1 |
| EN-DC Radio Link Monitoring Out-of-sync Test for FR1 PSCell configured with CSI-RS-based RLM in DRX mode | 2 | remove with gaps | 1 |
| EN-DC Radio Link Monitoring In-sync Test for FR1 PSCell configured with CSI-RS-based RLM in DRX mode | 2 | remove without gaps | 1 |
| EN-DC event triggered reporting tests for FR1 cell without SSB time index detection when DRX is not used | 2 | Use gap pattern 1 | 1 |
| EN-DC event triggered reporting tests for FR1 cell without SSB time index detection when DRX is used | 4 | Use gap pattern 1 with DRx 1 and gap pattern 2 with DRx 2 | 2 |
| EN-DC event triggered reporting tests for FR2 cell without SSB time index detection when DRX is not used | 2 | Use gap pattern 2 | 1 |
| EN-DC event triggered reporting tests for FR2 cell without SSB time index detection when DRX is used | 4 | Use gap pattern 2 with DRx 1 and gap pattern 1 with DRx 2 | 2 |
| EN-DC event triggered reporting tests for FR1 cell with SSB time index detection when DRX is not used | 2 | Use gap pattern 2 | 1 |
| EN-DC event triggered reporting tests for FR1 cell with SSB time index detection when DRX is used | 4 | Use gap pattern 2 with DRx 1 and gap pattern 1 with DRx 2 | 2 |
| EN-DC event triggered reporting tests for FR2 cell with SSB time index detection when DRX is not used | 2 | Use gap pattern 1 | 1 |
| EN-DC event triggered reporting tests for FR2 cell with SSB time index detection when DRX is used | 4 | Use gap pattern 1 with DRx 1 and gap pattern 2 with DRx 2 | 2 |

      - Agreements:

        - The same reduction for EN-DC should happen for Annex A.4, A.5, A.6, A.7

        - For Phase III and IV test cases, follow the same principle for the above test cases.

    - Regarding specification structure for NR FR1+FR2 RRM test cases,

      - Agreements:

        - Modify the top level structure of annex A as follows

          - A.4	EN-DC tests with all NR cells in FR1

          - A.5	EN-DC tests with one or more NR cells in FR2

          - A.6	NR standalone tests with all NR cells in FR1

          - A.7	NR standalone tests with one or more NR cells in FR2

        - Tests for FR1+FR2 are moved to the sections shown in table 1

Table 1: Proposed revised section numbering

| Old test section | Revised test section |
| --- | --- |
| A.4.6.2.3 | A.5.6.2.5 |
| A.4.6.2.4 | A.5.6.2.6 |
| A.4.6.2.5 | A.4.6.2.3 to preserve contiguous section numbering |
| A.4.6.2.6 | A.4.6.2.4 to preserve contiguous section numbering |
| A.4.6.2.7 | A.5.6.2.7 |
| A.4.6.2.8 | A.5.6.2.8 |
| A.4.7.1.3 | A.5.7.1.3 |
| A.6.6.2.8 | Delete as A.7.6.2.8 is already in 38.133 with the same title/purpose |
| A.6.7.1.3 | A.7.7.1.3 |

        - Once the consolidated draft 38.133 CR is available, the test case numbering issue will be addressed by Ericsson to ensure that FR1+FR2 tests are contained in the OTA sections.

    - Regarding gap related test cases,

      - Agreement:

        - Specify the two sets of gap, i.e., per-UE gap and per-RF gap, for each test case with gap configuration.

          - The applicability for test cases will be specified.

- Regarding late drop feature:

  - Following agreements were captured in chairman’s note:

    - Regarding test case for NE-DC,

      - Agreement:

        - the test list is as follows for NE-DC

| Test case number | Test purpose | Note | CR approval | Responsible company |
| --- | --- | --- | --- | --- |
| 53 | SA SFTD delay under NE-DC |  | TBD | TBD |
| 54 | SFTD measurement accuracy for NE-DC |  | TBD |  |
| 55 | LTE PSCell addition delay |  | TBD |  |
| 56 | Interruptions on NR CCs due to LTE PSCell addition |  | TBD |  |
| 57 | Interruptions on LTE CCs due to NR BWP switch |  | TBD |  |

For UE demodulation performance

- The following big CR is email approval after RAN4 #90

  - R4-1902614	CR on UE demodulation and CSI requirements for 38.101-4

- The following draft CRs were endorsed with some additional agreements in sub bullets

  - R4-1902575	Draft CR on Beamforming Model

  - R4-1902412	Editorial cleanup of FR2 Radiated Requirements General section

  - R4-1902427	Draft CR on NR UE demodulation requirements applicability

  - R4-1902576	Draft CR on General Applicability of Requirements

    - For the radiated demodulation requirements for which the maximum achievable SNR in the TE chamber for certain test conditions is less than the defined SNR requirement, these test cases will not be tested.

      - How to capture such applicability?

        - Option 1: send the LS to RAN5 to inform the issue and ask them to consider addressing the issue.

        - Option 2: capture the applicability in RAN4 specifications.

  - R4-1902576	Draft CR on General Applicability of Requirements

  - R4-1902414	Draft CR on FR1 normal PDSCH demodulation requirements

  - R4-1902411	Draft CR on FR1 SDR requirements

  - R4-1900369	Draft CR on PDSCH FRC

  - R4-1902415	Draft CR on FR2 PDSCH Requirements

  - R4-1902416	Draft CR for updating FR1 PDCCH performance requirements in TS38.101-4

  - R4-1902420	Draft CR on 2Rx PBCH demodulation requirement for FR1

  - R4-1902421	Draft CR on 4Rx PBCH demodulation requirements for FR1

  - R4-1902422	Draft CR on 2Rx PBCH demodulation requirement for FR2

  - R4-1900370	Draft CR on PDCCH FRC

  - R4-1902423	Draft CR for updating FR2 PDCCH performance requirements in TS38.101-4 section 7.3

  - R4-1902058	Draft CR for update of FR1 CQI reporting test

  - R4-1902059	Draft CR for update of FR2 CQI reporting test

  - R4-1900105	Draft CR on NR CSI reporting

  - R4-1902425	Draft CR for FR1 and FR2 RI test cases

  - R4-1902426	Draft CR for PMI test cases: 6.2, 8.2, A.3.2.2.2, A.3.2.2.5

  - R4-1902418	Draft CR on FR2 CSI Reporting Tests

  - R4-1902419	Draft CR on FR1 CSI Reporting Tests

  - R4-1902424	Corrections to 38.101-4 subclause B.2.1 Delay profile calculation

- The following contributions were approved with some additional agreements in sub bullets

  - R4-1902382	Ad hoc minutes for UE demodulation and CSI requirements

  - R4-1902402	Way forward on SDR requirements

    - Remove slide #2.

    - Number of HARQ process is 4 for FDD and 8 TDD

  - R4-1902403	Way forward on NR UE PDSCH demodulation requirements and General aspects

    - Dynamic TDD DL-UL configuration test

      - Use dynamic UL/DL determination for some existing PDSCH demodulation test case(s)-both FR1 and FR2

        - Change one existing test case for FR1

        - Change one existing test case for FR2

    - Do not define PDSCH test cases with 8 (FDD) / 16 (TDD) HARQ processes except 30% TP test cases.

    - Issue 1: TDD UL/DL configuration {DDDSUU}+{DDDD} for FR1 requirements

      - Proposal:

        - Option 1: No introduce test case(s) for TDD  DL/UL configuration: {DDDSUU}+{DDDD}  under 30kHz in Rel-15

        - Option 2: Introduce one additional test case for {DDDSUU}+{DDDD} for PDSCH demodulation in Rel-15

  - R4-1902404	Way forward for CSI requirements

  - R4-1902405	Way forward on PBCH

  - R4-1902406	Way forward on PDCCH

  - R4-1902407	Way forward on NR UE demodulation requirements SNR, Es, Noc  and DL power allocation setup

    - change the meeting number to RAN4#90bis for “PNoiseRF calculation is FFS and companies are encourage to bring proposals in RAN4 #91” on Slide #3 and #4.

  - R4-1902428	LS on NR SDR definition

For BS conformance

- Following CRs were agreed for TS38.141-1

  - R4-1902652 CR to TS 38.141-1

- Following draft CRs were endorsed for TS38.141-1

  - R4-1902292	Draft CR for TS 38.141-1:  Correction on TM applicability

  - R4-1902646	Draft CR to TS 38.141-1: Data Content of physical channels and signals for NR-FR1-TM (Section 4.9.2.3)

  - R4-1902294	Corrections to 38.141-1 subclause 4.9.2 base conformation test models

  - R4-1901331	Draft CR to 38.141-1: Updates for Abbreviations section

  - R4-1901324	Draft CR to 38.141-1: 6.3.3 Total power dynamic range – correction

  - R4-1901339	Draft CR to 38.141-1 with corrections and additions to Annex F

  - R4-1902654	DraftCR to TS 38.141-1: corrections for the single-band / multi-band connector terminology

  - R4-1902270	Draft CR to TS 38.141-1_Correction on test procedures for single-carrier and multi-carrier operation for Tx requirements

  - R4-1901373	CR to TS 38.141-1: Editoral Changes to Align Texts Throughout

  - R4-1902266	DraftCR to TS 38.141-1: addition of the Iuant BS modem section

  - R4-1902269	CR to TS 38.141-1: Adding subclause 4.8 reference to test procedures

  - R4-1901748	DraftCR to TS 38.141-1: Band 85 correction for Tx spur coexistence

  - R4-1901484	Draft CR to TS 38.141-1: Corrections on in-band blocking requirements

  - R4-1901744	DraftCR to TS 38.141-1: Removal of FR2 remainings

- Following CRs were agreed for TS38.141-2

  - R4-1902653 CR to TS 38.141-2

- Following draft CRs were endorsed for TS38.141-2

  - R4-1902293	Draft CR for TS 38.141-2:  Correction on TM applicability

  - R4-1902647	CR to TS 38.141-2: NR TM Multicarrier Configuration

  - R4-1902295	Corrections to 38.141-2 subclause 4.9.2 base conformation test models

  - R4-1901332	Draft CR to 38.141-2: Updates for Abbreviations section

  - R4-1901538	TS 38.141-2: Editorial corrections

  - R4-1901325	Draft CR to 38.141-2: Correction to subclause 6.4.3 OTA total power dynamic range – correction

  - R4-1901340	Draft CR to 38.141-2 with corrections and additions to Annex F

  - R4-1902273	CR to TS 38.141-2: Editoral Changes to Align Texts Throughout

  - R4-1902274	Draft CR to TS 38.141-2: Addition of missing EIRP/EIS terminology in Clause 3

  - R4-1901743	DraftCR to TS 38.141-2: addition of the Iuant BS modem section

  - R4-1902275	Draft CR to 38.141-2; Correction to definition of OTA reference sensitivity

  - R4-1901372	CR to TS 38.141-2: Section 3.2 Missing Beam width Symbol Definition

  - R4-1902276	Draft CR to TS 38.141-2:Overview of radiated Tx requirements (4.1.1)

  - R4-1902277	Draft CR to TS 38.141-2: Corrections on Measurement uncertainties and test requirements

  - R4-1900830	Draft CR to TR 38.141-02: Correction to manufacturer declaration in sub-clause 4.6

  - R4-1902278	CR to TS 38.141-2: Adding subclause 4.8 reference to test procedures

  - R4-1901009	Draft CR to 38.141-2: Addition of coordinates system definition

  - R4-1902279	Draft CR to TS 38.141-2_Correction on test procedures for single-carrier and multi-carrier operation for Tx requirements

  - R4-1902281	Draft CR to 38.141-2: Cleanup of RX procedures

  - R4-1900629	Draft CR to TS 38.141-2_Clean up the test requirements for some Rx requirements

  - R4-1901486	Draft CR to TS 38.141-2: Corrections on OTA in-band blocking requirements

  - R4-1902282	Draft CR to TS 38.141-2:Test tolerance for radiated transmit power (C.1)

  - R4-1902319 Draft CR to TS38.141-2 Tx OFF and transient measurement procedure

  - R4-1902283	Draft CR to TS 38.141-2_Correction on multi-band operation related requirements

  - R4-1900742	Draft CR to TS 38.141-2:Correction on OTA total power dynamic range requirement (6.4.3)

  - R4-1900877	Draft CR to TS 38.141-2: On RX spurious emissions requirement

  - R4-1902285	Correction of FR2 RoAoA declaration

  - R4-1900739	Draft CR to TS 38.141-2:OTA dynamic range test requirement (7.4.5)

  - R4-1902287	Draft CR to 38.141-2; clarification of BS power limits

  - R4-1902289	Draft CR to TR 38.141-2: Editorial clean-up of TRP measurement section in Annex I

  - R4-1902291	Draft CR to 38.141-2: Addition of measurement system setup for radiated performance requirements

- Following CRs were agreed for TR38.817-02

  - R4-1902264	Draft CR to 38.817-02: Background on MU for conducted testing

  - R4-1902288	CR to TR 38.817-02: Clean-up of TRP measurement background in sub-clause 12.7 and Annex A

- General aspects related

  - R4-1902262 Ad-hoc meeting minutes for NR conformance testing

  - R4-1902648 WF on filler bits for TM

- Transmitter characteristics related

  - R4-1902286 WF on FR2 transient period

  - R4-1902272 WF on directivity for TRP measurements

  - R4-1902280 WF on Tx diversity for TAE requirements

- BS demodulation conformance testing related:

  - Agreement on BS demodulation conformance testing in Chairman report when R4-1901012 was treated

    - For FR2, adopt an absolute AWGN level that is [15]dB above the RF sensitivity.

    - For FR2, do not include any MCS with final requirement (including impairment) SNR>[20] dB, because the link budget in the test chamber is insufficient to support it (assuming currently agreed channel models)

    - The implementation of SNR range in the TS can be FFS

For BS demodulation performance

- Following draft CRs were endorsed for TS38.104

  - R4-1902444	Draft CR to TS 38.104: Editorial CR for BS demodulation requirements

  - R4-1900763	Draft CR to TS 38.104: Update of performance  requirement numbers for DFT-s-OFDM based PUSCH

  - R4-1902389	draftCR for 38.104 on PUSCH requirements with CP-OFDM and FR1

  - R4-1902394	Draft CR to TS 38.104 – PUSCH requirements with CP-OFDM for FR2

  - R4-1902396	CR: Updates to PUCCH formats 3 and 4 performance requirements in TS 38.104

  - R4-1900284	Draft CR on NR PUCCH format2 performance requirements for TS 38.104

  - R4-1900968	Draft CR for 38.104: Performance requirements for NR PUCCH format 1

  - R4-1901387	Draft CR to TS 38.104 BS demodulation PUCCH format 0 requirements

  - R4-1902561	Draft CR for updating PRACH performance requirements in TS38.104

  - R4-1902571	Corrections to 38.104 Delay profile calculation

- Following draft CRs were endorsed for TS38.141-1

  - R4-1902384	Draft CR to TS 38.141-1: Applicability rule for BS conducted demodulation test

  - R4-1900764	Draft CR to TS 38.141-1: Update of test requirement numbers for DFT-s-OFDM based PUSCH

  - R4-1902390	draftCR for 38.141-1: Conducted test requirements for CP-OFDM based PUSCH in FR1

  - R4-1902397	draftCR: Updates to PUCCH formats 3 and 4 conducted conformance testing in TS 38.141-1

  - R4-1900285	Draft CR on NR PUCCH format2 conducted performance requirements for TS 38.141-1

  - R4-1900969	Draft CR for 38.141-1: Conducted test requirements for NR PUCCH format 1

  - R4-1901388	Draft CR to TS 38.141-1 BS demodulation PUCCH format 0 requirements

  - R4-1902400	Draft CR for updating PRACH performance requirements in TS38.141-1

  - R4-1902572	Corrections to 38.141-1 Delay profile calculation

- Following draft CRs were endorsed for TS38.141-2

  - R4-1902385	Draft CR to TS 38.141-2: Applicability rule for BS radidated demodulation test

  - R4-1902446	Draft CR to TS 38.141-2: Editorial CR for BS radidated demodulation test

  - R4-1900765	Draft CR to TS 38.141-2: Update of test requirement numbers for DFT-s-OFDM based PUSCH

  - R4-1902391	draftCR for TS 38.141-2: Radiated test requirements for CP-OFDM based PUSCH in FR1

  - R4-1902395	Draft CR to 38.141-2 – PUSCH requirements with CP-OFDM for FR2

  - R4-1902398	draftCR: Updates to PUCCH format 3 and 4 radiated conformance testing in TS 38.141-2

  - R4-1900286	Draft CR on NR PUCCH format2 radiated performance requirements for TS 38.141-2

  - R4-1900970	Draft CR for 38.141-2: Radiated test requirements for NR PUCCH format 1

  - R4-1901389	Draft CR to TS 38.141-2 BS demodulation PUCCH format 0 requirements

  - R4-1902401	Draft CR for updating PRACH performance requirements in TS38.141-2

  - R4-1902573	Corrections to 38.141-2 Delay profile calculation

- General aspects related

  - R4-1902383	Ad hoc minutes for BS demodulation performance requirements

  - R4-1902071	Way forward on supported feature parameerization declaration for performance requirements

    - Agreement on capturing of declarations in Chairman report

      - Add such reference in next meeting after we have clear agreements.

      - Companies are encouraged to provide draftCRs for next meeting on how to capture the declarations required for the applicability rules definitions.

  - R4-1902438	Way forward on general part of NR BS demodulation performance

  - R4-1902442	Way forward on high speed related requirements for NR BS demodulation in Rel-15

    - Agreement for scenario assumption in Chairman report

      - for slide #3

        - PUSCH requirements for high speed scenarios

          - Option 1 HST (up to 300km/h or 350km/h at Band 7 (2.7GHz) [and  Band n77 (3.6GHz)])

          - Option 2: Use the same band as LTE to reduce the workload for BS side (i.e., maximum Doppler shift is 1340Hz).

  - R4-1902370	Excel Script for Deriving NR Performance Requirements

- PUSCH performance related

  - R4-1902434	WF on NR PUSCH demodulation requirements

    - Agreement for PUSCH in Chairman report

      - on slide #4

        - Cases that can achieve 70% max TP but cannot achieve max TP.

          - Further check and discuss.

  - R4-1902439	Way forward on performance requirements of UCI multiplexing on PUSCH

- PUCCH performance related

  - R4-1902440	Way forward for NR PUCCH performance requirements

  - R4-1902441	Way forward for multi-slot PUCCH performance requirements

For Positioning performance

- Following CRs were agreed for TS 37.171

  - R4-1902103	CR on WLAN and BT in 37.171

- Following CRs were agreed for TS 38.171

  - R4-1902102	CR on AGNSS in 38.171

2.4.2	Remaining Open issues

Core part

For RAN4 remaining issues:

TS38.101-1

- 6.4.2.1	TBD part of EVM	 F6(Averaged EVM)

TS38.101-2

- 6.2.1 UE MOP for PC1/PC2 /PC4

- 6.2XX    MPR condition and reference waveform inc CA case

- 6.2XX	Configured transmitted power inc CA

  - Clarification and default value of UL duty cycle

  - Handling of P-max

- 6.3.3.4	[] part of PRACH time mask

- 6.6       beam correspondence for PC1, PC2, and PC4 and tolerance requirement

- 7.3AX	EIS for CA (NC)

TS38.101-3

- EN-DC including FR2 UL contiguous NR CA is considered.

- 6.2B.1	UE maximum output power for EN-DC

  - Whether or not introducing P-Max for the maximum total power of NR FR2 single cell and cell-group

- 6.2B.4.1	PCMAX (Inter band including both FR1 and FR2)

TS38.133 requirements

- 4. RRC_IDLE state mobility (Measurements of inter-frequency NR cells in FR2, the condition on evaluating reselection criterion for both rangeToBestCell is configured and not configured)

- 6. RRC_CONNECTED state mobility (side condition of Tsearch for unknown cell, known cell condition in FR2)

- 7. Timing (UE timing requirements due to beam switching, MTTD and MRTD for intra-band synchronous EN-DC/intra-band non-contiguous CA, Impact of MRTD on Rx beam switching)

- 8. Signalling characteristics (SCell activation and deactivation delay for FR2, Hypothetical PDCCH parameter for RLM, Necessity of SSB based BFD, Evaluation period for RLM, BFD and CBD (i.e. scaling factor N, and minimum boundary for CBD), RRC-based BWP switch requirement, TCI state switch and SCell activation with multiple TCI states, define simultaneous SSB and CSI-RS BFD requirements)

- 9. RRM measurement (Measurement period for CSI-RS based L1-RSRP reporting in FR2, L1-RSRP reporting delay requirements UE behaviour after measurement gap under large TA, carrier specific scaling factor with GSM measurement and RSTD measurement, Number of ACK/NACKs transmitted by the UE during TECGI)

- RRM requirements for synchronous NR-NR DC among FR1 and FR2 (Option 2) and NE-DC (Option 4)

Performance part

TS38.101-4 requirements

- For demodulation performance requirements (Conducted / Radiated)

  - 5.1.1/7.1.1	Applicability of requirements

  - Removal of [] and TBD from

    - 5.2/7.2	PDSCH demodulation requirements

    - 5.3/7.3	PDCCH demodulation requirements

    - 5.4/7.4	PBCH demodulation requirements

  - 5.5, 5.5A/7.5	Sustained downlink data requirements for single carrier and CA

  - Demodulation requirements for high speed scenarios

- For CSI reporting requirements (Conducted / Radiated)

  - 6.1.1/8.1.1	Applicability of requirements

  - Removal of [] and TBD from

    - 6.2/8.2	CQI reporting requirements

    - 6.3/8.3	PMI reporting requirements

    - 6.4/8.4	RI reporting requirements

- Corresponding test conditions (e.g. FRC) for above requirements in Annex

- Sustained downlink data and CSI reporting requirements for EN-DC

- Demodulation performance and CSI reporting requirements for late drop

TS38.104 requirements

- 8.1.2	/11.1.3		Applicability rule

- Removal of [] and TBD from performance requirements for  (Conducted / Radiated)

  - 8.2/11.2		PUSCH with/without transform precoding

  - 8.3	/11.3		PUCCH 0-4

  - 8.4	/11.4		PRACH

- Performance requirements for UCI on PUSCH

- Performance requirements for FR1 multi-slot PUCCH

- Performance requirements for PUSCH FR1 type B time domain resource allocation

- Performance requirements for PUSCH FR2 DMRS configurations with and without additional DMRS

- Performance requirements for PUSCH FR2 without PT-RS configured

- Performance requirements for PUCCH FR2 format 3 & 4 with and without additional DMRS

- The following performance requirements need further consideration:

  - PUSCH corrections due to unachievable performance measures

  - Performance requirements for high speed

    - PUSCH for HST

    - PRACH for restricted set A and B

TS38.141-1 requirements

- Removal of [] and TBD from conducted performance requirements for

  - 8.2		PUSCH with/without transform precoding

  - 8.3		PUCCH 0-4

  - 8.4		PRACH

- Performance requirements for UCI on PUSCH

- Performance requirements for FR1 multi-slot PUCCH

- Performance requirements for PUSCH FR1 type B time domain resource allocationThe following performance requirements need further consideration:

  - PUSCH corrections due to unachievable performance measures

  - Performance requirements for high speed

    - PUSCH for HST

    - PRACH for restricted set A and B

TS38.141-2 requirements

- 6.5	OTA transmit ON/OFF power

  - For FR2, test procedure and test requirements for both OTA transmitter OFF power and OTA transmitter transient period.

- Removal of [] and TBD from OTA performance requirements for

  - 8.2		PUSCH with/without transform precoding

  - 8.3		PUCCH 0-4

  - 8.4	 	PRACH

- Performance requirements for UCI on PUSCH

- Performance requirements for FR1 multi-slot PUCCH

- Performance requirements for PUSCH FR1 type B time domain resource allocation

- Performance requirements for PUSCH FR2 DMRS configurations with and without additional DMRS

- Performance requirements for PUSCH FR2 without PT-RS configured

- Performance requirements for PUCCH FR2 format 3 & 4 with and without additional DMRS

- The following performance requirements need further consideration:

  - PUSCH corrections due to unachievable performance measures

  - Performance requirements for high speed

    - PUSCH for HST

    - PRACH for restricted set A and B

TS38.133 requirements

- 10. Measurement Performance requirements

  - SSB Ês/Iot and minimum/maximum Io for measurement accuracy requirements in FR2

  - Removal of [] from each accuracy requirement for FR2

  - L1-RSRP accuracy requirements for FR1 and FR2

- Annex A. Test Cases

  - Removal of [] from Reference measurement channels

  - Common configurations including antenna configurations for 4 Rx capable UEs, CSI-RS, and TCI-state．

  - Angle of Arrival (AoA) setup for FR2 including beam direction and related test cases

  - Test method for SS-RSRP in OTA

  - Maintenance for Phase I and II test cases including

    - Test parameters for Radio link monitoring test cases

    - Test parameters for FR2 measurement performance requirements

    - Test requirements for inter-frequency measurement

    - Test requirements for L1-RSRP test parameters

    - Test requirements for Cell re-selection

    - Test requirements for handover

    - Test case for UE UL carrier RRC reconfiguration Delay FR2

    - Test case for Link recovery procedures

    - Test case for Active BWP switch delay for FR2

    - Removal of []and/or TBD from test parameters from each test case

  - Phase III and IV test cases including

    - EN-DC SFTD measurement delay

    - EN-DC/SA interruptions due to measurement on deactivated SCell

    - EN-DC/SA SSB RLM scheduling restriction and impact on mobility

    - RRC Re-establishment

    - RRC Release with redirection to NR/E-UTRAN

    - EN-DC SFTD measurement accuracy

    - EN-DC MTTD and NR CA MTTD

    - EN-DC/SA beam failure detection and recovery and scheduling restriction

    - SA/EN-DC SS-SINR measurement accuracies

    - SA SFTD delay and interruption

    - TCI state switch delay

- Annex B. Conditions for RRM requirements applicability for operating bands

  - Conditions for measurements on NR FR2 intra-frequency cells for cell re-selection

  - Conditions for UE measurements procedures and performance requirements in RRC_CONNECTED state for FR2

TS 37.171 requirements

- Test cases

  - For WLAN

  - For Bluetooth

TS 38.171 requirements

- A-GNSS requirements for FR2

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1

- “RAN1 Chairman’s Notes,” RAN1 chair, 3GPP TSG RAN WG1 Meeting 96, Feb. 2019.

RAN2

[R2-1] “RAN2 Chairman’s Notes,” RAN2 chair, 3GPP TSG RAN WG2 Meeting 105, Mar. 2019.

RAN3

[R3-1] “RAN3 Chairman’s Notes,” RAN3 chair, 3GPP TSG RAN WG3 Meeting 103, Mar. 2019.

RAN4

[R4-1] “RAN4 Chairman’s Notes,” RAN4 chair, 3GPP TSG RAN WG4 Meeting 90, Mar. 2019.

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion level swith colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template