3GPP TSG RAN meeting #83										RP-190313

Shenzhen, China, March 18-21, 2019

Status Report to TSG

Agenda item:			9.5.1

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | DC_R16_1BLTE_1BNR_2DL2UL |  |  |  |  |
| Unique ID | 800066 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-182568 Revised WID: Dual Connectivity (EN-DC) of 1 LTE band (1DL/1UL) and 1 NR band (1DL/1UL) |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 12/2019 | Performance part: 12/2019 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 40% | Performance Part: 40% | Testing part: 40% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Yuta Oguma |
|  | Company | NTT DOCOMO, INC. |
|  | Email | yuuta.oguma.yt@nttdocomo.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

Dual Connectivity (EN-DC) of 2 bands LTE inter-band CA (2DL/1UL) and 1 NR band (1DL/1UL)

Table 1-1: Individual configuration names, proponents and supporting companies for DC_x-nx within FR1

| CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| DL_5A_n79A_UL_5A_n79A | Rel-15 | Bo Liu, China Telecom | 37.716-11-11: R4-1810331 38.101-3: R4-1815069 | yes | yes | none |
| DL_66C_n71A_UL_66A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | 38.101-3 : R4-1815069 | Yes | no | Completed |
| DL_(n)71AA_UL_(n)71AA | Rel-15 | Nelson Ueng, T-Mobile USA | Add note here B to AA | Yes | no | Completed |
| DL_2A_n71B_UL_2A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | Endorsed in draft CR R4-1815803 38.101-3 : R4-1815069 | Yes | no | Completed |
| DL_66A_n71B_UL_66A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | Endorsed in draft CR R4-1815803 38.101-3 : R4-1815069 | Yes | no | Completed |
| DC_3A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-11-11: R4-1813065 TS 38.101-3: R4-1815069 | Yes | Yes | None |
| DC_3A-3A_n77A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-11-11: R4-1816168 TS 38.101-3: R4-1815069 | Yes | Yes | None |
| DC_3A-3A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-11-11: R4-1816168 TS 38.101-3: R4-1815069 | Yes | Yes | None |
| DC_7A_n77A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-11-11: R4-1813083, R4-1900724 38.101: R4-1900862 | Yes | Yes | None |
| DC_7A-7A_n77A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-11-11: R4-1813083, R4-1900724 38.101: R4-1900862 | Yes | Yes | None |
| DL_3A_n3A_UL_3A_n3A | Rel-15 | Bo-Han Hsieh, CHTTL | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR Final CR |
| DC_42D_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1811430 | Yes | no | None |
| DC_42D_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1811430 | Yes | no | None |
| DC_42D_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1811430 | Yes | no | None |
| DC_42E_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1811430 | Yes | no | None |
| DC_42E_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1811430 | Yes | no | None |
| DC_42E_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1811430 | Yes | no | None |
| DC_1A_n77C_UL_1A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A_n78C_UL_1A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A_n79C_UL_1A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A_n78C_UL_3A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_19A_n79C_UL_19A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_19A_n78C_UL_19A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_19A_n77C_UL_19A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A_n77C_UL_21A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A_n78C_UL_21A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A_n79C_UL_21A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DL_3A_n41A_UL_3A_n41A | Rel-15 | Yuexia Song, CATT | TR 37.716-11-11: R4-1816181 TS 38.101-3: R4-1815069 | yes | yes | None |
| DL_3A_n41C_UL_3A_n41A | Rel-15 | Yuexia Song, CATT |  | no | no | Not started |
| DL_3A_n41C_UL_3A_n41C | Rel-15 | Yuexia Song, CATT |  | no | no | Not started |
| DL_3A_n41(2A)_UL_3A_n41A | Rel-15 | Yuexia Song, CATT |  | no | no | Not started |
| DL_39A_n41A_UL_39A_n41A | Rel-15 | Yuexia Song, CATT | TR 37.716-11-11: R4-1816182 TS 38.101-3: R4-1815069 | yes | yes | None |
| DL_39A_n41C_UL_39A_n41A | Rel-15 | Yuexia Song, CATT |  | no | no | Not started |
| DL_39A_n41C_UL_39A_n41C | Rel-15 | Yuexia Song, CATT |  | no | no | Not started |
| DL_39A_n41(2A)_UL_39A_n41A | Rel-15 | Yuexia Song, CATT |  | no | no | Not started |
| DC_5A_n71A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_7C_n78A | Rel-15 | Liu Liehai, Huawei |  |  |  | The configuration already exists in the spec and can be removed from the WID |
| DC_12A_n71A | Rel-15 | Liu Liehai, Huawei |  | No | No | The amount of MSD is for further study. |
| DC_66A_n78A | Rel-15 | Liu Liehai, Huawei |  |  |  | The configuration already exists in the spec and can be removed from the WID |
| DL_8A_n41A_UL_8A_n41A | Rel-15 | Liu, Liehai, Huawei |  | No | No | The MSD due to harmonics of Band 8 fall into Band41 is FFS. |
| DL_8A_n41C_UL_8A_n41A | Rel-15 | Liu, Liehai, Huawei |  | No | No | The MSD due to harmonics of Band 8 fall into Band41 is FFS. |
| DL_8A_n41C_UL_8A_n41C | Rel-15 | Liu, Liehai, Huawei |  | No | No | The MSD due to harmonics of Band 8 fall into Band41 is FFS. UL intra-band CA is ongoing |
| DL_8A_n41(2A)_UL_8A_n41A | Rel-15 | Liu, Liehai, Huawei |  | No | No | The MSD due to harmonics of Band 8 fall into Band41 is FFS. |
| DL_8A_n41(2A)_UL_8A_n41(2A) | Rel-15 | Liu, Liehai, Huawei |  | No | No | The MSD due to harmonics of Band 8 fall into Band41 is FFS. UL intra-band NC CA is ongoing |
| DL_(n)41A2A_UL_(n)41AA | Rel-15 | Liu, Liehai, Huawei |  | No | No | UL intra-band NC CA is ongoing |
| DL_(n)41C2A_UL_(n)41AA | Rel-15 | Liu, Liehai, Huawei |  | No | No | UL intra-band NC CA is ongoing |
| DL_(n)41D2A_UL_(n)41AA | Rel-15 | Liu, Liehai, Huawei |  | No | No | UL intra-band NC CA is ongoing |
| DL_1A-n50A_UL_1A_n50A | Rel-16 | Laurent Dolizy, Huawei |  | no | no | SUO and Reference sensitivity should be studied |
| DL_3A-n50A_UL_3A_n50A | Rel-16 | Laurent Dolizy, Huawei |  | no | no | SUO and Reference sensitivity should be studied |
| DL_20A-n50A_UL_20A_n50A | Rel-16 | Laurent Dolizy, Huawei |  | no | no | SUO and Reference sensitivity should be studied |
| DL_28A-n50A_UL_28A_n50A | Rel-16 | Laurent Dolizy, Huawei |  | no | no | SUO and Reference sensitivity should be studied |
| DC_28A-n41A | Rel-15 | Laurent Dolizy, Huawei |  | no | no | SUO and Reference sensitivity should be studied |
| DC_20A-n41A | Rel-15 | Laurent Dolizy, Huawei |  | no | no | SUO and Reference sensitivity should be studied |
| DC_1A-n41A | Rel-15 | Laurent Dolizy, Huawei |  | no | no | SUO and Reference sensitivity should be studied |
| DC_40C-n41A | Rel-15 | Laurent Dolizy, Huawei |  | no | no | General requirements are under study |
| DC_7A_n71A | Rel-15 | Liu Liehai, Huawei | 38.101-3: R4-1900862 37.716-11-11:R4-1900907 | yes | yes | none |
| DC_13A_n71A | Rel-15 | Liu Liehai, Huawei |  | no | no | open |
| DC_66A-66A_n78A | Rel-15 | Liu Liehai, Huawei | 38.101-3: R4-1900862 | yes | yes | none |
| DL_1A_n7A _UL_1A_n7A | Rel-15 | S. Truelove, BT plc | pCR: R4-1900779, R4-1901429 Big CR 38.101-3: R4-1900862 | Yes | Yes | None |
| DL_3C_n7A _UL_3C_n7A | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901430 Big CR 38.101-3: R4-1900862 | Yes | Yes | None |
| DL_3C_n7A _UL_3A_n7A | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901430 Big CR 38.101-3: R4-1900862 | Yes | Yes | None |
| DL_3C_n28A _UL_3C_n28A | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901430 Big CR 38.101-3: R4-1900862 | Yes | Yes | None |
| DL_3C_n28A _UL_3A_n28A | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901430 Big CR 38.101-3: R4-1900862 | Yes | Yes | None |
| DL_7C_n28A_UL_7C_n28A | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901430 Big CR 38.101-3: R4-1900862 | Yes | Yes | None |
| DC_28_n8 | Rel-15 | Jeremy Chu, Telstra | 37.716-11-11 : R4-1901454 38.101-3 : R4-1900862 | Yes | Yes | Pending email approval of Big CR |
| DC_40A-n41A | Rel-15 | Shengxiang, Guo ZTE Corporation | TR37.716-11-11: R4-1900456 38.101-3: R4-1900862 | yes | yes | Pending approval of Big CR |

Table 2-2: Individual configuration names, proponents and supporting companies for DC_y-ny including FR2

| CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| DC_2A_n261(2H) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_2A_n261(2I) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_4A_n261(2H) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_4A_n261(2I) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_4A_n261(A-D) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_4A_n261(A-H) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_4A_n261(A-2H) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_4A_n261(A-D-H) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_4A_n261(A-G) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_4A_n261(A-G-H) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_4A_n261(A-I) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_4A_n261(A-2I) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_4A_n261(G-I) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_4A_n261(A-G-I) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_4A_n261(A-H-I) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_4A_n261(G-H) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_4A_n261(H-I) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_5A_n261(2H) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_5A_n261(2I) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_5A_n261(A-D) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_5A_n261(A-H) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_5A_n261(A-D-H) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_5A_n261(A-G) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_5A_n261(A-G-H) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_5A_n261(A-I) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_5A_n261(G-I) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_5A_n261(A-G-I) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_5A_n261(A-H-I) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_5A_n261(G-H) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_5A_n261(H-I) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_13A_n261(2H) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_13A_n261(2I) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_66A_n261(A-D) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_66A_n261(A-D-H) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_66A_n261(A-G) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_66A_n261(A-G-H) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_66A_n261(G-I) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_66A_n261(A-G-I) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_66A_n261(A-H-I) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_66A_n261(G-H) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_66A_n261(H-I) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813786 | Yes | no | Completed |
| DC_2A_n260(5A) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_2A_n260(6A) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_2A_n260(7A) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_2A_n260(8A) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_2A_n260(2D) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_2A_n260(2G) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_2A_n260(3G) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_2A_n260(4G) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_2A_n260(2H) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_2A_n260(2O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_2A_n260(3O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_2A_n260(4O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(5A) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(6A) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(7A) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(8A) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(2D) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(2G) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(3G) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(4G) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(2H) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(2O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(3O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(4O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(A-D) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(2A-D) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(A-O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(2A-O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(A-D-O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(2A-D-O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(A-2O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(D-2O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(A-D-2O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(2A-D-2O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(A-2D) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(2A-2D) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(A-P) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(2A-P) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(A-2P) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(2A-2P) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(A-G) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(2A-G) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(A-2G) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(2A-2G) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(G-O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(2G-O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(A-G-O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(2A-G-O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(A-2G-O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(2A-2G-O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(A-H) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(A-2H) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(2A-H) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(2A-2H) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(2A-2O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(A-3O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(2A-3O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(A-4O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(2A-4O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(3A-O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(3A-2O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(3A-3O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(3A-G) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(3A-2G) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(4A-G) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(4A-2G) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(4A-O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(4A-2O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(D-2G) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(2D-O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(G-2O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(2G-2O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(G-3O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(2G-3O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(G-4O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(2G-4O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(3G-O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(4G-O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(H-O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_4A_n260(2H-O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_5A_n260(2D) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_5A_n260(3G) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_5A_n260(4G) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_5A_n260(2H) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_5A_n260(A-D) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_5A_n260(2A-D) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_5A_n260(A-D-O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_5A_n260(2A-D-O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_5A_n260(D-2O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_5A_n260(A-D-2O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_5A_n260(2A-D-2O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_5A_n260(A-2D) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_5A_n260(2A-2D) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_5A_n260(A-P) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_5A_n260(2A-P) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_5A_n260(A-2P) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_5A_n260(2A-2P) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_5A_n260(3A-3O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_5A_n260(D-2G) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_5A_n260(2D-O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_5A_n260(G-2O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_5A_n260(2G-2O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_5A_n260(G-3O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_5A_n260(2G-3O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_5A_n260(G-4O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_5A_n260(2G-4O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_5A_n260(3G-O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_5A_n260(4G-O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_5A_n260(H-O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_5A_n260(2H-O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_13A_n260(5A) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_13A_n260(6A) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_13A_n260(7A) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_13A_n260(8A) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_13A_n260(2D) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_13A_n260(2G) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_13A_n260(3G) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_13A_n260(4G) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_13A_n260(2H) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_13A_n260(2O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_13A_n260(3O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_13A_n260(4O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_66A_n260(2D) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_66A_n260(3G) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_66A_n260(4G) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_66A_n260(2H) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_66A_n260(A-D) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_66A_n260(2A-D) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_66A_n260(A-D-O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_66A_n260(2A-D-O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_66A_n260(D-2O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_66A_n260(A-D-2O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_66A_n260(2A-D-2O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_66A_n260(A-2D) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_66A_n260(2A-2D) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_66A_n260(A-P) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_66A_n260(2A-P) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_66A_n260(A-2P) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_66A_n260(2A-2P) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_66A_n260(3A-3O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_66A_n260(D-2G) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_66A_n260(2D-O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_66A_n260(G-2O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_66A_n260(2G-2O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_66A_n260(G-3O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_66A_n260(2G-3O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_66A_n260(G-4O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_66A_n260(2G-4O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_66A_n260(3G-O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_66A_n260(4G-O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_66A_n260(H-O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_66A_n260(2H-O) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813787 | Yes | no | Completed |
| DC_5A_n260(9A) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1815605 | Yes | no | Completed |
| DC_5A_n260(10A) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1815605 | Yes | no | Completed |
| DC_5A_n260(2P) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1815605 | Yes | no | Completed |
| DC_5A_n260(3P) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1815605 | Yes | no | Completed |
| DC_5A_n260(4P) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1815605 | Yes | no | Completed |
| DC_5A_n260(2A)_UL_n260(2A) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813788 | Yes | no | Completed |
| DC_5A_n260(4A)_UL_n260(4A) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813788 | Yes | no | Completed |
| DC_13A_n260(2A)_UL_n260(2A) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813788 | Yes | no | Completed |
| DC_13A_n260(4A)_UL_n260(4A) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813788 | Yes | no | Completed |
| DC_66A_n260(2A)_UL_n260(2A) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813788 | Yes | no | Completed |
| DC_66A_n260(4A)_UL_n260(4A) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813788 | Yes | no | Completed |
| DC_5A_n261I_UL_n261H | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813788 | Yes | no | Completed |
| DC_5A_n261M_UL_n261H | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813788 | Yes | no | Completed |
| DC_13A_n261I_UL_n261H | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813788 | Yes | no | Completed |
| DC_13A_n261M_UL_n261H | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813788 | Yes | no | Completed |
| DC_66A_n261I_UL_n260H | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813788 | Yes | no | Completed |
| DC_66A_n261M_UL_n261H | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813788 | Yes | no | Completed |
| DC_2A_n260G_UL_2A_n260A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813075 | Yes | Yes | None |
| DC_2A_n260(2G)_UL_2A_n260A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1813075 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_2A_n260(2A)_UL_2A_n260A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1813075 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_2A_n260(6A)_UL_2A_n260A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1813075 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_2A_n260(8A)_UL_2A_n260A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1813075 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_2A_n260G_UL_2A_n260G | Rel-15 | Zheng Zhao, Verizon Wireless |  | No | No | UL CA is ongoing |
| DC_2A_n260(A-G)_UL_2A_n260A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | DL CA is ongoing |  |  |  |
| DC_2A_n260(A-G)_UL_2A_n260G | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | DL CA is ongoing |  |  |  |
| DC_2A_n260(2G)_UL_2A_n260G | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |  |
| DC_2A_n260(2A-2G)_UL_2A_n260A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | DL CA is ongoing |  |  |  |
| DC_2A_n260(2A-2G)_UL_2A_n260G | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |  |
| DC_2A_n260H_UL_2A_n260A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1813075 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_2A_n260H_UL_2A_n260G | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |  |
| DC_2A_n260H_UL_2A_n260H | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |  |
| DC_2A_n260(2H)_UL_2A_n260A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1813075 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_2A_n260(2H)_UL_2A_n260G | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |  |
| DC_2A_n260(2H)_UL_2A_n260H | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |  |
| DC_2A_n260(2A-2H)_UL_2A_n260A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | DL CA is ongoing |  |  |  |
| DC_2A_n260(2A-2H)_UL_2A_n260G | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |  |
| DC_2A_n260(2A-2H)_UL_2A_n260H | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |  |
| DC_2A_n260O_UL_2A_n260A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | DL CA is ongoing |  |  |  |
| DC_2A_n260O_UL_2A_n260O | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |  |
| DC_2A_n260P_UL_2A_n260A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | DL CA is ongoing |  |  |  |
| DC_2A_n260P_UL_2A_n260O | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |  |
| DC_2A_n260P_UL_2A_n260P | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |  |
| DC_2A_n260Q_UL_2A_n260A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | DL CA is ongoing |  |  |  |
| DC_2A_n260Q_UL_2A_n260O | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |  |
| DC_2A_n260Q_UL_2A_n260P | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |  |
| DC_2A_n260Q_UL_2A_n260Q | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |  |
| DC_2A_n260(A-P-Q)_UL_2A_n260A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | DL CA is ongoing |  |  |  |
| DC_2A_n260(A-P-Q)_UL_2A_n260O | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |  |
| DC_2A_n260(A-P-Q)_UL_2A_n260P | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |  |
| DC_2A_n260(A-P-Q)_UL_2A_n260Q | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |  |
| DC_2A_n260(3A-O-P)_UL_2A_n260A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | DL CA is ongoing |  |  |  |
| DC_2A_n260(3A-O-P)_UL_2A_n260O | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |  |
| DC_2A_n260(3A-O-P)_UL_2A_n260P | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |  |
| DC_2A_n260(4A-2O)_UL_2A_n260A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | DL CA is ongoing |  |  |  |
| DC_2A_n260(4A-2O)_UL_2A_n260O | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |  |
| DC_2A_n261(4A)_UL_2A_n261A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900288 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_2A_n261G_UL_2A_n261G | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900288 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_2A_n261H_UL_2A_n261H | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900288 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_2A_n261H_UL_2A_n261G | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900288 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_2A_n261I_UL_2A_n261I | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900288 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_2A_n261I_UL_2A_n261H | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900288 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_2A_n261I_UL_2A_n261G | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900288 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_2A_n261M_UL_2A_n261A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900288 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_2A_n261M_UL_2A_n261I | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900288 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_2A_n261M_UL_2A_n261H | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900288 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_2A_n261M_UL_2A_n261G | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900288 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_2A_n261(A-H)_UL_2A_n261A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900288 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_2A_n261(A-H)_UL_2A_n261H | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900288 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_2A_n261(A-H)_UL_2A_n261G | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900288 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_2A_n261(G-H)_UL_2A_n261A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900288 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_2A_n261(G-H)_UL_2A_n261H | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900288 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_2A_n261(G-H)_UL_2A_n261G | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900288 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_2A_n261(2H)_UL_2A_n261H | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900288 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_2A_n261(2H)_UL_2A_n261G | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900288 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_2A_n261(A-G-H)_UL_2A_n261A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900288 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_2A_n261(A-G-H)_UL_2A_n261H | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900288 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_2A_n261(A-G-H)_UL_2A_n261G | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900288 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_2A_n261(A-G-I)_UL_2A_n261A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900288 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_2A_n261(A-G-I)_UL_2A_n261I | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900288 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_2A_n261(A-G-I)_UL_2A_n261H | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900288 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_2A_n261(A-G-I)_UL_2A_n261G | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900288 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_2A_n261(H-I)_UL_2A_n261A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900288 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_2A_n261(H-I)_UL_2A_n261I | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900288 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_2A_n261(H-I)_UL_2A_n261H | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900288 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_2A_n261(H-I)_UL_2A_n261G | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900288 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n260(2A)_UL_4A_n260A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900289 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n260(3A)_UL_4A_n260A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900289 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n260(4A)_UL_4A_n260A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900289 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n260G_UL_4A_n260A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900289 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n260G_UL_4A_n260G | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900289 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n260(2A-2G)_UL_4A_n260A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900289 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n260(2A-2G)_UL_4A_n260G | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900289 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n260H_UL_4A_n260A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900289 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n260H_UL_4A_n260G | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900289 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n260H_UL_4A_n260H | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900289 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n260(2H)_UL_4A_n260A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900289 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n260(2H)_UL_4A_n260G | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900289 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n260(2H)_UL_4A_n260H | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900289 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n260(2A-2H)_UL_4A_n260A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900289 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n260(2A-2H)_UL_4A_n260G | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900289 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n260(2A-2H)_UL_4A_n260H | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900289 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n260O_UL_4A_n260A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900289 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n260O_UL_4A_n260O | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900289 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n260P_UL_4A_n260A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900289 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n260P_UL_4A_n260O | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900289 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n260P_UL_4A_n260P | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900289 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n260Q_UL_4A_n260A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900289 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n260Q_UL_4A_n260O | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900289 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n260Q_UL_4A_n260P | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900289 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n260Q_UL_4A_n260Q | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900289 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n260(A-P-Q)_UL_4A_n260A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900289 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n260(A-P-Q)_UL_4A_n260O | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900289 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n260(A-P-Q)_UL_4A_n260P | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900289 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n260(A-P-Q)_UL_4A_n260Q | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900289 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n260(3A-O-P)_UL_4A_n260A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900289 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n260(3A-O-P)_UL_4A_n260O | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900289 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n260(3A-O-P)_UL_4A_n260P | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900289 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n260(4A-2O)_UL_4A_n260A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900289 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n260(4A-2O)_UL_4A_n260O | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900289 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n261(A-2H) | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1813786 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n261(A-2I) | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1813786 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n261(4A)_UL_4A_n261A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900290 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n261G_UL_4A_n261G | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900290 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n261H_UL_4A_n261H | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900290 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n261H_UL_4A_n261G | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900290 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n261I_UL_4A_n261I | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900290 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n261I_UL_4A_n261H | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900290 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n261I_UL_4A_n261G | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900290 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n261M_UL_4A_n261A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900290 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n261M_UL_4A_n261I | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900290 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n261M_UL_4A_n261H | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900290 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n261M_UL_4A_n261G | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900290 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n261(A-H)_UL_4A_n261H | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900290 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n261(A-H)_UL_4A_n261G | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900290 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n261(G-H)_UL_4A_n261H | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900290 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n261(G-H)_UL_4A_n261G | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900290 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n261(2H)_UL_4A_n261H | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900290 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n261(2H)_UL_4A_n261G | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900290 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n261(A-G-H)_UL_4A_n261H | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900290 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n261(A-G-H)_UL_4A_n261G | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900290 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n261(A-G-I)_UL_4A_n261I | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900290 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n261(A-G-I)_UL_4A_n261H | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900290 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n261(A-G-I)_UL_4A_n261G | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900290 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n261(H-I)_UL_4A_n261I | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900290 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n261(H-I)_UL_4A_n261H | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900290 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_4A_n261(H-I)_UL_4A_n261G | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900290 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_5A_DL_n260(2A)_UL_n260(2A) | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1813788 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DC_5A_DL_n260(4A)_UL_n260(4A) | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1813788 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DL_5A-n260(6A)_UL_5A-n260A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1811440 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DL_5A-n260(8A) _UL_5A-n260A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1811440 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DL_5A-n260(10A) _UL_5A-n260A | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1815605 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |  |
| DL_5A-n260(4A-2G-4A) _UL_5A-n260A |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  | TR 37.716-11-11: R4-1811440 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |
| DC_5A-n260(2A-2G-2O-2A) _UL_5A-n260A |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  | TR 37.716-11-11: R4-1900412 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |
| DL_5A-n260(2A-2H-2A)_UL_5A-n260A |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  | TR 37.716-11-11: R4-1811440 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |
| DL_5A-n260(2A-2O-2A)_UL_5A-n260A |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  | TR 37.716-11-11: R4-1811440 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |
| DL_5A-n260(4A-2O-4A)_UL_5A-n260A |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  | TR 37.716-11-11: R4-1811440 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |
| DL_5A-n260(6A-2O-6A)_UL_5A-n260A |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  | TR 37.716-11-11: R4-1900412 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |
| DL_5A-n260(8A-2O-8A)_UL_5A-n260A |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  | TR 37.716-11-11: R4-1900412 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |
| DL_5A-n260(2A-2O-2P-2A) _UL_5A-n260A |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  | TR 37.716-11-11: R4-1900412 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |
| DL_5A-n260(6A-3O-6A) _UL_5A-n260A |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  | TR 37.716-11-11: R4-1900412 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |
| DL_5A-n260(2A-4O-2A) _UL_5A-n260A |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  | TR 37.716-11-11: R4-1900412 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |
| DL_5A-n260(4A-4O-4A) _UL_5A-n260A |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  | TR 37.716-11-11: R4-1900412 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |
| DL_5A-n260(6A-2P-6A) _UL_5A-n260A |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  | TR 37.716-11-11: R4-1900412 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |
| DL_5A-n260(2O-2P-2O) _UL_5A-n260A |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  | TR 37.716-11-11: R4-1900412 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |
| DL_5A-n260(4P) _UL_5A-n260A |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  | TR 37.716-11-11: R4-1900412 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |
| DL_5A-n260(2A-4P-2A) _UL_5A-n260A |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  | TR 37.716-11-11: R4-1900412 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |
| DL_5A-n260(4A-2Q-4A) _UL_5A-n260A |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  | TR 37.716-11-11: R4-1900412 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |
| DL_5A-n260(2A-2O-2Q-2O-2A) _UL_5A-n260A |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  | TR 37.716-11-11: R4-1900412 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |
| DL_5A-n261(A-D-2O-A) _UL_5A-n261A |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  | TR 37.716-11-11: R4-1813075 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |
| DC_5A_n260(2A)_UL_5A_n260A |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  | TS38.101-3: R4-1806518 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |
| DC_5A_n260(3A)_UL_5A_n260A |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  | TS38.101-3: R4-1806518 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |
| DC_5A_n260(4A)_UL_5A_n260A |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  | TS38.101-3: R4-1806518 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |
| DC_5A_n260(6A)_UL_5A_n260A |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  | TS38.101-3: R4-1813082 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |
| DC_5A_n260(8A)_UL_5A_n260A |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  | TS38.101-3: R4-1813082 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |
| DC_5A_n260G_UL_5A_n260A |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  | TS38.101-3: R4-1806518 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |
| DC_5A_n260G_UL_5A_n260G |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |
| DC_5A_n260(A-G)_UL_5A_n260A |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  | TS38.101-3: R4-1813082 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |
| DC_5A_n260(A-G)_UL_5A_n260G |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |
| DC_5A_n260(2G)_UL_5A_n260A |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  | TS38.101-3: R4-1813082 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |
| DC_5A_n260(2G)_UL_5A_n260G |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |
| DC_5A_n260(2A-2G)_UL_5A_n260A |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  | TS38.101-3: R4-1813082 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |
| DC_5A_n260(2A-2G)_UL_5A_n260G |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |
| DC_5A_n260H_UL_5A_n260A |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  | TS38.101-3: R4-1806518 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |
| DC_5A_n260H_UL_5A_n260G |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |
| DC_5A_n260H_UL_5A_n260H |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |
| DC_5A_n260(2H)_UL_5A_n260A |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  | TS38.101-3: R4-1813082 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |
| DC_5A_n260(2H)_UL_5A_n260G |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |
| DC_5A_n260(2H)_UL_5A_n260H |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |
| DC_5A_n260(2A-2H)_UL_5A_n260A |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  | TS38.101-3: R4-1813082 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |
| DC_5A_n260(2A-2H)_UL_5A_n260G |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |
| DC_5A_n260(2A-2H)_UL_5A_n260H |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |
| DC_5A_n260O_UL_5A_n260A |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  | TS38.101-3: R4-1806518 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |
| DC_5A_n260O_UL_5A_n260O |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |
| DC_5A_n260P_UL_5A_n260A |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  | TS38.101-3: R4-1806518 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |
| DC_5A_n260P_UL_5A_n260O |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |
| DC_5A_n260P_UL_5A_n260P |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |
| DC_5A_n260Q_UL_5A_n260A |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  | TS38.101-3: R4-1806518 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |
| DC_5A_n260Q_UL_5A_n260O |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |
| DC_5A_n260Q_UL_5A_n260P |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |
| DC_5A_n260Q_UL_5A_n260Q |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |
| DC_5A_n260(A-P-Q)_UL_5A_n260A |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TS38.101-3: R4-1901441 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |
| DC_5A_n260(A-P-Q)_UL_5A_n260O |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |
| DC_5A_n260(A-P-Q)_UL_5A_n260P |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |
| DC_5A_n260(A-P-Q)_UL_5A_n260Q |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |
| DC_5A_n260(3A-O-P)_UL_5A_n260A |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TS38.101-3: R4-1901441 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |
| DC_5A_n260(3A-O-P)_UL_5A_n260O |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |
| DC_5A_n260(3A-O-P)_UL_5A_n260P |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |
| DC_5A_n260(4A-2O)_UL_5A_n260A |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TS38.101-3: R4-1813082 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |
| DC_5A_n260(4A-2O)_UL_5A_n260O |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |
| DL_5A-n261(A-2D-A) _UL_5A-n261A |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900412 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |
| DL_5A-n261(A-2G-2O-A) _UL_5A-n261A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1900412 | Yes | Yes | None |
| DL_5A-n261(A-3G-O-A) _UL_5A-n261A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1900412 | Yes | Yes | None |
| DL_5A-n261(A-4G-A) _UL_5A-n261A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1900412 | Yes | Yes | None |
| DL_5A-n261(A-2H-A) _UL_5A-n261A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1900412 | Yes | Yes | None |
| DL_5A-n261(A-2I-A) _UL_5A-n261A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1900412 | Yes | Yes | None |
| DL_5A-n261(A-4O-A) _UL_5A-n261A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1900412 | Yes | Yes | None |
| DL_5A-n261(A-7O-A) _UL_5A-n261A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1900412 | Yes | Yes | None |
| DL_5A-n261(A-2P-A) _UL_5A-n261A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1900412 | Yes | Yes | None |
| DL_5A-n261(A-2Q-A) _UL_5A-n261A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1900412 | Yes | Yes | None |
| DC_5A_DL_n261I_UL_n261H | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813788 | Yes | Yes | None |
| DC_5A_DL_n261M_UL_n261H | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813788 | Yes | Yes | None |
| DC_5A_n261(4A)_UL_5A_n261A |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TS38.101-3: R4-1806518 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |
| DC_5A_n261G_UL_5A_n261G |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |
| DC_5A_n261H_UL_5A_n261H |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |
| DC_5A_n261H_UL_5A_n261G |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |
| DC_5A_n261I_UL_5A_n261I |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |
| DC_5A_n261I_UL_5A_n261H |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |
| DC_5A_n261I_UL_5A_n261G |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |
| DC_5A_n261M_UL_5A_n261A |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TS38.101-3: R4-1806518 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |
| DC_5A_n261M_UL_5A_n261I |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |
| DC_5A_n261M_UL_5A_n261H |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |
| DC_5A_n261M_UL_5A_n261G |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |
| DC_5A_n261(A-H)_UL_5A_n261H |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |
| DC_5A_n261(A-H)_UL_5A_n261G |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |
| DC_5A_n261(G-H)_UL_5A_n261H |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |
| DC_5A_n261(G-H)_UL_5A_n261G |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |
| DC_5A_n261(2H)_UL_5A_n261H |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |
| DC_5A_n261(2H)_UL_5A_n261G |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |
| DC_5A_n261(A-G-H)_UL_5A_n261H |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |
| DC_5A_n261(A-G-H)_UL_5A_n261G |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |
| DC_5A_n261(A-G-I)_UL_5A_n261I |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |
| DC_5A_n261(A-G-I)_UL_5A_n261H |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |
| DC_5A_n261(A-G-I)_UL_5A_n261G |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |
| DC_5A_n261(H-I)_UL_5A_n261I |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |
| DC_5A_n261(H-I)_UL_5A_n261H |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |
| DC_5A_n261(H-I)_UL_5A_n261G |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |  |  |
| DC_13A_DL_n260(2A)_UL_n260(2A) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813788 | Yes | Yes | None |
| DC_13A_DL_n260(4A)_UL_n260(4A) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813788 | Yes | Yes | None |
| DC_13A_DL_n261I_UL_n261H | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813788 | Yes | Yes | None |
| DC_13A_DL_n261M_UL_n261H | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813788 | Yes | Yes | None |
| DC_13A_n260(2A)_UL_13A_n260A |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |
| DC_13A_n260(3A)_UL_13A_n260A |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |
| DC_13A_n260(4A)_UL_13A_n260A |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |
| DC_13A_n260(6A)_UL_13A_n260A |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  | TR 37.716-11-11: R4-1812075 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |
| DC_13A_n260(8A)_UL_13A_n260A |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  | TR 37.716-11-11: R4-1812075 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |
| DC_13A_n260G_UL_13A_n260A |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |
| DC_13A_n260G_UL_13A_n260G |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |
| DC_13A_n260(A-G)_UL_13A_n260A |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |
| DC_13A_n260(A-G)_UL_13A_n260G |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |
| DC_13A_n260(2G)_UL_13A_n260A |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  | TR 37.716-11-11: R4-1812075 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |
| DC_13A_n260(2G)_UL_13A_n260G |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  | TR 37.716-11-11: R4-1812075 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |
| DC_13A_n260(2A-2G)_UL_13A_n260A |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  | TR 37.716-11-11: R4-1812075 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |
| DC_13A_n260(2A-2G)_UL_13A_n260G |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  | TR 37.716-11-11: R4-1812075 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |
| DC_13A_n260H_UL_13A_n260A |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |
| DC_13A_n260H_UL_13A_n260G |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |
| DC_13A_n260H_UL_13A_n260H |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |
| DC_13A_n260(2H)_UL_13A_n260A |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  | TR 37.716-11-11: R4-1812075 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |
| DC_13A_n260(2H)_UL_13A_n260G |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |
| DC_13A_n260(2H)_UL_13A_n260H |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |
| DC_13A_n260(2A-2H)_UL_13A_n260A |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |
| DC_13A_n260(2A-2H)_UL_13A_n260G |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |
| DC_13A_n260(2A-2H)_UL_13A_n260H |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |
| DC_13A_n260O_UL_13A_n260A |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |
| DC_13A_n260O_UL_13A_n260O |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |
| DC_13A_n260P_UL_13A_n260A |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |
| DC_13A_n260P_UL_13A_n260O |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |  |  |
| DC_13A_n260P_UL_13A_n260P |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_13A_n260Q_UL_13A_n260A |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_13A_n260Q_UL_13A_n260O |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_13A_n260Q_UL_13A_n260P |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_13A_n260Q_UL_13A_n260Q |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_13A_n260(A-P-Q)_UL_13A_n260A |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_13A_n260(A-P-Q)_UL_13A_n260O |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_13A_n260(A-P-Q)_UL_13A_n260P |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_13A_n260(A-P-Q)_UL_13A_n260Q |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_13A_n260(3A-O-P)_UL_13A_n260A |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_13A_n260(3A-O-P)_UL_13A_n260O |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_13A_n260(3A-O-P)_UL_13A_n260P |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_13A_n260(4A-2O)_UL_13A_n260A |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_13A_n260(4A-2O)_UL_13A_n260O |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_13A_n261(4A)_UL_13A_n261A |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_13A_n261G_UL_13A_n261G |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_13A_n261H_UL_13A_n261H |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_13A_n261H_UL_13A_n261G |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_13A_n261I_UL_13A_n261I |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_13A_n261M_UL_13A_n261A |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_13A_n261M_UL_13A_n261I |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_13A_n261(A-H)_UL_13A_n261A |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_13A_n261(A-H)_UL_13A_n261H |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_13A_n261(A-H)_UL_13A_n261G |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_13A_n261(G-H)_UL_13A_n261A |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_13A_n261(G-H)_UL_13A_n261H |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_13A_n261(G-H)_UL_13A_n261G |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_13A_n261(2H)_UL_13A_n261H |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_13A_n261(2H)_UL_13A_n261G |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_13A_n261(A-G-H)_UL_13A_n261A |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_13A_n261(A-G-H)_UL_13A_n261H |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_13A_n261(A-G-H)_UL_13A_n261G |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_13A_n261(A-G-I)_UL_13A_n261A |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_13A_n261(A-G-I)_UL_13A_n261I |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_13A_n261(A-G-I)_UL_13A_n261H |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_13A_n261(A-G-I)_UL_13A_n261G |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_13A_n261(H-I)_UL_13A_n261A |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_13A_n261(H-I)_UL_13A_n261I |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_13A_n261(H-I)_UL_13A_n261H |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_13A_n261(H-I)_UL_13A_n261G |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TR 37.716-11-11: R4-1900411 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_66A_DL_n260(2A)_UL_n260(2A) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813788 | Yes | Yes | None |
| DC_66A_DL_n260(4A)_UL_n260(4A) | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813788 | Yes | Yes | None |
| DL_66A-n260(8A)_UL_66A-n260A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1811439 | Yes | Yes | None |
| DL_66A-n260(10A) _UL_66A-n260A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1815605 | Yes | Yes | None |
| DL_66A-n260(4A-2G-4A) _UL_66A-n260A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1900412 | Yes | Yes | None |
| DL_66A-n260(2A-2G-2O-2A) _UL_66A-n260A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1900412 | Yes | Yes | None |
| DL_66A-n260(2A-2H-2A) _UL_66A-n260A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1900412 | Yes | Yes | None |
| DL_66A-n260(2A-2O-2A) _UL_66A-n260A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1900412 | Yes | Yes | None |
| DL_66A-n260(4A-2O-4A)_UL_66A-n260A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1900412 | Yes | Yes | None |
| DL_66A-n260(6A-2O-6A) _UL_66A-n260A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1900412 | Yes | Yes | None |
| DL_66A-n260(8A-2O-8A) _UL_66A-n260A_UL_66A-n260A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1900412 | Yes | Yes | None |
| DL_66A-n260(2A-2O-2P-2A) _UL_66A-n260A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1900412 | Yes | Yes | None |
| DL_66A-n260(6A-3O-6A) _UL_66A-n260A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1900412 | Yes | Yes | None |
| DL_66A-n260(2A-4O-2A) _UL_66A-n260A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1900412 | Yes | Yes | None |
| DL_66A-n260(4A-4O-4A) _UL_66A-n260A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1900412 | Yes | Yes | None |
| DL_66A-n260(6A-2P-6A) _UL_66A-n260A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1900412 | Yes | Yes | None |
| DL_66A-n260(2A-2P-2O) _UL_66A-n260A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1900412 | Yes | Yes | None |
| DL_66A-n260(4P) _UL_66A-n260A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1900412 | Yes | Yes | None |
| DL_66A-n260(2A-4P-2A) _UL_66A-n260A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1900412 | Yes | Yes | None |
| DL_66A-n260(4A-2Q-4A) _UL_66A-n260A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1900412 | Yes | Yes | None |
| DL_66A-n260(2A-2O-2Q-2O-2A) _UL_66A-n260A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1900412 | Yes | Yes | None |
| DL_66A-n261(A-D-2O-A) _UL_66A-n261A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1900412 | Yes | Yes | None |
| DL_66A-n261(A-2D-A) _UL_66A-n261A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1900412 | Yes | Yes | None |
| DL_66A-n261(A-2G-2O-A) _UL_66A-n261A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1900412 | Yes | Yes | None |
| DL_66A-n261(A-3G-O-A) _UL_66A-n261A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1900412 | Yes | Yes | None |
| DL_66A-n261(A-4G-A) _UL_66A-n261A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1900412 | Yes | Yes | None |
| DL_66A-n261(A-2H-A) _UL_66A-n261A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1900412 | Yes | Yes | None |
| DL_66A-n261(A-2I-A) _UL_66A-n261A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1900412 | Yes | Yes | None |
| DL_66A-n261(A-4O-A) _UL_66A-n261A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1900412 | Yes | Yes | None |
| DL_66A-n261(A-7O-A)_UL_66A-n261A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1900412 | Yes | Yes | None |
| DL_66A-n261(A-2P-A) _UL_66A-n261A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1900412 | Yes | Yes | None |
| DL_66A-n261(A-2Q-A) _UL_66A-n261A | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1900412 | Yes | Yes | None |
| DC_66A_DL_n261I_UL_n261H | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813788 | Yes | Yes | None |
| DC_66A_DL_n261M_UL_n261H | Rel-15 | Zheng Zhao, Verizon Wireless | TR 37.716-11-11: R4-1813788 | Yes | Yes | None |
| DC_66A_n260(2A)_UL_66A_n260A |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TS 38101-3: R4-1806518 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_66A_n260(3A)_UL_66A_n260A |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TS 38101-3: R4-1806518 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_66A_n260(4A)_UL_66A_n260A |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TS 38101-3: R4-1806518 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_66A_n260(6A)_UL_66A_n260A |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TS 38101-3: R4-1813082 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_66A_n260(8A)_UL_66A_n260A |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TS 38101-3: R4-1813082 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_66A_n260G_UL_66A_n260A |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TS 38101-3: R4-1806518 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_66A_n260G_UL_66A_n260G |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n260(A-G)_UL_66A_n260A |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TS 38101-3: R4-1806518 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_66A_n260(A-G)_UL_66A_n260G |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n260(2G)_UL_66A_n260A |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TS 38101-3: R4-1806518 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_66A_n260(2G)_UL_66A_n260G |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n260(2A-2G)_UL_66A_n260A |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TS 38101-3: R4-1806518 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_66A_n260(2A-2G)_UL_66A_n260G |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n260H_UL_66A_n260A |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TS 38101-3: R4-1806518 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_66A_n260H_UL_66A_n260G |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n260H_UL_66A_n260H |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n260(2H)_UL_66A_n260A |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TS 38101-3: R4-1806518 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_66A_n260(2H)_UL_66A_n260G |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n260(2H)_UL_66A_n260H |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n260(2A-2H)_UL_66A_n260A |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TS 38101-3: R4-1813082 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_66A_n260(2A-2H)_UL_66A_n260G |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n260(2A-2H)_UL_66A_n260H |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n260O_UL_66A_n260A |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TS 38101-3: R4-1806518 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_66A_n260O_UL_66A_n260O |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n260P_UL_66A_n260A |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TS 38101-3: R4-1806518 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_66A_n260P_UL_66A_n260O |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n260P_UL_66A_n260P |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n260Q_UL_66A_n260A |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TS 38101-3: R4-1806518 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_66A_n260Q_UL_66A_n260O |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n260Q_UL_66A_n260P |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n260Q_UL_66A_n260Q |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n260(A-P-Q)_UL_66A_n260A |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | DL CA is ongoing |
| DC_66A_n260(A-P-Q)_UL_66A_n260O |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n260(A-P-Q)_UL_66A_n260P |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n260(A-P-Q)_UL_66A_n260Q |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n260(3A-O-P)_UL_66A_n260A |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | DL CA is ongoing |
| DC_66A_n260(3A-O-P)_UL_66A_n260O |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n260(3A-O-P)_UL_66A_n260P |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n260(4A-2O)_UL_66A_n260A |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TS 38101-3: R4-1813082 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_66A_n260(4A-2O)_UL_66A_n260O |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n261(4A)_UL_66A_n261A |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TS 38101-3: R4-1806518 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_66A_n261G_UL_66A_n261G |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n261H_UL_66A_n261H |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n261H_UL_66A_n261G |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n261I_UL_66A_n261I |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n261M_UL_66A_n261A |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TS 38101-3: R4-1806518 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_66A_n261M_UL_66A_n261I |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n261(A-H)_UL_66A_n261H |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n261(A-H)_UL_66A_n261G |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n261(G-H)_UL_66A_n261H |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n261(G-H)_UL_66A_n261G |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n261(2H)_UL_66A_n261A |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  | TS 38101-3: R4-1813082 |  |  |  | Yes |  |  |  | Yes |  |  |  | None |
| DC_66A_n261(2H)_UL_66A_n261H |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n261(2H)_UL_66A_n261G |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n261(A-G-H)_UL_66A_n261H |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n261(A-G-H)_UL_66A_n261G |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n261(A-G-I)_UL_66A_n261I |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n261(A-G-I)_UL_66A_n261H |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n261(A-G-I)_UL_66A_n261G |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n261(H-I)_UL_66A_n261I |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n261(H-I)_UL_66A_n261H |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DC_66A_n261(H-I)_UL_66A_n261G |  |  |  | Rel-15 |  |  |  | Zheng Zhao, Verizon Wireless |  |  |  |  |  |  |  | No |  |  |  | No |  |  |  | UL CA is ongoing |
| DL_1A_n257M_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_1A_n257L_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_1A_n257K_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_1A_n257J_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_1A_n257I_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_1A_n257H_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_1A_n257G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_3A_n257M_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_3A_n257L_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_3A_n257K_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_3A_n257J_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_3A_n257I_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_3A_n257H_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_3A_n257G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_5A_n257F_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_5A_n257E_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_5A_n257D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_5A_n257M_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_5A_n257L_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_5A_n257K_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_5A_n257J_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_5A_n257I_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_5A_n257H_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_5A_n257G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A_n257F_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A_n257E_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A_n257D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A_n257M_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A_n257L_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A_n257K_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A_n257J_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A_n257I_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A_n257H_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A_n257G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A-7A_n257F_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A-7A_n257E_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A-7A_n257D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A-7A_n257M_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A-7A_n257L_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A-7A_n257K_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A-7A_n257J_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A-7A_n257I_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A-7A_n257H_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A-7A_n257G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_8A_n257G_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_8A_n257H_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_8A_n257I_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_8A_n257J_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_8A_n257K_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_8A_n257L_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_8A_n257M_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_3C_n257A_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_3C_n257G_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_3C_n257H_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_3C_n257I_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_3C_n257J_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_3C_n257K_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_3C_n257L_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_3C_n257M_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DC_42E_n257D | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810720 | Yes | no | None |
| DC_42E_n257E | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810720 | Yes | no | None |
| DC_42E_n257F | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810720 | Yes | no | None |
| DC_42D_n257D | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810720 | Yes | no | None |
| DC_42D_n257E | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810720 | Yes | no | None |
| DC_42D_n257F | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810720 | Yes | no | None |
| DC_1A_n257M_UL_1A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815059 | Yes | no | None |
| DC_3A_n257M_UL_3A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815059 | Yes | no | None |
| DC_19A_n257M_UL_19A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815059 | Yes | no | None |
| DC_21A_n257M_UL_21A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815059 | Yes | no | None |
| DC_42A_n257M_UL_42A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815059 | Yes | no | None |
| DC_42C_n257M_UL_42A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815059 | Yes | no | None |
| DC_42D_n257M_UL_42A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815059 | Yes | no | None |
| DC_42E_n257M_UL_42A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815059 | Yes | no | None |
| DC_28A_n257M_UL_28A_n257M | Rel-15 |  |  |  | Yuta Oguma, NTT DOCOMO |  |  |  |  |  |  |  | no |  |  |  | no |  |  |  | Ongoing |  |  |  |
| DC_18A_n257D | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_18A_n257E | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_18A_n257F | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_18A_n257G | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_18A_n257H | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_18A_n257I | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_18A_n257J | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_18A_n257K | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_18A_n257L | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_18A_n257M | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41A_n257D | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41A_n257E | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41A_n257F | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41A_n257G | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41A_n257H | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41A_n257I | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41A_n257J | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41A_n257K | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41A_n257L | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41A_n257M | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41C_n257D | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41C_n257E | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41C_n257F | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41C_n257G | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41C_n257H | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41C_n257I | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41C_n257J | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41C_n257K | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41C_n257L | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41C_n257M | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_1A_n257M | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_3A_n257M | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_42A_n257M | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_42C_n257M | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_3A_n258B | Rel-15 | Jeremy Chu, Telstra | 37.716-11-11 : R4-1901460 38.101-3 : R4-1900862 | Yes | Yes | Pending email approval of Big CR |
| DC_3A_n258C | Rel-15 | Jeremy Chu, Telstra | 37.716-11-11 : R4-1901460 38.101-3 : R4-1900862 | Yes | Yes | Pending email approval of Big CR |
| DC_3A_n258F | Rel-15 | Jeremy Chu, Telstra | 37.716-11-11 : R4-1901460 38.101-3 : R4-1900862 | Yes | Yes | Pending email approval of Big CR |
| DC_3A_n258M | Rel-15 | Jeremy Chu, Telstra | 37.716-11-11 : R4-1901460 38.101-3 : R4-1900862 | Yes | Yes | Pending email approval of Big CR |
| DC_7A_n258B | Rel-15 | Jeremy Chu, Telstra | 37.716-11-11 : R4-1901461 38.101-3 : R4-1900862 | Yes | Yes | Pending email approval of Big CR |
| DC_7A_n258C | Rel-15 | Jeremy Chu, Telstra | 37.716-11-11 : R4-1901461 38.101-3 : R4-1900862 | Yes | Yes | Pending email approval of Big CR |
| DC_7A_n258F | Rel-15 | Jeremy Chu, Telstra | 37.716-11-11 : R4-1901461 38.101-3 : R4-1900862 | Yes | Yes | Pending email approval of Big CR |
| DC_7A_n258M | Rel-15 | Jeremy Chu, Telstra | 37.716-11-11 : R4-1901461 38.101-3 : R4-1900862 | Yes | Yes | Pending email approval of Big CR |
| DC_28A_ n258B | Rel-15 | Jeremy Chu, Telstra | 37.716-11-11 : R4-1901462 38.101-3 : R4-1900862 | Yes | Yes | Pending email approval of Big CR |
| DC_28A_n258C | Rel-15 | Jeremy Chu, Telstra | 37.716-11-11 : R4-1901462 38.101-3 : R4-1900862 | Yes | Yes | Pending email approval of Big CR |
| DC_28A_n258F | Rel-15 | Jeremy Chu, Telstra | 37.716-11-11 : R4-1901462 38.101-3 : R4-1900862 | Yes | Yes | Pending email approval of Big CR |
| DC_28A_n258M | Rel-15 | Jeremy Chu, Telstra | 37.716-11-11 : R4-1901462 38.101-3 : R4-1900862 | Yes | Yes | Pending email approval of Big CR |
| DC_12A_n257A | Rel-15 | Sebastian Thalanany U.S. Cellular | TR37.716-11-11: R4-1901446 38.101-3: R4-1900862 | yes | yes | none (Pending approval of Big CR) |
| DC_12A_n261A | Rel-15 | Sebastian Thalanany U.S. Cellular | TR37.716-11-11: R4-1901446 38.101-3: R4-1900862 | yes | yes | none (Pending approval of Big CR) |
| DC_71A_n257A | Rel-15 | Sebastian Thalanany U.S. Cellular | TR37.716-11-11: R4-1901448 38.101-3: R4-1900862 | yes | yes | none (Pending approval of Big CR) |
| DC_71A_n260A | Rel-15 | Sebastian Thalanany U.S. Cellular | TR37.716-11-11: R4-1901449 38.101-3: R4-1900862 | yes | yes | none (Pending approval of Big CR) |
| DC_71A_n261A | Rel-15 | Sebastian Thalanany U.S. Cellular | TR37.716-11-11: R4-1901447 38.101-3: R4-1900862 | yes | yes | none (Pending approval of Big CR) |
| DC_12A_n258A | Rel-15 | Sebastian Thalanany U.S. Cellular | Approved WID: RP-182567 | no | no | ongoing |
| DC_71A_n258A | Rel-15 | Sebastian Thalanany U.S. Cellular | Approved WID: RP-182567 | no | no | ongoing |
| DC_2A_n258A | Rel-15 | Sebastian Thalanany U.S. Cellular | Approved WID: RP-182567 | no | no | ongoing |
| DC_5A_n258A | Rel-15 | Sebastian Thalanany U.S. Cellular | Approved WID: RP-182567 | no | no | ongoing |
| DC_66A_n258A | Rel-15 | Sebastian Thalanany U.S. Cellular | Approved WID: RP-182567 | no | no | ongoing |

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1]	RAN4#90 R4-1900856 Updated TR 37.716-11-11_V0.1.0_Rel16_DC band combo of 1 LTE band + 1 NR band, NTT DOCOMO, INC

[2]	RAN4#90 R4-1900861 revised WID on EN-DC of 1 LTE band and 1 NR band, NTT DOCOMO, INC

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion level swith colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template