3GPP TSG RAN meeting #83										RP-190372

Shenzhen, China, March 18-21, 2019

## Status Report to TSG

Agenda item:			9.3.14

| WI / SI Name | Study on 7 – 24 GHz frequency range for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_7to24GHz_NR |  |  |  |  |
| Unique ID | 820060 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-182884 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: 5 % | Core part: | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN 4 |
| --- | --- | --- |
| Rapporteur | Name | Michal Szydelko |
|  | Company | Huawei |
|  | Email | michal.szydelko@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#90 (Athens, Greece, 25 February – 1 March 2019)

The study item work has been triggered during RAN4#90 meeting. Number of contributions were submitted to the General part (including regulatory survey), UE-, and BS-related agendas in [1-18].

General part

During RAN4#90 meeting, it was agreed to request for an internal TR 38.8xx series technical report for this SI (TR 38.820 was assigned by MCC afterwards). Draft skeleton was endorsed in [18], including General part, UE-, and BS-specific part.

Work plan was approved in [17], as extracted below:

| 3GPP meeting | Dates | Location | Proposed workplan |
| --- | --- | --- | --- |
| 3GPP RAN4 #90 | 25 Feb - 1 Mar 2019 | Athens | - Work kick-off in RAN4 - Formulation of the workplan - Discussion on TR skeleton / agreement - Inputs to the selection of proxy/example frequencies - Decision on the internal/external TR |
| 3GPP RAN #83 | 18 - 21 Mar 2019 | Shenzhen | Status report SID updates on the TR (internal vs. external) |
| 3GPP RAN4 #90-Bis | 8 - 12 Apr 2019 | Xi'an | - TR: further extensions of the skeleton structure - Selection of proxy/example frequencies: final decision - Regulatory survey: collection of inputs NOTE: no TPs to TR until RAN92bis/ RAN#93 - System parameters: discussion on expected modifications in case of future bands, and related TR scope - RF technology aspects: collect inputs - e.g. PA properties, antenna properties, receiver properties in particular noise factor, filter capabilities, noise figure, phase noise, etc. - BS specifications and requirements: continue discussion - Expected impacted on specs and requirements - Comparison with existing FR1 and FR2 requirements - Further discuss need for co-location requirements - UE specifications and requirements: continue discussion - Expected impacted on specs and requirements, e.g. comparison with existing FR1 and FR2 requirements - BS RF architecture: - Discussion on the potential BS architecture variants feasible (conducted, hybrid, OTA) - Consider antenna array sized - UE RF architecture: Discussion on the potential UE architecture variants feasible (conducted, hybrid, OTA) - EMC: discussion on EMC requirements impact |
| 3GPP RAN4 #91 | 13 - 17 May 2019 | Reno, Nevada | - System parameters: continue discussion - RF technology aspects: continue discussion - Deployment scenarios: trigger discussion on possible scenarios, considering technology capabilities - BS specifications and requirements: continue discussion - UE specifications and requirements: continue discussion - BS RF architecture: continue discussion on requirements classification - UE RF architecture: continue discussion on requirements classification - EMC: conclusion on requirements impact |
| 3GPP RAN #84 | 3 - 6 Jun 2019 | Newport Beach California | Status report |
| 3GPP RAN4 #92 | 26 - 30 Aug 2019 | Ljubljana | - System parameters: continue discussion - RF technology aspects: agree what and how to capture in TR - Key parameters: Begin consideration of which key parameters may be concluded on and ranges - E.g. ACLR, Noise Figure, Phase noise and need for CPE compensation, etc. - Deployment scenarios: continue discussion - BS specifications and requirements: continue discussion - Conclude on need for co-location requirements - UE specifications and requirements: continue discussion - BS RF architecture: continue discussion on requirements classification - UE RF architecture: continue discussion on requirements classification - FR terminology: Start discussion of how to deal with range - E.g. whether evaluated sub-ranges can be merged, whether new FR are needed, etc. - TR: preparation of the TR submission to RAN#85 (for information) |
| 3GPP RAN #85 | 16 - 19 Sep 2019 | Newport Beach California | Status report TR for information |
| 3GPP RAN4 #92-Bis | 14 - 18 Oct 2019 | China | - Regulatory survey: - Continue collection of inputs - Decide how to capture the regional regulatory aspects in TR - System parameters: completion - RF technology aspects: capture technology characteristics in TR - Key parameters: continue discussion - Deployment scenarios: completion - BS specifications and requirements: capture likely impact in TR, completion - UE specifications and requirements: capture likely impact in TR, completion - BS RF architecture: continue discussion on requirements classification - UE RF architecture: continue discussion on requirements classification - Useful frequency ranges for Mobile use: re-open discussion and decide what to capture in TR (if not already done) |
| 3GPP RAN4 #93 | 18 - 22 Nov 2019 | Reno, Nevada | - Regulatory survey: completion - Key parameters: Capture conclusions in TR, completion - BS RF architecture: completion - UE RF architecture: completion - Completion of all outstanding and remaining issues - Useful frequency ranges for Mobile use: capture in TR, completion - TR: completion - TR updates based on WRC-19 (28.10- 22.11.2019) conclusions |
| 3GPP RAN #86 | 9 - 12 Dec 2019 | Sitges | Status report TR for approval |

#### 2.4.2	Remaining Open issues

The following open issues are to be resolved:

- TR skeleton

  - Conclusion on TR structure and selection of the information required to conclude the SI

- Selection of proxy/example frequencies

- Regulatory survey:

  - Collection of inputs

  - Concluding remarks

- System parameters

  - Conclusions on the expected modifications in case of future bands from 7-24 GHz range

- RF technology conclusions on the following aspects:

  - PA properties,

  - antenna properties,

  - receiver properties in particular noise factor,

  - filter capabilities,

  - noise figure,

  - phase noise, etc.

- BS specifications and BS requirements

  - Expected impacted on BS specifications and requirements

  - Conclusions on the comparison of existing FR1 and FR2 requirements

  - Conclusion on the co-location requirements

- UE specifications and UE requirements

  - Expected impacted on UE specifications and requirements, e.g. comparison with existing FR1 and FR2 requirements

- BS RF architecture

  - Conclusions on the potential BS architecture variants feasible (e.g. conducted, hybrid, OTA)

  - Conclusions on the antenna array sizes

- UE RF architecture

  - Conclusions on the potential UE architecture variants feasible (e.g. conducted, hybrid, OTA)

- EMC requirements

  - Conclusions on EMC requirements impact, e.g. the Radiated Immunity frequency range aspects

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1]	R4-1900824	On requirement sets considerations in relation to FR1-FR2 intermediate frequency support, Ericsson

[2]	R4-1900825	On the topic of co-location requirements for FR1-FR2 intermediate frequencies, Ericsson

[3]	R4-1900826	On FR1-FR2 intermediate frequency support and OTA out-of-band receiver blocking considerations, Ericsson

[4]	R4-1900827	On antenna aspects related to FR1 to FR2 intermediate frequency support, Ericsson

[5]	R4-1900832	7-24 GHz technical aspects and considerations, Ericsson

[6]	R4-1900980	Overview of FR1 and FR2 downlink requirements, Ericsson

[7]	R4-1900981	Overview of FR1 and FR2 uplink requirements, Ericsson

[8]	R4-1901013	7-24GHz SI overview, Ericsson

[9]	R4-1901491	Recommendations on 7 - 24 GHz frequency range, Nokia, Nokia Shanghai Bell

[10]	R4-1901683	Study on 7 -24GHz frequency range, Ericsson GmbH, Eurolab

[11]	R4-1901750	Discussion on the general issues for the 7-24GHz SI, Huawei

[12]	R4-1901751	Draft skeleton for the 7-24 GHz SI technical report, Huawei

[13]	R4-1901752	Summary of operator’s interest in the 7-24 GHz frequency range, Huawei

[14]	R4-1901753	Work plan for the 7-24 GHz study item, Huawei

[15]	R4-1901754	Inputs to the regulatory survey on the 7-24GHz SI: U.S. market, Huawei

[16]	R4-1902010	Design Choices for UEs serving 7-24G, Qualcomm Incorporated

[17]	R4-1902509	Work plan for the 7-24 GHz study item, Huawei

[18]	R4-1902510	Draft skeleton for the 7-24 GHz SI technical report, Huawei

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion level swith colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template