3GPP TSG RAN meeting #83										RP-190378

Shenzhen, China, March 18-21, 2019

## Status Report to TSG

Agenda item:			9.5.1

| WI / SI Name | Dual Connectivity (EN-DC) of 2 bands LTE inter-band CA (2DL/1UL) and 1 NR band (1DL/1UL) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | DC_R16_2BLTE_1BNR_3DL2UL |  |  |  |  |
| Unique ID | 800067 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-182557 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: 03/2020 | Performance part: 03/2020 | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx % | Core part: 50% | Performance Part: 50% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Liehai Liu |
|  | Company | Huawei |
|  | Email | liuliehai@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

| CA configuration | REL-indep. | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| DC_28A-42C_n77C_UL_28A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Ongoing |
| DC_28A-42C_n78C_UL_28A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Ongoing |
| DC_28A-42C_n78C_UL_28A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Ongoing |
| DC_28A-42D_n77C_UL_28A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Ongoing |
| DC_28A-42D_n78C_UL_28A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Ongoing |
| DC_28A-42D_n79C_UL_28A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Ongoing |
| DC_1A-28A_n257M_UL_1A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Ongoing |
| DC_1A-28A_n257M_UL_28A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Ongoing |
| DC_21A-28A_n257M_UL_21A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Ongoing |
| DC_21A-28A_n257M_UL_28A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Ongoing |
| DC_28A-42A_n257M_UL_28A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Ongoing |
| DC_28A-42C_n257M_UL_28A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Ongoing |
| DC_28A-42D_n257M_UL_28A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Ongoing |
| DL_3A-8A_n77A_UL_3A_n77A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1810460, R4-1900250 38.101-3: R4-1900900(Big CR) | yes | yes | None |
| DL_3A-8A_n77A_UL_8A_n77A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1810460, R4-1900250 38.101-3: R4-1900900(Big CR) | yes | yes | None |
| DL_3A-8A_n79A_UL_3A_n79A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1810462, R4-1900250 38.101-3: R4-1900900(Big CR) | yes | yes | None |
| DL_3A-8A_n79A_UL_8A_n79A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1810462, R4-1900250 38.101-3: R4-1900900(Big CR) | yes | yes | None |
| DL_28A-41A_n77A_UL_28A_n77A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1810466, R4-1900250 38.101-3: R4-1900900(Big CR) | yes | yes | None |
| DL_28A-41A_n77A_UL_41A_n77A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1810466, R4-1900250 38.101-3: R4-1900900(Big CR) | yes | yes | None |
| DL_28A-41A_n78A_UL_28A_n78A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1810478, R4-1900250 38.101-3: R4-1900900(Big CR) | yes | yes | None |
| DL_28A-41A_n78A_UL_41A_n78A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1810478, R4-1900250 38.101-3: R4-1900900(Big CR) | yes | yes | None |
| DL_28A-41A_n79A_UL_28A_n79A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1810480, R4-1900250 38.101-3: R4-1900900(Big CR) | yes | yes | None |
| DL_28A-41A_n79A_UL_41A_n79A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1810480, R4-1900250 38.101-3: R4-1900900(Big CR) | yes | yes | None |
| DL_1A-8A_n77A_UL_1A_n77A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1812422, R4-1900250 38.101-3: R4-1900900(Big CR) | yes | yes | None |
| DL_1A-8A_n77A_UL_8A_n77A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1812422, R4-1900250 38.101-3: R4-1900900(Big CR) | yes | yes | None |
| DL_1A-8A_n79A_UL_1A_n79A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1812423, R4-1900250 38.101-3: R4-1900900(Big CR) | yes | yes | None |
| DL_1A-8A_n79A_UL_8A_n79A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1812423, R4-1900250 38.101-3: R4-1900900(Big CR) | yes | yes | None |
| DL_28A-41C_n77A_UL_28A_n77A | Rel-15 | Kenichi Kihara, SoftBank |  | no | no | Lower DC work not completed |
| DL_28A-41C_n77A_UL_41A_n77A | Rel-15 | Kenichi Kihara, SoftBank |  | no | no | Lower DC work not completed |
| DL_28A-41C_n78A_UL_28A_n78A | Rel-15 | Kenichi Kihara, SoftBank |  | no | no | Lower DC work not completed |
| DL_28A-41C_n78A_UL_41A_n78A | Rel-15 | Kenichi Kihara, SoftBank |  | no | no | Lower DC work not completed |
| DL_28A-41C_n79A_UL_28A_n79A | Rel-15 | Kenichi Kihara, SoftBank |  | no | no | Lower DC work not completed |
| DL_28A-41C_n79A_UL_41A_n79A | Rel-15 | Kenichi Kihara, SoftBank |  | no | no | Lower DC work not completed |
| DL_28A-41C_n257A_UL_28A_n257A | Rel-15 | Kenichi Kihara, SoftBank | 38.101-3: R4-1900617(draft CR), R4-1900900(Big CR) | yes | yes | None |
| DL_28A-41C_n257A_UL_41A_n257A | Rel-15 | Kenichi Kihara, SoftBank | 38.101-3: R4-1900617(draft CR), R4-1900900(Big CR) | yes | yes | None |
| DC_1A-3A-18A_n257D | Rel-15 | Xiao Shao, KDDI | - | No | No | All open |
| DC_1A-3A-18A_n257E | Rel-15 | Xiao Shao, KDDI | - | No | No | All open |
| DC_1A-3A-18A_n257F | Rel-15 | Xiao Shao, KDDI | - | No | No | All open |
| DC_1A-3A-18A_n257G | Rel-15 | Xiao Shao, KDDI | - | No | No | All open |
| DC_1A-3A-18A_n257H | Rel-15 | Xiao Shao, KDDI | - | No | No | All open |
| DC_1A-3A-18A_n257I | Rel-15 | Xiao Shao, KDDI | - | No | No | All open |
| DC_1A-3A-18A_n257J | Rel-15 | Xiao Shao, KDDI | - | No | No | All open |
| DC_1A-3A-18A_n257K | Rel-15 | Xiao Shao, KDDI | - | No | No | All open |
| DC_1A-3A-18A_n257L | Rel-15 | Xiao Shao, KDDI | - | No | No | All open |
| DC_1A-3A-18A_n257M | Rel-15 | Xiao Shao, KDDI | - | No | No | All open |
| DC_3A-3A-7A-7A_n77A | Rel-15 | Bo-Han Hsieh, CHTTL | None | no | no | IMD analysis, REFSENS exception Final CR |
| DC_3A-3A-7A_n77A | Rel-15 | Bo-Han Hsieh, CHTTL | None | no | no | IMD analysis, REFSENS exception Final CR |
| DC_3A-7A-7A_n77A | Rel-15 | Bo-Han Hsieh, CHTTL | None | no | no | IMD analysis, REFSENS exception Final CR |
| DC_3A-7A_n77A | Rel-15 | Bo-Han Hsieh, CHTTL | None | no | no | IMD analysis, REFSENS exception Final CR |
| DC_7A-8A_n77A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1814909, R4-1900725 38.101: R4-1900900 | Yes | Yes | None |
| DC_7A-8A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1814909, R4-1900725 38.101: R4-1900900 | Yes | Yes | None |
| DL_3A-3A-28A_n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | 37.716-21-11 : R4-1902127 38.101-3 : R4-1900900 | Yes | Yes | Pending email approval of Big CR |
| DL_3A-3A-28A_n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | 37.716-21-11 : R4-1902127 38.101-3 : R4-1900900 | Yes | Yes | Pending email approval of Big CR |
| DC_3A-28A_n41A | Rel-15 | Laurent Dolizy, Huawei |  | No | No | open |
| DC_2A-66A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | MSD is FFS |
| DC_7A-29A_n71A | Rel-15 | Liu Liehai, Huawei |  | No | No | open |
| DC_5A-7A_n71A | Rel-15 | Liu Liehai, Huawei | 38.101-3: R4-1900900 37.716-21-11:R4-1900901 | yes | yes | none |
| DC_2A-7A_n71A | Rel-15 | Liu Liehai, Huawei | 38.101-3: R4-1900900 37.716-21-11:R4-1900902 | yes | yes | none |
| DC_2A-66A-66A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | open |
| DC_7A-66A-66A_n78A | Rel-15 | Liu Liehai, Huawei | 38.101-3: R4-1900900 37.716-21-11:R4-1900903 | yes | yes | none |
| DL_1A-3A_n7A_UL_1A_n7A | Rel-15 | S. Truelove, BT plc | pCR: R4-1901431 Big CR 38.101-3: R4-1900900 | Yes | Yes | None |
| DL_1A-3A_n7A_UL_3A_n7A | Rel-15 | S. Truelove, BT plc | pCR: R4-1901431 Big CR 38.101-3: R4-1900900 | Yes | Yes | None |
| DL_1A-3C_n7A_UL_1A_n7A | Rel-15 | S. Truelove, BT plc | pCR: R4-1901431 Big CR 38.101-3: R4-1900900 | Yes | Yes | None |
| DL_1A-3C_n7A_UL_3C_n7A | Rel-15 | S. Truelove, BT plc | pCR: R4-1901431 Big CR 38.101-3: R4-1900900 | Yes | Yes | None |
| DL_1A-3C_n7A_UL_3A_n7A | Rel-15 | S. Truelove, BT plc | pCR: R4-1901431 Big CR 38.101-3: R4-1900900 | Yes | Yes | None |
| DL_1A-3C_n28A_UL_1A_n28A | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901432 Big CR 38.101-3: R4-1900900 | Yes | Yes | None |
| DL_1A-3C_n28A_UL_3C_n28A | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901432 Big CR 38.101-3: R4-1900900 | Yes | Yes | None |
| DL_1A-3C_n28A_UL_3A_n28A | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901432 Big CR 38.101-3: R4-1900900 | Yes | Yes | None |
| DL_1A-7C_n28A_UL_1A_n28A | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901432 Big CR 38.101-3: R4-1900900 | Yes | Yes | None |
| DL_1A-7C_n28A_UL_7C_n28A | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901432 Big CR 38.101-3: R4-1900900 | Yes | Yes | None |
| DL_3C-7A_n28A_UL_3C_n28A | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901432 Big CR 38.101-3: R4-1900900 | Yes | Yes | None |
| DL_3C-7A_n28A_UL_3A_n28A | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901432 Big CR 38.101-3: R4-1900900 | Yes | Yes | None |
| DL_3C-7A_n28A_UL_7A_n28A | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901432 Big CR 38.101-3: R4-1900900 | Yes | Yes | None |
| DL_3A-7C_n28A_UL_3A_n28A | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901432 Big CR 38.101-3: R4-1900900 | Yes | Yes | None |
| DL_3A-7C_n28A_UL_7C_n28A | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901432 Big CR 38.101-3: R4-1900900 | Yes | Yes | None |
| DL_3C-7C_n28A_UL_3C_n28A | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901432 Big CR 38.101-3: R4-1900900 | Yes | Yes | None |
| DL_3C-7C_n28A_UL_3A_n28A | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901432 Big CR 38.101-3: R4-1900900 | Yes | Yes | None |
| DL_3C-7C_n28A_UL_7C_n28A | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901432 Big CR 38.101-3: R4-1900900 | Yes | Yes | None |
| DL_3C-20A_n28A_UL_3C_n28A | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901432 Big CR 38.101-3: R4-1900900 | Yes | Yes | None |
| DL_3C-20A_n28A_UL_3A_n28A | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901432 Big CR 38.101-3: R4-1900900 | Yes | Yes | None |
| DL_3C-20A_n28A_UL_20A_n28A | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901432 Big CR 38.101-3: R4-1900900 | Yes | Yes | None |

Note that the combinations completed in RAN#82 are captured in RP-182556.

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion level swith colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template