3GPP TSG-RAN meeting #83	RP-190427

Shenzhen, China, March 18th – 21th, 2019

Agenda Item:	15

Source:	Ericsson

Title:	Release 17 timing

Document for:	Discussion, Decision

# 1	Introduction

RAN plenary still need to decide upon the timeframe of Rel-17. This paper explains Ericsson’s view that the Rel-17 timing should be relatively short, i.e., 15 months.

Note that in this paper, the timeframe/duration of a release is discussed from RAN perspective, i.e., it is the time between the stage-3/functional freeze of release 16 (i.e., March. 2020) and the to-be-decided stage-3/functional freeze of Rel-17.

# 2	Discussion

Two aspects are relevant for the decision on the timeframe of a release: the amount and size of expected features as well as the time when these features are expected to be deployed commercially.

Regarding topics, the work on (or enhancements of) quite a number of Rel-16 topics will likely continue also in Rel-17, i.e., NR waveform >52.6GHz, NR in unlicensed spectrum, Non-Terrestrial Networks, Integrated Access Backhaul, MIMO, URLLC/IIOT, sidelink, SON/MDT. In addition, a few new areas will likely be added, e.g. NR targeting industrial sensors, NR for aerial vehicles, multicast/broadcast. Most of the above topics under discussion are not extraordinarily large, and if so, they are (or will be) anyway split into an initial SI phase followed by a WI phase. The initial SI and follow-up WI can be added to consecutive releases. So from this perspective, a long release is not needed.

Regarding the time to market, the past has taught us that for many topics there is a (perceived or real) urgency. This urgency has always created problems in terms of overload and the need for acceleration. Especially the early and late drops of Rel-15 has caused some trouble. In order to avoid that, releases should be short so that

1.	features of that release can be productified early and

2.	features of the next release do not need to wait that long.

Lastly, a short release allows correcting maintenance issues, which are usually identified while implementing a feature of a closed release, in short time.

Due to the above Ericsson proposes that the Rel-17 timing (from RAN perspective) should be relatively short, i.e., 15 months.

# 3		Conclusion and proposal

Ericsson proposes that the Rel-17 timing (from RAN perspective) should be relatively short, i.e., 15 months.