3GPP TSG RAN meeting #83										RP-190469

Shenzhen, China, March 18-21, 2019

## Status Report to TSG

Agenda item:			9.3.9

| WI / SI Name | Channel Modeling for Indoor Industrial Scenarios |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_IIIOT_CM |  |  |  |  |
| Unique ID | 810060 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-182138 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 09/2019 | Core part: N/A | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: 10 % | Core part: N/A | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG1 |
| --- | --- | --- |
| Rapporteur | Name | Henrik Asplund |
|  | Company | Ericsson |
|  | Email | henrik.asplund@ericsson.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

The study item should fulfil the following objectives according to the SID:

- Determine a suitable description of the scenario and frequency bands up to 100GHz that should be supported.

  - The LS from 5G-ACIA in RP-181521 may be used as one of the references to start the discussion.

- Review existing literature and new propagation measurements in industrial environments

- Assess key differences compared to existing channel models such as the model in TR 38.901

- Define a new industrial propagation scenario and determine propagation parameters and, if required, new model components. Use 38.901 as the starting point.

  - Priority should be given to channel modeling for frequency ranges below 52.6GHz, which can be captured in the TR upon completion of the corresponding model.

Progress:

As specified by the SID, no online time in RAN WG1 has yet been utilized. Current progress is from email discussions on the RAN1 channel model reflector (3GPP_TSG_RAN_WG1_CHANNELMODEL@LIST.ETSI.ORG) supported by tdoc contributions to RAN1#95 and RAN1#96.

- A work plan has been outlined in [2]

- Potential areas in TR 38.901 for documenting the SI work have been identified in [3]

- 12 tdoc contributions to RAN1#95 [5-16]

- 3 tdoc contributions to RAN1#Ad-Hoc 1901 [17-19]

- 23 tdoc contributions to RAN1#96 [20-42]

- Three email discussions have been concluded and tentative agreements have been made:

  - [FS_IIIOT_CM-01] Frequency bands of interest (summary in [35])

  - [FS_IIIOT_CM-02] Measurements and observations (summary in [36])

  - [FS_IIIOT_CM-03] Scenario description (summary in [37])

- Six further email discussion have been initiated:

  - [FS_IIIOT_CM-04] Measurements

  - [FS_IIIOT_CM-05] Scenario description

  - [FS_IIIOT_CM-06] Path loss

  - [FS_IIIOT_CM-07] LOS probability

  - [FS_IIIOT_CM-08] Fast fading modeling and parameters

  - [FS_IIIOT_CM-09] Additional modeling components

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- RP-182138, SID on Channel Modeling for Indoor Industrial Scenarios, Ericsson, 3GPP TSG-RAN Meeting #81, Gold Coast, Australia, September 10th – 13th, 2018.

- R1-1811585, Work plan for the SI on Channel Modeling for Indoor Industrial Scenarios, Ericsson, RAN1#94bis, Chengdu, China, Oct 8–12, 2018

- R1-1811586, Skeleton TP for updates to TR 38.901, Ericsson, RAN1#94bis, Chengdu, China, Oct 8–12, 2018

- R1-1811587, Expected input for RAN1#95 for the SI on Channel Modeling for Indoor Industrial Scenarios, Ericsson, RAN1#94bis, Chengdu, China, Oct 8–12, 2018

- R1-1813129, Views on scenario description, frequency bands of interest, and existing literature on channel measurements for the indoor industrial scenario	Ericsson

- R1-1812683, Consideration on channel model for industrial factory environment	Huawei, HiSilicon

- R1-1812699, IIOT channel modeling for industrial indoor scenario	ZTE, Sanechips

- R1-1812894, Discussions on Indoor Industrial Scenario Channel Model	CMCC

- R1-1813177, Scenarios, Frequencies and New Field Measurement Results from two Operational Factory Halls at 3.5 GHz for various Antenna Configurations	Nokia, Nokia Shanghai Bell

- R1-1813337, On accuracy of InH path loss model of 38.901 for factory scenario	NTT DOCOMO, INC.

- R1-1813453, Indoor Industrial Channel Model	Qualcomm Incorporated

- R1-1813511         Frequencies for IIoT channel modelling work above 52.6 GHz      Ericsson

- R1-1813671         Survey of frequency band of interest for Industrial IOT  Huawei, HiSilicon

- R1-1813672         Consideration on work plan for the SI on Channel Modeling for Indoor Industrial Scenarios  Huawei, HiSilicon

- R1-1813679         Investigation of characteristics of industrial factory environment               Huawei, HiSilicon

- R1-1813680         Existing literature and measurement review for industrial factory environment Huawei, HiSilicon

- R1-1901150         Frequencies for IIoT channel modelling work above 52.6 GHz      Ericsson

- R1-1901269         Consideration on channel model for industrial factory environment         Huawei, HiSilicon

- R1-1901270         Existing literature and measurement review for industrial factory environment Huawei, HiSilicon

- R1-1901579	Consideration on channel model for industrial factory environment	Huawei, HiSilicon

- R1-1902112	About IIOT scenario	ZTE, Sanechips, BJTU, Tongji University

- R1-1902114	K-factor model in IIOT scenario	ZTE, Sanechips, BJTU, Tongji University

- R1-1902115	Absolute time of arrival model in IIOT scenario	ZTE, Sanechips, BJTU, Tongji University

- R1-1902117	LOS probability model in IIOT scenario	ZTE, Sanechips, BJTU, Tongji University

- R1-1902623	Directional channel response in a dense factory clutter environment	Nokia, Nokia Shanghai Bell

- R1-1902624	Delay Spread Measurement Results and Observations from two Operational Factory Halls at 3.5 GHz for various Antenna Configurations	Nokia, Nokia Shanghai Bell

- R1-1902817	Discussion on delay spread for factory scenario	NTT DOCOMO, INC.

- R1-1903023	Indoor Industrial Channel Model	Qualcomm Incorporated

- R1-1903108	Survey of frequency band of interest for Industrial IOT	Huawei, HiSilicon

- R1-1903109	Investigation of characteristics of industrial factory environment	Huawei, HiSilicon

- R1-1903110	Existing literature and measurement review for industrial factory environment	Huawei, HiSilicon

- R1-1903111	Preliminary channel measurement on large-scale propagation loss for indoor factory environment	Huawei, HiSilicon

- R1-1903112	Preliminary channel measurement on fast fading parameters for indoor factory environment	Huawei, HiSilicon

- R1-1903122	Further discussion on channel modelling for the Indoor industrial scenario	Ericsson

- R1-1903123	Email discussion on frequency bands of interest	Ericsson

- R1-1903124	Email discussion on measurements and observations	Ericsson

- R1-1903125	Email discussion on scenario description	Ericsson

- R1-1903126	Introduction of the indoor industrial scenario	Ericsson

- R1-1903127	Path loss, LOS probability and penetration modeling for indoor industrial	Ericsson

- R1-1903128	Fast fading model for indoor industrial	Ericsson

- R1-1903129	Additional modelling components for Indoor industrial	Ericsson

- R1-1903383	Pathloss model in IIOT scenario	ZTE, Sanechips, BJTU, Tongji University