3GPP TSG RAN Meeting #83	RP-190512

Shenzhen, China, March 18-21, 2019

## Status Report to TSG

Agenda item:			13.4.2

| WI / SI Name | UE Conformance Test Aspects – Rel-14 LTE DL CA 4 Rx antenna ports |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | LTE_4Rx_AP_DL_CA-UEConTest |  |  |  |  |
| Unique ID | 750058 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-170704 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 03/2019 |  |
| Overall Completion level | Study Item: : - | Core part: - | Performance Part: : - | Testing part: 100% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Mikael ZIRÉN |
|  | Company | Ericsson |
|  | Email | Mikael.ziren@ericsson.com |

## Work plan related evaluation

N/A

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

Overall the work plan includes 62 test cases (0 Rx, 62 Demod, 0 CSI, 0 RRM test cases).

Status after RAN5#82 (the details can be found in [1]):

- 5 CRs agreed

- 60 (+8) test cases 100% completed

- 2 test cases 90% complete to be handled under maintenance

#### 2.5.2	Remaining Open issues

None

#### 2.5.3	Remaining Open issues with cross-WG dependencies

None

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

Work plan:

[1]	R5-192045	UE Conformance Test Aspects – Rel-14 LTE DL CA 4 Rx antenna ports; Source: Ericsson