3GPP TSG RAN meeting #83										RP-190524

Shenzhen, China, March 18-21, 2019

## Status Report to TSG

Agenda item:			9.4.11

| WI / SI Name | Direct data forwarding between NG-RAN and E-UTRAN nodes for inter-system mobility |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | Direct_data_fw_NR-Core |  |  |  |  |
| Unique ID | 820072 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-182886 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 06/2019 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 33% | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN3 |
| --- | --- | --- |
| Rapporteur | Name | Alexander Vesely |
|  | Company | Ericsson |
|  | Email | Alexander dot Vesely at Ericsson dot com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1 not affected

## 2.2	RAN2 not affected

## 2.3	RAN3 not affected

#### 2.3.1	Agreements

-	Overall, there was quite some progress due to alignment of proposed concepts. A Baseline stage 2 CR was endorsed, see [14], containing though a couple of Editor’s Notes.

-	Common understanding of necessary prerequisites for direct data forwarding, i.e. availability of a direct UP path and support of direct data forwarding by the involved NG-RAN node, was turned into an agreement.

-	A Working assumption was established: Direct data forwarding should be first tried, when prerequisites are fulfilled, if this is not possible fallback to Rel-15 indirect data forwarding is performed, whereas the RAN node decides.

#### 2.3.2	Remaining Open issues

-	Details on open issues can be found in the summary paper reporting from offline discussions, see [15] and the endorsed stage 2 CR, see [14]

-	Finalised stage 2 and start stage 3 work

## 2.4	RAN4 not affected

## 2.5	RAN5  not affected

## 2.6	RAN6  not affected

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

-	none

#### 3.1.2	Remaining Open issues with cross-TSG impacts

-	There are known dependencies with SA2 (stage 2 specification work e.g. 23.501) and CT4 (e.g. N26 signalling), see also [1]

-	RAN3 should liaise both SA2 and CT4 latest end of RAN3#103bis in (April 2019).

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1]	RP-182886	"New WID: Direct data forwarding for inter-system mobility", Ericsson, WID approved at RAN#82

[2]	R3-190790	"Intersystem Data Forwarding – Current status of discussions and way forward", Ericsson, discussion

[3]	R3-190791	"[DRAFT] LS on data forwarding for intra and inter-system HO", Ericsson, draft LS out, revised in R3-190975

[4]	R3-190877	"Direct data forwarding for inter system handover", Huawei, 	discussion

[5]	R3-190224	"Introduction of direct data forwarding", Nokia, Nokia Shanghai Bell, discussion

[6]	R3-190287	"Discussion on data forwarding for inter-RAT mobility", CATT, discussion

[7]	R3-190288	"LS on support of direct data forwarding for inter-rat handover", CATT, draft LS out

[8]	R3-190129	"Further Discussion on Direct DF between 4G and 5G", ZTE, discussion

[9]	R3-190130	"Discussion on Inter-Operatability between 4G/5G Direct and Indirect DF", ZTE, discussion

[10]	R3-190131	"DraftLS on Inter-Operatability between 4G/5G Direct and Indirect DF", ZTE, draft LS out

[11]	R3-190422	"Direct Data forwarding for inter-system HO", Samsung, discussion

[12]	R3-190425	"LS on direct data forwarding for inter-system handover", Samsung, draft LS out

[13]	R3-190792	"Introduction of direct and indirect data forwarding for inter-system HO between EPS and 5GS",  Ericsson, draftCR, TS 38.300, revised in R3-190974, revised in R3-191127

[14]	R3-191127	"Introduction of direct and indirect data forwarding for inter-system HO between EPS and 5GS",  Ericsson, draftCR, TS 38.300, endorsed as BL CR

[15]	R3-191100 "Report from offline discussions on inter-system direct data forwarding", Ericsson, discussion

[16]	R3-190878	"Direct data forwarding for inter system handover", Huawei, draftCR, TS 38.300

[17]	R3-190225	"Introduction of direct data forwarding", Nokia, Nokia Shanghai Bell, draftCR, TS 38.300

[18]	R3-190423	"Support of Direct Data forwarding for handover between 4G and 5G", Samsung, draftCR, TS 38.300

[19]	R3-190793	"Support of Direct Data forwarding for handover between 4G and 5G", Ericsson, CR, TS 38.413

[20]	R3-190879	"Direct data forwarding for inter system handover", Huawei, CR TS 38.413

[21]	R3-190226	"Introduction of direct data forwarding", Nokia, Nokia Shanghai Bell, CR, TS 38.413

[22]	R3-190424	"Support of Direct Data forwarding for handover between 4G and 5G", Samsung, CR, TS 38.413

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion level swith colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template