3GPP TSG RAN meeting #83										RP-190644

Shenzhen, China, March 18-21, 2019 					Revision of RP-190488

## Status Report to TSG

Agenda item:			9.4.3

| WI / SI Name | NR Mobility Enhancements |  |  |  |
| --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes | Testing part: No |
| Acronym | NR_Mob_enh |  |  |  |
| Unique ID | 800087 |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-181433 |  |  |  |
| Target Completion Date (indicate if changed) | Core part: 03/2020 |  | Performance part: 09/2020 |  |
| Overall Completion level | Core part: 5% |  | Performance Part: 0% |  |

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Yi Guo |
|  | Company | Intel Corporation |
|  | Email | yi.guo@intel.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

The following physical layer aspects for mobility enhancements have been identified in RAN1#96 and are to be further studied (but not limited to):

- Potential physical layer aspects of RACH-less HO

  - TA for target cell (if applicable)

  - Power control for PUSCH for the target cell

  - UL grants configuration

  - Tx/Rx beam related aspects

  - PUSCH transmission aspects (e.g. repetition, etc.)

- Potential physical layer aspects of dual connectivity (DC) based HO

  - Feasibility/applicability (with respect to various Tx/Rx RF capability and carrier frequencies of source/target cell)

  - PDCCH monitoring for source and target cells.

  - Procedures related to DL/UL operation

  - Power control for PUSCH/PUCCH/SRS

  - Tx/Rx beam related aspects

  - Note: this may interact with multi-TRP discussion in Rel-16 eMIMO

- Potential physical layer aspects of Make-before-break (MBB) related to 0ms HO interruption latency (if supported)

  - If supported, whether or not PHY impacts are similar/the same to those under dual connectivity (DC) based HO

- Potential physical layer aspects of solutions/enhancements that are not explicitly mentioned in the WID

  - Measurement procedure to provide low latency reports (e.g. L1 based measurements)

  - Methods of conveying QCL information for target cell (e.g. MAC CE based indication of QCL information for target cell)

  - Link recovery on non-serving cells

#### 2.1.2	Remaining Open issues

Evaluations on potential solutions based on RAN2 LS and the physical layer aspects identified by RAN1;

To specify the solutions and agreements agreed during the above study phase. [RAN2/RAN1/RAN3/RAN4];

## 2.2	RAN2

#### 2.2.1	Agreements

RAN2#105

The work plan in R2-1900873 is agreed (without the proposals).

Regarding Scenarios and scope of the work:

1	We will study at least conditional handover as one solution for handover robustness improvements.

2	We should consider how solutions work in FR2.

3	The UE ability to simultaneously receive and transmit to/from the source and target cells is to be considered in the study on NR mobility enhancements.

4	We prioritize on intra-NR handovers in this WID.

Regarding the evaluation criteria:

1	Solution proposals should consider at least the following evaluation criteria:

- Mobility robustness

- Interruption time

2	Other criteria to be considered are:

- Applicable deployment scenarios

- Signalling overhead

- Specification effort

- UE/network complexity

Regarding how to capture agreements:

Rely on chairman’s notes to capture agreements in the initial phase of the work item. Rapporteur will start a running stage-2 CR when work item phase starts.

Reduction in user data interruption during handover or SCG change:

We will consider DC-based solutions in study phase. Proponents are encouraged to come up with joint solutions and evaluation using the agreed criteria.

We will consider non-DC-based solutions in study phase. Proponents are encouraged to come up with joint solutions and evaluation using the agreed criteria.

Handover robustness improvements:

An email discussion is allocated on comparison between LTE and NR. Consider both FR1 and FR2. Discuss whether NR CHO is different than LTE.

An email discussion is allocated to approve the LS to RAN1/4 on whether their feedback for LTE is also applicable for NR;

#### 2.2.2	Remaining Open issues

- To study solution(s) to reduce interruption time during HO/SCG change focusing on the following identified solutions but not limited.

  - Handover/SCG change with simultaneous connectivity with source cell and target cell.

  - Make-before-break

  - RACH-less handover

- To study solution(s) to improve HO/SCG change reliability and robustness especially considering challenges in high/med frequency focusing on the following identified solutions but not limited.

  - Conditional handover

  - Fast handover failure recovery

- To specify the solutions and agreements agreed during the above study phase. [RAN2/RAN1/RAN3/RAN4];

- Remaining open key issues under discussion in FS_5G_URLLC SI and RAN dependencies:

- KI #2 Supporting low latency and low jitter during handover: The KI is pending on inputs from RAN WG based on progress of “NR mobility enhancements” as indicated in RAN LSs S2-1812448(R2-1819065) and S2-1812469(R3-187225).

## 2.3	RAN3

#### 2.3.1	Agreements

No discussion since no TU allocated in RAN3#103.

#### 2.3.2	Remaining Open issues

To specify the solutions and agreements agreed during the above study phase. [RAN2/RAN1/RAN3/RAN4];

## 2.4	RAN4

#### 2.4.1	Agreements

The way forward on R16 NR mobility enhancement in R4-1902547 has been approved:

Agreements on Handover/SCG change with simultaneous connectivity with source cell and target cell:

- RAN4 to study the feasibility of simultaneous connectivity to both serving and target NR cells in different scenarios.

  - the RAN4 response in LS (R4-1902030) in R16 LTE FeMobility WI can be used as starting point.

  - On top of response in LS (R4-1902030) at least the following additional aspects shall be considered:

    - Same or different SCS between the source and target cells.

    - Handover involving cell(s) in FR2, where Tx/Rx beamforming is used.

Agreements on make-before-break handover:

- RAN4 confirms the feasibility of make-before-break handover in at least FR1 intra-frequency synchronous deployment when source and target cells have the same BW and SCS.

- Feasibility (and corresponding conditions if feasible) of make-before-break handover in other scenarios will be further studied according  to RAN2 progress.

Agreements on RACH-less handover:

- RAN4 confirms the feasibility of RACH-less handover in FR1 for at least

  - intra-frequency synchronous case with same SCS between source and target cells

  - same TA or zero TA between source and target cells.

  - Single BS Tx beam deployment

- Feasibility (and corresponding conditions if feasible) of RACH-less handover in other scenarios will be further studied according  to RAN2 progress.

#### 2.4.2	Remaining Open issues

Evaluations on potential solutions based on RAN2 LS and issues identified in RAN4 way forward;

To specify the solutions and agreements agreed during the above study phase. [RAN2/RAN1/RAN3/RAN4];

Specify the necessary UE performance requirements for the specified enhancements.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

Based on the joint RAN-SA#80 session the items relevant for this section are shown in http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_80/Docs/SP-180561.zip and summarized below:

| Work Area | SA WIDs | Rapporteurs | RAN WIDs | Rapporteurs |
| --- | --- | --- | --- | --- |
| URLLC for 5G | FS_5G_URLLC FS_Vertical_LAN cyberCAV | SA2: Hui.ni@huawei.com SA2: Devaki.chandramouli@nokia.com SA1: joachim.walewski@siemens.com | FS_NR_L1enh_URLLC FS_NR_unlic FS_NR_IIOT | RAN1: chengyan.cheng@huawei.com RAN1: jingsun@qti.qualcomm.com RAN2: dawid.koziol@nokia.com |
| V2X for 5G | FS_eV2XARC | SA2: laeyoung.kim@lge.com SA1: sungduck.chun@lge.com | FS_NR_V2X | RAN1: Hanbyul.seo@lge.com Matthew.webb@huawei.com |
| Positioning | FS_eLCS 5G_HYPOS | SA2: aiming@catt.cn SA1: lionel.ries@esa.int | FS_NR_POS | RAN1:alexey.khoryaev@INTEL.COM asbjorn.grovlen@ERICSSON.COM |
| UE Capabilities | FS_RACS | SA2: harisz@qti.qualcomm.com | FS_RACS_RAN | RAN2: alex.hsu@mediatek.com |
| 5G Satellite Aspects | FS_5GSAT_ARCH 5GSAT | SA2: cyril.michel@thalesaleniaspace.com SA1: cyril.michel@thalesaleniaspace.com | FS_NR_NTN_solutions | RAN3: nicolas.chuberre@thalesaleniaspace.com |

RAN and SA rapporteurs are requested to fill in these clauses jointly.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R1-1903537 Summary of discussions on physical layer aspects of enhanced mobility  	Intel Corporation

- R1-1901779	Discussion on NR Mobility Enhancements in Physical Layer	ZTE

- R1-1902249	Physical Layer Aspects for Mobility Enhancements	Samsung

- R1-1902463	Physical layer aspects of enhanced mobility	Intel Corporation

- R1-1902528	Lower-layer mobility enhancements	Ericsson

- R1-1903024	On Mobility Enhancements during HO	Qualcomm Incorporated

- R1-1903113	Overview on NR mobility enhancements	Huawei, HiSilicon

- R1-1903138	On mobility enhancements during cell change	Nokia, Nokia Shanghai Bell

- R1-1903114	Discussion on scenarios for mobility enhancements	Huawei, HiSilicon

- R1-1903115	Details on mobility enhancements	Huawei, HiSilicon

- R2-1900029	Reply LS on supporting low latency and low jitter during handover procedure (R3-187225; contact: OPPO)	RAN3

- R2-1900065	LS on 5G_URLLC (S2-1813333; contact: Huawei)	SA2

- R2-1900398	Scope and ways of working for NR mobility enhancements WI	Ericsson

- R2-1900399	Scenarios for NR mobility enhancements	Ericsson

- R2-1900400	Evaluation criteria for NR mobility enhancements

- R2-1900873	Work plan for NR mobility enhancement	Intel Corporation

- R2-1901959	Initial considerations for NR mobility enhancements	CMCC

- R2-1900184	User plane consideration for DC-based handover for NR mobility	OPPO

- R2-1900185	User plane consideration for eMBB based handover for NR mobility	OPPO

- R2-1900280	Solutions on Reduction in User Data Interruption for NR	CATT

- R2-1900281	Consideration on Reducing Interruption Time for single TX UE	CATT

- R2-1900356	Comparison of Mobility Interruption time reduction solutions	Qualcomm Incorporated

- R2-1900357	Clarification on Mobility interruption time definition and performance requirements	Qualcomm Incorporated

- R2-1900358	Control Plane handling and procedures to support Make-Before-Break (MBB) HO	Qualcomm Incorporated

- R2-1900359	Control Plane handling and procedures to support Dual Connectivity Role Switch (DCRS) based HO	Qualcomm Incorporated

- R2-1900360	User Plane changes to minimize the mobility interruption during Make-Before-Break (MBB) HO	Qualcomm Incorporated

- R2-1900361	User Plane changes to minimize the mobility interruption during Dual Connectivity Role Switch (DCRS) based HO	Qualcomm Incorporated

- R2-1900362	Lossless Make-Before-Break (MBB) HO support for Low latency, high reliability services	Qualcomm Incorporated

- R2-1900363	RACH-Less HO design considerations	Qualcomm Incorporated

- R2-1900364	Single Tx/Rx handling during MBB HO	Qualcomm Incorporated

- R2-1900401	Make-Before-Break handover	Ericsson

- R2-1900402	DC based handover	Ericsson

- R2-1900403	RACH-less handover in NR	Ericsson

- R2-1900435	0ms Interruption HO/SCG change with MR-DC Operations	Mediatek Inc.

- R2-1900436	Solutions to Reduce HO Interruption in NR and LTE	MediaTek Inc.

- R2-1900501	2-step RACH in mobility enhancement	vivo

- R2-1900502	RACH-less with SSB association	vivo

- R2-1900609	Potential Solutions for Reducing Service Interruption in NR Handover	Nokia, Nokia Shanghai Bell

- R2-1900704	Discussion on RACH-less solution	Huawei, HiSilicon

- R2-1900705	DC based scheme for 0ms interruption handover	Huawei, HiSilicon

- R2-1900706	Comparison of DC based and eMBB based handover solution	Huawei, HiSilicon

- R2-1900707	Security key change without L2 reset	Huawei, HiSilicon

- R2-1900708	DC for intra-frequency mobility in NR	Huawei, HiSilicon

- R2-1900712	Mobility enhancements in CU-DU case	Huawei, HiSilicon

- R2-1900797	Discussion on the support of DC based mobility solutions in NR	ZTE Corporation, Sanechips

- R2-1900798	Discussion on the support of RACH-less HO in NR	ZTE Corporation, Sanechips

- R2-1900799	Discussion on mobility enhancements for SCG change	ZTE Corporation, Sanechips

- R2-1900862	Comparison of DC-based and eMBB-based handover for NR mobility	OPPO

- R2-1900864	Control plane consideration for eMBB-based handover for NR mobility	OPPO

- R2-1900865	Control plane consideration for DC-based handover for NR mobility	OPPO

- R2-1900874	LS to RAN4/1 on feasibility for simultaneous connectivity for NR	Intel Corporation

- R2-1900989	On Supporting Make-Before-Break in NR	Samsung

- R2-1900990	Introducing Make-Before-Break in NR	Samsung

- R2-1900991	On Supporting RACH-less in NR	Samsung

- R2-1900996	Introducing RACH-less in NR	Samsung

- R2-1900997	Introducing RACH-less in NR	Samsung

- R2-1901041	Discussion on RACH-less handover mechanism for NR	ASUSTeK

- R2-1901072	Overview of the data interruption time reduction mechanisms for NR	Samsung

- R2-1901361	Summary of candidate solutions for interruption time reduction	Intel Corporation

- R2-1901364	Detail for non-split bearer option for simultaneous connectivity	Intel Corporation

- R2-1901398	SA2 LS for CN  based splitting	Intel Corporation

- R2-1901428	Security key confusion for split and non-split architecture	Sony

- R2-1901583	Reducing User Data Interruption during Handover in NR	InterDigital

- R2-1901841	Key change in DC based HO	Apple

- R2-1901842	CA based HO	Apple

- R2-1901978	Consideration on Approaches to reduce Interruption Time during HO SCG change	CMCC

- R2-1901979	Draft LS on the interruption time during HO SCG in NR 	CMCC

- R2-1902107	Conditional Split based handover in NR	LG Electronics Inc.

- R2-1902140	Discussion of the legacy “intra-cell handover” in NR	Huawei, HiSilicon

- R2-1902213	Consideration for NR mobility enhancement	SHARP Corporation

- R2-1900162	Mobility Failure Recovery in NR	MediaTek Inc.

- R2-1900282	Conditional Handover in NR	CATT

- R2-1900283	Performance Evaluation for Conditional Handover in NR FR2	MediaTek Inc.

- R2-1900365	Conditional HO design considerations	Qualcomm Incorporated

- R2-1900366	RLF handling during MBB HO	Qualcomm Incorporated

- R2-1900404	Conditional handover	Ericsson

- R2-1900405	Triggering of conditional handover	Ericsson

- R2-1900406	Fast RLF triggering based on timer T312	Ericsson

- R2-1900407	Fast handover failure recovery	Ericsson

- R2-1900503	Consideration on the mobility robustness	vivo

- R2-1900504	Signaling procedures of conditional handover	vivo

- R2-1900607	RACH-less HO in beam-based system	Nokia, Nokia Shanghai Bell

- R2-1900608	Beam selection and consolidation enhancements	Nokia, Nokia Shanghai Bell

- R2-1900610	Enhanced Mobility Robustness in NR	Nokia, Nokia Shanghai Bell

- R2-1900611	Considerations on failure recovery in NR	Nokia, Nokia Shanghai Bell

- R2-1900709	Discussion on CHO solution in NR	Huawei, HiSilicon

- R2-1900710	Discussion on duplication during handover procedure	Huawei, HiSilicon

- R2-1900711	Consideration on fast HO failure recovery	Huawei, HiSilicon

- R2-1900863	Discussion on failure handling of handover for NR mobility	OPPO

- R2-1900867	Conditional handover for NR Mobility Enhancements	OPPO

- R2-1900920	Conditional Handover in NR	ETRI

- R2-1900921	Faster Handover Failure Recovery	ETRI

- R2-1901004	Scenarios for handover robustness improvements in NR	NEC

- R2-1901069	Conditional handover in NR system	Lenovo, Motorola Mobility

- R2-1901355	Introduction of early RLF declaration or fast handover failure recovery for PSCell in MR-DC	Samsung R&D Institute India

- R2-1901357	Introduction of T312 for IRAT EUTRA measurement in NR	Samsung R&D Institute India

- R2-1901362	Summary of candidate solutions for reliability	Intel Corporation

- R2-1901365	Further consideration on conditional handover	Intel Corporation

- R2-1901366	Performance evaluation on exit condition for conditional handover	Intel Corporation

- R2-1901429	Early Handover Trigger for NW controlled HO	Sony

- R2-1901546	On NR Mobility in FR2	Apple Inc.

- R2-1901584	Details of Conditional Handover procedure for NR	InterDigital

- R2-1901585	Triggers for Conditional Handover in NR	InterDigital

- R2-1902064	NR specific simulation for the number of candidate cells in conditional handover	Samsung R&D Institute UK

- R2-1902066	Configuration management aspects in conditional handover for NR	Samsung R&D Institute UK

- R2-1902067	Introduction of T312 in NR	Samsung R&D Institute UK, Qualcomm

- R2-1902068	Further enhancement of T312 in NR	Samsung R&D Institute UK

- R2-1902069	Introducing T312 for Pcell in NR	Samsung R&D Institute UK

- R2-1902072	Applying T312 on serving frequency in NR	Samsung R&D Institute UK

- R2-1902108	Consideration to Support Conditional HO in NR	LG Electronics Inc.

- R2-1902161	Fast handover failure recovery with multiple RACH transmissions	LG Electronics Inc

- R2-1900800	Discussion on the scenarios to be considered	ZTE Corporation, Sanechips

- R2-1900856	[DRAFT] Reply LS on supporting low latency and low jitter during handover procedure for SA2 URLLC	OPPO

- R2-1900857	Discussion on SA2 LS on supporting low latency and low jitter during handover procedure	OPPO

- R2-1900866	Discussion on Scenarios of NR Mobility Enhancements	OPPO

- R2-1902522	Offline discussion #802: LS to RAN1/4 on assumptions on UE tx/rx for NR mobility	Intel

- R2-1902523	[Draft] LS to RAN4/1 on feasibility for simultaneous connectivity for NR	Intel Corporation

- R4-1902031	Way forward on R16 NR mobility enhancement  		Intel

- R4-1902547	Way forward on R16 NR mobility enhancement	 Intel

- R4-1900328	Discussion R16 NR mobility enhancement	Qualcomm Incorporated

- R4-1901794	NR mobility enhancements Discussion	Nokia, Nokia Shanghai Bell

- R4-1900150	Discussion on HO enhancement in NR from RRM perspective	Intel Corporation

- R4-1901214	Discussion on RRM impacts of NR mobility enhancements	Huawei, HiSilicon

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template