## Slide 1: Proposed WI scope for RDCU (RAN-centric Data Collection and Utilization)

## Slide 2: Observations on TU allocation for RAN2 WI
Work-planning guideline for TU allocation in RP-190750.
  For remainder of Release 16:
    No proposal to increase time of existing WIs can be accommodated.
    If your WI is under pressure then reduce the scope, don’t increase the time.
    No further WIs requiring RAN2 time can be agreed.
Assume 4 TUs in total will be allocated to RAN2.
  Coverage Optimization, PCI selection, Mobility Optimization, etc.
What is the suitable scope of RDCU WI for Rel-16?
RAN2 meeting | 107 | 107bis | 108 | 109
SON/MDT WI | [1] | [1] | [1] | [1]

## Slide 3: RDCU SI scope
Very wide study scope
  Various use cases upon initiation of the study
    Capacity and Coverage optimization,
    PCI selection,
    Logged MDT, Immediate MDT, accessibility measurements
    RACH optimization
    UE energy saving
    Active Antenna Array
    MDT for LTE V2X
    etc
  New considerations for considered use cases
    MDT for RRC_INACTIVE
    Logging and Reporting of NR specific measurements, such as beam-related information
    Architectural consideration for Dual Connectivity
The scope of Study Item was ambitiously too wide

## Slide 4: Outcome of the Study
No Sufficient Discussion Time
  Discussion time was segmented into many diverging use cases and issues.
  Analysis of necessity/benefit for each use case and proposal was very limited.
Relatively Concrete Outcome for MDT
  Stable enough to initiate stage-3 works for Logged MDT, Immediate MDT and accessibility measurements.
  L1/L2 measurements needs more discussion consideration for Dual Connectivity.
No sufficient progress for other use cases
  UE Energy Saving
  Active Antenna Array
  Coverage Optimization, PCI selection, etc.
Technical discussion was insufficient due to diverging use cases.
WI scope should be carefully chosen, in order to promote technically sound 3GPP work progress.

## Slide 5: SI Progress: MDT use case
The basic principle taken was to adopt existing MDT framework.
Some additional work done for NR MDT includes:
  Inheritance of existing MDT framework into 5G/NR system
  Support of beam-related logging and reporting
  Extension of Logged MDT to RRC_INACTIVE
  DC specific MDT operation, including MDT configuration provisioning and L1/L2 measurements
  Accessibility measurements (CEF report, RLF report, RACH optimization) with NR-specific adaptation
  MDT activation procedure in split RAN
Generalized MDT use case is stable enough to start stage-3 works.

## Slide 6: SI Progress: MRO and MLB use cases
Mobility Robustness Optimization (MRO)
  RAN3 has studied mobility robustness optimization function and converged to solution principles. The description was adopted in TR 37.816.
  However, RAN2 spent little/no time to analyze impacts on UE behaviors.
Mobility Load Balancing (MLB)
  RAN3 has concluded that load sharing and load balancing functions and procedures over X2, Xn, F1 and E1 interfaces should be specified.
MRO and MLB use cases are relatively stable to start stage-3 works.
  RAN2 can manage to treat MRO use case only if new considerations for NR is limited.

## Slide 7: SI Progress: Other use cases
MDT for LTE V2X use case
  RAN2 concluded that no additional work is needed in Rel-16.
UE Energy Saving use case
  RAN2 spent a limited time on this issue. In our view, there is no common understanding in RAN2 on how to measure/collect and utilize the measurements.
Others
  Active Antenna Array use case: RAN2 has no common understanding. In addition, RAN1 involvement is necessary.
  Coverage Optimization, PCI selection: RAN2 spent little/no time on these.
Above use cases are not stable enough to start stage-3 works.

## Slide 8: Proposed WI scope
RDCU WI focuses on the following scope
  To specify MDT procedure for NR/NG-RAN (RAN2, RAN3)
    Logged MDT, Immediate MDT and Accessibility measurements including RACH optimization, and F1/E1 MDT activation procedures
  To specify L1/L2 measurements (RAN2, RAN3)
    Definition and basic procedure including the DC case (RAN2)
    Coordination between MN and SN (RAN3)
  To specify Load Sharing/Balancing functions and procedures
    Procedure for X2, Xn, F1 and E1 interfaces (RAN3)
  To specify Mobility Robustness Optimization (RAN3, RAN2)
    Intra-system Too Late/Early HO, Intra-system HO to Wrong Cell, Inter-system Unnecessary HO (RAN3, RAN2)
  Other use cases should be postponed to Rel-17