3GPP TSG RAN meeting #84										RP-191187

Newport Beach, USA, June 3-7, 2019

## Status Report to TSG

Agenda item:			9.4.1

| WI / SI Name | Enhancements on MIMO for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_eMIMO |  |  |  |  |
| Unique ID | 800085 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-182863 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: n/a | Core part: 12/2019 | Performance part: 06/2020 | Testing part: n/a |  |
| Overall Completion level | Study Item: n/a | Core part: 55% | Performance Part: 0% | Testing part: n/a |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Eko Onggosanusi |
|  | Company | Samsung |
|  | Email | eko.o@samsung.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

The following agreements and conclusions were made in RAN1 96bis:

- CSI enhancement for MU-MIMO support

Agreement: Table 1 of R1-1905629 is agreed for the support of UCI parameters for MU-CSI

Agreement

On RI=3-4 extension:

- K0 setting: agree on supporting Alt1, i.e. total max # NZ coefficients across all layers ≤ 2K0 where the K0 value set for RI{1,2}

- FD basis subset selection: agree on layer-specific subset selection

- Coefficient subset selection: agree on layer-specific subset selection

Agreement

SD basis subset selection is layer-common

Agreement

On RI=3-4 extension:

- (L,p) setting: In RAN1#97 (Reno), down select and decide from the following alternatives:

  - Alt2B, Alt3C, Alt6E (see Table 9 from R1-1905629)

Agreement

Support L=6 for the following combinations of p and beta

- p value equals to 1/4, beta value equals to {1/4, ½, 3/4}

- p value equals to 1/2, beta value equals to 1/4

Above applies only for the case of 32 ports, rank 1 or 2, R=1

Note that the payload size for L=6 should not exceed that of Rel-15 type-2 codebook

The above feature is UE optional

FFS: Further specification support to relax UE processing complexity

Agreement

On “zero” in the reference amplitude value set, “zero” is removed and the associated code point is designated as “reserved”.

- Note: “Reserved” implies that the associated code point is not used in reference amplitude reporting or, at least in Rel-16, any other purpose(s)

Agreement

On the value of N3 for (N3N3=NSB×R)>13:

- For Alt1:

  - Identify alternatives for padding schemes in RAN1#97 (Reno)

  - Select one from the alternatives for padding scheme by RAN1#98 (Prague)

- For Alt2:

  - Identify alternatives in RAN1#97 (Reno)

  - Select one from the alternatives by RAN1#98 (Prague)

Agreement

On the choice of oversampling factor O3, agree on O3=1

- The rotation factor q3 is therefore not needed

The previous working assumption on O3 is reverted

Agreement

The scheme for indicating the number of NZ coefficients (NZC) will be chosen from the following alternatives in RAN1#97 (Reno):

- Alt1.1: RI + # NZC summed across layers where # NZC = {0, 1, 2, …, 2K0} (if sufficiency indicator is supported) or {1, 2, …, 2K0}

- Alt1.2: Per-layer # NZC without RI where # NZC = {0, 1, 2, …, K0}

- Alt1.3: RI + differential of # NZC summed across layers

  - Differential means fraction of 2K0 with smaller number of possible values compared to the regular # NZC (in Alt1.1)

- Alt1.4: RI + per-layer differential # NZC

  - Differential means fraction of K0 with smaller number of possible values compared to the regular # NZC (in Alt1.2)

Agreement

For RI=3-4, the bitmap design will be chosen from the following alternatives in RAN1#97 (Reno):

- Alt2.1: 2LMi bits per layer, i=0, 1, …, (RI-1)i=0,1,…,(RI-1)

- Alt2.2: One joint bitmap 1 for all layers, where an indicator bit is 1 if at least one of the RI layers has non-zero coefficient (UCI part 2) + Additional bitmap 2 (or, alternatively, a combinatorial indicator) indicating which layer(s) have either non-zero or zero coefficient(s) (UCI part 2) + Bitmap 2 (or, alternatively, a combinatorial indicator) size indicator (UCI part 1)

- Alt2.2B: Bitmaps 1 for each layer, where an indicator bit is 1 if at least one of the RI beams has non-zero coefficient (UCI part 2) + Additional bitmap 2 (or, alternatively, a combinatorial indicator) indicating which layer(s) have either non-zero or zero coefficient(s) (UCI part 2) + Bitmap 2 (or, alternatively, a combinatorial indicator) size indicator (UCI part 1)

- Alt2.3: LMi bits for the layer in which the weaker polarization is dropped (else 2LMi bits) + up to 4-bit bitmap to indicate the layer where the weaker polarization is dropped (UCI part 1); i=0, 1, …, (RI-1)

Agreement

For RI=1, strongest coefficient indicator (SCI) is a log2KNZ-bit indicator. For RI>1, SCI design will be chosen from the following alternatives in RAN1#97 (Reno):

- Alt3.1 (applicable to Alt1.2): Per-layer SCI, where SCIi is a –bit indicator (i=0, 1, …, (RI-1))

- Alt3.2 (applicable to Alt1.1): Per-layer SCI, where SCIi is a log2mini=0RI-1KNZ,i,2LMi–bit indicator

- Alt3.3: Per-layer SCI, where SCIi is a log22K0–bit or log2K0 indicator (i=0, 1, …, (RI-1))

- Alt3.4: Per-layer SCI, where SCIi is a log22L–bit (i=0, 1, …, (RI-1))

Agreement

SD basis subset selection indicator is a -bit indicator.

Agreement

On FD basis subset selection indicator, the design will be chosen from the following alternatives in RAN1#97 (Reno):

- Alt5.1: FD basis subset selection indicator is per layer where it is a log2N3Mi-bit indicator or log2N3-1Mi-1-bit indicator or size-N3 bitmap, (i=0, 1, …, (RI-1))

- Alt5.2: Two-step FD basis subset selection where

  - The 1st (intermediate) step uses an intermediate FD basis set of size-N3’ (N3’≤ N3) and N3’ is either reported in UCI part 1 or fixed in specification or higher-layer configured, and the intermediate set in UCI part 2

    - Minitial indicated by log2N3 (or other values) bits indicates starting point of the intermediate FD basis set. The FD basis in this intermediate set is given by mod(Minitial+n,N3), n=0,1,..,N3’-1

  - The 2nd step uses either N3’-bit bitmap or log2N3'Mi-bit indicator to indicate the FD basis used for each layer

- Alt5.3: Two-step FD basis subset selection where

  - The 1st (intermediate) step uses an intermediate FD basis set of size-N3’ (N3’≤ N3) selected from multiple higher-layer configured intermediate sets and the value of N3’ is indicated in UCI part 1

  - The 2nd step uses log2N3'Mi-bit indicator to indicate the FD basis used for each layer

- Alt5.4: FD basis subset is selected as mod(Mi_initial + n,N3), n=0,1,..,Mi–1

  - The subset selection is done per layer

- Alt5.5: The intermediate FD basis subset of size is higher layer configured per rank, and  is not reported in UCI part 1.

  - FFS: FD basis subset of size N3' per rank

  - The UE reports N3'-bit bitmap or log2N3'Mi or  log2N3'Mi-1 bit indicator to indicate the FD basis used for each layer

- Alt5.6: Two-step FD basis subset selection where

  - The 1st (intermediate) step uses an intermediate FD basis set of size-N3’ (N3’≤ N3) and the value of N3’ is either fixed or higher-layer configured

    - The FD basis in this intermediate set is reported either by N3-bit bitmap or  log2N3N3' bit indicator

  - The 2nd step uses either N3’-bit bitmap or log2N3'Mi-bit indicator to indicate the FD basis used for each layer

- Alt5.7: Two-step FD basis subset selection where

  - The 1st (intermediate) step uses an intermediate FD basis set of size-N3’ (N3’≤ N3) and the value of N3’ is indicated in UCI part 1

    - The FD basis in this intermediate set is the union of FD basis for all layers, and is reported bylog2N3N3' bit indicator

  - The 2nd step uses either N3’-bit bitmap or log2N3'Mi-bit indicator to indicate the FD basis used for each layer

- Alt5.8:

  - For RI > 2, two-step FD basis subset selection

    - The 1st (intermediate) step uses an intermediate set of size-N3’ (N3’=N3/2)

      - Intermediate set is the union of FD basis for all layers, and is reported by size-N3 bitmap

    - The 2nd step uses size-N3’ bitmap to indicate the FD basis used for each layer

  - For RI < 3, FD basis subset selection indicator is per layer where it is a size- N3 bitmap

Agreement

On RI=3-4 extension, with the agreed total max # NZ coefficients across all layers ≤ 2K0 where the K0 value (hence β) set for RI{1,2}, the scheme for determining the # NZC per layer will be chosen from the following alternatives in RAN1#97 (Reno):

- Alt0. KNZ,i is unrestricted as long as i=0RI-1KNZ,i≤2K0

- Alt1. KNZ,i≤K0 as long as i=0RI-1KNZ,i≤2K0

- Enhancements on multi-TRP/panel transmission

Agreement

At least for eMBB with multi-DCI based multi-TRP/panel transmission, different PDSCH scrambling sequences can be supported for PDSCHs, and selection one from the following alternatives in RAN1#97:

- Alt 1: enhance c_init, FFS detailed design in RAN1 97

- Alt 2: enhance RRC configurations to support multiple dataScramblingIdentityPDSCH

Agreement

For PDCCH monitoring and blind decoding for multi-DCI based multi-TRP/panel transmission,

- Increase the maximal number of CORESETs per “PDCCH-config” up to N=[4, 5, or 6] subject to UE capability

- Increase the maximal number of BD/CCE per slot per serving cell, subject to UE capability

Agreement

For separate ACK/NACK payload/feedback for received PDSCHs where multiple DCIs are used

- Support TDMed PUCCH transmission within a slot to convey, at least separate ACK/NACK only feedback, with separated HARQ-ACK codebook for two TRPs

- FFS: Details on how this feature is supported in the specifications (for examples, introduction of restrictions and/or further enhancements)

Above applies at least for FR1

Agreement

Take into account following principles for single-PDCCH multi-TRP DMRS port indication:

- Whether/how MU pairing cases between, e.g. UE1 from TRP1 and TRP 2 and UE 2 from TRP 1 and TRP 2, or UE1 from TRP1 and TRP 2 and UE 2 from TRP 1, is needed

- Whether/how DMRS port indication using DMRS type 1 with 1 or 2 frontloaded symbols, and DMRS type 2 with 1 or 2 frontloaded symbols need to be enhanced

Agreement

For multi-TRP based URLLC, scheduled by single DCI, support scheme 3 and 4 agreed in email discussion [96-NR-09]

- FFS any restrictions/modification of supporting scheme 3/4 for FR2

  - For example, considering the number of beam switches within the slot, and the delay from scheduling DCI indicating beam switch to scheduled PDSCH

- Note how to address M-TRP/panel based URLLC operation in FR2 can be discussed from RAN1 #98

Agreement

For multi-TRP based URLLC, scheduled by single DCI,

- Support scheme 1a as agreed in email discussion [96-NR-09]

  - FFS: Whether additional specification impact is necessary for URLLC

- On the support of schemes 2a, 2b

  - Select one of the following: support 2a only, support 2b only, support both 2a and 2b, support none

  - To facilitate further comparisons among 2a, 2b and baseline to understand technical benefits and use cases, consider both SLS and LLS simulation results

  - Specification impact, and UE complexity need to be considered as well.

  - Companies are encouraged to provide simulation results for LLS using at least the following parameters

    - Pathloss delta between two TRPs: 0dB, 3dB, 6dB

    - Details on blockage to be provided by each company if any (for example, the probability that one out of 2 links is blocked is 5% or 10% with 10dB blockage loss for the blocked link)

Conclusion

No consensus in RAN1 on the support enhancing codeword layer mapping, by which transmission layers from each TRP can be mapped to a separate codeword when the total number of layers is ≤4.

Agreement

For TDMed PUCCH transmission within a slot for separate ACK/NACK, study following alternatives for PUCCH resource configurations:

- Alt 1: PUCCH resource groups can be explicitly configured by the NW.

  - All PUCCH resources configured within the first PUCCH resource group do not overlap in time with any PUCCH resources configured within the second PUCCH resource group, considering

  - how to support PUCCH resource groups composed with resources or resource sets

- Alt 2: PUCCH resources can be configured by the NW to ensure TDM PUCCH resources among M-TRPs

  - PUCCH resource groups are not needed.

- Alt 3: PUCCH resources configured by the NW may be overlapped among M-TRPs.

- Enhancements on multi-beam operation

Agreement

In Rel-16, only introduce specification enhancement for MPUE-Assumption3

- MPUE-Assumption3: Multiple panels are implemented on a UE and multiple panels can be activated at a time but only one panel can be used for transmission.

  - Note that this does not require a UE to always activate multi-panels simultaneously

  - Note: UE can control the panel activation/deactivation

- Possible use cases at least include

  - (General) UL coverage enhancement for FR2 considering the UE power consumption

- Discussion topics in Rel-16 include:

  - Details on the identification for a panel and corresponding panel definition

- Any enhancement introduced in Rel-16 should take further enhancement of simultaneous transmission across multiple panels for future releases into account.

This is a UE optional feature

Working Assumption

The agreed ID (not excluding to reuse existing ID) for a panel can be used for panel-selection-based transmission of PUSCH, PUCCH and SRS, among multiple activated panels.

- FFS details, including an explicit/implicit indication of the panel, also considering beam correspondence at UE.

- FFS on whether the ID can be used for panel-specific PRACH transmission, if supported.

Agreement

The working assumption made in RAN1#96 is confirmed

For UL beam management latency and overhead reduction, support MAC CE based spatial relation update for aperiodic SRS per resource level

- FFS: Whether this is a UE optional feature

FFS: Whether above is applicable regardless of the aperiodic SRS target use

Agreement

Simultaneous update/indication of a single spatial relation per group of PUCCH is supported by using one MAC CE

- As a starting point, the group should correspond to all the PUCCHs in a BWP when a single active spatial relation is applied before and after activation

- If there is no consensus on the details of the grouping, only one group per BWP will be supported in Rel-16 which will correspond to all the PUCCHs in a BWP

Detailed design on the MAC CE is up to RAN2

Agreement

Support the configuration of up to 64 candidate beams for BFR by RRC signalling, without introducing additional MAC CE signalling for down-selecting a subset of beams.

- The total number of RSs for new beam identification and layer 1 RSRP measurement are part of UE capability signaling

This applies per BWP.

Agreement

RAN1 to determine one of the following for L1-SINR in RAN1#97:

- L1-SINR based on ZP+NZP IMR

- L1-SINR based on ZP IMR only

- L1-SINR based on NZP IMR only

If there is no agreement on this issue in RAN1#97, L1-SINR will not be supported in Rel-16.

Agreement

At least support gNB can configure UE to report up to N reported SSBRI/CRIs defined in Rel-15 and corresponding L1-SINR values for in a beam reporting instance

- N is configured by RRC signaling with candidate values of {1, 2, 3, 4}

- FFS: SSBRI/CRI implies a CMR/IMR combination configured by gNB based on CSI framework

- FFS: details on information on CMR/IMR association

- Make a decision in RAN1 #97 whether to support gNB to configure UE to report [IMR index] and RSRP additionally in a beam reporting instance

Companies are encouraged to provide evaluation results

Agreement

Downlink RS for new beam identification can be based on SSB and CSI-RS for BM

Agreement

Downlink RS for new beam identification can be transmitted in active BWP of the CC which is configured to be monitored for BFR or another CC within the same band

Agreement

New beam identification threshold is based on L1-RSRP

Agreement

At least for explicit configuration, downlink RS for BFD is in current CC

- FFS: Downlink RS for BFD in another CC within the same band for implicit configuration

Agreement

- For SCell with downlink only, UE reports failed CC index(es) and new beam information (if present) by PUSCH or PUCCH

  - FFS: whether it is carried by MAC CE or UCI-like PUSCH or PUCCH

  - Down-select at least one options for BFRQ procedure in RAN1 #97:

    - Option 1: Failed CC index(es), new beam information (if present) and beam failure event to be reported by a single report by MAC CE

      - FFS: whether or not to have spec impact on resource for MAC CE

      - Resource for MAC CE is not triggered by dedicated PUCCH/PRACH for BFR

    - Option 2: step 1: UE conveys beam failure event, and step 2: UE reports new beam information (if present) and failed CC index(es)

      - Step 1 is carried by dedicated PUCCH/PRACH resource

      - Step 2 is carried by MAC CE or UCI

    - Option 3: step 1: UE conveys beam failure event and failed CC index(es), and step 2: UE reports new beam information (if present)

      - Step 2 is carried by MAC CE or UCI, e.g. AP-CSI

      - PUCCH/PRACH is used for step 1 to carry failed CC index(es) implicitly

        - FFS: whether it is single-bit PUCCH or multi-bit PUCCH

  - The failed CC index(es) should be selected from up to N_max CCs for SCell BFR

    - FFS: N_max

- Full TX power UL transmission

Agreement

For the the 2TX and 4TX case, the linear value of power after power scaling, is divided equally among the non-zero PUSCH ports

- The above applies for the cases including when UE transmitting at P_c_max

Agreement

Supported UE capabilities and supported scheme for UE capability 1

- Option 3

- FFS: Whether to additionally support Option 1-2

Agreement

Regardless of UE capability 1, 2, or 3, signalling of “UL full power tx capability” is supported for UEs with full power uplink transmission capability

- FFS: For UE capability 1, if any other information is necessary

- For UE capability 2 and UE capability 3, in addition to signalling “UL full power tx capability”, further information on UE capability are signalled if needed

  - FFS: Details such as support of UE capability signaling of supported one or group of TPMI precoder(s) for full power transmission, support different number of SRS ports for resources for codebook, and other UE capability signaling can be introduced

  - FFS: Whether full uplink TX power capability can be explicitly/implicitly derived from the TPMI/TPMI group precoders for full power transmission

UEs with full power uplink transmissions are those Rel-16 UEs which can transmit at full power at least for rank1

The signalling of above information does not imply any specific UE PA architecture implementation.

Agreement

RAN1 will select one of the alternative solutions below to support UE capability 2. Further clarification or details are needed for Alt1, Alt3-1, Alt3-2, and Alt5. Email discussion by 17th of April for companies to provide clarification on Alt1, Alt3-1, Alt3-2, and Alt5. To be coordinated by Rakesh (vivo).

- Alt1: Option1-1 (Support a new codebookSubset for non-coherent and partial-coherent transmission capable UEs, e.g. for 2Tx the new codeboookSubset is all non-antenna selection TPMIs or with only TPMI [1 1] for rank 1)

- Alt3-1: Option3+Option2 (Multiple SRS resources with different number of SRS port(s) in each resource)

  - FFS: Whether to additionally support Option 1-2

- Alt3-2: Option3+Option2+ Option1-1 (Multiple SRS resources with different number of SRS port(s) in each resource)

- Alt5: FDM multi-port simultaneous transmission

- Low PAPR RS

Agreement

For length-6 CGS, specify the sequences given by the following table for both comb#1 and comb#2.

Table 1: Length 6 CGS

| u |  |
| --- | --- |
| 0 | -1 -7 -3 -5 -1 3 |
| 1 | -1 3 7 -3 7 3 |
| 2 | -1 3 1 5 -1 -5 |
| 3 | -7 -3 -7 5 -7 -3 |
| 4 | 7 5 -1 -7 -3 1 |
| 5 | 3 -3 1 5 -1 -1 |
| 6 | -7 -3 -7 -3 7 -5 |
| 7 | -7 -3 1 -5 -1 -5 |
| 8 | -7 -3 3 -3 -7 -3 |
| 9 | -7 -7 -1 1 -5 1 |
| 10 | -7 -3 -7 5 -1 5 |
| 11 | -7 -7 -3 1 5 -1 |
| 12 | 5 7 -3 -5 5 -5 |
| 13 | -3 7 -5 -1 -5 -1 |
| 14 | 5 -7 7 1 5 1 |
| 15 | -7 3 1 5 -1 3 |
| 16 | -7 -5 -1 -7 -5 5 |
| 17 | -7 1 -3 3 7 5 |
| 18 | -7 -7 3 5 1 5 |
| 19 | -7 -3 3 -1 3 -5 |
| 20 | -7 -5 5 3 -7 -1 |
| 21 | 1 5 1 5 3 7 |
| 22 | 1 -3 1 -5 -1 3 |
| 23 | 1 7 1 -5 -7 -1 |
| 24 | 1 -1 3 -1 -7 -3 |
| 25 | 1 -1 -5 -1 3 -3 |
| 26 | 1 -1 3 -1 3 7 |
| 27 | -5 3 7 5 3 7 |
| 28 | -7 1 -3 1 5 1 |
| 29 | 1 5 3 -7 5 -3 |

Agreement

When scheduled by DCI format 0_0 with CSS, the new Rel-16 DMRS is not supported.

Agreement

For initialization of Rel-16 π/2-BPSK modulated DM-RS using time domain Gold sequences, the OFDM symbol number l in the cinit formula for two-adjacent symbol DM-RS (maxLength=2) should correspond to the OFDM symbol number of the first DM-RS symbol of the pair of adjacent symbols

Conclusion

For DCI format 1_0, SPS use port 0 and Rel-15 sequence applies

- No specification impact necessary

Agreement

When Rel-16 DMRS sequence for pi/2 BPSK PUCCH Format 3 and Format 4 is configured, the Rel-16 sequence is used for all sequence lengths.

Agreement

Rel-16 DMRS sequence for pi/2 BPSK PUCCH Format 3 for length >30 is determined according to the following: the Gold sequence shall be initialized in the same way as for the DMRS for PUCCH format 2 in NR Rel-15, i.e.,

If a UE is configured with both dmrs-UplinkForPUSCH-MappingTypeA and dmrs-UplinkForPUSCH-MappingTypeB, scramblingID0 is obtained from dmrs-UplinkForPUSCH-MappingTypeB.

Agreement

The group and sequence hopping procedures in section 6.3.2.2.1 of TS38.211 in Release 15 are applied to Rel-16 DMRS sequence for pi/2 BPSK PUCCH Format 3 for length ≤ 30.

Agreement

Rel-15 NR DM-RS Type 1 mapping is used for the DM-RS sequences of PUSCH transmission with π/2-BPSK modulation.

- Applies for Rel-16 for all sequence lengths

The following agreements and conclusions were made in RAN1#97:

- CSI enhancement for MU-MIMO support

Agreement

Alt3C (illustrated in the table below) is supported where the parameter p=v0 for RI=3-4 is higher-layer configured in conjunction with the parameter p=y0 for RI=1-2.

- The parameters (y0, v0)(y0,v0) take value from   12,14,14,14,14,18

| RI | Layer | L | p |
| --- | --- | --- | --- |
| 1 | 0 | x0 | y0 |
| 2 | 0 |  |  |
|  | 1 |  |  |
| 3 | 0 |  | v0 |
|  | 1 |  |  |
|  | 2 |  |  |
| 4 | 0 |  |  |
|  | 1 |  |  |
|  | 2 |  |  |
|  | 3 |  |  |

- FFS: Possible down-selection on the FD combination parameters in RAN1#98

Agreement

For RI=3-4, given the value of K0, the number of non-zero coefficients per layer shall be less than or equal to K0

- No further restriction on the maximum number of non-zero coefficients per layer

Conclusion

On the candidate UCI parameters listed in Table 2 of R1-1905629:

- The following parameters are not supported as a consequence of the previous agreements in RAN1#96bis:

  - Indication of zero polarization reference amplitude values

  - FD oversampling (rotation) Q3,

  - (N1’ N2’)

- The following parameters are not supported due to lack of consensus:

  - M’ as an independent parameter

    - Does not preclude the support of M’ for the purpose of CSI omission (if supported)

  - Basis sufficiency indicator (BSI)

Agreement

For further details on the agreed UCI parameters in Table 1 of R1-1905629:

- RI ({1,…, RIMAX}∈1,…,RIMAX) and KNZ,TOTKNZ,TOT (the total number of non-zero coefficients summed across all the layers, where KNZ,TOTKNZ,TOT {1,2,…, 2K0}KNZ,TOT∈1,2,…,2K0 are reported in UCI part 1

  - FFS: If the total number of non-zero coefficients are jointly encoded with M’ (if supported) or independently encoded

- For RI=3-4, bitmaps, each with size-2LMi (i=0,1,…, RI-1, where i denotes the i-th layer) are reported in UCI part 2

  - FFS: If alt 3-4 is supported, size-2LMi2LMi-1 (i=0,1,…, RI-1i=0,1,…,RI-1, where i i denotes the ii-th layer) are reported in UCI part 2

- The following FD basis subset selection scheme is supported:

  - For N3≤19N3≤19, one-step free selection (cf. Alt5.1 in RAN1#96bis) is used

  - For N3>19, IntS is window-based and fully parameterized with MinitialMinitial, indicating that the intermediate set consists of FD bases mod(Minitial + n, N3), n=0,1, …,  modMinitial+n,N3, n=0,1,⋯N3'-1

    - The value N3'=αM where  is higher-layer configured from two possible values

      - FFS (to be finalized in RAN1#98 Prague): the supported parameter combinations for (L, p, β, )L,p,β,α

  - The 2nd step subset selection is indicated by an X2-bit combinatorial indicator (for each layer) in UCI part 2

Agreement

For further details on the agreed UCI parameters in Table 1 of R1-1905629:

- On SCI for RI>1 (reported in UCI part 2), down-select among the two following alternatives:

  - Alt3.3: Per-layer SCI, where SCIi is a log2K0-bit indicator (i=0,1,…(RI-1)i=0,1,…,(RI-1)), including further reducing the bitwidth if applicable (to log2minK0,2LMi)

  - Alt3.4: Per-layer SCI, where SCIi SCIi is a log22L–bit (i=0,1,…(RI-1)i=0,1,…,(RI-1))

Agreement

On the value of N3 N3for (N3=NSB×R) > 13:

- For Alt1 (padding), consider only extrapolation-based scheme and decide on the final specific design alternatives in RAN1#97 (Reno) for down selection in RAN1#98 (Prague)

- For Alt2 (two segments), the following alternatives will be considered for down selection in RAN1#98 (Prague):

  - Alt2.1: S1: 1, …, Y;     S2: NSB×R -Y+1, …, NSB×R

  - Alt2.2: S1: 1, …, N3N3;  S2: NS - N3+1, …, NS

Agreement

On Alt1 (padding, as described in R1-1907783) for N3, for evaluation purposes, select one of Alt1.1, 1.2, 1.3, and 1.4 in RAN1#98 (Prague) as described in the table of R1-1907783.

- Alt1.1, 1.2, 1.3, 1.4 are described in R1-1907783

Agreement

In RAN1#98, finalize the values of  based on the following aspects

- Candidate values for  to be down selected/evaluated: at least {1.5, 2, 2.5}

  - The set of values is to be finalized via offline email discussion prior to RAN1#98

- Configuration of :

  - Whether it is independent of other FD compression parameters, or dependent on at least one of the other FD compression parameters, i.e. p (=y0, and/or v0 for RI=3-4), L, β, and/or R

  - Whether  is rank-specific or rank-common

  - Note: This is to be discussed along with the supported parameter combinations for (L, p, β, ) L,p,β,α

Agreement

In RAN1#98, decide if the specification will restrict the UE from reporting all “zero” in the bitmap for a polarization for each layer

Agreement

On SCI (RI>1) and FD basis subset selection indicator, support Alt B described in the following table.

- FFS: details on bitwidth and possible values for Minitial reporting in UCI part 2

- FFS: whether the possible value(s) for Minitial can depend on configured FD compression parameters

- Up to the editor to capture this agreement

|  | Alt B |
| --- | --- |
| SCI for RI>1 | Alt3.4: Per-layer SCI, where SCIi is a log22L–bit (i=0,1,…,(RI-1)). The location (index) of the strongest LC coefficient for layer i before index remapping is (li*,mi*), SCIi=li*, and mi* is not reported |
| Index remapping | For layer i, the index mi of each nonzero LC coefficient cli,mi is remapped with respect to mi* to mi such that mi*=0. The FD basis index kmi associated to each nonzero LC coefficient cli,mi is remapped with respect to kmi* to kmi such that kmi*=0. The sets cli,mi≠cli*,0 and kmi≠0 are reported. Informative note (for the purpose of reference procedure): The index li,mi of nonzero LC coefficients is remapped as (li,mi)→(li,mi-mi*modMi). The codebook index associated with nonzero LC coefficient index li,mi is remapped as kmi→kmi-kmi*modN3. |
| Combinatorial indicator for N3≤19 | log2N3-1Mi-1 bits |
| Combinatorial indicator for N3>19 | log2N3'-1Mi-1 bits |
| Minitial | Reported in UCI part 2, details on bitwidth and possible values are FFS |

- Enhancements on multi-TRP/panel transmission

Agreement

For multi-PDCCH based multi-TRP operation, increase the maximum number of CORESETs per “PDCCH-config” to 5, according to UE capability

- FFS: How to define capability per TRP

- Study whether enhancement of reducing PDCCH blocking rate, e.g. Hash function enhancement, and UE complexity is needed, e.g.  taking into account overbooking PDCCH candidates and blind detection reduction per TRP/CORESET group.

Agreement

- For separate ACK/NACK feedback for PDSCHs received from different TRPs, the UE should be able to generate separate ACK/NACK codebooks identified by an index, if the index is configured and applied across all CCs

  - FFS: for the index per TRP basis, e.g. a higher layer signalling index, PRI in L1, CORESET group ID, slot or subslot index in L1

- Support joint HARQ-Ack feedback for PDSCHs received from different TRPs where multiple DCIs are used

- When the PUCCH resources are on the different slots, which are indicated by PDSCH-to-HARQ_feedback timing indicator fields of multiple DCIs for different TRPs, both type-1 HARQ-ACK codebook and type-2 HARQ-ACK codebook are supported.

  - FFS, additional specification impact from Rel-15

  - Note that it can include other M-DCI NCJT NW implementation cases in Rel-16

Agreement

- The index to be used to generate separated ACK/NACK codebook is a higher layer signalling index per CORESET

  - Note that the index may not be configured for scenarios if there is no ambiguity of codebook generation at the UE, e.g. slot based PUCCH resource allocation per TRP

    - This does not preclude configuring the index for other purposes

  - Further clarify details on how to generate separated ACK/NACK codebook by email discussion including how to use such an index

- Further clarify details on how to generate joint ACK/NACK codebook by email discussion including whether/how to use such an index

Agreement

Support following principles for DMRS port indication design for NCJT transmission based on single-PDCCH multi-TRP, at least for single front-load symbol and eMBB

- Antenna port field size is the same as Rel-15, at least for DCI format 1-1

- At least support following layer combinations from two TRPs indicated by antenna port field:

  - 1+1, 1+2, 2+1, 2+2 for single CW and SU, at least for DCI format 1-1

  - To be evaluated to determine whether introducing following design principles for DMRS entries in RAN1#98:

    - 1+3 and/or 3+1

    - MU cases, i.e. between NCJT UE+NCJT UE and NCJT UE+S-TRP UE

    - Two CWs for the case of total layers of NCJT reception more than 4

Agreement

For M-TRP based URLLC, support both 2a and 2b

- Scheme 2a and 2b have separate UE capabilities.

- For scheme 2b,

  - Additional UE capability is specified to inform the gNB whether the UE can support CW soft combining

  - Support up to two-layer transmission

    - In the case of one layer, up to two CBs per CW

    - In the case of two layers, one CB per CW

- FFS: Support of multi-DCI based FDM scheme with repetition (to be concluded in RAN1#98)

- FFS: Support of independent MCS selection for each TRP

Agreement

For single-DCI based M-TRP URLLC schemes 3 & 4, support following design with respect to

- The maximal number of transmission layers per transmission occasion, down-select one from the following options:

  - Option 1: up to single layer transmission

  - Option 2: up to two layers transmission

- PDSCH repetition indication mechanism:

  - Number of repetitions, down-select one from following options:

    - Option 1: Dynamic indication

    - Option 2: High-layer configured as Rel-15

- For single-DCI based M-TRP URLLC schemes 3 & 4, support following design with respect to

  - Resource allocation in time domain:

    - FFS for further details

    - FFS: whether a minimal gap between PDSCH mini-slot/slot groups is needed

    - FFS: whether the same number of symbols should be used for each repetition

  - Resource allocation at frequency domain:

    - Same frequency domain resource allocation across repetitions as Rel-15

  - For the number of TCI states across PDSCH repetitions, down-select one from following options:

    - Option 1: up to 2

      - One TCI codepoint can indicate up to 2 TCI states as already agreed in Rel-16 for eMBB

    - Option 2: up to 4

      - Option 2-1: One TCI codepoint can indicate up to 4 TCI states

      - Option 2-2: Dedicated TCI field is not needed.

        - For example, TCI states and RV sequences are jointly preconfigured and the combination of TCI states/RV sequences is jointly indicated in DCI.

        - One codepoint in joint field to indicate up to 4 TCI states and corresponding RV sequences.

  - RV sequences for PDSCH repetitions

    - Option 1: support Rel-15 RV sequences at least

      - FFS whether RV sequences {0, 0, 0, 0} and {0, 3, 0, 3} are needed in Rel-16

    - Option 2: RV sequences are preconfigured by higher layer without restriction of specific orders in spec.

  - FFS how to map indicated TCI states and RV sequences to transmission  occasions

    - Eg. Support Rel-15 RV sequence per TRP

  - LDPC base graph and TBS shall be same across repetition.

Agreement

At least for eMBB with M-DCI NCJT in order to generate different PDSCH scrambling sequences, support enhancing RRC configuration to configure multiple dataScramblingIdentityPDSCH

- FFS details including how to associate dataScramblingIdentityPDSCH with TRPs

# Agreement

# For rate matching mechanism used for multi-DCI based multi-TRP/panel transmission, support following enhancements:

- For LTE CRS, extending lte-CRS-ToMatchAround to be configured with multiple CRS patterns in a serving cell

  - FFS: Whether/how they apply to one or multiple CRS patterns per PDSCH

  - FFS: Whether/how it is applied to single DCI based NCJT

- Enhancements on multi-beam operation

Agreement

The supported feature of MAC CE based spatial relation update for aperiodic SRS per resource level is applicable to at least 3 supported usages as codebook-based UL, non-codebook-based UL, beam management.

Working Assumption

The supported feature of MAC CE based spatial relation update for aperiodic SRS is applicable to the usage of antenna switching per SRS resource level

Working Assumption

For the supported feature of simultaneous update/indication of a single spatial relation per group of PUCCH by using one MAC CE, the following configuration options for the group are supported:

- At least up to two groups per BWP

  - FFS: Details on configuring the groups including whether to use implicit method or explicit method

    - For example, each corresponding to different TRP/panel, at least for multi-TRP/panel case

    - Another example, each corresponding to different active spatial relation at least for single TRP case

  - If there is no consensus to support more than two groups, only up to two groups will be supported in Rel-16

Agreement

Decide in RAN1#98 whether to support updating path loss reference RSs for power control for PUSCH and SRS via MAC-CE.

- FFS: Condition that the RS for PL will follows the downlink RS in spatial relation.

- FFS: When the spatial relation of AP-SRS for CB/NCB UL is activated by MAC-CE, UL power control parameters for PUSCH can be activated via the MAC-CE

Agreement

Select one of the following alternatives in RAN1#98. Companies should take into account the maturity, forward compatibility to future releases, efficient use of SRS resource usage, and extension to simultaneous transmission across multiple panels of each alternatives for completion within the intended Rel-16 schedule. If there is no consensus in RAN1#98, UL multi-panel enhancement will not be specified in Rel-16.

gNB can configure/indicate panel-specific transmission for UL transmission, via

- Alt.2: Introduce a UL-TCI framework in Rel-16 and support UL-TCI based signaling analogous to DL beam indication supported in Rel-15, e.g., as illustrated below.

  - A new panel ID may or may not be introduced.

  - A panel specific signaling is performed using UL-TCI state

- Alt.3: a new panel-ID is introduced, which can be implicitly/explicitly applied to the transmission for a target RS resource or resource set, for PUCCH resource, for SRS resource, FFS for PRACH

  - A panel specific signaling is performed using the new panel-ID implicitly (e.g., by DL beam reporting enhancement) or explicitly.

  - If explicitly signaled, the ID can be configured in the target RS/channel or reference RS(e.g., in the DL RS resource configuration or in spatial relation info).

  - No new MAC CE is specified for the purpose of introducing the ID.

(For example) Alt.2 UL-TCI states

| Valid UL-TCI state Configuration | Source (reference) RS | (target) UL RS | [qcl-Type ] |
| --- | --- | --- | --- |
| 1 | SRS resource (for BM) + [panel ID] | DM-RS for PUCCH or SRS or PRACH | Spatial-relation |
| 2 | DL RS(a CSI-RS resource or a SSB) + [panel ID] | DM-RS for PUCCH or SRS or PRACH | Spatial-relation |
| 3 | DL RS(a CSI-RS resource or a SSB) + [panel ID] | DM-RS for PUSCH | Spatial-relation + [port(s)-indication] |
| 4 | DL RS(a CSI-RS resource or a SSB) and SRS resource + [panel ID] | DM-RS for PUSCH | Spatial-relation + [port(s)-indication] |
| 5 | SRS resource + [panel ID] | DM-RS for PUSCH | Spatial-relation + [port(s)-indication] |
| 6 | UL RS(a SRS for BM) and SRS resource + [panel ID] | DM-RS for PUSCH | Spatial-relation + [port(s)-indication] |

Agreement

Down-select in RAN1#98 from the following options for beam management enhancements:

- Alt1. Support UE to report CRI/SSBRI where the CRI/SSBRI refers to a preferred spatial relation RS for UL transmission

  - FFS: Whether to support SRI in addition to CRI/SSBRI

  - FFS on details of the reporting configuration (e.g. separate or joint reporting with existing DL beam reporting, introduction of new information from UE such as MPR)

- Alt2. Support SRI field in the DCI can be used to indicate multiple SRS resources and UE’s autonomous selection of one SRS resource for PUSCH beam determination out of the multiple

- Alt3: Reuse Rel-15 beam specific PHR reporting to determine beam-specific MPE impact transparently, i.e., by difference value between Pc,max (which is calculated based on P-MPR) and the required transmission power.

  - FFS: Enhancement on UL beam configuration for virtual PHR.

- Alt4: No enhancements considering MPE issues in Rel-16 RAN1 specifications. It is up to UE implementation in conjunction to RAN4 specicfiation support.

If no consensus in RAN1#98, no further discussion in RAN1.

Agreement

When SCell BFD RS is configured in an implicit manner, BFD RS can be transmitted in active BWP of either current CC or another CC.

Agreement

A UE can be configured to perform BFR for any configured SCells

- The maximum number of SCells for which the UE performs BFR is a UE capability

Agreement

- When SCell BFR is configured and RS for new beam identification is configured, the threshold for new beam identification should be always configured

- If a SCell has failed, when there is no new beam with L1-RSRP higher than configured threshold for SCell BFR, for new beam information reporting, UE reports that there is no new beam identified for the SCell

Agreement

During a BFRQ procedure, UE reports only 1 beam with corresponding beam index only per SCell

Agreement

On BFRQ procedure for SCell

- Step 1 can be carried by at least a dedicated SR-like PUCCH resource for BFR over PCell or PSCell

  - FFS: Details including whether or not it is precluded that MAC CE in step 2 is multiplexed in a PUSCH not triggered by step 1

- (Working Assumption) Step 2 is carried by MAC CE

Above applies at least for SCell with downlink only

Agreement

- When dedicated IMR is not configured,

  - If CMR is based on CSI-RS, when L1-SINR is configured, and interference measurement is performed using CMR with CSI-RS only with density 3 REs/RB for 1-port CSI-RS is used

    - Spec does not require UE to use SSB for interference measurement

  - Note: CSI-RS above is CSI-RS for BM

- When dedicated IMR is configured,

  - NW can configure interference measurement for L1-SINR with either of the following options

    - ZP-IMR only

    - NZP-IMR only

    - (WA) ZP-IMR and NZP IMR (interference measurement is taken on both)

      - Maximum Number of ZP IMR is 1

  - If IMR is configured based on NZP IMR only, when L1-SINR is configured, interference measurement is performed only with density 3 REs/RB CSI-RS

  - If IMR is configured based on ZP IMR only, when L1-SINR is configured, interference measurement is performed using ZP IMR

    - FFS: interference measurement is performed using CMR additionally

  - Support of L1-SINR is optional

  - FFS: Support of NZP IMR and ZP IMR are separate UE capabilities

  - Note: CSI-RS above is CSI-RS for BM

- Full TX power UL transmission

Working assumption:

Support following scheme for UL full power Tx for UE capability 2 and 3:

- A UE can be configured for one of two modes of full power operation to support ‘Capability 2’ and ‘Capability 3’ subject to UE capability

- A UE can be configured by the network to support full power transmission

- Mode 1: The UE can be configured with one or more SRS resources with same number of SRS ports (according to Rel-15) within an SRS resource set which usage is set to ‘codebook’

  - gNB can configure the UE to use a subset of TPMIs that combine ports in a layer to produce full power transmission.

  - A new codebookSubset is introduced only for the rank value(s) where full power transmission in UL is not achievable includes the TPMI precoders in fullyAndPartialAndNonCoherent defined in Rel-15

    - FFS: At least a subset of the non-antenna selection TPMI precoder(s) is(are) supported

    - FFS: Additional support of antenna selection TPMI precoders

  - Note: as non-coherent UE, it is not capable of maintaining relative phase of antenna ports according to TPMI

- Mode 2: The UE can be configured with one SRS resource or multiple SRS resources with different number of SRS ports within a SRS resource set which usage is set to ‘codebook’

  - UE transmits SRS and PUSCH in same manner, whether antenna virtualization is used or not

  - Rel-15 codebooks and codebook subsets are used

    - Note: Antenna selection precoder can be used to enable full power related PA(s) to produce full power transmission for Capability-3 UE.

  - UL full power Tx is achieved for PUSCH transmission according to indicated SRI and/or TPMI

    - A set of TPMIs that deliver full power can be signalled by the UE in order to support at least  UEcap3, for SRS resource with more than 1 ports,

    - e.g. For SRI indicating SRS resource with 1 port then single layer PUSCH is transmitted with full power in same manner as single port SRS, if SRI indicating SRS resource with multiple ports is signalled based on Rel-15 MIMO behaviour (transmission rank indicator, TPMI indicator, etc) except the power scaling aspects

    - The following cases are not precluded

      - For example, for 4TX on UE side (with 20+20+17+17dBm) virtualized as 2 SRS ports, full uplink power transmission can be enabled by precoder [1 0] or [0 1]

    - FFS: number of SRS resources supported

      - 2

      - 3

    - FFS: for 4 Tx, how many different TPMIs/TPMI groups support full power

  - FFS: any rules for spatial filter update for the SRS resources with different number ports

Note: How to capture the behaviour for ‘Mode 1’ and ‘Mode 2’ in specifications is TBD

Note: For single port, there is no SRI and TPMI

Note: Support of Mode 1, Mode 2 have separate UE capability

- Low PAPR RS

(None, completed)

#### 2.1.2	Remaining Open issues

- CSI enhancement for MU-MIMO support

  - Remaining issues on UCI parameter design: values of (, Minitial), UCI omission

  - Remaining issues on DFT compression parameters, N3 for larger # subbands, supported parameter combinations

  - Other issues, e.g. CBSR, UE capability, details on extension to Type II port selection codebook, “Other schemes”, additional optimization

- Enhancements on multi-TRP/panel transmission

  - Remaining issues on multi-PDCCH for supporting NCJT:

    - for DL, detailed TRP-specific design for CORESET/CCE/BD, rate matching enhancement, possible PDSCHs scheduling restrictions

    - for UL, detailed TRP-specific joint/separated codebook generation mechanism, possible UL power control

  - Remaining issues on single-PDCCH for supporting NCJT: details of DMRS port indication enhancement

  - Remaining issues on URLLC-related enhancement: details of signaling indication mechanism/restrictions for schemes SDM/FDM/TDM and possible scheme combination

- Enhancements on multi-beam operation

  - Remaining issues on L1-SINR: refinement on CSI-SINR definition (from 38.215) with IMR, supported reporting schemes including differential SINR, measurement assumption (e.g., association between CMR and IMR)

  - Remaining issues on SCell BFR: details of dedicated SR-like PUCCH for BFR and BFR response, beam failure detection procedure, and MAC-CE format(s)

  - Remaining issues on DL/UL beam indication with reduced overhead/latency: details on SpatialRelationInfo update for AP-SRS, multiple PUCCH resources, and reference RS path-loss for PUSCH/SRS via MAC CE

    - Ongoing study issues: whether to enhance DL TCI with SRS and default QCL for PUCCH

    - Newly agreed “study” issues (whether it is supported): MPE mitigation, QCL enhancements, beam indication for multiple CCs

  - UL multi-panel enhancement for MPUE-Assumption3, e.g.

    - Definition of panel (for discussion) and panel ID

    - Scheme(s) to support enhanced UL beam indication with multi-panel for various scenarios (e.g. beam correspondence and non-beam correspondence) and channels/signals (PUSCH, PUCCH, SRS, possibly PDCCH-ordered RACH)

    - UE panel activation/deactivation status

    - Whether to support panel-specific UL PC and/or timing

- Full TX power UL transmission

  - Remaining issues on power scaling scheme: detailed design

  - Remaining issues on (working assumption) mode 1 and 2 for UE capability 2 and 3: detailed design for finalizing FFS issues

  - Details on UE capability reporting/signaling;

  - Other remaining issues: e.g., applicability on power classes, FFS part on the full power transmission scheme for capability 1

- Low PAPR RS

  - None (completed)

## 2.2	RAN2

#### 2.2.1	Agreements

Not yet started

#### 2.2.2	Remaining Open issues

Not yet started

## 2.3	RAN3

n/a

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

Not yet started

#### 2.4.2	Remaining Open issues

Not yet started

## 2.5	RAN5

n/a

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

n/a

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

n/a

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1] 3GPP, RAN1, RAN1#94bis Chairman Notes

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template