3GPP TSG RAN meeting #84										RP-191369

Newport Beach, USA, June 3-6, 2019

## Status Report to TSG

Agenda item:			9.4.16

| WI / SI Name | Direct data forwarding between NG-RAN and E-UTRAN nodes for inter-system mobility |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | Direct_data_fw_NR-Core |  |  |  |  |
| Unique ID | 820072 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-182886 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 06/2019 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN3 |
| --- | --- | --- |
| Rapporteur | Name | Alexander Vesely |
|  | Company | Ericsson |
|  | Email | Alexander dot Vesely at Ericsson dot com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1 not affected

## 2.2	RAN2 not affected

## 2.3	RAN3

#### 2.3.1	Agreements

-	RAN3#103bis:

-	agreements on source side availability of configuration information to trigger direct data forwarding

-	source side takes decision and informs CN, which relays decision to target node

-	stage 2 and 3 BL CRs endorsed [27] and [28]

-	first LS to SA2/CT4 [26]

-	RAN3#104:

-	on stage 2, refinement of availability of configuration information, i.e. specifying availability of direct data forwarding path possibility, see endorsed draft CR in [51]

-	on stage 3, it was originally assumed, that NGAP SMF containers could be used for signalling data forwarding addresses, however, it turned out, that that SMF would not always need to be contacted at the time when the forwarding addresses are communicated at inter-system HO. This resulted in agreeing to introduce E-RAB specific data forwarding container, outside the SMF container, in the Handover Request Acknowledge message (in case of HO to 5G) and Handover Command message (in case of HO to 4G), see agreed CR for TS 38.413 in [40]

-	another LS to SA2/CT4 [52] was sent to inform about the latest decisions

#### 2.3.2	Remaining Open issues

-	none

## 2.4	RAN4 not affected

## 2.5	RAN5 not affected

## 2.6	RAN6 not affected

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

-	none

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

-	There are known dependencies with SA2 (stage 2 specification work e.g. 23.501) and CT4 (e.g. N26 signalling), see also [1]

-	RAN3 liaised both SA2 and CT4 at RAN3#103bis in [26] and at RAN3#104 in [52].

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

Latest WID:

[1]	RP-182886	"New WID: Direct data forwarding for inter-system mobility", Ericsson, WID approved at RAN#82

RAN3#103bis:

[2]	R3-191273	"TP for data_fw BL CR for TS 38.300 Further Stage2 Clarifications for Inter-System Direct DF"	ZTE, other

[3]	R3-191274	"Discussion on Inter-Operatability between 4G5G Direct and Indirect DF", ZTE, discussion

[4]	R3-191275	"DraftLS on Inter-Operatability between 4G/5G Direct and Indirect DF", ZTE, discussion

[5]	R3-191347	"(TP for data_fw BL CR for TS 38.300) Correction of direct data forwarding", Nokia, Nokia Shanghai Bell, other

[6]	R3-191348	"LS on Handling of Direct Data Forwarding", Nokia, Nokia Shanghai Bell, LS out

[7]	R3-191349	"Introduction of direct data forwarding in stage 3", Nokia, Nokia Shanghai Bell, discussion

[8]	R3-191350	"Introduction of direct data forwarding“ Nokia, Nokia Shanghai Bell, CR 38.413

[9]	R3-191501	"Discussion on direct data forwarding for inter-RAT mobility" CATT,	discussion

[10]	R3-191536	"Support of direct data forwarding for inter-system HO between EPS and 5GS" CATT, other

[11]	R3-191543	"Support of direct data forwarding for inter-system HO between EPS and 5GS" CATT, CR 38.413

[12]	R3-191570	"Direct Data forwarding for inter-system HO" Samsung, discussion

[13]	R3-191571	"Bearer ID issue for direct data forwarding" Samsung, discussion

[14]	R3-191572	"(TP for data_fw BL CR for TS 38.300): Resolve open issues of direct data forwarding for handover between 4G and 5G" Samsung, other, 38.300

[15]	R3-191573	"Support of Direct Data forwarding for handover between 4G and 5G" Samsung, CR 38.413

[16]	R3-191574	"LS on direct data forwarding for inter-system handover", Samsung, LS out

[17]	R3-191860	"Support of Direct Data forwarding for handover between 4G and 5G" Ericsson, NTT DoCoMo, CR 38.413

[18]	R3-191866	"Intersystem Data Forwarding – Current status of discussions and way forward" Ericsson, discussion

[19]	R3-191867	"[DRAFT] LS on data forwarding for intra and inter-system HO" Ericsson	, LS out

[20]	R3-191868	"Introduction of direct and indirect data forwarding for inter-system HO between EPS and 5GS" Ericsson, draftCR 38.300

[21]	R3-191883	"Direct data forwarding for inter-system handover" Huawei, discussion

[22]	R3-191884	"(TP for data_fw BL CR for TS 38.300): Direct data forwarding for inter-system handover" Huawei, draftCR 38.300

[23]	R3-191885	"Direct data forwarding for inter-system handover" Huawei, CR 38.413

[24]	R3-192076	"LS on Handling of Direct Data Forwarding" Nokia, Nokia Shanghai Bell, LS out

[25]	R3-192077	"Introduction of direct and indirect data forwarding for inter-system HO between EPS and 5GS" Ericsson, draftCR 38.300

[26]	R3-192078	"Support of Direct Data forwarding for handover between 4G and 5G" Ericsson, NTT DoCoMo, CR 38.413

[26]	R3-192167	"LS on Handling of Direct Data Forwarding" RAN3, LS out, approved

[27]	R3-192172	"Introduction of direct and indirect data forwarding for inter-system HO between EPS and 5GS" Ericsson, draftCR 38.300, endorsed BL CR

[28]	R3-192173	"Support of Direct Data forwarding for handover between 4G and 5G" Ericsson, NTT DoCoMo, CR 38.413, endorsed BL CR

RAN3#104:

[29]	R3-192266	"TP for data_fw BL CR for TS 38.300 Further Stage2 Clarifications for Inter-System Direct DF" ZTE, other

[30]	R3-192349	"Leftover issues for direct data forwarding" Samsung, discussion

[31]	R3-192350	"Support of Direct Data forwarding for handover between 4G and 5G" Samsung, CR 38.413

[32]	R3-192453	"(TP for data_fw BL CR for TS 38.413) Encoding of Data Forwarding Indication in NGAP" Nokia, Nokia Shanghai Bell, other, 38.413

[33]	R3-192454	"(TP for data_fw BL CR for TS 38.300) Correction of control plane direct data forwarding" Nokia, Nokia Shanghai Bell, other, 38.300

[34]	R3-192455	"LS on Finalization of Direct Data Forwarding feature"	Nokia, Nokia Shanghai Bell, LS out

[35]	R3-192456	"(TP for data_fw BL CR for TS 38.413) Inter-system direct forwarding with shared SgNB/gNB" Nokia, Nokia Shanghai Bell, other

[36]	R3-192457	"Inter-system direct forwarding with shared SgNB/gNB" Nokia, Nokia Shanghai Bell, draftCR, 37.340

[37]	R3-192528	"Discussion on E-RAB data forwarding list for inter-rat handover" CATT, discussion

[38]	R3-192529	"Discussion on direct data forwarding indication from CN to NG-RAN" CATT, discussion

[39]	R3-192536	"TP on direct data forwarding support BL CR for 38.413" CATT, other

[40]	R3-192626	"Support of Direct Data forwarding for handover between 4G and 5G", Ericsson, NTT DoCoMo, agreed CR 38.413

[41]	R3-192627	"BL CR to 38.300: Introduction of direct and indirect data forwarding for inter-system HO between EPS and 5GS	Ericsson" draftCR 38.300

[42]	R3-192932	"Remaining issues on direct data forwarding for inter-system handover" Huawei, discussion

[43]	R3-192933	"(TP for data_fw BL CR for TS 38.300): Direct data forwarding for inter-system handover" Huawei, other, 38.300

[44]	R3-192934	"Direct data forwarding for inter-system handover" Huawei, CR 38.413

[45]	R3-193099	"Response to R3-192455" CATT, discussion

[46]	R3-193100	"Response to R3-192455" CATT, LS out

[46]	R3-193166	"(TP for data_fw BL CR for TS 38.300) Correction of control plane direct data forwarding" Nokia, Nokia Shanghai Bell, other, 38.300

[47]	R3-193167	"LS on Finalization of Direct Data Forwarding feature" Nokia, Nokia Shanghai Bell, LS out

[48]	R3-193168	"Support of Direct Data forwarding for handover between 4G and 5G" Samsung, other, 38.413

[49]	R3-193214	"Way forward for direct data forwarding" Nokia, discussion

[50]	R3-193269	"(TP for data_fw BL CR for TS 38.300) Correction of control plane direct data forwarding" Nokia, Nokia Shanghai Bell, other, 38.300

[51]	R3-193272	"BL CR to 38.300: Introduction of direct and indirect data forwarding for inter-system HO between EPS and 5GS" Ericsson, endorsed draft CR 38.300

[52]	R3-193284	"LS on Finalization of Direct Data Forwarding feature"	RAN3, LS out, approved

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template